3GPP TSG RAN meeting #103										RP-240764

Maastricht, Netherlands, March 18-21, 2024

Status Report to TSG

Agenda item:			9.5.4.6

| WI / SI Name | Rel-18 High power UE (power class 2) for FR1 NR FDD band in UL of NR intra-band and inter-band CA/DC combinations with y bands downlink (y=1,2,3,4,5,6) and x bands uplink (x=1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | HPUE_FR1_FDD_NR_CADC_R18 |  |  |  |  |
| Unique ID | 970090 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-234017 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 06/2024 | Performance part: 12/2023 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 80% | Performance Part: 30% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Basaier Jialade |
|  | Company | China Unicom |
|  | Email | basejld@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4-110:

- The WID was updated to capture companies’ requests in this WI.

- Several agreements on RSD analysis were made as captured in the WF R4-2403628.

- TR28.850 V1.2.0 was agreed.

- CR for Adding PC2 requirements for several combinations without MSD was agreed, and captured into the specification.

2.4.2	Remaining Open issues

Further analyze remaining RF requirements for the combinations captured in the WID, if needed.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4-104bis-e

- R4-2215894	On CA band combination of DL CA_n1-n78 with UL PC2 n1	ZTE Corporation,China Unicom

- R4-2215895	On CA band combination of DL CA_n3-n78 with UL PC2 n3	ZTE Corporation,China Unicom

- R4-2215660	MSD analysis for CA_n3-n78 with PC2 n3 UL	Apple

- RAN4-105

- R4-2218610	Revised WID on High power UE for FR1 for inter-band NR_CADC_R18_yBDL_xBUL with power class 2 on single carrier uplink on FDD band	China Unicom

- R4-2218620	BigCR for High power UE for inter-band CA with power class 2 on single carrier uplink on FDD band	China Unicom

- R4-2218621	Draft CR for HPUE for CA with PC2 on FDD carrier CA_n1A-n78A and CA_n3A-n78A	China Unicom

- R4-2220481	Draft CR for HPUE for CA with PC2 on FDD carrier CA_n1A-n78A and CA_n3A-n78A	China Unicom

- RAN4-106

- R4-2300171	Revised WID Rel-18 High power UE (power class 2) for FR1 NR FDD band in UL of NR inter-band CADC combinations with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1)		China Unicom

- R4-2300954	TR 38.850 v0.1.0 HPUE_FR1_FDD_NR_CADC_R18	China Unicom

- R4-2302731	MSD for CA_n3-n78 with PC2 n3 UL	Huawei, HiSilicon

- R4-2300172	TR skeleton for TR 38.850 v0.0.1 HPUE_FR1_FDD_NR_CADC_R18	China Unicom

- R4-2300502	TP for TR 38.850 Addition of PC2 CA_n1A-n78A and CA_n3A-n78A with PC2 on FDD carrier	China Unicom

- R4-2303457	TP for TR 38.850 Addition of PC2 CA_n1A-n78A and CA_n3A-n78A with PC2 on FDD carrier	China Unicom

- R4-2302807	Topic summary for [106][114] HPUE_Basket_FDD	Moderator (China Unicom)

- RAN4-106bis-e

- R4-2306544	WF on FDD HPUE Basket WIs	China Unicom

- R4-2304471	TR 38.850 v0.2.0 HPUE_FR1_FDD_NR_CADC_R18	China Unicom

- R4-2304470	TP for TR38.850 Correction of Note 8 under CA configuration table	China Unicom

- R4-2306190	Topic summary for [106-bis-e][110] HPUE_Basket_FDD	Moderator (China Unicom)

- R4-2306273	Topic summary for [106-bis-e][110] HPUE_Basket_FDD	Moderator (China Unicom)

- RAN4-107

- R4-2307307	Revised WID Rel-18 High power UE (power class 2) for FR1 NR FDD band in UL of NR inter-band CADC combinations with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1)	China Unicom

- R4-2307308	BigCR for High power UE for inter-band CA with power class 2 on single carrier uplink on FDD band	China Unicom

- R4-2307309	TR 38.850 v0.3.0 HPUE_FR1_FDD_NR_CADC_R18	China Unicom

- R4-2309996	Topic summary for [107][113] HPUE_Basket_FDD	Moderator (China Unicom)

- RAN4-108

- R4-2314195 	Topic summary for [108][113] HPUE_Basket_FDD	Moderator (China Unicom)

- RAN4-108bis

- R4-2317233 	Topic summary for [108-bis][109] HPUE_Basket_FDD	Moderator (China Unicom)

- RAN4-109

- R4-2318118 	Topic Summary for [119][112] HPUE_Basket_FDD	Moderator (China Unicom)

- R4-2318270 	Revised WID Rel-18 High power UE (power class 2) for FR1 NR FDD band in UL of NR inter-band CADC combinations		China Unicom

- RAN4-110

- R4-2401072	Topic summary for [110][113] HPUE_Basket_FDD	Moderator (China Unicom)

- R4-2403628	WF on PC2 HPUE MSD	Skyworks Solutions Inc., Huawei, Qualcomm Inc

- R4-2400349	Revised WID Rel-18 High power UE (power class 2) for FR1 NR FDD band in UL of NR inter-band CADC combinations		China Unicom

- R4-2400350	BigCR for High power UE for intra-band and inter-band CA with power class 2 on single carrier uplink on FDD band		China Unicom

- R4-2400351	TR 38.850 v1.2.0 HPUE_FR1_FDD_NR_CADC_R18	China Unicom

- R4-2400192	On handling of new CA combinations with single UL PC2 FDD band	Apple

- R4-2400179	MSD Analysis for Band Combinations with FDD PC2 (CA_n8A-n41A; CA_25A-n77A)	Apple

- R4-2402468	TP for TR 38.850: DL CA_n25A-n77A UL n25 PC2	T-Mobile USA

- R4-2403626	TP for TR 38.850: DL CA_n25A-n77A UL n25 PC2	T-Mobile USA

- R4-2402466	TP for TR 38.850: DL CA_n71(2A) UL n71 PC2		T-Mobile USA

- R4-2400365	PC2 CA_n71(2A) MSD	Skyworks Solutions Inc.

- R4-2400366	PC2 CA_n71B BCS4-5 MSD	Skyworks Solutions Inc.

- R4-2400830	(HPUE_FR1_FDD_NR_CADC_R18) Draft CR for TS 38.101-1 to update NR CA with 2DL HPUE requirement on FDD		CMCC

- R4-2403863	(HPUE_FR1_FDD_NR_CADC_R18) Draft CR for TS 38.101-1 to update NR CA with 2DL HPUE requirement on FDD		CMCC

- R4-2400831	(HPUE_FR1_FDD_NR_CADC_R18) Draft CR for TS 38.101-1 to update NR CA with 3DL HPUE requirement on FDD		CMCC

- R4-2401264	Correct the NOTE for harmonic MSD for PC2 inter-band CA with single PC2 FDD band	ZTE Corporation, China Unicom

- R4-2402463	Draft CR for 38.101-1: T-Mobile USA PC2 FDD with no MSD		T-Mobile USA

- R4-2403669	Draft CR for 38.101-1: T-Mobile USA PC2 FDD with no MSD		T-Mobile USA

- R4-2402464	TP for TR 38.850: DL CA_n25(2A) UL n25 PC2		T-Mobile USA

- R4-2402465	TP for TR 38.850: DL CA_n66(2A) UL n77 PC2		T-Mobile USA

- R4-2402467	TP for TR 38.850: DL CA_n25A-n71A UL n25 PC2 and n71 PC2	T-Mobile USA

- R4-2403670	TP for TR 38.850: DL CA_n25A-n71A UL n25 PC2 and n71 PC2	T-Mobile USA

- R4-2402469	TP for TR 38.850: DL CA_n41A-n71A UL n71 PC2	T-Mobile USA

- R4-2403671	TP for TR 38.850: DL CA_n41A-n71A UL n71 PC2	T-Mobile USA

- R4-2402470	TP for TR 38.850: DL CA_n66A-n77A UL n66 PC2	T-Mobile USA

- R4-2403672	TP for TR 38.850: DL CA_n66A-n77A UL n66 PC2	T-Mobile USA

- R4-2402471	TP for TR 38.850: DL CA_n71A-n77A UL n71 PC2	T-Mobile USA

- R4-2403673	TP for TR 38.850: DL CA_n71A-n77A UL n71 PC2	T-Mobile USA

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template