3GPP TSG-RAN Meeting #104	RP-241150
Shanghai, China, June 17-20, 2024

Status Report to TSG

Agenda item:			9.5.4.2

| WI / SI Name | Core part: Rel-18 basket WI 3Tx NR inter-band UL Carrier Aggregation (CA) and EN-DC |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | R18_3Tx_NR_CA_ENDC |  |  |  |  |
| Unique ID | 1010053 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240307 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Jun/2024 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jinqiang Xing |
|  | Company | OPPO |
|  | Email | xingjinqiang@oppo.com |
| Rapporteur | Name | Yuanyuan Zhang |
|  | Company | Samsung |
|  | Email | tina55.zhang@samsung.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.4	RAN4

2.4.1	Agreements

RAN4 #111 (May 2024, Fukuoka, Japan)

- Big CR (R4-2408765) is agreed

- Approved Revised WID (R4-2408766)

- Approved TR38.880 (R4-2408767)

- Approved TP R4-2407640	CA_n70A-n77A, Samsung, DISH, Qualcomm, Fujitsu

- Agreed CR R4-2408768 Resubmit the agreed band combination for 3Tx (R18) OPPO, T-mobile USA, Samsung

RAN4 #110 (Feb 2024, Athens, Greece)

- Big CR (R4-2401786) is agreed

- Approved TP R4-2400208 CA_n7-n77, Samsung, Bell Mobility, TELUS

- Approved TP R4-2400209 CA_n25-n77, Samsung, Bell Mobility, TELUS

- Approved TP R4-2400897 CA_n66A-n77A, Verizon, AT&T, Samsung, Ericsson

- Approved TP R4-2400898 CA_n5A-n77A, Verizon, AT&T, Samsung, Ericsson

- Approved TP R4-2403639 CA_n71A-n77A, T-Mobile USA, Dish Network

RAN4 #109 (Nov 2023, Chicago, US)

- Big CRs (R4-2321731, R4-2321732) are agreed

- TR 38.880 skeleton for 3Tx band combinations is agreed (R4-2320017)

- TR 38.880 V0.1.0 for 3Tx band combinations is agreed (R4-2319899)

- TPs are approved (R4-2321757, R4-2321758, R4-2321759, R4-2321760, R4-2318724, R4-2321753, R4-2321761, R4-2321762)

2.4.2	Remaining Open issues

No open issue.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

None

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #111 contributions

- R4-2408765	OPPO	  Big CR for 3Tx NR inter-band basket WI 38.101-1

- R4-2408766	OPPO	  Revised WID for 3Tx NR inter-band UL CA and EN-DC basket WI

- R4-2408767	OPPO	  TR38.880 for 3Tx band combinations

- R4-2407640	Samsung, DISH, Qualcomm, Fujitsu	TP for TR 38.880 Input for CA_n70A-n77A with 3Tx

- R4-2408768	OPPO, T-mobile USA, Samsung	Resubmit the agreed band combination for 3Tx (R18)

RAN4#110 contributions

- R4-2400208    Samsung, Bell Mobility, TELUS	TP for TR 38.880 Input for CA_n7A-n77A with 3Tx

- R4-2400209    Samsung, Bell Mobility, TELUS	TP for TR 38.880 Input for CA_n25A-n77A with 3Tx

- R4-2400897    Verizon, AT&T, Samsung, Ericsson	TP for TR 38.880: PC2 and PC1.5 3Tx inter-band CA_n66-n77

- R4-2400898    Verizon, AT&T, Samsung, Ericsson	TP for TR 38.880: PC2 3Tx inter-band CA_n5-n77

- R4-2401262     ZTE Corporation	Merge the tables for 3Tx band combination

- R4-2401786	OPPO		Big CR for 3Tx NR inter-band UL CA and EN-DC basket WI (38.101-1)

- R4-2401787	OPPO		Big CR for 3Tx NR inter-band UL CA and EN-DC basket WI (38.101-3)

- R4-2401788	OPPO 	Revised WID for 3Tx NR inter-band UL CA and EN-DC basket WI

- R4-2401789	OPPO		TR 38.880 for 3Tx band combinations

- R4-2402450 T-Mobile USA	TP for TR 38.880: Input for CA_n71A-n77A with 3Tx

RAN4#109 contributions

- R4-2319910	R18 38101-1 CR for low band 4Rx	OPPO

- R4-2319908	R18 38101-1 CR for 3Tx inter-band CA	OPPO, Samsung, Apple, Huawei, LGE, ZTE, Xiaomi, vivo

- R4-2319909	R18 38101-3 CR for 3Tx inter-band ENDC	OPPO, Samsung, Apple, Huawei, LGE, ZTE, Xiaomi, vivo

- R4-2318951	Views on draft CR for new TxD capability adaptation	vivo

- R4-2320092	Release independent for 3Tx band combination	ZTE

- R4-2318725	MSD due to IMD5 in CA_n25-n77 and CA_n5-n77	Huawei

- R4-2319907	R18 3T4R MSD analysis	OPPO

- R4-2319910	R18 38101-1 CR for low band 4Rx	OPPO

- R4-2319908	R18 38101-1 CR for 3Tx inter-band CA	OPPO, Samsung, Apple, Huawei, LGE, ZTE, Xiaomi, vivo, CHTTL

- R4-2319909	R18 38101-3 CR for 3Tx inter-band ENDC	OPPO, Samsung, Apple, Huawei, LGE, ZTE, Xiaomi, vivo, CHTTL

- R4-2320092	Release independent for 3Tx band combination	ZTE

- R4-2321763	R18 38101-1 CR for 3Tx inter-band CA	OPPO, Samsung, Apple, Huawei, LGE, ZTE, Xiaomi, vivo, CHTTL

- R4-2321764	R18 38101-3 CR for 3Tx inter-band ENDC	OPPO, Samsung, Apple, Huawei, LGE, ZTE, Xiaomi, vivo, CHTTL

- R4-2321765	Release independent for 3Tx band combination	ZTE

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template