3GPP TSG RAN Meeting #109								RP-252010

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item:		9.6.4.6

| WI / SI Name | WI on TRP (Total Radiated Power), TRS (Total Radiated Sensitivity) and MIMO OTA (Over the Air) testing enhancement Phase 3 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | TRP_TRS_MIMO_OTA_Ph3 |  |  |  |  |
| Unique ID | 1030085 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP‑250197 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Sep/2025 | Performance part: Mar/2026 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 75% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Wang, Ruixin |
|  | Company | vivo |
|  | Email | ruixin.wang@vivo.com |
| Rapporteur | Name | Zhu, Siting |
|  | Company | CAICT |
|  | Email | zhusiting@caict.ac.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.4	RAN4

2.4.1	Agreements

RAN4 #116

General

- Topic summary for WI in [43].

- WF for WI was approved in [60].

- Ad-hoc meeting minutes for WI was captured in [54].

- TR 38.762 v0.5.0 was approved in [39].

- Big CR for TR 38.870 was approved in [27].

- Two templates for Rel-19 measurement campaign have been agreed [56][58].

- 2Tx lab alignment analysis is captured in [28].

Detailed Agreements for WI:

Issue 1-1-1: CR for Minimum measurement distance for 50cm QZ to TR 38.161 v19

- Proposals

  - Option 1: Cat A CR R4-2509912 is agreeable.

  - Option 2: No

Agreements:

  - R4-2509912 is agreed.

Issue 1-1-2: Adding NFTF OTA TRP test method in TR 38.870

Agreements:

  - This alternative method is not in Rel-19 scope. But can be further discussed in RAN4 with a full package of test setup, test procedure, MU assessment.

Issue 1-2-2: If TRP/TRS is kept as baseline, whether a new additional XR performance metric can be considered (as optional)?

Agreements:

  - For XR, keep current TRP/TRS metric as baseline and add NHPRP/NHPRS into TR. RAN4 is not intended to preclude NHPRP/NHPRS as long as it is technically justified.

  - FFS future requirements, single metric will be used for future XR OTA requirements.

Issue 2-2-3: NTN MU

Agreements:

  - No MU update is needed for NTN OTA

Issue 2-2-4: Discussions on CTIA LS of NTN Testing (R4-2511714)

Agreements:

  - RAN4 will further discuss this issue in future meetings and keep coordination with CTIA.

Sub-topic 4-1 2Tx Lab alignment activity

Issue 4-1-1: Updated lab alignment outcome for 2Tx lab alignment activity

Agreements:

  - Current lab alignment results are well aligned. The Outcome will be captured in TR 38.870. if new results are received from unfinished labs, the analysis can be updated.

Issue 4-2-4: Working procedure for 1Tx requirements related performance measurement campaign

Agreements:

Working procedure for TRP TRS Performance Test Campaign to define requirements

- The purpose of Test Campaign is to collect devices results for the permitted labs after lab-alignment activity for the definition of the FR1 TRP TRS requirements.

- Test cases for TRP TRS Performance Test Campaign:

  - Test bands: n3, n5, n7, and n8 [2Tx at bands n41]

  - Use scenarios:

    - For 1Tx, consider both Browsing mode (Hand phantom only), i.e., Hand Left and Hand Right; and Talk mode (head and hand phantom), i.e., BHHL and BHHR;

    - For 2Tx, only consider Browsing mode (Hand phantom only) requirements in Rel-19;

  - Hand Phantom: Wide Grip Hand and PDA hand

  - Operation mode: SA with 1Tx as phase 1. SA with 2Tx (non-coherent UL-MIMO) as phase 2 after 2Tx lab alignment activity.

- Commercial Device (Smartphone) selection criteria for TRP TRS Performance Test Campaign:

  - DUT size: UE (width >56mm and ≤92mm)

  - DUT capability: support for Bands those listed in the latest WID is preferred, but devices supporting only a subset of the above bands can equally be used in the measurement campaign for such supported bands

  - The following selection criteria can also be considered:

- Year of production: [2022 2nd-half-2025 first-half]

- Brand variety

- Price range (to capture different price segment, including High/Mid/Low-end products)

- Popularity

- Number of bands supported

  - Power Class: PC2 and PC3. PC3 for all 1Tx bands. PC2 for 2Tx band n41.

- Devices provisioning:

  - Any 3GPP member can work with test labs to provide devices to the aligned test labs (each test lab shall provide a single measurement result set for repeated UE model into RAN4 measurement campaign data pool)

    - Same UE model supporting different sets of bands can be measured. For this case, the UE model should be marked as different model e.g., model A-1, model A-2 (guidance on how to manage this case are provided in the UE information sheet in [TBD]

  - Logistical aspects for devices provisioning to the labs are TBD

- Test results submitting:

  - UE information disclosure: the following rules should be considered

    - UE model information based on template [R4-2512613] can be shared to MCC. RAN4 Secretary will cover the role of the trusted and neutral third party for the whole procedure.

      - Separate information sheets are used for 1Tx and 2Tx measurement campaigns

    - laboratories use the same template to submit the device information. The UE information should NOT BE CORRELATED with the order in the measurement data submitted by the same lab for the respective list of devices in c, i.e., the UE mode order in the list should be randomly disrupted.

      - Encourage Information of the devices that are going to be measured shall be shared with the RAN4 Secretary by Monday the 15th of September at 23:59 GMT using the template defined in R4-2512613

      - Encourage The RAN4 Secretary includes the received device information in the summary table as per the template R4-2512613 and publishes it to 3GPP RAN4 (i.e., living document) in order to monitor the achievement of the thresholds in a timely manner and take the proper actions if these are not met

      - Separate information sheets are used for 1Tx and 2Tx measurement campaigns

      - The complete device information sheet is targeted to be available by RAN4#116-bis meeting (i.e., not later than the TDoc submission deadline) to evaluate the accomplishment of the defined thresholds and act accordingly in case these are not. If all the UE information for measurement campaign is fully collected.

    - Statistics of UE information can be shared to RAN4 reflector after TBD meeting by RAN4 secretary after post-processing

    - Fulfilment of the following thresholds (for each band and power class) related to the devices pool for Rel-19

      - Minimum number of devices for each band, each device size, each power class: [45~50] or [60] (based on the assumption that all test labs can submit results on time according to current test plan)

      - Minimum number of device models: [10] less than above

      - Minimum number of devices' vendors: [6]

      - Percentage of devices from second-half 2022 to first-half 2025: 100%

      - Percentage of the devices that are certified by PTCRB/GCF/NAL-CTA/CE/FCC: 100%

      - Define the Percentage of Size 1 (width >72mm and ≤92mm) devices versus Size 2 (width ≤72mm) devices: target to be =TBD%

        - If for any band with the number of measured data points < TBD this threshold is not met, RAN4 can request the test labs to measure up to TBD additional devices to shift the ratio closer to the target value

  - Laboratories use the same worksheet template in [R4-2512686] to submit the measurement results for Rel-19 3GPP TRP TRS performance data pool. Separate worksheets will be used for submission of data from the 1Tx and 2Tx measurement campaigns.

  - The measurement results should be submitted to RAN4 by anonymous approach (the UE model should not be disclosed)

  - The allowed maximum number of submitted devices from each lab is 15 (depends on how many test labs will join the activity) with a minimum of [3] devices.

  - Only the results from aligned labs will be considered for specifying requirements

  - The progress in each lab are encouraged to share on the RAN4 reflector (for example - how many devices have been measured and on which bands)

  - TRP and TIS Quantities based on Clenshaw-Curtis quadrature and traditional sin(theta) weighting are both allowed during Performance campaign test. This information should be provided from each test lab when submitting measurement results.

  - All the measurement results shall be submitted by RAN4#117 meeting (i.e., not later than the TDoc submission deadline) to provide enough time to the companies to analyse the provided results and let RAN4 have an initial discussion on the requirements’ values during the meeting.

- Specify TRP TRS requirements:

  - Minimum number of devices for defining requirements for each band, each device size, each power class (requirement will not be specified if measurement results is less than): [30]

  - Performance part of the work will proceed in a contribution-driven manner. Start with one type of device width requirement which is most efficient to collect enough results in Rel-19.

  - Method of limits derivation: per-band Data driven approach, working procedure in Rel-18 on how to specify the requirement is baseline.

  - The value at [80%] percentile of the CDF curve could be selected as the starting point for minimum requirement discussion

  - Only PC3 requirements of selected bands for 1Tx.

  - No differentiation of Size 1 and Size 2 TRP/TRS requirements

  - FFS whether RAN4 will introduce a methodology to alter the device data pool according to the following options:

    - Option 1: Use the device data pool as is

    - Option 2: Assuming the total number of devices in a given band is > [50], remove 1 best and 1 worst-performing data point from the data pool for this band

    - Option 3: Further discuss a mechanism to identify and re-measure faulty devices; possible mechanism options are as follows:

      - Option 3a: define a threshold under which the device is considered a faulty sample

      - Option 3b: Define a delta with respect to the maximum measured value under which the device is considered a faulty sample

      - Option 3c: Analyse the CDF curve to identify deviations of the lower tail and therefore a faulty sample of the device

      - Other options are not precluded

    - Other options are not precluded

- Test lab procedures for 1Tx

  - Tx Antenna switching: for 1Tx configuration, test lab should make sure the testing follows the TAS OFF procedure, i.e., lock the UE antenna to primary antenna yielding best TRP. Assistants from OEM may be needed.

  - Time-averaging algorithm (TAA): if supported by UE, test lab should make sure TAA should be disabled. Assistants from OEM or chipset vendor may be needed. TAA OFF can be based on UE declaration.

  - Only PC3 testing is needed.

  - For new labs of 1Tx requirements work, those not declared aligned in Rel-17 and Rel-18 also need to complete 1Tx lab alignment on at least n78 (high band) and n28 (low band).

  - Only legacy grid, i.e., 15degree TRP and 30 degree TRS, is used for this measurements campaign

- Test lab procedures for 2Tx

  - Only non-coherent device.

  - Time-averaging algorithm (TAA): if supported by UE, test lab should make sure TAA should be disabled. Assistants from OEM or chipset vendor may be needed. TAA OFF can be based on UE declaration.

  - Only legacy grid, i.e., 15degree TRP and 30 degree TRS, is used for this measurements campaign

  - The baseline TRP measurement should be performed with all the Tx antenna ON and consistently operating at maximum power level condition. Fixed TPMI=2 is the configuration to be used for non-coherent UE. For any additional test configuration refer to TR 38.870 clause 7.5.3.1.

  - FFS other details

2.4.2	Remaining Open issues

- Core part

    - Finalized

- Performance part

    - Measurement campaign for 1Tx TRP TRS and static MIMO OTA

    - Final Requirements and recommended TT for 1Tx TRP TRS and static MIMO OTA

2.5	RAN5

2.5.1	Agreements

RAN5 #108

- No discussion this meeting

2.4.2	Remaining Open issues

- Core part

  - Finalized

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RAN4 #116

- R4-2509037	on MIMO OTA tests	Huawei, HiSilicon

- R4-2509038	on NTN OTA tests	Huawei, HiSilicon

- R4-2509039	on TRP TRS device selection criteria	Huawei, HiSilicon

- R4-2509040	on XR OTA tests	Huawei, HiSilicon

- R4-2509041	Sporton measurement results for Rel-19 TRP TRS 2Tx AC lab alignment activity	Sporton International Inc

- R4-2509171	Measurement results for Rel-19 TRP TRS 2Tx AC lab alignment activity	Element Materials Technology

- R4-2509204	Proposals for Rel-19 TRP TRS requirements working procedure	Telecom Italia S.p.A., Vodafone, Deutsch Telekom, Orange

- R4-2509206	Template for Rel-19 measurement results for TRP TRS Performance Test Campaign	Telecom Italia S.p.A., Vodafone, Deutsch Telekom, Orange

- R4-2509208	Template for Rel-19 device information collection	Telecom Italia S.p.A., Vodafone, Deutsch Telekom, Orange

- R4-2509570	On Rel-19 NTN OTA test methodology	Apple

- R4-2509571	Views on Rel-19 TRP TRS Performance Part	Apple

- R4-2509783	Discussion on test methodology and radiated performance metric for FR1 NTN devices	Xiaomi

- R4-2509912	CR to add min measurement distance for 50cm QZ	Keysight Technologies UK Ltd, Huawei, Ericsson, Rohde&Schwarz

- R4-2509913	On TMT and CTMT metric definitions	Keysight Technologies UK Ltd

- R4-2509914	TP to TR 38.762: on performance metrics	Keysight Technologies UK Ltd

- R4-2509915	TP to TR 38.762: MU and CM aspects	Keysight Technologies UK Ltd, CAICT, Spirent Communications, ETS-Lindgren

- R4-2509916	On Preliminary MU Budget for DynMIMO OTA TCs	Keysight Technologies UK Ltd, Spirent Communications, CAICT, ETS-Lindgren

- R4-2509917	Addition of Partial Radiated Metrics PRP/PRS	Keysight Technologies UK Ltd, ETS-Lindgren

- R4-2509918	On NTN Scenario 2 OTA Testing with Partial Radiated Surfaces	Keysight Technologies UK Ltd, ETS-Lindgren

- R4-2509919	On XR OTA Testing with Partial Radiated Surfaces	Keysight Technologies UK Ltd

- R4-2510199	Discussion on OTA Test for XR Devices	Meta

- R4-2510222	Discussion on partial sphere metric for NTN OTA	Samsung

- R4-2510223	CR to TR 38.870 on positioning guideline for partial sphere metric testing	Samsung

- R4-2510224	Discussion on performance metric for XR OTA	Samsung

- R4-2510225	On conclusion of FR1 dynamic MIMO OTA	Samsung

- R4-2510236	Discussion on FR1 NTN OTA test methdology	Qualcomm Incorporated

- R4-2510286	Big CR to 38.870 for Rel-19 OTA Test methodologies	vivo

- R4-2510287	Analysis of 3GPP TRP TRS AC lab alignment for 2Tx-phase 2	vivo

- R4-2510288	Proposals on concluding NTN OTA test method and performance metric	vivo

- R4-2510289	Discussions on Rel-19 OTA performance part	vivo

- R4-2510290	draft CR to 38.870 on NTN OTA test method	vivo

- R4-2510291	CR to TS 38.161 on size 2 (width = 72mm) UE requirements	vivo

- R4-2510321	Discussion on XR performance metric	Ericsson Korea Partners Co Ltd

- R4-2510479	Discussion on Introducing Near-Field to Far-Field Transform Method for OTA TRP Measurement Method in TR 38.870	GIST, NRRA

- R4-2510482	Discussion on OTA TRP Measurement Using Simultaneously Active Probes	GIST, NRRA

- R4-2510813	Discussion on performance metric of NTN OTA	CAICT

- R4-2510814	TP to 38.762 on some General parts	CAICT

- R4-2510815	TP to 38.762 on Annex D Environmental requirements	CAICT

- R4-2510816	TR 38.762 V0.5.0 on MIMO OTA dynamic test methodology for FR1 UEs	CAICT

- R4-2510817	Discussion on TRP TRS requirements	CAICT

- R4-2510819	Discussion on OTA requirements for XR Headworn Devices	Vodafone, Telecom Italia S.p.A., Deutsche Telekom

- R4-2511271	CR for split measurement grids method for TRP/TRS measurements	Nokia, Keysight Technologies UK Ltd

- R4-2511483	Topic summary for [116][337] TRP_TRS_MIMO_OTA_Ph3	Moderator (vivo)

- R4-2511643	TP to TR 38.762: on performance metrics	Keysight Technologies UK Ltd

- R4-2511644	TP to TR 38.762: MU and CM aspects	Keysight Technologies UK Ltd, CAICT, Spirent Communications, ETS-Lindgren

- R4-2511669	CR to TS 38.161 on size 2 (width = 72mm) UE requirements	vivo Mobile Com. (Chongqing)

- R4-2512586	CR for split measurement grids method for TRP/TRS measurements	Nokia, Keysight Technologies UK Ltd

- R4-2512587	TP to 38.762 on Annex D Environmental requirements	CAICT

- R4-2512588	Addition of Partial Radiated Metrics PRP/PRS	Keysight Technologies UK Ltd, ETS-Lindgren

- R4-2512589	CR to TR 38.870 on positioning guideline for partial sphere metric testing	Samsung, Keysight Technologies, Apple

- R4-2512590	draft CR to 38.870 on NTN OTA test method	vivo, apple

- R4-2512591	TP to TR 38.762: on performance metrics	Keysight Technologies UK Ltd

- R4-2512592	Way Forward for [116][337] TRP_TRS_MIMO_OTA_Ph3	VIVO

- R4-2512593	Ad-hoc meeting minutes for [116][337] TRP_TRS_MIMO_OTA_Ph3	vivo

- R4-2512612	Template for Rel-19 measurement results for TRP TRS Performance Test Campaign	Telecom Italia S.p.A., Vodafone, Deutsch Telekom, Orange

- R4-2512613	Template for Rel-19 device information collection	Telecom Italia S.p.A., Vodafone, Deutsch Telekom, Orange

- R4-2512685	TP to TR 38.762: MU and CM aspects	Keysight Technologies UK Ltd, CAICT, Spirent Communications, ETS-Lindgren

- R4-2512686	Template for Rel-19 measurement results for TRP TRS Performance Test Campaign	Telecom Italia S.p.A., Vodafone, Deutsch Telekom, Orange

- R4-2512687	Way Forward for [116][337] TRP_TRS_MIMO_OTA_Ph3	VIVO

- R4-2512693	Way Forward for [116][337] TRP_TRS_MIMO_OTA_Ph3	VIVO

RAN5 #108

N/A

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template