3GPP TSG RAN Meeting #109	RP-252173

# Beijing, China, 15-18 September 2025

Source:	MediaTek Inc.

Title:	[FS_6G_RAN_Scen_Req] Considerations on Architecture and Migration

Document for:	Discussion

Agenda item:	8.2.1.3

Abstract:	This contribution proposes a way forward on handling migration discussions (i.e. beyond 6G standalone) securing sufficient time first for strategic considerations at plenary and thereafter for a focused technical debate in working groups if applicable. It is also critical that the focus on 6G standalone not be disrupted. A pCR is also provided introducing requirements on standalone architecture and related migration aspects.

# 1	Introduction

Inputs are invited to RAN#109 on requirements for architecture and migration (§8.2.1.3). Work on migration is reflected in each of the ongoing studies on 6G (RAN plenary, RAN WGs, SA2) as shown hereafter.

[1] RP-251395: Study on 6G Scenarios and Requirements [RAN-led] - Define a time plan and steer work as appropriate for the RAN WGs during the 6G WG SI to deliver high-level decisions at least on the following areas: - Fundamental 6G radio design aspects: waveform, numerology, channel coding, etc… - Overall high-level aspects of 5G to 6G migration - RAN architecture and interfaces, including RAN-Core interface - Coordination of 6G AI/ML framework

[2] RP-251881: Study on 6G Radio [RAN1-led] (7) Migration from 5G NR to 6GR as well as interworking and mobility between 5G NR and 6GR: a) 5G-6G Multi-RAT Spectrum Sharing for migration [RAN1, RAN2, RAN4, RAN3] b) Study if any additional migration mechanism is necessary. [RAN] [RAN2, RAN1, RAN3, RAN4] NOTE: the start of this study objective (b) should be triggered by RAN plenary in time to guarantee proper completion of the WG study. c) Mobility between 5G NR and 6GR [RAN2, RAN3, RAN4] Note: Inclusion of LTE/6G interworking/coexistence aspects may be further discussed based on the requirement from RAN plenary

[3] SP-250806: Study on Architecture for 6G System [SA2-led] WT#2: Study migration and interworking, including - How to support migration to 6GS - How to support interworking with 5GS - Whether and how to support interworking with EPS - How to support interworking between 6GS and 4G/5G NTN/satellite access that use EPS/5GS. NOTE 2: Interworking with 2G/3G are not considered in this study. Interworking between 6GS and 5GS is assumed to work even if the UE has previously registered in 2G, 3G or 4G. NOTE 3: The detailed migration study scope will be coordinated and aligned with RAN.

A time plan was introduced at RAN#108 [2] including an interim milestone in June 2026 that does not cater for migration aspects. RAN plenary is poised a) to decide when migration discussions can start and b) to steer these, whilst in the meantime the work across TSGs focuses on 6G standalone operation, with in RAN, no implication on "any particular Core network architecture, which is up to SA2 discussion" [2].

This contribution proposes a way forward to address the above.

# 2	Discussion

The schedule for misc. 6G studies is depicted hereafter (SA1 study not shown).

Table 2-1: 6G studies schedule

|  | 2025 |  |  |  | 2026 |  |  |  | 2027 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Q1 | Q2 | Q3 ▼ | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 |
| TSG # | 107 | 108 | 109 | 110 | 111 | 112 | 113 | 114 | 115 | 116 |
| #TSG meetings | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| IMT2030 TPRs |  | “End” |  |  |  |  |  |  |  |  |
| RAN Reqs |  | “Start” |  |  |  | End |  |  |  |  |
| #WG meetings | 1 | 2 | 1 | 2 | 1 | 2 | 1 | 2 | 1 | 2 |
| 6GR SI RAN1 |  |  | Start |  |  |  |  |  | End |  |
| RAN2 |  |  |  | Start |  |  |  |  |  | End |
| RAN3 |  |  |  | Start |  |  |  |  |  | End |
| RAN4 |  |  |  | Start |  |  |  |  |  | End |
| 6GS SI SA2 |  |  | Start |  |  |  |  | End? | End? |  |

It is important to bear in mind that sufficient time is of course of essence for technical discussions in working groups, but that "migration", more than a technical debate (with substantial expertise and know-how at hand from past 5G discussions), is a debate that depends first and foremost on various strategic considerations.

Unlike in 5G, it is thus strongly recommended not to require WGs to identify and investigate all possible architecture options for migration. Until instructed otherwise, WGs focus on standalone 6G architecture per the scope of 6G studies.

"[Whether] any additional migration mechanism is necessary" is to be discussed in TSG RAN Plenary prior further investigation in WG be kicked off. Any proposed additional migration mechanism should be strongly justified including motivation, pros & cons, and expected impact (UE, RAN, CN). In turn, TSG RAN Plenary should shortlist which of such proposals (i.e. none, one or more) should be further investigated, in accordance with the overall principle "to strive at dimensioning an appropriate set of functionalities, minimizing the adoption of multiple options for the same functionality, focusing on practical user experience."

It should be noted that with all migration proposals seen to-date (beyond MRSS and standalone) revolving around the more-or-less concurrent use of 5G NR and 6GR, RAN expertise is fundamental.

Proposal 1: Any proposed additional migration mechanism should be strongly justified including motivation, pros & cons, and expected impact (UE, RAN, CN). TSG RAN Plenary should shortlist which of such proposals (i.e. none, one or more) should be further investigated in WGs.

In our view, any approach ought to stimulate and not deter from the deployment of 6GR standalone, incl. seamless interworking with 5G NR (EPS/LTE where applicable).

Proposal 2: Any migration option ought to stimulate and not deter from the deployment of 6GR standalone, incl. seamless interworking with 5G NR (EPS/LTE where applicable)

Rushing a migration debate in 3GPP will be counterproductive. To this effect, it is proposed to conclude RAN Plenary shortlist no later than TSGs#112 / June 2026 such that corresponding work in WGs (as applicable depending on the outcome) can kick off in June 2026 as well.

Proposal 3: The above shortlist shall be finalized no later than TSGs#112 / June 2026, time at which the corresponding work in WGs (as applicable depending on the outcome) can kick off, leaving sufficient time for WGs (in RAN and SA) to do their work.

Proposal 4: A pCR to 38.914 is provided hereafter (§4) to document the focus on a single and standalone 6G architecture.

# 3	Conclusions

Proposal 1: Any proposed additional migration mechanism should be strongly justified including motivation, pros & cons, and expected impact (UE, RAN, CN). TSG RAN Plenary should shortlist which of such proposals (i.e. none, one or more) should be further investigated in WGs.

Proposal 2: Any migration option ought to stimulate and not deter from the deployment of 6GR standalone, incl. seamless interworking with 5G NR (EPS/LTE where applicable)

Proposal 3: The above shortlist shall be finalized no later than TSGs#112 / June 2026, time at which the corresponding work in WGs (as applicable depending on the outcome) can kick off, leaving sufficient time for WGs (in RAN and SA) to do their work.

Proposal 4: A pCR to 38.914 is provided hereafter to document the focus on a single and standalone 6G architecture.

# 4	pCR 38.914 v0.1.0 §5.2

**** FIRST CHANGE ****

## 5.2	Requirements for architecture and migration

Editor note: 6G RAN architecture, 5G-6G migration

A single, stand-alone 6G architecture and operation shall be supported, in which:

-	6G-RAN provides radio access to UEs, using only 6GR; and

-	6G-RAN may only connect to a Core Network for 6G (one or more depending on RAN sharing); and

-	the UE connects only via 6GR to 6G-RAN and in turn to a Core Network for 6G; and

-	the concurrent use in the UE of 6GR and any other 3GPP access is neither assumed nor expected.

Editor’s Note: the term "Core Network for 6G" aligns with current terminology in 3GPP TSG SA1. The terminology will be updated as necessary depending on 3GPP TSG SA2 progress.

5G-NR – 6G Migration using a stand-alone 6G architecture shall be supported with:

-	Lean, flexible sharing of spectrum between 5G-NR and 6GR in existing spectrum; and

-	6GR spectrum aggregation between 6GR UL and/or DL carriers in existing and new spectrum.

**** END OF CHANGES ****