3GPP TSG RAN Meeting #109								RP-252462

Beijing, China, September 15-18, 2025

Source:	ZTE Corporation, Huawei

Title:	Rel-19 Work Item Exception for Additional NR bands for NR features in Rel-19

Document for:	Approval

Agenda Item:	9.7.1.3

3GPP™ Work Item Exception

Title : 		Additional NR bands for NR features in Rel-19

Acronym  : 	NR_bands_xFeature_R19

Unique Identifier :	1040121

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: no | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#110 (December 2025) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS38.101-1 |  |  |  |  |
| Task(s) within work which are not complete: | There are some new NR bands requested in RAN4 #116 meeting, the new requested bands from companies are provided in the attached excel document. |  |  |  |  |
| Consequences if not included in Release 19: | The new requested bands will not be supported in Release 19. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the competition date of  NR_bands_xFeature_R19 WI to December 2025.

Contentious Issues:

None.