3GPP TSG RAN meeting #109								               RP-252481

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item:			9.6.3.3

| WI / SI Name | Additional topological enhancements for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_WAB_5GFemto |  |  |  |  |
| Unique ID | 1051125 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-243009 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 09/2025 | Performance part: n/a | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 100 % | Performance Part: n/a | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Min, Tianyang |
|  | Company | NTT DOCOMO |
|  | Email | tianyang.min.ex@nttdocomo.com |
| Secondary WG |  | RAN2 |
| Rapporteur | Name | Schumacher, Joe |
|  | Company | AT&T |
|  | Email | joseph.schumacher@att.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN3

2.1.1	Agreements

WAB

RAN3#129 meeting

Endorse BLCR 38.300 based on R3-255254.

Keep the Additional ULI IE in NGAP UE-associated messages.

Add Note to BLCR 38.401: using SeGW for authorization is out of scope of this specification.

No need to introduce a new “WAB-gNB” indication in the NG SETUP REQUEST message.

Single-gNB solution for WAB-gNB mobility with change of UE’s AMF is not supported in Rel-19.

ng-eNB is not supported for BH-RAN, change “BH-RAN node” to “BH-gNB” everywhere.

This release does not specify any signalling for Resource coordination between WAG nodes access and BH link. Any previous agreements on resource coordination are obsolete. Update the stage2 spec accordingly. Rapporteur will update the WID.

Keep the WAB-MT ID in the Xn BL CR. The “WAB-MT ID” sent from the WAB-gNB to the BH-gNB consists of the WAB-MT’s C-RNTI assigned by the BH-gNB and the cell id of BH-gNB´s cell serving the WAB MT.

5G Femto

RAN3#129 meeting

For the routing of HANDOVER REQUEST message from target NR Femto GW to correct target Femto node in case of NG-based HO, the AMF includes the target global gNB ID in the HANDOVER REQUEST message before sending it to the target NR Femto GW.

2.2.2	Remaining Open issues

N/A

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RP-242395　　New WID on additional topological enhancements for NR     NTT DOCOMO, INC., AT&T

RAN3#129

R3-255156	Functional Aspects of WAB-Nodes (Ericsson, Jio Platforms)	discussion

R3-255157	(TP for WAB BL CR for TS 38.401) Functional Aspects of WAB-Nodes (Ericsson, Jio Platforms)	other

R3-255169	Remaining aspects for the support of WAB (CANON Research Centre France)	discussion

R3-255202	(TP to BL CR of 38.423 on WAB) Discussion on access and reliability for WAB (NEC)	other

R3-255224	(TP to 38.423, 38.473) Supporting resource coordination in WAB (ZTE Corporation)	other

R3-255225	(TP to 38.401, 38.413) Remaining issues for WAB (ZTE Corporation)	other

R3-255243	(TP for to BLCR for TSto 38.401) On remaining issues of WAB (CATT)	other

R3-255244	On resource coordination for WAB (CATT)	discussion

R3-255252	Remaining issues of WAB (Qualcomm Inc.)	discussion

R3-255253	(TP to TS 38.401) WAB resource coordination (Qualcomm Inc.)	other

R3-255254	BL draft CR to TS 38.300 on Support of WAB (Qualcomm, Ericsson, CATT, ZTE, Nokia, Nokia Shanghai Bell)	draftCR

R3-255290	(TP for TS 38.401) Discussion on NG management and Xn management for WAB (Nokia, Nokia Shanghai Bell)	other

R3-255291	(TP to BL CR for TS 38.413 and TS 38.423) Enhancement for WAB (Nokia, Nokia Shanghai Bell)	other

R3-255400	(TP to BLCR 38.423) Xn management for WAB-node (Lenovo)	other

R3-255401	(TP to BLCR 38.413) Discussion on remaining issues for WAB-node (Lenovo)	other

R3-255411	(TPs for WAB BL CRs) Architecture, Access Control and Additional ULI for WAB (Huawei)	other

R3-255412	(TP for WAB BL CRs) Radio Resource Multiplexing Coordination for WAB-node (Huawei)	other

R3-255523	Way Forward On Multi-hop Prevention for WAB (China Telecom, CATT, Huawei, DoCoMo, Lenovo, Samsung, NEC)	discussion

R3-255591	Discussion on remaining issues for WAB (LG Electronics)	discussion

R3-255599	(TP to TS 38.401, 38.413 and 38.423) TP for WAB support (LG Electronics)	other

R3-255609	Discussion on Wireless Access Backhaul (NTT DOCOMO INC.)	discussion

R3-255631	(draft LS) Discussion on the left issues for WAB (Samsung)	discussion

R3-255632	(TP to BLCR for TS 38.423) Enhancements for WAB (Samsung)	other

R3-255673	[Draft] LS on Multi-hop Topology Avoidance for WAB (CATT, China Telecom, Huawei, NTT Docomo, Lenovo, Samsung, NEC)	LS out To: RAN2 CC: SA2

R3-255162	[TP for BL CR NR Femto TS 38.413] Completion of open points of NR Femto (Nokia)	other

R3-255163	[TP for BL CR NR Femto TS 38.413] Paging issue with NR Femtos (Nokia)	other

R3-255226	Discussion on IP version selection at Femto GW (ZTE Corporation, China Telecom, Samsung, Baicells, Pengcheng Laboratory)	discussion

R3-255227	(TP to TS 38.300) on support of Femto (ZTE Corporation)	other

R3-255246	(TP to BLCR for TS 38.300) Miscellaneous corrections for NR Femto (CATT)	other

R3-255245	Discussion on remain issue of NR Femto (CATT)	discussion

R3-255413	(TP for Femto BL CR for TS 38.300/38.413) Discussion on NG mobility impact for NR Femto (Huawei, Ericsson, Qualcomm)	other

R3-255380	On remaining issues for NR Femto (China Telecom)	discussion

R3-255402	Discussion on remaining issues for NR Femto (Lenovo)	discussion

R3-255414	(TP for Femto BL CR for TS38.300) Discussion on NR Femto awareness at CN (Huawei)	other

R3-255415	(TP for Femto BL CRs for TS 38.413) NR Femto awareness at CN (Huawei)	other

R3-255540	NR Femto Indication in NGAP (Ericsson, Qualcomm Incorporated)	discussion

R3-255612	Discussion on 5G Femto (NTT DOCOMO INC.)	discussion

R3-255633	Discussion on the left issues for NR Femto (Samsung)	discussion

R3-255634	(TP to BLCR for TS 38.300) Security verification for NR Femto (Samsung)	other

R3-255744	(TP to TS 38.413) on support of Femto (ZTE Corporation)	other

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template