3GPP TSG RAN meeting #109										RP-252642

Beijing, China, September 15-18, 2025

## Status Report to TSG

Agenda item:			13.3.1

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251482 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2025 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying Gu |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | guchunying@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

20 CRs were agreed during RAN5#107 meeting. No new test cases were introduced.

2 discussion paper regarding test frequencies are handled.

The percentage completion of the test case framework can be traced in work plan [1].

The status of configurations can be traced in the Annex.B in TS 38.508-2.

#### 2.5.2	Remaining Open issues

See the work plan for details [1]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General paper

- R5-251999	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

- R5-254694r2	Handling of test frequency tables containing too many BW combinations.	Ericsson

- R5-255385	Test Frequency Calculation Tool, updates and way forward.	Ericsson

TS 38.508-1 CR:

- R5-254312	Updates on test freq for R17 EN-DC configuration with more than three bands	ZTE Corporation

- R5-255203	Addition of test frequencies for new three bands NR CA and new four bands NRCA combos within FR1	KDDI Corporation (TTC)

- R5-255204	Addition of test frequencies for Rel17 NR CA configurations	NTT DOCOMO INC.

TS 38.508-2 CR

- R5-255215	Updates for CA_n48(A-B)	Verizon Finland

- R5-254509	Addition of UE capability for new three bands and new four bands NRCA combos within FR1	KDDI Corporation (TTC)

- R5-254534	Addition of UE capability for Rel17 NR CA configurations	NTT DOCOMO INC.

TS 38.521-1 CRs:

- R5-255262	Addition of delta TIBc for Rel17 NR CA configurations	NTT DOCOMO INC.

- R5-255377	3CC intraband non-contiguous updates	Keysight Technologies UK Ltd

- R5-254517	Addition of reference sensitivity requirement for new 4DL CA combo within FR1	KDDI Corporation (TTC)

- R5-254632	Addition of REFSENS for Rel17 PC3 NR CA configurations	NTT DOCOMO INC.

- R5-255256	Addition of reference sensitivity requirements for Rel-17 2DL CA	Anritsu, Huawei, HiSilicon, NTT DOCOMO INC.

- R5-254134	General updates of TS 38.521-1 clause 5 for R17 CA configurations	China Unicom, Verizon, Huawei, NTT DOCOMO INC., KDDI

TS 38.905 CRs:

- R5-254323	Corrections on single uplink configurations for reference sensitivity test cases for R17 2CC EN-DC configurations	ZTE Corporation

- R5-254342	Corrections on test point analysis for R17 NR CA configurations for CA_n1-nx and CA_n2-ny and CA_n5-nz and CA_n14-nv	ZTE Corporation

- R5-254343	Corrections on test point analysis for R17 NR CA configurations for CA_n24-nx	ZTE Corporation

- R5-254344	Corrections on test point analysis for R17 NR CA configurations for CA_n25-nx	ZTE Corporation

- R5-254345	Corrections on test point analysis for R17 NR CA configurations for CA_n26-nx and CA_n28-ny and CA_n30-nz	ZTE Corporation

- R5-254346	Corrections on test point analysis for R17 NR CA configurations for CA_n48-nx and CA_n66-ny and CA_n71-nz	ZTE Corporation

- R5-255241	Addition of reference sensitivity TP analysis for new three bands and new four bands NRCA combos within FR1	KDDI Corporation (TTC)

- R5-254523	Addition of REFSENS TP analysis for Rel17 NR CA configuration	NTT DOCOMO INC.

PRD21 CDSs:

R5-254538	PRD21 CDS: PC3 NR-CA R17 Combos	KDDI Corporation (TTC)

R5-254665	PRD21 CDS: NR CA PC3 R17 Combos	NTT DOCOMO INC.