3GPP TSG-RAN Meeting#58 	RP-121697

# Barcelona, Spain, December 4 - 7, 2012

# Source:	Qualcomm

# Title:	New Work Item Description: eMBMS enhancements for LTE

# Document for:	Approval

Agenda Item:	13.1

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

# Title * : eMBMS enhancements for LTE

## Acronym * : MBMS_LTE_enh2

## Unique identifier *

## 1	3GPP Work Area *

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

## 2	Classification of WI and linked work items

### 2.0	Primary classification *

This work item is a … *

|  | Study Item (go to 2.1) |
| --- | --- |
| X | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

### 2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.2	Feature

| Related Study Item or Feature (if any) * |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

This work item is … *

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
| X | Stage 2 (go to 2.3.2) |
| X | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

#### 2.3.1		Stage 1

| Source of external requirements (if any) * |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

#### 2.3.2		Stage 2  *

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

#### 2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

#### 2.3.4		Test spec *

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

Go to §3.

#### 2.3.5		Other *

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

### 2.4		Work task *

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

## 3	Justification *

The on-going commercialization of LTE networks has resulted in increasing interest in the deployment of Evolved Multimedia Broadcast Multicast Service (eMBMS).  This technology generally provides an efficient way to deliver file and streaming contents to a group of users over a point-to-multipoint channel.  With high-bandwidth, performance-critical services such as video streaming, it is forecast that mobile streaming traffic will become a major volume of network data traffic in future.

As the industry is considering the first deployments of eMBMS, it is important to enhance the system capacity and complete 3GPP RAN specifications for optimized delivery of file and streaming content to meet industry and operators’ demand.

## 4	Objective *

The objective of the work item is to evaluate and specify, if justified, enhancements to improve the ability of the eMBMS to provide efficient service delivery from radio access perspective. Specifically:

In a first phase:

- Study the use of a longer cyclic prefix for large SFN delay spread environment, which guarantees coexistence of the legacy and new prefixes on the same carrier. Specify the means of using a longer cyclic prefix if found beneficial.

- Specify means to increase the utilization ratio of MBSFN with the use of New Carrier Type, taking into account the output of the NCT Work Item.

- Study the benefits of a dedicated carrier option, and if found beneficial, complete the upper layer support (i.e. entire carrier allocated to eMBMS, while still controlled by the network operator radio access).

In a second phase:

- Study the feasibility and benefits of spatial multiplexing (for example, MIMO) to enhance system capacity for eMBMS environments such as dense urban deployment.

In a third phase:

- Depending on the results of the second phase, specify means of using spatial multiplexing (for example, MIMO).

## 5	Service Aspects

## 6	MMI-Aspects

## 7	Charging Aspects

## 8	Security Aspects

## 9	Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X |  |  |
| No | X |  |  | X | X |
| Don't know |  |  |  |  |  |

## 10	Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title |  | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# |  | Approved at plenary# |  | Comments |
| Affected existing specifications * [None in the case of Study Items] |  |  |  |  |  |  |  |  |  |
| Spec No. | CR | Subject |  |  |  | Approved at plenary# |  | Comments |  |
| 36.211 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Physical channels and modulation |  |  |  | RAN#65 |  |  |  |
| 36.212 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Multiplexing and channel coding |  |  |  | RAN#65 |  |  |  |
| 36.213 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Physical layer procedures |  |  |  | RAN#65 |  |  |  |
| 36.321 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Medium Access Control (MAC) protocol specification |  |  |  | RAN#65 |  |  |  |
| 36.331 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Radio Resource Control (RRC); Protocol specification |  |  |  | RAN#65 |  |  |  |
| 36.101 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); User Equipment (UE) radio transmission and reception |  |  |  | RAN#67 |  | CRs for the core requirements |  |
| 36.104 |  | Evolved Universal Terrestrial Radio Access (E-UTRA); Base Station (BS) radio transmission and reception |  |  |  | RAN#67 |  | CRs for the core requirements |  |

## 11		Work item rapporteur(s) *

Hao Xu, Qualcomm

## 12		Work item leadership *

RAN1

## 13		Supporting Individual Members *

Supporting IM name

Alcatel-Lucent

Alcatel-Lucent Shanghai Bell

AT&T

ClearWire

Dish Network

Ericsson

KT Corp.

Orange

Qualcomm

SK Telecom

ST-Ericsson

Verizon

form change history:

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"