3GPP TSG RAN Meeting #61						RP-131402

Porto, Portugal, 3 - 6 September, 2013

List of new LTE items competing for time (version 8)

| WID | Title | Impacted WGs* | R2#83b TU Requested | R2#84 TU Requested | R2#85 TU Requested | R1#74b TU Requested | R1#75 TU Requested | R1#76 TU Requested |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RP-130848 | Low cost & enhanced coverage MTC UE for LTE WI | RAN1, RAN2, RAN4 | 0 | 0.75 | 1.5 | 1.5 already agreed | 1.5 already agreed | 1.5 already agreed |
| RP-130833 | LTE Coverage Enhancements WI | RAN1, RAN2 | 0 | 0 | 0 | 1.0 already agreed | 1.5 already agreed | 1.5 already agreed |
| RP-131360 | Group Communication for LTE SI | RAN2 | 1.5 | 1.5 | 1.0 | 0 | 0 | 0 |
| RP-131345 | Smart Congestion Mitigation in E-UTRAN SI | RAN2 | 0.5 | 0.5 | 0 | 0 | 0 | 0 |
| RP-131369 | Further MBMS Operations Support for E-UTRAN WI | RAN2, RAN1, RAN3, RAN4 | 0 | 0 | 0 | 1 | 0.5 | 0 |
| RP-131254 | Enhancement 2 of Minimization of Drive Tests for E-UTRAN WI | RAN2, RAN3 | 0 | 0 | 0 | 0 | 0 | 0 |
| RP-131353 | RAN Aspects of User Plane Congestion Management for LTE WI | RAN3, RAN2 | 0 | 0 | 0 | 0 | 0 | 0 |
| RP-131375 | Mobile Relay for E-UTRA SI | RAN3, RAN1 | 0 | 0 | 0 | 0 | 0 | 0 |
| Available TU |  |  | 2.0 | 2.0 |  | 1.5 | 0.5 |  |

|  | Companies Preferring … | Count | Approved |
| --- | --- | --- | --- |
| Low cost & enhanced coverage MTC UE for LTE WI | Sierra Wireless, Motorola Mobility, E-Access, Deutsche Telekom, Huawei, Sony, Silver Springs Networks, Telenor, TeliaSonera, Apple, HiSilicon, Nokia, ITRI, IDCC, R&S, CHTTL | 16 | YES |
| LTE Coverage Enhancements WI | NII, China Telecom, ZTE | 3 |  |
| Group Communication for LTE SI | US DoC, Home Office, General Dynamics, T-Mobile (USA), Agilent, Telefonica, TP, BMWi, Motorola Solutions, Elektro Bit, NSN, VOD, REN, Light Squared, Broadcom, Orange, Anite | 17 | YES RP-131382 |
| Smart Congestion Mitigation in E-UTRAN SI | SoftBank, FUJ, DCM, KT, Sharp, ETRI, C-Spire, Sprint, LG, LGUplus, SKT | 11 | YES |
| Further MBMS Operations Support for E-UTRAN WI | VZ, QC, E///, Intel, Dish, BB, TI, ALU, AL-SB, Polaris | 10 | YES |
| Enhancement 2 of Minimization of Drive Tests for E-UTRAN WI | MediaTek, M-Star | 2 |  |
| RAN Aspects of User Plane Congestion Management for LTE WI | NEC, KDDI, Cygns, | 3 |  |
| Mobile Relay for E-UTRA SI | CMCC, CATT, CATR, Potevio, | 4 |  |