## Slide 1
3GPP TSG RAN #73 RP-161353
New Orleans, USA, 19-22 September, 2016
RAN6 Convener: Juergen Hofmann (NOKIA)
RAN6 Secretary (standing in): Joern Krause (ETSI MCC)
Status Report RAN WG6 to TSG-RAN #73

## Slide 2: Meetings
Meetings held since RAN#72 plenary
RAN6 #1 | 22 – 26 August 2016 | Gothenburg, Sweden | EF3
RAN #73 | 19 – 22 September 2016 | New Orleans, US | NAF3

## Slide 3: RAN6 #1 Statistics (1/3)
Incoming: 55
Total: 137

## Slide 4: RAN6 #1 Statistics (2/3)
Rel-13: 31
Rel-14: 1
Total: 32

## Slide 5: RAN6 #1 Statistics (3/3)
Total number of participants checked-in: 43 (registered for the meeting: 53)

## Slide 6: Executive Summary
In total 32 CRs approved: PEO (6), EC-GSM-IoT (24), CSPS_COORD_GERAN (1), DÉCOR-GERAN (1)
Rel-13: Essential correction agreed for PEO feature as collision of code point in channel access request was detected. Also one Stage 3 correction agreed.
Rel-13: EC-GSM-IoT performance requirements finalized for MS and BTS and some miscellaneous corrections agreed to Stage 3 specs. WI completed.
Rel-13: CS/PS Coordination for Shared GERAN Networks: correction CR agreed.
Rel-14: Positioning Enhancements for GERAN, study on TA multilateration method with secure positioning related signaling positively concluded, related power consumption analysis provided and positioning accuracy performance investigated. Normative work to start at RAN6#2. WI completion 30%.
Rel-14: Dedicated Core Network Support: Introduction in Stage 3 agreed. WI completed.
Rel-14: Study item DL MIMO for GERAN, TR updated including several agreed pCRs. SI completed.
Rel-14: New WID candidate on EC-GSM-IoT radio interface enhancements discussed and revised.

## Slide 7: General Matters
Meeting Organization
  No need for subgroups identified
Submission Deadline
  will be on Friday of second week prior to meeting, 21.00 CET/CEST
  applies for all contributions for reservation and Tdoc submission
Reflectors
  Need for TSG_RAN_WG6_DRAFTS reflector will be checked after few meetings.
Specification Responsibility
  A formal decision is needed on changing the TSG in “GERAN specifications” (43, 44 and 45 series), e.g. change from Rel-14

## Slide 8: Liaisons
2 incoming LS and 1 outgoing LS were dealt with.
R6-160055 LS on CS/PS coordination in GERAN Shared Networks (RAN3 to SA2, cc RAN6)
  RAN3 confirmed that it will adopt the same solution as decided for GERAN. Noted by RAN6.
R6-160064 LS on enhancing legacy GSM security (SA3 to RAN6, CT1, cc CT6)
  RAN6 was requested to review one CR on legacy GSM issues in the CS domain.
  RAN6 provided feedback as requested by SA3 in “Response LS on Legacy Security Issues”, sent in R6-160125 to SA3, CT1, cc CT6.

## Slide 9: Contributions to Rel-13 and Earlier Features

## Slide 10: eDRX_GSM (Rel-13)
CR 44.018 Clarification of CCCH_GROUP Determination agreed in R6-160104
The usage of the Short Access Request procedure, previously removed from the GERAN specifications and reused for PEO (Rel-13) access, was detected in deployed networks (R6-160024, R6-160025). Thus the PEO One Phase Access Request required modification, and it will use TS 4 on RACH. The following set of CRs was agreed:
  CR 44.018 Clarification of PEO Code Point Usage in R6-160107
  CR 44.060 Clarification of PEO Code Point Usage in R6-160108
  CR 45.001 Clarification of PEO Code Point Usage in R6-160122
  CR 45.002 Clarification of PEO Code Point Usage in R6-160106
  Miscellaneous corrections to EC-GSM-IoT to 45.002 in in R6-160067

## Slide 11: EC-GSM-IoT, Radio aspects (Rel-13)
Set of CRs was agreed related to the correction of TS 4 usage on RACH (used for PEO) and EC-RACH (TS 4 not used), cell reselection, DL coverage class selection, coupling of multiple CCCH and multiple EC-CCCH, EC-AGCH mapping, framework for performance requirements and other miscellaneous corrections:
  Miscellaneous corrections to EC-GSM-IoT to 43.022 in R6-160065
  Corrections to EC-GSM-IoT to 45.001 in R6-160116
  Corrections to EC-GSM-IoT to 45.002 in R6-160130
  Miscellaneous corrections to EC-GSM-IoT to 45.003 in in R6-160099
  Miscellaneous corrections to EC-GSM-IoT to 45.008 in in R6-160110
  Corrections to EC-GSM-IoT to 45.008 in R6-160114
  Corrections to EC-GSM-IoT to 45.010 in R6-160118
  Corrections to EC-GSM-IoT to 45.004 in R6-160117
  Miscellaneous corrections to EC-GSM-IoT to 45.005 in R6-160134
  Corrections to EC-GSM-IoT to 45.005 in R6-160135

## Slide 12: EC-GSM-IoT, Protocol aspects (Rel-13)
Set of CRs was agreed related to test of FUA with SS, concurrent TBF support, TS 4 usage on EC-RACH, EC-BCCH change mark reading, low priority access indication and other miscellaneous corrections:
  Misc EC-GSM IoT Changes agreed to 44.014 in R6-160056
  Misc EC-GSM IoT Changes agreed to 44.018 in in R6-160100
  Misc EC-GSM IoT Changes agreed to 44.060 in R6-160058
  Misc EC-GSM IoT Changes agreed to 48.018 in R6-160059
  Miscellaneous Corrections to 44.018 in R6-160119
  Miscellaneous Corrections to 44.060 in R6-160121
  Miscellaneous Corrections to 48.018 in R6-160132
  CR to 44.018 to increase Transmission Opportunities for FUA in R6-160041 not agreed (not considered as a capacity issue)

## Slide 13: EC-GSM-IoT, Perform. aspects (Rel-13)
Set of CRs was agreed related to MS and BTS receiver performance, Tx coherency error requirement for MS and BTS (conformance testing) and IR requirement for EC-GSM-IoT capable MS:
  MS Rx performance requirements to 45.005 in R6-160082
  BTS sensitivity performance to 45.005 in R6-160111
  BTS interference performance to 45.005 in R6-160112
  BTS sensitivity performance for OL-CDMA to 45.005 in R6-160136
  Incremental redundancy requirement for EC-GSM-IoT to 45.005 in R6-160093
  EC-GSM-IoT, Normalized Coherency Error Requirement for MS to 45.005 in R6-160094
  Corrections to EC-GSM-IoT BTS conformance testing to 51.021 in R6-160098
Status Report to RAN#73: RP-161656

## Slide 14: CS/PS Coordination for Shared GERAN Networks (Rel-13)
One Correction CR to 48.018 agreed in R6-160007

## Slide 15: Rel-12 and earlier features
No contributions

## Slide 16: Contributions to Rel-14 Features

## Slide 17: Positioning Enhancements in GERAN - ePOS_GERAN (Rel-14) (1/3)
Multilateration Signaling for GERAN (R6-160018, rev R6-160124)
  Signalling procedures for TA multilateration
  4 WA’s agreed on usage of PS LCS capability, RRLP, RRLP TOM protocol and applicability to PS domain
  Energy consumption analysis presented in R6-160083, WA‘s on energy consumption agreed
  Assumptions for position accuracy simulation of TA multilateration in R6-160011 (rev R6-160087): all WA‘s agreed
  Simulation Results for position accuracy simulation of TA multilateration, R6-160012

## Slide 18: Positioning Enhancements in GERAN - ePOS_GERAN (Rel-14) (2/3)
Radio Interface Enhancements for TA based multilateration (R6-160034, rev R6-160085)
  Investigates improvements to shorten radio interface signalling for TA multilateration
  Proposal to use a code point in the EC-NumberOfBlocks to differentiate EC and PEO access attempt not agreed.
Energy efficient hybrid TA/OTD multilateration for neighbour cells in extended coverage (R6-160035)
  Investigates power consumption improvement by combining OTD and TA multilateration. Up to 50% energy saving compared to TA multilateration is observed.
Energy Consumption Analysis of Radio Interface Procedures for Positioning Enhancements (R6-160036, rev R6-160086)
  Energy consumption analysis for both above concepts evaluating 20-50% energy saving.

## Slide 19: Positioning Enhancements in GERAN - ePOS_GERAN (Rel-14) (3/3)
Positioning enhancements for GERAN - Workplan/Agreements (R6-160131) was agreed:
  Work plan for ePOS_GERAN until RAN#75 updated
  Agreements and working assumptions collected from other Tdocs
  Initial study phase conclusions are added:
    Continue standardization work for TA multilateration method.
    To consider RAN signaling optimizations and the use of OTD measurements to further improve the MS energy saving by up to 50%.
    Investigate tightening of current MS timing accuracy requirements and complexity impacts.
Status Report to RAN#73: RP-161654

## Slide 20: Support of Dedicated Core Networks - DÉCOR_GERAN (Rel-14)
DÉCOR Way Forward (R6-160017, rev R6-160089) was agreed:
  Rerouting procedure in the PS domain with new DCN selection function at SGSN and Gb interface signalling to support DCN selection (SGSN) and MS redirection at GPRS Attach and RAU procedure
    based on new Information elements (UE Usage Type, SGSN Group Identity, Additional P-TMSI).
  Inclusion into GERAN Rel-14 specifications
  Accompanying CR 48.018 Introduction of Dedicated Core Networks in GERAN agreed in R6-160123.
  With the agreed change the feature is complete.
Status Report to RAN#73: RP-161655

## Slide 21: Small technical enhancements and improvements (TEI14)
No contributions.

## Slide 22: Study Item Downlink MIMO for GERAN (FS_DOMIMO_RAN6, Rel-14)
One discussion paper and 4 pCRs were presented and agreed:
  pCR 45.871 Downlink MIMO – Mode and Link Adaptation, R6-160042
  pCR 45.871 Downlink MIMO – Signalling, R6-160043
  Compatibility Analysis of Downlink MIMO for GERAN, R6-160044
  pCR 45.871 Downlink MIMO – Compatibility Analysis, R6-160045
  pCR 45.871 Downlink MIMO – Conclusion, R6-160046
The agreed pCRs are included to TR 45.871 v1.1.0 in R6-160091, which is presented in v2.0.0 to RAN#73 for approval and SI completion.
Status Report: RP-161729

## Slide 23: Other Rel-14 related documents
3 contributions were submitted in regard to a Rel-14 candidate work item:
Alternative mappings for EC-GSM-IoT higher coverage classes, R6-160031
  Investigates the usage of alternative mappings for CC2 to CC4 with lesser PDCH resources than in Rel-13
EC-GSM-IoT New Channel Formats for Short Packets with NIDD CN,
R6-160032
  Investigates usage of shorter radio blocks to align with shorter payloads due to Non IP data delivery from CN.
WID on Radio Interface Enhancements for EC-GSM-IoT (R6-160033, rev
R6-160092) modified to focus on two enhancements:
  Introduction of alternative mappings for Coverage Classes 2 to 4
  MCL improvement on uplink for devices with 23 dBm output power.
  Further offline discussion was seen needed.

## Slide 24: Work Plan
Presented in R6-160137 and agreed.
Work / Study Item | Objective | Rel (Core Feature) | Completion
WI CIoT_EC_GSM-Perf | EC-GSM-IoT, Radio Performance Requirements | Rel-13 | 100 %
WI ePOS_GERAN-Core | Enhanced Positioning in GERAN (Stage2+Stage3) | Rel-14 | 30%
WI ePOS_GERAN-Perf | Enhanced Positioning in GERAN, Radio Performance Requirements | Rel-14 | 0%
WI DÉCOR-GERAN | Dedicated Core Network Support in GERAN | Rel-14 | 100 %
SI FS_DOMIMO_RAN6 | Study on Downlink MIMO for GERAN | Rel-14 | 100 %

## Slide 25: RAN WG6 Schedule 2016 / 2017
Meeting | Date | Location | Host
RAN6#1 | 22 – 26 August 2016 | Gothenburg, Sweden | EF3
RAN#73 | 19 – 22 September 2016 | US, New Orleans | NAF3
RAN6#2 | 14 – 18 November 2016 | US, Reno | NAF3
RAN#74 | 5 – 8 December 2016 | Vienna, Austria | EF3
RAN6#3 | 13 – 17 February 2017 | Athens, Greece | EF3
RAN#75 | 5 – 8 March 2017 | Dubrovnik, Croatia | EF3
RAN6#4 | 15 – 19 May 2017 | China (TBD) | 
RAN#76 | 5 – 8 June 2017 | US (TBD) | 
RAN6#5 | 21 – 25 August 2017 | Berlin, Germany | EF3
RAN#77 | 11 – 14 September 2017 | Japan (TBD) | 
RAN6#6 | 27 November – 1 December 2017 | US (TBD) | 
RAN#78 | 18 – 21 December 2017 | Lisbon, Portugal | EF3

## Slide 26: Concluding Remarks
RAN6 Chairmen Elections will be held during RAN6#2 (14-18 November 2016).
A special thanks to Joern Krause (ETSI MCC) for his efficient secretary support.
Thanks to all delegates for their hard work and EF3 for hosting the meeting.