## Slide 1
3GPP TSG RAN Meeting #77 RP-171795 Sapporo, Japan, September 11 - 14, 2017
Agenda Item: 9.3.2
Source: ZTE, Sanechips
Title: Consideration on IMT-2020 submission
Document for Discussion

## Slide 2: Timeline For IMT-2020 in ITU-R WP5D
2014
2015
2016
2017
2018
2019
2020
WRC-15
5D
#18
5D
#19
5D
#20
5D
#21
5D
#22
5D
#23
5D
#24
5D
#25
5D
#26
5D
#27
5D
#28
5D
#29
5D
#30
5D
#31
5D
#32
5Db
#33
5D
#34
5D
#35
5D
#36
WRC-19
Recommendation Vision of IMT beyond 2020 (M.2083)
Report IMT feasibility above 6 GHz (M.2376)
Circular Letters & Addendum
Technical Performance Requirements
Modifications of Res. 56/57 and new Res. 65
Evaluation criteria & method
Workshop
Proposals IMT-2020
Evaluation
Consensus building
Outcome & Decision
IMT-2020 Specifications
Requirements, Evaluation Criteria, & Submission Templates
Report Technology trends (M.2320)
Background & Process
(IMT-2020/1,2)
5Da
Expert
meeting
RAN 77#

## Slide 3: Some considerations for IMT-2020 submission
The definition of RIT&SRIT in ITU
    The term RIT stands for Radio Interface Technology.
    The term SRIT stands for Set of RITs.
IMT-2020/2 “Submission, evaluation process and consensus building for IMT-2020”
Workplan for IMT-2020 submission
  Submitted plan to ITU-R WP5D
  IMT-2020 workplan in RAN Plenary
Potential RIT/SRIT
  SRIT
    Component RIT1 is NR;
    Component RIT2 is LTE;

## Slide 4: Workplan for IMT-2020 submission
  IMT-2020 submitted workplan in RAN Plenary
    RAN #78
    Approved description template, mainly focus on NSA part. Submitted to 5D #29
    RAN #79
    Approved the updating description template, mainly focus on SA part; and part of evaluated results. Submitted to 5D #30
    RAN #80
    Updated evaluated results, based on Rel-15 SI & WI
    RAN #81
    Based on Rel-15 SI & WI, approved all submission templates plus preliminary self evaluation report ,Submitted to 5D #31, as first completeness submission
    RAN #82-#83
    Approved some update evaluated results, based on R16 SI & WI
    RAN #84
    Based on Rel-16 SI & WI, approved all submission templates plus preliminary self evaluation report Submitted to 5D #32
  Submitted plan to ITU-R WP5D
    ITU-R WP5D #28
    No Submitted plan.
    ITU-R WP5D # 29
    Submitted description template.
    ITU-R WP5D # 30
    Submitted updating description template and some evaluated results.
    ITU-R WP5D # 31
    A complete criteria submission
    ITU-R WP5D # 32
    Final criteria submission.

## Slide 5: Potential RIT/SRIT
SRIT: component RIT1 is NR; component RIT2 is LTE
NR: In the final submission. NR should find a way to meet all 5 test environments in three usage scenarios.
The main reason is showing NR’s competition in the industry field. Moreover, we should highlight the importance of NR in the SRIT .
LTE: evaluated NB-IoT should be considered in the LTE.

## Slide 6: Proposal
Proposal 1, not only make a submitted plan for IMT-2020, but also related workplan in RAN should be considered.
Proposal 2, submitted SRIT, component RIT-1 is NR; while component RIT-2 is LTE. In the final submission, the NR can meet all requirements; while NB-IoT will be evaluated in the LTE side.

## Slide 7: Thank you