## Slide 1: Acceleration of NR WI
SoftBank
3GPP TSG RAN Meeting #77 RP-171732
Sapporo, Japan, 11-14 September 2017
Agenda Item: 9.2.1

## Slide 2: Background
In RAN#76, it was agreed to put all the RAN1 related NR SIs on hold until RAN#77.
Nevertheless, WGs are still overloaded and the progress of NR WI is not so good. Hence, there still be a risk for the finalization & stabilization of Rel-15 specifications.
We received offline comments that we need to do something to improve the WG situation & to achieve stable intermediate specifications.

## Slide 3: Potential solutions
Option 1: Postponement of NR SIs
  No TU is allocated for the all the NR SIs in the upcoming quarter
Option 2: Additional AH meeting
  Note: RAN4 AH has already been on the table
Option 3: Extension of meeting dates
  5-day meeting is extended to 6(or 7)-day
  We have already done the same in Nov. 2015 for Rel-13 eMTC
Option 4: TU squeeze from LTE track
  Note: It was agreed that LTE and NR have different tracks.
Option 5: Scope reduction of NR WI
  Remove or postpone some functionality(ies)
Option 6: Do nothing from RAN level.
  Up to WG chairpersons.
Note: this is a summary of offline comments

## Slide 4: Comparison study
Options | Benefit (TU gain) | Concerns
Option 1: SI postponement | {3, 3}TU for RAN1 {0, 1}TU for RAN2 {2, 2}TU for RAN3 {0.25, 0.25}TU for RAN4 | Useful only for RAN1 Delay the introduction of new technologies The deadline shall also be postponed (otherwise it will impact the CR activities)
Option 2: AH meeting | Remarkable number of TUs (20~ TUs for each WG) | Facility issue Inefficient (no simulation, less preparation time) Delegates health & Companies’ budget issue
Option 3: Date extension | Moderate number of TUs (8~ TUs for each WG) | Facility issue May violate the law in some countries Need to change the trip schedule
Option 4: TU squeeze | Small number of TUs (2~ TUs for each WG) | Big discussion which WI(s) to stop/shrink It would be difficult to reach the consensus
Option 5: Scope Reduction | Small number of TUs (2~ TUs for each WG) | RAN has already had an extensive exercise Very detailed discussion should not be performed in RAN It would be difficult to reach the consensus
Option 6: Do nothing | Up to chairpersons | Up to chairpersons

## Slide 5: Conclusion and Proposal
Our observation: no option is absolutely good to solve the overloaded situations.
We propose RAN to discuss and chose one (or multiple) option(s).
Note: Our preference is option 5 (i.e. Scope reduction of NR WI)
  The target is RAN1-led features  RAN2/4 workload can be relaxed accordingly
  The details (i.e. affected functionality, procedure etc.) are discussed during RAN#77

## Slide 6: Appendix: features for scope reduction in Rel-15
Mixed numerology for NR-PDSCH
  Only single numerology is supported for NR-PDSCH in a carrier in Rel-15
DL MIMO
  Multi panel operation & quasi-colocation is not explicitly supported in Rel-15 specifications
UL MIMO
  UL transmission diversity for both OFDM and DFT-S-OFDM is transparent to specifications
  No optimization for Rank 2~ transmission: Just aim at achieving peak throughput of IMT-2020 requirement

## Slide 7: Appendix: features for scope reduction in Rel-15
UL data transmission procedure without grant
  Type 1 is not supported in Rel-15
Cross-interference management
  No specification support in Rel-15
LTE-NR coexistence
  No additional features and scenarios on top of the current agreements