## Slide 1
RAN4 work plan for Q4 2017
RAN4 Chairman
3GPP TSG-RAN #77
Sapporo, JP, 11th-14th, 2017
RP-172110

## Slide 2: General Work Plan
RAN4 NR ad-hoc #3 Sep and RAN4 #84bis Oct
  Submitted TP from companies can be endorsed if the content is agreeable during the meeting.
  Editors for each specifications will provide the draft TS
  Editors can captured the remaining open issues as Editor’s note in the draft TS
  Draft TS is supposed to capture the technical content endorsed in draft CRs and the editorial modifications to ensure the readability and consistency of the specification in the draft TS
  One draft TS for each specification
    Editor shall coordinate the responsible delegate for each section according to the work split plan
  Draft TS will be provided by Editor by
    CET23:59 Tue 26th Sep for NR ad-hoc #3
    CET 23:59 Fri 27th Oct For RAN4 #84bis
  Draft TS will be endorsed via E-mail by
    CET23:59 Friday 29th Sep for NR ad-hoc #3 (3days for review and e-mail discussion)
    CET 23:59 Friday 10th Nov for RAN #84bis (2 week for review and e-mail discussion)
RAN4 NR #85 meeting Nov
  Submitted TP from companies can be endorsed if the content is agreeable during the meeting.
  Editors for each specifications will provide the draft TS for approval which is supposed to be released in Dec RAN plenary
  Draft TS will be provided by Editor by CET23:59 Wed 6th Dec
  Draft TS will be approved via E-mail by [CET23:59 Fri 8th Dec]

## Slide 3: Detailed work plan for 38.101-x
General
  Allocate responsible persons to collect existing agreements and draft TS text and tables for one sub section
  Ideally same persons should draft the same sections on -1, -2 and -3 for appropriate parts
Timeline
  AH#3: Argee responsible person to draft TS text for each chapter
  RAN84Bis: First TPs for TS based on agreements
  AH#4: more TPs
  RAN4#85: Last TPs for TS
  Email approval before RAN#78

## Slide 4: Detailed work plan for 38.104
Principles for dividing spec drafting work
  Similar topics should in general be handled by same assigned editor
  Radiated requirements are can be assigned either to separate editor(s) or to the same as the corresponding conducted requirements
  The Rapporteur will manage and co-ordinate clause 1-3
RAN4#AH3: Editor will present status and further planning details, including assignment (agreed with assignees). Focus on identifying major open issues and areas that need agreement for BS TR 38.xxx.
RAN4#84bis: Planned agreements on remaining issues for TR 38.xxx. First drafts of TS text should be available for assigned parts, either skeleton, partly completed or full text. Areas for further alignment identified. Some complete TS text proposals can be agreed.
RAN4#85: All TS text should be available for agreement, based on agreements in TR. Available TS text proposals are agreed.
  NOTE: Many parts of chapters 1-7 will be complete. For chapter 9 and 10 (radiated requirements), less complete TS text is expected. Chapter 8 and 11 are for the performance part of the WI.
Editor will identify and clarify editorial issues with assignees and will also make the final editorial updates when agreed TPs are merged.

## Slide 5: Detailed work plan for 38.133
Input from rapporteur needed (Section 6-11 are more relevant to NSA)
Spec drafting work can be divided into
  Section 1-3: Scope, Reference, Definition, symbols and abbreviations
  Section 7: Timing
  Section 8.1: RLM
  Section 8.2: interruption
  Section 9.1: General measurement requirements
  Section 9.x intra-frequency measurement without RF retuning with/without BF
  Section 9.y intra-frequency measurement with RF retuning with/without BF
  Section 9.z inter-frequency measurement with/without BF
RAN4#AH3: Editor will confirm the assignment and reach mutual agreements with assignees
RAN4#84bis/[AH4]/85: Assignees will provide TP for the corresponding sections based on the agreements in previous meeting.
Editor will provide the final version of the draft TS with editorial modifications to ensure the readability and consistency of the specification in the draft TS
Other companies are not precluded to provide TR for all related sections.

## Slide 6: The need of Nov ad-hoc
Supporting Companies
  QC, ZTE, NTT DoCoMo, Apple
Objecting Companies
  Ericsson, Nokia, CATT, Xiaomi, OPPO, Huawei, NEC, Sprint, Telecom Italia