3GPP TSG RAN Meeting #78	RP-172745

Lisbon, Portugal, Dec. 18-21, 2017	(revision of RP-172394)

# Source:	Intel Corporation, Huawei, InterDigital

# Title:	New WID on Enhancements to MIMO operation for NR

# Document for:	Approval

Agenda Item:	9.1.1

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Information about Work Items can be found at http://www.3gpp.org/Work-Items

# Title: 	Enhancements to MIMO operation for NR

## Acronym: {Propose an acronym. Final acronym to be confirmed at the plenary. The sign "-" is a level separator between (Feature)-(Building Block)-(Work Task). The sign "_" can be freely used. Studies have to start by "FS_". Each acronym level has to be simple and short, 8 characters max recommended.}

## Unique identifier: 	{A number to be provided by MCC at the plenary}

NOTE:	For new WIs/SIs leave the Unique identifier empty or you can make a proposal for an Acronym.

If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI.

Please tick (X) the applicable box(es) in the table below:

Either:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part | X |

or:

| This WID includes a Testing part |  |  |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network |  |
|  | Services |  |

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X |  |  |
| No | X |  |  |  |  |
| Don't know |  |  |  | X | X |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a …

| X | Feature |
| --- | --- |
|  | Building Block |
|  | Work Task |
|  | Study Item |

NOTE:	Normally, Core/Perf./Testing parts in RAN WIDs are Building Blocks. Only if they are under an SA or CT umbrella, we define them as work tasks. If you are in doubt, please contact MCC.

### 2.2	Parent and child Work Items

| Parent and child Work Items |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

NOTE:	RAN agreed some time ago, that it describes the feature WI + Core/Perf. part WI or Testing part WI in one WID. Therefore the table above should just include the feature WI Unique ID and title and Nature of relationship is "parent WID".

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

NOTE:	Also related or dependent WIs in other TSGs should be indicated.

## 3	Justification

Rel-15 NR would support various MIMO features targeting multi-antenna support at the TRP and UE for various deployment scenarios and carrier frequencies (below and above 6GHz). However, further enhancement to NR MIMO operation are required to achieve better performance comparing to Rel-15.

In particular, NR Rel-15 specifies support of CSI feedback based on linear beam combing codebook for up to two MIMO layers. At the same time orthogonal DM-RS antenna ports for MU-MIMO are supported for up to four MIMO layers per each UE. Therefore, CSI reporting enhancement for Type II codebook for larger number of MIMO layers, e.g. 4, is required. Moreover, the existing CSI feedback framework for NR doesn’t support efficient mechanism to assist precoding selection for beamformed CSI-RS transmission. To address the issues of the beamforming selection for UE-specific CSI-RS transmission, reporting of the channel covariance matrix from the UE along with the compression schemes can be considered. In addition, comparing to conventional linear precoding, better MU-MIMO performance can be potentially achieved by using more advanced MU-MIMO transmission techniques based on non-linear precoding.

Support of multi-user MIMO transmission for mmWave bands should be also considered as an enhancement to Rel-15 NR MIMO. In particular, the existing beam management procedure and beam selection procedure is based on L1-RSRPR and, hence, doesn’t consider interference from the other UEs from the same or neighbouring TRPs. Therefore, enhancements to beam management procedures that takes into account interference should be also considered.

Finally support of multi-point transmission schemes specified in Rel-15 should be further enhanced, e.g., by considering support of non-coherent joint transmission using multiple DCIs, CSI feedback enhancements for non-coherent joint transmission and possibly other multi-panel/multi-TRP enhancements such as support of diversity schemes with non-coherent joint transmission, DM-RS enhancements, frequency selective beam/point selection, etc.

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The objective of this Work Item is to study and specify additional multi-antenna enhancements that will complement Rel-15 NR specifications in terms of interference mitigation schemes for scenarios with intra-TRP and inter-TRP interference. The detailed objectives of the work item include:

- Enhancement to multi-user operation in NR [RAN1]

  - Evaluate and specify (if sufficient benefits are shown), new multi-user transmission scheme(s) based on non-linear precoding identified in TR 38.802 (e.g., DPC based schemes, THP based schemes)

  - Evaluate and specify (if sufficient benefits are shown), extensions to the existing or new CSI reporting schemes identified in TR 38.802

    - Type-II CSI feedback for up to rank-4 with further reporting overhead reduction/compression and L ≤ 6 in W1

    - Explicit feedback of channel covariance and/or channel matrix and corresponding compression schemes (e.g. in time/delay, spatial and frequency domains)

    - Analog CSI feedback

  - Evaluate and specify (if sufficient benefits are shown), enhancements to support multi-user transmission approaches in mmWave system for TPR and UE supporting analog beamforming, including

  - interference-aware analog beam selection for reception of data channel, e.g. using L1-SINR

  - Document the study result of benefit in a TR

  - Note: The potential enhancements should consider various antenna configurations at the BS including circular antenna arrays

- Enhancement to multi-panel/multi-point operation in NR [RAN1]

  - Specify support of non-coherent joint transmission with simultaneous transmission using multiple beams/TRPs including support of multiple DCIs scheduling option

  - Specify CSI enhancement to support non-coherent joint transmission

  - Identify and specify (if sufficient gain is shown) other enhancements related to multi-panel/multi-point transmission schemes. such as support of diversity non-coherent joint transmission, DM-RS enhancements, frequency-selective dynamic beam/point selection, etc.

- Document the study result of benefit in a TR

- Specify higher layer support of enhancements listed above [RAN2]

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

- Specify the necessary UE performance requirements to support enhancement to MIMO operation

### 4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

NOTE:	For all new RAN related WIs/SIs which are not led by RAN WG5 the WI/SI rapporteur has to fill out the attached Excel table to request time budgets for corresponding RAN WG meetings.
The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
If no TU is needed leave the field empty otherwise enter a number >0 in the field.

For revisions of already approved WI/SI descriptions: Please remove the Excel table from the WID/SID's zip file. The time budgets are already recorded. If you want to modify them, then this has to be done via the status report and not via a revised WID/SID.

If this WID is covering Core and Performance part, then please fill out one line for each part in the attached Excel table.

additional comments to the time budget request in the attached Excel table:

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | Series | Title | For info at TSG# | For approval at TSG# | Remarks |
| TR | 38.xxx | Study on enhancements to MIMO operation for NR |  |  |  |

{Note 1: Only TSs may contain normative provisions. Study Items shall create or impact only TRs.
"Internal TR" is intended for 3GPP internal use only whereas "External TR" may be transposed by OPs.}

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |
| --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# |
| 36.211 | NR; Physical channels and modulation | RAN#81 |
| 36.212 | NR; Multiplexing and channel coding | RAN#81 |
| 36.213 | NR; Physical layer procedures for control | RAN#81 |
| 36.214 | NR; Physical layer procedures for data | RAN#81 |
| 36.215 | NR; Physical layer measurements | RAN#81 |
| 36.300 | NR; Overall description; Stage-2 | RAN#81 |
| 36.306 | NR; User Equipment (UE) radio access capabilities | RAN#81 |
| 36.331 | NR; Radio Resource Control (RRC); Protocol specification | RAN#81 |
| 36.101-1, -2 | NR; User Equipment (UE) radio transmission and reception; Part 1: Range 1 Standalone; Part 2: Range 2 Standalone, | RAN#81 |
| 36.101-1, -2 | NR; User Equipment (UE) radio transmission and reception; Part 1: Range 1 Standalone; Part 2: Range 2 Standalone, | RAN#82 |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

## 6	Work item Rapporteur(s)

DAVYDOV, ALEXEI

Company:	Intel Corporation

Email:	alexei.davydov@intel.com

ZHANG, LEIMING

Company:	Huawei

Email:	zhangleiming.zhang@huawei.com

LEE, MOONIL

Company:	InterDigital

Email:	MoonIl.Lee@interdigital.com

## 7	Work item leadership

RAN1

## 8	Aspects that involve other WGs

NOTE:	For RAN WIDs: Section 8 applies only toWGs outside of TSG RAN because RAN WG aspects have to be covered in section 4.

## 9	Supporting Individual Members

Supporting IM name

Intel Corporation

Huawei

HiSilicon

InterDigital

Convida

IAESI

IITH

IITM

Tejas Networks

CeWiT

ITL

WILUS

Acorn Technologies

Apple Inc

Fraunhofer IIS

Fraunhofer HHI