## Slide 1
3GPP TSG RAN #78 RP-172753
Lisbon, PT, 18 – 21 Dec, 2017
RAN4 Chairman: Xutao Zhou
RAN4 Vice Chairman: Xizeng Dai
RAN4 Vice Chairman: Hiromasa Umeda
RAN4 Secretary: Kyoungseok Oh
Status Report RAN WG4 to TSG-RAN #78

## Slide 2: Meetings and Elections
Meetings held since the last plenary
No challenge received for sitting chairman in Nov meeting. Xutao Zhou will continue his second term as RAN4 chairman
RAN4 NR ad-hoc #3 | 18th – 21th Sep 2017 | Nagoya, JP | JF3
RAN4 #84bis | 9th – 13th Oct 2017 | Dubrovnik, Croatia | EF3
RAN4 #85 | 27th Nov – 1st Dec 2017 | Reno, US | NF3
RAN #78 | 18th – 21th Dec 2017 | Lisbon, PT | EF3

## Slide 3: 2017 Statistics
Meeting | Date | Delegates registered/attendees | Documents requested/uploaded
RAN4 NR ad-hoc #3 | 18th – 21th Sep 2017 | 176/133 | 787/712
RAN4 #84bis | 9th – 13th Oct 2017 | 209/158 | 1876/1773
RAN4 #85 | 27th Nov – 1st Dec 2017 | 290/219 | 2424/2329
Chart: 
| NR#1 | #82 | #82bis | #83 | NR #2 | #84 | NR #3 | #84bis | #85
Delegates | 94 | 218 | 224 | 240 | 117 | 192 | 133 | 158 | 219
Chart: 
| NR#1 | #82 | #82bis | #83 | NR #2 | #84 | NR #3 | #84bis | #85
Contributions | 292 | 1879 | 1560 | 1826 | 449 | 2063 | 712 | 1773 | 2329

## Slide 4: Spectrum related WI/SI status
Name ( new WIs approved in RAN#73 and WIs revised finish dates by red font) | Start_Date | Finish_Date | Status Report or WID | Completion | Remarks
Rel-15 WI |  | Performance WI |  | Core/Perf | 
Add UE Power Class 2 to band 41 intra-band contiguous LTE carrier aggregation | 12/2016 | 12/2017 | RP-172297 | 100/0 % | WI complete
V2X new band combinations for LTE | 03/2017 | 06/2018 | RP-172265 | 50/0 % | 
450MHz Band for LTE in region 3 | 03/2017 | 12/2017 | RP-172710 | 100/100 % | WI complete/ TR versioning
LAA/eLAA for the CBRS 3.5GHz band in US | 03/2017 | 12/2017 | RP-172699 | 100/100 % | WI complete
Introduction of new band support for 4Rx antenna ports for LTE for Rel-15 | 06/2017 | 06/2018 | RP-172346 | 99/0 % | 
LTE Advanced high power UE (power class 2) for Rel-15 | 06/2017 | 06/2018 | RP-172353 | 40/NA % | 
New LTE band for 3.3-3.4 GHz for Africa | 06/2017 | 06/2018 | RP-172354 | 70/0 % | 
LTE Advanced Inter-band Carrier Aggregation (4DL/4UL) of Band 41C and Band 42C | 09/2017 | 06/2018 | RP-172273 | 80/0% | 
Additional LTE bands for UE category M1 and/or NB1 in Rel-15 | 09/2017 | 06/2018 | RP-172505 | 99/NA% | 
Additional LTE bands for UE category M2 and/or NB2 in Rel-15 | 09/2017 | 06/2018 | RP-172504 | 99/NA% | 
Extended-Band12 new E-UTRA Band | 09/2017 | 03/2018 | RP-172154 | 25/5% | WID revised/SR flagged
Rel-15 Basket CA WI |  |  |  |  | 
LTE Advanced intra-band Carrier Aggregation Rel-15 for xDL/yUL including contiguous and non-contiguous spectrum | 06/2017 | 06/2018 | RP-172408 | 70/70 % | Revised WID in RP-172410
LTE Advanced inter-band CA Rel-15 for 2DL/1UL | 06/2017 | 06/2018 | RP-172333 | 30/30 % | Revised WID in RP-172334
LTE Advanced inter-band CA Rel-15 for 3DL/1UL | 06/2017 | 06/2018 | RP-172348 | 40/40 % | Revised WID in RP-172349 Company CRs to fix errors of fallback mode
LTE Advanced inter-band CA Rel-15 for 4DL/1UL | 06/2017 | 06/2018 | RP-172409 | 65/65 % | Revised WID in RP-172411
LTE Advanced inter-band CA Rel-15 for 5DL/1UL | 06/2017 | 06/2018 | RP-172259 | 50/50 % | Revised WID in RP-172260
LTE Advanced inter-band CA Rel-15 for 2DL/2UL | 06/2017 | 06/2018 | RP-172350 | 40/40 % | Revised WID in RP-172351
LTE Advanced inter-band CA Rel-15 for xDL/2UL with x=3,4,5 | 06/2017 | 06/2018 | RP-172264 | 50/50 % | Revised WID in RP-172263

## Slide 5: Non-spectrum related WI/SI status RAN4 led items Rel-14
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report | Completion | Remarks
Rel-14 WI |  | Performance WI |  | Core/Perf | 
LTE UE TRP and TRS and UTRA Hand Phantom related UE TRP and TRS Requirements | 12/2012 | 03/2018 | RP-172280 | 85/NA % | Rapporteur propose to close WI
Rel-15 WI |  |  |  |  | 
Further Enhancement of Base Station (BS) RF and EMC requirements for Active Antenna System (AAS) | 03/2016 | 06/2018 | RP-172344 | 100/20 % | Core part completed
UE requirements for network-based CRS interference mitigation for LTE | 06/2017 | 06/2018 | RP-172288 | 50/0 % | 
LTE CRS Interference Mitigation Performance Requirements for Single RX Chain UEs | 06/2017 | 06/2018 | RP-172399 | NA/60 % | 
Rel-15 SI |  |  |  |  | 
Study on LTE DL 8Rx antenna ports | 06/2017 | 06/2018 | RP-172346 | 99% | 
Study on test methods for New Radio | 03/2017 | 03/2018 | RP-171827 | 15% | 

## Slide 6: Status of other WG led WI/SIs impacting RAN4
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report | Completion | Remarks
Rel-14 WI |  | Performance WI |  | Core/Perf | 
Further enhanced MTC for LTE | 06/2016 | 12/2017 | RP-172659 | 100/100 % | WI completed
NB-IoT enhancement | 06/2016 | 12/2017 | RP-172336 | 100/100 % | WI completed
Enhancements on Full-Dimension (FD) MIMO for LTE | 03/2016 | 12/2017 | RP-172329 | 100/100 % | WI completed
Rel-15 WI |  |  |  |  | 
Shortened TTI and processing time for LTE | 09/2016 | 06/2018 | RP-172246 | 100/0 % | Core part completed
Even further enhanced MTC for LTC | 03/2017 | 12/2018 | RP-172660 | 40/0 % | 
Further NB-IoT enhancements | 03/2017 | 12/2018 | RP-172337 | 48/0 % | 
Enhancements to LTE operation in unlicensed spectrum | 03/2017 | 12/2018 | RP-172542 | 65/0 % | 
High capacity stationary wireless link and introduction of 1024QAM for LTE | 03/2017 | 06/2018 | RP-172338 | 85/0 % | 
V2X Phase 2 | 03/2017 | 12/2018 | RP-172339 | 55/0 % | 
Further enhancements to Coordinated Multi-Point (CoMP) Operation for LTE | 03/2017 | 03/2018 | RP-172396 | 90/65 % | Addition RAN4 TU requested
Ultra Reliable Low Latency Communication for LTE | 03/2017 | 12/2018 | RP-172492 | 10/0 % | 
Signaling reduction to enable light connection for LTE | 03/2017 | 06/2018 | RP-172340 | 79/0 % | Completion date to June 2018
UE Positioning Accuracy Enhancements for LTE | 03/2017 | 06/2018 | RP-172312 | 40/30 % | 
Enhancing CA Utilization | 03/2017 | 12/2018 | RP-172468 | 40/0 % | 

## Slide 7: WI/SI to be completed
Rel-14 WI performance part
  Enhancement on Full-Dimension (FD) MIMO for LTE
  Further enhanced MTC for LTE
  NB-IoT enhancement
Rel-15 WI
  Add UE Power Class 2 to band 41 intra-band contiguous LTE carrier aggregation
  450MHz Band for LTE in region 3
  LAA/eLAA for the CBRS 3.5GHz band in US
  Further Enhancement of Base Station (BS) RF and EMC requirements for Active Antenna System (AAS) - core part
  Shortened TTI and processing time for LTE - core part

## Slide 8: LTE Items
Companies CRs for CA basket WI
  CA_1A-7A-20A-32A and CA_2A-2A-46C have been approved in the big CRs in LTE Advanced inter-band CA Rel-15 for 4DL/1UL WI
  Following fallback mode is missing in big CRs in LTE Advanced inter-band CA Rel-15 for 3DL/1UL WI
    CA_1A-20A-32A
    CA_2A-2A-46A
  Proponents submit the companies CR to fix above errors
    RP-172549 for 36.101
    RP-172550 for 36.104
    RP-172551 for 36.141
  Guideline from RAN is needed for future handling
    Alt 1: Remove the CA configuration in big CRs if any fallback modes of CA configuration is missing
    Alt 2: Fix the error in RAN using company CRs
    RAN4 chairman preference is Alt 1.
Missing SR for CA configuration for CA basket WI
  Status reports handling procedure has been well defined and announced by WG chair before each RAN plenary meeting
  Missing SR from contact person for certain CA configuration is still occurred
  In next RAN plenary, based on the agreed procedure, If input is not provided by the contact person by submission deadline, status report will show no progress for relevant CA combination(s). Following the CA basket approach, such CA configurations will be removed from Rel-15 basket WIs
LTE TRP and TRS WI
  Despite the effort that the interested parties put into the discussion to find a compromise, the group was unable to achieve consensus on a possible solution to define the TRP/TRS performance requirements.
  Rapporteur propose to close the WI.

## Slide 9: NR Items (1/2)
RAN4 NR specifications for RAN approval
UE mandatory channel bandwidth
  The agreements for UE channel bandwidth for NR bands has been captured in the latest NR UE RF specifications (R4-1714479)
  Latest operators request for UE mandatory channel bandwidth was captured in R4-1714105. No consensus reached on UE mandatory channel bandwidth in RAN4 Q4.
Mandatory 4Rx UE capability
  Mandatory 4Rx capability for FR1 was discussed in RAN4. No consensus reached
  Latest proposals discussed in RAN4 can be seen in R4-1714532
NR specification | RAN4 Tdoc number/Status | RAN plenary Tdoc number
38.104 | R4-1714544/Approved | RP-172268
38.133 | R4-1714546/Approved | RP-172407
38.113 | R4-1714545/Approved | RP-172420
38.124 | R4-1714548/Approved | RP-172499
38.101-1 | R4-1714569/Approved | RP-172475
38.101-2 | R4-1714570/Approved | RP-172476
38.101-3 | R4-1714571/Approved | RP-172477

## Slide 10: NR Items (2/2)
Handling of band and band combinations for NR
  In current NR WID, the number of band and band combination is summarized as
    29 NR bands
    477 DC NR-LTE band combinations
    29 NR CA band combinations
  The procedure of band and band combination proposals in Rel-15 was well defined and latest version can be found in R4-1714535
  Block approval approach is applied for TPs for band and band combinations to increase the meeting efficiency and save the meeting time.
  The principle of introducing band and band combinations in NR RAN4 specification by Dec 2017 was agreed in R4-1714088 and corresponding list of band and band combinations can be found in R4-1714542
  RAN guideline on handling of band and band combinations in Rel-15 by June 2018 is needed. Handling band and band combination shall be discussed in RAN #78
    Handling of band and band combinations ( RP-172391)
    Handling of NR-NR CA for >1 UL (RP-172298)
    Handling of new NR bands (RP-172283)

## Slide 11: new WI/SI proposals
New Proposals for LTE (Led by RAN4)
  Non-Spectrum related
    SI: Study on Advanced Receivers for LTE V2X (Intel, LGE)
    WI: UE requirements for LTE DL 8Rx antenna ports (Huawei)
    SI: Study on multinode testing for eLAA (Qualcomm)
    WI: Low Complexity 4Rx (Qualcomm)
  Spectrum Related
    WI: ProSe Support for Band 72 in LTE (Airbus)
    WI: Addition of TDD bands for ProSe Communication (Nokia)
    WI: LTE Advanced inter-band CA Rel-15 for 6DL/1UL (Qualcomm)
    WI: LTE Advanced inter-band CA Rel-15 for 7DL/1UL (Qualcomm)
  New Proposal for NR (Led by RAN4)
    SI: Study on vehicle UE for NR (LGE)
    SI: Study on radiated test methodology for the verification of multi-antenna reception performance of NR UEs (Intel)
    SI: LTE LAA/eLAA and NR-Unlicensed (Ericsson, Verizon, Qualcomm)
    WI: 29 dBm HPUE Definition for LTE Band 41 and NR n41 (Sprint, CMCC)

## Slide 12: RAN4 LTE Capacity
 | Q1 2018 |  | Q2 2018 |  |  | 
 | 86 |  | 86bis |  | 87 | 
 | RF | RD | RF | RD | RF | RD
Total | 13 | 13 | 13 | 13 | 13 | 13
TEI & 2nd round | 3 | 3 | 3 | 3 | 3 | 3
Ongoing WI | 13.5 | 9.82 | 13.25 | 10.92 | 11.75 | 10.92
Remaining | -3.5 | 0.18 | -3.25 | -0.92 | -1.75 | -0.92
  Total TU for LTE is 26 (13TUs for RF and 13TUs for RD) as in Sep RAN4 status report (RP-171523)
  No additional TUs available for new LTE proposals.
    Only available TU in Q1 2018 in LTE RD will be used for ongoing WIs

## Slide 13: RAN WG4 Schedule in 2018
Meeting | Date | Location | Host
3GPPRAN4-AH-1801 | 22 - 26 Jan 2018 | San Diego | Qualcomm
RAN4 #86 | 26 Feb - 2 Mar 2018 | Athens | EF3
3GPPRAN4#86-Bis | 16 - 20 Apr 2018 | Melbourne | Telstra
3GPPRAN4#87 | 21 - 25 May 2018 | Busan | Samsung
3GPPRAN4-AH-1807 | 2 - 6 Jul 2018 | Canada | InterDigital
3GPPRAN4#88 | 20 - 24 Aug 2018 | Gothenburg | EF3
3GPPRAN4#88-Bis | 8 - 12 Oct 2018 | China | CF3
3GPPRAN4#89 | 12 - 16 Nov 2018 | US | NF3
RAN4 Jan ad-hoc will be hold in San Diego with agenda focusing on NR core requirements and SI NR test methods.
RAN4 also confirmed the July ad-hoc held in Canada, with agenda focusing on the LTE/NR performance work.

## Slide 14: Thanks to
Vice chairmen Xizeng Dai and Hiromasa Umeda for preparation and session chairing
Kyoungseok Oh and Igor Minaev for efficient secretary support
AH chairs:
  Richard Kybett, Muhammad Kazmi, Qiming Li, Yang Tang, Haijie Qiu, Valentin Gheorghiu, Ioffe Anatoliy, Ville Vintola, Steven Chen
Delegates for enthusiastic contributions
JF3, EF3 and NF3 for meeting hosting