## Slide 1
Status Report of RAN WG2 to TSG-RAN #79
3GPP TSG RAN#79 Chennai, India, 19th - 22nd March 2018
RAN2 Chair: Richard Burbidge (Intel)

## Slide 2: NR: EN-DC (option 3) maintenance and ASN.1 freeze
ASN.1 freeze
  ASN.1 for EN-DC is ready to freeze
  Extremely intensive ASN.1 review process undertaken by email, at January ad hoc, and at RAN2#101.
  The coordinator's of this process deserve special recognition for their efforts:
    Henning Wiemann, David Lecompte, Nathan Tenny, Riikka Susitaival, Tero Henttonen, Kyeongin Jeong, Hideaki Takahashi, Himke van der Velde, Håkan Palm
2 CRs too late to be included in the CR packages to plenary and hence are submitted by the rapporteur companies.
  CR to 38.331 (RP-180479) submitted by Ericsson. Expected to be agreed via RAN2 reflector on Tuesday morning of plenary week and then submitted to RAN.
  CR to 36.331 (RP-180491) submitted by Samsung. Agreed via RAN2 reflector.
High level of corrections expected again during Q2 2018
  UE capabilities already identified as an area where corrections are likely.

## Slide 3: NR: Standalone
Good progress made at RAN2#101 in many areas of standalone
  Option 2 on track to be completed on schedule. Expected to consume the majority of meeting time in Q2 2018 to reach completion.
  TS 38.305 v1.0.0 (Stage 2 for UE positioning) provided to RAN for information
  TS 38.304 v1.0.0 (UE procedures in Idle mode and RRC Inactive state) provided to RAN for information
Voice over NR
  RAN2 took agreement to support 2 features related to voice over NR
    MAC CE based rate adaption and UE reporting of air interface delay budget
    But to be discussed with lower priority than essential functionality for SA
  This approach is to be confirmed by RAN
IAB Study
  Initial discussions (0.5 TU) on the IAB study item started in the ad hoc.

## Slide 4: LTE: Pre Rel-15
Introduction of DL category for 1.4Gbps
  CRs to 36.331 and 36.306 were technically endorsed and are provided to RAN for final decision, as per agreement from RAN#78 (TEI14 work item code) (RP-180448)
NB-IoT
  Rel-14 CRs on "early contention resolution" could not be concluded by email discussion and were postponed to the next RAN2 meeting. As consequence a linked RAN1 CR to 36.213 should also be postponed (RP-180494).

## Slide 5: LTE: Rel-15 WIs
For all these WIs the RAN2 CRs were endorsed but are not provided to RAN#79 for approval as per RAN#78 agreements on handling the early ASN.1 freeze (endorsed in RP-172755)
UL data compression in LTE (LTE_UDC)
  Running CRs to 36.300, 36.323, 36.331, 36.306 to introduce UDC were endorsed.
  WI can be considered 99% complete from RAN2 point of view
Further enhancements to CoMP for LTE (feCOMP_LTE)
  Running CR to 36.331 to introduce feCOMP was endorsed
  WI can be considered 99% complete from RAN2 point of view
High capacity stationary wireless and 1024 QAM (LTE_1024QAM_DL)
  CRs to 36.331, 36.306 to introduce 1024 QAM were endorsed
  WI can be considered 99% complete from RAN2 point of view

## Slide 6: LTE: Rel-15 WIs
Positioning Accuracy Enhancements
  May have difficulty to complete all objectives by June 2018 given current TU allocation.

## Slide 7: General
General guidance from RAN is requested on the weight that RAN2 should give to requirements that come from external bodies.
  Background for this question comes from the discussion of RAN2 specification impacting proposals that were aimed at addressing GSMA requirements on 5G indicator.
  Chair recommendation: RAN2 works to address 3GPP agreed requirements. Everything else is discussed based on usual 3GPP process, with no special weight given to requirements from external bodies (companies supporting those requirements can bring them to the appropriate 3GPP group - e.g. RAN, SA, SA1, etc).

## Slide 8: LTE Capacity for Rel-15
Legacy, TEI15, Rel-15 open WIs, Spare capacity figures are all taken from the RAN#75 approved time budget (RP-172830)
0.5 TUs spare at RAN2#102.
  Not sufficient for any new WI.
  Proposal not to assign this time to any specific WI but to leave to the chair use as appropriately at the meeting.
It remains critical to keep to LTE time budget during Rel-15. Very limited flexibility during RAN2 meeting week.

## Slide 9: NR and LTE capacity for Rel-16
Need to conclude at RAN#80 (June 18) on the total RAN2 capacity for Rel-16, for both LTE and NR.
  Total RAN2 capacity includes time for legacy corrections, TEI, etc - it is not all available for new WI/SIs.
Initial proposal from the chair (can be discussed offline this week):
  Total RAN2 NR capacity = 23 TU per meeting
    Corresponds to 1 NR meeting session from Monday morning (coffee break) until Thursday evening (15 TU), plus 2 day parallel NR WIs
    All time to be budgeted - no 'hidden' TUs in NR user plane session
    No TUs allocated to the July ad hoc - this should be dedicated to ASN.1 review, corrections, completion of any outstanding objectives, progressing SIs, etc and to be flexibly scheduled by the chair.
  Total RAN2 LTE capacity = 15 TU per meeting (reduced by 4 TU compared to Rel-13, 14, 15)
    Corresponds to 1 LTE meeting stream from Monday morning (coffee break) until Thursday evening (15 TU) - no need for parallel LTE WIs

## Slide 10: Rel-15 LTE WI/SI status (RAN2 led)
SI/WI Name | Status | Target | Status report | WID
WI: Signalling reduction to enable light connection for LTE (Huawei) | 79 => 79% | Rel-16 | RP-180048 | RP-171459
WI: UE Positioning Accuracy Enhancements for LTE (Nokia) | 40% => 50% | June 18 | RP-180186 | RP-172313
WI: Further video enhancements for LTE (CMCC) | 99% => 99% | June 18 | RP-180307 | RP-172726
WI: Quality of Experience (QoE) Measurement Collection for streaming services in E-UTRAN (China Unicom) | 99% => 99% | June 17 | RP-180210 | RP-170956
WI: Enhancing LTE CA Utilization (Nokia) | 40% => 60% | June 18 | RP-180044 | RP-170805
WI: LTE connectivity to 5G-CN (Huawei) | 20% => 30% | June 18 | RP-180049 | RP-172342
WI: UL data compression in LTE (CATT) | 70% => 99% | March 18 | RP-180230 | RP-172365
WI: Increased number of E-UTRAN data bearers (Samsung) | 0% => 0% | June 18 | RP-180144 | RP-182835
WI: Bluetooth/WLAN measurement collection in LTE Minimization of Drive Tests (MDT) (CMCC) | 0% => 30% | June 18 | RP-180305 | RP-182820
WI: Enhanced LTE Support for Aerial Vehicles (Ericsson) | 0% => 15% | June 18 | RP-180300 | RP-182826

## Slide 11: Summary and concluding remarks
Extremely busy Q1 2018 and not expected to change for final quarter of release 15.
ASN.1 for EN-DC early drop is ready to freeze.
Zero scope for new Rel-15 LTE WIs to be agreed at RAN#79.
Special thanks to:
  Hu Nan (RAN2 VC)
  Johan Johansson (RAN2 VC)
  Diana Pani (LTE and NR UP chair)
  Nathan Tenny (Rel-15 positioning chair)
  Kyeongin Jeong (Rel-15 V2X chair
  Emre Yavuz (Rel-15 MTC chair)
  Juha Korhonen (MCC support)
  Meeting hosts: European Friends and North American Friends
  Coordinators of the ASN.1 review (named on slide 2)