3GPP TSG RAN meeting #80										RP-180849

La Jolla, USA, June 11-14, 2018

## Status Report to TSG

Agenda item:			10.3.13

| Work Item Name | Further NB-IoT enhancements |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes | Perf. part: | Yes | Testing part: | No |
| Study Item Name |  |  |  |  |  |  |
| Acronym | NB_IOTenh2 |  |  |  |  |  |
| Unique ID | 750066 |  |  |  |  |  |

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | WEBB, Matthew SUBRAMANI, Siva RICO-ALVARINO, Alberto SUI, Yutao |
|  | Company | Huawei Vodafone Qualcomm Ericsson |
|  | Email | matthew.webb@huawei.com siva.subramani@vodafone.com albertor@qti.qualcomm.com yutao.sui@ericsson.com |

## 1	Work plan related evaluation

### 1.1	History

| TSG meeting # | TSG Tdoc number of status report | TSG Tdoc of WI/SI description sheet as approved by TSG (if any) | overall level of completion as decided by TSG for the SI / Core part / Testing part | completion date as decided by TSG for the SI / Core part / Testing part | overall level of completion as decided by TSG for the Perf. part | completion date as decided by TSG for the Perf. part |
| --- | --- | --- | --- | --- | --- | --- |
| 75 | WI started | RP-170852 | 0% | June 2018 | 0% | December 2018 |
| 76 | RP-171062 | RP-171428 | 8% | June 2018 | 0% | December 2018 |
| 77 | RP-172089 | RP-172063 | 15% | June 2018 | 0% | December 2018 |
| 78 | RP-172812 | RP-172063 | 48% | June 2018 | 10% | December 2018 |
| 79 | RP-180045 | RP-172063 | 60% | June 2018 | 10% | December 2018 |

NOTE:	The table covers all TSG meetings from the start of the WI/SI but not the current RAN meeting.
Please indicate the RAN Tdoc numbers for the WI/SI description sheets in the 3rd column above as link to the 3GPP server, i.e. ftp://ftp.3gpp.org/tsg_ran/TSG_RAN/TSGR_xx/Docs/RP-xxnnnn.zip.

### 1.2	Status at this TSG meeting

NOTE:	This status reflects the conclusion of the leading WG (e.g. achieved by email). In case there was no consensus a corresponding range has to be provided and reason for missing consensus has to be mentioned. If this status report covers Core and Perf. part, then the rapporteur may have to contact 2 WGs (one for the Core and RAN4 for the Perf. part).

#### 1.2.1	Estimated level of completion of the work/study item

overall (mandatory to be provided):		Core part:			95 %

RAN4 Perf. part:		30 %

RAN6 Perf. part:		XXX %

RAN5 Testing part:		XXX %

SI:				XXX %

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

per WG (mandatory to be provided) for Core part or SI:	RAN WG1:		100%

RAN WG2:		99%

RAN WG3:		95%

RAN WG4:		93%

RAN WG5:		XXX%

RAN WG6:		XXX%

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

additional comments:

#### 1.2.2	Estimated completion date of the work/study item

This SI is planned to be 100% complete in:							which is:	RAN #XX

The Core part WI is planned to be 100% complete in:			September 2018	which is:	RAN #81

The Performance part WI is planned to be 100% complete in:	December 2018	which is:	RAN #82

The Testing part WI is planned to be 100% complete in:					which is:	RAN #XX

NOTE:	Please leave the XX for lines that are not applicable for this status report.

additional comments:

#### 1.2.3	Future time budget situation (not applicable to RAN5 WIs/SIs)

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

additional explanations/motivations for the time budget changes in the attached Excel table: An exception is requested for the open issue(s) in RAN3 and the RAN4 core part.

## 2.	Technical status related evaluation

### 2.1	Detailed progress report since last TSG meeting (for all involved WGs)

NOTE:	A good progress report lists what was done for each open issue in all affected WGs.

#### 2.1.1	Progress of the SI or Core part WI or Testing part WI

RAN1#92bis

Contributions [1] - [153] were submitted to this meeting.

RAN1 discussed wake-up signalling with the following agreements

Agreements - At least WUS/DTX is supported at least for paging for RRC_IDLE UEs - Confirm the following working assumption - WUS transmission relative to associated PO of subgroup of UEs is aligned to the start of the configured maximum duration of WUS. - Note: the above applies to at least the case where the gap is large enough for scheduling UE - Note: the above does not imply that subgroup of UEs is introduced and that subgroup is TDM - 3 bits are used to indicate the scaling factors between maximum duration of WUS and Rmax associated with type 1 CSS - The gap between the end of configured maximum WUS duration and the first associated PO is equal or larger than the minimum value which is implicitly or explicitly configured and is an absolute number of subfames - There are at least 10 valid subframes between the end of configured maximum WUS duration and the first associated PO. - FFS: whether to define UE capability for wake-up time - WUS is postponed in subframes that are not NB-IoT DL subframes and is not transmitted [FFS dropped/postponed] in the subframes that carries SIs other than SIB1. - Note: “Postpone” means the corresponding subframes are not counted as configured maximum WUS transmission duration and actual WUS transmission duration. - Note: This does not imply that the minimum gap between the end of actual WUS duration and the first associated PO is reduced - WUS can be time-varying from subframe to subframe. - Besides information on cell ID, WUS signal is designed based on the following information: - UE group ID (if introduced) - time information of the starting subframe of the WUS or PO (Paging Occasion) - FFS: (part of) the SFN information - When generating power saving signal in a subframe where NRS is assumed to be transmitted, the power saving signal in the subframes shall be generated and mapped in the same way as in other valid subframes where NRS is not assumed to be transmitted; - WUS is punctured in RE-level by NRSs. - WUS signal in a subframe is as follows, where LZC = 131 for inband mode (FFS for SA and GB modes) - FFS RE-level cover codes/RE-level scrambling sequence c(m) using - Hadamard codes - Gold sequences - M sequences - FFS phase shift - FFS detailed design for time-varying - 11 symbols for inband mode and 14 symbols for SA and GB modes - Strive toward as much as possible commonality between SA/GB and inband

RAN1 discussed early data transmission with the following agreements

Agreements - The 8 maximum TBS is {1000, 936, 808, 680, 584, 504, 408, 328}. - Only values of NRU and values of TBS in legacy Rel-13 NPUSCH table can be used for EDT - For each of the 8 maximum TBS values - For each of the Rel-13 reserved ‘MCS index’ states there is one number of RUs - The number of repetitions changes depending on the actual TBS, potentially including numbers of repetitions which are not included in legacy NPUSCH repetition numbers (FFS how) - Potential new numbers of repetitions may include multiple of 4 or 8 - The 8 maximum TBS values are: 1000, 936, 808, 680, 584, 504, 408, 328 bits - For 1000 bits max TBS: I_RU = 3, 4, 5, 6, 7 - For 936 bits max TBS: I_RU = 3, 4, 5, 6, 7 - For 808 bits max TBS: I_RU = 3, 4, 5, 6, 7 - For 680 bits max TBS: I_RU = 2, 3, 4, 6, 7 - For 584 bits max TBS: I_RU = 2, 3, 4, 5, 6 - For 504 bits max TBS: I_RU = 2, 3 4, 5, 6 - For 408 bits max TBS: I_RU = 2, 3, 4, 5, 6 - For 328 bits max TBS: I_RU = 2, 3, 4, 5, 6 - The 3 legacy MCS indices are used for fallback to non-EDT transmission; - The use of TBS smaller than the maximum configured is configured per CE level in SIB. - Per cell, in the below, Ti < Ti+1, eNB can configure that the UE chooses from: - When there are 4 permitted actual transmitted TBS {T1, T2, T3, T4} - T2 or T4 - T1, or T2, or T3, or T4 - When there are 3 permitted actual transmitted TBS {T1, T2, T3} - T2 or T3 - T1 or T2 or T3 - When there are 2 permitted actual transmitted TBS {T1, T2} - T1 or T2 - Ti with the maximum value of i is the maximum TBS in SIB. - Up to 4 TBS values are defined based on only the maximum broadcast TBS - The following table is used for up to 4 TBS values for each maximum broadcast TBS when the use of smaller TBS is enabled 328; 408; 504; 584; 680; 808; 936; 1000. T1; 328; 328; 328; 328; 328; 328; 328; 328. T2; 408; 408; 408; 456; 504; 504; 536. T3; 504; 504; 584; 680; 712; 776. T4; 584; 680; 808; 936; 1000.

RAN1 discussion physical layer scheduling request with the following agreements.

Agreement - If the working assumption is confirmed and when SR is transmitted without HARQ-ACK, it is transmitted in NPRACH resource using NPRACH based signal. - If the working assumption is confirmed, UE transmits the physical layer SR at the first opportunity unless there is a collision with another physical layer transmission/reception: - Collision between SR without HARQ-ACK resource and NPDSCH - SR is not transmitted, and remains pending - FFS: Collision with NPDCCH search space

RAN1 discussed narrowband measurement accuracy improvements with the following agreements

Agreement The eNB signals the number of consecutive NSSS occasions, with possible values of 2, 4, [8], that use different precoders for NSSS transmission, and the UE may take such information into account when using NSSS for measurement. If eNB does not signal this, the UE makes no assumptions of the antenna port(s), i.e., “the UE shall not assume that the transmissions of the narrowband secondary synchronization signal in a given subframe use the same antenna port, or ports, as the narrowband secondary synchronization signal in any other subframe”. The signalling does not mandate how, when, and over how many subframes the UE should measure the NSSS, and the measurement accuracy should not assume the UE measures consecutive NSSS occasions. LS RAN4 about the agreements. An LS was sent to RAN4 cc RAN2 requesting input on whether and if so how an update to NRSSI definition was needed for NRSRQ purposes (R1-1805434).

RAN1 discussed NPRACH reliability enhancement with the following agreements

Agreement Confirm the following working assumption made in RAN1#92 with the Note. - Sharing the same NPRACH resources as Rel-13 NPRACH formats, with symbol or symbol-group level scrambling; maintaining feasibility of FFT processing and orthogonality of preambles on different tones. - Down-select the following alternatives at RAN1#92bis: - Symbol level scrambling - Symbol group scrambling

RAN1 discussed NPRACH range enhancement with the following agreements

Agreement - Configurable NPRACH bandwidth is integer multiple of 45 kHz. - For Rel-15 UEs, in case NPUSCH transmission collides with any configured NPRACH resources in the cell, the NPUSCH transmission is postponed. - For one NPRACH symbol group for subcarrier spacing of 1.25 kHz, one NPRACH symbol group consists of CP+3 Symbols - FFS the number of symbol groups per NPRACH preamble repetition. - For frequency hopping within one NPRACH preamble, down-select the following alternatives at RAN1#93 meeting - Alt 1: 2-level -/+ 1.25 kHz -/+ 22.5 kHz - Alt. 2: 3-level -/+ 1.25 kHz -/+ 3.75 kHz 22.5 kHz - Specification supports that the new NPRACH format resouces can be configured to overlap or not overlap with the NPRACH resources of Rel-13/Rel-14.

RAN1 discussed TDD NB-IoT with the following agreements

Agreements - For SIB1-NB transmission in TDD on an anchor carrier, the subframe index and TBS are indicated by schedulingInfoSIB1 as follows: Value of schedulingInfoSIB1; Number of NPDSCH repetitions; Subframe; TBS. 0; 4; 0; 208. 1; 8; 0; 208. 2; 16; 0; 208. 3; 4; 0; 328. 4; 8; 0; 328. 5; 16; 0; 328. 6; 4; 0; 440. 7; 8; 0; 440. 8; 16; 0; 440. 9; 4; 0; 680. 10; 8; 0; 680. 11; 16; 0; 680. 12; 16; 4; 208. 13; 16; 4; 328. 14; 16; 4; 440. 15; 16; 4; 680. - For 16 and 8 repetitions of SIB1-NB on a non-anchor carrier, the starting radio frame is as follows: Number of SIB1-NB repetitions; PCID; Starting radio frame number for SIB1-NB repetitions (nf mod 256). 16; PCID mod 2 = 0; 0. PCID mod 2 = 1; 1. 8; PCID mod 2 = 0; 0. PCID mod 2 = 1; 16. - When SIB-NB is transmitted on a non-anchor carrier, two subframes, i.e., subframe #0 and #5 in the same radio frame, are used for SIB1-NB transmission in every other radio frame - One transport block of SIB1-NB is transmitted over 16 SIB1-NB subframes - 16 SIB1-NB subframes carry encoded bits of SIB1-NB continuing reading them from circular buffer. - For non-anchor carrier transmission of SIB1-NB - MIB-NB has 3 bits to indicate the number of repetitions/TBS - MIB-NB has 1 bit to indicate the frequency domain location of SIB1-NB non-anchor carrier - For In-band anchor + in-band non-anchor, either the adjacent lower PRB relative to anchor PRB, or the adjacent higher PRB relative to anchor PRB - FFS guard-band combinations - For standalone+standalone, to indicate one of the 2 adjacent carriers relative to anchor carrier. FFS signaling of frequency offset of the carrier. - For normal subframes, NRS resource mapping is the same as FDD. - For special subframe configurations #3, #4 and #8, NRS is mapped to the 3rd and 4th symbols of each slot - For special subframe configurations #9 and #10, NRS is mapped to the 3rd and 4th symbols of the first slot. - For special subframe configurations #1, #2, #6 and #7, NRS is mapped to the 6th and 7th symbols of the first slot - For special subframe configuration #0 and #5, NRS is not transmitted - Mapping table for TDD UL/DL configuration and TDD NPRACH formats is list in Table X - FFS configuration 6 if it is supported - Transmit Format 0 and Format 0-a in all NPRACH subframes, and aligned with subframe boundary Table X Mapping table for UL/DL configuration and NPRACH format UL/DL Configuration index; Format 0; Format 1; Format 2; Format 0-a; Format 1-a. 1; √; √; √; √. 2; √; √. [3]; [√]; [√]; [√]. 4; √; √; √; √. 5; √; √. Agreement - For G=2, P=4 (format 0, 1, 2) - when the repetition number =1 Tone index of the first and third symbol groups in the preamble repetition unit is chosen by [SFN and cell specific pseudo-random sequence (FFS details)]. The initial tone index to hopping pattern mapping is Index of the tone used by the 1st symbol group; Deterministic hopping length for the 2nd within a repetition unit. 0, 2, 4, 6, 8, 10; +3.75kHz. 1, 3, 5, 7, 9, 11; -3.75kHz. Index of the tone used by the 3rd symbol group; Deterministic hopping length for the 4th within a repetition unit. 0, 1, 2, 3, 4, 5; +22.5kHz. 6, 7, 8, 9, 10, 11; -22.5kHz. Table 16 - when repetition number >=2 The initial tone index to hopping pattern mapping follows table above. Tone index of the first symbol groups in the odd preamble repetition unit is chosen by [SFN and cell specific pseudo-random sequence (FFS details)] . Aiming at cancelling phase errors, for an odd preamble that has been transmitted with a given tone index for its first and third symbol groups, the candidate tone index for the first and third symbol groups in the even preamble is chosen by [SFN and ]cell specific pseudo-random sequence and will be confined to one of the tone indexes in the opposite half of the bandwidth as follows: Odd Preamble Repetition Unit; Even Preamble Repetition Unit. Index of the tone used by the 1st symbol group; Candidate Indexes for the tone to be used by the 1st symbol group. 0, 2, 4, 6, 8, 10; 1, 3, 5, 7, 9, 11. 1, 3, 5, 7, 9, 11; 0, 2, 4, 6, 8, 10. Index of the tone used by the 3rd symbol group; Candidate Indexes for the tone to be used by the 3rd symbol group. 0, 1, 2, 3, 4, 5; 6, 7, 8, 9, 10, 11. 6, 7, 8, 9, 10, 11; 0, 1, 2, 3, 4, 5. Table 17 - For G=3, P=6 (format 0-a, format 1-a) - Tone index of the first and fourth symbol groups in the preamble repetition unit is chosen by [SFN and cell specific pseudo-random sequence (FFS details)]. The initial tone index of the first and fourth symbol groups to hopping pattern mapping is - Table 18 Hopping patterns for 2nd and 3rd symbol group within a repetition unit Index of the tone used by the 1st symbol group; Hopping pattern for the 2nd and 3rd symbol group within a repetition unit. 0, 2, 4,6, 8, 10; +3.75kHz，-3.75kHz. 1, 3, 5,7, 9, 11; -3.75kHz，+3.75kHz. - Table 19 Hopping patterns for 5th and 6th symbol group within a repetition unit Index of the tone used by the 4th symbol group; Hopping pattern for the 5th and 6th symbol group within a repetition unit. 0, 1, 2, 3, 4, 5; +22.5kHz，-22.5kHz. 6, 7, 8,9, 10, 11; -22.5kHz，+22.5kHz，. - For NPUSCH transmission with 15 kHz subcarrier spacing, the number of subcarriers supported in TDD UL/DL configuration #3 is 1, 3, 6 and 12. - RU length reuses FDD - For TDD NB-IoT with 15 kHz subcarrier spacing, the resource unit of NPUSCH format 2 is single tone with RU length 2 ms. - The previous agreement above refers to NPUSCH format 1 - 3.75kHz subcarrier spacing is not supported for TDD UL/DL configuration #3. - DwPTS can be used for NB-IoT transmission in CRS-less special subframe configuration #10 in TDD NB-IoT. - FFS on how to use the blank REs corresponding to CRS - Downlink scheduling delay is defined by 4 physical subframes + k0, and k0 is based on valid downlink subframes. The scheduling delay values in FDD NB-IoT are reused. - FFS on whether valid special subframes which include DwPTS can be counted as a part of the scheduling delay k0 An email discussion after RAN1#92bis reached further agreements: - For a UE configured with 2 HARQ processes, the minimum timing relationships within one HARQ process for NPDCCH to NPDSCH, NPDCCH to NPUSCH format 1, NPDSCH to corresponding ACK/NACK, NPUSCH format 1 to corresponding ACK/NACK, and NPUSCH format 2 to next DCI for the same process, are the same as Rel-14 FDD. - The 1 ms minimum gap from end of NPUSCH format 2 for one HARQ process to NPDCCH for the other HARQ process is not specified for TDD NB-IoT. - For 2-HARQ capable UEs: - Proposal 5) For UE configured with 2 HARQ processes, eNB can schedule NPDSCH of a DL HARQ process which begins before the completion of NPUSCH format 1 for an UL HARQ process or format 2 of the other DL HARQ process transmission - Proposal 6) For UE configured with 2 HARQ processes, eNB can schedule NPUSCH format 1 for an UL HARQ process or format 2 of a DL HARQ process which begins before the completion of NPDSCH reception for the other DL HARQ process - Proposal 8) Collisions between NPUSCH format 1 for an UL HARQ process and NPUSCH format 2 corresponding to a DL HARQ process are assumed to be avoided by eNB, with no specified UE behavior in case of collision.

RAN1#93

Contributions [154] - [292] were submitted to this meeting,

RAN1 discussed wake-up signalling with the following agreements

Conclusion The working assumption in RAN1#92 has been automatically confirmed base on the following agreement. Agreements - Support WUS with synchronization of up to the timing/frequency offset resulting from not synchronizing due to the RRM measurement relaxation of N DRX cycles, where N is configured from the list of {1, 2, 4, 8} with the condition that N DRX cycles <= 10.24s. - Configuration of N is cell specific - The scaling factor between maximum duration of WUS and Rmax associated with type 1 CSS is selected from {1/128,1/64,1/32,1/16,1/8,1/4,1/2}. - Define candidate values for actual WUS duration for UE blind detection. - The UE is not required to monitor the actual WUS duration other than power of 2 values from 1ms to the maximum WUS duration. - Higher-layer configured WUS_offset is the non-zero gap from the end of the configured maximum WUS duration to the associated PO, as a number of absolute subframes. - FFS WUS_offset could be different for DRX and eDRX. - The UE reports one capability for "minimum gap between WUS and associated PO" for eDRX, selected among {Y1, Y2, …, YN}. - There is no UE capability reporting for “minimum gap between WUS and associated PO” for DRX (i.e, the minimum gap is fixed in specification). - WUS is dropped in subframes that carry SIB1-NB and other SIs. - WUS is postponed in subframes that are not NB-IoT DL subframes and does not carry SIB1-NB. - Note: this reverses the previous agreement of “WUS is postponed in subframes that are not NB-IoT DL subframes and is not transmitted [FFS dropped/postponed] in the subframes that carries SIs other than SIB1.”. - Note: “Postpone” means the corresponding subframes are not counted as configured maximum WUS transmission duration and actual WUS transmission duration. - Note: This does not imply that the minimum gap between the end of actual WUS duration and the first associated PO is reduced - WUS is punctured in CRS REs for in-band deployment - Sub-grouping is not supported in Rel-15. - Note that some companies observe the gains from sub-grouping. - For UE capability: - {Y1, Y2, …, YN}={40ms, 240ms, 1s, 2s} for eDRX. - The “minimum gap between WUS and associated PO” is fixed as 40ms for DRX. - For eNB configuration: - For DRX, a gap duration is configured with a value range of {40ms, 80ms, 160ms, 240ms}. - For eDRX, a short gap is configured with a value range of {40ms, 80ms, 160ms, 240ms} and another longer gap can be optionally configured with a value range of {1s, 2s}. - The short gap can be same or larger than the gap configured for DRX. - For eDRX, if a short gap (G1) and a longer gap (G2) are both configured, and the configured gap (G1 for Case 1 and G2 for Case2) is the same as “minimum gap between WUS and associated PO” reported by UE UE reported one capability of “minimum gap between WUS and associated PO”; UE expects the WUS with G1; UE expects the WUS with G2. Case 1: {40ms or 240ms}; Y; N. Case 2: {1s or 2s}; N; Y. - If the configured gap (G1 for Case 1 and G2 for Case2) is other than the UE reported capability of “minimum gap between WUS and associated PO”, - Case A: if the configured gap is larger than the UE reported capability of “minimum gap between WUS and associated PO”, UE monitors WUS with the configured larger gap - UE could wait until the end of the configured gap to detect paging. - Case B: if the configured gap is smaller than the UE reported capability of “minimum gap between WUS and associated PO”, UE does not monitor WUS with the configured long gap for eDRX and uses short gap to monitor WUS with the configured short gap. - Gold sequence is used as the RE-level cover codes/RE-level scrambling sequence c(m), and phase shift θ=0. - For Guard Band and Standalone modes, the WUS signal in a subframe is generated as follows: - The WUS signal in the last 11 OFDM symbols are exactly the same as that under inband mode - Copy 3 OFDM symbol from the 8th, 9th, and 10th OFDM symbols to the first 3 OFDM symbols of the subframe - The UE can assume the transmission of WUS in at least one subframe use same antenna port. - Note: the meaning of “at least” is clarified during the CR phase. - UE shall not assume that the WUS is transmitted on the same antenna port as any of the downlink reference signals or synchronization signals. - c(m) is generated the same as the RE-level scrambling of Rel-14 NPDCCH/NPDSCH; - c(m) shall be initialized at the start of WUS with cinit_WUS=(NIDNcell+1)10nf_start_PO+ns_start_PO2mod 2048+129+NIDNcell - There is no explicit signaling of WUS TX diversity configuration. If only one NRS port is configured by the eNB, the UE may assume the transmission of all WUS subframes is using the same antenna port; otherwise, the UE can assume the transmission of WUS in at least one subframe is using the same antenna port

RAN1 discussed early data transmission with the following agreements

Agreements - The repetition number of actual TBS（Ti）for initial transmission of Msg3 is determined by scaling the repetition number indicated in the corresponding RAR as following: - The repetition number indicated in the corresponding RAR is set based on the broadcast maximum TBS; - The scaling factor is the ratio of the actual TBS(Ti) and the broadcast maximum TBS for Msg3; - The repetition number of the actual TBS is rounded up to the nearest higher integer number of L after the scaling; - For EDT Msg3 transmission/retransmission using single-tone, pi/4 QPSK is used always. - The parameter L for cyclic repetition is identical for all 4 actual TBS candidates. - When the repetition number for the maximum TBS is equal or larger than 8, L = 4. - When the repetition number for the maximum TBS is smaller than 8, L=1. - For a retransmission of msg3 carrying early data transmission, the UE uses the same TBS as previous transmission of Msg3 scheduled by RAR. - Note: this does not exclude possibility that DCI can indicate fallback to transmit legacy Msg3; - For retransmission, if the UE selects an actual TBS smaller than the maximum TBS, the number of repetitions is down-scaled in the same way as for the initial transmission; - DCI format for scheduling retransmission of Msg3 can be used to indicate UE to transmit a legacy Msg3 to fallback to non-EDT Msg3 transmission when the indicated TBS is 88 bits; - Note: it is up to spec. editor which state to choose for EDT retransmission - Note: Whether to introduce higher layer support for this mechanism is up to RAN2. - The timing for monitoring DCI is based on the number of Msg3 NPUSCH repetitions indicated in RAR/DCI

RAN1 discussion physical layer scheduling request with the following agreements.

Agreements - Confirm the WA on physical layer SR - Physical layer SR without HARQ-ACK does not convey BSR information in Rel-15; - Physical layer SR without HARQ-ACK is by presence/absence of a NPRACH preamble of preamble format 0/1/2; Note that NPRACH capacity enhancement may be considered in the future release. - For physical layer SR without HARQ-ACK, Non-contention-based RACH resource is used for SR transmission. - The configuration is UE-specific as follows which is similar as that in NPDCCH order: - Carrier indication, value range is {0, 1, …, 15}; - Subcarrier indication, value range is {0, 1, … , 47} for NPRACH format 0/1 and the value range is {0, 1, …, 143} for NPRACH format 2; - Note: Only the subcarriers within non-contention based RACH resource can be indicated. - Repetition number, value range reuses Table 16.3.2-1 in TS 36.213, i.e. {0, 1, 2, 3}; - NPRACH format 0/1/2 indication is used to indicate which NPRACH resource is used.

RAN1 discussed semi-persistent scheduling with the following agreements

Agreement - UL SPS for BSR with skipUplink is introduced for RRC connected mode - Periodicity of UL SPS resource, SPS C-RNTI are configured via RRC signaling - SPS activation/deactivation is indicated by DCI scrambled by SPS C-RNTI on UE seach space - The TBS is 16 bits. - Define separate UE capability signaling for UL SPS for BSR as optional - The fields and their sizes in the DCI scrambled by SPS C-RNTI for UL BSR activation/release are the same as DCI format N0 Agreement DCI for Semi-Persistent Scheduling Activation NPDCCH Validation DCI format N0. Redundancy version; set to '0'. HARQ process number (if 2 HARQ processes are configured); set to '0'. Modulation and coding scheme; set to ‘0000'. Resource assignment; Set to ‘000’. Flag for format N0/format N1 differentiation; Set to ‘0’. Semi-Persistent Scheduling Release NPDCCH Validation DCI format N0. Redundancy version; set to '0'. Repetition number; set to '000'. Subcarrier indication; Set to all '1's. Modulation and coding scheme; Set to ‘1111’. HARQ process number (if 2 HARQ processes are configured); set to '0'. Flag for format N0/format N1 differentiation; Set to ‘0’.

RAN1 discussed narrowband measurement accuracy improvements with no agreements.

Agreement - Based on the RAN4 confirmation, confirm the working assumptions on use of NSSS for RRM - The NSSS-NRS EPRE ratio is signaled per neighbor cell - nsss-NumOccasionDifferentPrecoder = {2, 4, 8} - NPBCH for RRM is not specified until or unless it is confirmed by RAN4 - Send an LS to RAN4 to communicate this situation and strongly encourage them to send an LS to RAN1 by the end of RAN1#94 - This implies the current 36.214 text is to be removed. An LS was sent on the above to RAN4 (R1-1807572).

RAN1 discussed NPRACH reliability enhancement with no agreements

RAN1 discussed NPRACH range enhancement with the following agreements

Agreement - Number of symbol groups per NPRACH preamble repetition is 6 symbol groups per NPRACH preamble repetition. - Frequency hopping within one NPRACH preamble is 3-level -/+ 1.25 kHz -/+ 3.75 kHz 22.5 kHz - The parameters and their values for the type2-CSS configurations of RAR corresponding to the Rel-15 NPRACH resources remain the same as in legacy NPRACH. - Reuse the Rel-13 values for nprach-StartTime, numRepetitionsPerPreambleAttempt, npdcch-CarrierIndex, for Rel-15 NPRACH format 2 resources configurations - Values for NPRACH periodicity are 40, 80, 160, 320, 640, 1280, 2560, 5120 ms - Values for nprach-SubcarrierOffset and nprach-NumCBRA-StartSubcarriers are - nprach-SubcarrierOffset: {0, 36, 72, 108, 6, 54, 102, 42, 78, 90, 12, 24, 48, 84, 60, 18} subcarriers. - nprach-NumCBRA-StartSubcarriers: 4 bits - It is up to RAN2 to choose the exact subcarrier numbers - The new NPRACH format has: - 6 symbol groups per preamble. - Symbol-group level frequency hopping within one preamble - 1.25 kHz hopping gap for 1st to 2nd symbol group and with opposite direction for 5th to 6th symbol group. - 3.75 kHz hopping gap for 2nd to 3rd symbol group and with opposite direction for 4th to 5th symbol group. - 22. 5 kHz hopping gap for 3rd to 4th symbol group. - nprach-NumSubcarriers: {n36, n72, n108, n144} - nprach-SubcarrierMSG3-RangeStart: same as legacy

RAN1 discussed TDD NB-IoT with the following agreements

Agreements - For guard-band anchor, in-band non-anchor for SIB1-NB transmission can be samePCI mode. - When SIB1-NB is transmitted on a non-anchor carrier and the anchor-carrier is guard-band mode, MIB-NB indicates: - One of the following possible locations for the non-anchor NB-IoT carrier for SIB1-NB transmission is indicated in MIB-NB: - The NB-IoT carrier adjacent to anchor carrier in the same guard-band and to the outer side of the guard-band, i.e. the side away from the LTE carrier - The NB-IoT carrier in the opposite guard-band side and closest to the edge of the LTE carrier - The in-band PRB (samePCI=true) at the edge of the LTE carrier and on the same side as the anchor carrier. - For 5 MHz and 15 MHz LTE system bandwidth, the offset between the NB-IoT carriers is 45 kHz. - The in-band PRB (samePCI=false) at the edge of the LTE carrier and on the same side as the anchor carrier. - For 5 MHz and 15 MHz LTE system bandwidth, the offset between the NB-IoT carriers is 45 kHz. - If non-anchor PRB is in the opposite guard-band side (symmetric guard-band) or in-band samePCI, the LTE bandwidth between 5 and 15MHz or between 10 and 20MHz - For in-band samePCI=false case, the number of LTE CRS ports. - For standalone anchors, the frequency offset between anchor and SIB1-NB non-anchor carrier is up to RAN4. - Note: there is no RAN1 specification impact. - For an anchor carrier, before obtaining the operation mode information (MIB-NB), the UE may assume NRSs are transmitted in SF #9 and SF #0 not containing NSSS. - On an anchor carrier for SIB1-NB, before the UE obtains SIB1-NB, the UE may assume NRSs are transmitted in SF#0 not containing NSSS, SF #9, and SF #4 if SF #4 is configured for SIB1-NB transmission. After the UE obtains SIB1-NB, the UE may assume NRS are also transmitted in any other valid DL subframe, including special subframe in which NRS is supported - On a non-anchor carrier for SIB1-NB, the UE may assume NRS are transmitted in SF #0 and SF #5 before the UE obtains SIB1-NB. - Special subframes are not used for NPRS transmission in TDD NB-IoT. - In normal DL subframes that are used for NPRS transmission, the NPRS generation is the same as NB-IoT FDD, including any revised NPRS introduced in FDD Rel-14. - The Part A NPRS configuration in TDD NB-IoT is the same as FDD, except the bitmap length: - 8 bits for 10 ms, 32 bits for 40 ms, assuming subframe #1 and #2 are always not used for NPRS. - For TDD NB-IoT, Part B OTDOA configuration is: - Extend the value of to {40, 80, 160, 320, 640, 1280, 2560} subframes - Extend the value of to {160, 320, 640, 1280, 2560} ms - is the same as FDD - For NPDSCH without repetition, rate matching is used for RE mapping in the special subframe. - For NPDSCH with repetition/cyclic repetition, - The resource mapping in special subframe follows the regular full DL subframe, with the transmission on remaining symbols that are not part of DwPTS being punctured. - NPDSCH is punctured by NRS REs - Valid special subframes are counted for number of NPDSCH repetitions - For NPDCCH candidates without repetition, the rate matching per NPDCCH in a special subframe is done according to the available REs within DwPTS in each transmission subframe - For NPDCCH candidates with repetitions, the rate matching in special subframe follows the regular full DL subframe, with the transmission on remaining symbols that are not part of DwPTS being punctured. - For NPDCCH USS and Type 2 CSS, - the modified value of G is {4, 8, 16, 32, 48, 64, 96, 128} - the value set of for FDD is resued in TDD NB-IoT. - Confirm the working assumption at the 3GPP RAN1#92 meeting as For NPDCCH: - Transmission in DwPTS is supported for in-band when the number of OFDM symbols in DwPTS is greater than 3. - All DwPTS configurations are supported for NPDCCH - Transmission in DwPTS is supported for guard-band and standalone for all DwPTS configurations. - The NPDCCH/NPDSCH starting position in special subframe is in TDD LTE where l’DataStart is eturaControlRegionSize provided by system information - dl-GapPeriodicity value range is doubled in TDD i.e. {128, 256, 512, 1024} subframes. - dl-GapThreshold and the dl-GapDurationCoeff are the same as FDD. - For TDD configuration 1 and 4, for NPUSCH format 1 and format 2 with 3.75 kHz subcarrier spacing, if one of the two consecutive UL subframes is configured invalid, postpone the NB-slot. - DMRS location in FDD NB-IoT is reused for TDD NB-IoT. - For multi-tone RU(s), DMRS sequence in FDD NB-IoT is reused for TDD NB-IoT. - For single-tone RU(s), DMRS sequence in FDD NB-IoT is reused for TDD NB-IoT. - NPRACH Format 0, 2, 0-a are supported for TDD UL/DL configuration 3. - For TDD NPRACH, the proposed configuration parameters are as following: - numRepetitionsPerPreambleAttempt, the value range is {1, 2, 4, 8, 16, 32, 64, 128, 256, 512, 1024} - nprach-Periodicity( ), the value range is {80, 160, 320, 640, 1280, 2560, 5120, 10240}ms - The value range of nprach-StartTime ,, is 10, 20, 40, 80, 160, 320, 640, 1280, 2560, 5120}ms - TDD NPRACH transmission shall start at the first valid UL subframe that is time units after the start of a radio frame fulfilling . - G symbol groups of NPRACH are dropped when there are not enough consecutive valid UL subframes to transmit G symbol groups back-to-back. - For TDD NPRACH, the cell specific pseudo random hopping pattern is initialized with cinit=NIDNcell. - For NPRACH formats 0, 1 and 2, the followings are applied to random hopping: - The tone index of 1st symbol group of 1st preamble repetition is randomly selected by MAC layer. - The tone index of 1st symbol group and 3rd symbol group of each preamble repetition, except for the tone index of 1st symbol group of 1st preamble repetition, is selected according to the cell specific Pseudo random sequence. - Frequency hopping shall be used within the subcarriers. - For NPRACH format 0-a, 1-a, the followings are applied to random hopping: - The tone index of 1st symbol group of 1st preamble repetition is randomly selected by MAC layer. - The tone index of 1st symbol group and 4th symbol group of each preamble repetition, except for the tone index of 1st symbol group of 1st preamble repetition, is selected according to the cell specific Pseudo random sequence. - Frequency hopping shall be used within the subcarriers. - The value range of ack-NACK-NumRepetitions and ack-NACK-NumRepetitions-Msg4 in TDD NB-IoT is same as FDD NB-IoT. - 2-bit signaling indicates offset between UL PRB center with respect to DL PRB center to be either 7.5kHz, -7.5kHz, or 0 kHz - No new UL/DL configurations for standalone operation mode are supported in TDD NB-IoT - Confirm the working assumption to not support UL/DL configuration #6 in Rel-15. - Do not map transmissions to DwPTS and UpPTS in special subframe configuration 10 in Rel-15. - For downlink scheduling delay, valid special subframes which include DwPTS to which NPDSCH can be mapped are counted as a part of the scheduling delay k0. - Uplink scheduling delays for NPUSCH format 1 for 3.75kHz and 15kHz, are 8 absolute subframes + k0 valid uplink subframes, where a set of k0 is {0, 8, 16, 32} - Uplink scheduling delays for NPUSCH format 2 for 3.75kHz and 15kHz, are 12 absolute subframes + k0 valid uplink subframes, where k0 is the same as described in Tables of 16.4.2-1 and 16.4.2-2 respectively in TS36.213, subtracting 12 from the existing values - For TDD configuration 1 and 4, for NPUSCH format 1 and format 2 with 3.75 kHz subcarrier spacing, if the indicated starting subframe is the 2nd of the two contiguous UL subframes, postpone the NB-slot. - Single-HARQ capable UE does not support UL/DL interlaced transmission and reception - The 1 ms minimum gap from end of NPUSCH format 1 for one HARQ process to NPDCCH for the other HARQ process is not specified for TDD NB-IoT. - For UE configured with 2 HARQ processes, the UE is not required to monitor NPDCCH 2ms before the start of the earliest NPDSCH until the end of the latest NPUSCH format 2 - For UE configured with 2 HARQ processes, the UE is not required to monitor NPDCCH 2ms before the start of the first scheduled NPUSCH until the end of the latest NPUSCH format 1 - For UE configured with 2 HARQ processes, an explicit guard time is not defined for the minimum gap between NPDCCH/NPDSCH reception and NPUSCH transmission - For UE configured with 2 HARQ processes the minimum gap between NPUSCH transmission and NPDCCH/NPDSCH reception is as follows: - In the case of in-band operation mode, an explicit guard time is not defined - For 15 kHz SCS, in the case of guard-band and standalone operation modes, UE is allowed to skip at least part of the first OFDM symbol in a downlink subframe right after an uplink subframe where the UE performs uplink transmission. - Clarify which part in CR phase - For UE configured with 1 HARQ process, minimum timing relationships between channels in TDD NB-IoT are the same as FDD NB-IoT - The number of soft channel bits for Cat. NB1 and Cat. NB2 is the same as Rel-13/Rel-14 (e)NB-IoT FDD systems. - The Rel-14 FDD interference randomization based on RE level rotation is applied to downlink channels for both anchor and non-anchor carrier in TDD NB-IoT.

RAN2#101bis

Contributions [293] - [389] were submitted to this meeting.

RAN2 discussed early data transmission and the following was agreed:

- EDT description is captured in the connection procedures in sections 5.3.1 and 5.3.3.

- RRCEarlyDataRequest and RRCEarlyDataComplete are used.

- NAS layer does not need to indicate an intention to use EDT when requesting the establishment/resumption of a connection and the decision to use EDT is taken by the AS layer.

- Only the following establishment causes apply to EDT: mo-Data, mo-ExceptionData (NB-IoT only) and delayTolerant with call type ‘originating calls’.

- If EDT has been triggered the UE shall not send BSR in Msg3, i.e. the eNB may assume that there is no data to follow in the UL, which means that BSR is equal to 0 implicitly.

- RRCConnectionReject can be a response to RRCConnectionResumeRequest for EDT and it indicates unsuccessful delivery of the UL data.

- multiToneSupport and multiCarrierSupport IEs are not included in RRCEarlyDataRequest.

- RAN2 does not intend to capture the behaviour regarding cell reselection during EDT, i.e. up to UE implementation.

- dedicatedInfoNAS in RRCConnectionSetupComplete in response to RRCEarlyDataRequest is always set to a zero-length octet string. This will be captured in the normative text.

- dedicatedInfoNAS is always included in RRCConnectionSetupComplete in response to RRCConnectionResumeRequest for EDT.

- T300, T302, T303, T305, T306, T308, T320 and T322 are stopped upon reception of RRCEarlyDataComplete.

- releaseCause is not included in RRCEarlyDataComplete. “Other” is implicit.

- For eMTC, it should be possible for the network to configure both ‘separate PRACH resources, i.e. time and frequency, per CE level for EDT and non-EDT’ and/or ‘separate preambles within a RACH resource for EDT and non-EDT’.

- For NB-IoT, it should be possible to configure 0, 1, 2 or 3 NPRACH resources for EDT on any carrier, i.e. anchor and/or non-anchor carriers. All carriers should have equal probability.

- For NB-IoT and eMTC, it should be possible not to configure PRACH resources for EDT for some of the CE levels/NPRACH repetition levels.

- Delta configuration for nprach-ParametersList-EDT on any carrier is relative to nprach-ParametersList if any on the same carrier, otherwise nprach-ParametersList on the anchor carrier.

- For NB-IoT, a new mac-ContentionResolutionTimer is introduced for EDT with the legacy value range.

- For eMTC, a new mac-ContentionResolutionTimer is introduced for EDT with an extended value range. The value range is FFS.

- A new T300 is introduced for EDT with an extended value range.

- Support for EDT for the CP solution and support for EDT for the UP solution are considered separately with respect to UE capabilities.

- Support of EDT for UP solution is optional with capability signalling.

- The indication of eNB support for EDT for the CP and UP solutions are explicitly signalled in SIB2 (SIB2-NB).

- If a UE is suspended without NCC, UE shall not initiate EDT.

- NCC is optionally provided in RRCConnectionRelease message with suspend when the UE is using EDT or the UE is in RRC_CONNECTED.

- Send an LS to SA3 (cc:RAN3) to check whether there are any concerns if old or new keys are used and what their suggestion would be, and whether any additional parameters need to be included in the calculation of shortResumeMAC-I for Msg3 in EDT considering that security issues such as replay attack and MiM attack exist in legacy RRC resume procedure.

RAN2 discussed TDD and the following was agreed:

- The FDD non-anchor carrier mechanism for paging and PRACH can be reused for TDD.

- For TDD PRACH procedure, the preamble and NPDCCH use the same carrier.

- Only one carrier list is provided. PRACH carrier and paging carrier selection use this one list. Each carrier can have PRACH and/or paging.

- T300 and T301 are extended to include 80s, 100s, 120s for TDD mode.

- Reuse the value range of T310 in FDD mode for TDD mode.

- T311 is extended to include 160s, and 200s for TDD mode.

- Reuse the value range of discardTimer in FDD mode for TDD mode.

- Extend T-PollRetransmit to 300s for TDD mode.

- Reuse the value range of DataInactivityTimer in FDD mode for TDD mode.

- ra-ResponseWindowSize and mac-ContentionResolutionTimer are extended for TDD mode.

- FFS if this is fixed to 20.48s or longer or configurable

- FFS If the concept of NPDCCH period is used and physical layer timing relationship is not changed for TDD mode, DRX timers are not extended for TDD mode

- For NB-TDD; RA-RNTI formula is based upon HSFN in addition to SFN to avoid any SFN wrap around issue.

- FFS RA-RNTI formula.

RAN2 discussed Wake-up signal and the following was agreed:

Agreements: - WUS is an optional UE capability signalled in the RRC RadioPagingInfo(-NB). - WUS configuration info is broadcasted in IE RadioResourceConfigCommonSIB(-NB) in SIB2(-NB). - At least some configuration is also per-carrier configuration in SIB22. - FFS if certain carriers can be enabled/disabled - When the UE supports WUS and WUS configuration info is broadcasted, then WUS is used to indicate that the UE shall attempt to receive paging in that cell - If UE detects WUS the UE shall monitor the following N PO(s) (N≥1), unless paged. Working assumption: - RAN2 assume paging operation in MME is not impacted.

RAN2 discussed enhancements to standalone operation and the following was agreed:

- The existing requirements on synchronization and frequency span also apply to the new combinations.

- Change the condition of inbandCarrierInfo in both DL-CarrierConfigDedicated-NB and DL-CarrierConfigCommon-NB to provide the information specific to the mode of operation for a downlink in-band non-anchor carrier in the new combinations. If the anchor carrier is standalone, in-band non-anchor carrier is configured to the UE for unicast based on the UE capability, and only configured in the new downlink carrier list for paging and random access.

- The new combinations are supported in unicast.

- The new combinations are supported in OTDOA, this does not imply any impact to OTDOA signalling.

- The new combinations are supported in paging and random access.

- Only the new UL/DL carrier lists which will be introduced in SIB22-NB for paging and random access contain the carriers in the new combinations.

- FFS if new UL/DL carrier lists can only contain the carriers in the new combinations.

- It is possible to configure the UE to use only the new list or a combination of legacy and new list.

- A given carrier is either signalled in the legacy list or the new list (not both)

- For both uplink and downlink, the total maximum number of non-anchor carriers used by the UE in legacy carrier list and new carrier list are maxNonAnchorCarriers-NB-r14, i.e. 15.

- The new combinations are not supported in SC-PTM.

- The support of the new combinations is optional at the UE, and the UE capability needs to be reported to the eNB.

- If the UE supports the new combinations, it supports the new combinations in unicast, paging and random access.

RAN2 discussed PHR enhancements and the following was agreed:

- The two reserved bits in the DPR MAC control element are used for enhanced PHR reporting, i.e. 4 bits in total for the PH value.

- Send LS to RAN4 asking to introduce up to 16 power headroom levels in TS 36.133. LS wording can be checked offline.

- FFS Introduce new LCID code point for UL-SCH in NB-IoT in Table 6.2.1-2 to indicate CCCH and Enhanced Power Headroom Report.

- Introduce enhancedPHR-Indicator in SIB2-NB that indicates when enhanced PHR reporting is enabled in the cell.

- FFS if enhanced PHR reporting in MSG3 is an optional or mandatory feature.

- FFS Introduce ePHR reporting after MSG3.

RAN2 discussed RLC UM and the following was agreed:

- RLC SN is 5 bits.

- No change to PDCP SN, but applicability should be clarified to also apply to UM.

- Allow the option of configure RLC UM to be unidirectional (or bidirectional).

- RLC UM is not supported for SRB in Rel-15.

RAN2 discussed System acquisition time enhancements and the following was agreed:

- For NB-IoT, no indication is needed to skip reading MIB-NB using the bits in Direct Indication Information.

- For eMTC, no indication is needed to skip reading MIB using the bits in Direct Indication Information.

- For eMTC, no indication is needed regarding change in SIB1-BR using the bits in Direct Indication Information.

RAN2 discussed EARFCN provisioning for initial cell search and the following was agreed:

    - It is up to the UE implementation how to use the EARFCN.

    - clarify in 36.304 that a bandwidth limited UE, i.e. BL UE and NB-IoT UE, may use pre-provisioned EARFCN during cell selection procedure.

RAN2#102

Contributions [390] - [500] were submitted to this meeting.

RAN2 discussed early data transmission and the following was agreed:

Agreements - RAN2 understands that target eNB checking the shortResumeMAC-I may be an implementation possibility, but there is no specification impact in RAN2. - UL EDT data is deciphered by the target eNB. - The UE may use EDT in the next resume procedure if it receives RRCConnectionReject message with suspend indication in response to RRCConnectionResumeRequest message for EDT. - No additional parameters are included in the calculation of shortResumeMAC-I for Msg3 in EDT considering that the issue, i.e. replay attack and MiM attack, exists today in legacy resume procedure. - 16-bit version of shortResumeMAC-I, i.e. same in legacy, is used in Msg3 for EDT. - UL data in Msg3 is ciphered using newly derived key. - RRCConnectionRelease message in Msg4 is integrity protected and ciphered. - RRCConnectionReject message is sent in CCCH (SRB0), i.e. unprotected, after the security has been activated for a UE that has initiated EDT. - The user DL data, if any, in Msg4, i.e. RRC Release message for EDT, is de-ciphered using the same keys used for ciphering the UL data in Msg3 for the same EDT session. - RRCConnectionResume in Msg4 is integrity protected and ciphered. - NCC in RRCConnectionResume message is ignored if the RRCConnectionResume message was received in response to RRCConnectionResumeRequest message for EDT. - RRCConnectionSetup message is sent unprotected in CCCH (SRB0). - The UE shall continue using the activated AS security and ignore NCC in Msg4 in case of fall back before receiving Msg4, i.e. due to legacy grant received in Msg2, legacy RRC connection resume procedure. - PDCP checks integrity protection of RRCConnectionResume message and RRCConnectionRelease message in Msg4 for EDT. - Old integrity key (used in the last RRC connection as in legacy) is used to generate shortResumeMAC-I. - If RRCConnectionReject message with suspend indication is received in response to RRCConnectionResumeRequest message for EDT same key, used for the calculation of shortResumeMAC-I for the connection attempt that was rejected, is used for the calculation of shortResumeMAC-I in the next resume procedure. - If the UE decides to fall back after EDT procedure has been initiated, but no RAR message has been received yet, i.e. UE uses non-EDT preamble for the next attempt, the UE reverts to legacy resume procedure. - If the UE uses non-EDT preamble, legacy resume procedure is used.

Agreements - In section 5.3.1.1b replace “the UL data including MAC headers and MAC CEs, if any, can fit in one transmission, i.e. the size of the resulting MAC PDU is smaller than or equal to the TBS signalled in edt-TBS for corresponding CE level (edt-TBS for corresponding NPRACH resource in NB-IoT);” with “the size of the resulting MAC PDU including the total UL data is expected to be smaller than or equal to the TBS signalled in edt-TBS as specified in section XX in 36.321”. - Add a NOTE in 36.331, i.e. “It is left to UE implementation how the UE determines if the size of UL data is suitable for EDT”. - MAC layer checks if there is an EDT (N)PRACH resource for the selected CE level and if the MAC PDU fits in the TB size signalled in edt-TBS for the selected CE level. - Before preamble selection, if Msg3 is not expected to fit in maximum TBS for the selected CE level or there is no (N)PRACH resources for EDT for the selected CE level, MAC layer shall indicate to RRC layer that EDT cannot be used. - If there is no (N)PRACH resources available for EDT for the selected CE level, MAC layer shall indicate to RRC layer that EDT cannot be used regardless of whether there are (N)PRACH resources available for EDT for other CE levels. - It is left up to UE implementation how the RRC message (re)building is handled. - The UE behaviour in the RRC layer due to receiving the indication from the MAC layer that EDT cannot be used is captured in 36.331, i.e. that the UE continues with the legacy RRC message. - T300 is restarted with the legacy value. - UE continues with the same random access procedure. - No additional conditions are needed if no RAR is received. If CE level changes, UE re-evaluates the conditions as for initial EDT attempt. - No additional conditions are needed for failed contention resolution.

Agreements - MT EDT is not specified in Rel-15. - Segmentation is not supported for EDT Msg3. It is up to the network for EDT Msg4, i.e. RRCConnectionResume msg. - Remove Editor’s Note about the UE AS context and resumeIdentity in section 5.3.3.3a. - No additional actions are required so the FFS in section 5.3.3.4 can be removed. - The value range of new mac-ContentionResolutionTimer is proposed to be {sf240, sf480, sf960, sf1920, sf3840, sf5760, sf7680, sf10240}. - Working assumption: The value range of the new T300 for eMTC is to be {ms4000, ms6000, ms8000, ms10000, ms15000, ms25000, ms40000, ms60000}. - Working assumption: The value range of the new T300 for NB-IoT is to be {ms6000, ms10000, ms15000, ms25000, ms40000, ms60000, ms80000, ms120000}. - The intention is to agree on the values automatically if there is no objection. - Default MAC and PHY configurations are applied for the transmission of RRCConnectionResumeRequest with UL data and reception of Msg4. - For UP solution, DL data can be multiplexed with the RRCConnectionResume in Msg4. - For a UE supporting EDT for the UP solution, drb-ContinueROHC may be indicated in RRCConnectionRelease with suspend indication. - The UE resumes ROHC if the UE initiates EDT in the same cell where it received RRCConnectionRelease. - For EDT DV is set to 0.

RAN2 discussed Access/load control of idle mode UEs and the following was agreed:

Agreements

- Add new bits in system information for Rel-15 UEs that will bar them from network access in enhanced coverage.

- Add SIB14 bits for indicating 4 levels of CE barring for eMTC UEs applied as PRACH resource barring.

- Add SIB14-NB to indicate 3 levels of PRACH resource barring for NB-IoT UE.

- All eMTC that support EAB and NB-IoT UEs that belong to only access classes 0 to 9, i.e. if the network does not assign a special class to the UE, is barred with this mechanism regardless of PLMN.

- No CE/RSRP level barring with respect to access classes 0 to 9.

- Existing mechanism, i.e. eab-ParamModification/ab-enabled, is used to indicate the related system information update in SIB14 and SIB14-NB.

- Emergency (eMTC) and MO exception data (NB-IoT) are exempted from this barring mechanism.

RAN2 discussed semi-persistent scheduling and the following was agreed:

- Agreement:

- SPS for SC-PTM is not supported in Rel-15

RAN2 discussed TDD and the following was agreed:

Agreements: - ra-ResponseWindowSize and mac-ContentionResolutionTimer are extended to 20.48s. - For TDD mode, the value of ra-ResponseWindowSize and mac-ContentionResolutionTimer considered by the UE is Min (signaled value x PDCCH period, 20.48s). - Reuse the value range of timers defined with pp units in FDD mode for TDD mode, except for ra-ResponseWindowSize and mac-ContentionResolutionTimer. - carrier_id is not needed in RA-RNTI formula in TDD mode. - RA-RNTI= 1 + floor(SFN_id/4) + 256*(H-SFN mod 2) in TDD mode. - The following information need to be signalled explicitly or implicitly for the UE to receive SI messages on the non-anchor carrier. - carrier frequency information - bitmap information - eutraControlRegionSize for in-band non-anchor carrier - indexToMidPRB for in-band same PCI case - eutra-NumCRS-Ports for in-band different PCI case - SIBx (not MIB) transmission is restricted on up to 2 carriers in TDD mode. - Anchor carrier + non-anchor - Anchor carrier only - On one non-anchor carrier only - new MIB defined for TDD - The existing parameters downlinkBitmapNonAnchor-13 in IE CarrierConfigDedicated-NB and downlinkBitmapNonAnchor-14 in IE DL-CarrierConfigCommon-NB are reused to indicate whether DL/UL/special subframes are valid or not on non-anchor carriers in TDD mode. - twoHARQ-Processes-tdd-r15 is introduced in the IE UE-Capability-NB to report the support of 2-HARQ processes in TDD mode. - The existing parameter twoHARQ-ProcessesConfig-r14 in IE PhysicalConfigDedicated-NB is reused to configure the use of 2-HARQ processes in TDD mode. - The only MAC specification impact due to interlacing of UL and DL when using two HARQ processes is the exclusion of TDD in the note in section 5.7.

- Agreements - One indication in MIB-TDD to indicate whether SIB1 is on non-anchor carrier. - One indication in MIB-TDD to indicate whether all SIs are on non-anchor carrier. - The non-anchor carrier information of SIB1 and SIs are included in operationModeInfo for different anchor and non-anchor combinations. - Use the TP as baseline, to review as part of running CR update.

- Agreements - tdd-Config-r15 is introduced into the IE RadioResourceConfigCommonSIB-NB to provide the UL/DL configuration and special subframe configuration for TDD mode in NB-IoT. - nprach-PreambleFormat-tdd-r15 is introduced into the IE NPRACH-ConfigSIB-NB to indicate cyclic prefix length for NPRACH transmission and preamble format for TDD mode. - ul-CarrierFreq in IE CarrierConfigDedicated-NB, SIB2-NB and SIB22-NB is not needed for TDD mode in NB-IoT. - Clarify SIB1-NB transmission in section 5.2.1.2a of RRC specification.

RAN2 discussed Wake-up signal and the following was agreed:

- Agreements - In Rel-15, MME is not aware of WUS. - Wait for RAN1 on the gap between WUS and start of PTW before deciding on the capability. - WUS enable/disable is per cell in NB-IoT. - Parameter N is cell specific – with possible values 1, 2, 4. - After cell reselection, UE monitors every PO till the next WUS or until PTW ends (whichever is first) - if eNB sends direct indication or paging for SI modification then WUS should be sent

RAN2 discussed enhancements to standalone operation and the following was agreed:

Agreements: - The ReL-15 carrier lists introduced with mixed mode carrier combinations (ul-ConfigList-v15xy and dl-ConfigList-v15xy) can also contain legacy carrier combinations (which are not signalled in the legacy list) when distribution flag indicates REL-15 only. - In case flag indicates Rel-15 only then UE does not select anchor therefore does not use anchor probability for NPRACH. Same for Paging. - Can clean up the FFSs in the CR based on this.

RAN2 discussed PHR enhancements and the following was agreed:

- Agreements: - No further enhancement after Msg3 - Introduce new LCID code point for UL-SCH in NB-IoT in Table 6.2.1-2 to indicate CCCH and Enhanced Power Headroom Report. - PHR enhancements is optional without capability signalling

RAN2 discussed physical layer SR and the following was agreed:

Agreements (assuming RAN1 working assumption is confirmed) - Physical layer SR with HARQ-ACK transmission is enabled by an indication in PhysicalConfigDedicated-NB-r13. - Physical layer SR without HARQ-ACK transmission is configured by an IE in PhysicalConfigDedicated-NB-r13. - Sending Physical layer SR with and without HARQ-ACK transmission are captured together in section 5.4.4. Scheduling Request. - sr-ProhibitTimer (similar to LTE) is introduced - Definition and value range are FFS (offline) - It is possible to configure simultaneously ‘Physical layer SR with HARQ-ACK transmission’ and ‘Physical layer SR without HARQ-ACK transmission’ - Configuration of the dedicated SR resource can be done by any of the RRC messages including IE PhysicalConfigDedicated-NB-r13. - Separate capabilities, one for each types of SR

- the three variants of ‘dedicated SR’ are configured in one common IE. - ‘UL SPS for BSR’ and ‘SR without HARQ ACK’ cannot be configured together. - ‘UL SPS for BSR’ and ‘SR with HARQ ACK’ can be configured together. - ‘UL SPS for BSR’ is optional and a separate (3rd) capability is introduced bsr-SPS-r15 - sr-ProhibitTimer is only applicable to ‘SR without HARQ ACK’ - sr-ProhibitTimer is defined as Integer (0..FFS) and corresponds to periodicity of PRACH Resources. - FFS to be resolved in CR review - expiry of timeAlignmentTimer triggers the release of the dedicated resources for ‘SR without HARQ ACK’, ‘SR with HARQ ACK’ and ‘UL SPS for BSR’. - expiry of timeAlignmentTimer is the only supported mechanism to release the dedicated resources for ‘SR without HARQ ACK’, ‘SR with HARQ ACK’ and ‘UL SPS for BSR’. - UE behaviour in the different configuration options to be reviewed in CR - For activation/deactivation, confirmation mechanism to be checked

RAN2 discussed NPRACH range enhancement and the following was agreed:

AGREEMENTS: - The same RSRP thresholds are used for legacy NPRACH resources and NPRACH resources for preamble format 2. - Agree on the ASN.1 for the signalling of NPRACH resources for preamble format 2. - Agree on the ASN.1 structure for NPRACH resource for preamble format 2 in discussion point 2 (pending RAN1). - Delta configuration is related to the first entry in the list of NPRACH resource for one repetition level if the parameter is present. Otherwise, the value signalled for the legacy NPRACH resource on the anchor carrier applies. - If NPRACH resources format 2 are configured in a cell in one CE level, it should also configure in all levels upwards and supporting UE shall use those in each CE level - Introduce NPRACH format2 resources for EDT with the same rules as defined for legacy NPRACH Resource for EDT. - No overlapping in time domain for preambles in legacy NPRACH resources and in NPRACH format2. - Extend the RAPID by using 2 of the 5 reserved bits in the RAR. - Support is optional for rel-15 UEs with capability reporting. - Introduce new SIB for configuration of NPRACH resource for preamble format 2.

RAN2 discussed measurement accuracy enhancement and the following was agreed:

- Agreement - Signalling will allow configuration of values per carrier and per cell, which allows enabling on some carriers but not others. - Indicate to RAN4 that the UE cannot assume that the spare bits will not change in a later release and that the UE can also not assume that the schedulingInfoSIB1, systemInfoValueTag and ab-Enabled do not change, but changes are not frequent - Can include flag allowing UE to use the feature in CR if RAN4 includes the feature.

RAN2 discussed small cells and the following was agreed:

- In Rel-15 there is no RAN2 impact for small cell support in NB-IoT unless told otherwise by RAN1 for uplink power control.

RAN3#99bis

Contributions [501] – [525] were submitted to this meeting.

Early Data Transmission

- End indicator was introduced in baseline CR as WA, encoding is FFS.

- Agreed to support MME awareness, to be introduced into baseline CRs next meeting.

- S1AP Baseline CR endorsed.

UE Differentiation

- S1AP and X2 AP Baseline CRs and baseline stage2 draftCR were endorsed, to introduce subscription based UE differentiation information IE and Local RRM Policy specific UE differentiation information IE.

- One LS to SA2 was approved to ask SA2 to take the RAN3 endorsed CRs into account and provide feedback if needed

RAN3#100

Contributions [526] – [549] were submitted to this meeting.

Early Data Transmission

- It was agreed to introduce the End Indicator IE defined as ENUMERATED (no further data, further data exists, …) in corresponding S1AP messages.

- It was agreed to introduce the EDT Session IE in INITIAL UE MESSAGE message.

- S1AP CR agreed.

- Stage2 draftCR to RAN2 running 36.300 CR was endorsed, attached in the reply LS to RAN2.

- Reply LS approved to reply the previously received questions on End Indicator and EDT Session flag.

UE Differentiation

- It was agreed to remove the Local RRM Policy specific UE differentiation information IE in S1AP: UE CAPABILITY INFO INDICATION message in the S1AP baseline CR.

- Both Subscription based UE differentiation information and Local RRM Policy specific UE differentiation information are included in baseline CRs.

- The baseline stage2 draftCR and stage3 CRs were noted.

NB-IoT measurement enhancement

- It was agreed to introduce nrs-NSSS-powerOffset and nsss-NumOccasionDifferentPrecoder in X2AP Served Cell Information IE FDD part.

TDD Config

- It was agreed to clarify in X2AP specification that Subframe Assignment Config 0 and 6 are not supported for NB-IoT.

OTDOA

- LPPa CR will be agreed by email discussion before June 4th, final version in R3-183576.

RAN4 #86bis

Contributions [550] - [580] were submitted to this meeting.

NSSS based measurement

RAN4 confirm that Accuracy requirement and test cases for NSSS-based RRM measurements are defined under the condition that NSSS is transmitted from single Tx antenna port.

NPBCH based RRM measurement

RAN4 reached the following agreements regarding NPBCH based RRM measurement:

- Assuming UE can regenerate NB-MIB, it is feasible to use NPBCH for serving cell RRM measurement, provided that spare bits in MIB-NB do not change across NPBCH transmission periods

- Device complexity and power consumption impacts should also be considered

- Companies are encouraged to investigate appropriate simulation condition to evaluate the feasibility of NPBCH-based RRM measurement for neighbour cell

WUS

RAN4 discussed the feasibility of serving cell measurement relaxation based WUS, and reached the following agreements:

- RAN4 confirms that it is feasible to relax the serving cell measurement for low-mobility UEs based on WUS.

  - RAN4 shall study and identify the criteria to enable the serving cell measurement relaxation, according to the following principle

  - Criteria of relaxed measurement on serving cell shall be more stringent than that of on neighbor cells.

- RAN4 shall define minimum requirement on WUS reception to avoid potential missing paging.

  - Interested companies are encouraged to provide input on how to define the requirements

RAN4 #87

TDD RRM

RAN4 confirmed that current RLM requirement defined for HD-FDD can also apply for TDD operation.

NSSS based measurement

RAN4 confirmed that it is not needed to update the definition of NRSSI measurement in the calculation of NRSRQ when NSSS is used for NRSRQ measurements.

WUS

RAN4 agreed on the criteria of serving cell measurement relaxation and framework of minimum reception requirements for WUS.

TDD RF

The CRs to TS 36.101, TS 36.104 and TS 37.104 to introduce TDD support for NB-IoT were agreed.

#### 2.1.2	Progress of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

RAN4#86Bis Demodulation performance

UE demodulation performance

WF R4-1805489 about UE demodulation performance was approved.

FDD:

- No performance requirements need to be defined for wake-up signal

- No additional new NPDSCH performance requirements need to be defined for additional SIB1-NB

- No need to consider SPS in the demodulation performance requirements

TDD:

- Reuse the NPBCH FDD performance requirements for NPBCH TDD is FFS

- Reuse the NPDSCH FDD demodulation performance requirements for NPDSCH TDD transmission in normal DL subframes is FFS

- No performance requirements for NPDSCH TDD transmission in DwPTS is FFS

- NPDCCH: Further discussions are needed as per RAN1 agreements

BS demodulation performance

WF R4-1805490 about BS demodulation performance were approved.

FDD:

- No performance requirements need to be defined for early data transmission in Msg3

- New performance requirements need to be introduced to verify the new numerology of 1.25kHz subcarrier spacing and 800us CP length for NPRACH cell range enhancements

- No performance requirements need to be defined for SR sending w or w/o HARQ ACK/NACK.

TDD:

- New performance requirements need to be defined to verify new NPRACH formats, details FFS

- Same test configurations and demodulation performance requirements as FDD can be reused as did for other BS demodulation requirements with uplink-downlink configuration set to 1 for NPUSCH format 1 and format 2.

RAN4#87 performance

Contributions [581]-[620] were submitted to this meeting.

UE demodulation performance

WF R4-1808449 about UE demodulation performance was approved.

TDD:

- NPBCH: FFS reuse the NPBCH FDD performance requirements for NPBCH TDD, but with the RMC and test parameters updates for TDD

- NPDSCH:

  - Not define performance requirements for the scenarios with the special subframe configuration 0 and 5 that the number of OFDM symbols in DwPTS equals to 3

  - Select special subframe configuration #4 for the scenario that the number of OFDM symbols in DwPTS is larger than 3 for the related NPDSCH TDD demodulation performance evaluation.

    - Option 1: Consider to add a certain margin [0.5]dB on top of the existing NPDSCH FDD performance requirements

    - Option 2: Wait for RAN1 agreements about how to handle transmission in special subframe for further evaluation

- NPDCCH:

  - Option 1: Consider to add a certain margin [0.5]dB on top of the existing NPDCCH FDD performance requirements

  - Option 2: Wait for RAN1 agreements about how to handle transmission in special subframe for further evaluation

BS demodulation performance

WF R4-1808448 about BS demodulation performance were approved.

FDD:

- Use the similar simulation assumptions as preamble 0 and 1 defined for NB-IoT Release 13 for preamble format 2

TDD:

- Use the similar simulation assumptions as NPRACH FDD for NPRACH TDD for different preamble formats

- FFS how to reduce the number of test cases.

BS RF conformance testing

The CR to TS 36.141 to introduce TDD support for NB-IoT was agreed.

RRM performance

PHR

RAN4 agreed to have 16 values for PHR table for FeNB-IoT.

### 2.2	List of completed elements (compare with open issues of last TSG)

#### 2.2.1	Completed elements of the SI or Core part WI or Testing part WI

RAN1

- Simulation assumptions for objectives requiring RAN1 evaluation, etc.

- Power saving signal functions for IDLE mode:

  - WUS/DTX

  - Supports synchronization for low mobility UEs assuming 1-in-N cycles RRM measurement where N*DRX cycle <= max DRX length.

  - Can apply to one or more than one PO within a PTW.

- Mapping of WUS to UEs and POs, at least in a UE’s DRX cycle at least if UEs are not sub-grouped

- How length of and timing of WUS are defined

- Power saving signal association to NB-IoT carrier

- Antenna port mapping and transmit diversity of WUS

- WUS is mapped to one subframe before repetition/extension

- Definition of UE monitoring behaviors for WUS

- Definition of UE wake-up time capabilities for WUS in DRX and eDRX, and corresponding eNB configurations and behaviors.

- Handling of collisions between WUS and SI, NRS.

- WUS sequence design

- No WUS for connected mode in Rel-15

- Maximum TBS for data in Msg3 is 1000 bits

- Identification of alternatives for design of UL grant in RAR, and which UL grant fields do not need to change

- Design of UL grant in RAR

- Transmission and re-transmission physical layer procedures for EDT Msg3

- Physical-layer SR support cases

- Designs of signals, resources, and physical layer procedures for SR with and without HARQ-ACK

- DCI formats for activation and release of UL SPS for BSR

- List of candidate techniques for MIB-NB acquisition time reduction

- Subframe mapping, periodicity of addition SIB1-NB transmissions

- No new signalling of number of additional transmissions, with configurable presence in MIB-NB

- No changes to TBS, coding, modulation of additional SIB1-NB transmissions

- Mapping of NPDSCH around potential subframes for SIB1-NB transmissions

- Total number of subframes, coded bits-to-subframe mapping, and scrambling of additional SIB1-NB transmissions

- Supported set of EPRE ratios from NSSS to NRS for measurement accuracy enhancements

- Supported transmissions to enhance measurements are: NSSS. Support for NPBCH-based RRM is not specified until or unless RAN4 confirm feasibility.

- No change to NRSSI definition.

- No: increase in the number of UL/DL repetitions for small cells, UL/DL decoupling, cell range expansions

- Design of NPRACH format 2, including symbol group structure, frequency hopping, and 1.25 kHz subcarrier spacing

TDD NB-IoT

- NPSS, NSS design

- Subframe and frame mapping for NPSS, NSSS, NPBCH, SIB1-NB

- Supported associations of MIB-NB, SIB1-NB to NB-IoT carriers, and combinations of anchor/non-anchor for SIB1-NB

- NPDCCH search space definitions

- There can be a single additional non-anchor carrier for other SIBs than SIB1-NB

- Cases when NPDSCH and NPDCCH are transmitted in DwPTS, and resource mappings

- Support of LTE special subframe configurations

- NPRACH format, frequency hopping, and resource design

- NPUSCH subcarrier spacings of 15 kHz and 3.75 kHz

- UpPTS is not used for NPRACH and NPUSCH

- RU definitions and resource mappings for 15 kHz and 3.75 kHz

- Details of UL/DL interlacing for UEs configured with 2 HARQ processes

- Invalid U/D/S subframes bitmap lengths are 10 ms and 40 ms

- Timing relationships and scheduling delays for 1-HARQ and 2-HARQ UEs

- NRS presence assumptions

- UL DMRS definition

- UL-DL carrier offset signaling

- OTDOA

RAN2

- EDT feature support for MO. No MT support in Rel-15.

- Relaxed monitoring, covering both fixed and mobile UEs. Rel-14 CRs available.

- RRC connection release without RLC AM poll.  Rel-14 CRs available.

- UE differentiation: List of parameters considered useful for UE differentiation, and two approaches that can be complementary:

  - Approach 1: Subscription parameters for UE differentiation provided over S1 interface, pending SA2 feedback.

  - Approach 2: Vendor specific UE differentiation information IE on S1-AP/X2-AP interface, pending RAN3 feedback.

- CSG for small cells not supported in Rel-15.

- Support of RLC UM for NB-IoT DRBs.

- SPS support:

  - Connected mode SPS is not supported in Rel-15, except for UL SPS with skipUplink for SR/BSR.

  - Idle mode SPS is not supported in Rel-15.

  - SPS for SC-PTM is not supported.

- NB-IoT TDD support

- Support of 3 levels of PRACH resource barring

- Wake-up signal support.

- Standalone operation mode enhancements

- Support of PHR enhancement

- Support for physical layer SR with HARQ-ACK, physical layer SR without HARQ-ACK

- Support of measurement accuracy enhancements.

RAN3

- EDT Feature support

- NB-IoT measurement enhancement support

- NB-IoT TDD support

- UE differentiation feature support

RAN4

- Microcell, picocell and femtocell BS RF transmitter and receiver requirements

- CRs to TS 36.104 and TS 37.104 for small cell support

- Feasibility of NSSS-based RRM measurement is confirmed under the assumption that NSSS is always transmitted from Tx port 2000.

- Agreement that no RRM requirements are needed for data early transmission

- RAN4 confirmed the benefit for release 15 MTC and release 15 NB-IOT UE to have EARFCN pre-provisioning when the UE is required to perform initial cell search for MTC carrier or NB-IOT carrier.

- RAN4 confirmed that current RLM requirement defined for HD-FDD can also apply for TDD operation.

- RAN4 concluded the definition of NSSS based NRSRQ measurement.

- RAN4 concluded the criteria of serving cell measurement relaxation.

- CRs to TS36.101, TS 36.104 and TS 37.104 for TDD support

#### 2.2.2	Completed elements of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

- CRs to TS 36.141 and TS 37.141 for small cell support

- CR to TS36.141 for TDD support

- Concluded that no demodulation performance requirements for Wake-up signal, additional SIB1-NB and SPS for FeNB-IoT FDD;

- Concluded that no demodulation performance requirements for early data transmission in Msg3 for FDD;

- Concluded that no demodulation performance requirements for SR sending w or w/o HARQ ACK/NACK for FDD;

- Reuse the existing FDD NPUSCH format 1 and 2 performance requirements for corresponding TDD NPUSCH format 1 and 2;

- Define new demodulation performance requirements for FDD NPRACH preamble format 2 with the similar simulation assumptions as preamble format 0 and 1;

- Define new demodulation performance requirements for TDD NPRACH all formats.

- 16 values were determined for PHR table.

### 2.3	List of open issues

NOTE:	Usually, at the beginning of a WI/SI the list of open issues is copied from the objectives of the WID/SID into this open issues list. Once an open issue is completed it is moved up to section 2.2.
When a WI/SI is 100% complete the list under 2.3 is empty. Otherwise please justify why an open issue is not essential for the WI/SI.

#### Open issues of the SI or Core part WI or Testing part WI

RAN1

- None.

RAN2

- Provision of 36.331 CRs to RAN for approval. 36.331 CR(s) in R2-1809249, R2-1809256 were endorsed by RAN2 but they are not provided to RAN for approval to avoid destabilising existing frozen ASN.1 in 36.331. Following the ASN.1 review during Q3 2018, the CRs will be updated and provided to RAN#81 for approval and ASN.1 freeze.

RAN3

- Details of information contained in UE Differentiation information elements.

RAN4

- Feasibility of NPBCH-based RRM measurement, and necessary core requirements if any.

- Minimum reception requirements for wake-up signal

#### 2.3.2	Open issues of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

- Whether to reuse or add a certain margin on top of the existing FDD NPBCH, NPDSCH and NPDCCH demodulation performance requirements for corresponding TDD physical channel is FFS.

- Whether or how to reduce the number of test cases for NPRACH TDD demodulation performance requirements is FFS.

- TDD configuration and associated test models for NB-IoT in-band and guard band RF conformance testing

## 3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-1803805	Remaining aspects on wake-up signals for feNB-IoT	vivo

- R1-1803863	Introduction Rel-15 Further NB-IoT enhancements	Ericsson

- R1-1803866	On functions of power saving signal	Huawei, HiSilicon

- R1-1803867	On configurations and procedures of power saving signal	Huawei, HiSilicon

- R1-1803868	On detailed design and evaluations of power saving signal	Huawei, HiSilicon

- R1-1803869	Design for physical layer scheduling request	Huawei, HiSilicon

- R1-1803870	On support of semi-persistent scheduling	Huawei, HiSilicon

- R1-1803871	Early data transmission in RACH for NB-IoT	Huawei, HiSilicon

- R1-1803872	Common aspects for TDD NB-IoT	Huawei, HiSilicon

- R1-1803873	On downlink TDD NB-IoT	Huawei, HiSilicon

- R1-1803874	On uplink TDD NB-IoT	Huawei, HiSilicon

- R1-1803875	Remaining details of NB-IoT measurements improvement	Huawei, HiSilicon

- R1-1803876	On the support of NB-IoT small cell	Huawei, HiSilicon

- R1-1803877	Reduction of NB-IoT synchronization time	Huawei, HiSilicon

- R1-1803878	Reduction of NB-IoT system information acquisition time	Huawei, HiSilicon

- R1-1803879	NPRACH enhancement for cell radius extension	Huawei, HiSilicon

- R1-1803880	On NPRACH false alarm reduction due to inter-cell interference	Huawei, HiSilicon

- R1-1803882	List of L1 parameters for further enhancements of NB-IoT	Huawei, HiSilicon

- R1-1803996	On wake-up signal design	OPPO

- R1-1804138	Wake Up Signal Functionsfor NB-IoT	MediaTek Inc.

- R1-1804139	Wake Up Signal Configuration for NB-IoT	MediaTek Inc.

- R1-1804140	Wake Up Signal Design for NB-IoT	MediaTek Inc.

- R1-1804141	Physical Layer Scheduling Request	MediaTek Inc.

- R1-1804142	L1 Scheduling Request by  Semi Persistent Scheduling	MediaTek Inc.

- R1-1804143	Early Data Transmission TBS Determination	MediaTek Inc.

- R1-1804148	Introduction of further enhancements of NB-IoT	Huawei, HiSilicon

- R1-1804152	Wake-up signal functions for NB-IoT	Ericsson

- R1-1804153	Wake-up signal configurations and procedures for NB-IoT	Ericsson

- R1-1804154	Detailed design of wake-up signal for NB-IoT	Ericsson

- R1-1804155	Data transmission during random access procedure for NB-IoT	Ericsson

- R1-1804156	Physical layer scheduling request for NB-IoT	Ericsson

- R1-1804157	Semi-persistent scheduling for NB-IoT	Ericsson

- R1-1804158	Cell search time reduction for NB-IoT	Ericsson

- R1-1804159	System information acquisition time reduction for NB-IoT	Ericsson

- R1-1804160	Narrowband measurement accuracy improvements for NB-IoT	Ericsson

- R1-1804161	NB-IoT small cell support	Ericsson

- R1-1804162	NPRACH false alarm reduction for NB-IoT	Ericsson

- R1-1804163	NPRACH range enhancements for NB-IoT	Ericsson

- R1-1804164	DL aspects of TDD for NB-IoT	Ericsson

- R1-1804165	UL aspects of TDD for NB-IoT	Ericsson

- R1-1804166	DL/UL common aspects of TDD for NB-IoT	Ericsson

- R1-1804178	Details on physical layer SR without HARQ-ACK for NB-IoT	ZTE, SaneChips

- R1-1804179	Considerations on physical layer aspects on SPS in NB-IoT	ZTE, SaneChips

- R1-1804180	Cell search enhancement for NB-IoT	ZTE, SaneChips

- R1-1804181	Remaining issues on system information acquisition improvement for NB-IoT	ZTE, SaneChips

- R1-1804182	Remaining issues on downlink aspects to support TDD NB-IoT	ZTE, SaneChips

- R1-1804183	Remaining issues on uplink aspects to support TDD NB-IoT	ZTE, SaneChips

- R1-1804184	Remaining issues on common aspects to support TDD NB-IoT	ZTE, SaneChips

- R1-1804185	Considerations on extended Power Headroom report for NB-IoT	ZTE, SaneChips

- R1-1804186	Wake up signal function for NB-IoT	ZTE, SaneChips

- R1-1804187	Remaining issues on wake up signal configuration for NB-IoT	ZTE, SaneChips

- R1-1804188	Details design of wake up signal for NB-IoT	ZTE, SaneChips

- R1-1804190	On early data transmission for NB-IoT	ZTE, SaneChips

- R1-1804192	On small cell support for NB-IoT	ZTE, SaneChips

- R1-1804193	NPRACH range enhancement	ZTE, SaneChips

- R1-1804194	NPRACH reliability enhancement for NB-IoT	ZTE, SaneChips

- R1-1804201	Views on TDD downlink aspect	Lenovo, Motorola Mobility

- R1-1804248	Functions of wake-up signal	Nokia, Nokia Shanghai Bell

- R1-1804249	Wake-up signal configurations and procedures	Nokia, Nokia Shanghai Bell

- R1-1804250	Considerations for design of wake-up signal	Nokia, Nokia Shanghai Bell

- R1-1804251	Data transmission during random access procedure	Nokia, Nokia Shanghai Bell

- R1-1804252	Design of physical layer scheduling request	Nokia, Nokia Shanghai Bell

- R1-1804253	Support for semi-persistent scheduling in NB-IoT	Nokia, Nokia Shanghai Bell

- R1-1804254	Reducing cell search time for feNB-IoT	Nokia, Nokia Shanghai Bell

- R1-1804255	Reducing system acquisition time for feNB-IoT	Nokia, Nokia Shanghai Bell

- R1-1804264	Measurement accuracy improvement in NB-IoT	Nokia, Nokia Shanghai Bell

- R1-1804265	Small cell support in NB-IoT	Nokia, Nokia Shanghai Bell

- R1-1804266	NPRACH reliability enhancement in NB-IoT	Nokia, Nokia Shanghai Bell

- R1-1804268	NPRACH cell range enhancement in NB-IoT	Nokia, Nokia Shanghai Bell

- R1-1804269	Downlink aspects of TDD support in NB-IoT	Nokia, Nokia Shanghai Bell

- R1-1804270	Uplink aspects of TDD support in NB-IoT	Nokia, Nokia Shanghai Bell

- R1-1804271	Common Aspects of NB-IoT TDD Operation	Nokia, Nokia Shanghai Bell

- R1-1804272	PHR Enhancement for NB-IoT	Nokia, Nokia Shanghai Bell

- R1-1804330	Discussion on Wake up signal configuraion	Samsung

- R1-1804331	Wake up signal Design	Samsung

- R1-1804332	Early data transmission for NB-IOT	Samsung

- R1-1804333	Discussion on scheduling request for NB IoT	Samsung

- R1-1804334	New SPS mechanism for power saving	Samsung

- R1-1804335	Power control for extended coverage UE	Samsung

- R1-1804336	Reliability enhancements for NPRACH	Samsung

- R1-1804337	Discussion on DL common channel/signal for TDD NB-IoT	Samsung

- R1-1804338	Discussion on UL channel for TDD NB-IoT	Samsung

- R1-1804339	Discussion on 2 HARQ processes and cross carrier scheduling	Samsung

- R1-1804340	Enhanced PHR for NB-IOT	Samsung

- R1-1804519	Discussion on wake up signal function in NB-IoT	LG Electronics

- R1-1804520	Discussion on wake up signal configurations and procedures in NB-IoT	LG Electronics

- R1-1804521	Wake up signal design in NB-IoT	LG Electronics

- R1-1804522	Data transmission during random access procedure in NB-IoT	LG Electronics

- R1-1804523	Discussion on Scheduling request in NB-IoT	LG Electronics

- R1-1804524	SPS support in NB-IoT	LG Electronics

- R1-1804525	UL power control enhancement for NB-IoT small cell	LG Electronics

- R1-1804526	Remaining issues on reliability enhancements for NPRACH	LG Electronics

- R1-1804527	Resource configuration for NPRACH range enhancement	LG Electronics

- R1-1804528	Discussion on DL aspects in TDD NB-IoT	LG Electronics

- R1-1804529	Discussion on UL aspects in TDD NB-IoT	LG Electronics

- R1-1804530	Discussion on common aspects in TDD NB-IoT	LG Electronics

- R1-1804697	The function scope of wake-up signal for feNB-IoT	Intel Corporation

- R1-1804698	Configurations of wake-up signal for feNB-IoT	Intel Corporation

- R1-1804699	Early data transmission for feNB-IoT	Intel Corporation

- R1-1804700	Scheduling request for feNB-IoT	Intel Corporation

- R1-1804875	Data transmission during random access procedure for NB-IoT	Sharp

- R1-1804876	Uplink aspects of TDD NB-IoT	Sharp

- R1-1804890	TDD NB-IoT coexistence with NR	SoftBank Corp.

- R1-1804918	Wake-up signal functions	Qualcomm Incorporated

- R1-1804919	Wake-up signal configurations and procedures	Qualcomm Incorporated

- R1-1804920	Wake-up signal design	Qualcomm Incorporated

- R1-1804921	Physical layer aspects of data transmission during random access procedure	Qualcomm Incorporated

- R1-1804922	Physical layer scheduling request	Qualcomm Incorporated

- R1-1804923	Support of SPS	Qualcomm Incorporated

- R1-1804924	Enhancements to cell search	Qualcomm Incorporated

- R1-1804925	Enhancements to system information acquisiton	Qualcomm Incorporated

- R1-1804926	Improvement of PHY measurements	Qualcomm Incorporated

- R1-1804927	NPRACH support for large cell access	Qualcomm Incorporated

- R1-1804928	NPRACH Reliability Enhancement	Qualcomm Incorporated

- R1-1804929	Downlink aspects of TDD	Qualcomm Incorporated

- R1-1804930	Uplink aspects of TDD	Qualcomm Incorporated

- R1-1804931	General considerations on TDD design	Qualcomm Incorporated

- R1-1804932	Coexistence with NR	Qualcomm Incorporated

- R1-1805028	Views on SPS activation and deactivation mechanism	NTT DOCOMO, INC.

- R1-1805132	TBS Determination for Early Data Transmission	III

- R1-1805133	Scheduling Aspects of TDD NB-IoT	III

- R1-1805174	Draft CR 36.211, Introduction Rel-15 Further NB-IoT enhancements	Ericsson

- R1-1805285	NPRACH false alarm reduction for NB-IoT	Ericsson

- R1-1805288	Feature lead summary for WUS functions in NB-IoT	Huawei, HiSilicon

- R1-1805289	Feature lead summary for WUS configurations and procedures in NB-IoT	Huawei, HiSilicon

- R1-1805290	Feature lead summary for detailed design of WUS in NB-IoT	Huawei, HiSilicon

- R1-1805291	Feature lead summary for EDT in NB-IoT	Huawei, HiSilicon

- R1-1805292	Feature lead summary for physical layer scheduling request	Huawei, HiSilicon

- R1-1805293	Feature lead summary for SPS	Huawei, HiSilicon

- R1-1805297	NPRACH Reliability Enhancement	Qualcomm Incorporated

- R1-1805309	Summary of 6.2.7.2 Reduced system acquisition time	Qualcomm

- R1-1805312	Summary of DL aspects for TDD NB-IoT	ZTE, Sanechips

- R1-1805313	Summary of UL aspects for TDD NB-IoT	ZTE, Sanechips

- R1-1805320	WF on WUS sequence design	Qualcomm, Samsung, LGE, ZTE, SaneChips, Ericsson, MediaTek

- R1-1805324	WF on SPS for NB-IoT in Rel-15	NTT DOCOMO

- R1-1805343	Detailed design of wake-up signal for NB-IoT	Ericsson

- R1-1805344	Feature lead summary NPRACH reliability and range enhancements	Ericsson

- R1-1805345	Feature lead summary NB-IoT small cell support improvement	Ericsson

- R1-1805346	Feature lead summary Narrowband measurement accuracy improvements	Ericsson

- R1-1805348	WF on SIB1-NB transmission on a non-anchor carrier in TDD	LG Electronics, Ericsson, Lenovo, Motorola mobility

- R1-1805349	Summary of TDD Common aspects	LG Electronics

- R1-1805350	WF on NPUSCH transmission in UL/DL configuration #3	LG Electronics

- R1-1805400	Summary of UL aspects for TDD NB-IoT	Sanechips

- R1-1805409	Updated Feature lead summary for EDT in NB-IoT	Huawei, HiSilicon

- R1-1805413	WF on NPUSCH transmission with 3.75kHz subcarrier spacing	LG Electronics

- R1-1805419	Draft LS on Narrowband measurement accuracy  improvements	Ericsson

- R1-1805428	Chairman's notes of AI 6.2.7 Further enhancements of NB-IoT	Ad-hoc chair (NTT DOCOMO)

- R1-1805434	LS on Narrowband measurement accuracy  improvements	RAN1, Ericsson

- R1-1805436	RAN1 agreements for Rel-15 Further NB-IoT enhancements	Ericsson

- R1-1805437	RAN1 agreements for Rel-15 Further NB-IoT enhancements	Ericsson

- R1-1805771	Introduction of further enhancements of NB-IoT	Huawei, HiSilicon

- R1-1805785	LS on RRC and LPP parameter list for further NB-IoT enhancements	RAN1, Huawei

- R1-1805786	List of RRC and LPP parameters for further NB-IoT enhancements	Huawei

- R1-1805854	Wake-up signal functions for NB-IoT	Ericsson

- R1-1805855	Wake-up signal configurations and procedures for NB-IoT	Ericsson

- R1-1805856	Detailed design of wake-up signal for NB-IoT	Ericsson

- R1-1805857	Data transmission during random access procedure for NB-IoT	Ericsson

- R1-1805858	Physical layer scheduling request for NB-IoT	Ericsson

- R1-1805859	Semi-persistent scheduling for NB-IoT	Ericsson

- R1-1805860	NPRACH false alarm reduction for NB-IoT	Ericsson

- R1-1805861	NPRACH range enhancements for NB-IoT	Ericsson

- R1-1805862	DL aspects of TDD for NB-IoT	Ericsson

- R1-1805863	UL aspects of TDD for NB-IoT	Ericsson

- R1-1805864	DL/UL common aspects of TDD for NB-IoT	Ericsson

- R1-1805964	On configurations and procedures of power saving signal	Huawei, HiSilicon

- R1-1805965	On detailed design and evaluations of power saving signal	Huawei, HiSilicon

- R1-1805966	Design for physical layer scheduling request	Huawei, HiSilicon

- R1-1805967	On support of semi-persistent scheduling	Huawei, HiSilicon

- R1-1805968	Early data transmission in RACH for NB-IoT	Huawei, HiSilicon

- R1-1805969	Common aspects for TDD NB-IoT	Huawei, HiSilicon

- R1-1805970	On downlink TDD NB-IoT	Huawei, HiSilicon

- R1-1805971	On uplink TDD NB-IoT	Huawei, HiSilicon

- R1-1805972	Remaining details of NB-IoT measurements improvement	Huawei, HiSilicon

- R1-1805973	On the support of NB-IoT small cell	Huawei, HiSilicon

- R1-1805974	NPRACH enhancement for cell radius extension	Huawei, HiSilicon

- R1-1805975	On NPRACH false alarm reduction due to inter-cell interference	Huawei, HiSilicon

- R1-1805983	On functions of power saving signal	Huawei, HiSilicon

- R1-1805995	Wake Up Signal Functionsfor NB-IoT	MediaTek Inc.

- R1-1805996	Wake Up Signal Configuration for NB-IoT	MediaTek Inc.

- R1-1805997	Wake Up Signal Design for NB-IoT	MediaTek Inc.

- R1-1805998	UL SPS for Scheduling Request and BSR	MediaTek Inc.

- R1-1805999	Fallback in Early Data Transmission	MediaTek Inc.

- R1-1806032	Remaining aspects on configurations and procedures of wake-up signals for feNB-IoT	vivo

- R1-1806158	Functions of wake-up signal	Nokia, Nokia Shanghai Bell

- R1-1806159	Wake-up signal configurations and procedures	Nokia, Nokia Shanghai Bell

- R1-1806160	Considerations for design of wake-up signal	Nokia, Nokia Shanghai Bell

- R1-1806161	Data transmission during random access procedure	Nokia, Nokia Shanghai Bell

- R1-1806162	Design of physical layer scheduling request	Nokia, Nokia Shanghai Bell

- R1-1806163	Support for semi-persistent scheduling in NB-IoT	Nokia, Nokia Shanghai Bell

- R1-1806164	NPRACH reliability enhancement in NB-IoT	Nokia, Nokia Shanghai Bell

- R1-1806165	NPRACH cell range enhancement in NB-IoT	Nokia, Nokia Shanghai Bell

- R1-1806166	Downlink aspects of TDD support in NB-IoT	Nokia, Nokia Shanghai Bell

- R1-1806167	Uplink aspects of TDD support in NB-IoT	Nokia, Nokia Shanghai Bell

- R1-1806168	Common Aspects of NB-IoT TDD Operation	Nokia, Nokia Shanghai Bell

- R1-1806169	PHR Enhancement for NB-IoT	Nokia, Nokia Shanghai Bell

- R1-1806170	Measurement accuracy improvement in NB-IoT	Nokia, Nokia Shanghai Bell

- R1-1806171	Small cell support in NB-IoT	Nokia, Nokia Shanghai Bell

- R1-1806191	Discussion on wake up signal function for NB-IoT	ZTE

- R1-1806192	Remaining issues on wake up signal configuration for NB-IoT	ZTE

- R1-1806193	Details design of wake up signal for NB-IoT	ZTE

- R1-1806194	Remaining issues on early data transmission for NB-IoT	ZTE

- R1-1806195	Remaining issues on physical layer SR for NB-IoT	ZTE

- R1-1806196	Discussion on physical layer aspects on SPS in NB-IoT	ZTE

- R1-1806197	NPRACH reliability enhancement for NB-IoT	ZTE

- R1-1806198	Remaining issues on NPRACH range enhancement	ZTE

- R1-1806199	Remaining issues on downlink aspects to support TDD NB-IoT	ZTE

- R1-1806200	Remaining issues on uplink aspects to support TDD NB-IoT	ZTE

- R1-1806201	Remaining issues on common aspects to support TDD NB-IoT	ZTE

- R1-1806202	Considerations on extended Power Headroom report for NB-IoT	ZTE

- R1-1806203	UL power control enhancement for NB-IoT small cell	ZTE

- R1-1806348	Views on TDD downlink aspect	Lenovo, Motorola Mobility

- R1-1806349	Views on TDD common aspect	Lenovo, Motorola Mobility

- R1-1806491	The function scope of wake-up signal for feNB-IoT	Intel Corporation

- R1-1806492	Configurations of wake-up signal for feNB-IoT	Intel Corporation

- R1-1806493	Early data transmission for feNB-IoT	Intel Corporation

- R1-1806589	Discussion on wake up signal configurations and procedures in NB-IoT	LG Electronics

- R1-1806590	Wake up signal design in NB-IoT	LG Electronics

- R1-1806591	Data transmission during random access procedure in NB-IoT	LG Electronics

- R1-1806592	Discussion on Scheduling request in NB-IoT	LG Electronics

- R1-1806593	Remaining issues on reliability enhancements for NPRACH	LG Electronics

- R1-1806594	Remaining issues on NPRACH range enhancement	LG Electronics

- R1-1806595	Discussion on DL aspects in TDD NB-IoT	LG Electronics

- R1-1806596	Discussion on UL aspects in TDD NB-IoT	LG Electronics

- R1-1806597	Discussion on common aspects in TDD NB-IoT	LG Electronics

- R1-1806687	Discussion on Wake up signal configuraion	Samsung

- R1-1806688	Wake up signal Design	Samsung

- R1-1806689	Early data transmission for NB-IOT	Samsung

- R1-1806690	Discussion on scheduling request for NB IoT	Samsung

- R1-1806691	New SPS mechanism for power saving	Samsung

- R1-1806692	Reliability enhancements for NPRACH	Samsung

- R1-1806693	Range enhancements for NPRACH	Samsung

- R1-1806694	Discussion on DL common channel/signal for TDD NB-IoT	Samsung

- R1-1806695	Discussion on UL channel for TDD NB-IoT	Samsung

- R1-1806696	Discussion on 2 HARQ processes and cross carrier scheduling	Samsung

- R1-1806872	On wake-up procedure for feNBIoT	OPPO

- R1-1806880	Cell search time reduction for NB-IoT	Ericsson

- R1-1806881	System information acquisition time reduction for NB-IoT	Ericsson

- R1-1806911	Narrowband measurement accuracy improvements for NB-IoT	Ericsson

- R1-1806912	Small-cell support for NB-IoT	Ericsson

- R1-1806920	Introduction of NB-IoT Rel-15 physical layer enhancements to TS 36.300	Huawei, HiSilicon

- R1-1806939	Remaining issues of early data transmission for NB-IoT	Sharp

- R1-1806940	Remaining issues of uplink aspects of TDD NB-IoT	Sharp

- R1-1807107	Further discusion of Wake-up signal functions	Qualcomm Incorporated

- R1-1807108	Remaining issues on Wake-up signal configurations and procedures	Qualcomm Incorporated

- R1-1807109	Detailed design of Wake-up signal sequence	Qualcomm Incorporated

- R1-1807110	Physical layer aspects of data transmission during random access procedure	Qualcomm Incorporated

- R1-1807111	Physical layer scheduling request	Qualcomm Incorporated

- R1-1807112	Support of SPS	Qualcomm Incorporated

- R1-1807113	NPRACH support for large cell access	Qualcomm Incorporated

- R1-1807114	NPRACH Reliability Enhancement	Qualcomm Incorporated

- R1-1807115	Remaining issues on downlink aspects of TDD NB-IoT	Qualcomm Incorporated

- R1-1807116	Remaining issues on uplink aspects of TDD NB-IoT	Qualcomm Incorporated

- R1-1807117	Remaining issues on common aspects of TDD NB-IoT	Qualcomm Incorporated

- R1-1807118	Coexistence with NR	Qualcomm Incorporated

- R1-1807119	Enhancements to cell search and system information acquisition	Qualcomm Incorporated

- R1-1807120	Improvement of PHY measurements	Qualcomm Incorporated

- R1-1807137	Discussion on remaining issues of EDT for NB-IoT	Xiaomi Communications

- R1-1807152	Design of DL aspects for TDD support in feNB-IoT	Intel Corporation

- R1-1807153	Design of common aspects for TDD support in feNB-IoT	Intel Corporation

- R1-1807271	Scheduling Aspects of TDD NB-IoT	III

- R1-1807309	Introduction of further enhancements of NB-IoT	Huawei, HiSilicon

- R1-1807403	Introduction Rel-15 Further NB-IoT enhancements	Ericsson

- R1-1807410	Introduction Rel-15 Further NB-IoT enhancements	Ericsson

- R1-1807429	Feature lead summary NPRACH reliability and range enhancements	Ericsson

- R1-1807466	Summary of DL aspects for TDD NB-IoT	ZTE

- R1-1807467	Summary of UL aspects for TDD NB-IoT	ZTE

- R1-1807470	draft Feature lead summary on functions of power saving signal	Huawei, HiSilicon

- R1-1807471	Feature lead summary for wake-up signal configurations and procedures in NB-IoT	Huawei, HiSilicon

- R1-1807472	Feature lead summary for wake-up signal detailed design in NB-IoT	Huawei, HiSilicon

- R1-1807473	Feature lead summary for EDT in eMTC	Huawei, HiSilicon

- R1-1807474	Feature lead summary for physical layer SR in NB-IoT	Huawei, HiSilicon

- R1-1807475	Feature lead summary for SPS in NB-IoT	Huawei, HiSilicon

- R1-1807479	NPRACH false alarm reduction for NB-IoT	Ericsson

- R1-1807489	Summary of TDD common aspects	LG Electronics

- R1-1807512	Feature lead summary for physical layer SR in NB-IoT	Huawei, HiSilicon

- R1-1807518	WF on the support of UL SPS in NB-IoT	Ericsson

- R1-1807524	LS response on NB-IoT downlink channel quality determination and report	RAN4

- R1-1807527	Summary of TDD Common aspects	LG Electronics

- R1-1807537	Chairman's notes of AI 6.2.7 Further enhancements of NB-IoT	Ad-Hoc chair (NTT DOCOMO)

- R1-1807542	Way forward on remaining details of NB-IoT measurement improvements	Huawei, HiSilicon

- R1-1807559	Introduction of Rel-15 Further NB-IoT enhancements in 36.213, s14	Motorola Mobility

- R1-1807560	Updated feature lead summary for wake-up signal configurations and procedures in NB-IoT	Huawei, HiSilicon

- R1-1807561	Updated feature lead summary for wake-up signal detailed design in NB-IoT	Huawei, HiSilicon

- R1-1807563	Summary of TDD Common aspects	LG Electronics

- R1-1807570	[DRAFT] LS on NPBCH for RRM measurements	Huawei

- R1-1807572	[DRAFT] LS on NPBCH for RRM measurements	Huawei

- R1-1807573	List of RRC and LPP parameters for further NB-IoT enhancements	Huawei

- R1-1807574	[DRAFT] LS to RAN2 on updated list of RRC and LPP parameters for further NB-IoT enhancements	Huawei

- R1-1807575	LS to RAN2 on updated list of RRC and LPP parameters for further NB-IoT enhancements	RAN1, Huawei

- R1-1807576	Introduction of Rel-15 NB-IoT physical layer aspects	Huawei

- R1-1807577	[DRAFT] Reply LS on physical layer aspects of Rel-15 NB-IoT and eMTC for TS 36.300	Huawei

- R1-1807590	RAN1 agreements for Rel-15 Further NB-IoT enhancements	WI rapporteur (Ericsson)

- R2-1804209	LS on wake-up signal (R1-1803150; contact: HiSilicon)	RAN1

- R2-1804218	LS on System acquisition time reduction for Rel-15 NB-IoT and eMTC (R1-1803519; contact: LGE)	RAN1

- R2-1804228	Reply LS on EDT procedures and AS NAS interaction (R3-181573; contact: Huawei)	RAN3

- R2-1804232	LS on EARFCN provisioning for Release 15 MTC and Release 15 NB-IOT UE (R4-1803078; contact: Qualcomm)	RAN4

- R2-1804331	Introduction of EDT for eMTC and NB-IoT enhancements	Qualcomm Incorporated, Huawei, HiSilicon

- R2-1804757	LS on MSG4 size for EDT	Qualcomm Incorporated

- R2-1804899	[101#58][NB-IoT/MTC R15] EDT security issues	Intel Corporation

- R2-1804900	Introduction of EDT for eMTC and NB-IoT in Rel-15 TS 36.321	Intel Corporation, Ericsson

- R2-1804948	Standalone enhancements	Ericsson

- R2-1804949	Introduction of standalone enhancements	Ericsson

- R2-1804950	Introduction of standalone enhancements	Ericsson

- R2-1804951	Introduction of standalone enhancements	Ericsson

- R2-1804956	Email report [101#56] PHR enhancements	Ericsson

- R2-1804957	Enhanced PHR reporting	Ericsson

- R2-1804958	Introduction of enhanced PHR reporting	Ericsson

- R2-1804959	Introduction of enhanced PHR reporting	Ericsson

- R2-1804960	Introduction of enhanced PHR reporting	Ericsson

- R2-1804961	[DRAFT] LS on enhanced PHR reporting in NB-IoT	Ericsson

- R2-1804962	Wake Up Signal	Ericsson

- R2-1804966	Measurement accuracy improvements in NB-IoT	Ericsson

- R2-1804967	Introduction of NSSS measurements enhancements	Ericsson

- R2-1804968	Introduction of NSSS measurements enhancements	Ericsson

- R2-1804971	EARFCN provisioning for initial cell search	Ericsson

- R2-1804972	EARFCN provisioning for BL and NB-IoT UE	Ericsson

- R2-1804975	High quality criterion in NB-IoT	Ericsson

- R2-1804976	LS on high quality signal threshold in NB-IoT and EC-GSM	Ericsson

- R2-1804977	Small cells in NB-IoT	Ericsson

- R2-1804978	RLC UM for NB-IoT open issues	Ericsson

- R2-1805061	Configuration of TDD mode in NB-IoT	Huawei, HiSilicon

- R2-1805062	Random access and paging in TDD mode	Huawei, HiSilicon

- R2-1805063	Timer extension in TDD mode	Huawei, HiSilicon

- R2-1805064	RLC UM remaining issues	Huawei, HiSilicon

- R2-1805065	Small cell support in NB-IoT	Huawei, HiSilicon

- R2-1805066	Report of email discussion [101#55] Enhancements to standalone operation mode	Huawei

- R2-1805067	Introduction of enhancements to standalone operation mode in 36.300	Huawei, HiSilicon

- R2-1805068	Introduction of enhancements to standalone operation mode in 36.306	Huawei, HiSilicon

- R2-1805069	Introduction of enhancements to standalone operation mode in 36.331	Huawei, HiSilicon

- R2-1805078	Report of the Email discussion [101#57][NB-IoT MTC R15] EDT remaining issues	Huawei

- R2-1805079	Remaining issues for EDT	Huawei, HiSilicon

- R2-1805080	MAC-RRC interactions and fallback for EDT	Huawei, HiSilicon

- R2-1805081	Early DL data transmission	Huawei, HiSilicon

- R2-1805082	Wake-up signal in NB-IoT and eMTC	Huawei, HiSilicon

- R2-1805083	Skipping MIB reading in NB-IoT and eMTC	Huawei, HiSilicon

- R2-1805163	WUS aspects on mobility	Sony

- R2-1805172	Temporary SI densification for efeMTC and feNB-IoT	Ericsson

- R2-1805174	Neighbor cell SI provisioning	Ericsson

- R2-1805175	Msg3 handling in early data transmission	Ericsson

- R2-1805176	Security for Msg3 in early data transmission	Ericsson

- R2-1805177	Remaining issues in early data transmission	Ericsson

- R2-1805178	TB sizes and UL grant for Msg3	Ericsson

- R2-1805186	Improved Idle Mode Access control for efeMTC and feNB-IoT UEs	Ericsson

- R2-1805266	Introduction of NB-IoT Enhancements other than EDT in 36.331	Huawei, HiSilicon

- R2-1805267	Introduction of NB-IoT Enhancements excluding EDT in 36.300	Huawei, HiSilicon

- R2-1805268	Introduction of EDT for eMTC and NB-IoT enhancements in 36.300	Huawei, HiSilicon

- R2-1805335	Introduction of further NB-IoT enhancements in 36.322	Ericsson

- R2-1805337	Introduction of further NB-IoT enhancements in 36.306	Ericsson

- R2-1805564	Capture the proposals of [101#57]E-mail discussion on EDT remaining issues	Huawei Technologies R&D UK

- R2-1805567	Remaining issues on SI acquisition for feNB-IoT and efeMTC	Ericsson

- R2-1805607	Running 36.304 CR for Further NB-IoT enhancements	Nokia, Nokia Shanghai Bell

- R2-1805922	Stopping contention resolution timer based on retransmission scheduling	LG Electronics Inc.

- R2-1805927	Stopping contention resolution timer based on retransmission scheduling	LG Electronics Inc.

- R2-1805946	Necessity of supporting CE-level-based access barring	ZTE, Ericsson, LG, Intel Corporation

- R2-1805953	Consideration on SPS for SC-PTM in FeNB-IoT	ZTE, Sanechips

- R2-1805955	Further consideration on wake-up signal	ZTE, Sanechips

- R2-1805960	Consideration on SR transmission enhancement in FeNB-IoT	ZTE, Sanechips

- R2-1805961	Further consideration on supporting small cell in FeNB-IoT	ZTE, Telekom R&D Sdn. Bhd.

- R2-1805966	Consideration on NPRACH range enhancements in FeNB-IoT	ZTE, Sanechips

- R2-1805967	Downlink aspects to support TDD NB-IoT	ZTE, Sanechips

- R2-1805974	Introducing SPS for NB-IoT SC-PtM	Ericsson

- R2-1805975	NB-IoT PHY Scheduling Request	Ericsson

- R2-1805976	NB-IoT PHY Scheduling Request vs. Higher-layer Buffer Status Report	Ericsson

- R2-1805977	NPRACH reliability and range enhancement for NB-IoT	Ericsson

- R2-1805981	Technical issues of supporting CE-level-based access barring	ZTE, Sanechips

- R2-1805983	Impacts on PRACH procedure of CE-level-based access barring	ZTE, Sanechips

- R2-1805990	Supporting NPRACH range enhancements in FeNB-IoT	ZTE, Sanechips

- R2-1805991	Supporting NPRACH range enhancements in FeNB-IoT	ZTE, Sanechips

- R2-1805992	Supporting NPRACH range enhancements in FeNB-IoT	ZTE, Sanechips

- R2-1806040	ASN.1 for (N)PRACH partitioning	Qualcomm Incorporated

- R2-1806044	releaseCause in RRCEarlyDataComplete	Qualcomm Incorporated

- R2-1806046	Introduction of RLC UM for NB-IoT	LG Electronics Inc.

- R2-1806048	Remaining details of RLC UM for NB-IoT	LG Electronics Inc.

- R2-1806081	Further consideration on SPS for NB-IoT	LG Electronics Inc.

- R2-1806134	Consideration of WUS enabled and disabled	LG Electronics Inc.

- R2-1806203	Report from session on NB-IoT	Session Chair (Huawei)

- R2-1806256	[DRAFT] LS on enhanced PHR reporting in NB-IoT	Ericsson

- R2-1806257	[DRAFT] LS on DL Channel Quality Reporting in MSG3	Ericsson

- R2-1806258	LS on DL Channel Quality Reporting in MSG3	RAN2

- R2-1806259	LS on enhanced PHR reporting in NB-IoT	RAN2

- R2-1806275	[DRAFT] LS on security keys for generation of shortResumeMAC-I for UP EDT	Qualcomm

- R2-1806285	LS on security keys for generation of shortResumeMAC-I for UP EDT	RAN2

- R2-1806512	Introduction of EDT for eMTC and NB-IoT enhancements	Qualcomm Incorporated, Huawei, HiSilicon

- R2-1806514	Introduction of further NB-IoT enhancements in 36.306	Ericsson

- R2-1806515	Introduction of further NB-IoT enhancements in TS 36.321	Ericsson

- R2-1806517	Introduction of NB-IoT Enhancements other than EDT in 36.331	Huawei, HiSilicon

- R2-1806518	Introduction of NB-IoT Enhancements excluding EDT in 36.300	Huawei, HiSilicon

- R2-1806519	Introduction of EDT for eMTC and NB-IoT enhancements in 36.300	Huawei, HiSilicon

- R2-1806520	Introduction of EDT for eMTC and NB-IoT in Rel-15 TS 36.321	Intel Corporation, Ericsson

- R2-1806609	LS narrowband measurement accuracy improvements (R1-1805434; contact: Ericsson)	RAN1

- R2-1806631	LS on UE differentiation in NB-IoT (R3-182509; contact: Vodafone)	RAN3

- R2-1806640	Reply LS on narrowband measurement (R4-1805950; contact: Huawei)	RAN4

- R2-1806672	LS on RRC and LPP parameter list for further NB-IoT enhancements (R1-1805785; contact: Huawei)	RAN1

- R2-1807097	Report of email discussion to progress open issues on WUS	Qualcomm Incorporated

- R2-1807098	Further input on WUS open issues	Qualcomm Incorporated

- R2-1807118	Introduction of further NB-IoT enhancmenets in 36.323	Qualcomm Incorporated

- R2-1807159	Running 36.304 CR for Further NB-IoT enhancements	Nokia, Nokia Shanghai Bell

- R2-1807276	Introduction of EDT for eMTC and NB-IoT enhancements	Qualcomm Incorporated, Huawei, HiSilicon

- R2-1807499	RRC-MAC interaction for early data transmission	III

- R2-1807519	Introduction of EDT for eMTC and NB-IoT in Rel-15 TS 36.321	Intel Corporation

- R2-1807650	Consideration on SPS for SC-PTM in FeNB-IoT	ZTE Corporation

- R2-1807651	Remaining issues of PHR granularity enhancements in FeNB-IoT	ZTE Corporation

- R2-1807654	Remaining issues of NPRACH range enhancements in FeNB-IoT	ZTE Corporation

- R2-1807667	Remaining issues of wake-up signal	ZTE Corporation

- R2-1807671	Remaining issues of supporting CEL-based access barring	ZTE Corporation

- R2-1807683	Piggybacked SR for NB-IoT enhancement	Nokia, Nokia Shanghai Bell

- R2-1807747	[DRAFT] Reply LS on EARFCN provisioning for Release 15 MTC and Release 15 NB-IOT UE	Ericsson

- R2-1807755	High quality criterion in NB-IoT	Ericsson, Vodafone

- R2-1807756	LS on high quality signal threshold in NB-IoT	Ericsson

- R2-1807763	Small cells in NB-IoT	Ericsson

- R2-1807764	Measurement Accuracy Enhancements	Ericsson

- R2-1807765	Introduction of NSSS measurements enhancements	Ericsson

- R2-1807766	Introduction of NSSS measurements enhancements	Ericsson

- R2-1807772	Open issues Standalone enhancements	Ericsson

- R2-1807773	Wake Up Signal	Ericsson

- R2-1807774	Introduction of Wake Up Signal in NB-IoT	Ericsson

- R2-1807775	Introduction of Wake Up Signal in NB-IoT	Ericsson

- R2-1807776	Introduction of Wake Up Signal in NB-IoT	Ericsson

- R2-1807777	Introduction of Wake Up Signal in NB-IoT	Ericsson

- R2-1807778	Open issues PHR enhancements	Ericsson

- R2-1807779	Introduction of enhanced PHR reporting	Ericsson

- R2-1807780	Introduction of enhanced PHR reporting	Ericsson

- R2-1807781	Introduction of enhanced PHR reporting	Ericsson

- R2-1807782	Introduction of further NB-IoT enhancements in 36.306	Ericsson

- R2-1807795	Introduction of further NB-IoT enhancements in TS 36.321	Ericsson

- R2-1807798	Buffer Status Report Indication for Early Data Transmission	Ericsson

- R2-1807799	Buffer Status Report Indication for Early Data Transmission	Ericsson

- R2-1807800	Buffer Status Report Indication for Early Data Transmission	Ericsson

- R2-1807801	Remaining security aspects for EDT	Ericsson

- R2-1807802	Remaining issues in early data transmission	Ericsson

- R2-1807803	EDT for mobile-terminated calls	Ericsson

- R2-1807804	Introduction of Smaller Transport Block Size for Early Data Transmission	Ericsson

- R2-1807805	ROHC continuation for UP EDT	Ericsson

- R2-1807806	Temporary SI densification for efeMTC and feNB-IoT	Ericsson

- R2-1807807	Neighbor cell SI provisioning	Ericsson

- R2-1807808	Improved Idle Mode Access control for efeMTC and feNB-IoT UEs	Ericsson

- R2-1807843	Remaining issues in EDT	Huawei, HiSilicon

- R2-1807844	Security in UP EDT	Huawei, HiSilicon

- R2-1807845	Discussion on drb-ContinueROHC	Huawei, HiSilicon

- R2-1807846	Discussion on scheduling of Msg4 in EDT	Huawei, HiSilicon

- R2-1807848	Discussion on RAR for EDT	Huawei, HiSilicon

- R2-1807849	Early DL data transmission	Huawei, HiSilicon

- R2-1807850	Remaining issues in wake-up signal	Huawei, HiSilicon

- R2-1807851	RRM measurement relaxation in wake-up signal	Huawei, HiSilicon

- R2-1807852	LS on RRM measurement relaxation in wake-up signal	Huawei

- R2-1807854	Report of [101bis#23][NB-IoT R15] Resolve FFSs on TDD	Huawei

- R2-1807855	Text proposals to resolve FFSs on TDD	Huawei, HiSilicon

- R2-1807856	Remaining issues of TDD mode in NB-IoT	Huawei, HiSilicon

- R2-1807857	Remaining issues in PHR enhancements	Huawei, HiSilicon

- R2-1807858	Report of [101bis#25][NB-IoT R15] on Physical layer SR	Huawei

- R2-1807859	Report of [101bis#24][NB-IoT R15] NPRACH range	Huawei

- R2-1807860	Small cell support in NB-IoT	Huawei, HiSilicon

- R2-1807861	Measurements accuracy enhancements	Huawei, HiSilicon

- R2-1807862	Key refresh in NB-IoT	Huawei, HiSilicon

- R2-1807863	Introduction of a new release cause ‘key change’ in RRCConnectionRelease	Huawei, HiSilicon

- R2-1807864	draft LS on Stage 2 for NB-IoT further enhancements	Huawei

- R2-1807878	Introduction of NB-IoT Enhancements other than EDT in TS 36.331	Huawei, HiSilicon

- R2-1807879	Introduction of NB-IoT Enhancements other than EDT in TS 36.300	Huawei, HiSilicon

- R2-1807880	Introduction of EDT for eMTC and NB-IoT enhancements in TS 36.300	Huawei, HiSilicon

- R2-1808222	Introducing SPS for NB-IoT SC-PtM	Ericsson

- R2-1808223	NB-IoT PHY Scheduling Request	Ericsson

- R2-1808224	NB-IoT PHY Scheduling Request vs. Higher-layer Buffer Status Report	Ericsson

- R2-1808225	NPRACH reliability and range enhancement for NB-IoT	Ericsson

- R2-1808226	Introduction of HL BSR to transmit scheduling request in NB-IoT - 36306	Ericsson

- R2-1808227	Introduction of HL BSR to transmit scheduling request in NB-IoT - 36321	Ericsson

- R2-1808228	Introduction of HL BSR to transmit scheduling request in NB-IoT - 36331	Ericsson

- R2-1808386	Introduction of RLC UM for NB-IoT	LG Electronics Inc.

- R2-1808387	Further consideration on SPS for NB-IoT	LG Electronics Inc.

- R2-1808432	Remaining issues on PHR enhancement	LG Electronics Inc.

- R2-1808524	Stopping contention resolution timer based on retransmission scheduling	LG Electronics Inc.

- R2-1808527	Stopping contention resolution timer based on retransmission scheduling	LG Electronics Inc.

- R2-1808606	Consideration of WUS enabled and disabled	LG Electronics Inc.

- R2-1808693	Text proposals to resolve FFSs on TDD	Huawei, HiSilicon

- R2-1808694	Text proposals to resolve FFSs on TDD	Huawei, HiSilicon

- R2-1808713	Text proposal to Measurements accuracy enhancements	Huawei, HiSilicon

- R2-1808714	Text proposal to value range of timers for EDT	Huawei, HiSilicon

- R2-1808717	TP for NPRACH range	Huawei, HiSilicon

- R2-1808733	Report from session on NB-IoT	Session Chair (Huawei)

- R2-1808844	Introduction of further NB-IoT enhancements in 36.322	Ericsson

- R2-1808845	Running 36.304 CR for Further NB-IoT enhancements	Nokia, Nokia Shanghai Bell

- R2-1808846	Introduction of further NB-IoT enhancmenets in 36.323	Qualcomm Incorporated

- R2-1808847	draft LS on Stage 2 for NB-IoT further enhancements	Huawei

- R2-1808848	LS on updates for TS 36.300	RAN2

- R2-1808852	[RAN2#102][offline #307] Physical layer SR	Huawei, HiSilicon

- R2-1808853	[DRAFT] Reply LS on narrowband measurement	Huawei

- R2-1808854	MIB design for TDD mode in NB-IoT	Huawei, HiSilicon

- R2-1808855	Introduction of NB-IoT Enhancements other than EDT in TS 36.302	Huawei, HiSilicon

- R2-1808860	Reply LS on EARFCN provisioning for Release 15 MTC and Release 15 NB-IOT UE	RAN2

- R2-1808863	[DRAFT] LS on high quality signal threshold in NB-IoT	Ericsson

- R2-1808868	Correction on delta-RxLevMinCE1 and other editorial corrections	ZTE Corporation

- R2-1808973	Reply LS on enhanced PHR reporting in NB-IoT (R4-1807605; contact: Ericsson)	RAN4

- R2-1809069	LS on signaling for using NSSS as a proxy for NRS in measurements (R4-1808012; contact: Ericsson)	RAN4

- R2-1809070	LS on RMSI CORESET configuration for a band with 15kHz SSB SCS and 10MHz minimum channel bandwidth (R4-1808263; contact: CATT, Samsung)	RAN4

- R2-1809090	Correction on delta-RxLevMinCE1 and other editorial corrections	ZTE Corporation

- R2-1809091	Correction on delta-RxLevMinCE1 and other editorial corrections	ZTE Corporation

- R2-1809096	Reply LS on narrowband measurement	RAN3

- R2-1809122	Addition of NB-IoT TDD support	Qualcomm Incorporated

- R2-1809152	Reply LS on physical layer aspects of Rel-15 NB-IoT and eMTC for TS 36.300 (R1-1807858; contact: Huawei)	RAN1

- R2-1809156	LS on updated RRC and LPP parameter list for further NB-IoT enhancements (R1-1807575; contact: Huawei)	RAN1

- R2-1809179	Reply LS on updates for TS 36.300 (R3-183572; contact: Huawei)	RAN3

- R3-181609 Reply LS to Reply LS on UE differentiation for Rel-15 NB-IoT	3GPP RAN2, Huawei

- R3-181611 LS on UE differentiation in NB-IoT	3GPP RAN2, Ericsson

- R3-181634 Further Consideration on Early Data Transmission	Huawei, China Telecom, CMCC

- R3-181636 Introduction of Early Data Transmission	Huawei, China Telecom, CMCC

- R3-181637 [Draft] Reply LS on EDT procedures and AS NAS interaction	Huawei

- R3-181638 Consideration on UE differentiation	Huawei, China Telecom, CMCC

- R3-181641 [DRAFT] Reply LS on UE differentiation for Rel-15 NB-IoT	Huawei

- R3-181734 Early data transmission impact on S1 interface	ZTE Corporation

- R3-181894 Solution for early data transmission	ZTE Corporation

- R3-181922 Further discussion on support of EDT in S1	Qualcomm Incorporated

- R3-181923 Introduction of Early Data Transmission	Qualcomm Incorporated

- R3-181924 Reply LS on EDT procedures and AS NAS interaction	Qualcomm Incorporated

- R3-182215 Introduction of the vendor specific UE differentiation information	Ericsson, Vodafone

- R3-182216 Introduction of the vendor specific UE differentiation Information	Ericsson, Vodafone

- R3-182218 Discussion on UE differentiation for NB-IoT	Ericsson

- R3-182219 [Draft] Reply LS on Reply LS on UE differentiation for NB-IoT from SA2	Ericsson

- R3-182305 Reply LS on EDT procedures and AS NAS interaction	3GPP RAN2, Mediatek

- R3-182368 IoT session report	Vice-chairman (Intel)

- R3-182489 [DRAFT] LS on network vendor specific container	Nokia

- R3-182497 LS on UE differentiation in NB-IoT	Huawei

- R3-182506 Introduction of early data transmission	Huawei, China Telecom, CMCC

- R3-182508 Introduction of UE differentiation	Huawei, China Telecom, CMCC, Ericsson, Vodafone

- R3-182509 LS on UE differentiation in NB-IoT	Vodafone

- R3-182510 Introduction of UE differentiation	Huawei, China Telecom, CMCC

- R3-182511 Introduction of the vendor specific UE differentiation Information	Ericsson, Vodafone

- R3-182552 LS on RRC and LPP parameter list for further NB-IoT enhancements	3GPP RAN1

- R3-182621 Baseline CR: Introduction of early data transmission	Huawei, China Telecom, CMCC, Qualcomm Incorporated, China Unicom

- R3-182622 Baseline CR: Introduction of UE differentiation	Huawei, China Telecom, CMCC, Ericsson, Vodafone, China Unicom

- R3-182624 Baseline CR: Introduction of UE differentiation	Ericsson, Vodafone, Huawei

- R3-182645 Leftover issues for Early Data Transmission	Huawei, China Unicom

- R3-182646 Introduction of early data transmission	Huawei, China Telecom, CMCC

- R3-182647 Introduction of Early Data Transmission	Huawei, China Telecom, CMCC, China Unicom

- R3-182669 Leftover FFS in UE Differentiation topic	Huawei, China Unicom

- R3-182769 Discussion on UE differentiation for NB-IoT	Ericsson

- R3-182964 (TP for NB-IoT-Early-Data-TX BL CR for TS 36.413): MME awareness of Early Data Transmission	Qualcomm Incorporated, Huawei, Ericsson, Nokia, Nokia Shanghai Bell

- R3-183295 Response to R3-182552	Huawei

- R3-183315 NB-IoT session report	Intel (Vice chairman)

- R3-183423 Further handling of Local RRM Policy Specific Containers in RAN3	Nokia, Nokia Shanghai Bell, Deutsche Telekom, Qualcomm Incorporated

- R3-183469 Baseline CR: Introduction of early data transmission	Huawei, China Telecom, CMCC, Qualcomm Incorporated, China Unicom

- R3-183470 [Draft] Reply LS on Reply LS on UE differentiation for NB-IoT from SA2	Ericsson

- R3-183471 Baseline CR: Introduction of UE differentiation	Huawei, China Telecom, CMCC, Ericsson, Vodafone, China Unicom

- R3-183472 Support of NB-IoT measurement enhancement and TDD Config	Huawei

- R3-183473 Support of OTDOA in NB-IoT enhancement	Huawei

- R3-183508 Baseline CR: Introduction of UE differentiation	Huawei, China Telecom, CMCC, Ericsson, Vodafone, China Unicom

- R3-183572 Reply LS on updates for TS 36.300	Huawei

- R3-183573 RAN3 TP to R2-1807880 on Introduction of EDT for eMTC and NB-IoT enhancements in TS 36.300	Huawei

- R3-183574 Reply LS on EDT procedures and AS NAS interaction	Huawei

- R3-183575 Support of NB-IoT measurement enhancement and TDD Config	Huawei

- R3-183576 Support of OTDOA in NB-IoT enhancement	Huawei

- R4-1804414	Serving cell RRM relaxation for WUS-capable UE	Qualcomm Incorporated

- R4-1804419	NPBCH-based RRM measurement	Qualcomm Incorporated

- R4-1804420	NB-IoT channel quality reporting in MSG3	Qualcomm Incorporated

- R4-1804422	On NSSS-based RRM measurement	Qualcomm Incorporated

- R4-1804425	LS response on the feasibility of serving cell RRM relaxation for WUS-capable UE	Qualcomm Incorporated

- R4-1804807	CR for relaxed monitoring of cell reselection	Huawei, HiSilicon

- R4-1804808	Further discussion on WUS RRM impact	Huawei, HiSilicon

- R4-1804809	CR for relaxed serving cell measurement based WUS	Huawei, HiSilicon

- R4-1804810	reply LS on WUS for NB	Huawei, HiSilicon

- R4-1804811	Discussion on NSSS based RRM measurement	Huawei, HiSilicon

- R4-1804812	Discussion on RAN1 LS on narrow band measurement	Huawei, HiSilicon

- R4-1804813	reply LS on narrowband measurement	Huawei, HiSilicon

- R4-1805012	Discussions on measurement relaxation for Rel-15 NB-IOT	Ericsson

- R4-1805013	LS response on serving cell measurement relaxation for NB-IOT	Ericsson

- R4-1805014	Discussions on RRM requirements for WUS for Rel-15 NB-IOT	Ericsson

- R4-1805015	Enhanced PHR reporting for Rel-15 NB-IOT UEs	Ericsson

- R4-1805016	Discussions on TDD requirements for Rel-15 NB-IOT	Ericsson

- R4-1805254	feNB-IoT NSSS measurements results for in-band deployment	Nokia, Nokia Shanghai Bell

- R4-1805255	feNB-IoT NSSS requirements discussion	Nokia, Nokia Shanghai Bell

- R4-1805256	CR Introducing Measurement accuracy for UE Category NB1	Nokia, Nokia Shanghai Bell

- R4-1805286	Discussion on UE further NB-IoT enhancements demodulation requirements	Huawei, CATR, HiSilicon

- R4-1805287	Way forward for FeNB-IOT UE demodulation performance requirements	Huawei, HiSilicon

- R4-1805288	Discussion on BS further NB-IoT enhancements demodulation requirements	Huawei, CATR

- R4-1805289	Way forward for FeNB-IOT BS demodulation performance requirements	Huawei

- R4-1805483	Way forward on WUS RRM	Huawei

- R4-1805489	Way forward for FeNB-IOT UE demodulation performance requirements	Huawei, Ericsson, Qualcomm

- R4-1805490	Way forward for FeNB-IOT BS demodulation performance requirements	Huawei

- R4-1805535	Way forward on NPBCH based RRM measurement	Qualcomm

- R4-1805950	Reply LS on narrowband measurement	Huawei, HiSilicon

- R4-1805951	Way forward on NSSS based RRM measurement	Huawei

- R4-1805952	CR for relaxed monitoring of cell reselection	Huawei, HiSilicon

- R4-1806733 NB-IoT: Adding TDD support in TS 36.101	Ericsson

- R4-1806734 NB-IoT: Adding TDD support in TS 36.104	Ericsson

- R4-1806735 NB-IoT: Adding TDD support in TS 36.141	Ericsson

- R4-1806736 NB-IoT: Adding TDD support in TS 37.104	Ericsson

- R4-1806855 PHR reporting for NB-IoT	Qualcomm Incorporated

- R4-1806857 On NPBCH-based RRM measurement for neighbor cell	Qualcomm Incorporated

- R4-1806859 NSSS-based RRM measurement	Qualcomm Incorporated

- R4-1806864 Discussion on open issues in WUS RRM in NB-IoT	Qualcomm Incorporated

- R4-1807325 Discussion on TDD RRM requirement for NB-IoT	Huawei, HiSilicon

- R4-1807326 CR for TDD NB-IoT RRM requirement	Huawei, HiSilicon

- R4-1807327 Further discussion on NSSS-based RRM measurement	Huawei, HiSilicon

- R4-1807328 Reply LS on Narrowband measurement accuracy improvements	Huawei, HiSilicon

- R4-1807329 Criteria of serving cell measurement relaxation for WUS-capable UE	Huawei, HiSilicon

- R4-1807330 LS on criteria of serving cell measurement relaxation for WUS-capable UE	Huawei, HiSilicon

- R4-1807331 CR for serving cell measurement relaxation for WUS-capable UE	Huawei, HiSilicon

- R4-1807398 NSSS-based mobility measurements	Ericsson

- R4-1807399 LS on signaling for using NSSS as a proxy for NRS in measurements	Ericsson

- R4-1807400 On NRSSI measurements for NSSS-based mobility measurements	Ericsson

- R4-1807401 LS on NRSSI definition for NSSS-based mobility measurements	Ericsson

- R4-1807546 feNB-IoT NSSS NRSRQ measurement discussion	Nokia, Nokia Shanghai Bell

- R4-1807547 CR for capturing NRSRP accuracy requirements	Nokia, Nokia Shanghai Bell

- R4-1807548 feNB-IoT NRSRP measurements results for in-band deployment	Nokia, Nokia Shanghai Bell

- R4-1807601 Side conditions for supporting TDD NB-IOT	Ericsson

- R4-1807602 Introducing WUS reception requirements for NB-IOT	Ericsson

- R4-1807603 TDD requirements for NB-IOT	Ericsson

- R4-1807604 Discussions on enhanced PHR reporting in NB-IoT	Ericsson

- R4-1807605 Reply LS on enhanced PHR reporting in NB-IoT	Ericsson

- R4-1807606 Discussions on RRM requirements for WUS for Rel-15 NB-IOT	Ericsson

- R4-1807607 Discussions on measurement relaxation for Rel-15 NB-IOT	Ericsson

- R4-1807899 Discussion on UE further NB-IoT enhancements demodulation requirements	Huawei, HiSilicon

- R4-1807900 Way forward for FeNB-IOT UE demodulation performance requirements	Huawei, HiSilicon

- R4-1807901 Discussion on BS further NB-IoT enhancements demodulation requirements	Huawei

- R4-1807902 Way forward for FeNB-IOT BS demodulation performance requirements	Huawei

- R4-1808012 LS on signaling for using NSSS as a proxy for NRS in measurements	Ericsson

- R4-1808071 NB-IoT: Adding TDD support in TS 36.101	Ericsson

- R4-1808072 NB-IoT: Adding TDD support in TS 36.141	Ericsson

- R4-1808165 NB-IoT: Adding TDD support in TS 36.141	Ericsson

- R4-1808448 Way forward for FeNB-IOT BS demodulation performance requirements	Huawei

- R4-1808449 Way forward for FeNB-IOT UE demodulation performance requirements	Huawei, HiSilicon

- R4-1808451 CR for serving cell measurement relaxation for WUS-capable UE	Huawei, HiSilicon

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template