## Slide 1
WF on LTE evaluation towards 3GPP Updated Submission
Huawei, Ericsson, Telecom Italia
RP-181306
3GPP TSG RAN#80, La Jolla, USA, June 11 – 14, 2018
Agenda Item: 9.4.2

## Slide 2: Background
It is agreed in RP-172098 that 3GPP will have two submissions to ITU-R
  Submission 1: SRIT including NR and LTE
  Submission 2: NR RIT
3GPP needs to provide self evaluation for both submissions, including their component RITs.
As agreed in RP-172098 and RP-172101, 3GPP will make an updated submission at RAN#81 in September 2018; and final submission at RAN#84 in June 2019.
Both NR and LTE self evaluation are under-going in RAN WGs. To guarantee a good quality evaluation towards September Updated Submission, LTE evaluation needs to be well planned in Q32018.
  To enable LTE as one valid component RIT within SRIT, at least two test environments should be evaluated.

## Slide 3: Proposal
The self evaluation of LTE targets at least Urban Macro – mMTC and Rural – eMBB test environment towards 3GPP Updated Submission in September 2018.
  Best effort for further results.

## Slide 4: For Reference: Submission Timeplan (From RP-172098)

## Slide 5: Submission timeplan
WP 5D Meeting | Deadline for Contributions to WP 5D
#29 | 24 January 2018 before 16:00 hours UTC
#31 | 2 October 2018 before 16:00 hours UTC
#32 | 2 July 2019 before 16:00 hours UTC

## Slide 6: Submission timeplan
Submission Milestone Name | 3GPP Meeting | ITU-R Meeting | General Submission Content | Submission Templates (Release Basis) | Self- Evaluation (Release Basis)
Workshop | RAN # 77 Sept 2017 | WP 5D #28 Oct 2018 | Overview | - | -
Initial Templates Only | RAN # 78 Dec 2017 | WP 5D # 29 Feb 2018 | Description Templates | Description Templates 5.2.3 (R15) | -
Update & Self-Eval | RAN # 81 Sept 2018 | WP 5D # 31 Oct 2018 | Description Templates Compliance Templates Self-Evaluation | Description Templates 5.2.3 (R15) Compliance Templates 5.2.4 (R15) | Self-Evaluation (R15)
Final | RAN # 84 June 2019 | WP 5D # 32 July 2019 | Description Templates Compliance Templates Self-Evaluation | Description Templates 5.2.3 (R15+R16) Compliance Templates 5.2.4 (R15+R16) | Self-Evaluation (R15+R16)