## Slide 1: TSG SA Report to TSG RAN #81
Erik Guttman
Chairman of 3GPP SA
Samsung Electronics Co., Ltd.

## Slide 2: Contents
This report presents the status before TSG SA#80. Items agreed at the WG level but not approved are shown in bold brown.
Questions and Requests for Action at the conclusion
  Where not otherwise mentioned – coordination occurred and continues effectively at the WG level.
Topics for RAN-SA Coordination

## Slide 3: SA Status Overview
Rel-15 ongoing
  Stage 2 is completely frozen. Stage 3 also, SA4 and SA5 exceptions concluding TSG#81.
  A few items continue: legal intercept, SMS charging (tbd).
  Maintenance, alignment, etc. continues.
Rel-16 advances
  Much stage 1 will conclude at TSG#81. Studies progress in SA2, SA3, SA4, SA6.

## Slide 4: SA WG1 Summary

## Slide 5: SA WG1 Items for RAN
RAN can start using the approved 5G_HYPOS KPIs.
  3GPP SA1 has completed KPIs for 5G positioning in a set of 22.261 CRs (22.261CR0269r2, 22.261CR0270r2, 22.261CR0271r2 and 22.261CR0272r2) as a result from the 5G_HYPOS work item.
  Remaining work will focus on more functional requirements.
5GSAT has completed requirement work.
cyberCAV sent for information & approval targeting TSG#82, but some normative specification is already captured in TSs.
5GLAN is 75% but main requirements in TS 22.261.

## Slide 6: SA WG2 Summary

## Slide 7: SA WG2 Items for RAN
Rel-15 maintenance & alignment related to ongoing discussion with RAN
  Proceeding WG to WG: no TSG coordination requested
  RAN2 dependency on resolving UE support for RRC_INACTIVE indication
  RAN2 LS on handling NSSAI in AS => potential SA2 updates?
  RAN2 LS on wait time in AS => potential SA2 updates SA2?
Late R15 drop: No SA2 impact yet identified
LS from RAN2: Reply LS on UE differentiation for NB-IoT (S2-184667).
  No consensus reached in SA2 on Local RRM Policy Specific UE Differentiation Information – at SA2#127bis, #128 or #128bis meetings.
  TSG RAN and TSG SA are asked to provide guidance or resolve the issue.

## Slide 8: SA WG3 Summary

## Slide 9: SA WG4 Summary

## Slide 10: SA WG5 Summary

## Slide 11: SA WG6 Summary

## Slide 12: Topics for RAN-SA Coordination (1/2)
Incoming SA & SA WG LSs
From | Tdoc | Title
SA | RP-181510 ¦ SP-180608 | Reply LS on 5G for Industrial Communication *
SA | RP-181511 ¦ SP-180601 | Reply LS on Prioritized Vehicle to Cloud Automotive Use Cases*
SA2 | RP-181513 ¦ S2-187617 | LS on Data Analytics in SA WG2 / NWDAF *
SA2 | RP-18zzzz ¦ S2-189051 | LS on TSN integration in the 5G System
SA5 | RP-181529 ¦ S5-185404 | Reply LS on Data Analytics in SA WG2 / NWDAF *
* RAN in CC

## Slide 13: Topics for RAN-SA Coordination (2/2)
Rel-16 Focus Area at TSG 80 set by RAN & SA (SP-180581)
  Identified 5 focus areas & related WIDs in SA and RAN.
  At TSG#81, decide how coordination process will work.
    See SP-180842, which will be discussed at TSG SA#81.
    It is likely that the Status Report Template will be used. (How is TBD.)
  At TSG#82, begin to pursue that process.
SA WG2 request (see slide 7) on Local RRM Policy Specific UE Differentiation. SA2 seeks guidance from RAN and SA.

## Slide 14: Thanks