3GPP TSG RAN meeting #81										RP-181757

Gold Coast, Australia, September 10-13, 2018

Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name | Dual Connectivity (EN-DC) of x bands (x=1,2, 3, 4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes | Perf. part: | Yes |  | Testing part: | No |
| Acronym | DC_R16_xBLTE_2BNR_yDL2UL-Core |  |  |  |  |  |  |
| Unique ID | 800171 |  |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-180777 |  |  |  |  |  |  |
| Target Completion Date | Core part: 12/2019 |  |  |  | Performance part: 12/2019 |  |  |
| Is the WI/SI complete? | Core part: No |  |  |  | Performance Part: No |  |  |

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Suhwan Lim |
|  | Company | LG Electronics |
|  | Email | Suhwan.lim@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4 discussed the additional EN-DC band combinations and add new EN-DC band combinations in revised WID.

Also TR37.716-21-21 v0.0.1 was provided by Rapporteur and approved in RF session.

The session 5 for general part are discussed and approved as below

- General part

- UE RF architectures

RAN4 consider same example RF architecture which are described in section 5.1 in TR37.863-01-01.  One different point is that LTE and NR modemchip can be used one chip solutions from rel-16.

- General treatment of ∆TIB and ∆RIB values

For the LTE x bands DL/1UL(x=1,2,3,4) + NR 2 band DL/1UL EN-DC band combinations, RAN4 should consider to reuse agreed additional insertion losses for all EN-DC band combinations in rel-15 when new RF components are not introduced to support this basket WI. If the new RF components are introduced, then more detail decription will be captured in some specific EN-DC band combinations.

- Summary of self-interference analysis

Table 5.3-1 summarizes the EN- DC band combinations with self-interference problems for 3DL/2UL EN-DC operation.

Also propose the MSD test configurations in Table 5.3-5.

- Individual EN-DC band combination part

- TP for channel bandwidth and co-existence studies for DC_3_n1-n77

RAN4 agreed the study on Coexistence analysis for DC_3_n1-n77 EN-DC band combination in TR37.716-21-21.

2.4.2	Remaining Open issues

RAN4 need to MSD analysis for the EN-DC band combinations with self-interference problem which was analysed in Table 5.3-1. And provided test configurations in Table 5.3-5.

Also new EN-DC band combinations are captured in revised WID on Dual Connectivity (EN-DC) of x bands (x=1,2, 3, 4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL).

These new band combination also need to analyse for self-interference problem.

For your information, the progress of the each EN-DC band combination are listed in Table 2.4.2-1 to Table2.4.2-4.

Table. 2.4.2-1 	Progress of the Core part for EN-DC basket (3DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_3A_n1A-n77A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-1810319 | no | no | REFSENS exception, Final CR |
| DL_3A_n1A-n77A_UL_3A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-1810319 | no | no | REFSENS exception. Final CR |
| DL_3A_n3A-n77A_UL_3A_n3A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DL_3A_n3A-n78A_UL_3A_n3A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DL_28A_n8A-n78A_UL_28A_n8A | Rel-15 | Meng Wang, Telstra | - | no | no | Work not started |
| DC_28A_n8A-n78A_UL_28A_n78A | Rel-15 | Meng Wang, Telstra | - | no | no | Work not started |
| DL_8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A_n78A-n257F_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR, Final CR |
| DL_1A_n78A-n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR, Final CR |
| DL_1A_n78A-n257M_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR, Final CR |
| DL_1A_n78A-n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR, Final CR |
| DL_3A_n78A-n257F_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR, Final CR |
| DL_3A_n78An-257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR, Final CR |
| DL_3A_n78A-n257M_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR, Final CR |
| DL_3A_n78A-n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR, Final CR |
| DL_5A_n78A-n257F_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR, Final CR |
| DL_5A_n78A-n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR, Final CR |
| DL_5A_n78A-n257M_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR, Final CR |
| DL_1A_n3A-n78A_UL_1A_n3A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_1A_n3A-n78A_UL_1A_n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_3A_n20A-n78A_UL_3A_n20A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_3A_n20A-n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_3A_n1A-n78A_UL_3A_n1A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_3A_n1A-n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)3C-78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)20C-n78_UL_20A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)28B-n78_UL_28A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)1C-n78_UL_1A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)8B-n78_UL_8A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |

| DC_28A_n8A-n258A_UL_28A_n8A | Rel-15 | Meng Wang, Telstra | - | no | no | Work not started |
| --- | --- | --- | --- | --- | --- | --- |
| DC_28A_n8A-n258A_UL_28A_n258A | Rel-15 | Meng Wang, Telstra | - | no | no | Work not started |
| DL_13A_n5A-n260A_UL_13A_n5A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_13A_n5-n260A_UL_13A_n260A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_66A_n5-n260_UL_66A_n5A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_66A_n5-n260_UL_66A_n260A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |

Table. 2.4.2-2 	Progress of the Core part for EN-DC basket (4DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 2B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_3A-8A_n78A-n257A_UL_3A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_3A-8A_n78A-n257A_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_3A-8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_3A-8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-8A_n78A-n257A_UL_1A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-8A_n78A-n257A_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-3A_n78A-n257F_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A_n78A-n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A_n78A-n257M_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A_n78A-n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A_n78A-n257F_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A_n78A-n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A_n78A-n257M_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A_n78A-n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-5A_n78A-n257F_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-5A_n78A-n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-5A_n78A-n257M_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-5A_n78A-n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-5A_n78A-n257F_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-5A_n78A-n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |

| DL_1A-5A_n78A-n257M_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| --- | --- | --- | --- | --- | --- | --- |
| DL_1A-5A_n78A-n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-7A_n78A-n257F_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-7A_n78A-n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-7A_n78A-n257M_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-7A_n78A-n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-7A_n78A-n257F_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-7A_n78A-n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-7A_n78A-n257M_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-7A_n78A-n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A_n78A-n257F_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A_n78A-n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A_n78A-n257M_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A_n78A-n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A_n78A-n257F_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A_n78A-n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A_n78A-n257M_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A_n78A-n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-7A_n78A-n257F_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-7A_n78A-n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-7A_n78A-n257M_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-7A_n78A-n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-7A_n78A-n257F_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-7A_n78A-n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-7A_n78A-n257M_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-7A_n78A-n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_5A-7A_n78A-n257F_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_5A-7A_n78A-n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_5A-7A_n78A-n257M_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_5A-7A_n78A-n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_5A-7A_n78A-n257F_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_5A-7A_n78A-n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_5A-7A_n78A-n257M_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_5A-7A_n78A-n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_7A-7A_n78A-n257F_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_7A-7A_n78A-n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_7A-7A_n78A-n257M_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_7A-7A_n78A-n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |

Table. 2.4.2-3 	Progress of the Core part for EN-DC basket (5DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 3B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_1A-3A-8A_n78A-n257A_UL_1A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-3A-8A_n78A-n257A_UL_3A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-3A-8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-3A-8A_n78A-n257A_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-3A-8A_n78A-n257A_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-3A-8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-3A-5A_n78A-n257F_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-5A_n78A-n257F_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-5A_n78A-n257F_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-5A_n78A-n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-5A_n78A-n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-5A_n78A-n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-5A_n78A-n257M_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-5A_n78A-n257M_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-5A_n78A-n257M_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-5A_n78A-n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-5A_n78A-n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-5A_n78A-n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-7A_n78A-n257F_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-7A_n78A-n257F_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-7A_n78A-n257F_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-7A_n78A-n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-7A_n78A-n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-7A_n78A-n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-7A_n78A-n257M_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-7A_n78A-n257M_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-7A_n78A-n257M_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-7A_n78A-n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-7A_n78A-n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-3A-7A_n78A-n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-5A-7A_n78A-n257F_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-5A-7A_n78A-n257F_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-5A-7A_n78A-n257F_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-5A-7A_n78A-n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-5A-7A_n78A-n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-5A-7A_n78A-n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-5A-7A_n78A-n257M_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-5A-7A_n78A-n257M_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-5A-7A_n78A-n257M_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-5A-7A_n78A-n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-5A-7A_n78A-n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-5A-7A_n78A-n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-7A-7A_n78A-n257F_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-7A-7A_n78A-n257F_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-7A-7A_n78A-n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-7A-7A_n78A-n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-7A-7A_n78A-n257M_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-7A-7A_n78A-n257M_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-7A-7A_n78A-n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_1A-7A-7A_n78A-n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A-7A_n78A-n257F_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A-7A_n78A-n257F_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A-7A_n78A-n257F_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A-7A_n78A-n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A-7A_n78A-n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A-7A_n78A-n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A-7A_n78A-n257M_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A-7A_n78A-n257M_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A-7A_n78A-n257M_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A-7A_n78A-n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A-7A_n78A-n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-5A-7A_n78A-n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-7A-7A_n78A-n257F_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-7A-7A_n78A-n257F_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-7A-7A_n78A-n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-7A-7A_n78A-n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-7A-7A_n78A-n257M_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-7A-7A_n78A-n257M_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-7A-7A_n78A-n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_3A-7A-7A_n78A-n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_5A-7A-7A_n78A-n257F_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_5A-7A-7A_n78A-n257F_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_5A-7A-7A_n78A-n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_5A-7A-7A_n78A-n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_5A-7A-7A_n78A-n257M_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_5A-7A-7A_n78A-n257M_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_5A-7A-7A_n78A-n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |
| DL_5A-7A-7A_n78A-n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, EFSENS exception and MPR, Final CR |

Table. 2.4.2-4 	Progress of the Core part for EN-DC basket (6DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 4B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_1A-3A-5A-7A_n78A-n257F_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-5A-7A_n78A-n257F_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-5A-7A_n78A-n257F_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-5A-7A_n78A-n257F_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-5A-7A_n78A-n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-5A-7A_n78A-n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-5A-7A_n78A-n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-5A-7A_n78A-n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-5A-7A_n78A-n257M_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-5A-7A_n78A-n257M_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-5A-7A_n78A-n257M_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-5A-7A_n78A-n257M_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-5A-7A_n78A-n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-5A-7A_n78A-n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-5A-7A_n78A-n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-5A-7A_n78A-n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-7A-7A_n78A-n257F_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-7A-7A_n78A-n257F_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-7A-7A_n78A-n257F_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-7A-7A_n78A-n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-7A-7A_n78A-n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-7A-7A_n78A-n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-7A-7A_n78A-n257M_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-7A-7A_n78A-n257M_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-7A-7A_n78A-n257M_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-7A-7A_n78A-n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-7A-7A_n78A-n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-3A-7A-7A_n78A-n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-5A-7A-7A_n78A-n257F_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-5A-7A-7A_n78A-n257F_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-5A-7A-7A_n78A-n257F_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-5A-7A-7A_n78A-n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-5A-7A-7A_n78A-n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-5A-7A-7A_n78A-n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-5A-7A-7A_n78A-n257M_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-5A-7A-7A_n78A-n257M_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-5A-7A-7A_n78A-n257M_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-5A-7A-7A_n78A-n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-5A-7A-7A_n78A-n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_1A-5A-7A-7A_n78A-n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_3A-5A-7A-7A_n78A-n257F_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_3A-5A-7A-7A_n78A-n257F_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_3A-5A-7A-7A_n78A-n257F_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_3A-5A-7A-7A_n78A-n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_3A-5A-7A-7A_n78A-n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_3A-5A-7A-7A_n78A-n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_3A-5A-7A-7A_n78A-n257M_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_3A-5A-7A-7A_n78A-n257M_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_3A-5A-7A-7A_n78A-n257M_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_3A-5A-7A-7A_n78A-n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_3A-5A-7A-7A_n78A-n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |
| DL_3A-5A-7A-7A_n78A-n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC,REFSENS exception and MPR, Final CR |

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.5.4	Estimated Level of Completion

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT. Based on the joint RAN-SA#80 session the items relevant for this section are shown in http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_80/Docs/SP-180561.zip and summarized below:

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| URLLC for 5G | FS_5G_URLLC FS_Vertical_LAN cyberCAV | SA2: Hui.ni@huawei.com SA2: Devaki.chandramouli@nokia.com SA1: joachim.walewski@siemens.com | FS_NR_L1enh_URLLC FS_NR_unlic FS_NR_IIOT | RAN1: chengyan.cheng@huawei.com RAN1: jingsun@qti.qualcomm.com RAN2: dawid.koziol@nokia.com |
| V2X for 5G | FS_eV2XARC | SA2: laeyoung.kim@lge.com SA1: sungduck.chun@lge.com | FS_NR_V2X | RAN1: Hanbyul.seo@lge.com Matthew.webb@huawei.com |
| Positioning | FS_eLCS 5G_HYPOS | SA2: aiming@catt.cn SA1: lionel.ries@esa.int | FS_NR_POS | RAN1:alexey.khoryaev@INTEL.COM asbjorn.grovlen@ERICSSON.COM |
| UE Capabilities | FS_RACS | SA2: harisz@qti.qualcomm.com | FS_RACS_RAN | RAN2: alex.hsu@mediatek.com |
| 5G Satellite Aspects | FS_5GSAT_ARCH 5GSAT | SA2: cyril.michel@thalesaleniaspace.com SA1: cyril.michel@thalesaleniaspace.com | FS_NR_NTN_solutions | RAN3: nicolas.chuberre@thalesaleniaspace.com |

RAN and SA rapporteurs are requested to fill in these clauses jointly.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] R4-1811502	Revised WID for LTE(xDL/1UL)+ NR(2DL/1UL) DC in rel-16		LG Electronics

[2] R4-1810526	TR skeleton for LTE(xDL/1UL)+NR(2DL/1UL) DC in rel-16		LG Electronics

[3] R4-1810307	TP on general part for EN-DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in rel-16	LG Electronics

[4] R4-1810319	TP to TR 37.864-xx-21: channel bandwidth and co-existence studies for DC_3_n1-n77 	CHTTL

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template