3GPP TSG RAN meeting #81										RP-181854

Gold Coast, Australia, September 10-13, 2018

## Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name | EN-DC for 3 bands DL with 2 bands UL (2 LTE bands + 1 NR band) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes/No | Perf. part: | Yes/No |  | Testing part: | Yes/No |
| Acronym | DC_R16_2BLTE_1BNR_3DL2UL |  |  |  |  |  |  |
| Unique ID | 800067 |  |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181357 |  |  |  |  |  |  |
| Target Completion Date | Core part: 12/2019 |  |  |  | Performance part: 12/2019 |  |  |
| Is the WI/SI complete? | Core part: No |  |  |  | Performance Part: No |  |  |

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Liehai Liu |
|  | Company | Huawei |
|  | Email | liuliehai@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

| CA configuration | REL-indep. | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DL_2A-66A_n257(2A) _UL_2A_n257A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1810804 | Yes | no | Completed |
| DL_2A-66A_n257A _UL_2A_n257A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1810804 | Yes | no | Completed |
| DL_2A-66A_n257(2A) _UL_66A_n257A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1810804 | Yes | no | Completed |
| DL_2A-66A_n257A _UL_66A_n257A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1810804 | Yes | no | Completed |
| DL_2A-66A_n261(2A) _UL_2A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1810804 | Yes | no | Completed |
| DL_2A-66A_n261A _UL_2A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1810804 | Yes | no | Completed |
| DL_2A-66A_n261(2A) _UL_66A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1810804 | Yes | no | Completed |
| DL_2A-66A_n261A _UL_66A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1810804 | Yes | no | Completed |
| DL_2A-66A_n260(4A) _UL_2A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1811434 | Yes | no | Completed |
| DL_2A-66A_n260(2A) _UL_2A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1811434 | Yes | no | Completed |
| DL_2A-66A_n260(3A) _UL_2A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1811434 | Yes | no | Completed |
| DL_2A-66A_n260(3A) _UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1811434 | Yes | no | Completed |
| DL_2A-66A_n260(4A) _UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1811434 | Yes | no | Completed |
| DL_2A-66A_n260(2A) _UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1811434 | Yes | no | Completed |
| DC_19A-42D_n77A1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_19A-42D_n77C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_19A-42D_n78A1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_19A-42D_n78C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_19A-42D_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_19A-42D_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_21A-42D_n77A1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_21A-42D_n77C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_21A-42D_n78A1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_21A-42D_n78C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_21A-42D_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_21A-42D_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_21A-42E_n77A1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_21A-42E_n77C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_21A-42E_n78A1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_21A-42E_n78C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_21A-42E_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_21A-42E_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_1A-42D_n77C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_1A-42D_n78C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_1A-42D_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_1A-42E_n77C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_1A-42E_n78C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_1A-42E_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_3A-42D_n77C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_3A-42D_n78C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_3A-42D_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_3A-42E_n77C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_3A-42E_n78C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_3A-42E_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | Completed |
| DC_19A-42D_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_19A-42D_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_19A-42D_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_19A-42D_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_21A-42D_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_21A-42D_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_21A-42D_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_21A-42D_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_21A-42E_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_21A-42E_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_21A-42E_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_21A-42E_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_1A-42D_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_1A-42D_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_1A-42D_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_1A-42E_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_1A-42E_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_1A-42E_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_3A-42D_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_3A-42D_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_3A-42D_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_3A-42E_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_3A-42E_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_3A-42E_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | Completed |
| DC_3A-41C_n77A | Rel-15 | Xiao Shao, | TR 37.716-21-11: R4-1810131 | no | no | MSD analysis |
|  |  | KDDI | R4-1810265 |  |  |  |
| DC_3A-41C_n78A | Rel-15 | Xiao Shao, | TS 38.101-3: R4-1810165 | no | no | Final CR |
|  |  | KDDI |  |  |  |  |
| DC_3A-41C_n79A | Rel-15 | Xiao Shao, | TR 37.716-21-11: R4-1810132 | no | no | MSD analysis |
|  |  | KDDI | R4-1810265 |  |  |  |
| DC_3A-41C_n257A | Rel-15 | Xiao Shao, | TS 38.101-3: R4-1810165 | no | no | Final CR |
|  |  | KDDI |  |  |  |  |
| DC_3A-41A_n77A | Rel-15 | Xiao Shao, | TR 37.716-21-11: R4-1810131 | no | no | MSD analysis |
|  |  | KDDI |  |  |  |  |
| DC_3A-41A_n79A | Rel-15 | Xiao Shao, | TR 37.716-21-11: R4-1810132 | no | no | MSD analysis |
|  |  | KDDI | R4-1810265 |  |  |  |
| DC_3A-41A_n257A | Rel-15 | Xiao Shao, | none | yes | yes | Already in TS 38.101-3 |
|  |  | KDDI |  |  |  |  |
| DC_3A-18A_n77A | Rel-15 | Xiao Shao, KDDI | TR 37.716-21-11: R4-1810126 | no | no | MSD analysis |
|  |  |  | R4-1810265 |  |  |  |
| DC_3A-18A_n78A | Rel-15 | Xiao Shao, KDDI | TR 37.716-21-11: R4-1810127 | no | no | MSD analysis |
|  |  |  | R4-1810265 |  |  |  |
| DC_3A-18A_n79A | Rel-15 | Xiao Shao, KDDI | TR 37.716-21-11: R4-1810129 | no | no | Final CR |
| DC_3A-18A_n257A | Rel-15 | Xiao Shao, KDDI | TR 37.716-21-11: R4-1810130 | no | no | Final CR |
| DL_1A-3A_n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_1A-3A_n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_1A-3A_n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_1A-3A_n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_1A-5A_n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_1A-5A_n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_1A-5A_n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_1A-5A_n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_1A-7A_n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_1A-7A_n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_1A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_1A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_1A-7A-7A_n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_1A-7A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_1A-7A-7A_n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_1A-7A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_3A-5A_n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_3A-5A_n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_3A-5A_n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_3A-5A_n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_3A-7A_n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_3A-7A_n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_3A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_3A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_3A-7A-7A_n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_3A-7A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_3A-7A-7A_n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_3A-7A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_5A-7A_n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_5A-7A_n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_5A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_5A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_5A-7A-7A_n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_5A-7A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_5A-7A-7A_n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_5A-7A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR |
|  |  |  |  |  |  | Final CR |
| DL_1A-7C_n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR 37.716-21-11: R4-1810399 | no | no | big CR not written yet |
| DL_1A-7C_n78A _UL_7A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR 37.716-21-11: R4-1810399 | no | no | big CR not written yet |
| DL_1A-5A_n79A_UL_5A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-21-11: R4-1810332 | no | no | Final CR |
| DL_1A-5A_n79A_UL_1A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-21-11: R4-1810332 | no | no | Final CR |
| DL_3A-5A_n79A_UL_3A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-21-11: R4-1810333 | no | no | Final CR |
| DL_3A-5A_n79A_UL_5A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-21-11: R4-1810333 | no | no | Final CR |
| DL_5A-41A_n79A_UL_5A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-21-11: R4-1810334 | no | no | MSD |
| DL_5A-41A_n79A_UL_41A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-21-11: R4-1810334 | no | no | MSD |
| DL_3A-8A_n77A_UL_3A_n77A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810460 | no | no | IMD analysis and REFSENS exception |
|  |  |  |  |  |  | Final CR |
| DL_3A-8A_n77A_UL_8A_n77A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810460 | no | no | IMD analysis and REFSENS exception |
|  |  |  |  |  |  | Final CR |
| DL_3A-8A_n79A_UL_3A_n79A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810462 | no | no | IMD analysis and REFSENS exception |
|  |  |  |  |  |  | Final CR |
| DL_3A-8A_n79A_UL_8A_n79A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810462 | no | no | IIMD analysis and REFSENS exception |
|  |  |  |  |  |  | Final CR |
| DL_28A-41A_n77A_UL_28A_n77A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810466 | no | no | IMD analysis and REFSENS exception |
|  |  |  |  |  |  | Final CR |
| DL_28A-41A_n77A_UL_41A_n77A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810466 | no | no | IIMD analysis and REFSENS exception |
|  |  |  |  |  |  | Final CR |
| DL_28A-41A_n78A_UL_28A_n78A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810478 | no | no | IMD analysis and REFSENS exception |
|  |  |  |  |  |  | Final CR |
| DL_28A-41A_n78A_UL_41A_n78A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810478 | no | no | IIMD analysis and REFSENS exception |
|  |  |  |  |  |  | Final CR |
| DL_28A-41A_n79A_UL_28A_n79A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810480 | no | no | IMD analysis and REFSENS exception |
|  |  |  |  |  |  | Final CR |
| DL_28A-41A_n79A_UL_41A_n79A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810480 | no | no | IIMD analysis and REFSENS exception |
|  |  |  |  |  |  | Final CR |
| DL_3A-8A_n257A_UL_3A_n257A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810464 | no | no | Final CR |
| DL_3A-8A_n257A_UL_8A_n257A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810464 | no | no | Final CR |
| DL_28A-41A_n257A_UL_28A_n257A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810504 | no | no | Final CR |
| DL_28A-41A_n257A_UL_41A_n257A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810504 | no | no | Final CR |
| DC_20A-38A_n78A | Rel-15 | Alper Ucar, Vodafone | None | no | no |  |
| DC_8A-20A_n78A | Rel-15 | Alper Ucar, Vodafone | None | no | no |  |
| DL_1A_n3A-n78A | Rel-15 | Per Lindell, Ericsson | None | no | no |  |
| DL_3A_n20A-n78A | Rel-15 | Per Lindell, Ericsson | None | no | no |  |
| DL_3A_n1A-n78A | Rel-15 | Per Lindell, Ericsson | None | no | no |  |
| DL_13A_n5A-n260A | Rel-15 | Per Lindell, Ericsson | None | no | no |  |
| DL_66A_n5A-n260A | Rel-15 | Per Lindell, Ericsson | None | no | no |  |

#### 2.4.2	Remaining Open issues

See 2.4.1

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

#### 2.5.4	Estimated Level of Completion

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT. Based on the joint RAN-SA#80 session the items relevant for this section are shown in http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_80/Docs/SP-180561.zip and summarized below:

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| URLLC for 5G | FS_5G_URLLC FS_Vertical_LAN cyberCAV | SA2: Hui.ni@huawei.com SA2: Devaki.chandramouli@nokia.com SA1: joachim.walewski@siemens.com | FS_NR_L1enh_URLLC FS_NR_unlic FS_NR_IIOT | RAN1: chengyan.cheng@huawei.com RAN1: jingsun@qti.qualcomm.com RAN2: dawid.koziol@nokia.com |
| V2X for 5G | FS_eV2XARC | SA2: laeyoung.kim@lge.com SA1: sungduck.chun@lge.com | FS_NR_V2X | RAN1: Hanbyul.seo@lge.com Matthew.webb@huawei.com |
| Positioning | FS_eLCS 5G_HYPOS | SA2: aiming@catt.cn SA1: lionel.ries@esa.int | FS_NR_POS | RAN1:alexey.khoryaev@INTEL.COM asbjorn.grovlen@ERICSSON.COM |
| UE Capabilities | FS_RACS | SA2: harisz@qti.qualcomm.com | FS_RACS_RAN | RAN2: alex.hsu@mediatek.com |
| 5G Satellite Aspects | FS_5GSAT_ARCH 5GSAT | SA2: cyril.michel@thalesaleniaspace.com SA1: cyril.michel@thalesaleniaspace.com | FS_NR_NTN_solutions | RAN3: nicolas.chuberre@thalesaleniaspace.com |

RAN and SA rapporteurs are requested to fill in these clauses jointly.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template