3GPP TSG RAN meeting #81										       RP-181884

Gold Coast, Australia, September 10-13, 2018

Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name | EN-DC for 2 bands DL with 2 bands UL (1 LTE band + 1 NR band) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes | Perf. part: | Yes |  | Testing part: | No |
| Acronym | DC_R16_1BLTE_1BNR_2DL2UL |  |  |  |  |  |  |
| Unique ID | 800166 |  |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-180766 New WID on EN-DC for 2 bands DL with 2 bands UL (1 LTE band + 1 NR band) NTT DOCOMO, INC. |  |  |  |  |  |  |
| Target Completion Date | Core part: 12/2019 |  |  |  | Performance part: 12/2019 |  |  |
| Is the WI/SI complete? | Core part: No |  |  |  | Performance Part: No |  |  |

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Yuta Oguma |
|  | Company | NTT DOCOMO, INC. |
|  | Email | yuuta.oguma.yt@nttdocomo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.4	RAN4

Dual Connectivity (EN-DC) of 2 bands LTE inter-band CA (2DL/1UL) and 1 NR band (1DL/1UL)

Table 1-1: Individual configuration names, proponents and supporting companies for DC_x-nx within FR1

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DL_1A_n7A _UL_1A_n7A | Rel. 15 | Stephen Truelove, BT plc | - | no | no | Not started |
| DL_3C_n7A _UL_3C_n7A | Rel. 15 | Stephen Truelove, BT plc | - | no | no | Not started |
| DL_3C_n7A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc | - | no | no | Not started |
| DL_3C_n28A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | - | no | no | Not started |
| DL_3C_n28A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | - | no | no | Not started |
| DL_5A_n79A_UL_5A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-11-11: R4-1810331 | no | no | Final CR |
| DC_42D_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811430 | Yes | no | Completed |
| DC_42D_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811430 | Yes | no | Completed |
| DC_42D_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811430 | Yes | no | Completed |
| DC_42E_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811430 | Yes | no | Completed |
| DC_42E_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811430 | Yes | no | Completed |
| DC_42E_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1811430 | Yes | no | Completed |

Table 2-2: Individual configuration names, proponents and supporting companies for DC_y-ny including FR2

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DL_1A_n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR Final CR |
| DL_1A_n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR Final CR |
| DC_2A_n261(2A) | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1810803 | Yes | no | Completed |
| DC_2A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1810803 | Yes | no | Completed |
| DL_3A_n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR Final CR |
| DL_3A_n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR Final CR |
| DL_5A_n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR Final CR |
| DL_5A_n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR Final CR |
| DL_7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR Final CR |
| DL_7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR Final CR |
| DL_7A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR Final CR |
| DL_7A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | None | no | no | IMD analysis, delta R IBNC, REFSENS exception and MPR Final CR |
| DL_8A_n257F_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | - | No | No | TR will be submitted in next meeting |
| DL_8A_n257M_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | - | No | No | TR will be submitted in next meeting |
| DC_28_ n258 intra-band CA | Rel-15 | Meng Wang, Telstra | - | No | No | Work not started |
| DC_42E_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810720 | Yes | no | Completed |
| DC_42E_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810720 | Yes | no | Completed |
| DC_42E_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810720 | Yes | no | Completed |
| DC_42D_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810720 | Yes | no | Completed |
| DC_42D_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810720 | Yes | no | Completed |
| DC_42D_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810720 | Yes | no | Completed |

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	RAN4#88	R4-1810735	draft TR skeleton 37.716-11-11_V0.0.0_Rel16_DC band combo of 1 LTE band + 1 NR band, NTT DOCOMO, INC

[2]	RAN4#88	R4-1810736	revised WID on EN-DC of 1 LTE band and 1 NR band, NTT DOCOMO, INC

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template