3GPP TSG RAN meeting #82										RP-182259

Sorrento, Italy, December 10-13, 2018

## Status Report to TSG

Agenda item:			9.5.2

| WI / SI Name | Band 65 for New Radio |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_band_n65 |  |  |  |  |
| Unique ID | 800077 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181844 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2019 (+3mo) | Performance part: 03/2019 (+3mo) | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 50% | Performance Part: 50% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jussi Kuusisto |
|  | Company | DISH Network |
|  | Email | jussi.kuusisto@dish.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

- WI delay of 3 months is accommodating RAN4 Rel-16 NR specifications publication move to March 2019.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

- A-MPR discussions were finalized and 38.101-1 n65 related content is now fully endorsed.

- TPs for the TR 38.819 for n65 were approved on band, MSR, and UE specific aspects.

- New work plan was approved that includes a full list of affected specifications when adding a LTE band to NR and a 3 month delay in completion was endorsed to accommodate and help in the process of RAN4 decision to delay Rel-16 NR specifications publication to March, 2019. WID revision is provided to reflect this decision at RAN#82.

#### 2.4.2	Remaining Open issues

- Agreement to official CRs adding n65 at the RAN4#90 meeting, in February 2019.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

R4-1816598		n65 MPR/A-MPR addition to 38.101-1, Dish Network

R4-1815256		WP update for n65 WI, Dish Network, HNS

R4-1815216		TP to TR38.819: Adjacents bands, Dish Network, HNS

R4-1815215		TP to TR38.819: Background, Dish Network, HNS

R4-1815217		TP to TR38.819: List of band specific issues, Dish Network, HNS

R4-1815250		TP to TR38.819: MSR specific issues, Dish Network, HNS

R4-1815252		TP to TR38.819: Channel numbering, Dish Network, HNS

R4-1815255		Draft CR to 37.141: Introduction of Band n65, Dish Network, HNS

R4-1816645		TP to TR38.819: UE aspect issues, Dish Network, HNS