3GPP TSG RAN meeting #82										RP-182304

Sorrento, Italy, December 10-13, 2018

Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name | EN-DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R16_xBLTE_2BNR_yDL2UL-Core |  |  |  |  |
| Unique ID | 800171 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181736 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 12/2019 | Performance part: 12/2019 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 30 % | Performance Part: 30 % | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Suhwan Lim |
|  | Company | LG Electronics |
|  | Email | Suhwan.lim@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

< RAN4 #88BIS Meeting>

RAN4 discussed the self-interference analysis for all EN-DC band combinations and captured the self-desense analysis results and draft CR R4-1812244 was endorsed to introduce new EN-DC band combinations in rel-16.

Also TR37.716-21-21 v0.1.0 was provided by Rapporteur and approved in RF session.

The TPs for EN-DC_LTE x band DL/1UL(x=1,2,3,4) & NR 2 Bands DL/1UL from SKT are approved as below

- General part

- Summary of self-interference analysis

Table 5.3-1 for self-desense analysis results are updated for the EN- DC band combinations.

Also updated the MSD test configurations in Table 5.3-5.

- Individual EN-DC band combination part

- TPs for coexistence analysis and MSD results for each EN-DC band combos

RAN4 agreed the study on Coexistence analysis for the listed LTE 1 band DL/1UL & NR 2bands DL/1UL band combinations in section 6 in in TR37.716-21-21.

- DC_1A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_3A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_5A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_7A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_7A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

RAN4 agreed the study on Coexistence analysis for the listed LTE 2 bands DL/1UL & NR 2bands DL/1UL band combinations in section 7 in in TR37.716-21-21.

- DC_1A-3A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_1A-5A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_1A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_1A-7A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_3A-5A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_3A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_3A-7A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_5A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_5A-7A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

RAN4 agreed the study on Coexistence analysis for the listed LTE 3 bands DL/1UL & NR 2 bands DL/1UL band combinations in section 8 in in TR37.716-21-21.

- DC_1A-3A-5A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_1A-3A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_1A-3A-7A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_1A-5A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_1A-5A-7A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_3A-5A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_3A-5A-7A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

RAN4 agreed the study on Coexistence analysis for the listed LTE 4 bands DL/1UL & NR 2 bands DL/1UL band combinations in section 9 in in TR37.716-21-21.

- DC_1A-3A-5A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_1A-3A-5A-7A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_1A-5A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_1A-5A-7A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_3A-5A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

- DC_3A-5A-7A-7A_n78A-n257D/E/F/G/H/I/J/K/L/M

< RAN4 #89 Meeting>

RAN4 discussed the self-interference analysis for all EN-DC band combinations and captured the self-desense analysis results and draft CR R4-1814771 was treated as E-mail approval to introduce new EN-DC band combinations in rel-16.

Also TR37.716-21-21 v0.2.0 was provided by Rapporteur and approved in RF session.

The TPs for EN-DC_LTE x band DL/1UL(x=1,2,3,4) & NR 2 Bands DL/1UL from CHTTL, Ericsson are approved as below

- General part

- Summary of self-interference analysis

Table 5.3-1 for self-desense analysis results are updated for the EN- DC band combinations.

Also updated the MSD test configurations in Table 5.3-5.

- Individual EN-DC band combination part

- TPs for coexistence analysis and MSD results for each EN-DC band combos

RAN4 agreed the study on Coexistence analysis for the listed LTE 1 band DL/1UL & NR 2bands DL/1UL band combinations in section 6 in in TR37.716-21-21.

- DC_3A_n1A-n77A

- DC_3A_n1A-n78A

- DC_1A_n3A-n78A

2.4.2	Remaining Open issues

RAN4 need to MSD analysis for the EN-DC band combinations with self-interference problem which was analysed in Table 5.3-1. And provided test configurations in Table 5.3-5.

Also new EN-DC band combinations are captured in revised WID on Dual Connectivity (EN-DC) of x bands (x=1,2, 3, 4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL).

These new band combination also need to analyse for self-interference problem.

For your information, the progress of the each EN-DC band combination are listed in Table 2.4.2-1 to Table2.4.2-4.

Table. 2.4.2-1 	Progress of the Core part for EN-DC basket (3DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_3A_n1A-n77A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-1810319, R4-1814940 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_3A_n1A-n77A_UL_3A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-1810319, R4-1814940 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_3A_n3A-n77A_UL_3A_n3A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DL_3A_n3A-n78A_UL_3A_n3A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DL_28A_n8A-n78A_UL_28A_n8A | Rel-15 | Meng Wang, Telstra | - | no | no | Work not started |
| DC_28A_n8A-n78A_UL_28A_n78A | Rel-15 | Meng Wang, Telstra | - | no | no | Work not started |
| DL_8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78An-257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257F/E/D _UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257F/E/D _UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257M/L/K/J/I/H/G _UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257M/L/K/J/I/H/G _UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n3A-n78A_UL_1A_n3A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816175 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_1A_n3A-n78A_UL_1A_n78A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816175 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_3A_n20A-n78A_UL_3A_n20A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_3A_n20A-n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_3A_n1A-n78A_UL_3A_n1A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816176 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_3A_n1A-n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816176 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_(n)3C_n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)20C_n78A_UL_20A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)28B_n78A_UL_28A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)1C_n78A_UL_1A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)8B_n78A_UL_8A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DC_28A_n8A-n258A_UL_28A_n8A | Rel-15 | Meng Wang, Telstra | - | no | no | Work not started |
| DC_28A_n8A-n258A_UL_28A_n258A | Rel-15 | Meng Wang, Telstra | - | no | no | Work not started |
| DL_13A_n5A-n260A_UL_13A_n5A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_13A_n5-n260A_UL_13A_n260A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_66A_n5-n260_UL_66A_n5A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_66A_n5-n260_UL_66A_n260A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_1A_n7A-n78A _UL_1A_n7A | Rel. 15 | Stephen Truelove, BT plc | - | no | no | Work not started |
| DL_1A_n7A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | - | no | no | Work not started |
| DL_3A_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3A_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C_n7A-n78A _UL_3C_n7A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C_n7A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |

Table. 2.4.2-2 	Progress of the Core part for EN-DC basket (4DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 2B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_1A-3A_n7A-n78A _UL_1A_n7A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A_n7A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n7A-n78A _UL_1A_n7A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n7A-n78A _UL_3C_n7A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n7A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n7A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-7C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-7C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7A_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7A_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7A_n28A-n78A _UL_7A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7A_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7A_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7A_n28A-n78A _UL_7A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3A-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3A-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3A-7C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3A-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3C-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_3A-8A_n78A-n257A_UL_3A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_3A-8A_n78A-n257A_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_3A-8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_3A-8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-8A_n78A-n257A_UL_1A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-8A_n78A-n257A_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-3A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |

Table. 2.4.2-3 	Progress of the Core part for EN-DC basket (5DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 3B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_1A-3C-7A_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7A_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7A_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7A_n28A-n78A _UL_7A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7A_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7A_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7A_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7A_n28A-n78A _UL_7A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A-7C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A-7C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A-7C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3C-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc |  | no | no | Work not started |
| DL_1A-3A-8A_n78A-n257A_UL_1A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-3A-8A_n78A-n257A_UL_3A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-3A-8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-3A-8A_n78A-n257A_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-3A-8A_n78A-n257A_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-3A-8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | - | no | no | TR will be submitted in next meeting |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |

Table. 2.4.2-4 	Progress of the Core part for EN-DC basket (6DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 4B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #88BIS meeting

[1] R4-1813794, "TR 37.716-21-21 v0.1.0 update: LTE(xDL/1UL)+ NR(2DL/1UL) DC in rel-16," LG Electronics
[2] R4-1812240  “Revised WID on LTE (xDL/UL x=1.2,3,4) with NR 2 bands (2DL/1UL) EN DC in rel-16,”		LG Electronics

[3] R4-1812242 “TP on summary of self-interference analysis for EN-DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in rel-16,”	LG Electronics

[4] R4-1813779 “TP for TR 37.716-21-21 DC_LTE 1band_NR 2bands,” 	SK Telecom

[5] R4-1813780 “TP for TR 37.716-21-21 DC_LTE 2band_NR 2bands,” 	SK Telecom

[6] R4-1813781 “TP for TR 37.716-21-21 DC_LTE 3band_NR 2bands,” 	SK Telecom

[7] R4-1813782 “TP for TR 37.716-21-21 DC_LTE 4band_NR 2bands,” 	SK Telecom

RAN4 #89 meeting

[8] R4-1814769, "TR 37.716-21-21 v0.2.0 update: LTE(xDL/1UL)+ NR(2DL/1UL) DC in rel-16," LG Electronics
[9] R4-1814770, "Revised WID on LTE (xDL/UL x=1.2,3,4) with NR 2 bands (2DL/1UL) EN DC in rel-16," LG Electronics France
[10] R4-1814940, "TP to TR 37.716-21-21: finalize UE requirements for DC_3_n1-n77," CHTTL
[11] R4-1816175, "TP for TR 37.716-21-21 for DC_1A_n3A-n78A," Ericsson
[12] R4-1816176, "TP for TR 37.716-21-21 for DC_3A_n1A-n78A," Ericsson

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template