3GPP TSG RAN meeting #82										RP-182552

Sorrento, Italy, December 10-13, 2018

## Status Report to TSG

Agenda item:			10.5.1

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_CA_ R16_3BDL_1BUL |  |  |  |  |
| Unique ID | 80062 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181850 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 12/2019 | Performance part: 12/2019 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 30% | Performance Part: 30% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Zhang Qian |
|  | Company | Huawei, HiSilicon |
|  | Email | Zhangqian67@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

| CA combination | REL-indep. | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 3A-41A-42A-42A_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812416(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 3A-41A-42A-42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812416(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 3A-41A-42C-42C_BCS0 | REL-15 | Kenichi Kihara, SoftBank | 36.101: R4-1812416(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 3A-41A-42A-42C_ UL_42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812416(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 3A-41A-42C-42C_UL_42C_BCS0 | REL-15 | Kenichi Kihara, SoftBank | 36.101: R4-1812416(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 3A-7A-46E_BSC0 | Rel-15 | Alessandro Trogolo, Telecom Italia | TS 36.101: R4-1810072 36.101: R4-1815893 (big CR) | Yes | Yes | none |
| 3A-32A-46E_BSC0 | Rel-15 | Alessandro Trogolo, Telecom Italia | TR36.716-03-01: R4-1810070 36.101: R4-1815893 (big CR) | Yes | Yes | none |
| 3A-32A-46D_BSC0 | Rel-13 | Alessandro Trogolo, Telecom Italia | TR36.716-03-01: R4-1810070 36.101: R4-1815893 (big CR) | Yes | Yes | none |
| 3A-32A-46C_BSC0 | Rel-13 | Alessandro Trogolo, Telecom Italia | TR36.716-03-01: R4-1810070 36.101: R4-1815893 (big CR) | Yes | Yes | none |
| 3A-32A-46A_BSC0 | Rel-13 | Alessandro Trogolo, Telecom Italia | TR36.716-03-01: R4-1810070 36.101: R4-1815893 (big CR) | Yes | Yes | none |
| 7A-32A-46E_BSC0 | Rel-15 | Alessandro Trogolo, Telecom Italia | TR36.716-03-01: R4-1810071 36.101: R4-1815893 (big CR) | Yes | Yes | none |
| CA_7A-32A-46D_BSC0 | Rel-13 | Alessandro Trogolo, Telecom Italia | TR36.716-03-01: R4-1810071 36.101: R4-1815893 (big CR) | Yes | Yes | none |
| CA_7A-32A-46C_BSC0 | Rel-13 | Alessandro Trogolo, Telecom Italia | TR36.716-03-01: R4-1810071 36.101: R4-1815893 (big CR) | Yes | Yes | none |
| CA_7A-32A-46A_BSC0 | Rel-13 | Alessandro Trogolo, Telecom Italia | TR36.716-03-01: R4-1810071 36.101: R4-1815893 (big CR) | Yes | Yes | none |
| 2A-7A-7A-46A_BCS0 | REL-13 | Liu Liehai, Huawei | TR36.716-03-01: R4-1811479 | Yes | Yes | none |
| 2A-7A-46C_BCS0 | REL-13 | Liu Liehai, Huawei | TR36.716-03-01: R4-1811479 | Yes | Yes | none |
| 2A-7A-7A-46C_BCS0 | REL-13 | Liu Liehai, Huawei | TR36.716-03-01: R4-1811479 | Yes | Yes | none |
| 2A-7A-46D_BCS0 | REL-13 | Liu Liehai, Huawei | TR36.716-03-01: R4-1811479 | Yes | Yes | none |
| 2A-7A-7A-46D_BCS0 | REL-13 | Liu Liehai, Huawei | TR36.716-03-01: R4-1811479 | Yes | Yes | none |
| 2A-7A-46E_BCS0 | REL-13 | Liu Liehai, Huawei | TR36.716-03-01: R4-1811479 | Yes | Yes | none |
| 2A-7A-7A-46E_BCS0 | REL-13 | Liu Liehai, Huawei | TR36.716-03-01: R4-1811479 | Yes | Yes | none |
| 7A-28A-40A_BCS0 | REL-12 | Liu Liehai, Huawei | TR36.716-03-01: R4-1810570 | Yes | Yes | none |
| 7A-28A-40C_BCS0 | REL-12 | Liu Liehai, Huawei | TR36.716-03-01: R4-1810570 | Yes | Yes | none |
| 1A-28A-40A_BCS0 | REL-12 | Liu Liehai, Huawei | TR36.716-03-01: R4-1810571 | Yes | Yes | none |
| 1A-28A-40C_BCS0 | REL-12 | Liu Liehai, Huawei | TR36.716-03-01: R4-1810571 | Yes | Yes | none |
| 1A-3A-46A_BCS0 | REL-12 | Liu Ye, Huawei | TR36.716-03-01: R4-1811480 | Yes | Yes | none |
| 1A-3A-46C_BCS0 | REL-12 | Liu Ye, Huawei | TR36.716-03-01: R4-1811480 | Yes | Yes | none |
| 3A-7A-46C_BCS0 | REL-12 | Liu Ye, Huawei | TS 36.101 | Yes | Yes | none |
| 3C-7A-28A_2CC_UL_3C | Rel-11 | Jeremy Chu, Telstra | TR36.716-03-01: R4-1810405 | Yes | Yes | none |
| 3C-7C-28A_2CC_UL_3C | Rel-12 | Jeremy Chu, Telstra | TR36.716-03-01: R4-1810405 | Yes | Yes | none |
| 3C-7C-28A_2CC_UL_7C | Rel-12 | Jeremy Chu, Telstra | TR36.716-03-01: R4-1810405 | Yes | Yes | none |
| 3A-7A-7A-28A | Rel-11 | Per Lindell, Ericsson | TR36.716-03-01: R4-1810405 | Yes | Yes | none |
| 1A-3C-28A_2CC_UL_3C | Rel-11 | Jeremy Chu, Telstra | TR36.716-03-01: R4-1810406 | Yes | Yes | none |
| 1A-7A-7A-28A | Rel-11 | Per Lindell, Ericsson | TR36.716-03-01:R4-1810401 | Yes | Yes | none |
| 3A-5A-28A | Rel-11 | Per Lindell, Ericsson | TR36.716-03-01:R4-1810402 | Yes | Yes | none |
| 1A-18A-42C_BCS0 | REL-12 | Xiao Shao, KDDI | TR 36.716-03-01: R4-1809717 TS 36.101: R4-1814262 | Yes | Yes | none |
| 1A-18A-42A_BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-01:R4-1809717 TS 36.101: R4-1814262 | Yes | Yes | none |
| 3A-18A-42C_BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-01:R4-1809716 TS 36.101: R4-1814262 | Yes | Yes | none |
| 3A-18A-42A_BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-01:R4-1809716 TS 36.101: R4-1814262 | Yes | Yes | none |
| 3A-28A-42A-42A_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812417(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 3A-28A-42A-42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812417(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 3A-28A-42C-42C_BCS0 | REL-15 | Kenichi Kihara, SoftBank | 36.101: R4-1812417(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 28A-41A-42A-42A_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812418(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 28A-41A-42A-42C_BCS0 | REL-12 | Kenichi Kihara, SoftBank | 36.101: R4-1812418(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 28A-41A-42C-42C_BCS0 | REL-15 | Kenichi Kihara, SoftBank | 36.101: R4-1812418(draft CR), R4-1815893(Big CR) | yes | yes | none |
| 2A-7A-7A-66A-66A_BCS0 | REL-11 | Liu Liehai, Huawei | - | no | no | Not started |
| 2A-7C-66A-66A_BCS0 | REL-11 | Liu Liehai, Huawei | - | no | no | Not started |
| 2A-7A-7A-29A_BCS0 | REL-11 | Liu Liehai, Huawei | - | no | no | Not started |
| 2A-7A-29A_BCS0 | REL-11 | Liu Liehai, Huawei | - | no | no | Not started |
| 2A-7C-29A_BCS0 | REL-11 | Liu Liehai, Huawei | - | no | no | Not started |
| 7A-29A-66A_BCS0 | REL-11 | Liu Liehai, Huawei | - | no | no | Not started |
| 7A-7A-29A-66A_BCS0 | REL-11 | Liu Liehai, Huawei | - | no | no | Not started |
| 7C-29A-66A_BCS0 | REL-11 | Liu Liehai, Huawei | - | no | no | Not started |
| 2A-13A-66A-66B_2UL_66B_BCS0 | REL-11 | Zheng Zhao, Verizon | - | no | no | Not started |

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

# [1] R4-1815890 “revised WID on Rel16 LTE inter-band CA for 3 bands DL with 1 band UL”,Huawei,HiSilicon RAN4#89

# [2] R4-1815893 “Introduction of completed R16 3DL band combinations to TS 36.101”,Huawei ,HiSilicon,RAN4#89

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template