## Slide 1: WF on Late Drop Completion
Telecom Italia, Deutsche Telekom, T-Mobile USA, Orange, AT&T
3GPP TSG RAN Meeting #82
Sorrento, Italy, 10th –13th December 2018
RP-182604

## Slide 2
Current status:
  RAN2 declared Late Drop as not being completed
    Only the Stage 2 CRs were agreed
    Stage 3 CRs not produced at all due to lack of time
  RAN3 approved stage 3 CRs for Option 7 only
Observations:
  RAN#81 decided that the late drop will be kept as part of Rel-15 and set the target for finalization to Dec. 2018 (with the related ASN.1 in March 2019)
  Focus was set on corrections of NSA Option family 3/3a/3X, then on SA (Options 2 and Option 5) and Option 4 and 7 for the late drop
  TU allocation for newly approved SI/WI of Rel-16 were done, but clearly at lower priority than the tasks as in 2

## Slide 3
Operators’ need:
  It is of importance for the cosigning operators that – inline with the agreements at RAN#81 – both options 4 and 7 are finalised as part of Rel-15.
Proposals
  Ensure enough time is devoted to complete the Late Drop in time for ASN.1 freezing in March 2019.
  Declare the Late Drop completed at RAN#82, and progress with relevant corrections in time to finalize the related work by March.