3GPP TSG RAN meeting #82										RP-182805

Sorrento, Italy, December 10-13, 2018

Status Report to TSG

Agenda item:			9.2.1

| WI / SI Name | NR Access Technology |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_newRAT |  |  |  |  |
| Unique ID | 750067 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181726 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: March/2019 | Performance part: June/2019 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 98% | Performance Part: 80% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Kazuaki TAKEDA |
|  | Company | NTT DOCOMO, INC. |
|  | Email | kazuaki.takeda.bs@nttdocomo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

##### RAN1#94bis

###### Initial access and mobility

Agreement:

- (working assumption) L = 8, adopt the following text proposal in section 6.3.3.2 in 38.211:

- For inter frequency handover purposes where the source cell is either in paired or unpaired spectrum and the target cell is in unpaired spectrum and uses L = 8, the UE may assume the absolute value of the time difference between radio frame i in the current cell and radio frame i in the target cell is less than 76800Ts

- For L=64

- For intra frequency handover to a target cell in FR2 in same frequency layer, the UE can determine the start of the frame and the SFN based on the timing of the source cell or a cell on the same frequency as the target cell.

  - UE can always assume that the cells are synchronized as per RAN4 agreement

- For inter frequency handover to a target cell in FR2, it is up to UE implementation to determine the start of the frame and the SFN on the target cell.

Note: the above agreement is not be captured in the Oct. RAN1 spec update, and is to be confirmed (or otherwise) by Nov. meeting depending on RAN2’s reply LS.

- If no RAN2 LS received by the end of RAN1#95, the above agreement will be captured in RAN1 spec.

Send an LS to RAN2 about the agreements for L=4, 8, and 64, and

- From the specification text in 38.331 (to add the quote of the text), there was discussion in RAN1 that a UE is mandated to read PBCH upon handover and before sending RACH. However, there was also discussion in RAN1 that in some other parts of RAN2 specifications, the above procedure may not be the case. RAN1 would like to ask RAN2 to provide a clear answer regarding whether or not a UE is mandated to read PBCH upon handover and before sending RACH.

- Action to RAN2:

  - RAN1 respectfully asks RAN2 to answer the above issue at the earliest convenience as RAN1 plans to conclude the issue by RAN1#95

LS to be drafted in R1-1812027 (Asbjorn, Ericsson), which is approved with final LS in R1-1812074

Agreements:

- Regarding RAN2’s LS on Power Ramping: For case (C), UE is allowed to increment the power ramping counter; for case (D)(E)(F), the power ramping counter remains unchanged.

  - Reply LS to be drafted in R1-1811866, which is approved and final LS in R1-1811964

Agreements:

- Adopt the following TP in 38.331. Change shown in red color.

- Send an LS to RAN2 to add that ss-PBCH-BlockPower is the transmit power of SSS REs and that unit is dBm.

ServingCellConfigCommon field descriptions

ss-PBCH-BlockPower Average EPRE of the resources elements that carry secondary synchronization signal, in dBm, TX power that the NW used for SSB transmission. The UE uses it to estimate the RA preamble TX power. (see 38.213, section 7.4)

The corresponding LS is in R1-1811913, which is approved and final LS in R1-1811965

Conclusion:

- Send an LS to RAN2 clarifying that UE is not expected to be configured more than one SSB subcarrier spacing in the one or more MO configuration(s) for a given SSB frequency in NR Rel-15

  - Draft LS in R1-1811868 (including previous RAN1 agreements in the LS for context), which is approved with the following updates:

    - To reflect the above updates in red

    - The above agreements isare a

with final LS in R1-1811966

###### MIMO

Agreement

Send an LS to RAN2 to inform of the following:

- RAN1 observed that the two values 224 and 336 from UE capability (FG 2-28) are larger than the existing aperiodicTriggeringOffset

- RAN2 to consider the RAN1 input and if possible, consider making the specification change

LS is endoersed in R1-1811936

Agreement

Send a LS to RAN2 that:

Currently, typeC cannot be configured in QCL-Info when the reference signal is not in the same serving cell in which the TCI-State is configured. So RAN1 respectfully requests RAN2 to update the description of cell configured in QCL-Info in order to support typeC configuration in this case, i.e. the RS configured in QCL-Info can be located on a serving cell other than the serving cell in which the TCI-State is configured if the qcl-Type is configured as typeD or typeC.

LS is endorsed in R1-1811937

###### Scheduling/HARQ aspects

Agreements:

- Send an LS to RAN2 asking them to capture in 38.331 the previous RAN1 agreements – draft LS in R1-1811876, which is approved and final LS in R1-1811968

  - The configured DCI format 2_0 monitoring occasions are only from the following values: {1, 2, 4, 5, 8, 10, 16, 20} slots

    - Note: there is no RRC signalling impact

Conclusion:

- It is clarified that only the first 3 bits of monitoringSymbolsWithinSlot will apply for DCI format 2_0 configuration

  - If the length of the coreset is 3 symbols, only the first bit of monitoringSymbolsWithinSlot applies

  - If the length of the coreset is 2 symbols, only the first two bits of monitoringSymbolsWithinSlot apply

  - If the length of the coreset is 1 symbols, only the first three bits of monitoringSymbolsWithinSlot apply

- FFS: LTE-NR coexistence case

Conclusion:

- It is clarified that the “duration” configuration for SearchSpace does not apply for DCI format 2_0

To send an LS to RAN2 for the above two conclusions (including previous RAN1 agreements) – R1-1812071, which is approved with final LS in R1-1812075

Conclusion:

- It is re-confirmed that a UE is not expected to decode for a DCI format with CRC scrambled by SI/P/RA-RNTI in CSS Type-3

  - Note: the above is already captured in RAN1 specs.

  - Send an LS to RAN2 to update RRC spec by removing the relevant text regarding PDCCH monitoring (to provide the actual TP to 38.331), R1-1811925, which is approved (by removing the yellow highlight), and final LS in R1-18119698

Agreements:

- The TP as in proposal 8 in R1-1812063 is endorsed

Send an LS to RAN2 informing the endorsed TP – R1-1812053, which is approved with final LS in R1-1812072

###### NR-LTE co-existence

Final LS agreed in R1-1812028 with the following modifications:

For the first question, RAN1 believes that it is beneficial to make the Case 1 vs. Case 2 configuration explicit and not made a sole function of the amount of guard-band between carriers. It is RAN1’s understanding that one of the major reasons for distinction would be potential RF architecture implementation choices for case 1 and 2. Depending on UE implementation choice, different limitations of UE transmit/receive operations would need to be considered.

As an example, carriers with the same frequency separation could be configured, in some cases, as either Case 1 or Case 2, based on which requirement is expected to be followed, corresponding to the respective RF architecture.

For the second question, from a UE transmission perspective, the same timing (considering allowed tolerances) is necessary for both LTE and NR (except for RACH) for some RF architectures in synchronous intra-band MR-DC scenarios. RAN1 is currently discussing solutions that will achieve this functionality, including the aspect of “single UL timing adjustment across the two RATs or parallel UL timing adjustments in the two RATs”. RAN1 plans to provide further information once it is concluded.

###### Power control

Agreement

Send an LS to RAN2 and CC RAN4 with the following content:

RAN1 thanks RAN2 of their LS about UE power class and power scaling. Regarding the applicability of the power restriction values for FR1, RAN1 would like to inform RAN2 that RAN1 agreed to the attached changes to the TS38.213 (changes attached) in the August meeting, and the changes were implemented to the TS38.213 V15.3.0. It is RAN1 understanding that these changes are in-line with the signalling specified in RAN2.

Also, regarding “it is RAN2’s understanding that the UE uses dynamic power sharing if “p-LTE + p-NR-FR1 > min {p-UE-FR1, power class}”, RAN1 understanding is that RAN2 is referring to the condition “If a UE is configured with PLTE+PNR>PTotalEN-DC,…” in subclause 7.6.1 of 38.213. For this condition, the definition of the term  (along with the definition of PCMAX,f,ci which is configured maximum transmit power for UE transmission on serving cell c) are being discussed in RAN4.

RAN1 would like kindly ask RAN2 to consider the above in their further work.

The LS is endorsed in R1-1811935

Agreement

If a UE is configured with two UL carriers for a serving cell and if the UE reports a UE capability simultaneousTxSUL-NonSUL for the serving cell, and if the UE determines that Type 1 power headroom report for the serving cell is based on a reference PUSCH transmission and Type 3 power headroom report for the serving cell is based on a reference SRS transmission, the UE provides the Type-1 PHR.

If a UE is configured with two UL carriers for a serving cell and if the UE reports a UE capability simultaneousTxSUL-NonSUL for the serving cell, and if the UE determines that a power headroom for only one of the two UL carriers of the serving cell is based on an actual transmission, the UE provides a Type-1 PHR when the actual transmission is a PUSCH transmission, or provides a Type-3 PHR when the actual transmission is an SRS transmission.

FFS: Whether the above also applies for the case UE doesn’t report a UE capability simultaneousTxSUL-NonSUL for the serving cell. This aspect will be finalized in RAN1#95.

Send a reply LS to RAN2 to inform them of these two agreements (LS is endorsed in R1-1812062)

###### Others

Reply LS on L1 capabilities is approved with final LS in R1-1812065

Agreements:

The draft is approved with the following update:

- Action to RAN4: RAN1 respectfully asks RAN4 to take into account in their future work, and to check 2-20 to provide feedback if any

- To update the tdoc # for the attachement (R1-1812064)

Final LS is in R1-1812037

##### RAN1#95

###### Initial access and mobility

Conclusion:

- Regarding the LS from RAN2 (R1-1812111), RAN1 concludes that it is not essential in Rel-15 to solve the issue of ssb-PositionsInBurst mismatch discussed in RAN1#94 by adding a new parameter ssb-PositionsToRateMatchAround in ServingCellConfig

  - Note: this new parameter may be further considered in future releases

Prepare the reply LS accordingly – Asbjorn (Ericsson), R1-1814038, which is approved with update “To RAN12 group.”, final LS in R1-1814066

Agreements:

- Endorse draft CR in R1-1814251 (38.215)

Send LS to RAN2 in R1-1814253, approved with the following updates:

- would like to kindly ask

- would like to thank

- Removing Jan. Ad-Hoc meeting in the list

Final LS in R1-1814337

###### MIMO

Agreement

For RAN2 LS (R1-1812116) on MIMO

Q1: Is the NW meant to configure the maximum number of MIMO layers (for PUSCH and PDSCH) by means of RRC signalling so UE can determine the maximum number MIMO layers per serving cell (as it was the case in LTE)?

Yes, for both uplink and downlink.

RAN1 believes the new parameters should be introduced for both UL and DL as long as backward compatibility can be maintained. For the purpose of description in this LS, the exemplary cases as in the RAN2 LS are referred as ambiguous cases in the following.

- Type A UE:  The signaled UE MIMO capabilities don’t contain ambiguous cases in either DL or UL, such as described in Example 1 in the RAN2 LS.

- Type B UE:  The signaled UE MIMO capabilities contain ambiguous cases in either DL or UL, such as described in Example 1 in the RAN2 LS.

Type A UEs that don’t understand the new parameters operate with assumption that the maximum number of layers is that of the UE signalled capability (MIMO-LayersDL/FeatureSetDownlinkPerCC, MIMO-LayersUL/ FeatureSetUplinkPerCC). RAN1 assume that Rel-15 Type B UEs must process the new maxRank signaling (if used) while Rel-15 Type A UEs don’t.

Rel-15 Type B UEs which signals its MIMO layer capabilities expects a MIMO layer signalling from the gNB.

If the gNB needs to know whether a UE is of type A or B, it would be possible to make this determination based on the UEs signaled MIMO capabilities; however, this assumes that the gNB must receive and process the UE MIMO capabilities for all UE supported band combinations, not only those used by the gNB.

For RAN2 LS (R1-1812116) on MIMO

Q2: If the answer to Q1 is “yes”, does such parameter exist, i.e., is the UE meant to derive the maximum number MIMO layers per serving cell from existing parameters?

Agreement:

The existing RRC signalling does not provide sufficient support for that.

For RAN2 LS (R1-1812116) on MIMO

Q3: If the answer to Q2 is “no”, should a new parameter be added per serving cell or per BWP? RAN2 could add a parameter if RAN1 considers it necessary. From RAN2 perspective, per serving cell is preferred due to simplicity at this late stage in Rel-15.

Agreement

New higher layer parameter is introduced on a per-BWP basis; and the UE expects that the configured value of this parameter shall the same for all configured BWPs in a CC for Rel-15

- For PDSCH, and non-codebook based PUSCH, maxRank signaling would be introduced per BWP

For RAN2 LS (R1-1812116) on MIMO

Q4: If R1 only sees the need of MIMO configuration per BWP, i.e. no MIMO configuration per CC, is the NW allowed to configure MIMO layers in BWP so that only certain combinations of BWPs in different serving cells are within the UE’s MIMO capabilities? In other words, may the NW reallocate MIMO layers to another serving cell by switching BWPs in those serving cells?

Agreement

For Rel-15, the numbers of MIMO layers configured at all BWPs at a CC are the same.

For RAN2 LS (R1-1812116) on MIMO

Q5: The UE indicates the number of supported MIMO layers for DL in its UE capabilities. Do those capabilities also limit the configuration of CSI report?

Agreement

Yes, the UE is not expected to be configured with CSI report exceeding UE MIMO capability (UE capability 2-3) for DL

In addition, RAN1 would like to note that if new maximum number of DL layer configuration is introduced, the signalled parameter should not impact the CSI report.

The LS capturing the above responses for RAN2 LS (R1-1812116) on MIMO is endorsed in R1-1813952

Agreement

Send an LS to RAN2 to inform that powerControlOffset under NZP-CSI-RS-Resource IE is defined as power offset of PDSCH RE to NZP CSI-RS RE, and suggest revising the corresponding description in 38.331 accordingly.

LS is endorsed in R1-1813950

###### Scheduling/HARQ aspects

Agreements:

- The two draft CRs in R1-1814052 (38.213 & 38.214) are endorsed

LS in R1-1814053 (Draft LS on CORESET 0, NTT DCM), which is approved with final LS in R1-1814068

Draft LS in R1-1814311, which is approved with final LS in R1-1814339

Agreements:

- Introduce RRC parameters to enable Capability #2 operation.

  - Send LS to RAN2 informing them of the new RRC parameter – R1-1814333, which is approved by updating “Introduce RRC parameters”, with final LS in R1-1814349

- Update specifications in CR5 in R1-1814125 to use this parameter – endorsed in principle. Update cover page R1-1814334 (38.214), which is endorsed

| Sub-feature Group | RAN1 Spec | RAN2 Parent IE | Parameter Name | Description | Values (default) | UE/Cell Specific | Comment |
| --- | --- | --- | --- | --- | --- | --- | --- |
| PUSCH | 38.214 | PUSCH-Config | Capability2-PUSCH-Processing | For a UE capable of supporting advanced processing time capability #2 for PUSCH, enable/disable this operation | {enabled, disabled} (disabled) | UE specific (per CC) | Introduced to clarify when applied. |
| PDSCH | 38.214 | PDSCH-Config | Capability2-PDSCH-Processing | For a UE capable of supporting advanced processing time capability #2 for PDSCH, enable/disable this operation | {enabled, disabled} (disabled) | UE specific (per CC) | Introduced to clarify when applied. |

###### NR-LTE co-existence

Agreement:

Add a note for feature group 6-11 stating that this feature group is applied to NR-NR CA and EN-DC. For EN-DC, the feature group indicates number of TAGs only for NR CG.

- Note: The number of TAGs for the LTE MCG is signalled by existing LTE TAG capability signalling

Final LS agreed in R1-1814321 with the following modifications:

- Delete the sentence, “Please note that the details of capability bit signalling information will be provided by a separate LS regarding RAN1 UE feature list.”

- Also request RAN4 to consider the agreements in their work in addition to RAN2

Agreement:

- A UE configured with NE-DC is configured with P_LTE for LTE and with P_NR for NR

- LTE Power limit is set as follows

  - For an LTE subframe that overlaps with any possible NR UL symbol(s)

    - Set LTE power limit Pcmax<=P_LTE

  - Otherwise

    - Set LTE power limit Pcmax without considering P_LTE

- A possible NR UL symbol is identified as an NR symbol configured as flexible or UL based on cell-specific or UE-specific (if configured) tdd_UL_DL_Configuration_Common/dedicated.

- NR power limit is set as Pcmax <= P_NR in all slots

- When there is simultaneous transmission for LTE and NR with actual power p_lte_power and p_nr_power respectively, such that p_lte_power + p_nr_power > X_total, UE will scale down p_nr_power until the total transmit power does not exceed X_total

  - X_total is computed based on P_LTE, P_NR

- Note:

  - At least from RAN1 perspective, there will be no change to other mechanisms (i.e., Power class, p-UE-FR1, Pemax) specified in RAN4 to limit UE maximum transmit power

  - Specification details  of LTE power limit, NR power limit and X_total will be handled by RAN4

Final LS agreed in R1-1814320

Conclusion:

LTE power is not changed based on NR transmissions for intra-band EN-DC in Rel-15.

Note: This does not pre-empt any decisions in RAN4.

Agreement:

The LS is agreed with the following replacements for the answers to questions Q4 and Q5.

- Answer for Q4: There are no physical layer features that are dependent on whether NGEN-DC or EN-DC is deployed. From RAN1 perspective, assuming there is no difference in which features are mandatory/optional between NGEN-DC and EN-DC and not considering IODT aspects, the UE capabilities for NGEN-DC can re-use all reported EN-DC capabilities. If IODT aspects are considered, it is possible that different features may be deployed for NGEN-DC and EN-DC and the band combinations or deployed functionality in the set of band combinations that are used/tested may be different, in which case, some IODT differentiation may be necessary. Decisions regarding IODT aspects should be made at the RAN plenary.

- Answer for Q5: There are no physical layer features, other than dynamic power sharing, that are dependent on whether NE-DC or EN-DC is deployed. From RAN1 perspective, not considering IODT aspects, the UE capabilities for NE-DC can re-use all reported EN-DC capabilities, except that for dynamic power sharing. If IODT aspects are considered, it is possible that different features may be deployed for NE-DC and EN-DC and the band combinations or deployed functionality in the set of band combinations that are used/tested may be different, in which case, some IODT differentiation may be necessary. Decisions regarding IODT aspects should be made at the RAN plenary.

Final LS agreed in R1-1814106 (Huawei, Frank)

###### Power control

Agreement

If a UE is configured with two UL carriers for a serving cell, the PHR mechanisms agreed in RAN1#94bis is applied for the case UE doesn’t report a UE capability simultaneousTxSUL-NonSUL.

Send an LS to RAN2. LS is endorsed in R1-1813951.

###### Others

Agreement: the LS (R1-1814151) is approved with the following changes:

Actions:

To RAN:

RAN1 respectfully ask RAN to decide the related feature groups to be mandatory or optional considering the alternatives above.

On Friday, the LS in R1-1814151 is further updated to R1-1814275 by updating HW to HW/HiSi, & Nokia to Nokia/NSB

Draft LS on Rel-15 RAN1 NR UE features is approved (by updating the attached tdoc #), final LS in R1-1814362

Agreement:

- RAN4 work on core requirements and performance requirements doesn’t depend on the decision of whether beam correspondence is mandatory or optional.

Conclusion

- Majority of companies in the session considers the decision of beam correspondence as mandatory or optional can be made before RAN4 finish the potential remaining work.

  - Intel and Huawei/HiSilicon have concern that RAN4 requirement for beam correspondence must be completed before deciding this FG as mandatory or optional.

  - OPPO, Intel, MTK, LGE have concern that denfinition of beam correspondence is not complete in RAN4.

    - Note: There are multiple proposals on the definitions which are under RAN4 discussion.

  - Huawei/HiSilicon, Intel, vivo, OPPO and MTK have concern that RAN4 may not compromise to relaxed requirement reflecting different UE implementation.

  - LGE has concern on the beam correspondence test methodology and requirement on UEs with different Tx and Rx antenna elements

  - Note: it is RAN1 and RAN4’s understanding that this conclusion doesn’t bias to any of 5 alternatives.

Send an LS to RAN plenary to inform the progress of joint RAN1 and RAN4 session. – (Xiaoyi to prepare a draft) (note: already agreed)

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2 extensively discussed the correction for EN-DC and NR SA. For the stage-2 specifications (36/38.300 and 37.340), 51 CRs were agreed in total. For Stage-3 U-plane (38.321/322/323), 33 CRs were agreed. For LTE/NR RRC (36/38.331), 224 CRs were agreed. For the idle mode procedure (38.304), 22 CRs were agreed.

With regards to ASN.1 of LTE/NR RRC, several changes were agreed for EN-DC and NR SA due to Layer-1 configurations and RRC connection control, etc. However, all the changes were backward compatible.

As per the RAN plenary guidance, RAN2 worked on introducing the solution for UE overheating in the NR SA operation. The CR set for the UE overheating was agreed and brought to the plenary for approval.

RAN2 made progress in developing late drop features (NG EN-DC, NE-DC and NR DC). Stage-2 aspects have been completed, while some of the stage-3 level issues are remained.

2.2.2	Remaining Open issues

Stage 3 level specification work for late drops. The detailed open issues are described in the revised exception sheet [R2-3].

2.3	RAN3

2.3.1	Agreements

- RAN3#101bis (October 2018)

New Radio Access was discussed:

For 4.25 days (including comebacks) at RAN3#101bis

[Essential corrections]

-the followings were agreed:

- TP to TS 38.413 (NGAP) on Support of paging for ng-eNB in R3-186230

- TP to TS 38.413 (NGAP) on Correction on UE Radio Capability in R3-185694

- TP to TS 38.300 (NR and NG-RAN Stage 2) on ANR in R3-186088

- TP to TS 36.300 (E-UTRA and E-UTRAN Stage 2) on Correction on ANR related information in R3-186089

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Correction on ANR related information in R3-185889

- On NR ANR,

- It seems beneficial to liaise RAN2 on the possibility to measure different SSBs with different PCIs within the same NCGI.

- Outgoing LS to RAN2 on measurement of different SSBs with different PCIs within the same NCGI in R3-186262

- CR to TS 36.423 (X2AP) on NG-RAN UE History Information introduction in R3-186097

- CR to TS 38.470 (F1 general aspects and principles) on F1 Load Management in R3-186099

- CR to TS 36.423 (X2AP) on Introduction of overload indication in R3-186100

- TP to TS 38.401 (NG-RAN architecture description) on F1 Cell Management in R3-186101

- CR to TS 38.473 (F1AP) on F1 Cell Management in R3-186233

- TP to TS 38.413 (NGAP) on Clarification of AMF overload in R3-186110

- CR to TS 38.470 (F1 general aspects and principles) on the introduction of RRC Delivery Report procedure in R3-186235

- CR to TS 38.473 (F1AP) on the introduction of RRC Delivery Report procedure in R3-186121

- TP to TS 38.413 (NGAP) on Criticality handling related to SMF IEs in request transfer received by NG-RAN node in R3-186238

- TP to TS 38.413 (NGAP) on Further Clean ups due to AMF Transparency in R3-186138

- On Multiple SCTP Associations for X2 and Xn, following working assumption was made.

-We introduce multiple TNLA functionality on Xn and align with F1, E1 NG as feasible (ambition level is to have a set of common functions across multiple interfaces; current NG specifications have a superset of such functions); X2 is FFS

-DU is not allowed to trigger the establishment of additional SCTP associations; DU sends DU ID in DU config update; this is the 1st procedure in the new TNLA

-We enable XnAP signaling support to set up multiple SCTP associations for Xn

- On TNL Address Discovery for Option 3,

- Specification needs to enable routing of TNL address requests at MME for TNL address discovery of Opt 3 in Rel-15

- We use a protocol fn of S1 equivalent to current functionality (e.g. S1 TNL config transfer procedure to start TNL address discovery)

- Routing function of TNL address requests resides in the MME; further details are FFS

- TP to TS 38.423 (XnAP) on Activity Notification Request in R3-186143

- TP to TS 38.413 (NGAP) on Correction of RAN Paging Priority in R3-185373

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Handling of Reset in inactive state in R3-186144

- TP to TS 38.413 (NGAP) on Correction of inactive transitions in R3-186145

- TP to TS 38.423 (XnAP) on Correction of integrity failure in inactive state in R3-186146

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Further refinement of the stage 2 RRC-Inactive Mobility section in R3-186147

- TP to TS 38.300 (NR and NG-RAN Stage 2) on correction for RRC Inactive Assistance Information in R3-186242

- TP to TS 38.300 (NR and NG-RAN Stage 2) on RNA update corrections in R3-186142

- TP to TS 38.423 (XnAP) on Asymmetric mapping for UL and DL QoS flow in R3-186244

- TP to TS 38.413 (NGAP) on Asymmetric mapping for UL and DL QoS flow in R3-186245

- CR to TS 38.473 (F1AP) on Asymmetric mapping for UL and DL QoS flow in R3-186247

- Outgoing reply LS to RAN2 on asymmetric mapping for UL and DL QoS flows in R3-186248

- TP to TS 38.413 (NGAP) on Correction of AMBR Enforcement in R3-185378

- TP to TS 38.423 (XnAP) on Correction of AMBR Enforcement in R3-185379

- CR to TS 38.473 (F1AP) on Correction of AMBR Enforcement in R3-186158

- Outgoing LS to SA2 on Notification Control during Handover in R3-186249

- TP to TS 38.413 (NGAP) on Correction for Notification Control in R3-186161

- TP to TS 38.423 (XnAP) on Correction for Notification Control in R3-185953

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Further Stage2 Corrections of NR QoS Parameters in R3-186162

- TP to TS 38.413 (NGAP) on Correction of NSSAI  in R3-186163

- TP to TS 38.423 (XnAP) on cause value-slice not supported in R3-186241

- CR to TS 38.473 (F1AP) on bearer type change indication in R3-186166

- CR to TS 38.473 (F1AP) on correction to PWS System Information in R3-186167

- CR to TS 38.473 (F1AP) on mapping of ServingCellMO and Serving Cell in R3-186189

- CR to TS 38.473 (F1AP) on UE context modification required procedure in R3-186190

- CR to TS 38.470 (F1 general aspects and principles) on Alignment with stage 3 in R3-185721

- CR to TS 38.470 (F1 general aspects and principles) on correction on Initial UL RRC message transfer in R3-185734

- CR to TS 36.423 (X2AP) on Support of CA based PDCP duplication in R3-186193

- CR to TS 36.423 (X2AP) on Correction on PDCP SN length for EN-DC in R3-186258

- CR to TS 36.423 (X2AP) on Correction of SgNB Initiated SN Modification procedure for Measurement Gap in R3-186196

- CR to TS 36.423 (X2AP) on ASN.1 corrections on NRNeighbour-Information IE and NRFreqInfo IE in R3-185273

- CR to TS 36.423 (X2AP) on ASN.1 corrections on Correction on SGNB ACTIVITY NOTIFICATION IEs in R3-186195

- CR to TS 38.425 (NRUP) on Clarification of the NR UP initialisation in R3-186199

- CR to TS 38.425 (NRUP) on Differentiate RLC AM and UM for user plane in R3-186200

- CR to TS 38.425 (NRUP) on Corrections on DL USER DATA frame in R3-186201

- CR to TS 38.425 (NRUP) on Miscellaneous corrections for User Plane in R3-186205

- Outgoing reply LS to SA2 on rejected PDU sessions in R3-186261

- TP to TS 38.413 (NGAP) on Correction of Paging  in R3-185383

- TP to TS 38.413 (NGAP) on Uplink/Downlink RAN Status Transfer  in R3-186236

- TP to TS 38.413 (NGAP) on Correction of INITIAL CONTEXT SETUP FAILURE  in R3-186218

- TP to TS 38.423 (XnAP) on Correction on SN STATUS TRANSFER in R3-186174

- TP to TS 38.423 (XnAP) on Removal of SSB SCS from Served Cell Information NR in R3-185626

- TP to TS 38.423 (XnAP) on XnAP extensibility for multi-connectivity in R3-185937

- On Resolving open issue on maximum number of bearer configurations (R3-186219),

- endorse the approach outlined in Section 2 for XnAP

- TP to TS 38.423 (XnAP) on Energy Saving Support in R3-185567

- CR to TS 38.455 (NRPPa) on Addition of TDD UL/DL configuration to OTDOA assistance data in R3-186223

- CR to TS 36.423 (X2AP) on Correction of PDCP SN Length Indication in R3-186197

- TP to TS 38.423 (XnAP) on Correction of PDCP SN Length Indication in R3-186198

- CR to TS 36.423 (X2AP) on Introduction of UL/DL Forwarding GTP TEID in R3-186228

- TP to TS 38.423 (XnAP) on Introduction of UL/DL Forwarding GTP TEID in R3-186229

- CR to TS 36.423 (X2AP) on Correction on E-UTRA – NR resource coordination in R3-185761

- Outgoing reply LS to RAN2 and CT1 on inclusion of selected PLMN into the complete message in R3-186231

- Outgoing reply LS to SA5 on L2 measurement in R3-186232

[Ongoing topics]

- On Radio Access Network connected to 5G-CN, the followings were agreed:

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Data forwarding handling for intra-system HO in R3-186124

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Correction on QoS flow remapping in R3-185858

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Correction on intra-system Data forwarding in R3-186125

- TP to TS 36.413 (S1AP) on Correction on Handover Type in R3-186131

- TP to TS 38.423 (XnAP) on Complete of SN Status Transfer in R3-186133

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on Data forwarding aspects for intra-system ACTIVE mobility in R3-186134

- TP to TS 38.423 (XnAP) on Data forwarding aspects for MR-DC in R3-186239

- On Dual Connectivity Options, the followings were agreed:

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on Modification on CA based PDCP duplication in SN terminated SN modification procedure in R3-185488

- TP to TS 38.423 (XnAP) on Support of SN Initiated PDCP Duplication in R3-186172

- TP to TS 38.423 (XnAP) on SN Status Transfer for MR-DC in R3-185794

- TP to TS 38.423 (XnAP) on Enabling signalling of the RLC Status in R3-186251

- TP to TS 38.423 (XnAP) on Addition of missing Cause value in R3-186252

- TP to TS 38.423 (XnAP) on Introduction of Xn-U TEID in S-Node Modification Required message in R3-185645

- TP to TS 38.423 (XnAP) on Miscellaneous corrections for Xn in R3-186177

- TP to TS 38.423 (XnAP) on UL usage in the UL split bearer in R3-185778

- TP to TS 38.423 (XnAP) on Clarification on Counter Check in R3-186178

- TP to TS 38.413 (NGAP) on Establishing a second NG-U tunnel for a PDU Session  in R3-186253

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Correction on PDU Session Split at UPF in R3-186181

- TP to TS 38.423 (XnAP) on For unique DRB ID assignment between MN and SN in R3-186237

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Introduction of E-UTRA - NR Cell Resource Coordination Procedure in R3-185417

- TP to TS 38.423 (XnAP) on Correction on E-UTRA – NR resource coordination in R3-185762

The following Stage 2 and Stage 3 rapporteur (plus alpha) updates were agreed/Endorsed:

-BL CR to TS 37.340 (NR Multi-Connectivity Stage 2) in R3-186084

-CR to TS 38.410 (NG general aspects and principles) in R3-186085

-CR to TS 38.415 (PDU Session User Plane Protocol) in R3-185545

-CR to TS 38.420 (Xn general aspects and principles) in R3-186086

-BL CR to TS 38.423 (XnAP) in R3-186071

The BL CRs to TS would be provided as following.

-BL CR to TS 37.340 (NR Multi-Connectivity Stage 2) in R3-186267

-BL CR to TS 38.300 (NR and NG-RAN Stage 2) in R3-185405

-BL CR to TS 38.401 (NG-RAN architecture description) in R3-185342

-BL CR to TS 38.413 (NGAP) in R3-185346

-BL CR to TS 38.423 (XnAP) in R3-186266

- RAN3#102 (November 2018)

New Radio Access was discussed:

For 4.5 days (including comebacks) at RAN3#101bis

[Essential corrections]

-the followings were agreed:

- TP to TS 38.413 (NGAP) on Encoding of RRC Establishment Cause in R3-187032

- Outgoing reply LS to RAN2 and SA2 on RRC cause in RRC reestablishment fallback in R3-187082

- CR to TS 36.423 (X2AP) on Allowing SgNB to request new DRB ID from MeNB in EN-DC for an already established SN terminated bearer in R3-187233

- Outgoing reply LS to RAN2 on drb-Identity assignment in EN-DC in R3-187259

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on Data volume reporting in 5GC in R3-187038

- CR to TS 38.410 (NG general aspects and principles) on Data volume reporting in 5GC in R3-187042

- CR to TS 38.420 (Xn general aspects and principles) on Data volume reporting in 5GC in R3-187043

- Outgoing reply LS to SA2, RAN2, CT4 and CT1 on Avoiding MME impacts from 3-byte TAC in R3-187261

- Outgoing reply LS to RAN2 on UE identity to calculate PF and PO in NR in R3-187226

- CR to TS 25.461 (Iuant L1) on Replace Band table with reference to RAN4 specifications in R3-186795

- CR to TS 25.466 (Iuant AP) on Antenna Interface Function support in R3-187098

- TP to TS 38.401 (NG-RAN architecture description) on  5G Antenna Interface Function support in R3-187097

- CR to TS 36.401 (E-UTRAN architecture description) on  EN-DC Antenna Interface Function support in R3-187096

- Outgoing LS to RAN4 on UTRAN, E-UTRAN and 5G Antenna Interface Function specifications in R3-187104

- CR to TS 36.423 (X2AP) on Addition of the RLC Mode information for bearer modification in R3-187262

- TP to TS 38.423 (XnAP) on Addition of the RLC Mode information for bearer modification in R3-187263

- Outgoing reply LS to RAN2 on RLC mode reconfiguration in R3-187058

- CR to TS 38.473 (F1AP) on Addition of the RLC Mode information for bearer modification in R3-187056

- TP to TS 38.413 (NGAP) on Correction of AMF Pointer in R3-186331

- Outgoing LS to RAN2 on adding SSB type in the MTC inter-node message in R3-187274

- TP to TS 38.423 (XnAP) on Correction to Neighbour Information NR in R3-186488

- CR to TS 36.423 (X2AP) on Assistance information for MeNB-SgNB UE-level resource coordination in R3-187228

- CR to TS 38.473 (F1AP) on Corrections on UE-associated LTE/NR resource coordination in R3-187264

- TP to TS 36.300 (E-UTRA and E-UTRAN Stage 2) on Correction of Physical Layer Resource to Cell Resource n in R3-186347

- CR to TS 36.423 (X2AP) on Corrections of MeNB/SgNB resource coordination in R3-187078 (,which is revision of R3-186097 agreed in RAN3#101bis)

- CR to TS 38.473 (F1AP) on Support of system information update for active UE in R3-187229

- CR to TS 38.425 (NRUP) on Retransmission status in UP in R3-187192

- TP to TS 38.413 (NGAP) on Source TEID Reuse for handover  in R3-187163

- TP to TS 38.423 (XnAP) on Support of keeping the DL UP termination point on the RAN-CN interface at handover in R3-186850

- TP to TS 38.423 (XnAP) on Enabling multiple SCTP associations in R3-186298

- CR to TS 38.422 (XnAP Transport) on Enabling multiple SCTP associations in R3-187100

- Outgoing LS to RAN2 and CT1 on inclusion of selected PLMN into the complete message in R3-187235

- On RAN Sharing,

- Work on nw sharing as Rel-15 correction starting from proposals today on the table

- TP to TS 38.423 (XnAP) on Update on Retrieve UE Context Request message in R3-187116

- TP to TS 38.413 (NGAP) on Update on Retrieve UE Context Request message in R3-187117

- TP to TS 38.423 (XnAP) on Correction of dedicated PDU Session Transport in R3-187057

- TP to TS 38.413 (NGAP) on Correction of dedicated PDU Session Transport in R3-187086

- TP to TS 38.423 (XnAP) on Corrections on security handling in R3-187110

- Outgoing LS to SA2 and RAN2 on Enforcement of maximum supported data rate for integrity protection in R3-187267

- On Access Control Information over F1,

- gNB-CU signals to the gNB-DU assistance information helping the gNB-DU to configure UAC parameters to be broadcast in the SI. The gNB-DU remains the node that takes the final decision about how UAC parameters are configured.

- On TNL Address Discovery for Option 3,

- We continue to work on ANR, exploring the possibility to merge opt1 and opt2 (if technically feasible)

- On RNAU without context relocation,

- Limit this behavior to periodic RNAU only

- TP to TS 38.423 (XnAP) on Correction to RNAU without context relocation in R3-187115

- TP to TS 38.423 (XnAP) on Correction to UE Context Release in R3-186485

- TP to TS 38.401 (NG-RAN architecture description) on RRC  state transition in R3-187119

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Correction of stage 2 periodic RNA procedure in R3-187118

- TP to TS 38.413 (NGAP) on Corrections on security handling in R3-187121

- TP to TS 38.423 (XnAP) on Corrections on security handling in R3-187243

- Outgoing LS to SA2 and SA3 on Security Result Exchange Between NG-RAN and SMF in DC in R3-187244

- TP to TS 38.413 (NGAP) on Further Correction of PDU Session Aggregate Maximum Bit Rate in R3-186341

- TP to TS 38.423 (XnAP) on Further Correction of PDU Session Aggregate Maximum Bit Rate in R3-187124

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Further Correction of  QoS paramaters in R3-186404

- TP to TS 38.413 (NGAP) on Correction of slice resource in R3-186406

- TP to TS 38.423 (XnAP) on Correction of slice resource in R3-186405

- TP to TS 38.413 (NGAP) on Correction of Allowed NSSAI in R3-187125

- CR to TS 38.473 (F1AP) on Correction of maxnoofBPLMNs in R3-187249

- CR to TS 38.473 (F1AP) on Correction on PDCP SN length in R3-187133

- CR to TS 38.473 (F1AP) on clarification to the presence of UE AMBR in R3-187134

- CR to TS 38.473 (F1AP) on Missing Transaction ID in non-UE-associated procedures in R3-186784

- CR to TS 38.473 (F1AP) on About bandcombinationindex and featureSetEntryIndex in R3-187149

- CR to TS 38.473 (F1AP) on DRB PDCP duplication in R3-187135

- CR to TS 38.473 (F1AP) on clarifications to system information update in R3-187136

- CR to TS 38.473 (F1AP) on Scell release for RLC failure in R3-187213

- CR to TS 36.422 (X2AP Transport) on Addition of EN-DC description in R3-187137

- CR to TS 36.423 (X2AP) on Criticality Correction for X2AP UE-ID in R3-187138

- CR to TS 36.423 (X2AP) on RLC reestablishment indication in R3-187247

- CR to TS 36.423 (X2AP) on Correction of PDCP SN Length Indication in R3-187140(,which is revision of R3-186197 agreed in RAN3#101bis)

- CR to TS 36.423 (X2AP) on alignment of terminology for eNB or MeNB in R3-186609

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on Clarification on bearer type change in stage-2 in R3-187221 (And, based on agreement, R3-186228 agreed in RAN3#101bis comes to be noted.)

- CR to TS 36.423 (X2AP) on Handling of RLC failure in R3-187248

- TP to TS 38.423 (XnAP) on Handling of RLC failure in R3-187220

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on Handling of RLC failure in R3-186550

- CR to TS 36.423 (X2AP) on Add missing description on non-operational X2 interface for EN-DC in R3-186660

- CR to TS 36.423 (X2AP) on Support of CA based PDCP duplication in R3-187079

- CR to TS 38.425 (NRUP) on DDDS polling clarification in R3-186453

- TP to TS 38.413 (NGAP) on Warning Area Coordinates  in R3-186446

- TP to TS 38.413 (NGAP) on Correction of IMS Voice Fallback  in R3-186408

- TP to TS 38.413 (NGAP) on Correction of Emergency fallback  in R3-187258

- TP to TS 38.413 (NGAP) on Correction of PDU Session indication  in R3-186409

- Outgoing LS to SA2 on the Unified Access Control over NG interface in R3-187271

- CR to TS 29.413 (NGAP (non-3GPP access)) on Add the UE TNLA Binding release and overload control procedures in R3-186352

- TP to TS 38.413 (NGAP) on Resolution of editor’s notes in R3-186444

- TP to TS 38.413 (NGAP) on Alignment of NG Setup with S1 Setup Handling in R3-186345

- TP to TS 38.413 (NGAP) on Including PDU Session ID in UE Context Release Request in R3-186951

- TP to TS 38.413 (NGAP) on NGAP Correction related to Intra system Handover in R3-187175

- TP to TS 38.413 (NGAP) on Correction of NAS PDU in R3-187168

- TP to TS 38.413 (NGAP) on Add missing abnormal conditions in R3-187275

- TP to TS 38.413 (NGAP) on Modify the two NG-U tunnels per PDU session at the same time in R3-187254

- On correction of NG,

- QoS Flow Indicator -> QoS Flow Identifier in tabular and ASN.1

- TP to TS 38.413 (NGAP) on AMF Load Re-balancing correction in R3-186895

- TP to TS 38.413 (NGAP) on Correcting the range of the AMF UE NGAP ID in R3-186897

- TP to TS 38.423 (XnAP) on Correcting the range of the AMF UE NGAP ID in R3-186898

- TP to TS 38.423 (XnAP) on Cleanup of Editor’s Notes in R3-186902

- TP to TS 38.423 (XnAP) on Rapporteur’s corrections in R3-187090

- TP to TS 38.423 (XnAP) on Rapporteur’s corrections on tabular and ASN.1 in R3-186900

- TP to TS 38.423 (XnAP) on correction to RAN Paging in R3-186373

- TP to TS 38.423 (XnAP) on Paging for ng-eNB in R3-186646

- TP to TS 38.423 (XnAP) on Corrections on Served cell information in R3-186654

- TP to TS 38.423 (XnAP) on the Cell Group ID in R3-186903

- TP to TS 38.423 (XnAP) on Mandatory S-NSSAI in R3-186447

- TP to TS 38.423 (XnAP) on Adding semantics description for I-RNTI in R3-187178

- TP to TS 38.423 (XnAP) on Corrections on NG-RAN node Configuration Update in R3-186393

- TP to TS 38.423 (XnAP) on Update on Measurement Gap Configuration for MR-DC in R3-187180

- TP to TS 38.423 (XnAP) on Add missing abnormal conditions over Xn in R3-187181

- TP to TS 38.423 (XnAP) on Resolving open issues in Cause Value descriptions in R3-186904

[Ongoing topics]

- On Radio Access Network connected to 5G-CN, the followings were agreed:

-Working Agreement was made to adopt option 2 on inter-system HO and endorse following TP

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Add the UE TNLA Binding release and overload control procedures in R3-187266

- On Dual Connectivity Options, the followings were agreed:

- TP to TS 38.423 (XnAP) on Continuation of work on MR-DC related data forwarding aspects - resource release scenarios in R3-186814

- TP to TS 38.423 (XnAP) on Corrections of UP Address Info Related to SN Modification in R3-186335

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on Data forwarding for MN initiated SN release in R3-186958

- TP to TS 38.413 (NGAP) on NGAP Signaling Extensibility for Multi-Connectivity in R3-187255

- CR to TS 38.473 (F1AP) on r MR-DC coordination in R3-187265

- TP to TS 38.423 (XnAP) on Configure and de-configure PDCP duplication in R3-187143

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on Handling of the SN initiated DRB and flow release in R3-187147

- TP to TS 38.423 (XnAP) on Handling of the SN initiated DRB and flow release in R3-186658

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on DRB ID assignment between MN and SN in R3-186303

- TP to TS 38.423 (XnAP) on Integrity-check failure of uplink PDUs received from the MN in R3-186304

- TP to TS 38.423 (XnAP) on Correction of SN Initiated PDU Session Modification Required (Confirm) Info in R3-187151

- TP to TS 38.423 (XnAP) on unique DRB ID assignment between MN and SN in R3-187152

- TP to TS 38.423 (XnAP) on MN’s Release Request for SN-terminated bearer using MCG resources in R3-186930

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on SN-initiated DRB and QoS flow offloading for MR-DC  in R3-187155

- On In-order delivery,

- DL: in-order delivery currently supported; we only need to consider UL

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on Clarification on UE AMBR and PDU session AMBR in R3-186636

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on Correction of 5GC initiated PDU session split in R3-187153

- TP to TS 38.413 (NGAP) on Correction of 5GC initiated PDU session split in R3-187154

- TP to TS 38.423 (XnAP) on Support of PDU session split during Xn handover procedure in R3-187144

- TP to TS 38.413 (NGAP) on Support of PDU session split during handover in R3-187260

- On PDU session split,

- We select opt1.

- TP to TS 38.413 (NGAP) on RAN triggered PDU Session split in R3-187268

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on RAN triggered PDU Session split in R3-187238

- Outgoing LS to CT4 on RAN triggered PDU session split in R3-187269

- On TNL address allocation, following WA was made

- We proceed with sol1 (“1.5” approach); further clarify whether to reuse existing cl2 procedure or to introduce a new one.

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on XnU bearer establishment at setup of SN-terminated bearers in R3-187169

- TP to TS 38.423 (XnAP) on XnU bearer establishment at setup of SN-terminated bearers in R3-187170

- CR to TS 38.420 (Xn general aspects and principles) on Rename the Data Forwarding Address Indication procedure in R3-187172

The following Stage 2 and Stage 3 rapporteur (plus alpha) updates were agreed/Endorsed:

-BL CR to TS 38.401 (NG-RAN architecture description) in R3-186292 and  TP in R3-186589

-BL CR to TS 38.413 (NGAP) in R3-186293 and TP in R3-186443

-BL CR to TS 38.423 (XnAP) in R3-186294 and TP in R3-187065

-CR to TS 38.470 (F1 general aspects and principles) in R3-186435

-CR to TS 38.473 (F1AP) in R3-187210, R3-187231 and R3-187232

The BL CRs to TS would be provided as following.

-BL CR to TS 37.340 (NR Multi-Connectivity Stage 2) in R3-186296

-BL CR to TS 38.300 (NR and NG-RAN Stage 2) in R3-186297

-BL CR to TS 38.401 (NG-RAN architecture description) in R3-187278

-BL CR to TS 38.413 (NGAP) in R3-187279

-BL CR to TS 38.423 (XnAP) in R3-187280

2.3.2	Remaining Open issues

None

2.4	RAN4

2.4.1	Agreements

Note: RAN4 agreements which have cross-WG impact were informed to other WGs by the dedicated LS.

RAN4 #88bis (Oct.), Core part

For spectrum perspective (Rel.15)

- For band n28, the following were approved and endorsed

  - R4-1813763	n28 A-MPR revision

  - The proposed A-MPR values are agreed in R4-1813764 according to Chairman report.

- For band n38, the following draft CR are endorsed

  - R4-1813459	Draft CR for TS 38.101-1: Support 4Rx for n38

- For band n12, the following draft CR are endorsed

  - R4-1813811	Draft CR to 38.101-1: Correction to n12 reference sensitivity power levels

- For band n41, the following draft CR are endorsed

  - R4-1813812	Band n41 spurious emission limits

For system parameters maintenance

- For SCS restriction with BWP operation, the following was approved

  - R4-1814147 WF on UE behaviour and network configuration without SCS restriction for data and SSB

- For RB alignment with different numerologies, the following contribution and CRs were approved/endorsed

  - R4-1814320	RB configuration for mixed numerologies

  - R4-1814179 Draft CR to TS 38.104 on channel arrangement descriptions

  - R4-1814180 Draft CR to TS 38.101-2 on channel arrangement descriptions

- For channel raster and SS raster maintenance, the following CRs were endorsed

  - R4-1812217	Draft CR to 38.101-1: Corrections on the descriptions of UE channel bandwidth for CA

  - R4-1814181	Draft CR to 38.101-2: Corrections on the descriptions of UE channel bandwidth for CA

  - R4-1812252	Draft CR to 38.104: Corrections on the descriptions of BS channel bandwidth for CA

  - R4-1812495	Draft CR to 38.101-2: Corrections on channel raster & SS raster

  - R4-1812508	Draft CR to 38.101-1: Corrections on channel raster & SS raster for operating bands

  - R4-1814182	CR to TR 38.817-01 on Correction of calculations of GSCN per operating band

For UE RF

- For NS table cleaning, the following draft CR was endorsed

  - R4-1813798	Draft CR to 38.101-1: Corrections on UE additional maximum output power reduction

- For P-max handling, the following draft LS was approved.

  - R4-1814148	Draft reply LS on power class and P-Max for FR1+FR2 EN-DC and NR CA

- For editor correction, the following draft CRs were endorsed.

  - R4-1812200	Draft CR to TS 38.101-1 Add clarification note to PC3 MPR table

  - R4-1812550	Draft CR to TS 38.101-1: pi/2 BPSK on n41

  - R4-1813813	Draft CR for TS 38.101-1: P-Max for 5G NR HPUE

  - R4-1812578	Draft CR on PCMax for 38.101-1

  - R4-1812611	Draft CR to 38.101-1: Some corrections for inter-band CA combinations

  - R4-1812453	Draft CR to TS 38.101-2 Adjust placement of 0dB MPR reference waveform

  - R4-1813527	Correction to FR2 spurious emission requirement

  - R4-1812410	Correction on REFSENS exception for EN-DC 41A-n77A/n78A

- For EN-DC or NR CA combination maintenance, the following were endorsed, agreed, and approved

  - R4-1813816	Renaming of DC_(n)71B into DC_(n)71AA

  - R4-1812079	draft CR to introduce asymmetric UL DL channel BW combinations for n71

  - R4-1813469	draftCR on applicability of TDD configuratiin for CA in TS 38.101-1

  - R4-1813470	draftCR on applicability of TDD configuratiin for CA in TS 38.101-2

  - R4-1813471	draftCR on applicability of TDD configuratiin for CA in TS 38.101-3

  - R4-1813817	Correction to EN-DC operating bands and configurations

  - R4-1813818	Draft CR on correction REFSENs exceptions due to dual uplink operation for inter-band EN-DC to TS 38.101-3

  - R4-1813819	Correction on IMD source of DC_5A-7A_n78A in MSD table to TR 37.863-02-01

  - R4-1812670	Correction on REFSENS exceptions of DC_5A-7A_n78A to TS 38.101-3

  - R4-1813820	Draft CR to 37.863-01-01:Corrections on TR for IMD calculations and add TP for MSD for DC_5A_n78A

  - R4-1813465	MSD for DC_41-n79

  - R4-1812289	MSD for EN-DC including Band 66 and n78

  - R4-1812290	Draft CR on MSD for EN-DC including Band 66 and n78

  - R4-1812054	Correction for Inter-band CA operating bands table in TS 38.101-1

  - R4-1813815	Draft CR to 38.101-2: Corrections on configurations for intra-band non-contiguous CA

  - R4-1812298	Draft CR to TS 38.101-3: to add missing requirements for inter-band CA between FR1 and FR2.

  - R4-1812358	NR uplink DFT-S-OFDM waveforms for EN-DC reference sensitivity

  - R4-1812361	Draft CR to 38.101-3: NR uplink DFT-S-OFDM waveforms for EN-DC reference sensitivity

  - R4-1812359	Uplink configuration for inter-band EN-DC reference sensitivity exceptions

  - R4-1812360	Draft CR to 38.101-3: Corrrection to UL configuration for EN-DC reference sensitivity exceptions

  - R4-1812362	Draft CR to 38.101-3: Editorial and RB allocation corrections to table 7.3B.2.3.4-2

  - R4-1812363	Draft CR to 38.101-3: Single UL allowed operation corrections in clause 7.3B.2.3.5

  - R4-1814167	Draft CR on Single UL for some EN-DC combinations

  - R4-1813822	Draft CR for 38.101-3: Single UL allowed criteria in Annex I

- For configured transmitted power, the following were endorsed and approved

  - R4-1813521	Addition of TC,c for single carrier Pcmax for FR1

  - R4-1813823	PCmax for FR2 ULCA

  - R4-1814168	 WF on Pcmax for inter-band EN-DC

  - R4-1813796	Draft CR for 38.101-3: Intra-band Pcmax for Type 2 Ues

- For ON/OFF mask for FR1 and/or FR2, the following were captured, approved, and endorsed.

  - The following conclusion was captured for R4-1812774 in Chairman note

    - Conclusion: Postpone to the discussion about UE capability/opportunistic symbol recovery and the restriction of the number of power changes in Rel15 spec.

  - R4-1814160	WF for Transient time clarifications

  - R4-1812293	Draft CR on switching time mask for EN-DC

- For SAR related topics, the following were captured and approved

  - The following agreement was captured for R4-1812715 in Chairman note

    - Agreement: RAN4 takes the option 1 for Rel15.

  - R4-1814176	Way Forward on RF exposure compliance in FR2

- For CA Bandwidth class definition, the following draft CR was endorsed

  - R4-1812057	Introduction of Intra-band contiguous EN-DC bandwidth classes

- For [FR1] Common to Tx and Rx, the following was approved

  - The following proposal was approved for R4-1812131 in Chairman note

    - Proposal 1:	The study of the MSD for the 4th harmonic for the EN-DC combination B20 and n78.

- For [FR1] Transmitter characteristics, the following were endorsed and approved

  - R4-1812050	CR Simplification of NR NS_08

  - R4-1814157	Draft CR for UE-to-UE coexistence requirements for intra-band EN-DC in TS38.101-3

  - R4-1812047	NR FR1 relative power tolerance

  - R4-1812128	draftCR on 256QAM UL power requirement

  - R4-1812404	Non-contiguous intra-band EN-DC emission requirements

  - R4-1813843	Draft CR to 38.101-1: Update of Annex F

  - R4-1814158	CR on Spurious emissions for UE co-existence

  - The following conclusion was approved for R4-1813073 in Chairman note

    - Conclusion: RAN4 does not change the current OBW and SEM

  - The following proposal was approved for R4-1813271 in Chairman note

    - Proposal 1: No requirements for UE co-existence are defined outside of the frequency range of the general spurious emission limits.

  - R4-1813845	Correction for PI/2 PBSK requriements

  - R4-1812397	Clarification for almost contiguous CP-OFDM

- For [FR1] Receiver characteristics, the following draft CRs were endorsed

  - R4-1812121	Draft CR on Note1 Corrections in 38.101 RX tests

  - R4-1812319	Draft CR for TS 38.101-1: REFSENS UL configuration corrections

  - R4-1814159	Draft CR for CA ACS/IBB for Bandwidth class C

  - R4-1812320	Draft CR for TS 38.101-1: Out-of-band blocking exceptions for CA

  - R4-1812322	Draft CR for TS 38.101-1: Blocking characteristics for SUL

- For [FR2] Common to Tx and Rx, the following WFs were approved

  - R4-1814173	WF on FR2 temperature conditions for UE RF requirement verifications

  - R4-1813861	WF on the maximum CCs of contiguous FR2 UL CA in Rel-15

- For [FR2] Transmitter characteristics, endorsed, agreed, and approved

  - R4-1812341	Draft CR on FR2 UL RMC

  - R4-1814163	draft CR of operating band for Power Class 2 in FR2

  - R4-1814150	CR for the definition of mmWave power class

  - The following agreement was approved for R4-1813827 in Chairman note

    - Same relaxations for peak EIRP & peak EIS and same relaxations for 50%-tile CDF EIRP and 50%-tile CCDF EIS are defined

  - R4-1813832	Beam Correspondence Ad Hoc minutes

  - The following WF was working agreement

    - R4-1814174	WF for FR2 Beam Correspondence Requirement

  - R4-1813834	Draft CR to 38.101-2: Update of Annex F

  - R4-1812428	draft CR of transmit signal quality for Power Class 2 in FR2

  - R4-1812426	draft CR of MPR for Power Class 2 in FR2

  - R4-1814164	draftCR on MPR for TS 38.101-2

  - R4-1814165	Draft CR to 38.101-2: FR2 Power Control for CA

  - R4-1812122	Draft CR for FR2 ACLR Measurement BW

  - R4-1813472	draftCR on CA spectrum Emission for TS 38.101-2

  - R4-1814149	Changes to FR2 UL MIMO

  - R4-1813473	draftCR on coherent UL MIMO for TS 38.101-2

- For [FR2] Receiver characteristics, endorsed

  - R4-1814170	Draft CR to 38.101-2: FR2 UL Config for EIS Testing

  - R4-1813585	Draft CR to Specify UL Power for FR2 REFSENS Test Cases

  - R4-1812134	CR on Out of Band Blocking for FR2

For BS RF

- The following draft CR were endorsed for TS 38.104

  - R4-1813538	Draft CR into TS 38.104: Editorial corrections

  - R4-1813592	Draft: Update parameters about n75 & n76 in TS 38.104

  - R4-1814183	Draft CR for TS38.104 Correction on radiated transmitter characteristics

  - R4-1814096	Draft CR for TS 38.104: Removal additional limits for Band n41

  - R4-1813118	Draft CR for TS 38.104: Additional spurious emission limits for FR1

  - R4-1814188	DraftCR to TS 38.104: Spurious emission range clarifications

  - R4-1814184	DraftCR to TS 38.104: correction of the PHS

  - R4-1814118	Draft CR to TS 38.104:Correction on the FRCs in Annex A1 and A2

  - R4-1814099	Draft CR to TS38.104: Corrections on the OTA IBB and receiver intermodulation (Section 10.5.2 and 10.8 )

  - R4-1813890	Draft CR to TS 38.104: Correction to interfering signal for RX intermodulation requirement

  - R4-1812265	Draft CR for TS38.104 Correction on OTA in-channel selectivity

- The following CRs were agreed for TR38.817-02

  - R4-1813867	CR for TR 38.817-02: Improvements of applicability table in sub-clause 5.6

  - R4-1813868	CR to TR 38.817-02: Improvement of sub-clasue 9.1 to include both FR1 and FR2

  - R4-1813869	CR to TR 38.817-02: Improvement of sub-clasue 10.1 to include both FR1 and FR2

  - R4-1813872	Correction CR on OTA FR2 OBUE in TR38.817-02

  - R4-1814098	CR to TR 38.817-02: Clarifications on background of Adjacent Channel Selectivity requirements (7.4.1, 10.5.2)

  - R4-1812379	CR to TR 38.817-02: Corrections on background of In-Channel Selectivity requirements (2, 7.8, 10.9.3)

- The following CRs were agreed for TS 25.104

  - R4-1812297	CR on protecting NR band n86 in 25.104

  - R4-1814105	Addition of NR to out of band co-existence & co-location requirements

- The following CR was agreed for TS 25.141

  - R4-1814247	Addition of NR to out of band co-existence & co-location requirements

- The following CRs were agreed for TS 36.104

  - R4-1814110 	CR on protecting NR band n86 in 36.104

  - R4-1814109	Addition of NR bands to E-UTRA co-location blocking requirements

- The following CRs were agreed for TS 36.141

  - R4-1814111	Addition of NR co-location and co-existence test requirements

- The following CRs were agreed for TS 37.104

  - R4-1813403	Corrections to NR operation in MSR specification 37.104

  - R4-1814116	Update the title to add NR of TS 37.104

- The following CRs were agreed for TS 37.105

  - R4-1814279	Corrections to AAS receiver requirements for NR

  - R4-1814248	Addition of NR to of OTA out of band blocking requirements

  - R4-1814249	Addition of NR to co-existence and co-location related emissions for single RAT BS

  - R4-1814133	Correction of NR related OBUE emissions tables

- The following CRs were agreed for TS 37.113

  - R4-1814126	Update the title to add NR of TS 37.113

- Common to FR1 and FR2 related:

  - R4-1814112 WF for test configuration for MSR with NR

  - Agreement on fractional bandwidth in Chairman report when R4-1813871 was treated

    - Fractional BW for EIRP conformance testing will be further discussed in the next meeting.

- Transmitter characteristics related

  - R4-1814095	Additional unwanted emission limits for NR

For BS EMC

- The following draft CRs were endorsed for TS 38.113

  - R4-1812439	draftCR to TS 38.113 editorial clean up

  - R4-1813559	Spatial exclusion proposal

  - R4-1814135	Draft CR to TS 38.113 Arrangements for establishing a communication link (subclause 4.2)

  - R4-1812436	Draft CR to TS 38.113: Performance criteria (subclause 6.1)

- Common to FR1 and FR2 related:

  - R4-1814136 WF on Rx exclusion band

For UE RRM core maintenance

- Following ad hoc minutes were agreed:

  - R4-1813729	Ad hoc minutes for NR measurement gap

  - R4-1813730	Ad hoc minutes for NR intra/inter-frequency measurement and gap sharing

  - R4-1813733	Ad hoc minutes for RRM signaling characteristics

  - R4-1813731	Ad hoc minutes for NR beam management

- Following CRs for TS38.133 were endorsed:

  - R4-1812136	CR on UE measurement capability with MOs configured by MN and SN on TS38.133 (section 9.1.3.2)

  - R4-1814071	Measurement gap starting point (section 9.1.2)

  - R4-1813690	Draft CR for 38.133 on applicability for Gap Pattern Configurations

  - R4-1813691	Draft CR for 38.133 on inter-RAT measurement to support gap pattern 4~11

  - R4-1814018	CR on TS38.133 for SSB-based intra-frequency measurements (Section 9.2.5 and Section 9.2.6)

  - R4-1814019	CR on TS38.133 carrier-specific scaling factor for multiple measurement objects (section 9.1.5)

  - R4-1813723	CR on intra frequency measurement reporting requirements (section 9.2.4)

  - R4-1812140	CR on deriveSSB-IndexFromCell for intra-frequency measurement in FR1 TDD (section 9.2.5, section 9.2.6)

  - R4-1814032	CR on TS38.133 for sampling number for inter-frequency measurements (section 9.3.4)

  - R4-1814020	CR on TS38.133 for SSB-based inter-frequency measurements (section 9.3.4 and 9.3.5)

  - R4-1814197	CR on inter frequency measurement reporting requirements (section 9.3.6)

  - R4-1814198	Gap sharing for inter-RAT E-UTRA measurements

  - R4-1814199	Gap sharing for inter-RAT E-UTRA RSTD positioning measurements

  - R4-1812880	Corrections in inter-RAT measurement requirements

  - R4-1814201	CR on TS38.133 for corrections of NR-E-UTRAN measurements (section 9.4.2 and 9.4.3)

  - R4-1814202	SFN acquisition requirements for E-UTRA RSTD measurements

  - R4-1812984	CR for cell reselection in 38.133 (section 4.2.2.3, 4.2.2.4 and 4.2.2.5)

  - R4-1814203	Correction on rangetobestcell ranking requirements (section 4.2.2.3;4.2.2.4)

  - R4-1812531	CR on TS38.133 for Handover (section 6.1)

  - R4-1812941	CR on the release with redirection requirements for 38.133 (section 6.2.3.1, 6.2.3.2.1, 6.2.3.2.2)

  - R4-1814050	CR on the re-establishment requirements for 38.133 (section 6.2.1)

  - R4-1814204	CR on TS38.133 for MRTD and MTTD requirements (section 7.5 and 7.6)

  - R4-1814205	Draft CR to 38.133 on N_TA-offset requirements (section 7.1.2)

  - R4-1813046	CR on TS38.133 for timing advance requirements (section 7.3)

  - R4-1814206	CR on interruption requirements for ENDC and SA (section 8.2.1.2;8.2.2.2)

  - R4-1813035	CR on interruption impact when UE support per-FR gap in SA (section 8.2.2)

  - R4-1812533	CR on TS38.133 for Interruption (section 8.2)

  - R4-1814069	CR on updating requirement for BWP switching delay in TS38.133 (Section 8.6)

  - R4-1812944	CR on TS38.133 for interruption due to BWP switching (section 8.2.1.2.7, 8.2.2.2.5)

  - R4-1814207	CR for remaining issues in BFD (section 8.5)

  - R4-1814208	CR for scheduling availability for beam failure detection (Section 8.5.7.2 and 8.5.7.3)

  - R4-1814209	CR on TS38.133 for candidate beam detection requirements (section 8.5.5 and 8.5.6)

  - R4-1814036	CR on TS38.133 for UE scheduling availability requirements for candidate beam detection (section 8.5.8)

- Following CRs for TS36.133 were agreed:

  - R4-1812137	CR on UE measurement capability with MOs configured by MN and SN on TS36.133

  - R4-1814047	CR for 36.133 on E-UTRAN measurement to support gap pattern 4~11

  - R4-1813933	Corrections on SFTD (section 7.35.2, 8.1.2.4.26.1, and 8.17.2.2)

  - R4-1814200	CR to 36.133 on SFTD measurement requirements (section 8.17.2)

  - R4-1813036	CR on interruption during DRX operation in TS 36.133

  - R4-1812104	Interruption requirements correction for EN-DC in 36.133

  - R4-1814068	CR on PSCell addition delay in TS 36.133

- Following WFs were agreed:

  - R4-1813713	Scaling factor for measurement objects with multiple frequencies

    - Regarding naming of in 9.1.5, following agreements were captured in chairman’s note.

      - Option for naming related to CSSF

        - 9.1.5.1 : CSSFoutside_gap_i

        - 9.1.5.2 : CSSFwithin_gap_i

      - The naming could be revisited in the next meeting.

  - R4-1814214	Way forward Dual STMC

  - R4-1813725	Way forward on intra-and inter-freqeuncy measurement requirement in DRX modes

  - R4-1813736	Way forward on NR beam management

    - The Slide#8 is just for information.

- Following LSs were agreed:

  - R4-1813693	LS to RAN2 on measurement gap applicability

- Following agreements were captured in chairman’s note:

  - Regarding gap starting point definition,

    - Subframe boundary is used for MG gap definition in SA mode or for NR serving cells in FR2 EN-DC mode

    - Use the DL timing to decide the MG starting point.

  - Regarding gap pattern,

    - The gap pattern #4, #6~#8 and #10 with MGRP of 20ms and 40ms can also be used when MO includes the LTE + NR measurement.

      - The E-UTRAN measurement requirements corresponding to additional gap patterns with MGRP = 20ms and MGRP = 40ms, the current requirements corresponding to gap patterns with MGRP = 40ms can be reused. The E-UTRAN measurement requirements corresponding to additional gap patterns with MGRP = 80ms, the current requirements corresponding to gap patterns with MGRP = 80ms can be reused.

      - For gap pattern with shorter MGL, the capability signaling designed for gap pattern #2 and #3 can be reused.

  - Regarding inter-frequency measurement requirement in FR2,

    - Number of samples = 40 for each of PSS/SSS and measurement period for UE PC2/PC3

  - Regarding gap sharing,

    - Multiple searcher measurement is not considered in gap sharing.

    - Same gap sharing mechanism between EN-DC and SA should apply

  - Regarding RSTD measurement,

    - inter-RAT RSTD measurement requirement shall be updated and check RAN2 agreement.

  - Regarding RRC re-establishment

    - Threshold X value of NR SCH Es/Iot should be derived based on the highest SNR value for Qout simulation and should be less than -6dB.

  - Regarding Rx to Tx and Tx to Rx transition time,

    - UE is allowed to transition time according to RAN1 specification between all the serving cells for intra-band NR-NR CA.

  - Regarding interruption length for NR and LTE aggressor cell,

    - Interruption length be different for NR aggressor cell and LTE aggressor cell

  - Regarding SCell activation delay,

    - SCell activation delay Tactivation_time in FR2, if the SCell being activated belongs to FR2, and there is at least one active serving cell on that FR2 band

      - Tactivation_time = [3ms+TSMTC_SCell +2ms]

        - Intra-band cells in FR2, UE only assumes that one Rx beam can be used for the reception of the beams of SSB on the serving cells.

        - Otherwise the UE behavior will be undefined.

    - TSMTC_SCell and TSMTC_MAX are bounded to a minimum value of 10ms.

  - Regarding BWP switching interruption,

    - Allow interruption due to BWP switching involving changing parameters related to number of MIMO layers

      - FFS how to capture it.

      - FFS how to capture the other parameters which cause the interrupton when they are changed.

    - The start of the interruption is only allowed within the BWP switching delay

  - Regarding BLER threshold for BFD,

    - The value of BLERout used for BFD evaluation is 10%.

  - Regarding L1-RSRP measurement requirement,

    - The measursement requirement for L1-RSRP reporting will be specified.

    - L1-RSRP measurement/evaluation period

      - follow the same agreement as for CBD for scaling factor value for SSB and CSI-RS based beam reporting.

      - The scaling factor P of L1 measurement/evaluation period due to colliding with MG

        - P factor specified for CBD evaluation period is reused

For other issues:

- It was agreed that uplink non-continuous CA requirement is out of scope of Rel-15 RAN4 specification

- Concept of R4-1812740 (Handling of EN-DC/CA configurations including FR2) was agreed. FFS on how to treat configuration using new frequency bands

RAN4 #88bis (Oct.), Performance part

For UE RRM performance

- Following ad hoc minutes were agreed:

  - R4-1813732	Ad hoc minutes for RRM test cases

    - Separate test cases for RRC-based BWP switch and DCI/Timer-based BWP switch

      - Test cases for RRC based BWP switch target UE capability 6-1.

        - 1 single UE-specific BWP configuration

        - SSB locates within the bandwidth of BWP

        - Same SCS for all BWPs

      - Test cases for DCI/Timer-based BWP switch target UE capability 6-2

        - Up to 2 UE-specific BWP configurations

        - SSB locates within the bandwidth of BWP

        - Same SCS for all BWPs

      - How to capture delay and interruption test case for RRC-based BWP switch will be addressed in RAN4#89.

    - BW of a UE-specific RRC configured BWP includes BW of the initial DL BWP

    - Merge BWP switch delay and interruption test case (under CA)

      - Not to introduce Single CC with only BWP switch delay verification

      - Specify the separate test metric for different purposes.

      - Capture the test cases in 38.133.

    - R4-1812883	Adding references to CA-related side conditions

- Following CRs for TS38.133 were endorsed:

  - R4-1814215	Corrections and updates to SS-SINR accuracy requirement

  - R4-1813936	CR on TS38.133 for corrections of NR measurement accuracy requirements (section 10.1)

  - R4-1813937	CR on TS38.133 for corrections of E-UTRAN measurement accuracy requirements (section 10.2)

  - R4-1812440	PHR Mapping Corrections

  - R4-1813978	Corrections in bands grouping

  - R4-1814037	CR on TS38.133 for defining Minimum SSB_RP of Conditions for RRM requirements applicability for operating bands (section B)

  - R4-1814039	Draft CR: PDCCH RMC for NR RRM test

  - R4-1814217	Draft CR: PRACH configuration for NR RRM test

  - R4-1814218	Draft CR: BWP configuration for NR RRM test

  - R4-1814216	Draft CR: CSI-RS configuration for NR RRM test

  - R4-1814219	Applicability Rules for RRM EN-DC/CA test cases with Different EN-DC/CA Configurations

  - R4-1814027	Side conditions in the requirements with CA, DC, and SUL

  - R4-1814234	Correction of RMC for NR RRM test

  - R4-1814220	Correction to SMTC Configurations used in RRM Test Cases

  - R4-1812105	4Rx antenna connection for FR1

  - R4-1814221	EN-DC intra with PSCell in FR1 no gap TDD test (section A.4.6.1.1)

  - R4-1813949	EN-DC intra with PSCell in FR1 no gap TDD tests with DRX (section A.4.6.1.1)

  - R4-1813950	EN-DC intra with PSCell in FR1 with gap TDD test (section A.4.6.1.1)

  - R4-1814222	EN-DC intra with PSCell in FR1 with gap TDD tests with DRX (section A.4.6.1.1)

  - R4-1813952	EN-DC intra with PSCell in FR1 no gap FDD test with SSB index reading (section A.4.6.1.1)

  - R4-1814223	EN-DC intra with PSCell in FR1 with gap FDD test with SSB index reading (section A.4.6.1.1)

  - R4-1813954	EN-DC intra with PSCell in FR2 no gap test (section A.5.6.1.1)

  - R4-1814224	EN-DC intra with PSCell in FR2 no gap test with DRX (section A.5.6.1.1)

  - R4-1813956	EN-DC intra with PSCell in FR2 with gap test (section A.5.6.1.1)

  - R4-1813957	EN-DC intra with PSCell in FR2 with gap test with DRX (section A.5.6.1.1)

  - R4-1813958	SA intra with PSCell in FR1 no gap TDD tes (section A.6.6.1.1)

  - R4-1813959	SA intra with PSCell in FR1 no gap TDD tests with DRX (section A.6.6.1.1)

  - R4-1813960	SA intra with PSCell in FR1 with gap TDD test (section A.6.6.1.1)

  - R4-1813961	SA intra with PSCell in FR1 with gap TDD tests with DRX (section A.6.6.1.1)

  - R4-1813962	SA intra with PSCell in FR1 no gap FDD test with SSB index reading (section A.6.6.1.1)

  - R4-1813963	SA intra with PSCell in FR1 with gap FDD test with SSB index reading (section A.6.6.1.1)

  - R4-1813964	SA intra with PSCell in FR2 no gap test (section A.7.6.1.1)

  - R4-1813965	SA intra with PSCell in FR2 no gap test with DRX (section A.7.6.1.1)

  - R4-1813966	SA intra with PSCell in FR2 with gap test (section A.7.6.1.1)

  - R4-1813967	SA intra with PSCell in FR2 with gap test with DRX (section A.7.6.1.1)

  - R4-1813969	CR on test cases for inter-frequency measurement in EN-DC with PScell in FR1 (section A.4.6.2)

  - R4-1813970	CR on test cases for inter-frequency measurement in EN-DC with PScell in FR2 (section A.5.6.2)

  - R4-1813971	CR on test cases for inter-frequency measurement in SA with PCell in FR1 (section A.6.6.2)

  - R4-1813972	CR on test cases for inter-frequency measurement in SA with PCell in FR2 (section A.7.6.2)

  - R4-1813973	Phase I, Scenario # 17B-FR1: Inter-RAT E-UTRAN even triggered reporting in FR1 SA

  - R4-1813974	FR1 SS-RSRP measurement accuracy test for SA NR

    - the note “Note: The UE is only required to be tested in one of the supported test configurations” may need be revised.

  - R4-1813975	FR2 SS-RSRP measurement accuracy test for SA NR

  - R4-1813976	FR1 SS-RSRP measurement accuracy test for EN-DC

    - the note “Note: The UE is only required to be tested in one of the supported test configurations” may need be revised.

  - R4-1813977	FR2 SS-RSRP measurement accuracy test for EN-DC

    - the note “Note: The UE is only required to be tested in one of the supported test configurations” may need be revised.

  - R4-1813938	TC for EN-DC inter-frequency RSRP measurement accuracy for FR1 (section A.4.7.1.2)

    - the note “Note: The UE is only required to be tested in one of the supported test configurations” may need be revised.

  - R4-1813979	TC for EN-DC inter-frequency RSRP measurement accuracy for FR2 (section A.5.7.1.2)

  - R4-1813980	TC for SA inter-frequency RSRP measurement accuracy for FR1 (section A.6.7.1.2)

  - R4-1813981	TC for SA inter-frequency RSRP measurement accuracy for FR2 (section A.7.7.1.2)

  - R4-1813982	draftCR on NR UE Transmit Timing Accuracy Tests

  - R4-1813983	draftCR on NR UE Transmit Timing Accuracy Tests in FR1 (A.5.4.1.1)

  - R4-1813985	CR for timing advance test case in EN-DC (section A.7.2.1)

    - Put TDD DL/UL configuration as the test parameters in the table for each test case.

    - Align the terminology for TDD DL/UL configuration for LTE part with NR.

    - The actual TDD uplink-downlink switching should be aligned between LTE and NR in FR1.

  - R4-1813985	CR for timing advance test case in EN-DC (section A.7.2.1)

  - R4-1813986	CR for timing advance test case in SA (section A.7.2.2)

  - R4-1814225	Test cases for SSB based RLM for EN-DC in FR1

  - R4-1814226	Test cases for SSB based RLM for EN-DC with FR2

  - R4-1814227	Test cases for SSB based RLM for SA in FR1

  - R4-1814228	Test cases for SSB based RLM for SA in FR2

  - R4-1813995	CR for test cases for SCell (de)activation delay in EN-DC

  - R4-1813996	Test cases for interruptions at transitions in EN-DC

  - R4-1813997	Test cases for EN-DC interruptions due to deactivated SCell operations

  - R4-1813998	RRM TC 20B: EN-DC interruptions due to active BWP switching (DCI- and timer-based switch)

    - delete “Connection Type” in parameter tables.

  - R4-1814242	Test case for Interruptions at UL carrier RRC reconfiguration for NR SCell with PSCell in FR1 (section A.4.5.2.1)

    - configure UL for this test case.

  - R4-1814242	Test case for Interruptions at UL carrier RRC reconfiguration for NR SCell with PSCell in FR1 (section A.4.5.2.1)

  - R4-1814002	Draft CR for test cases on random access for FR1 (section A.4.3.2.2 and A.6.3.2.2)

  - R4-1814003	Draft CR for test cases on random access for FR2 (section A.5.3.2.2 and A.7.3.2.2)

  - R4-1814004	Draft CR for Intra-frequency SS-RSRQ Accuarcy Test Cases for FR1

  - R4-1814005	Draft CR for Intra-frequency SS-RSRQ Accuarcy Test Cases for FR2

  - R4-1814006	Draft CR for test cases on inter-frequency RSRQ measurement accuracy for FR1 (section A.4.7.2, A.5.7.2, A.6.7.2 and A.7.7.2)

  - R4-1814007	Draft CR for test cases on inter-frequency RSRQ measurement accuracy for FR2 (section A.4.7.2, A.5.7.2, A.6.7.2 and A.7.7.2)

  - R4-1814008	CR on NR HO (section A6.1.)

    - Section number will be changed for handover test cases considering the additional test cases will be introduced in the futher meeting.

- Following CRs for TS38.133 will be e-mail approval:

  - R4-1813994	CR for introducing CSI-RS-based RLM in EN-DC and SA

- Following CRs for TS36.133 were agreed:

  - R4-1813425	CR 36.133 Inter-RAT and EN-DC SFTD measurement accuracy for FR2

- Following CRs for TS37.171 were agreed:

  - R4-1814067	NR Revisions for Positioning Performance Requirements

- Following WFs were agreed:

  - R4-1814065	Way forward on inter-frequency measurement accuracy

    - add option 3: not change the current specification in Slide#4.

  - R4-1813991	Way forward on BWP switching test case

- Following documents related test case list were agreed:

  - R4-1813968	Test case list for inter-frequency measurement

    - DRX periodicity is used for both inter and intra-frequency measurement requirements for all the duplex modes.

    - Optimize the titles for all the test cases and the E-UTRAN specification (36.133) can be used as baseline in the next meeting.

    - if 240KHz is agreed to introduce in the future meeting, the new test cases with 240KHz SCS will be introduced.

- Following simulation assumption was agreed:

  - R4-1812511	Simulation assumptions for SSB-based RLM

- Following agreements were captured in chairman’s note:

  - Regarding SFTD measurement accuracy,

    - In Rel.15, the tolerance ±40Ts as used for SFTD measurements with NR cell in FR1 is used also for NR cell in FR2.

  - Regarding AoA setup,

    - Only single AoA is considered in Q4 2018 OTA test cases specification

    - Define certain set of cases under the assumption of single AoA, and others under the assumption of 2 AoA-s.

      - Focus on single AoA cases in Q4 2018 and others are defined after Q4 2018

    - Following AoA test setups were agreed depending on test cases.

      - Phase I test cases

        - 1) EN-DC cell search and L1 measurement period: TBD

        - 2) SA cell search and L1 measurement period: TBD

        - 3) EN-DC Timing accuracy and adjustment: Setup#1

        - 4) SA Timing accuracy and adjustment: Setup#1

        - 5) EN-DC TA accuracy: Setup#1

        - 6) SA TA accuracy: Setup#1

        - 7) EN-DC SSB RLM for PSCell IS and OOS: TBD

        - 9) SA SSB RLM for PCell IS and OOS: TBD

        - 10) Random access: TBD

        - 11) Intra-frequency RSRP accuracy for FR1 and FR2: TBD

        - 12) EN-DC SCell activation/deactivation delay: Setup#1

        - 13A) EN-DC CSI RLM for PSCell: TBD

        - 13B) SA CSI RLM for PCell: TBD

        - 14A) EN-DC interruptions due to DRX transition: Setup#1

        - 14B) EN-DC interruptions due to deactivated SCell operations: Setup#1

        - 17A) Serving NR PSCell and target E-UTRA inter-frequency measurement with LTE PCell: Setup#1

        - 17B) NR Pcell with target inter-RAT E-UTRA measurement: Setup#1

        - 18A) EN-DC NR inter-frequency measurement: TBD

        - 18B) SA NR inter-frequency measurement: TBD

        - 19) Inter-frequency RSRP accuracy for FR1 and FR2: TBD

        - 20A) EN-DC interruptions at UL carrier RRC reconfiguration: Setup#1

        - 20B) EN-DC interruptions due to active BWP switching: Setup#1

      - Phase II test cases

        - 21A) SA interruptions at SCell addition/release/activation/deactivation: Setup#1

        - 21B) SA interruptions at UL carrier RRC reconfiguration: Setup#1

        - 21C) SA interruptions due to Active BWP switching: Setup#1

        - 26A) NR-NR Handovers: TBD

        - 26B) NR handovers to other RATs: Setup#1

        - 29A) Beam management: L1-RSRP reporting:TBD

        - 29B) Beam management: Beam failure detection and link recovery procedure: TBD

        - 31) Intra-freq RSRQ accuracy for FR1 and FR2: TBD

        - 32) Inter-freq RSRQ accuracy for FR1 and FR2: TBD

        - 34) BWP switching interruptions on E-UTRA serving cells in EN-DC: Setup#1

        - 35) BWP switching delay: Setup#1

        - 36) NR PSCell addition and release in EN-DC: TBD

        - 37) UL carrier RRC reconfiguration delay: N/A

        - 38) SA RRC_Idle/inactive cell reselection NR to NR (FR1): N/A

        - 39) SA RRC Idle/inactive cell reselection NR to E-UTRAN (FR1): N/A

    - for the test case group with AoA setup as TBD,

      - Try to agree on the CR by specifying the parameters which are related to AoA setup in one table and specifying the parameters which are not related to AoA setup in the other table

      - Continue discussion on which setup should be used for test case group with AoA setup as TBD.

      - with the above agreement, try to agree the RRM test draft CRs as many as possible.

  - Regarding test parameters,

    - For Noc parameter

      - Noc should be defined in the unit of dBm/15KHz

      - Noc PSD is constant within a test case

    - For RSRP parameter

      - dBm/SCS applies for RSRP.

    - BWP configurations

      - Introduce initial BWP configuration in the general section for test cases and refer to that section for each test case

        - In the test case where the multiple BWP is not needed, 1 BWP configuration that is the same as channel bandwidth is used

        - In the test case where the multiple BWP is needed, the detail parameters are specified for the test case.

      - Introduce the dedicated BWP configurations for each test cases as the active BWP

        - In the test case where the multiple BWP is not needed, 1 BWP configuration that is the same as channel bandwidth is used

        - In the test case where the multiple BWP is needed, the detail parameters are specified for the test case.

    - RLM-RS

      - Introdcue RLM-RS configuration (SSB or CSI-RS) for all the test cases.

    - CSI-RS configurations

      - For test cases which need CQI reporting, add the configuration of CSI-RS (NZP CSI-RS, CSI-IM, etc) in the common sections like what we did for PDCCH CORESET and refer to them in the test cases.

        - One or two typical CSI-RS configuration is needed.

  - Regarding TDD configuration for RMC,

    - The TDD uplink-downlink configuration for LTE carrier should be aligned with NR uplink-downlink configuration in FR1 for EN-DC.

  - Regarding antenna configuration for AWGN,

    - For all the NR RRM test cases, do not specify the antenna correlation for AWGN channel.

    - Add the clarification note in general section for test case about the meaning of the antenna configuration including transmitter antenna numbers and receiver antenna numbers for FR2

  - Regarding inter-RAT E-UTRA measurement,

    - for inter-RAT E-UTRA event triggered reporting test cases, focus on the test case for Measurement reporting for inter-RAT E-UTRA cell with PCell in FR1.

  - Regarding RSRQ test cases,

    - Intra-frequency SS-RSRQ test cases should be considered with no measurement gap.

    - For the test case, all the DL OFDM symbols within SMTC window duration for RSSI measurement

      - This is just the configuration to simplify the test case rather than limiting the UE behavior

  - Regarding L1-RSRP reporting test cases,

    - For both FR1 and FR2, two RS resources (SSB or CSI-RS) are used for L1-RSRP reporting in the test case.

  - Regarding PSCell addition and release test cases,

    - The RRM test case for NR PSCell addition Delay will be captured in 38.133

  - Regarding UL carrier RRC reconfiguration delay test cases for SA,

    - In the test, only PCell with two uplinks is configured.

For UE demodulation performance

- The following contributions were approved:

  - R4-1813728	Ad hoc minutes for NR UE demodulation

  - R4-1814238	Way forward on NR PDSCH demodulation performance requirements

  - R4-1814213	Way forward on NR PDCCH demodulation performance requirements

  - R4-1813929	Way forward on NR SDR tests

  - R4-1814235	Way forward on NR CSI reporting requirements

  - R4-1814239	Simulation assumptions for NR PDSCH

  - R4-1814240	Way forward on NR PBCH demodulation requirements

  - R4-1813735	Way forward on simplified TDL channel model

- The following draft TPs for TS38.101-4 were approved:

  - R4-1814236	Template for CSI and PDSCH test parameters in TS38.101-4

  - R4-1814053	TP on performance specification 38.101-4 Chapter 4 general part

  - R4-1814054	TP to TS 38.101-4: FR1 PDSCH demodulation requirements (5.2)

  - R4-1814055	Draft TP on FR2 PDSCH Demodulation Performance Requirements

  - R4-1813924	TP for introducing FR1 PDCCH requirements in TS 38.101-4 section 5.3

  - R4-1814022	TP to TS38.101-4 Section 7.3: PDCCH demodulation requirements

  - R4-1813925	TP for introducing demodulation performance requirements for interworking TS 38.101-4 section 9

  - R4-1814058	TP for 38.101-4 section 6.3 FR1 PMI test cases

  - R4-1814059	TP for 38.101-4 section 8.3 FR2 PMI test cases

  - R4-1814060	Draft TP on FR1 Rank Indication Reporting Performance Requirements

  - R4-1814061	Draft TP on FR2 Rank Indication Reporting Performance Requirements

  - R4-1814052	TP for 38.101-4 section 10 CSI test cases of interworking

  - R4-1814066	TP on channel models for TS38.101-4

  - R4-1814023	TP to TS38.101-4 Annex C: Downlink physical channels

  - R4-1814024	TP to TS38.101-4 Annex E: Environmental conditions

For BS conformance

- The following TPs were approved for TS38.141-1

  - R4-1812583	TP to TS 38.141-1: Correction on NOTE for wanted signal mean power for NR BS RX requirements

  - R4-1813876	TP for TS38.141-1: Adding a note for some specific requirements on RF channel

  - R4-1813880 TP for data content for FR1

  - R4-1813882 TP for test model for FR1

  - R4-1812675	TP to TS 38.141-1: Update on MU and TT

  - R4-1814178	TP to TS 38.141-1: Clean up on method of test

  - R4-1813886	TP to TS 38.141-1: Corrections to aligh with 38.104 update

  - R4-1813887	TP to 38.141-1: Clause 4.6 - correction for manufacturer declaration

  - R4-1813535	TP to TS 38.141-1: Correction to clause 4.7.2 Test signal used to build Test Configurations

  - R4-1812680	TP to TS 38.141-1: Clarificaion Note on non-zero Test Tolerance

  - R4-1813531	TP to TS 38.141-1: Corrections to Modulation quality test in Clause 6.5.3

  - R4-1813888	TP to TS 38.141-1: operating bands applicable for spurious emissions testing above 12.75 GHz

  - R4-1813889	TP to TS 38.141-1: Update for NR BS occupied bandwidth requirement (6.6.2)

  - R4-1812676	TP to TS 38.141-1: Correction on reference sensitivity level (7.2.5)

  - R4-1813891	TP to TS 38.141-1: Correction of interferer for the RX intermodulation requirement (7.7.5)

  - R4-1813892	TP to TS 38.141-1: In-channel selectivity (7.8)

  - R4-1814119	TP to TS 38.141-1: Correction on the FRCs in Annex A1 and A2

  - R4-1813893	TP to TS 38.141-1: Measurement system set-up and test tolerances for NR BS performance requirements

  - R4-1813894	TP to TS 38.141-1: Inclusion of MU for performance requirements

  - R4-1813307	TP to TS 38.141-1: connecting network loss declaration for BS type 1-C

- The following TPs were approved for TS38.141-2

  - R4-1812584	TP to TS 38.141-2: Correction on NOTE for wanted signal mean power for NR BS RX requirements

  - R4-1813877	TP for TS38.141-2: RF channel for BS OTA conformance test

  - R4-1813881 TP for data content for FR2

  - R4-1813883 TP for test model for FR2

  - R4-1813896	TP to TS 38.141-2: Addition of MU for OTA performance requirements for FR1

  - R4-1813310	TP to TS 38.141-2: structure alignments with TS 38.141-1

  - R4-1812666	TP to TS 38.141-2: Correction of directions for OTA requirements

  - R4-1813899	TP to TS 38.141-2: alignment of directions to be tested for OTA requirements

  - R4-1813900	TP to TS 38.141-2 on CLTA definition

  - R4-1814254	TP to TS 38.141-2 on CLTA related MU

  - R4-1813901	TP to TS 38.141-2 on MU and TT corrections for FR1 and FR2

  - R4-1813902	TP to TS 38.141-2 on Rx requirement corrections for FR1 and FR2

  - R4-1813903	TP to 38.141-2: Clause 4.6 - correction for manufacturer declaration

  - R4-1814251	TP to TS 38.141-2: correction for the narrowest supported CHBW and SCS (4.7, 4.8)

  - R4-1812683	TP to TS 38.141-2: Clarificaion Note on non-zero Test Tolerance

  - R4-1814250	TP to TS 38.141-2: operating bands applicable for spurious emissions testing above 12.75 GHz

  - R4-1813532	TP to TS 38.141-2: Corrections to Modulation quality test in Clause 6.6.3

  - R4-1814193	TP to TS38.141-2: OTA UEM(Section 6.7.4)

  - R4-1814253	Draft CR to TS 38.141-2: Improvement of out-of-band blocking requirement in sub-clause 7.6

  - R4-1813908	TP to TS 38.141-2 – adding TRP measurement grids to the annex

  - R4-1814120	TP to TS 38.141-2: Correction on the FRCs in Annex A1 and A2

  - R4-1813301	TP to TS 38.141-2: alignment with TS 38.104 modifications after RAN4#88

  - R4-1813911	TP to TS 38.141-2: Update for NR BS occupied bandwidth requirement (6.7.2)

  - R4-1813912	TP to TS38.141-2: Corrections to OTA co-location spurious emission (6.7.5 and E.1.3)

  - R4-1813913	TP to TS 38.141-2: Corrections to OTA transmitter intermodulation in sub-clause 6.8 and Annex E.1.5

  - R4-1813914	TP to TS 38.141-2: Correction of the RX intermodulation interferer (7.8)

  - R4-1813915	TP to TS 38.141-2: In-channel selectivity (7.9)

  - R4-1813907	TP to TS 38.141-2: frequency range for the inband blocking requirement for FR2

  - R4-1813300	TP to TS 38.141-2: correction of the OSDD definition for single RAT NR BS specification

  - R4-1814074	TP to TS 38.141-2: Corrections on OTA transmit ON/OFF power

  - R4-1814078	TP to TS38.141-2: OTA CACLR absolute limits (6.7.3)

  - R4-1814080	TP to TS 38.141-2: OTA declarations numbering and cross-referencing

- The following draft CRs were endorsed for TR38.817-02

  - R4-1813884	Draft CR to TR 38.817-02: Addition of structure for conformance testing section

  - R4-1814186 	Draft	CR to TR 38.817-02: Conformance testing aspects

  - R4-1813895	Draft CR to TR 38.817-02: Addition of MU for OTA demodulation test setup

  - R4-1813910	Draft CR to TR 38.817-02: Addition of background of MU and TT for FR1 OTA receiver directional and out of band blocking conformance testing (new clauses 12.3, 12.7)

  - R4-1813917	Draft CR to TR 38.817-02: Addition of MU for EIRP accuracy

  - R4-1814189	Draft CR to TR 38.817-02: Addition of MU for TX directional requirements

  - R4-1814190	Draft CR to 38-817-02: Addition of MU for BS output power

  - R4-1814191	Draft CR to TR 38.817-02: Addition of MU for ACLR

  - R4-1814192	Draft CR to TR 38.817-02: Addition of MU for OBUE

  - R4-1814079	draft CR to TR 38.817-02  Background for the spurious emissions requirements

  - R4-1813922	Draft CR to TR 38.817-02: Addition of background of MU and TT for FR2 OTA receiver directional and out of band blocking conformance testing (new clauses 12.3.3, 12.7.2)

- The following TPs were approved for TR38.817-02

  - R4-1814255	TP to TR 38.817-02 – adding a new section and structure for TRP measurement

- The following CRs were agreed for TR 38.817-02

  - R4-1813916	CR for TR 38.817-02: Adding missing background information for 2-O radiated transmit power in sub-clause 9.2.3

  - R4-1812384	CR to TR 38.817-02: Finalizing the measurement step size for BS type 2-O out-of-band blocking conformance testing (new clause 10.6.2)

- Common to FR1 and FR2 related:

  - R4-1813875 BS conformance testing ad-hoc meeting minutes

  - R4-1813878 WF on RF channel for OTA testing

  - R4-1814185 WF on polarization wording improvement for NR and LTE

- Transmitter characteristics related

  - R4-1814258 WF on power boosting

  - R4-1814259 WF on guideline for NR BS conformnce testing synchronization

  - R4-1814252 WF on the EIRP in extreme conditions

  - R4-1814073 WF on Tx Off power

- BS demodulation conformance related

  - Agreement on NR demodulation conformance testing in Chairman report when R4-1812655 was treated

    - The eAAS OTA method is used for NR demodulation testing for both FR1 and FR2 in release 15.

    - The eAAS OTA method is only available feasible method for FR1 and FR2 in Rel-15.

For BS demodulation performance

- The following draft CRs were endorsed for TS38.104

  - R4-1813945	Draft CR for 38.104 demodulation performance part

  - R4-1813944	Draft CR to TS 38.104 on Outline for chapter 8 & 11

  - R4-1813740	Draft CR to TS 38.104: Conducted performance requirements for DFT-s-OFDM based PUSCH

  - R4-1814062	CR for NR PUSCH demodulation requirements with CP-OFDM and FR1 (38.104)

  - R4-1813739	Draft CR to TS 38.104 – PUSCH requirements for FR2

  - R4-1813742	Draft CR on PUCCH format 1 performance requirement for TS 38.104

  - R4-1813946	Draft TP for 38.104 clause 8 about PUCCH formats 3 and 4 performance requirements

  - R4-1813947	Draft CR for TS38.104: Performance requirements for PRACH

  - R4-1813745	Draft CR to TS 38.104: FRC definitions for NR FR1 PUSCH demodulation requirements

- The following TPs were approved for TS38.141-1

  - R4-1813746	TP to TS 38.141-1: Conducted performance requirements (8)

  - R4-1814063	TP for 38.141 on NR PUSCH test requirements with CP-OFDM and FR1

  - R4-1813748	TP to TS 38.141-1: Conducted performance requirements for DFT-s-OFDM based PUSCH

  - R4-1813750	TP for TS38.141-1: PUCCH format 1 conducted conformance test

  - R4-1813751	Draft TP for 38.141-1 clause 8 about PUCCH formats 3 and 4 conformance testing

  - R4-1813752	TP to TS38.141-1: Performance requirements for PRACH

  - R4-1813753	TP to TS 38.141-1: FRC definitions for NR FR1 PUSCH demodulation requirements

- The following TPs were approved for TS38.141-2

  - R4-1813754	TP to TS 38.141-2: Radiated performance requirements (8)

  - R4-1813993	TP to TS 38.141-2: Radiated performance requirements for CP-OFDM based PUSCH

- General aspects related

  - R4-1813727	Ad hoc minutes for NR BS demodulation

  - R4-1814046	Ad hoc minutes #2 for NR BS demodulation

  - R4-1813755	Way forward on NR BS demodulation general part

  - Agreement on propagation conditions in Chairman report when R4-1814046 was treated

    - in this ad hoc miniutes, the propagation conditions below are agreed:

    - Propagation condition for FR2 1Tx and 2Tx PUSCH:

      - MCS 2: TDL-A 30ns, 300Hz

      - MCS 16: TDL-A 30ns, 300Hz

      - MCS 20: TDL-A 30ns, 75Hz

    - Propagation condition for FR2 PUCCH:

      - TDL-A 30ns, 300Hz

      - FFS: TDL-A 30ns, 75Hz

    - Propagation condition for FR2 PRACH:

      - AWGN, TDL-A 30ns, 300Hz

  - Agreement on TRx numbers for BS demodulation in Chairman report when R4-1813756 was treated

    - For FR1 conducted test, the NR BS requirements of PUSCH, PUCCH and PRACH with 2Rx, 4Rx, and 8Rx will be specified

    - For FR1 OTA test, the NR BS requirements of PUSCH, PUCCH and PRACH with 2Rx will be specified.

    - For FR2 OTA test, the NR BS requirements of PUSCH, PUCCH and PRACH with 2Rx will be specified.

    - The 38.104 requirements for conducted and OTA for FR1 2Rx are the same.

    - we can discuss further on whether the other propagation conditions will be used in this meeting.

  - Agreement on PUSCH demodulation with type B in Chairman report when R4-1813942 was treated

    - Remove 1Rx test case from FR2 test case tables.

    - The following bullets are not agreed:

      - For FR1,

        - Whether to test non-slot and/or slot based transmission with resource mapping type B

          - Option1: Type B for non-slot based.

          - Option2: Type B for slot based

          - Option3: Type B for both slot and non-slot based.

          - Option4: Type B not tested

  - Agreement on applicability rule in Chairman report when R4-1813946 was treated

    - All the BS demodulation requirement applicability needs further discussion.

  - Agreement on DFT-s-OFDM demodulation in Chairman report when R4-1813214 was treated

    - Frequency domain resource for DFT-s-OFDM:

    - Simulate the following by the next meeting

      - Based on results, it will be decided if one SCS/BW combination is sufficient per FR in the next meeting.

      - the PRB number is 30

- PUSCH related

  - R4-1813942	WF for NR PUSCH demodulation

- PUCCH related

  - R4-1813943	Way forward on NR PUCCH demodulation requirements

- PRACH related

  - R4-1813757	Way forward on NR PRACH demodulation requirements

RAN4 #89 (Nov.), Core part

For SUL and LTE-NR co-existence maintenance

- The following CRs were endorsed:

  - R4-1816466	Draft CR on some changes for SUL band combinations to TS 38.101-1

  - R4-1816467	Draft CR to 38.104: Support of 7.5 kHz carrier shift for additional operating bands

  - R4-1816468	Support of 7.5 kHz carrier shift for additional operating bands

For system parameters maintenance

- UE behavior for BW switching across SCS was clarified

- The following CRs were endorsed:

  - R4-1816662	Draft CR to 38.104 (5.3.4) RB alignment

  - R4-1816663	Draft CR to 38.101-1 (5.3.4) RB alignment

  - R4-1816664	Draft CR to 38.101-2 (5.3.4) RB alignment

  - R4-1814921	Draft CR to 38.104 on channel spacing for intra-band CA

  - R4-1815863	Draft CR for 38.101-1: Nominal carrier spacing for 30 kHz raster

  - R4-1815865	Draft CR for 38.101-3 Intra-band EN-DC nominal carrier spacing for 30 kHz raster

  - R4-1815563	Draft CR to 38.101-1 on Clarification on 7.5 KHz raster shift in NR re-farmed bands

  - R4-1815564	Draft CR to 38.104 on Clarification on 7.5 KHz raster shift in NR re-farmed bands

For UE RF

- For Protection of NR bands from other RATs, the following contribution was agreed

  - R4-1816196	Introduction of NR band protection in TS36.101

- For RMC, the following were endorsed and approved

  - R4-1815917	draftCR on DL RMC for TS 38.101-1

  - R4-1816604	TDD configuration for UE Tx test in FR1

  - R4-1816610	WF on TDD configuration for UE Tx test

  - R4-1816605	TDD configuration for UE Tx test in FR2

  - R4-1816608	Draft CR on LTE RMC for TDD EN-DC UE RF Tests

  - R4-1816609	Reply LS on simultaneous LTE and NR transmissions in EN-DC

- For LTE requirement applicability in EN-DC, the following contribution was approved

  - The following agreement was approved for R4-1815945 in Chairman note

    - Agreement: Proposal 1

  - The following contribution was shared on the reflector with a deadline

    - R4-1816052	UE RF Requirements for Rel-15

- For Editorial correction for UE TS, the following draft CRs were endorsed

  - R4-1816243	Draft CR to TS38.101-1_Clarifications on MSD and UL configuration tables for inter-band CA

  - R4-1816197	Draft CR to TS38.101-3_Clarifications on MSD and UL configuration tables for EN-DC

  - R4-1815950	dCR on TS38.101-1 merging draft CRs from RAN4#88

  - R4-1814752	DraftCR to TS 38.101-1 pi/2 BPSK in n41

  - R4-1815843	Draft CR for 38.101-1 adding some 4Rx bands

  - R4-1815801	draft CR editorial correction in 38.101-2

  - R4-1815951	dCR on TS38.101-2 merging draft CRs from RAN4#89

  - R4-1814425	Simplification of requirements for EN-DC configuration including FR2

  - R4-1816198	Simplification of EN-DC and CA between FR1 and FR2 UE to UE co-ex table by adopting CA band approach

  - R4-1814803	Draft CR on editorial error for EN-DC band combinations to TS 38.101-3

  - R4-1815802	draft CR editorial correction in 38.101-3

  - R4-1815952	dCR on TS38.101-3 merging draft CRs from RAN4#90

- For EN-DC or NR CA combination maintenance, the following contribution were agreed, endorsed, and approved

  - R4-1815807	CR towards TR 37.863-01-01 to correct n260 BW classes

  - R4-1815808	CR towards TR 37.863-02-01 to correct n260 BW classes

  - R4-1815809	CR towards TR 37.865-01-01 to correct n260 BW classes

  - R4-1815810	draft Rel-15 CR to 38.101-2 to include n260 fallbacks needed

  - R4-1815811	draft Rel-15 CR to 38.101-3 to correct n260 BW class

  - R4-1816178	Draft CR for correction for missing agreed DC combinations in Rel-15 for TS 38.101-3

  - R4-1814802	CR on MSD for EN-DC including Band 66 and n78 to TR 37.872

  - R4-1814804	CR on MSD for EN-DC including Band 66 and n78 to TR 37.863-01-01

  - R4-1814512	Draft CR to TS38.101-3_Corrections on MSD requirments for EN-DC combinations of band

  - R4-1816199	Draft CR on FR1-FR2 UE-to-UE coexistence for TS38.101-1

  - R4-1816200	Draft CR to 38.101-1 on intra-band contiguous CA configurations for FR1

  - R4-1814938	Draft CR to 38.101-3 on operating bands for CA and DC

  - R4-1816242	CR to 37.865-01-01: Corrections on configurations for intra-band CA

  - R4-1814976	Correction for Maximum output power for inter-band EN-DC (two bands)

  - R4-1814977	Correction for TIB,c for EN-DC

  - R4-1814978	MPR and A-MPR for interband EN-DC

  - R4-1814980	Correction for intra-band EN-DC bandwidth class

  - R4-1816246	Draft CR to TS38.101-3: Corrections on TS for MSD calculations based on ENDC bands combination including of bands 1,3,8, n77, and n78

  - R4-1815060	draft CR for adding note about the fallback of NR CA in FR1 for TS 38.101-1

  - R4-1816250	draft CR for adding note about the fallback of EN-DC in Applicability of minimum requirements for TS 38.101-3

  - R4-1816202	Correction to interband EN-DC OOBE emission requirements

  - R4-1816203	Receiver requirements for interband EN-DC

  - R4-1815898	draft CR on CA configuration on bandwidth class F

  - R4-1816247	Draft CR 38-101-3 Corrections for EN-DC Single Uplink allowed Operation

  - The following WF was conditionally approved. This WF should be also confirmed in UE demod room. At least in RF room it is agreeable.

    - R4-1816612	WF on Phase discontinuity issue

  - R4-1816749	LS reply about Phase discontinuity issue

  - R4-1816623	draft LS on new UE capability for intra-band EN-DC and intra-band NR UL CA

- For SRS switching related requirements, the following were endorsed

  - R4-1816240	Transient period for SRS Antenna Switching for FR1

  - R4-1816162	Draft CR on introduction of SRS switch IL in FR1

- For configured transmitted power, the following were endorsed and approved

  - R4-1816205	Draft CR to TS38.101-2 correcting the Pcmax requirement

  - The following agreement was approved for R4-1815954 in Chairman note

    - Agreement: Rel15 UL contiguous agreegated BW is ≤ 800 MHz is captured somewhere in 38.101-2

  - R4-1816206	dCR on PCmax for ULCA and limitation on max aggregated ULCA BW

  - R4-1816640	dCR on release independent  limitation on max aggregated ULCA BW

  - R4-1815942	dCR on P-MPR for FR2

  - R4-1816207	Draft CR to 38.101-3 rel. 15 to fix MPR issue

  - R4-1816638	Pcmax computation and evaluation for inter band ENDC

  - R4-1816618	[Draft] LS to RAN2 on UE signalling for Xscale

  - The following contribution were e-mail approval

    - R4-1816752	Completion of configured maximum output power for intra-band contiguous EN-DC

    - R4-1816753	Configured maximum output power for intra-band non-contiguous EN-DC

  - R4-1816754	Miraculous WF intra band EN-DC MPR/A-MPR and Pcmax

  - R4-1816237	Correction for Intra-band contiguous EN-DC A-MPR definition

  - R4-1816224	Draft CR for 38.101-3 NS_04 applicability for intra-band EN-DC

- For SAR related topics, the following were endorsed and approved

  - R4-1816621	Introduction of maxUplinkDutyCycle to ENDC HPUE in FR1

  - R4-1816637	RFE compliance in FR2 – ad-hoc minutes

  - R4-1816751	Draft CR for RF exposure compliance in TS38.101-2

  - R4-1816756	Draft LS for RF exposure compliance in TS38.101-2

- For [FR1] Transmitter characteristics, the following were endorsed and approved

  - R4-1816227	Draft CR on Power Class for inter band EN-DC within FR1

  - R4-1814824	n50 A-MPR

  - R4-1814972	A-MPR for NS_03 and NS_03U and re-formulation of NS_100

  - R4-1816613	Draft CR for reducing AMPR for DC_(n)71AA without Dynamic Power Sharing

    - The content is agreed but the place of [ ] is limited to the last two equations.

  - R4-1814970	NR FR1 relative power tolerance CR

  - R4-1815065	draft CR for adding missing transmit singnal quality for inter band EN-DC for TS 38.101-3

  - The following agreement was captured for R4-1816229 in Chairman note

    - Agreement: Synchronous case does not have be discussed. RAN4 focues on unsynchronous case.

  - R4-1816614	WF on B40 – n41 Coexistence

  - R4-1815392	Draft CR to 38.101-1: Update to NS_04 requirements

  - R4-1816231	Draft CR on output power dynamic for DC

- For [FR1] UL MIMO related requirements, the fowling were approved

  - R4-1816615	WF on PC2 UL MIMO

  - The following agreement was approved for R4-1816630 in Chairman note

    - Agreement: RAN4 will further discuss how we oppropriatetly reflect what we approved in WF.

- For [FR1] Receiver characteristics, the following were endorsed

  - R4-1816233	Draft CR for EN_DC Intra-band RX Requirements

  - R4-1815973	Draft CR to 38.101-3 rel. 15 to fix MSD issues for higher order EN-DC combinations

  - R4-1816755	ACS and IBB intra-band contiguous requirements for all BW Classes

  - R4-1816234	Out of Band Blocking intra-dband contiguous requirements for all BW Classes

  - R4-1814959	Changes to Max input power UL and DL configuratgions in FR1

- For [FR2] Common to Tx and Rx, the following were approved.

  - The following agreement was approved for R4-1814841 in Chairman note

    - Agreement: At least EIS and EIRP spherical coverage and TRP requirements are not tested under ETC.

  - The following agreement was approved for R4-1816629 in Chairman note

    - Agreement :

      - Core requirement for Frequency error is defined under ETC.

      - Frequency error is tested on ETC.

    - R4-1816748	Draft LS on test condition

- For [FR2] Transmitter characteristics, the following were endorsed and approved

  - R4-1816217	Draft CR to 38.101-2 on UE maximum output power with additional requirements

  - R4-1814698	Draft CR to TS38.101-2 updating references

  - R4-1816218	Draft CR for Introducing missing requirement for power class 4 in FR2 for TS 38.101-2

  - R4-1816633	draft CR on UE type for Power Class 2 in FR2

  - R4-1816216	FR2 multi-band support adhoc minutes

    - Agreement: the following texts will be captured into 38.101-2

      - EIS: For the UEs that support operation in multiple FR2 bands, minimum requirement for reference sensitivity in section 7.3.2 and EIS spherical coverage in section [7.3.4] shall be increased, respectively, by the reference sensitivity relaxation parameter MBP and EIS spherical coverage relaxation parameter MBS are as specified in section 6.2.1

      - EIRP: For the UEs that support operation in multiple FR2 bands, minimum requirement for peak EIRP and EIRP spherical coverage in section 6.2.1 shall be decreasd, respectively, by the peak EIRP relaxation parameter MBP and EIRP spherical coverage relaxation parameter MBS are as specified in section 6.2.1

  - R4-1816626	Draft CR to TS 38.101-2: Introducing multi-band applicability for PC3

  - R4-1816619	AH1 beam correspondence requirements

  - The following agreement was approved for R4-1816622 in Chairman note

    - Agreement: we take the agreement captured in the Ad-hoc minutes. RAN4 will discuss if NOTE similar to NOTE 3 is applicable to bands to be introduced in the future.

  - The following agreement and proposal were approved for R4-1814656 in Chairman note

    - Agreement: If SRS configured, Beam correspondence requirement is verified in a way that the link only has SRS configurations with the spatial relation set to the DL RS used for DUT RX beam selection for this direction.

    - Agreement:	The TE shall apply DL measurement signals in both polarizations in a similar way to test Peak EIRP sphercial coverage requirement.

    - Proposal 4:	A clarification on polarization of DL signals used by TE shall be included in a recommendation to RAN5.

  - The following agreement and proposal were approved for R4-1816627 in Chairman note

    - Agreement: BC requirement shall be captured in the respective sections for power class.

  - R4-1816639	Verification of beam correspondence

  - R4-1816747	Draft LS on the beam correspondence requirement and multi-band applicability framework

  - R4-1816219	draft CR of MPR for Power Class 2 in FR2

  - R4-1816220	Draft CR to 38.101-2: On FR2 CA MPR v2

  - R4-1814846	FR2 EESS A-MPR

  - R4-1816239	Draft CR to 38.101-2: On FR2 EESS A-MPR for n258

  - R4-1814585	Draft CR to TS 38.101-2 UL CA power control in FR2

  - R4-1814497	Correction on UL MIMO requirement for PC1 UE

  - R4-1815943	dCD Coherent UL MIMO parameters for FR2

  - R4-1814723	On the specification of PCG

- For [FR2] Receiver characteristics, the following were endorsed and approved

  - R4-1816644	Draft CR to for EIRP test

  - The following agreement was approved for R4-1815620 in Chairman note

    - Agreement:

      - The values are agree with [ ] . Note: % should be corrected.

      - Send an LS to RAN5 if there are components impacting on EIS requirements during the test.

      - RAN4 furhter study form factor desense if necessary.

    - R4-1816634	Draft CR to 38.101-2: FR2 EIS Spherical Coverage Requirement

    - R4-1815623	Draft CR to 38.101-2: FR2 Max. Input Power UL Configuration

    - R4-1816245	Draft CR to 38.101-2: FR2 EIS DL Signal Polarization Clarification

    - R4-1815940	Freq separation class clarification

R4-1815941	LS on freq sepration class

For BS RF

- The following CR was agreed for TS 38.104

  - R4-1815562	CR to TS 38.104 on Combined updates from RAN4 #88bis and #89

- The following draft CR were endorsed for TS 38.104

  - R4-1816441	Draft CR to 38.104: Cleanup to conducted requirements text

  - R4-1816445	Draft CR to 38.104: Cleanup to OTA requirements text

  - R4-1816263	Draft CR to 38.104: Correction to annex on EIRP based regulations

  - R4-1816266	Draft CR to TS 38.104: definitions updates (3.1)

  - R4-1816267 	Draft CR to 38.104: Corrections to co-location requirements

  - R4-1816270	Draft CR for TS 38.104:  Correction on fractional bandwidth for NR BS

  - R4-1816733 Draft CR for 38.104 EVM requirement Section 6.5.2.3 and section 9.6.2.3

  - R4-1816272	Draft CR to TS 38.104: Transmitter OFF power for CA (Section 6.4.1&9.5.2)

  - R4-1816274	Draft CR to TS 38.104: EVM annexes (B, C)

  - R4-1815369	Draft CR to TS 38.104: co-location with NR BS (6.6.5.2.4)

  - R4-1816307	Draft CR to TS38.104_Transmitter intermodulation(Section 6.7 and 9.8)

  - R4-1816279	Draft CR to TS 38.104: Some corrections on OTA RX requirement related to multi-band operation

  - R4-1816737	Draft CR to 38.104: Correction to FR2 OTA REFSENS requirement

  - R4-1815687	Draft CR to TS 38.104: Out-of-band blocking/OTA out-of-band blocking co-location requirement

- The following TPs were approved for TS 38.141-1

  - R4-1816442	TP to TS 38.141-1: Cleanup to conducted requirements text

- The following TPs were approved for TS 38.141-2

  - R4-1816446	TP to TS 38.141-2: Cleanup to OTA requirements text

  - R4-1816740	TP to TS 38.141-2: Correction to FR2 OTA REFSENS requirement

- The following CRs were agreed for TR38.817-02

  - R4-1816264	CR to TR 38.817-02:Improvements of applicability table (5.6)

  - R4-1816265	CR to TR 38.817-02: Classification of radiated Tx requirements (9.1)

  - R4-1816269	CR to TR 38.817-02: Adding technical background FBW declaration of EIRP in sub-clause 9.2.1

  - R4-1816271	CR to TR 38.817-02: Addtion of FR2 extreme EIRP requirements in sub-clause 9.2

- The following CRs were agreed for TS 25.104

  - R4-1816476 Addition of NR bands to out of band co-existence & co-location requirements with further change in 25.104

- The following CR was agreed for TS 25.141

  - R4-1816478	Addition of NR bands to out of band co-existence & co-location requirements with further change in 25.141

- The following CRs were agreed for TS 37.104

  - R4-1816480	Correction of CS16/17 NBB requirement

  - R4-1815474	Addition of NR band n74

  - R4-1815680	Corrections to NR operation in MSR specification 37.104

- The following CRs were agreed for TS 37.141

  - R4-1816473	Introduction of NR operation in MSR specification 37.141

- The following CRs were agreed for TS 37.105

  - R4-1816443	Cleanup to conducted requirements text

  - R4-1815481	Cleanup to conducted requirements text

  - R4-1815482	Cleanup to conducted requirements text

  - R4-1816447	Cleanup to OTA requirements text

  - R4-1816481	Correction of narrowband blocking requirement for NR

- The following CRs were agreed for TS 37.145-1

  - R4-1816444	Cleanup to conducted requirements text

  - R4-1815484	Cleanup to conducted requirements text

  - R4-1815485	Cleanup to conducted requirements text

  - R4-1816474	Introduction of NR to 37.145-1

- The following CRs were agreed for TS 37.145-2

  - R4-1816448	Cleanup to OTA requirements text

  - R4-1816475	Introduction of NR to 37.145-2

- Transmitter characteristics related

  - Agreement on fractional bandwidth in Chairman report when R4-1815036 was treated

    - The fractional bandwidth is calculated based on supported frequency range for both NR and eAAS

  - R4-1816268 	WF on the FBW

  - R4-1814516	Timing alignment for intra-band contiguous CA

For BS EMC

- The following CR was agreed for TS 38.113

  - R4-1816427 CR to TS38.113

- The following draft CRs were endorsed for TS 38.113

  - R4-1816421	Draft CR to TS 38.113 Test configurations (subclause 4.5)

  - R4-1816424	Draft CR to TS 38.113 (subclause 2 and 8.4.2 )

  - R4-1816425	Draft CR to TS 38.113 (subclause 3.3 )

  - R4-1816426	Draft CR to TS 38.113 (subclause 4.1)

- The following CRs were agreed for TS 37.113

  - R4-1815376	CR to TS 37.113: introduction of the NR to MSR EMC specification

  - R4-1815377	CR to TS 37.113: update of the Voltage dips and interruptions requirement

  - R4-1816423	CR to TS 37.113 (subclause 2 and 8.4.2 )

- The following CR was agreed for TS 37.114

  - R4-1816482	CR to TS 37.114: Clarification on Exclusion Bands for Radiated Immunity Test in FR2

- The following LS was approved

  - R4-1816739 LS to ETSI WG EMC on 3GPP RAN4 progress on the EMC specification for OTA AAS BS

- Common to FR1 and FR2 related:

  - R4-1816738 WF on Rx exclusion band extension of BS type 1-O

For UE RRM core maintenance

- Following ad hoc minutes were agreed:

  - R4-1816338	Ad hoc minutes for NR RRM measurement

  - R4-1816119	Ad hoc minutes for idle/connected mobility and timing

  - R4-1816120	Ad hoc minutes for NR RRM capability, gap related requirement and beam management

    - For capability related to FR2 SCC selection:

      - Completely up to UE implementation if none or more than one SCC are to be measured in Rel-15. It can be FFS in the future release.

    - For interruption during the measurement:

      - During the interrupted slots on serving cells which are fully or partially overlapped with MG, the UE is not required to conduct reception/transmission from/to the corresponding NR serving cells except the reception of signals used for RRM measurement in Rel-15. If necessary, further clarification should be introduced in 38.133 and the exact wording can be decided later.

      - On downlink, half-slots result before and after the measurement gap, and on uplink, a half-slot results before the measurement gap. Whether UE can conduct reception/transmission from/to the corresponding NR cells is up to UE implementation in Rel-15

      - It can be further discussed how to use the partially overlapped slot before and after MG in future release.

    - Value of BLERout_LR used for BFD evaluation

      - BLERout_LR = 10%

    - Scaling factor P during the CBD due to colliding of MG/SMTC and CBD measurement

      - P factor specified for RLM is reused for CBD measurement

    - CSI-RS based CBD requirements

      - No requirements with D=1

    - SSB based L1-RSRP requirements for beam reporting

      - For SSB based L1-RSRP requirement for beam reporting, no requirement will be specified for the case of N=1

  - R4-1816121	Ad hoc minutes for signaling characteristics

    - Limitation on SSB in FR2 intra-band CA

      - For intra-band CA, the SSB’s from the cells should have the same DL spatial domain transmission filter. If the SSBs don’t have same DL spatial domain transmission filter the UE is not supposed to satisfy any requirements for SCell.

- Following CRs for TS38.133 were endorsed:

  - R4-1816138	Adding references to SUL-related side conditions

  - R4-1816677	Draft CR to 38.133 on UE behavior before and after measurement gap (section 9.1.2)

  - R4-1816676	Draft CR 38.133 (9.1.2) Definition of measurement gap

  - R4-1816140	Draft CR for 38.133 on applicability for Gap Pattern Configurations (section 9.1.2)

  - R4-1816143	Introduction of search window for short MGL in LTE inter-RAT requirements section 9.4.1

  - R4-1816136	CR on TS38.133 for SSB-based intra-frequency measurements (Section 9.2.5 and Section 9.2.6)

  - R4-1816337	DraftCR on the scaling factor CSSF for outside gaps in TS38.133 (9.1.5.1)

  - R4-1816105	Correction of dual SMTC in requirements in 38.133 section 6.1, 6.2, 8.3, 9.1 and 9.

  - R4-1815575	Introduction of RX beamforming in intra-frequency FR2 requirements for PC4 in section 9.2

  - R4-1816109	Corrections to DRX cycle for EN-DC operation in sections 9.2.x, 9.3.x and 9.4.x

  - R4-1815165	Clarification of intra-frequency cell/SSB identification requirements (section 9.2.5.1, 9.2.6.2)

  - R4-1816110	DraftCR on defining SMTC period for intra-frequency measurements in TS38.133 (section 9.2.5 9.2.6)

  - R4-1816111	CR for scheduling availability in 38.133 (section 8.1.7.2, 8.1.7.3, 8.5.7.3, 9.2.5.3.2 and 9.2.5.3.3)

  - R4-1815167	Clarification of inter-frequency cell/SSB identification requirements (section 9.3.4)

  - R4-1816112	CR to section 9.3 NR inter-frequency measurements

  - R4-1815534	DraftCR on SSB index reading time for inter-freuency measurements in TS38.133

  - R4-1816581	Introduction of RX beamforming in inter-frequency FR2 requirements for PC4 in section 9.3

  - R4-1816113	CR on TS38.133 carrier-specific scaling factor for multiple measurement objects (section 9.1.5)

  - R4-1816114	CR on TS38.133 for SSB-based inter-frequency measurements (section 9.3.4 and 9.3.5)

  - R4-1816115	DraftCR on applicable DRX cycle in EN-DC

  - R4-1816582	CR on measurement requirements at transitions

  - R4-1814464	Draft CR for further clarification on measurement gap sharing (section 9.1.2)

  - R4-1815142	Clarification on measurement objects in gap sharing

  - R4-1816583	SFN acquisition requirements for E-UTRA FDD RSTD measurements (9.4.4)

  - R4-1815147	Correction on inter-RAT measurement in TS 38.133

  - R4-1816669	CR for 38.133 measurement in intra-F and inter-F in idle mode (4.2.2.2, 4.2.2.3, 4.2.2.4)

  - R4-1816124	Inter-frequency Measurement Requirements under SMTC Collision in Idle/Inactive States (4.2.2.4)

  - R4-1816673	Correction on Trs in handover requirements (6.1.1)

  - R4-1816585	Correction of side condition in FR2 handover

  - R4-1815122	draftCR on re-establishment requirements for XdB value (section 6.2.1)

  - R4-1814898	CR on introducing requirement of max allowed transition times for TDD Intra-band CA (Section 7.8)

  - R4-1816674	DraftCR on maintaining UE timing requirements in TS38.133

  - R4-1816125	Darft CR for EN-DC MTTD and MRTD requirement (section 7.5 and 7.6)

  - R4-1815651	Draft CR for TS 38.133: MRTD and MTTD for FR1-FR2 inter-band NR CA

  - R4-1816340	CR for 38.133 on remaining RLM requirements

  - R4-1816341	CR on Scell activation requirements in FR2 (8.3)

  - R4-1816342	Applicability for SSB Rx beam in intra-band FR2 (3.6.3)

  - R4-1816686	CR on BWP switching requirement in TS38.133 (Section 8.6)

  - R4-1816687	draftCR on BWP switching delay (section 8.6)

  - R4-1816688	CR on TS38.133 for interruption due to BWP switch (section 8.2.1.2.7 and 8.2.2.2.5)

  - R4-1816587	CR to BFD requirements (section 8.5.2, 8.5.3)

  - R4-1815176	CR to BFD scheduling restriction (section 8.5.7)

  - R4-1816766	CR to Link Recovery Procedures section 8.5

  - R4-1816684	CR for L1-RSRP measurement accuracy (section 10.1)

  - R4-1816589	CR for L1-RSRP measurement requirement (section 8.7 9.5)

  - R4-1816590	CR to L1-RSRP scheduling restriction (section 9.5)

  - R4-1816591	CR for L1-RSRP measurement requirements

- Following CRs for TS36.133 were agreed:

  - R4-1815161	Defining MG starting point in 36.133

  - R4-1816141	CR for 36.133 on E-UTRAN measurement to support gap pattern 4, 6,7,8,10 (section 8.1.2.1, 8.1.2.3.1.2, 8.1.2.3.2.2, 8.17.3)

  - R4-1816142	Introduction of search window for 4ms MGL in LTE inter-frequency requirements

  - R4-1816580	Corrections to DRX cycle for EN-DC operation

  - R4-1814463	CR for correction on measurement gap sharing in EN-DC

  - R4-1815910	CR to 36.133 on SFTD measurement requirements (Section 8.17.2, 8.1.2.4.25)

  - R4-1815756	Side conditions for inter-RAT NR measurements in EN-DC case

  - R4-1815757	Side conditions for inter-RAT NR measurements in non-EN-DC case

  - R4-1816584	Correction of side condition in FR2 handover in section 6.1.1

  - R4-1816685	CR on PSCell addition delay in TS36.133

  - R4-1816586	CR on updating requirement for BWP switching interruption in TS36.133 (Section 7.32.2.7)

- Following WFs were agreed:

  - R4-1816678	WF on delay for TCI state switch and SCell activation with multiple TCI states

  - R4-1816672	WF on known cell condition for handover FR2

  - R4-1816126	Way forward on impact of FR2 intra-band NC CA MRTD to UE Rx beam switching

  - R4-1815649	Way forward on MRTD and MTTD for inter-band NR CA between FR1 and FR2

  - R4-1816689	WF on RRC and MAC based BWP switching

  - R4-1816717	Way forward on the range of Qrxlevmin and Qqualmin

- Following documents were agreed:

  - R4-1816137	On UE feature: short measurement gap

- Following LSs were agreed:

  - R4-1815764	LS on SFN offset for OTDOA

  - R4-1816144	LS on SSB based BFD support

For other issues:

- Handling of Release Rel.16 NR specifications was approved (R4-1816255)

- The following LSs were approved:

  - R4-1816768	Updated LS on intra-band combination for NR CA and MR-DC

  - R4-1816463	Draft LS reply on NR MIMO layer configuration

- The following CRs regarding UL non-contiguous CA for FR2 was endorsed:

  - R4-1816257	Draft CR to TS38.101-2 to correct UL CA scope for FR2 in Rel-15

- Guideline for proponents to propose new band combination was agreed in the meeting report

- For pairing of SDL and SUL, it was agreed that separate UE capabilities are introduced for the NR Band combination 1 and 2. Corresponding LS was also approved (R4-1816779)

RAN4 #89 (Nov.), Performance part

For UE RRM performance

- Following ad hoc minutes were agreed:

  - R4-1816118	Ad hoc minutes for NR RRM Perf I (general part)

    - In agreed list of test setup from RAN4 #88bis, serveral test cases are TBD and not agreed as 2AoA in this mintues are still under discussion whether to use test setup #1 or test setup #2

  - R4-1816122	Ad hoc minutes for NR RRM Perf II (RRM measurement accuracy, mapping and test cases)

    - High level concerns for the test cases

      - In FR1+ FR2 test cases, FR1 link is not calibrated. Requirements will not be applied for FR1 link.

      - In FR2 test cases, TCI states, TRS information need to be added

      - In L1-RSRP test cases, RLM shall be based on SSB.

      - In FR2 test cases, the testing directions related information, e.g. test setup, number of directions, shall be added

      - Necessity of sub-tests

      - Necessity of test cases for the same category of RRM requirements

      - Test cases in FR1 using 40MHz for FDD

      - OTA Test cases shall OTA section.

    - Test cases approved in Dec version which against above concerns will be revisited in the future

- Following CRs for TS38.133 were endorsed:

  - R4-1816408	Draft CR for 38.133 on inter-frequency measurement accuracy (section 10.1.4.1, 10.1.9.1, 10.1.14.1)

  - R4-1816409	Intra-frequency Relative SS RSRP Accuracy for FR2

  - R4-1816411	DraftCR on updating conditions for NR measurement accuracy requirements in TS38.133

  - R4-1816412	DraftCR on correcting receiver sensitivity relaxation requirements in TS38.133

  - R4-1816413	Darft CR for adding note on applicability of value RSRP_127 (section 10.1.6)

  - R4-1816710	CR for measurement report mapping table (section 10.1.6)

  - R4-1815722	Correction to SS-RSRQ Measurement Report Mapping

  - R4-1815767	Updates in bands grouping

  - R4-1815542	DraftCR on requirement classification for statistical testing in TS38.133

  - R4-1816400	38.133 draft CR: Annex for RRM test case with NR cells verifying RRM requirements in TS36.133

  - R4-1816401	Introduction of AoA configuration for FR2 RRM tests (section A.3.8)

  - R4-1816709	Applicability Rules for UE support CA and EN-DC

  - R4-1816402	CR on RMC for RLM (section A.3.8)

  - R4-1815249	Introduction of TDD configuration for EN-DC RRM tests

  - R4-1815544	DraftCR on correcting RMSI CORESET configurations in TS38.133

  - R4-1814904	CR on Clarification in RMSI RMC (Section A.3.1.2)

  - R4-1816403	CR on TS38.133 BWP configuration (section A.3.9)

  - R4-1816708	Correction to SSB Configurations for RRM Test Cases

  - R4-1815731	Correction to SMTC Configurations for RRM Test Cases

  - R4-1816404	DRX Configurations for RRM Test Cases

  - R4-1816405	Draft CR on Antenna configuration for NR FR2 RRM testing

  - R4-1816518	Maintenance CR for intra cell search test cases EN-DC FR1 (section A.4.6.1)

  - R4-1816519	Maintenance CR for intra cell search test cases EN-DC FR2 (section A.5.6.1)

  - R4-1816536	draftCR on SA NR UE Transmit Timing Accuracy Tests in FR1 (Section A.6.4.1)

  - R4-1816537	draftCR on SA NR UE Transmit Timing Accuracy Tests in FR2 (Section A.7.4.1)

  - R4-1816538	CR on Timing advance Test for EN-DC (A.4.4.3 & A.5.4.3)

  - R4-1816539	CR on Timing advance Test for SA (A.6.4.3 & A.7.4.3)

  - R4-1816540	CR on TS38.133 for EN-DC FR1 SSB based RLM (section A.4.5.1.1, A.4.5.1.2, A.4.5.1.3, A.4.5.1.4)

  - R4-1816541	CR on TS38.133 for EN-DC FR2 SSB based RLM (section A.5.5.1.1, A.5.5.1.2, A.5.5.1.3, A.5.5.1.4)

  - R4-1816542	CR on TS38.133 for SA FR1 SSB based RLM (section A.6.5.1.1, A.6.5.1.2, A.6.5.1.3, A.6.5.1.4)

  - R4-1816543	CR on TS38.133 for SA FR2 SSB based RLM (section A.7.5.1.1, A.7.5.1.2, A.7.5.1.3, A.7.5.1.4)

  - R4-1816544	CR for test cases for SCell (de)activation delay in EN-DC (A.4.5.3 A.5.5.3)

  - R4-1816545	Correction and updates to test cases for interruption at transitions in EN-DC (A.4.5.2, A.5.5.2)

  - R4-1816546	Correction and updates to test cases for interruption due to deactivated SCell operations in EN-DC (A.4.5.2, A.5.5.2)

  - R4-1816520	Maintenance CR for intra cell search test cases SA FR1 (section A.6.6.1)

  - R4-1816521	Maintenance CR for intra cell search test cases SA FR2 (section A.7.6.1)

  - R4-1816547	Corrections to TC for BWP switch (DCI+timer) FR1 PSCell + FR1 SCell (A.4.5.6.1.2)

  - R4-1814467	Draft CR for correction of random access test cases for FR1 (section A.4.3.2.2 and A.6.3.2.2)

  - R4-1816549	Draft CR for correction of random access test cases for FR2 (section A.5.3.2.2 and A.7.3.2.2)

  - R4-1816551	CR on test cases for inter-frequency measurement in EN-DC with PSCell in FR1 (section A.4.6.2)

  - R4-1816522	CR on test cases for inter-frequency measurement in EN-DC with PSCell in FR2 (section A.5.6.2)

  - R4-1816552	CR on test cases for inter-frequency measurement in SA with PCell in FR1 (section A.6.6.2)

  - R4-1816523	CR on test cases for inter-frequency measurement in SA with PCell in FR2 (section A.7.6.2)

  - R4-1816524	Phase I-17B: Inter-RAT E-UTRAN Event Trigger Reporting in FR1 in DRX Test Case

  - R4-1816525	Correction to Phase I-17 B: Inter-RAT E-UTRAN Event Trigger Reporting Test Case

  - R4-1816526	Corrections to FR1 SS-RSRP measurement accuracy test for EN-DC NR (A.4.7.1.1)

  - R4-1816527	Corrections to FR2 SS-RSRP measurement accuracy test for EN-DC NR (A.5.7.1.1)

  - R4-1816528	FR1 SS-RSRP measurement accuracy test for SA NR (A.6.7.1.1)

  - R4-1816529	FR2 SS-RSRP measurement accuracy test for SA NR (A.7.7.1.1)

  - R4-1816530	Maintenance of TC for EN-DC FR1 inter-f RSRP accuracy (section A.4.7.1)

  - R4-1816531	Maintenance of TC for EN-DC FR2 inter-f RSRP accuracy (section A.5.7.1)

  - R4-1816532	Maintenance of TC for SA FR1 inter-f RSRP accuracy (section A.6.7.1)

  - R4-1816533	Maintenance of TC for SA FR2 inter-f RSRP accuracy (section A.7.7.1)

  - R4-1814823	Draft CR for Intra-frequency SS-RSRQ Accuracy Test Cases for EN-DC FR1 (section A.4.7.2)

  - R4-1814827	Draft CR for Intra-frequency SS-RSRQ Accuracy Test Cases for SA FR1 (section A.6.7.2)

  - R4-1815190	CR for adding CSI-RS configuration for L1-RSRP tests (A.3.1.4)

  - R4-1816495	CR for adding SSB configuration for L1-RSRP tests (A.3.1.10)

  - R4-1816496	TC for EN-DC CSI-RS based L1-RSRP measurement for FR1 (section A.4.7.4)

  - R4-1816497	TC for EN-DC SSB based L1-RSRP measurement for FR1 (section A.4.7.4)

  - R4-1816498	TC for EN-DC CSI-RS based L1-RSRP measurement for FR2 (section A.5.7.4)

  - R4-1816499	TC for EN-DC SSB based L1-RSRP measurement for FR2 (section A.5.7.4)

  - R4-1816500	TC for SA CSI-RS based L1-RSRP measurement for FR1 (section A.6.7.4)

  - R4-1816501	TC for SA SSB based L1-RSRP measurement for FR1 (section A.6.7.4)

  - R4-1816502	TC for SA CSI-RS based L1-RSRP measurement for FR2 (section A.7.7.4)

  - R4-1816503	TC for SA SSB based L1-RSRP measurement for FR2 (section A.7.7.4)

  - R4-1816504	CR for introducing test cases for beam failure detection and link recovery procedure for SA with PCell in FR1 (A.4.5.1)

  - R4-1816505	CR for introducing test cases for beam failure detection and link recovery procedure for SA with PCell in FR2 (A.4.5.1)

  - R4-1816506	CR for introducing test cases for beam failure detection and link recovery procedure for EN-DC with PSCell in FR1 (A.4.5.1)

  - R4-1816507	CR for introducing test cases for beam failure detection and link recovery procedure for EN-DC with PSCell in FR2 (A.4.5.1)

  - R4-1816508	Draft CR for PSCell addition and release delay in FR1 (A.4.8.1)

  - R4-1816509	Draft CR for PSCell addition and release delay in FR1 (A.5.8.1)

  - R4-1816575	Test case for EN-DC UE UL carrier RRC reconfiguration Delay (section A.4.5.4)

  - R4-1816576	Test case for NR standalone UE UL carrier RRC reconfiguration Delay (section A.6.5.4)

  - R4-1816513	Cell reselection to intra-frequency NR test cases for FR1 (section A.6.1.1)

  - R4-1816514	Cell reselection to FR1 inter-frequency NR test cases for FR1 (section A.6.1.1)

  - R4-1816515	Cell reselection to higher priority E-UTRAN test cases (section A.6.1.2)

  - R4-1816711	Cell reselection to lower priority E-UTRAN test cases (section A.6.1.2)

  - R4-1816516	Cell reselection to intra-frequency NR test cases for FR2 (section A.7.1.1)

  - R4-1816517	Cell reselection to FR2 inter-frequency NR test cases for FR2 (section A.7.1.1)

  - R4-1814470	Draft CR for correction of test cases on inter-frequency FR1 RSRQ measurement accuracy (section A.4.7.2 and A.6.7.2)

  - R4-1814471	Draft CR for correction of test cases on inter-frequency FR2 RSRQ measurement accuracy (section A.5.7.2 and A.7.7.2)

  - R4-1816679	Test case for handover to FR1 NR cell (A.6.3.1)

  - R4-1816415	Test case for handover to FR2 NR cell (A.7.3.1)

  - R4-1816416	Draft CR to 38.133 on NR FR1 inter-RAT handover test cases (section A.6.3.1)

  - R4-1816417	Test cases for SCell activation/deactivation in SA

  - R4-1816418	CR on TS38.133 BWP switch test case (section A4.5.6.1)

  - R4-1816419	CR on TS38.133 BWP switch test case (section A5.5.6.1)

  - R4-1816492	Test cases for BWP switching in SA (A.6.5 and A.7.5)

  - R4-1816493	TC for BWP switch (DCI+timer) FR2 PSCell + FR2 SCell (A.5.5.6.1.2)

  - R4-1816494	TC for BWP switch (RRC) FR1 PSCell + FR1 SCell (A.4.5.6.2 A.5.5.6.2 A.6.5.6.2 A.7.5.6.2)

- Following CRs for TS36.133 were agreed:

  - R4-1815755	Inter-RAT NR measurement accuracy requirements

  - R4-1815909	CR 36.133 Inter-RAT and EN-DC SFTD measurement accuracy for FR2

- Following LSs were agreed:

  - R4-1816410	Reply LS to RAN5 on OTA signaling test cases for FR2

- Following documents regarding test case list were approved:

  - R4-1816512	Idle mode cell reselection test cases list

  - R4-1816399	RRM test case planning for Q1/2 2019

For UE demodulation performance

- The following contributions were approved:

  - R4-1816387	Ad-hoc Minutes for UE performance

  - R4-1816388	Way forward for generic and PDSCH requirements

  - R4-1816489	Way forward for SDR test cases

  - R4-1816390	Way forward for PDCCH requirements

  - R4-1816490	Way forward for PBCH requirements

  - R4-1816491	Way forward for CSI requirements

- The following TP to TS38.101-4 were approved:

  - R4-1816692	TP to TS 38.101-4: Requirements applicability

  - R4-1816693 TP for performance requirements for interworking (9)

  - R4-1816395	FR2 demod: Noc, Band groups and Ref point TP for TS 38.101-4

  - R4-1814487	TP for TS38.101-4 section 2 (Reference)

  - R4-1814488	TP for TS38.101-4 section 3 (Definitions, symbols and abbreviations)

  - R4-1816694TP to TS 38.101-4: FR1 PDSCH demodulation requirements (5.2)

  - R4-1816695 	Draft TP on FR2 PDSCH Demodulation Performance Requirements

  - R4-1816712TP to TS 38.101-4: FR1 SDR requirements (5.5)

  - R4-1814579	TP to TS 38.101-4: Annex A Measurement channels – PDSCH

  - R4-1816697	TP for updating FR1 PDCCH requirements in TS 38.101-4 section 5.3

  - R4-1816713	TP to TS38.101-4 Section 7.3: PDCCH demodulation requirements

  - R4-1814580	TP to TS 38.101-4: Annex A Measurement channels - DL Control

  - R4-1816699	TP to TS 38.101-4: 5.4 FR1 PBCH demodulation requirements

  - R4-1816700TP to TS 38.101-4: 7.4 FR1 PBCH demodulation requirements

  - R4-1816705 TP to TS 38.101-4 FR1 PMI requirements

  - R4-1816706 TP to TS 38.101-4 FR2 PMI requirements

  - R4-1816701TP of introduction of FR1 CQI requirement (6.2)

  - R4-1816702	TP to TS 38.101-4: FR2 CQI requirements (8.2)

  - R4-1816703Draft TP on FR1 Rank Indication Reporting Performance Requirements

  - R4-1816704	Draft TP on FR2 Rank Indication Reporting Performance Requirements

  - R4-1814581	TP to TS 38.101-4: Annex A Measurement channels – CSI

  - R4-1816714	TP for propagation conditions in TS 38.101-4(Annex B)

For BS conformance

- The following draft CRs were endorsed for TS38.104

  - R4-1816668	Draft CR to TS 38.104: Improvement of polarization description for OTA out-of-band blocking in sub-clause 10.6

- The following TPs were approved for TS38.141-1

  - R4-1815276	TS 38.141-1 v1.1.0

  - R4-1816276	TP to TS 38.141-1: Remaining annexes

  - R4-1815292	TP to 38.141-1: Section 6.6.5 – correction of RF channels for test

  - R4-1816724 	TP for TS38.141-1 base conformation test models (Section 4.9.2.2)

  - R4-1816725  	TP to TS 38.141-1: 4.9.2.3 Data content of Physical channels and Signals for NR-FR1-TM

  - R4-1816730 TP to TS38.141-1: total power dynamic range(Section 6.3.3)

  - R4-1816731	TP to TS 38.141-1:  transmitted signal quality (Section 6.5)

  - R4-1815282	TP to TS 38.141-1: Cleanup

  - R4-1815372	TP to TS 38.141-1: Interpretation of measurement results and the Shared Risk principle

  - R4-1816282	TP to TS 38.141-1 on manufacturer declarations for NR conducted requirements testing

  - R4-1816283	TP to TS 38.141-1: On Applicability of test configurations

  - R4-1816273	TP to TS 38.141-1:  Transmit ON/OFF power (Section 6.4)

  - R4-1815284	TP to TS 38.141-1: Corrections on additional spurious emissions requirements

  - R4-1816284	TP to TS 38.141-1: Correction to description of ACLR test limits

  - R4-1816308	TP to TS 38.141-1_Corrections on transmitter intermodulation (section 3.2 and 6.7)

  - R4-1815295	TP to 38.141-1: Correction to Section 7.1 Conducted receiver characteristics

  - R4-1815688	TP to 38.141-1: Out-of-band blocking co-location requirement (7.5)

  - R4-1814620	TP to TS 38.141-1 on Characteristics of the interfering signals

  - R4-1816287	TP to TS 38.141-1: Addition of declaration of TAB connectors used for demodulation testing

- The following TPs were approved for TS38.141-2

  - R4-1815277	TS 38.141-2 v1.1.0

  - R4-1816277	TP to TS 38.141-2: remaining annexes

  - R4-1815005	TP to 38.141-2: MU clarifications

  - R4-1816726  	TP to TS 38.141-2: FR2 test model(Section 4.9.2)

  - R4-1816727 	TP to TS 38.141-2: Section 4.9.2.3 Data content for PHY channels

  - R4-1816735 	TP to TS 38.141-2: Section 4.9.2.3 Data content for PHY channels

  - R4-1816288	TP to TS 38.141-2: general cleanup

  - R4-1816305	TP to TS 38.141-2 - polarization wording improvements for OTA sensitivity and reference sensitivity

  - R4-1815330	TP to TS 38.141-2: Correction to FBW definition in sub-clause 3.1

  - R4-1815375	TP to TS 38.141-2: Interpretation of measurement results and the Shared Risk principle

  - R4-1816290	TP to TS 38.141-2 on manufacturer declarations for NR radiated requirements testing

  - R4-1816291	TP to TS 38.141-2: narrowest beam selection for OTA testing

  - R4-1816292	TP to 38.141-2: Radiated transmit power testing extreme environment conditions (6.2)

  - R4-1816293	TP to TS38.141-2: Radiated transmit power requirement with wideband operation (6.2)

  - R4-1816294	TP to TS38.141-2: OTA total power dynamic range(Section 6.4.3)

  - R4-1816295	TP to TS 38.141-2: OTA transmitter OFF power (Section 6.5.1)

  - R4-1814504	TP to TS38.141-2: Removal of the multi-band test for BS type 2-O

  - R4-1816732	TP to TS 38.141-2:  OTA transmitted signal quality (Section 6.6)

  - R4-1816296	TP to TS38.141-2: OTA ACLR, UEM and spurious emission (Section 6.7.3)

  - R4-1816297	TP to TS 38.141-2: additional spurious emissions requirement corrections (6.7.5.4.5.1)

  - R4-1815268	TP to TS 38.141-2 on General radiated receiver characteristics

  - R4-1816298	TP to TS 38.141-2: Correction to RX receiver test directions

  - R4-1814622	TP to TS 38.141-2 on Characteristics of the interfering signals

  - R4-1816300	TP to TS 38.141-2 – adding further details on reference steps to the annex

  - R4-1815686	TP to 38.141-2: alignment of OTA requirement names

  - R4-1816306	TP to TS 38.141-2_Corrections on transmitter intermodulation (section 3.2 and 6.8)

  - R4-1816309	TP to TS 38.141-2 - update FR2 extreme MU and TT

  - R4-1816312	TP to TS 38.141-2: Addition of calibration procedure for extreme temperature testing in Annex B.7

  - R4-1815304	TP to TS 38.141-2: Alignment of test procedure for OTA out-of-band blocking in sub-clause 7.6

  - R4-1815305	TP to TS 38.141-2: Improvement of test specification text with respect to directions for OTA out-of-band blocking in sub-clause 7.6

  - R4-1816313	TP to TS 38.141-2: Test distance for blocking interferer signal in sub-clause 7.6

  - R4-1816485 TP to TS38.141-2 Removal of test procedure for Tx OFF power and transient period

  - R4-1816315	TP to 38.141-2: Corrections to co-location requirements

  - R4-1816317 TP to 38.141-2	Corrections to TRP grids formula in Annex I and adding reference in Section 6.5

  - R4-1816318	Operating band orthogonal cuts measurement

  - R4-1816484	TP to TS 38.141-2: Improvement of specification text related to injection of interferer power for OTA TX IMD in sub-clause 6.8

  - R4-1816319	TP to TS 38.141-2 Correction on declaration

  - R4-1815963	TP to TS 38.141-2: corrections of notes in declarations table (4.6)

  - R4-1815381 TP to 38.141-2:  OTA demodulation alignment with TS38.104 (8.1)

  - R4-1815689	TP to 38.141-2: OTA out-of-band blocking co-location requirement (7.6)

- The following draft CRs were endorsed for TR38.817-02

  - R4-1816278	Draft CR to TR 38.817-02 for Conformance testing (Ch 12) after RAN4#88bis

  - R4-1816286	Draft CR to TR 38.817-02: Addition of description of conducted testing of performance requirements

  - R4-1816301	Draft CR to TR 38.817-02: Removal of duplicating text about “Summation error”.

  - R4-1816311	Draft CR to TS 38.817-02: Measurement uncertainty for Out-of-band Blocking requirements

  - R4-1816310	draft CR to TR 38.817-02 extreme temperature MU background

- The following CRs were agreed for TR 38.817-02

  - R4-1815573	CR to TR 38.817-02 for Conformance testing (Ch 12) after RAN4#89

  - R4-1816304	CR to TR 38.817-02 - polarisation wording improvements for OTA reference sensitivity

  - R4-1815495	Correction to directions for FR1 OTA in-band blocking requirement

- The following draft CRs were agreed for TR 37.105

  - R4-1816302	CR to TS 37.105 - polarisation wording improvements for OTA s reference sensitivity

- The following draft CRs were agreed for TR 37.145.2

  - R4-1816303	CR to TS 37.145-2 - polarisation wording improvements for OTA  reference sensitivity

- The following draft CRs were agreed for TR 37.843

  - R4-1816289	draft CR to TR 38.843 - polarisation wording improvements for OTA sensitivity and reference sensitivity

  - R4-1816578	CR for TR 37.843: TRP assessment by measurements close to EUT

- Common to FR1 and FR2 related:

  - R4-1816275 	AH minutes for NR BS conformance testing

  - R4-1816723 	AH minutes for NR BS conformance testing on Thu

  - R4-1816728 	WF on synchronization design for TM2

  - R4-1816736 	WF on filling remaining RBs of PDCCH symbols

- Transmitter characteristics related

  - R4-1816577 	WF on OTA OFF power and transient time for FR2

- Receiver characteristics related

  - R4-1815494	On directions and test requirements for FR1 RX blocking

For BS demodulation performance

- The following draft CRs were endorsed for TS38.104

  - R4-1815570	Draft CR to 38.104 on Combined CRs for BS Demodulation performance

  - R4-1815571	Draft CR to 38.104 on Noise definition for BS demodulation

  - R4-1815380	DraftCR to TS 38.104: OTA demodulation branches (11.1.2)

  - R4-1815379	DraftCR to TS 38.104: clarification on the use of "RX antennas" for the OTA demodulation (11.1.1)

  - R4-1816366	DraftCR to TS 38.104: cleanup for the performance requirements sections (8, 11)

  - R4-1816372	CR for 38.104 on PUSCH requirements with CP-OFDM and FR1

  - R4-1816370	Draft CR to TS 38.104 – PUSCH requirements with CP-OFDM for FR2

  - R4-1816351	Draft CR to TS 38.104: Performance requirements for DFT-s-OFDM based PUSCH

  - R4-1814442	Draft CR to TS 38.104: FRC definitions for FR1 DFT-s-OFDM based PUSCH and FR2 PUSCH

  - R4-1816363	Draft CR to TS 38.104: PUCCH format 0 requirement

  - R4-1816360	Draft CR on FR2 PUCCH format 1 performance requirement for TS 38.104

  - R4-1816354	Draft CR on PUCCH format2 performance requirements for TS 38.104

  - R4-1816718	TP for updating 38.104 clause 8 about PUCCH formats 3 and 4 performance requirements

  - R4-1816357	Draft CR for TS38.104: Performance requirements for PRACH

  - R4-1816377	TP for introduing propagation conditions in TS 38.104

- The following TPs were approved for TS38.141-1

  - R4-1814435	TP to TS 38.141-1: Measurement system set-up for BS type 1-H performance requirements

  - R4-1816373	TP for 38.141-1 on PUSCH requirements with CP-OFDM and FR1

  - R4-1816352	TP to TS 38.141-1: Update of AWGN power level and FRC index for DFT-s-OFDM based PUSCH demodulation requirements

  - R4-1814443	TP to TS 38.141-1: FRC definitions for FR1 DFT-s-OFDM based PUSCH

  - R4-1816592	TP to TS 38.141-1: PUCCH format 0 requirement testing

  - R4-1816691	TP for TS38.141-1 conductive requirements for PUCCH format 1 performance requirement

  - R4-1816355	TP for TS 38.141-1 on NR PUCCH format2 conducted performance requirements

  - R4-1816719	TP for updating 38.141-1 clause 8 about PUCCH formats 3 and 4 conformance testing

  - R4-1816358	TP to TS38.141-1: Performance requirements for PRACH

  - R4-1816378	TP for introduing propagation conditions in TS 38.141-1

- The following TPs were approved for TS38.141-2

  - R4-1816362	TP to TS 38.141-2: Radiated test requirements for CP-OFDM based PUSCH in FR1

  - R4-1816371	TP to 38.141-2 – PUSCH requirements with CP-OFDM for FR2

  - R4-1816353	TP to TS 38.141-2: Radiated test requirements for DFT-s-OFDM based PUSCH

  - R4-1814444	TP to TS 38.141-2: FRC definitions for PUSCH and test parameters for PRACH

  - R4-1816593	TP to TS 38.141-2: PUCCH format 0 requirement testing

  - R4-1816361	TP for TS38.141-2: PUCCH format 1 OTA conformance test

  - R4-1816356	TP for TS 38.141-2 on NR PUCCH format2 radiated performance requirements

  - R4-1816376	TP for introducing PUCCH format 3 and 4 radiated conformance requirements for OTA test in 38.141-2

  - R4-1816359	TP to TS38.141-2: Performance requirements for PRACH

  - R4-1816350	TP for introducing propagation conditions in TS 38.141-2

- General aspects related

  - R4-1816345	Adhoc minutes for NR BS demodulation performance

  - R4-1816690	Adhoc minutes for NR BS demodulation performance v2

  - R4-1816346	Way Forward for NR BS demodulation general part

  - R4-1816594 	WF for test case SNR dreviation procedure

- PUSCH performance related

  - R4-1816347	Way Forward for NR BS PUSCH demodulation performance

- PUCCH performance related

  - R4-1816348	Way Forward for NR BS PUCCH demodulation performance

- PRACH performance related

  - R4-1815366	Further agreements on NR PRACH demodulation

For other issues

- The following draft TS was approved via email after the meeting

  - R4-1814424	Draft TS 38.171

2.4.2	Remaining Open issues

Core part

For RAN4 remaining issues:

 TS38.101-1

- UL RMC for MOP, ON/OFF Mask

- DL RMC for REFSENS

- 6.3.3.4	PRACH time mask

- 6.3.3.5	PUCCH time mask

- 6.4.2.1	TBD part of EVM	 E6(Averaged EVM)

  TS38.101-2

- 6.2.1 UE MOP for PC1/PC2 /PC4

- 6.2XX    MPR for PC2, 4 in CA case

- 6.2XX	Configured transmitted power inc CA

  - Handling of UL duty cycle and P-max

- 6.3.3	General ON/OFF, PRACH and PUCCH time mask

- 6.3XX	Absolute/Relative/Aggregate power tolerance for CA

- Including RSRP estimation error and duration of related measurements

- 6.4.2      Transmit modulation quality for CA for PC2, PC4

- 6.6       beam correspondence for PC1, PC2, and PC4

- 7.4A          Max input level for CA for 64QAM

- 7.3AX	EIS for CA (NC)

  TS38.101-3

- EN-DC including FR2 UL contiguous NR CA is considered.

- 6.2B.1	UE maximum output power for EN-DC

  - Whether or not introducing P-Max for the maximum total power of NR FR2 single cell and cell-group

- 6.2B.4.1	PCMAX (Intra C, NC, Inter including both FR1 and FR2) – e-mail approval ongoing

TS38.133 requirements

- 4. RRC_IDLE state mobility (cell reselection measurements for FR2)

- 6. RRC_CONNECTED state mobility (side condition of Tsearch for unknown cell, known cell condition in FR2)

- 7. Timing (UE timing requirements due to beam switching, MTTD and MRTD for inter-band synchronous EN-DC, Impact of MRTD on Rx beam switching)

- 8. Signalling characteristics (SCell activation and deactivation delay for FR2, Hypothetical PDCCH parameter for RLM/BFD, Necessity of SSB based BFD, Evaluation period for RLM, BFD and CBD, RRC-based and MAC-based  BWP switch requirement, TCI state switch and SCell activation with multiple TCI states, define simultaneous SSB and CSI-RS BFD requirements, define CSI-RS for BFD-RS and SMTC overlapping requirements)

- 9. RRM measurement (Measurement period for L1-RSRP reporting, L1-RSRP reporting delay requirements UE behaviour after measurement gap under large TA, carrier specific scaling factor with GSM measurement and RSTD measurement)

- RRM requirements for synchronous NR-NR DC among FR1 and FR2 (Option 2) and NE-DC (Option 4)

TS36.133 requirements

- 8. UE Measurements Procedures in RRC_CONNECTED State (inter-RAT NR measurements, measurements for E-UTRA – NR Dual Connectivity)

Performance part

TS38.101-4 requirements

- For demodulation performance requirements (Conducted / Radiated)

  - 5.1.1/7.1.1	Applicability of requirements

  - Removal of [] and TBD from

    - 5.2/7.2	PDSCH demodulation requirements

    - 5.3/7.3	PDCCH demodulation requirements

    - 5.4/7.4	PBCH demodulation requirements

  - 5.5, 5.5A/7.5	Sustained downlink data requirements for single carrier and CA

  - Demodulation requirements for high speed scenarios

- For CSI reporting requirements (Conducted / Radiated)

  - 6.1.1/8.1.1	Applicability of requirements

  - Removal of [] and TBD from

    - 6.2/8.2	CQI reporting requirements

    - 6.3/8.3	PMI reporting requirements

    - 6.4/8.4	RI reporting requirements

- Corresponding test conditions (e.g. FRC) for above requirements in Annex

- Sustained downlink data and CSI reporting requirements for EN-DC

- Demodulation performance and CSI reporting requirements for late drop

TS38.104 requirements

- 8.1.2	/11.1.3		Applicability rule

- Removal of [] and TBD from performance requirements for  (Conducted / Radiated)

  - 8.2/11.2		PUSCH with/without transform precoding

  - 8.3	/11.3		PUCCH 0-4

  - 8.4	/11.4		PRACH

- Performance requirements for UCI on PUSCH

- Performance requirements for FR1 multi-slot PUCCH

- The following performance requirements need further consideration:

  - PUSCH corrections due to unachievable performance measures

  - PUCCH FR2 corrections due to RF timing mask

  - PUSCH FR1 type B time domain resource allocation

  - DMRS configurations with and without additional DMRS for PUSCH FR2 and PUCCH FR2 format 3 & 4

  - PUSCH FR2 non-configured PT-RS case.

  - FR1 PUSCH with 256QAM

  - PUSCH with UL timing adjustment

  - Performance requirements for high speed train

TS38.141-1 requirements

- Removal of [] and TBD from conducted performance requirements for

  - 8.2		PUSCH with/without transform precoding

  - 8.3		PUCCH 0-4

  - 8.4		PRACH

- Performance requirements for UCI on PUSCH

- Performance requirements for FR1 multi-slot PUCCH

- The following performance requirements need further consideration:

  - PUSCH corrections due to unachievable performance measures

  - PUSCH FR1 type B time domain resource allocation

  - FR1 PUSCH with 256QAM

  - PUSCH with UL timing adjustment

  - Performance requirements for high speed train

TS38.141-2 requirements

- 6.5	OTA transmit ON/OFF power

  - For FR2, test procedure and test requirements for both OTA transmitter OFF power and OTA transmitter transient period.

- Removal of [] and TBD from OTA performance requirements for

  - 8.2		PUSCH with/without transform precoding

  - 8.3		PUCCH 0-4

  - 8.4	 	PRACH

- Performance requirements for UCI on PUSCH

- Performance requirements for FR1 multi-slot PUCCH

- The following performance requirements need further consideration:

  - PUSCH corrections due to unachievable performance measures

  - PUCCH FR2 corrections due to RF timing mask

  - PUSCH FR1 type B time domain resource allocation

  - DMRS configurations with and without additional DMRS for PUSCH FR2 and PUCCH FR2 format 3 & 4

  - PUSCH FR2 non-configured PT-RS case.

  - FR1 PUSCH with 256QAM

  - PUSCH with UL timing adjustment

  - Performance requirements for high speed train

TS38.133 requirements

- 10. Measurement Performance requirements

  - Other condition for each accuracy requirements

  - SSB Ês/Iot and minimum/maximum Io for measurement accuracy requirements in FR2

  - Removal of [] from each accuracy requirement for FR2

  - L1-RSRP accuracy requirements for FR1 and FR2

- Annex A. Test Cases

  - Removal of [] from Reference measurement channels

  - Common configurations including antenna configurations for 4 Rx capable UEs, CSI-RS, TCI-state, and TRS

  - Angle of Arrival (AoA) setup for FR2 including beam direction and related test cases

  - Test method for SS-RSRP in OTA

  - Maintenance for Phase I and II test cases including

    - DRX-Configuration for UL Timing Tests

    - Test parameters for Radio link monitoring test cases

    - Test parameters for FR2 measurement performance requirements

    - Test requirements for inter-frequency measurement

    - Test requirements for L1-RSRP test parameters

    - Test requirements for Cell re-selection

    - Test requirements for handover

    - Test case for UE UL carrier RRC reconfiguration Delay FR2

    - Test case for Link recovery procedures

    - Test case for Active BWP switch delay for FR2

    - Removal of []and/or TBD from test parameters from each test case

  - Phase III and IV test cases including

    - SFTD measurement delay

    - interruptions due to measurement on deactivated SCell

    - EN-DC/SA SSB RLM scheduling restriction and impact on mobility

    - RRC Re-establishment

    - RRC Release with redirection to NR/E-UTRAN

    - EN-DC SFTD measurement accuracy

    - EN-DC MTTD and NR CA MTTD

    - EN-DC/SA beam failure detection and recovery and scheduling restriction

    - SA/EN-DC SS-SINR measurement accuracies

    - TCI state switch delay

- Annex B. Conditions for RRM requirements applicability for operating bands

  - Conditions for measurements on NR FR2 intra-frequency cells for cell re-selection

  - Conditions for UE measurements procedures and performance requirements in RRC_CONNECTED state for FR2

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1

- “RAN1 Chairman’s Notes,” RAN1 chair, 3GPP TSG RAN WG1 Meeting 94bis, October 2018.

- “RAN1 Chairman’s Notes,” RAN1 chair, 3GPP TSG RAN WG1 Meeting 95, November 2018.

RAN2

[R2-1] “RAN2#103bis Meeting Report,” ETSI MCC.

[R2-2] “RAN2#104 Meeting Report,” ETSI MCC.

[R2-3] RP-182415, “Rel-15 Work Item Exception for New Radio Access Technology – Core,” NTT DOCOMO, INC.

RAN3

[R3-1] RAN3_101bis_agenda_with_Tdocs_20181012_EOM

[R3-2] RAN3_102_agenda_with_Tdocs_20181116_EOM2

RAN4

[R4-1] R4-1814401, RAN4 #89bis Meeting report, Oct. 2018

[R4-1] R4-180xxxx, draft RAN4 #89 Meeting report

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template