## Slide 1: TSG SA Report to TSG RAN 83
Erik Guttman 3GPP TSG SA Chairman
Samsung Electronics

## Slide 2: SA Status overview
Rel-15 is frozen except for SA3 LI, which comes for approval to SA 83.
Rel-16 Normative work and remaining studies to conclude for stage 2. Rel-16 activity progresses well across SA2-SA6. Modified stage 3 freeze will be considered and the overall schedule harmonized at TSG 83.
Rel-17 studies progressing in SA1 and some for approval in SA2. Further planning for Rel-17 will occur at TSG 83.

## Slide 3: SA1 status
New
  VMOD_DISPLAY – Verification-modified Calling Name Display (0100%)
  FS_MINT – Study on Support for Minimization of service interruption (0%)
  FS_MUSIM – Study on Support for Multi-USIM Devices (05%)
  FS_eCAV – Study on enhancements for cyber-physical control applications in vertical domains (05%)
Ongoing
  FS_NCIS – Study on Network Controlled Interactive Service in 5GS (5085%)
  FS_AVPROD – Feasibility Study on Audio-Visual Service Production (5080%)
  FS_MPS2 – Feasibility Study on Multimedia Priority Service (MPS) Phase 2 (6580%)
  FS_CMED – Feasibility Study on Communication Services for Critical Medical Applications (1565%)
  FS_5G_ATRAC – Study on Asset Tracking Use Cases (1545%)
  FS_REFEC – Study on enhanced Relays for Energy eFficiency and Extensive Coverage (2040%)
  FS_EAV – Study on enhancement for UAVs (2070%)
Info / Requests for RAN
  None

## Slide 4: SA2 status (1/3)
New
  FS_5MBS - Study on Architectural enhancements for 5G multicast-broadcast services (0%)
  FS_enh_EC - Study on enhancement of support for Edge Computing in 5GC (0%)
  FS_SB_SMS - Study on on Service-based support for SMS in 5GC (0%)
  FS_5G_ProSe - Study on System enhancement for Proximity based Services in 5GS (0%)
  FS_UPCAS - Study on UPF enhancement for control and SBA (0%)
  UDICOM - User data interworking, Coexistence and Migration (0%)
  RACS - Optimisations on UE radio capability signalling (0%)
  eIMS5G_SBA - SBA aspects of enhanced IMS to 5GC integration (0%)
Ongoing
  PARLOS_SA2 – System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs (035%)
  5WWC – Wireless and Wireline Convergence for the 5G system architecture (050%)
  ATSSS – Access Traffic Steering, Switch and Splitting support in the 5G system architecture (045%)
  eV2XARC – Architecture enhancements for 3GPP support of advanced V2X services (030%)
  eNA – Enablers for Network Automation for 5G (050%)

## Slide 5: SA2 status (2/3)
Ongoing
  5G_CIoT – Cellular IoT support and evolution for the 5G System (050%)
  ETSUN – Enhancing Topology of SMF and UPF in 5G Networks (045%)
  5G_eLCS – Enhancement to the 5GC LoCation Services (045%)
  5G_SRVCC – Single radio voice continuity from 5GS to 3G (0100%)
  FS_RACS – Study on optimisations on UE radio capability signalling (70100%)
  FS_Vertical_LAN – Study on 5GS Enhanced support of Vertical and LAN Services (8892%)
  Vertical_LAN – 5GS Enhanced support of Vertical and LAN Services (043%)
  FS_5G_URLLC – Study on enhancement of URLLC supporting in 5GC (8590%)
  5G_URLLC – Enhancement of URLLC support in the 5G Core network (050%)
  eSBA –Enhancements to the Service-Based 5G System Architecture (050%)
  FS_eNS – Study on Enhancement of Network Slicing (85100%)
  eNS – Enhancement of Network Slicing (060%)
  FS_UDICOM – Study on User data interworking, Coexistence and Migration (80100%)
  FS_5GSAT_ARCH – Study on architecture aspects for using satellite access in 5G(3550%)
  FS_eIMS5G -Study on Enhanced IMS to 5GC Integration (4070%)

## Slide 6: SA2 status (3/3)
Ongoing (deprioritized)
  FS_ENTRADE – Study on encrypted traffic detection and verification (7070%)
  xBDT – 5GS Transfer of Policies for Background Data Transfer (0%)
  FS_LLC_Mob – Study on EPC support for Mobility with Low Latency Communication (7575%)
  FS_AAI_LTE_NR – Study on Application Awareness Interworking between LTE and NR (3030%)
  FS_EPS_UTRACE – Study on enhancement of systems using EPS for Ultra Reliability and Availability using commodity equipment (10% 70%)
Info / Requests for RAN
  SA2 sent diverse LSs to RAN and RAN WGs. Please swiftly respond to these LSs to ensure timely progress.

## Slide 7: SA3 status
The SA3 Report is late due to a WG meeting ending last week…
Info / Requests for RAN
  In LS s3i190043, SA3 LI requests that RAN prioritise a study to ensure that the secondary cell reporting to the core network is supported.

## Slide 8: SA4 status (1/2)
New
  ATIAS – Terminal Audio quality performance and Test methods for Immersive Audio Services (0%)
  FS_HaNTE – Study on UEs Supporting Handset Mode with Non-Traditional Earpieces (0%)
Ongoing
  FS_QoE_VR – QoE metrics for VR (4555%)
  FS_mV2X – V2X Media Handling and Interaction (6070%)
  FS_TyTraC – Typical Traffic Characteristics of Media Services (3045%)
  FS_XR5G – Study Item on eXtended Reality (XR) in 5G (2535%)
  FS_ANTeM – Study on ambient noise test methodology for evaluation of acoustic UE performance (010%)
  SerInter – Service Interactivity (6070%)
  Alt_FX_EVS – Alternative EVS implementation using updated fixed-point basic operators (90100%)
  E_FLUS – Enhancements to Framework for Live Uplink Streaming (4045%)
  E2E_DELAY – Media Handling Aspects of RAN Delay Budget Reporting in MTSI (7585%)
  5G_MEDIA_MTSI_ext – Media Handling Extensions for 5G Conversational Services (3550%)
  CHEM – Coverage and Handoff Enhancements for Multimedia (7080%)

## Slide 9: SA4 status (2/2)
Ongoing
  MC_XMB – MCData File Distribution support over xMB (8090%)
  5GMSA – 5G Media streaming architecture (050%)
  EVS_FCNBE – EVS Floating-point Conformance for Non Bit-Exact (025%)
  IVAS_Codec – EVS Codec Extension for Immersive Voice and Audio Services (2025%)
  ITT4RT – Support for Immersive Teleconferencing and Telepresence for Remote Terminals (05%)
Info / Requests for RAN
  None

## Slide 10: SA5 status (1/3)
New
    TM_SBMA – Trace Management in the context of Services Based Management Architecture (0%)
    FS_PROTIMP – Study on protocol enhancement for real time communication (0%)
    FS_OAM_RTT – Study on non-file-based trace reporting(0%)
Ongoing Charging
  VBCLTE – Volume Based Charging Aspects for VoLTE (050%)
  OFSBI_CH – Nchf Online and Offline Charging Services (040%)
  5GIEPC_CH – Charging Enhancement of 5GC interworking with EPC (030%)
  5GS_Ph1_NEFCH – Network Exposure Charging in 5G System Architecture (020%)
  5GS_Ph1_AMFCH – Charging AMF in 5G System Architecture Phase 1 (020%)
  FS_NETSLICE_CH – Study on Charging Aspects of Network Slicing (030%)
  FS_QoE_VR – QoE metrics for VR (4555%)
  FS_QoE_VR – QoE metrics for VR (4555%)

## Slide 11: SA5 status (2/3)
Ongoing OAM
  QOED – Volume Based Charging Aspects for VoLTE (050%)
  EE_5G – Nchf Online and Offline Charging Services (040%)
  OAM_LTE_WLAN – Charging Enhancement of 5GC interworking with EPC (030%)
  NETPOL – Network Exposure Charging in 5G System Architecture (020%)
  METHOGY – Charging AMF in 5G System Architecture Phase 1 (020%)
  IDMS_MN – Study on Charging Aspects of Network Slicing (030%)
  5G_SLICE_ePA – QoE metrics for VR (4555%)
  5GDMS – QoE metrics for VR (4555%)
  FS_ONAPDCAE – Study on integration of ONAP DCAE and 3GPP management architecture (80100%)
  FS_ONAPCINT – Study on integration of ONAP and 3GPP configuration management services for 5G networks (60100%)
  FS_MAN_EC – Study on management aspects of edge computing (2050%)
  FS_TENANCYC – Study on tenancy concept in 5G network and network slicing management (2026%)
  FS_CSMAN – Study on management aspects of communication services (4070%)
  FS_SON_5G – Study on Self-Organizing Networks (SON) for 5G (1040%)

## Slide 12: SA5 status (3/3)
Info / Requests for RAN
  None

## Slide 13: SA6 status (1/2)
New
  MONASTERY2_ARCH – Application Architecture for the Mobile Communication System for Railways (MONASTERY) Phase 2 (0%)
  FS_EDGEAPP – Study on Application Architecture for enabling Edge Applications (0%)
Ongoing
  FS_FRMCS2 – Study on Application Architecture for the Future Railway Mobile Communication System (FRMCS) Phase 2 (65100%)
  FS_MCSAA – Study on MC Service Access Aspects (7075%)
  FS_MCOver5GS – Study on Mission Critical Services support over 5G System (3535%)
  FS_ MCLOG – Study into Discreet Listening and Logging for Mission Critical Services (5075%)
  FS_enhMCLoc – Study on location enhancements for mission critical services (5085%)
  FS_FFAPP – Study on application layer support for Factories of the Future in 5G network (05%)
  FS_UASAPP – Study on application layer support for Unmanned Aerial System (UAS) (00%)

## Slide 14: SA6 status (2/2)
Ongoing
  eCAPIF – Enhancements for Common API Framework for 3GPP Northbound APIs (4580%)
  enh2MCPPT – Enhanced Mission Critical Push-to-talk architecture phase 2 (3560%)
  eMCData2 – Enhancements to Functional architecture and information flows for Mission Critical Data (4075%)
  eMCSMI – Enhanced mission critical system migration and interconnection(1050%)
  eMCCI – Enhanced Mission Critical Communication Interworking with LMR Systems(1540%)
  MBMSAPI_MCS – MBMS APIs for Mission Critical Services(6590%)
  V2XAPP – Application Layer support for V2X Services(2565%)
  SEAL – Service Enabler Architecture Layer for Verticals (060%)
Info / Requests for RAN
  S6-190280: SA6 asks both SA and RAN to advise on availability D2D in 5GS, this is essential for ongoing study in SA6 FS_MCOver5GS

## Slide 15: Topics for SA-RAN Coordination
Joint SA-RAN determination of the Rel-17 schedule.
Identification of overall schedule impact of a ‘gradual’ stage 3 freeze.
  Note that the time between Stage 2 freeze and Stage 3 RAN2 / RAN3 freeze increases from 2 to 3 quarters. This increases the risk of late input by RAN2 / RAN3 to SA2.
LSs on topics identified for RAN-SA coordination have been sent, asking feedback (this is not a complete list):
  S2-1902904: LS on QoS Support for eV2X over Uu interface (To: RAN2, RAN3)
  S2-1902908: LS on EPS Additional RRM Policy Index (To: RAN, RAN2, RAN3, CT, CT4)
  S2-1902903: LS on Completion of FS_RACS study (To: RAN, RAN2, RAN3, CT1, CT4)
  Action for RAN / WGs: Please prioritize responses to LSs where SA WGs ask advice in order to assure timely completely of the related features.