3GPP TSG RAN meeting #83										RP-190129

Shenzhen, China, March 18-21, 2019

## Status Report to TSG

Agenda item:			9.4.7

| WI / SI Name | 2-step RACH for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_2step_RACH |  |  |  |  |
| Unique ID | 820068 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182894 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 12/2019 | Performance part: 06/2020 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 10% | Performance Part: 0% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Li Tian |
|  | Company | ZTE Corporation |
|  | Email | tian.li150@zte.com.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

The following agreements were made in RAN1#96:

On the channel structure for msgA:

Agreements:

- PUSCH occasion for 2-step RACH is defined as

  - the time-frequency resource for payload transmission

- Consider the following methods for PUSCH occasion of msgA transmission:

  - Opt 1: PUSCH occasions are separately configured from PRACH occasions

    - For one PUSCH occasion, it is derived based on:

      - Alt 1: reuse the resource allocation for NR configured grant in principle

      - Alt 2: other potential configurations (e.g., reuse semi-static SFI + BWP,  reuse PRACH RO, etc.)

    - FFS detailed association rule between the PRACH and PUSCH for msgA transmission

  - Opt 2: Specify/configure the relative location (in time and/or frequency) of the PUSCH occasion with respect to the associated PRACH occasion

    - Alt 1: Time/frequency relation between PRACH preambles in PRACH occasion(s) and PUSCH occasions are single specification fixed value.

    - Alt 2: Time/frequency relation between each PRACH preamble in PRACH occasion(s) to the PUSCH occasion is single specification fixed value. Different preambles in different PRACH occasions can have different values.

    - Alt 3: Time/frequency relation between PRACH preambles in PRACH occasion(s) and PUSCH occasions are single semi-statically configured value.

    - Alt 4: Time/frequency relation between each PRACH preamble in PRACH occasion(s) to the PUSCH occasion is semi-statically configured value. Different preambles in different PRACH occasions can have different values.

    - Note: The time and frequency relation is not required to be the same alternative.

  - FFS detailed mapping between preamble and PUSCH resource + DMRS

Agreements:

- Both DFT-s-OFDM and CP-OFDM are supported for the payload transmission in msgA

  - FFS how to indicate/configure the waveform

- Consider the following numerology for msgA PUSCH (for possible down-selection)

  - Alt 1: ​follow the numerology configured for the UL BWP

    - FFS initial vs. active UL BWP

  - Alt 2:  same as msgA preamble numerology at least for some cases

    - E.g., when short preamble is used (L=139)

On the related procedures:

Agreements:

- For the relation of PRACH resources between 2-step and 4-step RACH, further study the following options (for possible down-selection or combination(s) of the options)

  - Option 1: Separate ROs are configured for 2-step and 4-step RACH

  - Option 2: Shared RO but separate preambles for 2-step and 4-step RACH

  - Option 3: Shared RO and shared preambles for 2-step and 4-step RACH

Agreements:

- The beam association rule between SSB and RACH occasion of 4-step RACH is to be used for 2-step RACH

  - FFS beam association for PUSCH

Agreements:

- At least open loop power control for PUSCH transmission in MsgA should be supported

  - FFS PC for preamble vs. PC for PUSCH

#### 2.1.2	Remaining Open issues

Note: more uncovered open issues may be added later as we proceed with the work item.

- Channel structure for msgA

  - Detailed time/frequency domain resource allocation for msgA payload

  - Detailed mapping design between PRACH preamble and PUSCH resource + DMRS

  - Distinguishing between msgA and msg1

  - MCS, resource size for a PUSCH occasion

- MsgA payload

  - Content and payload size for msgA, depends on whether or not to include UCI in PUSCH, and whether or not to have small packet UP data transmission in msgA

  - Configuration/indication of waveform for payload transmission in msgA

  - Numerology for msgA PUSCH

  - Beam association for PUSCH part of msgA

  - Scrambling for msgA PUSCH

- Power control for msgA

  - Detailed open loop power control for msgA

  - Detailed power ramping for preamble and/or PUSCH

- MsgB

  - msgB content

  - Distinguishing between msgB and msg2

  - msgB response window

- Fall back procedure from 2-step RACH to 4-step RACH

  - Which situation to trigger fall back

  - Detailed fall back procedures

- Potential simulations

  - Motivation and evaluation methodology

  - Simulation assumptions

## 2.2	RAN2

#### 2.2.1	Agreements

Not yet started

#### 2.2.2	Remaining Open issues

Not yet started

## 2.3	RAN3

n/a

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

Not yet started

#### 2.4.2	Remaining Open issues

Not yet started

## 2.5	RAN5

n/a

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

n/a

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

n/a

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- 3GPP, RAN1, RAN1#96 Chairman Notes

- R1-1901625 Work plan for 2-step RACH	ZTE

- R1-1902027 Discussion on Channel Structure for 2-Step RACH	CATT

- R1-1902821 Use Cases and Scenarios for 2-Step RACH, Ericsson

- R1-1903147 Considerations on two-step RACH for NTN	THALES

- R1-1901626	Considerations on the channel structure of msgA	ZTE

- R1-1902466	Channel structure for two-step RACH	Intel Corporation

- R1-1902977	Channel Structure for Two-Step RACH	Qualcomm Incorporated

- R1-1901669	Discussion on channel structure for 2-step RACH	vivo

- R1-1901793	On channel structure for two-step RACH	MediaTek Inc.

- R1-1902133	Channel Structure for Two-Step RACH Considerations 	Sierra Wireless, S.A.

- R1-1902135	On 2-step RACH Channel Structure	Nokia, Nokia Shanghai Bell

- R1-1902165	On Channel Structure for Two-Step RACH	Sony

- R1-1902241	Channel Structure for Two-Step RACH	Samsung

- R1-1902326	Discussion on channel structure for two-step RACH	CMCC

- R1-1902393	Discussion on channel structure for 2-step RACH	Panasonic Corporation

- R1-1902533	Discussion on 2step RACH Structure	LG Electronics

- R1-1902582	On Signal Structure for Two-Step RACH 	InterDigital, Inc.

- R1-1902747	On Channel Structure for 2-step RACH	OPPO

- R1-1902784	Discussion on Channel Structure for Two-Step RACH	NTT DOCOMO, INC.

- R1-1902822	Channel Structure for Two-step RACH	Ericsson

- R1-1902917	Considerations on Resource Pool Design for PUSCH in MsgA of 2-step RACH	CAICT

- R1-1902961	Discussion on channel structure for two-step RACH	KDDI Corporation

- R1-1903056	Channel structure for 2-step RACH	Huawei, HiSilicon

- R1-1902136	On 2-step RACH Procedure	Nokia, Nokia Shanghai Bell

- R1-1902785	Discussion on Procedure for Two-step RACH	NTT DOCOMO, INC.

- R1-1903057	Discussion on 2-step RACH procedure	Huawei, HiSilicon

- R1-1901627	Considerations on 2-step RACH procedures	ZTE

- R1-1901670	Discussion on 2-step RACH procedure	vivo

- R1-1901794	On procedure for two-step RACH	MediaTek Inc.

- R1-1902134	Procedure for Two-Step RACH Considerations 	Sierra Wireless, S.A.

- R1-1902166	Discussion on Procedure for 2-step RACH	Sony

- R1-1902242	Procedure for Two-step RACH	Samsung

- R1-1902327	Discussion on procedure for two-step RACH	CMCC

- R1-1902394	Discussion on 2-step RACH procedure	Panasonic Corporation

- R1-1902467	Procedure  for two-step RACH	Intel Corporation

- R1-1902534	Discussion on 2step RACH Procedure	LG Electronics

- R1-1902583	Perspectives on operation of Two-Step RACH 	InterDigital, Inc.

- R1-1902748	On Procedure for 2-step RACH	OPPO

- R1-1902823	Procedure for Two-step RACH	Ericsson

- R1-1902843	2-step RACH procedure	Motorola Mobility, Lenovo

- R1-1902918	A scheme of fallback from 2-step RACH to 4-step RACH	CAICT

- R1-1902964	Discussion on procedure for two-step RACH	KDDI Corporation

- R1-1903321	Procedures for Two-step RACH	Qualcomm Incorporated

- R1-1903186	Discussion on 2-step RACH for NR	Fraunhofer HHI, Fraunhofer IIS

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template