3GPP TSG RAN meeting #83										RP-190370

Shenzhen, China, March 18-21, 2019

## Status Report to TSG

Agenda item:			10.2.4

| WI / SI Name | UE requirements for LTE DL 8Rx antenna ports |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_8Rx_AP_DL-Perf |  |  |  |  |
| Unique ID | 780272 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-180960 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: mm/yyyy | Performance part: March/2019 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: xx% | Performance Part: 100% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Xiang LI |
|  | Company | Huawei Technologies Ltd., |
|  | Email | Tricia.li@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#90:

Updated simulation assumptions [1] for inclusion of TDD part was approved.

Simulation results for all TDD PDSCH cases were submitted from companies [2-5], the final performance requirements were decided as per the averaged impairment results and plus 0.5dB extra margin;

Both lower SNR {4dB, 5dB} and higher SNR {11dB, 12dB} for CQI test were agreed.

CRs [8-19] for FRC definitions, updates of the applicability rules for performance tests, PDSCH TDD performance requirements definition, CQI test and RLM were agreed.

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-1902050	Simulation assumptions for 8Rx tests	Huawei, HiSilicon

- R4-1901049	Summary of simulation results for 8Rx	Huawei, HiSilicon

- R4-1901037	Simulation results for 8Rx TDD demodulation performance with rank lower than 4	Huawei, HiSilicon

- R4-1902049	PDSCH simulation results and discussion for 8Rx UEs	Intel Corporation

- R4-1902051	Simulation results for 8Rx TDD demodulation performance with rank higher than 4	Huawei, HiSilicon

- R4-1900416  On CQI reporting definition test requirement for 8Rx capable UE Qualcomm Incorporated

- R4-1901038	Discussion and simulation results for 8Rx CQI test	Huawei, HiSilicon

- R4-1902052	CR: Addition of FRC for 8Rx(Rel-15)	Huawei, HiSilicon

- R4-1901040	CR: Addition of FRC for 8Rx(Rel-16)	Huawei, HiSilicon

- R4-1901041	CR: Updates to the applicability and test rule for 8Rx capable UE(Rel-15)	Huawei, HiSilicon

- R4-1901042	CR: Updates to the applicability and test rule for 8Rx capable UE(Rel-16)	Huawei, HiSilicon

- R4-1902435	CR: Updates to 8Rx demodulation performance requirements(Rel-15)	Huawei, HiSilicon

- R4-1901044	CR: Updates to 8Rx demodulation performance requirements(Rel-16)	Huawei, HiSilicon

- R4-1902054	CR: Updates to 8Rx SDR tests(Rel-15)	Huawei, HiSilicon

- R4-1901046	CR: Updates to 8Rx SDR tests(Rel-16)	Huawei, HiSilicon

- R4-1901047	CR: Updates to 8Rx CQI tests(Rel-15)	Huawei, HiSilicon

- R4-1901048	CR: Updates to 8Rx CQI tests(Rel-16)	Huawei, HiSilicon

- R4-1902523	Applicability rule for 8Rx RLM	Huawei, HiSilicon

- R4-1901238	Applicability rule for 8Rx RLM R16	Huawei, HiSilicon

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template