3GPP TSG RAN meeting #83										RP-190501

Shenzhen, China, March 18-21, 2019

## Status Report to TSG

Agenda item:			9.5.9

| WI / SI Name | 29 dBm UE Power Class for LTE band 41 and NR Band n41 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | LTE_NR_B41_Bn41_PC29dBm |  |  |  |  |
| Unique ID | 800078 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182117 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2019 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 15% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | SHVODIAN, Bill |
|  | Company | Sprint Corporation |
|  | Email | bill dot shvodian @ sprint dot com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#89bis:

•	RAN4 reviewed several contributions and noted a Workplan.

RAN4#90:

•	Agreed on system level simulation methodology and assumptions for coexistence study [8]

•	Reviewed System level simulation results for coexistence study on 29dBm UE Power Class for LTE Band 41 and NR Band n41 for urban and suburban areas [9] and rural areas [10].

•	Reviewed papers on some potential improvements for B41/n41 EN-DC A-MPR [11], [12]

•	Agreed on a way forward for improvements for B41/n41 EN-DC A-MPR [13]

•	Reviewed revised WID [14]

•	MPR requirements intra-band contiguous and non-contiguous EN-DC endorsed outside this WID [15]

RAN#83

•	Completion date moved from June 19 to December 19

#### 2.4.2	Remaining Open issues

•	Develop a new feature to enable single component carrier UL operation (no CA) for LTE Band 41 and NR n41 UE Power Class x (29 dBm) to be utilized for LTE-NR Dual Connectivity, LTE 2x2 non-coherent UL MIMO, and NR 2x2 non-coherent UL MIMO

•	Decide on a new UE Power Class number for UE Tx power level of 29dBm (x is a placeholder the new power class)

•	Develop UE requirements, including Tx power tolerance, MPR, A-MPR, IBE and ACLR for Power Class x.   Improvements to A-MPR/MPR for 26 dBm n41 and B41/n41 EN-DC are in scope.

•	Develop UE Tx duty cycle requirements sufficient to prevent exceeding local regulatory limits such as FCC SAR based on RAN4-approved WF document R4-1805776

•	Assess the impact on eNode B blocking requirements required to support a 29 dBm UE power class.

•	Assess the impact on Band 7, n7, 38 and n38 related to a 29 dBm UE power class

•	Compatibility of LTE Band 41 networks and NR n41 networks with the maximum power of 23 dBm (UE Power Class 3) and 26 dBm (UE Power Class 2) is to be considered.

•

•	Regulatory issues, including those related to the use of 29 dBm HPUE capable devices when roaming and/or p-max is not present shall be addressed.

•	Design considerations including thermal factors and industrial design related to 29 dBm to be considered.

•	Develop MPR requirements for 29 dBm

•	Develop ACLR requirements for 29 dBm HPUE

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- RP-182117, “29 dBm UE Power Class for LTE band 41 and NR Band n41,” RAN4, RP#81

- R4-1811511, “Revised WID on 29 dBm UE Power Class for LTE Band 41and NR Band n41,” Sprint, CMCC, RP#81

- R4-1812403, “Intra-band EN-DC MPR,” Qualcomm, RAN4#88bis

- R4-1812406, “Maximum output power of 29 dBm UE configured for UL MIMO,” Qualcomm, RAN4#88bis

- R4-1813797, “Discussion on B41/n41 A-MPR and power classes,” Sprint, RAN4#88bis

- R4-1815850, “Workplan for 29 dBm HPUE WID,” Sprint, RAN4#89

- R4-1815851, “Intra-band EN-DC MPR,” Sprint, RAN4#89

- R4-1901488, “System level simulation methodology and assumptions for coexistence study on 29dBm UE Power Class for LTE Band 41 and NR Band n41,” Nokia, Sprint

- R4-1901489, “System level simulation results for coexistence study on 29dBm UE Power Class for LTE Band 41 and NR Band n41 (urban and suburban areas),” Nokia, Sprint

- R4-1901490, “System level simulation results for coexistence study on 29dBm UE Power Class for LTE Band 41 and NR Band n41 (rural areas),” Nokia, Sprint

- R4-1901929, “Additional A-MPR curve for B41/n41 EN-DC,” Sprint

- R4-1901930, “R-IM3 Sensitivity to LTE and NR Powers in B41/n41 EN-DC,” Sprint

- R4-1902498, “WF on A-MPR improvement in B41/n41 EN-DC,” Sprint

- R4-1901846, “Revised WID on 29 dBm UE Power Class for LTE Band 41and NR Band n41,” Sprint

- R4-1902500, “Draft CR for 38.101-3: adding MPR for intra-band ENDC,” Skyworks Solutions Inc., Ericsson, Nokia

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template