3GPP TSG RAN meeting #83										RP-190567

Shenzhen, China, March 18-21, 2019

## Status Report to TSG

Agenda item:			9.5.5

| WI / SI Name | Status Report for WI Core part: Adding wider channel bandwidths for NR band n7 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_n7_BW-Core |  |  |  |  |
| Unique ID | 820174 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182827 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2019 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 10% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
|  | Name | Stephen Truelove |
|  | Company | BT plc |
|  | Email | stephen.truelove@bt.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

At the RAN4 Meeting #90 there were three documents submitted on this WI.

•	Document R4-1900067 ("n7 new channel bandwidths emissions study") from Nokia demonstrates that for wider channel bandwidths, it will be necessary to increase A-MPR for the wider channels.

•	Document R4-1900893 ("BS RF requirements on adding wider channel bandwidths in Band n7") from Huawei proposes that the table of channel bandwidths for Band n7 is amended in TS38.104

•	Document R4-1900894 ("UE reference sensitivity requirements on adding wider channel bandwidths in Band n7") from Huawei proposes that the UE reference sensitivity requirements should be added for the wider channel bandwidths

These are considered to be open issues for further consideration at the RAN4 Meeting #91.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

[1]	RP-182827 (RAN #82) – Approved WID

[2] 	RP-190137 (RAN #83) – Revised WID