3GPP TSG RAN meeting #83										       RP-190608

Shenzhen, China, March 18-21, 2019

# Source:	CMCC

# Title:	Status report for SI on RAN-centric data collection and utilization for LTE and NR

# Document for:	Approval

Agenda Item:	9.3.10

Status Report to TSG

Agenda item:			9.3.10

| WI / SI Name | Study on RAN-centric data collection and utilization for LTE and NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_LTE_NR_data_collect |  |  |  |  |
| Unique ID | 801000 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182105 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 06/2019 | Core part: mm/yyyy | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: 25% | Core part: xx% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Liang LIU |
|  | Company | CMCC |
|  | Email | liuliang@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The TU allocation endorsed at RAN plenary was not guaranteed at both RAN3 #101bis and RAN3 #103 meeting. There is not much progress at RAN3. Up to the latest meeting, capturing the use cases description in the TR is the main progress, nevertheless, this is an output of an offline coordination voluntarily initiated by the Rapporteur.

It is proposed to add additional 0.5 TU at RAN3 #103bis meeting and RAN3 to follow the TU guidance by RAN plenary.

Moreover, RAN2 will take the lead of MDT and L1/L2/L3 measurements related study which requires more TUs. It is proposed to add additional 0.5 TU per RAN2 meeting.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2 #105 meeting

This is the first meeting at RAN2, where the general part (including the work plan), MDT and L2 measurements were discussed. The following agreements were agreed:

- For MDT

Agreements of NR MDT:

1.Logged MDT, immediate MDT and accessibility report should be supported for NR MDT. LTE MDT measurements/failures could be the baseline

2.Logged MDT should also be supported for RRC_INACTIVE and RRC_IDLE. LTE

3.Management based and signalling based trace procedure in LTE can be reused in NG-RAN MDT.

Agreements:

1	For Immediate MDT, the measurement quantities should consider both cell-level RSRP/RSRQ/SINR and BRSRP/BRSRQ/BSINR. The details about BRSRP/BRSRQ/BSINR for the serving cell and neighbour cells can be further studied.

2	From RAN2 perspective both Management-based MDT & signaling-based MDT can be either Logged MDT or Immediate MDT..

3	For Signaling-based MDT in NR, the user consent is required as in LTE.

For NR MDT, RAN2 agree:

1	on the coverage use cases of LTE as the baseline of NR

2	on the QoS verification use cases of LTE as the baseline of NR

3	on WLAN/Bluetooth measurement use cases of LTE as the baseline of NR.

Agreements of NR MDT

1	At least the following measurement quantities are required:

⁻	DL signal quantities measurement results for the serving cell and for intra-frequency/Inter-frequency/inter-RAT neighbour cells(logged MDT and immediate MDT)

⁻	PHR (immediate MDT)

⁻	Received Interference Power measurement (immediate MDT)

⁻	Data Volume measurement separately for DL and UL(immediate MDT)

⁻	Scheduled IP Throughput for MDT measurement separately for DL and UL(immediate MDT)

⁻	Packet Delay measurement separately for DL and UL(immediate MDT)

⁻	Packet loss rate measurement  separately for DL and UL(immediate MDT)

2	The procedures of LTE MDT are the baseline of NR MDT.

- for immediate MDT: The network can collect data with/without the UE involvement in RRC_CONNECTED. For example, the UE can report measurements to the RAN via periodical or event-triggered ways

- for logged MDT: the network sends logged measurement configuration to the UE in connected mode, and then the UE collects measurements in RRC_IDLE/INACTIVE. Upon UE restarting the RRC connection, the UE firstly sends available indicator(s) to the network, and then the network can command the UE to send the measurements

- for RLF report and accessibility measurements, UE logs these measurements without the need for prior configuration by the network. Upon UE entering connected state, the UE firstly sends available indicator(s) to the network, and then the network can command the UE to send the measurements

Agreement of NR MDT

1	Apply the Logged MDT configuration, logged measurements and reporting procedures to RRC_INACTIVE state.

Agreements of NR MDT:

1	In addition to location and time information, NR MDT measurements can be tagged with information fields informing the network about UE orientation in a global coordinate system if additional measurement is not needed if the information available. FFS the details.

To capture above agreements on MDT, an email discussion is assigned to prepare for the text proposal for TR. 37.816

[105#xx][NR/RC-DCU] TP for capturing NR MDT agreements from RAN2 (CMCC)

Capture agreements of NR MDT from this meeting

Intended outcome: Agreed TP

Deadline: Thursday 28/03/2019

- For L1/L2/L3 measurements

- Use case of UE power saving

[105#xx][NR/RD-CU] Use case of UE energy saving (MediaTek)

- identify the use case and benefit of UE energy saving related information collection

Intended outcome: Report of email discussion

Deadline: Thursday 28/03/2019

- Use case of Active Antenna Systems

Agreements:

1	Add the new use case of Active Antenna System optimisation into TR 37.816

2	Define the following NR measurements for the use case of Active Antenna Systems optimisation:

1)	Total NG-RAN Transmit Power for Control Channels (i.e. SSB/PDCCH/…)

2)	NG-RAN Transmit Power per Beam for Control Channels (i.e. SSB/PDCCH/…)

- Handling of L2 measurements defined in TS 28.552

[105#xx][LTE/NR] Check the measurements feasibility (Huawei)

- Figure out the feasibility of measurements listed in table 2 of R2-1901863 except of CU-DU split architecture from RAN2 perspective

Intended outcome: email discussion report and draft LS to inform RAN3 our conclusion CC SA5

Deadline: One week

- Use case of delay measurements

[105#xx][LTE/NR] delay measurements in NR MDT (Qualcomm)

- Add delay measurements in NR MDT into the use case.

- Figure out the details through email discussion.

- The discussion should be based on SA2/5 requirements

Intended outcome: Agreeable TP

Deadline: Thursday 28/03/2019

    - Remaining Open issues

- Definition: Identify relevant measurement quantities, events and faults for collection and utilization. On top of existing RRM measurements and LTE L2 measurements, identify metrics to be newly introduced or to be refined, including:

    - RRM measurement quantities, RLF and access failure information, etc from consenting UEs,

    - L2 measurement quantities.

    - L1 measurement quantities (e.g. Timing Advance in RAR)

    - Sensor data for UE orientation/altitude to log in addition to location (e.g., digital compass, gyroscope,barometer)

- Collection: Study the procedure for configuration and collection of UE measurements, L1/L2 RAN node measurements and signalling procedure for distributed and central analysis. Identify the potential standard impact on related network entities. Additionally for MDT study following solutions:

  - Logged MDT focusing on RRM measurements;

  - Immediate MDT focusing on RRM measurements;

2.3	RAN3

2.3.1	Agreements

RAN3 #103

The originally allocated 1 TU was not guaranteed. Only 0.5 TU was given to treat the general parts, where the work plan, report of offline coordination and use case prioritization were discussed.

The following was agreed,

RAN3 to prioritize work on SON, including:

- PCI confusion handling

- Mobility Robustness Optimization

- RACH Optimization

- Load Balancing

- Capacity and Coverage Optimization

- Energy Efficiency

Other use cases will be discussed lower priority

TR 37.816 v0.1.0 endorsed as BL in R3-190563.

The text proposal for the agreed use cases description in R3-191064 was agreed for inclusion in the TR

RAN3 to work on RAN3 impacts related to the SA2 QoS monitoring solution in order to provide a reply to SA2 LS (R3-190030). RAN3 will take into consideration the related RAN2 work on L2 measurements of the RAN Centric DCU SI.

2.3.2	Remaining Open issues

Studies on solutions for the prioritized uses cases and other potential use cases, including the procedure for configuration and collection of measurements, necessary procedures and information exchange required for the solution will carry on in the future meetings.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN3 #103

R3-190194	Delay measurement for URLLC and MMTel	Qualcomm Incorporated

R3-190195	eNA interworking	Qualcomm Incorporated

R3-190196	Discussion on SON in NR	Qualcomm Incorporated

R3-190249	Novel use cases for MDT measurements in NR	AT&T

R3-190263	Coverage and Capacity optimization for NR	ZTE Corporation

R3-190264	MLB/MRO for NR	ZTE Corporation

R3-190269	Smart Grid Method for SON	ZTE Corporation

R3-190272	User plane measurements for RAN centic data collection	ZTE Corporation

R3-190273	NR MDT support with variant architectures	ZTE Corporation

R3-190274	The performance evaluation on Delay critical GBR traffic	ZTE Corporation

R3-190275	QoE measurement support in NR	ZTE Corporation

R3-190276	PCI selection solution in NR	ZTE Corporation

R3-190289	Discussion on Mobility Robust Optimization in 5G system	CATT

R3-190290	LS on UE RLF Report for 5G system	CATT

R3-190291	Discussion on Mobilty Load Balance in 5G system	CATT

R3-190292	Considerations on support of Energy Saving in NR	CATT

R3-190305	Use case of URLLC Optimisation for RAN centric Data utilization	NEC

R3-190349	Two additional Scenarios for RAN Centric Data Collection SI  	Vodafone España SA

R3-190365	Text Proposal for TR 37.816	Vodafone España SA

R3-190366	Energy saving use case and measurements	Orange

R3-190377	Discussion on SON Information Exchange over NG interface	Huawei

R3-190378	PCI Selection for NR cells	Huawei

R3-190379	Discussion on RACH optimization in NR	Huawei

R3-190380	Discussion on mobility optimization	Huawei

R3-190381	Discussion on Load Balancing	Huawei

R3-190382	Considerations on LTE V2X Optimization	Huawei

R3-190383	Support of MDT in NG-RAN	Huawei

R3-190412	Discussion on Load Management for SON	ZTE Corporation

R3-190413	Cell capacity definition related to wideband carrier	ZTE Corporation

R3-190419	Load balancing considering NR feature	LG Electronics Inc.

R3-190432	Discussion for MDT configuration and reporting	Samsung

R3-190552	Discussion on performance measurements	CATT

R3-190563	TR 37.816 v0.1.0	CMCC

R3-190564	Work plan for study on RAN-centric data collection and utilization for LTE and NR	CMCC

R3-190565	Report of offline coordination of uses cases for RAN-centric DCU	CMCC

R3-190566	Text proposals for the agreed use case description	CMCC

R3-190567	Text proposals for other potential use case description	CMCC

R3-190568	Network aspects of MDT for NR	CMCC

R3-190569	Text proposal for network aspects of MDT for NR	CMCC

R3-190571	Load Balancing Optimization	CMCC

R3-190572	Text proposal for Load Balancing Optimization	CMCC

R3-190573	Considerations on V2X use cases and measurements	CMCC

R3-190575	UE Specific Local RRM Policy Information Storage and Retrieval	CMCC

R3-190577	Use Case of Edge Computing	CMCC, Vodafone, CATT, TIM, T-Mobile, China Unicom

R3-190578	Consideration of RACH optimization for the NR	CMCC

R3-190655	Capacity and Coverage Optimization: NR UL coverage aspects	Nokia, Nokia Shanghai Bell

R3-190656	PCI selection use case: handling of PCI confusion resolution	Nokia, Nokia Shanghai Bell

R3-190657	Proposals for the RACH optimization use case	Nokia, Nokia Shanghai Bell

R3-190658	Optimization of RAN Notification Areas	Nokia, Nokia Shanghai Bell

R3-190659	Management of System Information Area in NR	Nokia, Nokia Shanghai Bell

R3-190660	Mobility optimization solution	Nokia, Nokia Shanghai Bell

R3-190661	RACH optimization solution	Nokia, Nokia Shanghai Bell

R3-190823	Scope of Study Item RAN centric Data Collection and Utilization	Ericsson

R3-190824	Load sharing and load balancing optimization	Ericsson

R3-190825	Enhancements to load sharing and load balance	Ericsson

R3-190826	MDT Overview	Ericsson

R3-190827	Scope of Coverage and Capacity Optimisation for NR	Ericsson

R3-190828	Scope of Coverage and Capacity Optimisation Solution for NR	Ericsson

R3-190829	On the challenges of TNL address discovery with the flexible gNB/en-gNB ID length	Ericsson

R3-190830	Draft LS requesting for investigation on broadcasting gNB ID length in system information block	Ericsson

R3-190831	Discussion on Energy Saving for RAN-centric DCU	Ericsson

R3-190832	Mobility robustness optimization in NR	Ericsson

R3-190833	Enhancements to radio link failure reporting in NR	Ericsson

R3-190834	Reporting RLM related issues upon handover and access to the target cell	Ericsson

R3-190835	Status Quo and way forward for UE RRM policy handling	Ericsson

RAN2 #105

R2-1900100	LS on PDCP end user throughput measurements (S5-191391; contact: Nokia)	SA5

R2-1900112	Discussion on NR RLF reporting	Qualcomm Incorporated

R2-1900226	Discussion on MDT	CATT

R2-1900227	Discussion on L2 measurements	CATT

R2-1900311	MDT Measurement quantities and UE impact	vivo

R2-1900312	Consideration on RAN based MDT initiation	vivo

R2-1900313	Solution for QoS monitoring	vivo

R2-1900314	IDC impact on MDT	vivo

R2-1900331	Discussion on RNA Optimization	Qualcomm Incorporated

R2-1900334	Discussion on MDT in NR	Qualcomm Incorporated

R2-1900336	Discussion on SON in NR	Qualcomm Incorporated

R2-1900428	RAN2 support for data collection	Nokia, Nokia Shanghai Bell

R2-1900429	Use cases for NR MDT	Nokia, Nokia Shanghai Bell

R2-1900430	TP for Coverage Optimisation via MDT	Nokia, Nokia Shanghai Bell

R2-1900431	TP for QoS Optimisation via MDT	Nokia, Nokia Shanghai Bell

R2-1900432	Enhanced Coverage problem identification for NG-RAN	Nokia, Nokia Shanghai Bell

R2-1900542	Discussion on MDT logging for LTE V2X	Qualcomm Incorporated

R2-1900651	Scope of RAN centric Data Collection & Utilization	Ericsson

R2-1900652	MDT Overview	Ericsson

R2-1900653	MDT for out of coverage reporting	Ericsson

R2-1900654	Draft LS on Out of Coverage in MDT	Ericsson

R2-1900655	MDT for Inactive State	Ericsson

R2-1900656	ANR leftovers from release 15	Ericsson

R2-1900657	Draft LS on Rel.15 leftovers of ANR in NR	Ericsson

R2-1900658	RACH Optimization in NR	Ericsson

R2-1900659	Mobility Robustness Optimization in NR	Ericsson

R2-1900660	Report of Successful Handover	Ericsson

R2-1900661	Scope of Coverage and Capacity Optimization for NR	Ericsson

R2-1900662	Energy Saving in NR	Ericsson

R2-1900663	Load Balancing in NR	Ericsson

R2-1900669	Discussion on use cases of MDT	ZTE Corporation, Sanechips

R2-1900670	Signalling procedure and measurement quantities for NR MDT	ZTE Corporation, Sanechips

R2-1900830	Throughput measurement in NR MDT	Qualcomm Incorporated

R2-1900835	Delay measurements in NR MDT	Qualcomm Incorporated

R2-1900892	Support of Barometric Pressure Measurements in MDT	Polaris Wireless

R2-1900926	MDT considerations for NG-RAN 	Kyocera

R2-1900947	Novel use cases for MDT measurements in NR and their definition	AT&T

R2-1901007	On Supporting NR MDT	Samsung

R2-1901021	On Supporting the Accessibility Measurements in NR	Samsung

R2-1901214	QoS parameter monitoring	Lenovo, Motorola Mobility

R2-1901236	Reply LS on QoS Monitoring	Lenovo, Motorola Mobility

R2-1901238	NR L1/L2 Measurements for Active Antenna Systems	TIM, Deutsche Telekom, Vodafone, Orange

R2-1901331	New use case: UE energy saving	MediaTek Inc.

R2-1901360	General consideration on L2 measurements for MDT	ZTE Corporation, Sanechips

R2-1901402	Overview of performance measurements in different RAN deployment scenarios	Ericsson

R2-1901403	(Draft) LS on DRB-level-QoS info in E1 interface	Ericsson

R2-1901487	Performance metrics by gNB	Nokia, Nokia Shanghai Bell

R2-1901721	Discussion on MDT logging for LTE V2X	Qualcomm Incorporated

R2-1901844	Overview on RDC	Huawei, HiSilicon

R2-1901845	Discussion on definitions of the latency measurement	Huawei, HiSilicon

R2-1901846	TP on definitions of the latency measurement	Huawei, HiSilicon

R2-1901847	Discussion on requirements for the latency measurement	Huawei, HiSilicon

R2-1901848	Discussion on possible solutions for the latency measurement	Huawei, HiSilicon

R2-1901849	TP on possible solutions for the latency measurement	Huawei, HiSilicon

R2-1901850	Draft reply LS on URLLC QoS monitoring	Huawei

R2-1901851	Draft reply LS on the latency measurement	Huawei

R2-1901852	Discussion on use cases for MDT (LTE MDT as a baseline)	Huawei, HiSilicon

R2-1901853	TP on use cases for MDT (LTE MDT as a baseline)	Huawei, HiSilicon

R2-1901854	Discussion on use cases for MDT (new compared with LTE MDT)	Huawei, HiSilicon

R2-1901855	TP on use cases for MDT (new compared with LTE MDT)	Huawei, HiSilicon

R2-1901856	Discussion on solutions for MDT	Huawei, HiSilicon

R2-1901857	Discussion on QoE measurement collection for RDC	Huawei, HiSilicon

R2-1901858	Discussion on WLAN and Bluetooth measurement collection for RDC	Huawei, HiSilicon

R2-1901859	TP on possible solutions for MDT	Huawei, HiSilicon

R2-1901860	Discussion on the out of coverage measurement	Huawei, HiSilicon

R2-1901861	Draft reply LS on RAN related parameters collected from UE	Huawei

R2-1901862	Considerations on user consent for MDT	Huawei, HiSilicon

R2-1901863	Considerations on measurements defined in TS 28.552	Huawei, HiSilicon

R2-1901864	TP on measurements defined in TS 28.552	Huawei, HiSilicon

R2-1901865	Discussion on new L2 measurements	Huawei, HiSilicon

R2-1901866	Considerations on measurements for different network deployment options	Huawei, HiSilicon

R2-1901867	Draft LS on measurements for different network deployment options	Huawei

R2-1901868	Overview on SON for RDC	Huawei, HiSilicon

R2-1901869	Discussion on use cases and solutions for RACH optimisation	Huawei, HiSilicon

R2-1901870	TP on use cases and solutions for RACH optimisation	Huawei, HiSilicon

R2-1901871	Discussion on use cases and solutions for mobility optimization in NR	Huawei, HiSilicon

R2-1901872	TP on use cases and solutions for mobility optimization in NR	Huawei, HiSilicon

R2-1901876	Analysis on Performance measurements for gNB in TS28.552	Ericsson

R2-1901878	Discussion on PDCP end user throughput measurements	ZTE Corporation, Sanechips

R2-1901880	Reply for LS on PDCP end user throughput measurements	ZTE Corporation, Sanechips

R2-1901899	Consideration on MDT in NR	Xiaomi Communications

R2-1901931	TR 37.816 v0.1.0	CMCC

R2-1901932	Work plan update for study on RAN-centric data collection and utilization for LTE and NR	CMCC

R2-1901933	Report of offline coordination of uses cases for RAN-centric DCU	CMCC

R2-1901934	Text proposals for the agreed use case description	CMCC

R2-1901935	Text proposals for other potential use case description	CMCC

R2-1901936	Network aspects of MDT for NR	CMCC

R2-1901937	General principles for MDT in NR	CMCC

R2-1901938	Text Proposal to TR 37.816 on MDT general principles	CMCC

R2-1901939	General principles for L2 measurements	CMCC

R2-1901940	Text Proposal to TR 37.816 on baseline layer 2 measurements	CMCC

R2-1901950	Discusson on MDT procedures for INACTIVE UEs	CMCC

R2-1901952	Considerations on V2X use cases and measurements	CMCC

R2-1901957	New Measurements for NR MDT	CMCC

R2-1901968	Consideration of new measurements introduced for NR MDT	CMCC

R2-1901999	Discussion on RAN related parameters collected from UE	ZTE Corporation, Sanechips

R2-1902001	Draft reply for LS on RAN related parameters collected from UE	ZTE Corporation, Sanechips

R2-1902073	Introduction of RLF report in NR SA	Samsung R&D Institute UK

R2-1902104	MDT Support in NR	LG Electronics Inc.

R2-1902105	NR RLF-related Considerations to Report	LG Electronics Inc.

R2-1902172	Immediate MDT measurement for NR	NTT DOCOMO, INC.

R2-1902219	General framework for transfer of UE information	Samsung Telecommunications

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template