3GPP TSG RAN meeting #83										RP-190609

Shenzhen, China, March 18-21, 2019

## Status Report to TSG

Agenda item:			9.5.5

| WI / SI Name | Core part: Adding wider channel bandwidths for NR band n7 [RAN4 WI: NR_n7_BW-Core] |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_n7_BW-Core |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182827 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2019 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 10% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Stephen Truelove |
|  | Company | BT plc |
|  | Email | Stephen.truelove@bt.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4 approved the proposed text introducing additional channel bandwidths in Table 5.3.5-1 of TS 38.104 [2]; in addition to endorsing the Draft CRs to TS 38.101-1 & TS 38.104 [5] [6].

RAN4 agreed that further proposals and simulation studies are required.

#### 2.4.2	Remaining Open issues

- UE coexistence between band 7 and band 38

- A-MPR

- UE desensitization due to limited duplex distance

- RB restriction

- MSD

- Asymmetric downlink and uplink channel bandwidths

- Downlink CA

- LTE / NR spectrum sharing in band 7/n7

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R4-1900894		UE reference sensitivity requirements on adding wider channel bandwidths in Band n7;

Huawei, HiSilicon

[2]	R4-1900893		BS RF requirements on adding wider channel bandwidths in Band n7;

Huawei, HiSilicon

[3]	R4-1900067		n7 new channel bandwidths emissions study;

Nokia

[4]	RP-182827		New WID on adding wider channel bandwidths in Band n7;

BT plc

[5]	R4-1810045		Draft CR to TS 38.104, Introduction of larger channel bandwidths for NR Band n7;

BT plc

[6]	R4-1810044		Draft CR to TS 38.101-1, Introduction of larger channel bandwidths for NR Band n7;

BT plc

[7]	R4-1810041		Introduction of larger channel bandwidths for NR Band n7;

BT plc, Telstra