3GPP TSG RAN meeting #83										RP-190672

Shenzhen, China, March 18-21, 2019

## Status Report to TSG

Agenda item:	9.3.2

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_5G_eval |  |  |  |  |
| Unique ID | 750048 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-171451 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 06/2019 | Core part: mm/yyyy | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: 80 % | Core part: xx% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN |
| --- | --- | --- |
| Rapporteur | Name | Yong Wu |
|  | Company | Huawei |
|  | Email | wuyong@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

The preliminary self evaluation results were submitted to ITU-R WP 5D in Oct 2018. The updated description template, initial compliance template, and the link budget template for both SRIT and NR RIT were also submitted.

At TSG RAN#82, one CR to TR37.910v1.0.0 was endorsed [1], and the updated TR37.910v.1.1.0 was approved [2].

Furthermore, updated results that use non-ideal channel estimation to replace ideal channel estimation are received from companies. As well additional results on LTE and NR are received. These results will be further reviewed in RAN WGs and can be used as basis to develop the final self evaluation report.

The proposals in the workplan document RP-190344 were endorsed.

Document RP-190286 was presented. Part 1 of annex 2 is endorsed. Discussion on annex 1 and Part 2 of annex 1 will continue over the ITU-R ad-hoc email reflector.

Document RP-190209 was presented. It was agreed that link budget evaluations for additional TDD DL/UL configurations will be added to the link budget annex. Results submitted in RP-190209 will be reviewed over the ITU-R ad-hoc email reflector.

Discussion on whether/how to provide results for test environments at 70 GHz will be discussed over the ITU-R ad-hoc email reflector.

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

The evaluation results for eMBB spectral efficiency with ideal channel estimation need to be updated with realistic channel estimation. The LTE part evaluation is to be provided in the test environments not yet evaluated (i.e. other than Rural-eMBB and Urban Macro-mMTC). Further clarification of evaluation assumptions (e.g. interference error modelling) is needed.

Link budget evaluation should be complemented by potential additional evaluation results, e.g. link budget for LOS and for Urban Macro-mMTC in NR, and link budget for Indoor Hotspot-eMBB, Dense Urban-eMBB and Urban-Macro URLLC in LTE.

It is noted that additional evaluation results were provided by contributing companies in RAN1#96. For example, in many of the papers from [3-38], the evaluation results for eMBB spectral efficiency with realistic channel estimation are updated; additional evaluation results for link budget are provided; the evaluation results for reliability are updated, and the additional evaluation results for mobility are presented. On the other hand, the LTE evaluation results for spectral efficiency are provided. In addition, evaluation results for 70 GHz in Indoor test environment were provided by two companies, although NR design above 52.6 GHz is not available in 3GPP specification yet.

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 2.7	ITU-R AH

#### 2.7.1	Agreements

#### 2.7.2	Remaining Open issues

The final version of compliance template and description template needs to be prepared based on the final self evaluation results and the agreed features that will be developed in Rel-16.

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| [1] | RP-182540 | Text proposal to TR37.910 to correct typos in evaluations tables | Huawei, HiSilicon |
| --- | --- | --- | --- |
| [2] | RP-182786 | TR37.910 v.1.1.0 | Huawei |
| [3] | R1-1901565 | Consideration on IMT-2020 evaluation towards final submission in June 2019 | Huawei, HiSilicon |
| [4] | R1-1901632 | IMT-2020 Reliability Evaluation Results (URLLC) | Nokia, Nokia Shanghai Bell |
| [5] | R1-1902011 | Discussions on calculation of shadow fading margin for link budget in LOS cases | CATT |
| [6] | R1-1902012 | Self-evaluation on LTE Spectrum Efficiency in Indoor Hptspot-eMBB | CATT |
| [7] | R1-1902013 | Self-evaluation on LTE Spectrum Efficiency in Dense Urban-eMBB | CATT |
| [8] | R1-1902014 | Self-evaluation on LTE Area Traffic Capacity in Indoor Hptspot-eMBB | CATT |
| [9] | R1-1902015 | Self-evaluation on LTE User Experienced Data Rate in Dense Urban-eMBB | CATT |
| [10] | R1-1902016 | Self-evaluation on Mobility for LTE | CATT |
| [11] | R1-1902017 | Further Self-Evaluation on Link Budget for NR | CATT |
| [12] | R1-1902034 | Link Budget on eMBB for IMT-2020 self-evaluation | ZTE |
| [13] | R1-1902035 | Reliability for IMT-2020 self-evaluation | ZTE |
| [14] | R1-1902087 | Evaluation results of Dense Urban-eMBB for IMT-2020 self-evaluation | LG Electronics |
| [15] | R1-1902088 | Evaluation results of Rural-eMBB for IMT-2020 self-evaluation | LG Electronics |
| [16] | R1-1902089 | Evaluation results of Indoor Hotspot-eMBB for IMT-2020 self-evaluation | LG Electronics |
| [17] | R1-1902320 | Discussion on evaluation methodology for Dense Urban eMBB scenario | Samsung |
| [18] | R1-1902500 | Considerations for IMT-2020 Self-Evaluations | Intel Corporation |
| [19] | R1-1902626 | Updated results on spectral efficiency and user experienced data rate of Dense Urban-eMBB | China Telecommunications |
| [20] | R1-1902627 | Updated results on spectral efficiency and area traffic capacity of Indoor Hotspot-eMBB | China Telecommunications |
| [21] | R1-1902628 | Updated results of rural-eMBB for NR and LTE in TDD | China Telecommunications |
| [22] | R1-1902629 | Initial results on FDD eMBB spectrum efficiency for IMT-2020 self-evaluation | China Telecommunications |
| [23] | R1-1902666 | Clarifications on uplink system level evaluation for IMT-2020 self-evaluation | Sharp |
| [24] | R1-1902667 | Evaluation results of mobility in Indoor Hotspot - eMBB in FR1 for IMT-2020 self-evaluation | Sharp |
| [25] | R1-1902668 | Evaluation results of mobility in Dense Urban – eMBB in FR1 for IMT-2020 self-evaluation | Sharp |
| [26] | R1-1902669 | Evaluation results of mobility in Dense Urban – eMBB in FR2 for IMT-2020 self-evaluation | Sharp |
| [27] | R1-1902670 | Evaluation results of mobility in Rural – eMBB for IMT-2020 self-evaluation | Sharp |
| [28] | R1-1902897 | Self-evaluation results for Rural and Dense Urban - eMBB for IMT-2020 | CEWiT |
| [29] | R1-1903085 | Considerations and evaluation results for IMT-2020 for eMBB spectral efficiency in NR | Huawei, HiSilicon |
| [30] | R1-1903086 | Consideration on self evaluation of IMT-2020 for area traffic capacity in NR | Huawei, HiSilicon |
| [31] | R1-1903087 | Consideration on LTE evaluation features and parameters for IMT-2020 self evaluation on eMBB spectral efficiency | Huawei, HiSilicon |
| [32] | R1-1903088 | Considerations and evaluation results for IMT-2020 for eMBB spectral efficiency in LTE | Huawei, HiSilicon |
| [33] | R1-1903089 | Consideration on self evaluation of IMT-2020 for area traffic capacity in LTE | Huawei, HiSilicon |
| [34] | R1-1903119 | IMT-2020 self-evaluation: mMTC coverage, data rate, latency & battery life | Ericsson |
| [35] | R1-1903120 | IMT-2020 self-evaluation: mMTC non-full buffer connection density for LTE-MTC and NB-IoT | Ericsson |
| [36] | R1-1903121 | IMT-2020 self-evaluation: CP latency | Ericsson |
| [37] | R1-1903191 | Considerations and evaluation results for IMT-2020 for mMTC connection density | Huawei, HiSilicon |
| [38] | R1-1903470 | Link Budget on eMBB for IMT-2020 self-evaluation | ZTE |

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template