3GPP TSG RAN Meeting #83	RP-190132

## Shenzhen, China, March 18-21, 2019

## Status Report to TSG

Agenda item:			10.3.3

| WI / SI Name | SID on LTE-based 5G Terrestrial Broadcast |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_LTE_terr_bcast |  |  |  |  |
| Unique ID | 800091 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181706 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 03/2019 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 100 % | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Alberto Rico Alvarino |
|  | Company | Qualcomm Incorporated |
|  | Email | albertor@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

In RAN1#95, the following agreements were reached:

R1-1903522 	TR 36.776 v1.0.1

Endorsed – new version v1.1.0 in R1-1903660

Agreement:

TP2 in R1-1903310 is endorsed for inclusion in the TR

Agreement:

TP3 in R1-1903310 is endorsed for inclusion in the TR with the following modifications at the end of the section:

- For certain differentiation of coverage between the base layer and the enhanced layer, MUST can increase system spectral efficiency for both SC-PTM and MBSFN in the range between 10-37% depending on factors such as target coverage for the enhanced layer. As the target coverage of the enhancement layer decreases, the spectral efficiency gain is larger.

  - For the case where the baseline scenario is 100% power and time allocation to the base layer:

- In most of the evaluated cases, there is a loss in spectral efficiency for the base layer (which may be marginal).

- For the case where the SNR loss due to introduction of the base layer allows to keep the same MCS, MUST improves the system spectral efficiency without reducing performance of the base layer.

Agreement:

TP5 in R1-1903310 except for the text for Section 6.9.4 in the TR is endorsed for inclusion in the TR.

Agreement:

TP2 in R1-1903510 is endorsed for inclusion in the TR with the addition of the following in the row capturing Notes in the summary table:

The channel model in TS 36.101 is different from the one for the agreed evaluation assumptions which may lead to pessimistic results.

Agreement:

TP3 in R1-1903510 is endorsed for inclusion in the TR.

Agreement:

TP5 in R1-1903510 is endorsed for inclusion in the TR with the following text replacing the first sub-bullet under the bullet for new numerology with 100µs:

For high SNR regime (corresponding SE larger than 1.3 bps/Hz), 100/400/0.33 may outperform Rel.14 1.25 kHz numerology from a link level perspective for the same SNR level, but 1.25kHz achieves higher SNR from a system level perspective

Agreement:

TP6 in R1-1903510 is endorsed for inclusion in the TR with the reference in the row for requirement 7 changed to section 6.8.6.

Agreement:

TP7 in R1-1903510 is endorsed for inclusion in the TR

Agreement:

TP1 in R1-1903510 is endorsed for inclusion in the TR

Agreement:

TP7 in R1-1903510 is endorsed for inclusion in the TR with the following modifications to Section 6.8.6:

- With respect to the CAS, in lieu of LLS in the appropriate channel models and antenna configurations:

- Under the 50/50 channel model, and based on extrapolation of the minimum performance requirements from [TS 36.101], all channels in CAS perform adequately except for PDCCH in rooftop MPMT and HPHT. For PDCCH, and based on extrapolation from the link level results presented in [cc], the PDCCH performance is adequate for rooftop MPMT and HPHT.

- Under the 50/1 channel model, and based on extrapolation of the minimum performance requirements from [TS 36.101], all channels in CAS may not perform adequately. Improvements in all the other component channels of the CAS may be beneficial in order to support the use cases studied under the 50/1 time model.

- A realistic scenario for CAS reception may lie in between the 50/50 time model and the 50/1 time model.

Agreement:

The text proposals in R1-1902383 are endorsed.

#### 2.1.2	Remaining Open issues

No remaining open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

The following LS was sent from SA2 to RAN1:

R1-1901499	Reply LS on 5G requirements for dedicated broadcast networks		SA2, Qualcomm

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

None.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

R1-1901499		Reply LS on 5G requirements for dedicated broadcast networks	SA2, Qualcomm

R1-1903657		Chairman’s notes of AI 6.2.4 Study on LTE-based 5G Terrestrial Broadcast	Ad-hoc Chair (Ericsson)

R1-1901846		Non-Uniform Constellations in LTE-Based 5G Terrestrial Broadcast 	Shanghai Jiao Tong University

R1-1903522 		TR 36.776 v1.0.1

R1-1903294		Summary of evaluations for Requirements 7 and 8	Qualcomm Incorporated

R1-1903310		Summary of evaluations for Requirements 7 and 8	Qualcomm Incorporated

R1-1903510		Summary of evaluations for Requirements 7 and 8	Qualcomm Incorporated

R1-1901582		Simulation results on enhancement techniques for LTE ENTV	Huawei, HiSilicon

R1-1901780		Simulation results for legacy LTE-based broadcast and effect of longer CP	Shanghai Jiao Tong University

R1-1902130		Evaluation Results for LTE-Based 5G Terrestrial Broadcast	EBU, BBC, IRT

R1-1903284		Evaluation Results for LTE-Based 5G Terrestrial Broadcast	EBU, BBC, IRT

R1-1902382		Evaluation results and potential enhancements	Qualcomm Incorporated

R1-1902349		Evaluation results and potential enhancements	Qualcomm Incorporated

R1-1901584		On remaining requirements not requiring simulations	Huawei, HiSilicon

R1-1902383		Non-simulation requirements	Qualcomm Incorporated

R1-1901583		On enhancement techniques for LTE ENTV	Huawei, HiSilicon

R1-1902948		Text proposal for the requirements involving simulations in TR 36.776	Huawei, HiSilicon

R1-1902949		Text proposal for the conclusion of TR 36.776	Huawei, HiSilicon

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template