3GPP TSG RAN meeting #84										RP-190985

Newport beach, USA, June 3-6, 2019

## Status Report to TSG

Agenda item:			9.3.1

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: - | Performance part: - |  | Testing part: - |
| Acronym | FS_NR_NTN_solutions |  |  |  |  |
| Unique ID | 800099 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182880 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2019 | Core part: - | Performance part: - | Testing part: - |  |
| Overall Completion level | Study Item: Overall: 40% RAN3: 100 % RAN2: 50% RAN1: 15% | Core part: - | Performance Part: - | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colours below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Although the work progressed in RAN2, the 0.5 TU per meeting doesn’t allow to have technical discussions with the sufficient depth and the progress is slow. Therefore, it is needed to increase the number of TUs per meeting.

REQUESTED ACTIONS:

- Allocate time in October for RAN2 meeting (1TUs) – currently no time

- Increase time unit allocation for RAN2 meeting in August and November from 0.5 to 1TU

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | nicolas.chuberre@thalesaleniaspace.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

Latest draft of the Technical Report 38.821 v0.7.0 can be found in R3-193293

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- RAN1#96bis (April 2019)

NR_NTN_solutions was discussed on line during 2 hours.

[General]

Initial discussions on system level simulations assumptions as well as hypothesis for uplink timing advance/RACH procedure and more delay-tolerant re-transmission mechanisms.

[Essential corrections]

None

- RAN1#97 (May 2019)

NR_NTN_solutions was discussed on line during 3 hours.

[General]

Agreement on system and link level simulation assumptions (satellite parameters, UE characteristics, beam layout definition and parameters for single satellite simulations, assumptions for calibration and performance evaluation, impairments due to satellite payload and satellite movement, LLS parameters for DL synchronization, PRACH and data transmission performance evaluation)

Agreement on initial hypothesis regarding physical layer control procedures, uplink timing advance/RACH procedure, and more delay-tolerant re-transmission mechanisms.

Link-Level and System-Level Evaluations:

Both multi-satellite and single satellite simulations should be considered for calibration and performance evaluation.

2 sets of satellite parameters were agreed as considered as the baseline for System Level Simulations for calibration.

UE characteristics for System Level Simulations were agreed.

The beam layout definition for a single satellite simulation was agreed.

Updated system level simulation assumptions for calibration that replace previously agreed assumptions from RAN1#96bis for configuration scenarios A and C2/D2 were agreed.

A wrap around mechanism should be considered as a baseline for single satellite simulation for intra-satellite interference modeling based on additional bore-sight beam directions which should be computed based on the methodology captured in Table X.4.

•	FFS: Details of the wrap around mechanism

Details on the wrap around methodology used should be provided by the companies together with their simulation results.

Note: The FFS in the previous agreement on wrap around does not need to be addressed

Agreed on beam layout parameters that should be adopted as a starting point for single satellite simulations.

The value of amplitude index S_4 used in ionospheric scintillation loss model should be provided in the simulation assumptions if the UE latitude is comprised within ±20° and the carrier frequency is below 6GHz.

SLS parameters for performance evaluation were agreed.

Impairments introduced on the RF signal due to the satellite payload and movement for link level simulations were agreed.

LLS parameters for DL synchronization performance evaluation were agreed.

LLS parameters for PRACH performance evaluation were agreed.

LLS parameters for data transmission performance evaluation were agreed.

Physical layer control procedures:

The need and the applicable scenarios for potential enhancements (with respect to the power control schemes in NR Rel-15) for both open-loop and closed-loop power control for NTN are to be studied.

Study the performance of AMC in NTN considering at least the following solutions (some solutions may have no specification impact):

•	Prediction-based link adaptation with prediction confidence level

•	AMC with CQI reflecting only long-term fading

•	Additional BLER targets for CQI reporting to limit number of retransmissions and latency

•	CQI offset applied by gNB

•	Finer granularity of CQI

•	Prediction based CQI reporting

Performance evaluations of the synchronization for DL are encouraged. For these evaluations,

•	For LEO systems, beam specific pre-compensation of the common frequency shift at satellite with respect to the spot beam center can be considered

For UL frequency compensation at least in LEO systems:

•	Both open and closed-loop can be studied

o	Beam specific post-compensation of common frequency offset at gNB can be considered

	FFS: Further indication of common frequency offset

	FFS: Signalling details

	FFS: Compensation of common frequency offset at UE side

•	For Open-loop method:

o	Estimation of UE-specific frequency offset and pre-compensation at UE side can be conducted based on:

	DL RSs

	UE location and satellite ephemeris

•	FFS: Determination of UE location

The scenarios where the Rel-15 PRACH design is sufficient and the scenarios where an extended or new PRACH design is required should be identified as part of the study

More delay-tolerant re-transmission mechanisms:

Network disabling of HARQ via RRC configuration should be supported.

•	FFS: Dynamic disabling of HARQ by gNB.

Evaluate impact of Satellite RTT when HARQ is enabled and potential solutions if needed

•	At least the following aspects should be considered if the number of HARQ processes is > 16:

o	DCI size

o	HARQ soft buffer size

Others:

The text proposal for Link Budget Analysis in TR 38.821 in Section 2 of R1-1907836 is endorsed

[Essential corrections]

Corrections for TR38.811 Chapter 6 Non-Terrestrial Networks channel models in R1-1907788 has been endorsed. LS about CR was approved in R1-1907859.

#### 2.1.2	Remaining Open issues

Identifications of impacts on Physical layer control procedures, Uplink timing advance/RACH procedure and re-transmission mechanisms.

## 2.2	RAN2

#### 2.2.1	Agreements

- RAN2#103bis (October 2018)

NR_NTN_solutions was discussed during 1 hour in a break out session.

[General]

Skeleton of the radio layer chapter has been agreed.

Preliminary key issues have been discussed.

[Essential corrections]

None

- RAN2#104 (November 2018)

NR_NTN_solutions was discussed during 1 hour in a break out session.

[General]

Requirements in terms of delay constraints have been agreed

It was agreed that there is no impact on the SDAP layer.

All RLC modes are supported.

Agreed items of study:

- 2-step RACH

- Enhancing HARQ and disabling HARQ

- Extend the RLC/PDCP SN and window sizes based on throughput requirements

User plane delay impact, TA management, mobility key issues have been discussed

Details of the satellite ephemeris will captured in the TR.

For Mobility RAN2 agreed:

- Satellite beams, satellites or satellite cells are not considered to be visible from UE perspective in NTN SI. This does not preclude differentiating the type of network at the PLMN level (e.g. NTN vs. terrestrial). This is up to SA2.

- Revise the current definition of satellite cell in TR 38.821 and refer to a satellite beam. Definition of satellite beam can be discussed during email discussion.

- Add text in TR 38.821 stating that association between NR PCI and NR SSBs is left for implementation (i.e. it will not be specified)

- Consider Rel-15 definitions as a baseline for NTN

- A single or multiple SSBs per PCI is considered in the NTN SI with one or multiple SSBs per PCI. The TR will capture a figure illustrating both options.

For idle mode mobility RAN2 agreed:

- RAN2 to study solutions for two different type of UE categories 1) with GNSS support, 2) without GNSS support

- For GEO, the current tracking area management is assumed as a baseline

- For LEO with moving beams study fixed and moving tracking area solutions

[Essential corrections]

None

- RAN2#105 (February 2019)

NR_NTN_solutions was discussed during 1 hour in a break out session.

[General]

Agreed TP based on proposal agreed in RAN2#104 including the definition of satellite beam as well as the identified relevant KPIs and target performance for evaluation purposed

Agreement on the user plane timer update principles

Progress on the understanding of the problem for MAC, RLC and PDCP

Following agreements were made:

- Retransmissions at one (i.e. RLC ARQ) or multiple layers (i.e. HARQ and RLC ARQ) shall be supported in NTN and shall be configurable by the network.

- The network should be able to configure turn off HARQ. And there is no UL feedback for DL transmission if HARQ is turned off. The impact on procedures and how to configure it is still FSS.

- Inputs from RAN1 are needed (e.g. for the achievable throughputs) to be able to study further the impacts on PDCP/RLC buffer size and SN extensions

- 2-step RACH in general can be beneficial for NTN and can be studied after the Rel-16 WI on 2-step RACH has progressed.

- UE location and satellite ephemeris are agreed as beneficial and shall be considered in NTN mobility scenarios

- It was agreed not to discuss the applicability of CHO for NTN use cases till RAN2#106; to avoid having simultaneous discussions in the context of NTN.

- It was agreed to consider only the following KPIs as part of performance requirements in the scope of RAN2: peak data rate, user experienced data rate, overall user density, activity factor, max UE speed.

Topics related to the control plane could not be treated due to lack of time.

[Essential corrections]

None

- RAN2#105bis (April 2019)

NR_NTN_solutions was discussed during 1 hour.

[General]

Agreements on impacts to the Random Access Channel procedures (4 steps), DRX, scheduling request, RLC, PDCP as well as initial performance targets for evaluation purposes of NG-RAN based NTN.

Agreement that NTN should support both, UEs supporting GNSS based positioning methods and UE not supporting GNSS based positioning methods and that the use of satellite ephemeris, time and UE location can be used in the RAN for mobility purposes in NTN.

Analysis of 2 step RACH in NTN context will be made in a subsequent meeting.

Agreement on impacts needed to support feeder link switch over for LEO systems.

Discussion on paging capacity in NTN context initiated.

[Essential corrections]

None

- RAN2#106 (May 2019)

NR_NTN_solutions was discussed during 1 hour.

[General]

Agreement on performance targets for evaluation purposes of NG-RAN based NTN, paging capacity estimation methodology. Service continuity scenarios, tracking area issues, feeder link switch over,

Discussions initiated on RACH capacity/procedures, HARQ, issues and solutions on NTN-TN service continuity, mobility issues and solutions, cell selection/reselection, use of satellite IDs.

If HARQ feedback is disabled, blind HARQ (re)transmissions are still possible to improve robustness.  What blind HARQ retransmissions mean will be captured in email discussion.

Even if HARQ feedback is disabled, the HARQ processes are still configured.

Enabling / disabling of HARQ feedback is a network decision.

[Essential corrections]

None

#### 2.2.2	Remaining Open issues

Detailed impacts on HARQ protocol, RACH procedures (2 & 4 steps), DRX management, user plane timer extensions,  TA management, mobility in both idle (cell (re)selection) and connected mode (including conditional hand-over) as well as UE positioning method.

- Therefore several email discussions have been initiated: Cell Selection/reselection, Mobility issues and solutions, NTN-TN service continuity  issues and solutions, HARQ issues and solutions, RACH capacity/procedures.

## 2.3	RAN3

#### 2.3.1	Agreements

- RAN3#101 (August 2018)

NR_NTN_solutions was discussed during 1.5 hour (including comebacks) at RAN3#101

[General]

Skeleton, Scope and scenarios have been agreed

NG-RAN Architectures for NTN (Chapter 5 of TR38.821) has been agreed but with FFS after each section

The draft version of the TR including these agreed texts can be found in R3-185333

[Essential corrections]

None

- RAN3#101bis (October 2018)

NR_NTN_solutions was discussed during 2 hours (including comebacks).

[General]

Scenarios have been enriched with LEO transparent payload and steerable beam

Architecture chapter have been corrected and progressed

Key issues have been initiated

[Essential corrections]

None

- RAN3#102 (November 2018)

NR_NTN_solutions was discussed during 1 hours (including comebacks).

[General]

Architecture chapter: It is complete at 80%. Architecture based on relay is waiting for the IAB study item to complete. Benefits of multi-connectivity in NTNs are FFS.

Key issues associated to the transport of F1 or Xn over SRI or ISL has been agreed. No progress on mobility management issues due to shortage of time

[Essential corrections]

None

- RAN3#103 (February 2019)

NR_NTN_solutions was discussed during 2 hours (instead of 3 hours as planned).

[General]

The focus is on the following scenarios/architectures

- GEO (Transparent)

- LEO (Transparent)

- LEO (regenerative: gNB on board)/moving beam

- LEO regenerative (DU on board)/moving beams

Progress has been made on the following Key issues / Solutions:  Tracking area management, connected mode mobility paging, UE mobility aspects, UE location, Network identities handling

No progress on feeder link switch over and multi connectivity due to TU reduced compared to plan

Fixed Tracking Area is applicable in all cases except for LEO with moving satellite beams on the ground. In this later case, Fixed and moving Tracking area on the ground is still FFS

[Essential corrections]

Revision of architecture chapter completed at 80%

Characteristics of feeder link and Inter satellite link have been corrected.

- RAN3#103bis (April 2019)

NR_NTN_solutions was discussed during 2 hours.

[General]

Corrections to general aspects

Progress on the study in NTN context of idle / connected mode mobility management, and feeder link switch over procedures.

Discussion on feeder link performances. It was agreed that “according to relevant ITU-R P. Recommendations, the outage performance of the SRI and the ISL can be made consistent with typical 5G network requirements” (See R3-191218).

Discussion of dual connectivity progressed.

O&M and ephemeris aspects were treated.

[Essential corrections]

None

- RAN3#104 (May 2019)

NR_NTN_solutions was discussed during 2 hours.

[General]

The study of Dual connectivity and handling of network identities (neighbour cells management), tracking area management aspects, gNB split architecture option, feeder link switch over in NTN context were corrected.

FFS were resolved. Clean-up and minor corrections to chap 5 & 8 were made.

Recommendations were added

“There are no showstoppers to support any identified architecture options in clause 8:

- Transparent satellite based NG-RAN architecture

- Regenerative satellite based NG-RAN architectures

…

For a potential normative phase, it is proposed to focus on the following

- GEO based satellite access with transparent payloads

- LEO based satellite access with regenerative payloads”

The study in RAN3 is completed.

[Essential corrections]

None

#### 2.3.2	Remaining Open issues

## 3.	Detailed progress in SA/RAN WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/RAN.

## 3.1	SAx/RANs

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| 5G Satellite Aspects | FS_5GSAT_ARCH | SA2: cyril.michel@thalesaleniaspace.com | FS_NR_NTN_solutions | RAN3: nicolas.chuberre@thalesaleniaspace.com |

#### 3.1.1	Agreements with cross-TSG impacts

- Mobility management (idle and connected mode) especially for LEO based access. RAN3 determined that GEO and LEO with fixed beam on earth are seamlessly supported by NG-RAN. In the case of LEO with moving beam, 2 options are possible including tracking area defined at satellite level or at earth level. Both are possible but earth fixed tracking areas may have the highest relevance and should be prioritised.

- Multi connectivity: Inter access multi connectivity can be supported at RAN level for all RAN3 architecture options although Xn based procedures may be a challenge if Xn is transported over SRI.

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

In general, both rapporteurs are coordinating closely with each other, in order to avoid any critical overlap between SA2 and RAN3.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

RAN1#94bis, 8-12th October 2018, Chengdu/China

Submitted TDOCs (for information only):

- R1-1811327	NTN Overview	Ericsson

- R1-1811328	On UL transmission timing for NTN	Ericsson

- R1-1811329	On adapting random access procedures for NTN	Ericsson

- R1-1811330	On adapting HARQ procedures for NTN	Ericsson

- R1-1811331	On UL power control for NTN	Ericsson

- R1-1811384	Scenarios and simulation assumptions for NTN	Ericsson

- R1-1810950	Editorial corrections of 38.811 for NR-NTN	ETRI

- R1-1810109	Corrections for TR38.811 Chapter 6 (Non-Terrestrial Networks channel models)	Huawei, HiSilicon, Nokia, Nokia Shanghai Bell, Thales

RAN1#95, 12-16th November 2018, Spokane/USA

Submitted TDOCs (for information only):

- R1-1813372	On Sync and PBCH-SIB reading in NTN	Ericsson

- R1-1813362	Frequency compensation in NTN	Ericsson

- R1-1813370	PHY aspects of a moving RAN in non-terrestrial networks	Ericsson

- R1-1813366	On adapting HARQ procedures for NTN	Ericsson

- R1-1813367	On adapting random access procedures for NTN	Ericsson

- R1-1813673	Discussion on timing advance for NTN	Huawei, HiSilicon

- R1-1813659	Overview of NTN	Huawei, HiSilicon

- R1-1813660	Discussion on numerology and frame structure for NTN	Huawei, HiSilicon

- R1-1813661	Discussion on random access procedure for NTN	Huawei, HiSilicon

- R1-1813662	Discussion on data transmission related procedures for NTN	Huawei, HiSilicon

- R1-1813364	NTN Overview	Ericsson

- R1-1813369	On UL transmission timing for NTN	Ericsson

- R1-1813368	On UL power control for NTN	Ericsson

- R1-1813371	Scenarios and simulation assumptions for NTN	Ericsson

- R1-1813569	NR-NTN worst case scenario versus Doppler	THALES

- R1-1813527	NTN Issues and potential solutions	THALES

RAN1#96, 25 February-1st March 2019, Athens/Greece

Submitted TDOCs:

- R1-1903195	Overview of NTN	Huawei, HiSilicon

- R1-1903196	Discussion on data transmission related procedures for NTN	Huawei, HiSilicon

- R1-1903197	Discussion on timing advance for NTN	Huawei, HiSilicon

- R1-1903199	Discussion on timing issues in random access for NTN	Huawei, HiSilicon

- R1-1903200	Discussion on PAPR in NTN	Huawei, HiSilicon

- R1-1903201	Evaluation of DL synchronization and central frequency tracking for NTN	Huawei, HiSilicon

- R1-1903202	Discussion on cell measurement for mobility management in NTN	Huawei, HiSilicon

- R1-1903203	Discussion on HARQ for NTN	Huawei, HiSilicon

- R1-1903116	Corrections for TR38.811 Chapter 6 Non-Terrestrial Networks channel models	Huawei, HiSilicon, Nokia, Nokia Shanghai Bell, Thales, Fraunhofer HHI, Fraunhofer IIS, Keysight

- R1-1902898	Evaluation framework for NTN	Ericsson

- R1-1902899	Frequency compensation in NTN	Ericsson

- R1-1902901	NTN Overview	Ericsson

- R1-1902902	On adapting HARQ procedures for NTN	Ericsson

- R1-1902903	On adapting random access procedures for NTN	Ericsson

- R1-1902904	On UL power control for NTN	Ericsson

- R1-1902905	On UL transmission timing for NTN	Ericsson

- R1-1903217	PHY aspects of a moving RAN in non-terrestrial networks	Ericsson

- R1-1903218	On Sync and PBCH reading in NTN	Ericsson

- R1-1902621	NTN link level channel models	Nokia, Nokia Shanghai Bell, Fraunhofer HHI, Fraunhofer IIS

- R1-1902622	Cluster angle scaling factors in NTN channel model	Nokia, Nokia Shanghai Bell, Fraunhofer HHI, Fraunhofer IIS

- R1-1901988	Overview of NTN	CATT

- R1-1901989	Considerations on NTN PHY aspect	CATT

- R1-1901838	Consideration on the system simulation for NTN	ZTE

- R1-1901839	Discussion on the enhancement for CSI report in NTN	ZTE

- R1-1901840	Discussion on the enhancement for random access in NTN	ZTE

- R1-1901841	Discussion on the enhancement for TA in NTN	ZTE

- R1-1901721	Positioning in NTN	Nokia, Nokia Shanghai Bell

- R1-1901722	Overview for NR supporting NTN	Nokia, Nokia Shanghai Bell

- R1-1901723	Link budget analysis in NTN	Nokia, Nokia Shanghai Bell

- R1-1901724	Evaluation scenarios and simulation assumptions for NTN	Nokia, Nokia Shanghai Bell

- R1-1901725	Large-scale channel model calibration in NTN	Nokia, Nokia Shanghai Bell

- R1-1903216	Link and system level performance evaluation for NR-NTN	THALES

- R1-1903051	Timing Advance Adjustments for Satellite Communications (NTN)	Fraunhofer IIS

- R1-1903158	Doppler spectrum in NTN	THALES

- R1-1903154	Initial access in NTN	THALES

- R1-1903148	Timing alignment in NTN	THALES

- R1-1903703 	Summary of simulation assumption and calibration for NTN	ZTE,THALES

RAN1#96bis, 8-12th April 2019, Xi’an/China

Submitted TDOCs:

- 71 TDOCS

Agreed TDOCs:

- None

RAN1#97, 13-17th May 2019, Reno/USA

Submitted TDOCs:

- R1-1907097, Text proposal for TR 38.821 chapter related to RAN1, THALES

- R1-1907847, Chairman's notes of AI 7.2.5 Study on solutions for NR to support Non Terrestrial Network (NTN), Ad-hoc Chair (Ericsson)

- R1-1905992, Discussion on performance evaluation for NTN, Huawei, HiSilicon

- R1-1906085, Considerations on link-level and system-level performance evaluation, Nokia, Nokia Shanghai Bell

- R1-1906323, Simulation assumption for NTN evaluation, CATT

- R1-1906463, Link budget and Doppler Aspects for evaluation of NR NTN, MediaTek Inc.

- R1-1906802, Considerations on performance evaluation for NTN, Intel Corporation

- R1-1906870, Discussion on the simulation assumption for NTN, ZTE

- R1-1906951, Remaining issues on NTN link-level and system-level simulation assumptions, Samsung

- R1-1907087, On beam layout definition for NTN system level simulations, THALES

- R1-1907369, On Downlink Performance in NTN, Fraunhofer IIS, Fraunhofer HHI

- R1-1907395, On NTN link level and system level evaluations, Ericsson

- R1-1907481, Beam size computation and alternative satellite specifications, ESA

- R1-1907657, Summary on simulation assumptions for NTN, Thales

- R1-1907781, Summary#2 on simulation assumptions for NTN, Thales

- R1-1907808, Summary#3 on simulation assumptions for NTN, Thales

- R1-1907687, On beam layout definition for NTN system level simulations, THALES

- R1-1905993, Discussion on physical layer control procedures for NTN, Huawei, HiSilicon

- R1-1906086, Uplink Power Control and CSI Feedback in NTN, Nokia, Nokia Shanghai Bell

- R1-1906324, Physical layer procedure enhancement for NTN, CATT

- R1-1906467, Physical layer control procedure in NR-NTN, MediaTek Inc.

- R1-1906803, Discussion on control procedures for NTN, Intel Corporation

- R1-1906829, Discussion on physical layer control procedures, Sony

- R1-1906871, Discussion on the physical control procedure for NTN, ZTE

- R1-1906952, Physical layer control procedures in NTN, Samsung

- R1-1907028, On physical layer control procedures for NTN, Panasonic

- R1-1907277, Physical Layer Procedures for NTN, Qualcomm Incorporated

- R1-1907357, Physical layer control procedures, Asia Pacific Telecom co. Ltd

- R1-1907415, On physical layer control procedures for NTN, Ericsson

- R1-1907698, Feature lead summary#1 on physical layer control procedures for NTN, Ericsson

- R1-1907760, Feature lead summary#2 on physical layer control procedures for NTN, Ericsson

- R1-1905994, Discussion on timing advance and RACH for NTN, Huawei, HiSilicon

- R1-1906087, Doppler Compensation, Uplink Timing Advance and Random Access in NTN, Nokia, Nokia Shanghai Bell

- R1-1906264, Issues on Timing Advance and RACH for NTN, Panasonic Corporation

- R1-1906325, PRACH design and UL timing advance, CATT

- R1-1906464, Doppler, Timing Advance and RACH in NR-NTN, MediaTek Inc.

- R1-1906518, Considerations on Timing Advance for Non-Terrestrial Networks, CMCC

- R1-1906804, Discussion on TA and RACH procedure for NTN, Intel Corporation

- R1-1906830, Discussion on uplink timing advance and RACH procedure, Sony

- R1-1906872, Discussion on the TA and PRACH for the NTN, ZTE

- R1-1906953, Uplink timing advance/RACH procedure and Initial Access for NTN, Samsung

- R1-1907039, Considerations on uplink timing advance and RACH procedure for NTN, ETRI

- R1-1907106, Time and frequency synchronization for NTN initial access, Mitsubishi Electric RCE

- R1-1907278, RACH Procedure and UL Timing Control for NTN, Qualcomm Incorporated

- R1-1907390, On Doppler shift compensation and Timing Advance in NTN, THALES

- R1-1907393, On adapting random access procedures for NTN, Ericsson

- R1-1907750, Summary of 7.2.5.3 on UL timing and PRACH, ZTE

- R1-1905995, Discussion on HARQ for NTN, Huawei, HiSilicon

- R1-1906088, Consideration on HARQ in NTN, Nokia, Nokia Shanghai Bell

- R1-1906265, Discussion on Retransmission Mechanisms for NTN, Panasonic Corporation

- R1-1906326, HARQ consideration for NTN, CATT

- R1-1906386, Delay-tolerant HARQ operation for NTN, Guangdong OPPO Mobile Telecom.

- R1-1906466, Delay-tolerant re-transmission mechanisms in NR-NTN, MediaTek Inc.

- R1-1906805, Discussion on HARQ for NTN, Intel Corporation

- R1-1906849, Consideration on delay-tolerant HARQ for NTN, Sony

- R1-1906873, Discussion on the HARQ procedure for NTN, ZTE

- R1-1906954, HARQ procedure in NTN, Samsung

- R1-1907279, Delay-tolerant Retransmission Mechanisms for NTN, Qualcomm Incorporated

- R1-1907392, On adapting HARQ procedures for NTN, Ericsson

- R1-1907656, Feature lead summary on delay-tolerant re-transmission mechanisms in NR-NTN, MediaTek

- R1-1907757, Summary for more delay-tolerant re-transmission mechanisms in NR-NTN, MediaTek Inc.

- R1-1905996, Overview of NTN, Huawei, HiSilicon

- R1-1905997, Discussion on link budget for NTN, Huawei, HiSilicon

- R1-1905998, Evaluation of DL synchronization and central frequency tracking for NTN, Huawei, HiSilicon

- R1-1905999, Discussion on cell measurement for mobility management in NTN, Huawei, HiSilicon

- R1-1906067, Corrections for TR38.811 Chapter 6 Non-Terrestrial Networks channel models, Huawei, HiSilicon, Nokia, Nokia Shanghai Bell, Thales, Fraunhofer HHI, Fraunhofer IIS, Keysight, ZTE, ESA, Intelsat, Mitsubishi Electric

- R1-1907788, Corrections for TR38.811 Chapter 6 Non-Terrestrial Networks channel models, Huawei, HiSilicon, Nokia, Nokia Shanghai Bell, Thales, Fraunhofer HHI, Fraunhofer IIS, Keysight, ZTE, ESA, Intelsat, Mitsubishi Electric, Dish, Spirent, IITH, Hughes

- R1-1906089, NTN Requirements for UE Location, Nokia, Nokia Shanghai Bell

- R1-1906090, TP for Link Budget Analysis in TR 38.821, Nokia, Nokia Shanghai Bell, Thales

- R1-1907790, TP for Link Budget Analysis in TR 38.821, Nokia, Nokia Shanghai Bell, Thales

- R1-1907836, TP for Link Budget Analysis in TR 38.821, Nokia, Nokia Shanghai Bell, Thales, MediaTek

- R1-1906874, Performance evaluation on the DL synchronization in NTN, ZTE

- R1-1906875, Preliminary simulation results for NTN, ZTE

- R1-1906876, Preliminary link budget for NTN, ZTE

- R1-1907102, On Doppler Pre-Compensation for Uplink of NTN, Dish Network

- R1-1907280, On NTN Initial Search and Handover, Qualcomm Incorporated

- R1-1907389, NTN Overview, Ericsson

- R1-1907391, On 2-step random access for NTN, Ericsson

- R1-1907394, On measurements metrics for NTN, Ericsson

- R1-1907427, On Sync and PBCH reading in NTN, Ericsson

- R1-1907431, PAPR reduction for NTN, Ericsson

- R1-1907433, PHY aspects of a moving RAN in non-terrestrial networks, Ericsson

- R1-1907516, Discussion on PAPR in NTN, Huawei, HiSilicon

- R1-1907811, [DRAFT] LS about CR for TR 38.811, Thales

- R1-1907839, [DRAFT] LS about CR for TR 38.811, Thales

R1-1907859, LS about CR for TR 38.811, RAN1, Thales

Agreed TDOCs:

- R1-1907836 “TP for Link Budget Analysis in TR 38.821” Nokia, Nokia Shanghai Bell, Thales, MediaTek, Ericsson, ZTE

R1-1907859, LS about CR for TR 38.811, RAN1 Thales

## 4.2	RAN2

RAN2#103bis, 8-12th October 2018, Chengdu/China

Submitted TDOCs:

- R2-1813603	Proposed RAN2 work plan on NTN	Thales, Nomor Research GmbH

- R2-1813610	RAN2 Skeleton Report on NTN	Thales, Nomor Research GmbH

- R2-1815650	RAN2 Skeleton Report on NTN	Thales, Nomor Research GmbH

- R2-1815953	RAN2 Skeleton Report on NTN	Thales, Nomor Research GmbH

- R2-1814932	Scenarios for NTN NR REL-16 SI	Ericsson

- R2-1814877	Considerations on NTN deployment scenarios	Nokia, Nokia Shanghai Bell

- R2-1814816	Impacts of propagation delay in TDD mode	Ericsson

- R2-1813613	RAN2 requirements on NTN	Nomor Research GmbH, Thales

- R2-1813890	Considerations on architecture and deployment scenarios of NTN	Huawei, HiSilicon

- R2-1814934	Requirements for NTN NR	Ericsson

- R2-1814888	Impacts of propagation delay on user plane	Ericsson

- R2-1813615	Considerations on MAC Control Loops and Timings in Non-Terrestrial Networks (NTN)	Nomor Research GmbH, Thales

- R2-1813892	Consideration on the impact of high propagation delay in NTN	Huawei, HiSilicon

- R2-1813616	Considerations on RLC Control Loops and Timings in Non-Terrestrial Networks (NTN)	Nomor Research GmbH, Thales

- R2-1813617	Considerations on PDCP Control Loops and Timings in Non-Terrestrial Networks (NTN)	Nomor Research GmbH, Thales

- R2-1814931	Spot beam versus cell in NTN NR	Ericsson

- R2-1813891	Consideration on the impact of rapid motion of satellite in NTN	Huawei, HiSilicon

- R2-1814740	Consideration on RAN2 impacts of NTN support in NR	Sony

- R2-1814933	Mobility aspects for NTN NR	Ericsson

- R2-1815255	Issues of UE mobility state estimation in NTN	CMCC

- R2-1813881	Overview of NTN impacts to RAN2	Spreadtrum Communications

- R2-1813947	Discussion on the mobility for Non Terrestrial Network	ZTE Corporation, Sanechips

- R2-1813948	TP on mobility aspect for Non Terrestrial Network	ZTE Corporation, Sanechips

- R2-1815254	Impact of NTN cell movement	CMCC

- R2-1815256	Utilization of beam footprint information	CMCC

- R2-1815499	Signalling Delay in NTN	LG Electronics Inc.

- R2-1814889	Impacts of propagation delay on control plane	Ericsson

- R2-1815387	Considerations on RRC connection handling in NTN	LG Electronics Deutschland

- R2-1814890	Overview on impacts of propagation delay	Ericsson

- R2-1814031	Challenge on the paging performance in NTN	ZTE Corporation, Sanechips

- R2-1815336	Discussion on the Issue for paging in NTN	LG Electronics Inc.

- R2-1814243	Discussion on Tracking Area Management in NTN	ZTE Corporation, Sanechips

- R2-1814244	Discussion on Network Identities in NTN	ZTE Corporation, Sanechips

Agreed TDOCs:

- R2-1815953: “RAN2 Skeleton Report on NTN”, Thales, Nomor Research GmbH

TR version post RAN2#103bis

- R3-186269: “TR 38.821 v0.2.0 Study on solutions for NR to support non-terrestrial networks (NTN)”, THALES

RAN2#104, 12-16th November 2018, Spokane/USA

Submitted TDOCs:

- R2-1818369	NTN architecture and scenario to be prioritized	Nokia, Nokia Shanghai Bell

- R2-1817753	Requirements for NTN NR	Ericsson

- R2-1816538	Report of email discussion [103bis#33] [NR - NTN]	THALES

- R2-1818514	Considerations on SDAP in Non-Terrestrial Networks (NTN)	Nomor Research GmbH, Thales

- R2-1818510	Initial Random Access Procedure in Non-Terrestrial Networks (NTN)	Nomor Research GmbH, Thales

- R2-1818511	Considerations on MAC Timers and on RTD Compensation Offset in Non-Terrestrial Networks (NTN)	Nomor Research GmbH, Thales

- R2-1818512	Considerations on RLC Control Loops and Timings in Non-Terrestrial Networks (NTN)	Nomor Research GmbH, Thales

- R2-1818513	Considerations on PDCP Control Loops and Timings in Non-Terrestrial Networks (NTN)	Nomor Research GmbH, Thales

- R2-1817757	NR-NTN: HARQ in Satellite Systems	Fraunhofer IIS, Fraunhofer HHI

- R2-1817750	On DRX for NTN	Ericsson

- R2-1817764	On HARQ for NTN	Ericsson

- R2-1817765	On random access for NTN	Ericsson

- R2-1818214	RACH capacity analysis in NTN	ZTE, Sanechips

- R2-1818246	Discussion on timer impacts in NTN	Huawei, HiSilicon

- R2-1818247	Further discussion on MAC impacts in NTN	Huawei, HiSilicon

- R2-1817078	MAC enhancements considering long propagation delay in NTN	Sony

- R2-1817318	DRX in NR NTN	Spreadtrum Communications

- R2-1818251	Further discussion on RLC/PDCP impacts in NTN	Huawei Telecommunication India

- R2-1817767	RLC for NTN	Ericsson

- R2-1817766	PDCP for NTN	Ericsson

- R2-1817763	Impacts of propagation delay on control plane	Ericsson

- R2-1817754	Report of email discussion [103bis#34] [NR - NTN]	Ericsson

- R2-1817752	Mobility aspects for NTN NR	Ericsson

- R2-1818248	Consideration on mobility management in NTN	Huawei, HiSilicon

- R2-1818245	On the relation between satellite beam and NR Cell/SSB	Huawei, HiSilicon

- R2-1818050	Satellite Ephemeris Data and their Use for Handoff Decisions between Satellites	HUGHES Network Systems Ltd

- R2-1818376	Further considerations on Mobility impacts for LEO based networks	Nokia, Nokia Shanghai Bell

- R2-1818372	NTN Mobility aspects for LEO based networks	Nokia, Nokia Shanghai Bell

- R2-1818488	Considerations of mobility for Non-terrestrial Networks	ETRI

- R2-1818133	Utilization of beam footprint information for mobility management	CMCC

- R2-1818333	Signalling Delay in NTN	LG Electronics Inc.

- R2-1817062	Consideration on the cell definition and NTN mobility	ZTE, Sanechips

- R2-1817079	Consideration on mobility impacts of NTN support in NR	Sony

- R2-1817080	Location report in NTN	Sony

- R2-1816442	Considerations on RRC connection handling in NTN	LG Electronics France

- R2-1816281	Mobility issue for NTN system	CATT

- R2-1816447	Discussion on the Issue for paging in NTN	LG Electronics Inc.

- R2-1816717	Challenge on the paging performance in NTN	ZTE Corporation, Sanechips

- R2-1817061	Consideration on TA management in NTN	ZTE, Sanechips

- R2-1818132	Considerations on UE mobility state estimation and NTN cell movement	CMCC

- R2-1818249	Consideration on NTN impact on cell selection and MSE	Huawei, HiSilicon

- R2-1818250	Consideration on paging mechanism in NTN	Huawei, HiSilicon

- R2-1817751	Tracking area management and update for NTN	Ericsson

- R2-1817606	Tracking Area considerations for NTN	Nokia, Nokia Shanghai Bell

Agreed TDOCs:

- R2-1816538	Report of email discussion [103bis#33] [NR - NTN]	THALES

- R2-1818514	Considerations on SDAP in Non-Terrestrial Networks (NTN)	Nomor Research GmbH, Thales

TR version post RAN2#104

- R3-187281: “TR 38.821 v0.3.0 Study on solutions for NR to support non-terrestrial networks (NTN)”, THALES

RAN2#105, 25 February-1st March 2019, Athens/Greece

Submitted TDOCs:

- R2-1901404	IoT Device Density Models for Various Environments	VODAFONE Group Plc

- R2-1900564	#52 (NR-NTN) TP on RAN2 agreements	THALES

- R2-1901470	NTN architecture and scenarios and the need for prioritization	Nokia, Nokia Shanghai Bell

- R2-1901397	Random access for Non-terrestrial Networks	Intel Corporation

- R2-1901474	2-Step RACH Procedure for NTN	Nomor Research GmbH

- R2-1901490	HARQ for NTN	Nomor Research GmbH

- R2-1901562	Configured scheduling for NTN	Ericsson

- R2-1901560	On HARQ for NTN	Ericsson

- R2-1901911	Discussion on enhancing HARQ and disabling HARQ	LG Electronics Inc.

- R2-1901720	NR-NTN: DRX	Fraunhofer IIS, Fraunhofer HHI

- R2-1900574	Consideration on DRX for NTN	ZTE Corporation, Sanechips

- R2-1900575	Consideration on HARQ for NTN	ZTE Corporation, Sanechips

- R2-1900576	Consideration on Random Access for NTN	ZTE Corporation, Sanechips

- R2-1900543	On DRX for NTN	Ericsson

- R2-1900230	MAC impacts in NTN	CATT

- R2-1900119	Report of email discussion [104#51] [NR - NTN] - Impacts on user plane timers	Nomor Research GmbH

- R2-1900931	Discussion on HARQ in NR NTN	Spreadtrum Communications

- R2-1900825	Discussion on the BFR timer in NTN	Asia Pacific Telecom co. Ltd

- R2-1901205	Minimized function for GEO scenario in NTN	Huawei, HiSilicon

- R2-1901206	Discussion on HARQ enhancement in NTN	Huawei, HiSilicon

- R2-1901208	Further discussion on scheduling in NTN	Huawei, HiSilicon

- R2-1901260	Impacts of long RTTs to Random Access Response	Nokia, Nokia Shanghai Bell

- R2-1901207	Further discussion on RLC and PDCP impacts in NTN	Huawei, HiSilicon

- R2-1901561	On RLC impacts for NTN	Ericsson

- R2-1901563	On PDCP impacts for NTN	Ericsson

- R2-1901796	Discussion on ROHC for NTN	LG Electronics Inc.

- R2-1901493	RRC Connection Control and State Management for NTN	Nomor Research GmbH

- R2-1901468	Mobility aspects between Non-Terrestrial and Terrestrial Networks	Nokia, Nokia Shanghai Bell

- R2-1901559	Connected mode mobility aspects for NTN GEO	Ericsson

- R2-1901516	Tracking Area considerations for Non Terrestrial Networks (NTN)	VODAFONE Group Plc

- R2-1901770	Mobility for Non-Terrestrial Networks	InterDigital Europe. Ltd.

- R2-1901448	NTN Mobility aspects for LEO based networks	Nokia, Nokia Shanghai Bell

- R2-1901467	Further considerations on Mobility impacts for LEO based networks	Nokia, Nokia Shanghai Bell

- R2-1902127	Mobility aspects for NTN	ETRI

- R2-1902143	Considerations on connected mobility in NTN	LG Electronics.

- R2-1901426	Consideration on mobility impacts of NTN support in NR	Sony

- R2-1901425	Location report in NTN	Sony

- R2-1902106	Signalling Delay in NTN	LG Electronics Inc.

- R2-1901201	Consideration on mobility management in NTN	Huawei, HiSilicon

- R2-1900228	Mobility Issue for Connected Mode UE in NTN System	CATT

- R2-1900547	Report of email discussion [104#54] [NR - NTN]	Ericsson

- R2-1900548	Feeder link switch for transparent and regenerative LEO	Ericsson

- R2-1900549	RRM for NTN	Ericsson

- R2-1900545	Mobility for LEO NTN	Ericsson

- R2-1900546	Idle mode for GEO NTN	Ericsson

- R2-1900544	Tracking area management and update for NTN LEO	Ericsson

- R2-1900229	Idle Mobility Issue in NTN System	CATT

- R2-1901202	Considerations on NTN impact on cell selection, cell reselection and MSE	Huawei, HiSilicon

- R2-1901204	Inactive state in NTN	Huawei, HiSilicon

- R2-1901200	Consideration on TA management mechanism in LEO NTN	Huawei, HiSilicon

- R2-1900829	Consideration on TA management in NTN	ZTE corporation, Sanechips

- R2-1902144	Idle mode mobility issues in NTN	LG Electronics.

- R2-1901945	Considerations on UE mobility state estimation and NTN cell movement	CMCC

- R2-1902145	Dual connectivity use cases in NTN	LG Electronics.

- R2-1901203	CP latency on NTN	Huawei, HiSilicon

- R2-1902225	Report of email discussion [104#53] [NR - NTN] 	Thales

Agreed TDOCs:

- R2-1900564 #52 (NR-NTN) TP on RAN2 agreements, Thales

- R2-1902554 TP capturing results of email discussion [104#53] [NR - NTN], Thales

TR version post RAN2#105

- R3-191167: “TR 38.821 v0.4.0 Study on solutions for NR to support non-terrestrial networks (NTN)”, THALES

RAN2#105bis, 8-12th April 2019, Xi’An/China

Submitted TDOCs:

- 60 TDOCs submitted

Agreed TDOCs:

- R2-1905297 “105#52 (NR-NTN) TP on RAN2 agreements”, Thales

- R2-1905301 “Feeder link switch for transparent and regenerative LEO”, Ericsson, InterDigital, Thales

RAN2#106, 13-17th May 2019, Reno/USA

Submitted TDOCs:

- R2-1906302, 105bis#24 [NR-NTN] TP capturing agreements, THALES

- R2-1905579, Discussion on HARQ procedure for NTN, OPPO

- R2-1905581, Discussion on RACH procedure for NTN, OPPO

- R2-1905687, Extending the number of HARQ processes via Multi C-RNTIs, Spreadtrum Communications

- R2-1905689, Asymmetric UL and DL frame timing at gNB side, Spreadtrum Communications

- R2-1905703, Implications of Supporting HARQ in NTN, Mediatek India Technology Pvt.

- R2-1905704, Improving Random Access in NTN, Mediatek India Technology Pvt.

- R2-1905705, Views on User Plane Timers in NTN, Mediatek India Technology Pvt.

- R2-1906112, Ambiguity on preamble reception in NTN, ZTE corporation, Sanechips

- R2-1906113, Consideration on RAR window configuration in NTN, ZTE corporation, Sanechips

- R2-1906114, Remianing issue on RACH for NTN, ZTE corporation, Sanechips

- R2-1906115, Consideration on HARQ for NTN, ZTE corporation, Sanechips

- R2-1906116, Impact of HARQ on Random Access procedure, ZTE corporation, Sanechips

- R2-1906117, Impact of HARQ on DRX, ZTE corporation, Sanechips

- R2-1906267, Extend C-RNTI in NTN, ZTE Corporation, Sanechips

- R2-1906268, [DRAFT] LS on extension of C-RNTI in NTN(FS_NR_NTN_solutions), ZTE Corporation, Sanechips

- R2-1906357, Random access for Non-terrestrial Networks, Intel Corporation

- R2-1907069, Impacts of long RTTs to Random Access Response, Nokia, Nokia Shanghai Bell

- R2-1907296, On random access procedures for NTN, Ericsson

- R2-1907297, On switching off HARQ for NTN, Ericsson

- R2-1907299, Configured scheduling for NTN, Ericsson

- R2-1907301, On 2-step random access for NTN, Ericsson

- R2-1907302, Random access capacity for NTN, Ericsson

- R2-1907553, Configuration for HARQ turning off, LG Electronics Inc.

- R2-1907559, Scheduling enhancement in NTN, LG Electronics Inc.

- R2-1907837, Discussion on DRX operation associated with disabling HARQ, LG Electronics Inc.

- R2-1907841, Issues of RACH procedure in Non-terrestrial networks, Huawei, HiSilicon

- R2-1907842, Discussion on disabling HARQ in NTN, Huawei, HiSilicon

- R2-1907843, Discussion on HARQ enhancement in NTN, Huawei, HiSilicon

- R2-1907844, Further discussion on scheduling in NTN, Huawei, HiSilicon

- R2-1907845, Minimized function for GEO scenario in NTN, Huawei, HiSilicon

- R2-1907846, Discussion on HARQ RTT timers in NTN, Huawei, HiSilicon

- R2-1907853, Discussion on offset for drx-HARQ-RTT-Timer, LG Electronics Inc.

- R2-1908246, Random Access Procedure and RACH Capacity in NTN, ZTE, Sanechips, MediaTek Inc, Ericsson, Huawei, HiSilicon

- R2-1908247, HARQ Options for NTN, Nomor Research GmbH, Thales, Fraunhofer, Mediatek, Ericsson, Panasonic, ETRI

- R2-1905908, Considerations on RLC/PDCP Sequence Numbers and Window Size in NTN, Nomor Research GmbH

- R2-1907298, On RLC impacts for NTN, Ericsson

- R2-1907300, On PDCP interruptions during handover for NTN, Ericsson

- R2-1907970, Report of email discussion [105bis#25][NR/NTN] - service continuity scenarios (Nokia), Nokia, Nokia Shanghai Bell

- R2-1908242, Merged TP on TN-NTN service continuity scenarios, Nokia, Sony, Huawei, Vodafone

- R2-1907051, Service continuity in NTN, Sony

- R2-1907792, Service continuity between Non-Terrestrial and Terrestrial Networks, Huawei, HiSilicon

- R2-1907847, NR Mobility for Non-Terrestrial Networks, InterDigital, Inc.

- R2-1908244, NR Mobility for Non-Terrestrial Networks, InterDigital, Inc., Nomor Research, Thales, MediaTek

- R2-1905702, Grouping and Automatic Reconfiguration for Handover Enhancement in LEO NTN, Mediatek India Technology Pvt.

- R2-1906265, Mobility management in NTN, ZTE Corporation, Sanechips

- R2-1906266, Report CGI in NTN, ZTE Corporation, Sanechips

- R2-1906376, Conditional Handover with L2 packet duplication in NR NTN, Mediatek India Technology Pvt.

- R2-1907116, On access attempts due to cell movement, MediaTek Inc.

- R2-1907840, Conditional Mobility for Non-Terrestrial Networks, InterDigital, Inc.

- R2-1908245, Mobility Enhancements for Non-Terrestrial Networks, InterDigital Inc.

- R2-1905578, Discussion on handover procedure for LEO, OPPO

- R2-1905688, Impacts caused by measurement variations in NTN, Spreadtrum Communications

- R2-1905872, Mobility Issue for LEO in NTN System, CATT

- R2-1905932, Considerations on mobility for GEO, CMCC

- R2-1905933, Considerations on mobility for LEO, CMCC

- R2-1907042, Location report in NTN, Sony

- R2-1907049, Consideration on mobility impacts of NTN support in NR, Sony

- R2-1907158, Mobility for GEO NTN, Ericsson

- R2-1907160, Mobility for LEO NTN, Ericsson

- R2-1907163, Feeder link switch editorial, Ericsson

- R2-1907164, Location reporting for NTN, Ericsson

- R2-1907780, Consideration on cell measurement in NTN, Huawei, HiSilicon

- R2-1907781, RACH-less handover for NTN, Huawei, HiSilicon

- R2-1907782, Consideration on mobility management in NTN, Huawei, HiSilicon

- R2-1907783, Group handover issue in NTN, Huawei, HiSilicon

- R2-1907790, Consideration on CHO in NTN, Huawei, HiSilicon

- R2-1907895, LEO satellites mobility issues in NTN, LG Electronics Inc.

- R2-1907974, Mobility aspects for LEO, Nokia, Nokia Shanghai Bell

- R2-1907977, Further considerations on Mobility impacts for LEO, Nokia, Nokia Shanghai Bell

- R2-1907994, Signalling Delay in NTN, LG Electronics Inc.

- R2-1908018, Impacts of feeder link switch, Nokia, Nokia shanghai Bell

- R2-1905873, Cell Selection and Reselection Issue in NTN System, CATT

- R2-1905874, Cell Selection and Reselection Issue between NTN and TN System, CATT

- R2-1905934, GEO and LEO impact on UE mobility state estimation, CMCC

- R2-1906269, Further consideration on tracking area management in NTN, ZTE Corporation, Sanechips

- R2-1907159, Further detail on Earth fixed tracking area for LEO NTN, Ericsson

- R2-1907161, Paging capacity for NTN, Ericsson; Vodafone

- R2-1908243, Paging capacity for NTN, Ericsson, Huawei, Vodafone, Thales

- R2-1907162, Cell selection and reselection for NTN GEO and LEO, Ericsson

- R2-1907289, Paging capacity methodology for NTN, THALES

- R2-1907784, Inactive state in NTN, Huawei, HiSilicon

- R2-1907785, Consideration on TA management mechanism in LEO NTN, Huawei, HiSilicon

- R2-1907786, Considerations on NTN impact on cell selection and MSE, Huawei, HiSilicon

- R2-1907787, Paging capacity of NTN, Huawei, HiSilicon

- R2-1907793, Considerations on cell reselection in NTN, Huawei, HiSilicon

- R2-1907894, Remaining issues of tracking area management in NTN, LG Electronics Inc.

- R2-1907896, Cell reselection and paging issues in NTN, LG Electronics Inc.

- R2-1907944, Earth fixed tracking area for the moving beams, ETRI

- R2-1907961, Paging opportunities and power saving for NTN, Nokia, Nokia Shanghai Bell

- R2-1905906, System Information in NTN, Nomor Research GmbH

- R2-1905907, Multiple PLMN Identities in NTN, Nomor Research GmbH

- R2-1905905, UE Positioning Information in NTN, Nomor Research GmbH, Fraunhofer IIS

- R2-1907788, Considerations on positioning method in NTN, Huawei, HiSilicon

- R2-1907789, CP latency for NTN, Huawei, HiSilicon

- R2-1907791, Analysis on handover interruption time for NTN, Huawei, HiSilicon

R2-1907897, Dual connectivity use cases in NTN, LG Electronics Inc.

Agreed TDOCs:

- R2-1906302 “105bis#24 [NR-NTN] TP capturing agreements”, Thales

- R2-1907970 “Report of email discussion [105bis#25][NR/NTN] - service continuity scenarios (Nokia)”, Nokia

- R2-1908243 “Paging capacity for NTN”, Ericsson, Huawei, Vodafone, Thales

## 4.3	RAN3

RAN3#101, 20-24th August 2018, Gothenburg/Sweden

Submitted TDOCs:

- R3-184979: “Considerations on Mobility in Non-Terrestrial Networks”, Ericsson

- R3-184978: “Network Identities for Non-Terrestrial Networks”, Ericsson

- R3-184977: “Initial Considerations on NTN Architecture”, Ericsson

- R3-184940: “Discussion on Mobility of Non Terrestrial Network”, Huawei

- R3-184939: “Discussion on Non Terrestrial Network”, Huawei

- R3-184922: “Proposed work plan”, THALES

- R3-184898: “Architectural key issues to be considered for NTN”, Nokia, Nokia Shanghai Bell

- R3-184796: “Discussion on NTN reference scenarios”, ZTE Corporation

- R3-184515: “Further Discussion on NTN Architecture Issues”, ZTE

- R3-184525: “NTN RAN architecture key issues”, THALES

- R3-184524: “NTN Overview and scenarios”, THALES

- R3-184523: “Proposed skeleton”, THALES

- R3-184522: “Proposed scope”, THALES

- R3-184514: “Initial Considerations on NTN Deployment and Architecture”, ZTE

- R3-184403, “Paging in NGSO Satellite Systems”, HUGHES Network Systems Ltd

Agreed TDOCs:

- R3-184522: “Proposed scope”, THALES

- R3-185304: “Proposed skeleton”, THALES

- R3-185235: “NTN Overview and scenarios”, THALES

- R3-185310: “NTN RAN architecture”, THALES

TR version post RAN3#101

- R3-185333: “TR 38.821 Study on solutions for NR to support non-terrestrial networks (NTN)”, THALES

RAN3#101bis, 8-12th October 2018, Chengdu/China

Submitted TDOCs:

- R3-186185	NTN architecture and mobility principles	Thales

- R3-185546	NTN - Min altitude for LEO based scenario	THALES

- R3-185609	Parameters in NTN reference scenarios	ZTE, Sanechips

- R3-186212	Parameters in NTN reference scenarios	ZTE, Sanechips

- R3-186203	mobility management principles	Thales

- R3-185406	Architecture options for NTN	THALES

- R3-186192	Architecture options for NTN	THALES

- R3-186215	Architecture options for NTN	THALES

- R3-186257	Architecture options for NTN	THALES

- R3-185409	Further Discussion on NTN Architecture Issues	ZTE

- R3-185410	(TP for TR 38.821) Refinement of NTN Architectures	ZTE

- R3-185699	NTN Architecture options	Nokia, Nokia Shanghai Bell

- R3-185704	Further discussion on NTN architecture	Huawei

- R3-185874	Transporting F1 over Satellite Radio Interface	Ericsson

- R3-185875	Applicability of Xn to Satellites	Ericsson

- R3-186043	Considerations on NG-RAN Architectures for Non-terrestrial Networks	ETRI

- R3-185411	Further Considerations on Multi-Hop Scenarios in NTN	ZTE

- R3-185412	(TP for TR 38.821) NTN Multi-Hop Related Architectures	ZTE

- R3-185611	Discussion on Network Identities in NTN	ZTE Corporation

- R3-185705	Discussion on Handling of Network Identities in NTN	Huawei

- R3-185876	Network Identities for Non-Terrestrial Networks	Ericsson

- R3-185849	NR-NTN: Tracking Areas and Paging in NGSO Satellite Systems	Fraunhofer IIS, Fraunhofer HHI

- R3-185610	Discussion on Tracking Area Management in NTN	ZTE Corporation

- R3-186002	Tracking Areas with Non Terrestrial Networks (NTN)	Mitsubishi Electric RCE

- R3-185706	The issue of paging in NTN	Huawei

- R3-185700	Paging issues in NTN	Nokia, Nokia Shanghai Bell

- R3-186214	Paging issues in NTN	Nokia, Nokia Shanghai Bell

- R3-185957	Idle State Mobility Scenarios for Non-Terrestrial Networks	TNO

- R3-185707	Discussion on the mobility issues in NTN	Huawei

- R3-185877	Considerations on Mobility in Non-Terrestrial Networks	Ericsson

Agreed TDOCs:

- R3-186212: “Parameters in NTN reference scenarios”, ZTE

- R3-186214: “Paging issues in NTN”, Nokia, Nokia Shanghai Bell

- R3-186257: “Email: # 1_NTN_Mob_mgmt_principles”, THALES

TR version post RAN3#101bis

- R3-186269: “TR 38.821 v0.2.0 Study on solutions for NR to support non-terrestrial networks (NTN)”, THALES

RAN3#102, 12-16th November 2018, Spokane/USA

Submitted TDOCs:

- R3-186354	NTN architecture with regenerative satellite	THALES

- R3-186355	NTN architecture with transparent satellite	THALES

- R3-186356	NTN multi connectivity	THALES

- R3-186415	Considerations on Satellite-Gateway Link for Non-terrestrial Networks	ETRI

- R3-186326	TP of Descriptions for gNB-DU Processed Payload of Regenerative Satellite	ZTE

- R3-186327	Further Consideration on Multi-Hop Scenarios in NTN	ZTE

- R3-186825	Transporting F1 over Satellite Radio Interface	Ericsson

- R3-186826	Applicability of Xn to Satellites	Ericsson

- R3-186827	Correction to Architecture	Ericsson

- R3-186828	Are Tracking Areas Stationary or Not?	Ericsson

- R3-186829	Network Identities for Non-Terrestrial Networks	Ericsson

- R3-186695	Handling of Network Identities in NTN	Huawei

- R3-186764	NR-NTN: Tracking Areas Management	Fraunhofer IIS, Fraunhofer HHI

- R3-186696	Consideration on the paging issues	Huawei

- R3-186661	Tracking Area and UE position in NTN	Nokia, Nokia Shanghai Bell

- R3-186328	Tracking Area Management and Paging Handling in NTN	ZTE

- R3-186330	Further Discussion on Satellite Mobility Impacts on NTN Interfaces	ZTE

- R3-186368	Considerations on NTN mobility	CATT

- R3-186729	NTN hand-over types	THALES

- R3-186694	Mobility issues in NTN	Huawei

- R3-186663	Analysis on Interface management between satellite and network entity on ground	Nokia, Nokia Shanghai Bell

- R3-186830	Considerations on Mobility in Non-Terrestrial Networks	Ericsson

- R3-186329	Further Discussion on UE Mobility Scenarios in NTN	ZTE

- R3-186662	Analysis on mobility aspects in NTN with earth-fixed beam	Nokia, Nokia Shanghai Bell

Agreed TDOCs:

- R3-187113	NTN architecture with transparent satellite	THALES

- R3-187193	NTN architecture with regenerative satellite	THALES

- R3-187195	NTN multi connectivity	THALES

- R3-187196	Transporting F1 over Satellite Radio Interface	Ericsson

- R3-187273	Applicability of Xn to Satellites	Ericsson

TR version post RAN3#102

- R3-187281: “TR 38.821 v0.3.0 Study on solutions for NR to support non-terrestrial networks (NTN)”, THALES

RAN3#103, 25 February-1st March 2019, Athens/Greece

Submitted TDOCs:

- R3-190136	TP for TR38.821 NTN Miscellaneous Corrections	ZTE

- R3-190641	NTN feeder link and ISL performances	THALES

- R3-190643	Clarification on NTN GW	Huawei

- R3-190644	Interface issues in NTN	Huawei

- R3-190138	Further Clarification of NTN Architecture Aspects	ZTE

- R3-190808	Are Tracking Areas Stationary or Not?	Ericsson

- R3-190809	Correction of figures 5.2-3 and 5.2-4	Ericsson

- R3-190810	Network Identities for Non-Terrestrial Networks	Ericsson

- R3-190448	NTN Network Identities	Nokia, Nokia Shanghai Bell

- R3-190645	Handling of Network Identities in NTN	Huawei

- R3-190449	Tracking Area and UE position in NTN	Nokia, Nokia Shanghai Bell

- R3-190139	Tracking Area Management and Paging Handling in NTN	ZTE

- R3-190178	NR-NTN: Tracking Area Management	Fraunhofer IIS, Fraunhofer HHI

- R3-190241	Tracking Area and Paging	CATT

- R3-190242	Considerations on NTN mobility	CATT

- R3-190176	NTN hand-over scenarios	THALES

- R3-190140	Further Discussion on Satellite Mobility Impacts on NTN Interfaces	ZTE

- R3-190450	Analysis on Interface management between satellite and network entity on ground	Nokia, Nokia Shanghai Bell

- R3-190811	Considerations on Mobility in Non-Terrestrial Networks	Ericsson

- R3-190451	Analysis on CONNECTED mode mobility in Scenario D2	Nokia, Nokia Shanghai Bell

- R3-190141	Further Discussion on UE Mobility Scenarios in NTN	ZTE

- R3-190483	Consideration on SRI mobility	CATT

- R3-190812	Switching the Feeder Link Toward the Satellite	Ericsson

- R3-190177	NTN multi connectivity	THALES

- R3-190813	DC and NTN - Xn terminated on the ground	Ericsson

- R3-190814	DC and NTN - Xn over ISL	Ericsson

Agreed TDOCs:

- R3-191023 TP for TR38.821 NTN Miscellaneous Corrections, ZTE

- R3-191025 Clarification on NTN GW, Huawei

- R3-191026 Network Identities for Non-Terrestrial Networks, Ericsson

- R3-191027 Tracking Area Management and Paging Handling in NTN, ZTE, Sanechips

- R3-191029 Tracking Area and UE position in NTN, Nokia, Nokia Shanghai Bell

- R3-191030 NR-NTN: Tracking Area Management, Fraunhofer IIS, Fraunhofer HHI, Ericsson, Thales

- R3-191031 Considerations on Mobility in Non-Terrestrial Networks, Ericsson

- R3-191032 NTN feeder link and ISL performances, Thales

- R3-191146 CB # 64_NTN_trans_prot, Thales

TR version post RAN3#103

- R3-191167: “TR 38.821 v0.4.0 Study on solutions for NR to support non-terrestrial networks (NTN)”, THALES

RAN3#103bis, 8-12th April 2019, Xi’an/China

Submitted TDOCs:

- R3-191542 TP on small corrections on scenarios, Nokia, Nokia Shanghai Bell

- R3-191276 pCR for TR38.821 Corrections of NTN Applicable Mobility Procedures, ZTE

- R3-191631 NTN Miscellaneous Correctio, Huawei

- R3-191632 Clarification on NTN ISL, Huawei

- R3-191635 General aspects on NTN GW, Huawei

- R3-191383 NR-NTN Tracking Area Management, Fraunhofer IIS, Fraunhofer HHI

- R3-191234 Location based Paging procedure, CATT

- R3-191856 Idle Mode UEs in Non-Terrestrial Networks (NTN), Mitsubishi Electric RCE

- R3-191790 Feeder link switch over principles, THALES

- R3-191277 Further Discussion on Satellite Mobility Impacts on NTN Interfaces, ZTE

- R3-191544 Analysis on Interface management between satellite and network entity on ground, Nokia, Nokia Shanghai Bell

- R3-191545 Analysis on mobilitry due to interface change, Nokia, Nokia Shanghai Bell

- R3-191235 Discussion on SRI change, CATT

- R3-191236 Open Issue on Frequent Feeder Link Switch, CATT

- R3-191767 Switching the Feeder Link Toward the Satellite, Ericsson

- R3-191218 NTN feeder link performances justification, THALES

- R3-191219 NTN multi connectivity, THALES

- R3-191278 Possible Dual Connectivity or Interworking without Xn Interface, ZTE

- R3-191768 DC and NTN - Xn terminated on the ground, Ericsson

- R3-191769 DC and NTN - Xn over ISL, Ericsson

- R3-191633 O&M and NTN, Huawei

- R3-191634 Clarification for ephemeris in NTN, Huawei

Agreed TDOCs:

- R3-191276 “pCR for TR38.821 Corrections of NTN Applicable  Mobility Procedures”, ZTE

- R3-191631, “NTN Miscellaneous Correctio”, Huawei

- R3-192103 “TP on small corrections on scenarios”, Nokia

- R3-192110, “Clarification on NTN ISL”, Huawei

- R3-192111, “# 50_NTN-Gwaspects”, Huawei

- R3-192113, “# 52_Loc-based_paging”, Mitsubishi Electric

- R3-192115, “# 53_FeederLinkSwitch”, Thales

- R3-192170, “O&M and NTN”, Huawei

- R3-192169, “Analysis on mobilitry due to interface change”, Nokia

- R3-192119, “# 55_DC_Xn_gnd”, Ericsson

- R3-192171, “# 56_DC_XnOverISL”, Ericsson

- R3-192121, “# 58_Ephemeris”, Huawei

- R3-192117 “NTN multi connectivity”, Thales

TR version post RAN3#103bis

- R3-192189: “TR 38.821 v0.6.0 Study on solutions for NR to support non-terrestrial networks (NTN)”, THALES

RAN3#104, 13-17th May 2019, Reno/USA

Submitted TDOCs:

- R3-192760 NTN TR 38.821 chap 8 corrections, THALES

- R3-192783 NTN TR 38.821 chap 8 re ordering, THALES

- R3-192763 NTN inputs to RAN3 study conclusion, THALES

- R3-192758 NTN TR 38.821 chap 5 corrections, THALES

- R3-192914 NG-RAN impacts for gNB-DU processed payload, THALES, HNS

- R3-192734 NR RAN analysis about all architecture in NTN, Huawei

- R3-193048 Proposed Conclusion on NTN Architecture, Ericsson

- R3-192267 pCR for TR38.821 Clarification of NTN Architecture Aspects, ZTE

- R3-192268 Further Discussion on Supporting Xn Interface over NTN Transport Links, ZTE

- R3-192269 PCR for TR38.821 Clarification of Supporting Xn Interface over NTN Transport Links, ZTE

- R3-192291 Cleanup for Transparent Satellite based Architecture, CATT

- R3-192732 The neighbor cells management in NTN, Huawei

- R3-192735 The mobility Scene analysis in NTN, Huawei

- R3-192731 How to report UE location, Huawei

- R3-192761 NTN registration and paging corrections, THALES

- R3-192802 Analysis on Tracking Area design, Nokia, Nokia Shanghai Bell

- R3-192759 NTN multi connectivity, THALES

- R3-193049 Correction on UP Aspects for DC involving NTN (DU on Board), Ericsson

- R3-192272 pCR for TR38.821 Further Clarifications of NTN DC Architectures, ZTE

- R3-193050 Corrections on Feeder Link Switch, Ericsson

- R3-192733 None Ambigous FFS removal, Huawei

- R3-192560 Regulatory Aspects on NTN, Fraunhofer IIS, Fraunhofer HHI

Agreed TDOCs:

- R3-192758, “NTN TR 38.821 chap 5 corrections”, Thales

- R3-193207 “CB # 57_FFScorrections”, Thales

- R3-193208 “Cleanup for Transparent and Regenerative Architecture”, CATT

- R3-193209 “pCR for TR38.821 Clarification of NTN Architecture Aspects”, ZTE

- R3-193212 “The neighbour cells management in NTN”, Huawei

- R3-193216 “TP for Tracking Area, Paging and Location”, Nokia, Nokia Shanghai Bell, Thales

- R3-193277 “CB: # 60_NG-RAN_impacts_split_arch”, Thales, HNS

- R3-193287 “CB: # 61_NTN_Conclusions”, Thales, ESA, HNS, Fraunhofer IIS, Fraunhofer HHI, Intelsat, Nomor Research, Dish network

- R3-192783 “NTN TR 38.821 chap 8 re ordering”, Thales

- R3-193182 “NTN multi connectivity”, Thales

- R3-193049 “Correction on UP Aspects for DC involving NTN (DU on Board)”, Ericsson

- R3-193217 “Regulatory Aspects on NTN”, Fraunhofer IIS, Fraunhofer HHI

- R3-193218 “Corrections on Feeder Link Switch”, Ericsson

TR version post RAN3#104

- R3-193293: “TR 38.821 v0.7.0 Study on solutions for NR to support non-terrestrial networks (NTN)”, THALES