3GPP TSG RAN meeting #84										RP-191031

Newport Beach, USA, June 3-6, 2019

Status Report to TSG

Agenda item:			9.2.1

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_newRAT |  |  |  |  |
| Unique ID | 750067 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190213 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: June/2019 | Performance part: December/2019 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 100% | Performance Part: 90% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Kazuaki Takeda |
|  | Company | NTT DOCOMO, INC. |
|  | Email | kazuaki.takeda.bs@nttdocomo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

RAN1#96bis

Agreements:

- For NR-DC (including late drop UEs), ask RAN2 if it is possible to introduce RRC parameters pdcch-BlindDetectionMCG and pdcch-BlindDetectionSCG, which configures are the reference number of cells for blind detection for MCG and SCG, respectively, and RRC parameters pdcch-BlindDetectionMCG-UE and pdcch-BlindDetectionSCG-UE for optional new UE capability signalling that informs the maximum values for pdcch-BlindDetectionMCG and pdcch-BlindDetectionSCG, respectively. If yes,

  - The value range of pdcch-BlindDetectionMCG-UE and pdcch-BlindDetectionSCG-UE is

    - [1, …, pdcch-BlindDetectionCA1] and pdcch-BlindDetectionMCG-UE + pdcch-BlindDetectionSCG-UE >= pdcch-BlindDetectionCA if the UE reports pdcch-BlindDetectionCA, and

    - FFS: [1, 2, 3] and pdcch-BlindDetectionMCG-UE + pdcch-BlindDetectionSCG-UE >= the maximum number of DL serving cells over CGs that UE can support if the UE does not report pdcch-BlindDetectionCA.

  - If the UE does not report pdcch-BlindDetectionMCG-UE and pdcch-BlindDetectionSCG-UE,

    - pdcch-BlindDetectionCA for NR-CA is re-used as the UE capability signalling for NR-DC to determine BD/CCE limit across serving cells over CGs if the UE reports pdcch-BlindDetectionCA, and

    - the number of configured DL serving cells over CGs is used to determine BD/CCE limit across serving cells over CGs if the UE does not report pdcch-BlindDetectionCA.

  - If the UE reports pdcch-BlindDetectionMCG-UE or pdcch-BlindDetectionSCG-UE, both of them are reported (i.e., not either of them).

  - pdcch-BlindDetectionMCG-UE and pdcch-BlindDetectionSCG-UE are per UE capability signalling.

  - FFS: If the UE does not report pdcch-BlindDetectionCA, the UE must support at least one NR-DC band combination where the UE behaviour of blind decoding operation is the same as in Rel.15 NR-CA.

  - For MCG and SCG, the UE calculates BD/CCE limit for the CGs by using pdcch-BlindDetectionMCG and pdcch-BlindDetectionSCG, respectively.

  - The value range of pdcch-BlindDetectionMCG and pdcch-BlindDetectionSCG is [1, 2, …, 1516].

  - pdcch-BlindDetectionMCG + pdcch-BlindDetectionSCG <= pdcch-BlindDetectionCA if the UE reports pdcch-BlindDetectionCA, and pdcch-BlindDetectionMCG + pdcch-BlindDetectionSCG <= the number of configured DL serving cells over CGs if the UE does not report pdcch-BlindDetectionCA.

  - For a UE configured with NR-DC, if the UE reports pdcch-BlindDetectionCA, the UE is always configured with pdcch-BlindDetectionMCG and pdcch-BlindDetectionSCG.

    - FFS: if the UE does not report pdcch-BlindDetectionCA.

  - The information exchange between MCG and SCG (if any) is up to RAN2/RAN3 to discuss.

Agreements:

For Rel-15 late drop, it is agreed to have capability support for synchronous NR-NR DC only wherein MCG is in FR1 and SCG is in FR2.

Agreements:

For Rel-15 late drop

- For the capability parameters and components that are presently not defined as ‘across all CC’, the same capability signaling structure can be reused for DC as for CA.

- For the capability parameters and components that are presently not defined as ‘across all CC’ and that are of per band combination, per band per band combination or per CC per band per band combination, the same band combinations need to be allowed to be listed separately for CA and DC with allowing different capability contents.

Agreements:

For the capability parameters and components that are presently defined as ‘across all CC’ and not defined with FR1/FR2 differentiation where different values are allowed

- These capability parameters should be defined as ‘across all CCs and across MCG and SCG’.

  - If there is any mandatory minimum value defined for ‘across all CCs’, the same mandatory minimum should apply to ‘across all CCs and across MCG and SCG’.

  - FFS: whether for some of these parameters per MCG and per SCG capabilities should be additionally introduced

  - FFS: whether for some of these parameters to introduce a limitation on how capabilities can be distributed by configuration across MCG and SCG

- FFS: for capabilities with FR1/FR2 differentiation where different values are allowed

RAN1#97

Agreements:

- For the issues raised in R1-1905914

  - Alt 1 is adopted

Agreement

- At least when NR slots have different numerologies from LTE subframe that carries the PHR, UE provides the first NR slot that fully overlaps with the LTE subframe (as illustrated in figure 2).

  - FFS: How to handle the asynchronous case between LTE and NR

  - FFS: How to handle the case of multiple PUSCH transmissions within a slot

Figure 2 Illustration of the case where multiple NR slots overlap with a LTE subframe

Agreement

If a UE is configured with LTE power headroom report over NR, where a SCS configuration of the NR slot is larger than that of LTE subframe, and if the UE provides a power headroom report in a PUSCH transmission in an NR slot that overlaps with multiple LTE subframes, the UE provides a power headroom report for the PUSCH on the first subframe of the multiple LTE subframes that overlaps with the NR slot.(as illustrated in figure below)

Figure 3 Illustration of the case where multiple LTE subframes overlap with an NR slot

Agreements:

- For the capability parameters and components that are presently defined as ‘across all CC’ and not defined with FR1/FR2 differentiation where different values are allowed

  - RAN1 assumes that there should be no limitation on how capabilities can be distributed, i.e., UE shall be capable of every possible distribution, in case of Rel-15 sync NR-DC.

- For per-UE capabilities with FR1/FR2 differentiation where different values are allowed, in case of sync NR-NR DC, RAN1 assumes that capabilities reported for FR1 and for FR2 are applied to MCG and to SCG, respectively.

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

Corrections for EN-DC and SA were discussed in this quarter, as well. Compared to the last quarter, on-line discussion time for EN-DC/SA corrections was fairly reduced, less than 2 days for every meeting. Most of the CRs were targeted for clarification, although there is one NBC CR for standalone in terms of handover from NR to E-UTRA (R2-1908510).

ASN.1 review for late drops was extensively conducted at the #105bis and #106 meetings. All of the CRs for late drops (to 36.331, 38.306 and 38.331) have been finalised and submitted to RAN #84 for approval. As a consequence, all of late drop options are considered complete from RAN2 point of view. Finally, Rel-15 NR WI is considered complete from RAN2 point of view.

2.2.2	Remaining Open issues

None

2.3	RAN3

2.3.1	Agreements

-	Following functions were specified.

-	multiple SCTP association for higher layer split

-	Support for RAN sharing

-	Other many corrections were agreed.

2.3.2	Remaining Open issues

-	None

2.4	RAN4

2.4.1	Agreements

RAN4 #90bis (Apr.), Core part

For system parameter

- Following CR were agreed:

  - R4-1905204	CR to TR 38.817-01 on GSCN raster ranges

- For channel raster, the following WF was approved:

  - R4-1905240	Nominal Channel Spacing for CA for FR1 and FR2

- For SUL and LTE-NR co-existence maintenance, the followings were agreed/endorsed:

  - Summary:

    - Spectrum sharing for FDD Downlink from network perspective – supported

    - Spectrum sharing for FDD Downlink from UE perspective

      - Whether to support it in RAN1 spec shall be answered by RAN1

      - No RAN4 requirements specified in current spec

      - No band combiantions specified

      - FFS for future band combinations

  - R4-1903473	Draft CR on FREF,Shift

For UE RF

- The following CRs are email approval after RAN4 #91 meeting

  - R4-1905230	Draft CR to TS 38.101-1: Implementation of endorsed draft CRs from RAN4#90bis

  - R4-1905231	Draft CR to TS 38.101-2: Implementation of endorsed draft CRs from RAN4#90bis

  - R4-1905232	Draft CR to TS 38.101-3: Implementation of endorsed draft CRs from RAN4#90bis

  - R4-1904925	Draft CR for improving EN-DC configuration tables in TS38.101-3

- Following CRs are endorsed:

  - R4-1903120	Draft CR on DL power allocation for TS 38.101-1

  - R4-1904987	Draft CR for correction on TS38.101-1

  - R4-1904969	Draft CR for 38.101-1: editoral correction

  - R4-1902975	Draft CR on PRACH and PUCCH format description for EVM in FR1

  - R4-1904927	Draft CR to clarify frequency of carrier leakage in RBs for FR1

  - R4-1903032	Draft CR on editorial error of TS38.101-1

  - R4-1903151	Draft CR to TS38.101-1_removing DC sections

  - R4-1903508	Draft CR to TS 38.101-1 on spurious emissions for UE co-existence

  - R4-1904928	Draft CR to TS 38.101-1 on description of UE additional output power reduction

  - R4-1904929	draft Rel-15 CR for editorial corrections in 38.101-1

  - R4-1904537	Draft CR for TR 38.101-1 correction of A-MPR for NS_04

  - R4-1903121	Draft CR on DL power allocation for TS 38.101-2

  - R4-1903242	Adding BCS definition in TS38.101-2

  - R4-1904930	Draft CR to 38.101-2: Updating MPR wording in ULMIMO section

  - R4-1904994	draft CR to 38.101-2 Correction to ACS and In-band Blocking notes

  - R4-1902976	Draft CR on PRACH and PUCCH format description for EVM in FR2

  - R4-1904931	Draft CR to clarify frequency of carrier leakage in RBs for FR2

  - R4-1904932	Draft CR on editorial error of TS38.101-2

  - R4-1904001	Draft CR for TS 38.101-2 – UE coordinate system

  - R4-1904411	draft Rel-15 CR for editorial corrections in 38.101-2

  - R4-1904933	Draft CR on UE optional bandwidth for FR2

  - R4-1902829	Draft CR for 38.101-3 editoral correction for editorial correction for intra-band contiguous EN-DC uplink configuration when Rx requirements are measured

  - R4-1904945	Draft CR to TS38.101-3_adding some exclusion frequencies for SEM and spurious emission for EN-DC

  - R4-1903302	Draft CR to TS 38.101-3 correction for the DC_3_n3 delta R IBNC table

  - R4-1904946	Draft CR to TS 38.101-3 on some minor corrections

  - R4-1904934	Harmonization of reference sensitivity level for DC clause

  - R4-1903515	Removal of reference sensitivity exception due to close proximity of bands for EN-DC in NR FR1 clause

  - R4-1904935	Change description 4.2(e) in Applicability of minimum requirements for TS 38.101-3

  - R4-1903653	CR to reflect agreed MSD analysis of DC_25A-n41A for TR37.863-01-01

  - R4-1903124	Draft CR on b41-n40 coexistence

  - R4-1904956	Draft CR for TS 38.101-2: Corrections to configurations for intra-band non-contiguous CA

  - R4-1904545	UE Coexistence table harmonization in 38.101-3

  - R4-1904546	Draft CR for 38.101-3: Editorial harmonization of UE Coexistence tables

  - R4-1903074	Draft CR to 38.101-3 rel. 15 to fix missing SUO note

  - R4-1903426	draft CR for 38.101-3: Reflect the agreed MSD for DC_5_n78

  - R4-1904951	Draft CR for 38.101-3 intra-band EN-DC AMPR

  - R4-1904639	Draft CR to 38.101-3 on DC_n41-41 – B40 coexistence

  - R4-1904953	Draft CR for 38.101-3: NS_04 A-MPR power class relationship clarification

  - R4-1902926	Draft CR to TS 38.101-1 Correction to Pcmax

  - R4-1904609	Draft CR for 38.101-1 NR Pcmax

  - R4-1904460	Draft CR for 38.101-1 CA Pcmax

  - R4-1902932	Draft CR to TS 38.101-2 Correction to Pcmax

  - R4-1904995	draft CR to 38.101-3 Configured output power for inter-band EN-DC including both FR1 and FR2

  - R4-1903958	Completion of defintions of EN-DC configured power

  - R4-1903195	Draft CR for 38.101-1: remove the bracket of UE capability "powerBoosting-pi2BPSK"

  - R4-1904941	draft CR to 38.101-1 Correction to Pi/2 BPSK power boosting

  - R4-1904335	DraftCR TS 38.101 Corrections to NS_100 UTRA ACLR frequency band list

  - R4-1903392	Draft CR for TS 38.101-1: Corrections to EVM equalizer spectrum flatness requirements

  - R4-1904957	Draft CR for TR38.101-1 – Update to EVM averaging

  - R4-1904958	Draft CR for TR38.101-1 – Update to spectrum flatness

  - R4-1904959	Draft CR on UE to UE coexistence for TS 38.101-3

  - R4-1903150	Draft CR to TS 38.101-3_Spurious emission and Tx IM for inter-band CA between FR1 and FR2

  - R4-1904554	Draft CR to 38.101-1: FR1 power dynamics DTX removal

  - R4-1902826	Draft CR for 38.101-1 modification of ACS test parameters case 2 for intra-band contiguous CA

  - R4-1904967	Draft CR for 38.101-1 definition of Maximum input level for intra-band contiguous CA

  - R4-1905003	Draft CR to 38.101-2: FR2 PC3 and PC1 MPR

  - R4-1903359	Draft CR to TR38.810 on beam correspondence tolerance and spherical coverage test procedure update

  - R4-1904962	Draft CR to 38.101-2: FR2 ULMIMO EVM

  - R4-1904986	Draft CR for TS 38.101-2: Corrections to EVM equalizer spectrum flatness requirements

  - R4-1903474	draft CR of in-band emission for FR2 PC2

  - R4-1904961	Draft CR for TR38.101-2 – Update to EVM averaging

  - R4-1905005	Draft CR for 38.101-2 frequency separation class

  - R4-1904553	Draft CR to 38.101-2: FR2 power dynamics DTX removal

  - R4-1904966	Draft CR to TS 38.101-2 CA maximum input level

  - R4-1903888	Draft CR: Alignment of FR2 DL scheduling of DL RMC with UL RMC

- Following CRs were technically endorsed:

  - R4-1904988	Draft CR to 38.101-1. Clarify EN-DC category for requirements of carrier imbalance

- Following contributions were approved/agreed:

  - R4-1904912	WF on improving EN-DC configuration tables in 38.101-3

  - R4-1904002	Discussion on EN-DC notation with intraband contiguous parts

  - R4-1904998	WF on SRS antenna switching for FR2

  - R4-1904622	Emission requirements for non-contiguous intra-band EN-DC

  - R4-1904989	Reply LS on out-of-band emission requirements for intraband non-contiguous EN-DC

  - R4-1905000	WF on transient period capability

  - R4-1903065	Draft LS to RAN5 on the applicability of UL RMCs to MOP test cases

  - R4-1904991	maxULDutycycle and ETC FR2 AH minutes

  - R4-1905186	Beam correspondence ad-hoc meeting minutes

  - R4-1905205	Second ad-hoc MoM for beam correspondence

  - R4-1904963	LS on demodulation of FR2 UE UL by TE

  - R4-1904990	FR2 TPC adhoc minutes

  - R4-1903887	Alignment of FR2 DL scheduling of DL RMC with UL RMC

- Following were approved and captured in the meeting minutes

  - When R4-1903501 is treated:

    - Agreement: Proposal 2: For intra-band CA in 38.101-2, a uniform expression of configuration should be used for each band, i.e., each component carrirer contains a variety of possible bandwidths as follows.

  - R4-1904534 is approved; in addition the following agreement was made:

    - Agreement: Proposal 1 It is proposed to remove the limitation of component carriers in order of increasing carrier frequency for BCS of intra-band NR CA.

    - Agreement: Proposal 2 For specific NR band, if certain order of CC CBW is necessary, the BCS can be treated as special case. How to implement it in the specification is FFS.

  - When R4-1903547 is treated

    - Agreement: Intra-band contiguous and non--contiguous EN-DC requirements applies to DC_B42_n77 and DC_B42_n78. Note: DC_B42_n77 and DC_B42_n78 are specified under the condition that they are used with at least another LTE band and UL transmission of B42 is not allowed so far.

  - For R4-1904942, the following is concluded:

    - Conclusion: The contents are agreed. In the next meeting, the other requirements related for UL MIMO need to be addressed.

  - The contents of R4-1903050 is agreed

  - When R4-104456 is treated:

    - Agreement:

      - Proposal 1

      - The following part of the proposal 3.

      - For time mask between SRS and adjacent long subslot, the transient period should be placed in long subslot.

  - When R4-1904587 is treated:

    - WF: RAN4 studies if n78 filter can suppress OOBB blocker or not.

  - When R4-1903062 is treated:

    - The agreement: Capturing the UL assumption based on the latest spec is agreed under the condition to say that the captured data is baesd on the old UL assumption.

  - When R4-4904678 is treated

    - The agreement: multiband relaxation value for n257 + n261 is 0dB.

  - When R4-1905002 is treated

    - Agreement: the options of dutcycycle are 15%, 20%, 25%, 30%, 40%, 50%, 60%, 70%, 80%, 90% and 100%

  - When R4-1905186 is treated:

    - Agreements:

      - RAN4 adopt X%-tile and YdB BC tolerance requirement for PC3 UE with:

      - X = {80, 90};

      - Y: FFS.

        - For Rel-15, value of M:

      - M = 8 (as default value)

      - FFS how to give UE vendor flexibility considering different UE vendors’ implementation.

    - On value of M:

      - Further agreement:

        - Use M=8 as default value for the RAN4 test case design and minimum core requirements for PC3 UE.

    - On test condition

      - Agree to set the normal temperature as test condition

    - Agreement:

      - X = 85% Y = [2dB, 7dB]

      - Companies will further discuss the value of Y until May meeting.

      - The decision on value of Y will be made in May meeting.

- Regarding late drop

  - Following draft CRs were (technically) endorsed

    - R4-1905085	Draft CR for TR 38.101-3 NE-DC RF requirement

  - Following contributions were approved:

    - R4-1905082 WF for UE specificiation structure for NE-DC

    - R4-1905086 WF for inter-band NE-DC Pcmax

    - R4-1905208	Reply LS to RAN2 UE capability for Rel-15 late drop items

  - Following agreement were made when R4-1904465 was treated:

    - It is common understanding that for DPS UE, LTE power will NOT be scaled regardless whether NR is configured as MCG (NE-DC) or SCG (EN-DC)

    - It further agreed that for NE-DC, for given Plte, NR can be scaled even down to zero if Plte + Pnr >[=] Ptotal

    - No test case for Plte + Pnr > Ptotal

    - The test case(s) is required for the case that Plte + Pnr < [=] Ptotal for overlapping cases.

For BS RF

- Following CRs were agreed for TS 38.104

  - R4-1904056	CR to TS 38.104 on Combined updates from RAN4 #90bis

- Following draft CRs were endorsed for TS 38.104

  - R4-1903836	Draft CR to TS 38.104: Correction on description on multi-band operation in section 4.8

  - R4-1903319	Draft CR to TS 38.104: removal of unused definition: "minimum EIRP level under extreme condition"

  - R4-1903457	Draft CR to TS 38.104: Removal of FFS for FR2 TDD OFF power level requirement in subclause 9.5

  - R4-1905139	draft CR to TS 38.104 on  EVM measurement (Annex B and C)

  - R4-1905140	Draft CR: editorial correction on FR1 spurious emission requirement in TS38.104

  - R4-1903105	Draft CR to TS 38.104: Corrections on terminologies and editorial errors

  - R4-1905143	Draft CR for TS 38.104:  Addition of NOTE for transmitter intermodulation requirements in certain regions

  - R4-1905144	Draft CR to TS 38.104: FRC reference corrections for the Rx requirements

  - R4-1903320	Draft CR to TS 38.104: OSDD information correction

  - R4-1905145	Draft CR to TS 38.104: Clarification on application of interfering signal offsets for ACS, blocking and intermodulation requirements

  - R4-1905148	Draft CR to TS 38.104: Corrections on out-of-band blocking requirement

- Following draft CRs were endorsed for TS 38.141-1

  - R4-1905141 Draft CR to 38.141-1: editorial correction on FR1 spurious emission

  - R4-1905146	Draft CR to TS 38.141-1: Clarification on application of interfering signal offsets for ACS, blocking and intermodulation requirements

  - R4-1905149	Draft CR to TS 38.141-1: Corrections on out-of-band blocking requirement

- Following draft CRs were endorsed for TS 38.141-2

  - R4-1905142 Draft CR to 38.141-2: editorial correction on FR1 spurious emission

  - R4-1905147	Draft CR to TS 38.141-2: Clarification on application of interfering signal offsets for ACS, blocking and intermodulation requirements

  - R4-1905150	Draft CR to TS 38.141-2: Corrections on out-of-band blocking requirement

- Receiver characteristics related

  - Agreement on the out-of-band blocking requirement in Chairman report when R4-1904117 was treated

    - The out-of-band blocking requirement applies from 1 MHz to FUL_low - ΔfOOB and from FUL_high + ΔfOOB up to 12750MHz, including the downlink frequency range of the FDD operating band for BS supporting FDD. ΔfOOB is defined in table 7.4-1

For BS EMC

- Following draft CRs were endorsed for TS 38.113

  - R4-1905151	Draft CR to TS 38.113: editorial corrections

  - R4-1903636	Draft CR to TS 38.113 Addition NR to the scope

  - R4-1905154	Draft CR to TS 38.113: Updates the Rx exclusion zone terminology

  - R4-1903562	Draft CR to TS 38.113 subclause 4.5

- Following CR was agreed for TS 38.817-02

  - R4-1905152	Draft CR to TS 38.113 Correction reference TR 38.817-2

For UE RRM

- Regarding EN-DC/SA:

  - Following Adhoc minutes were approved:

    - R4-1904781	Ad hoc minutes for NR RRM measurement

    - R4-1904782	Ad hoc minutes for NR RRM signalling characteristic

  - Following draft CRs for TS38.133 were endorsed:

    - R4-1904681	CR on UE Tx behavior after MG (section 9.1.2)

    - R4-1904683	CR on TS38.133 for Scheduling availability (Section 9.2.5.3)

    - R4-1904685	E-UTRAN time acquisition requirements for E-UTRA FDD RSTD measurements (section 9.4)

    - R4-1904686	CR for inter-RAT RSTD measurement on TDD E-UTRA carrier (section 9.4.4.2)

    - R4-1904687	CR on gap sharing due to cell detection for inter-RAT RSTD (section 9.1.5.2)

    - R4-1904688	Clean up in inter-RAT E-UTRA requirements (sections 2 and 9.4)

    - R4-1903719	Correction of inter-RAT EUTRA measurement requirements

    - R4-1903814	CR on colliding condition for inter-f measurement in idle mode(section 4.2)

    - R4-1904663	Range of Interruption Uncertainty for Handover Delay

    - R4-1904849	Side condition for handover in section 6.1

    - R4-1904850	Section 7.1: UE Transmit Timing Requirements under Beam Switch

    - R4-1904282	CR on MRTD and MTTD in inter-band EN-DC (7.5.2, 7.6.2)

    - R4-1905220	Draft CR on MTTD requirements for intra-band sync EN-DC (section 7.5.3)

    - R4-1904692	CR for scheduling availability for RLM

    - R4-1904874	Correction of Minimum requirement at transitions for RLM (section 8.1.4)

    - R4-1904854	CR section 8.1.2.1, 8.1.3.1: Remaining parameters for SSB and CSI-RS based RLM

    - R4-1904693	CR on remaining issues in RLM requirements (section 8.1.1, 8.1.2, 8.1.3)

    - R4-1904695	CR on SCell activation and deactivation delay requirements

    - R4-1904864	CR on TCI state switching delay

    - R4-1904701	draft CR on BWP switch delay (section 8.6)

    - R4-1904702	draft CR on requirements for interruptions due to BWP switch (section 8.2)

    - R4-1904704	CR to Link Recovery Procedures introduction section 8.5

    - R4-1904877	CR Corrections to Minimum requirement for L1 indication (section 8.5.4)

    - R4-1904705	CR for scheduling availability for BFD in intra-band CA

    - R4-1904706	CR on remaining issues in BFD requirements (section 8.5.1, 8.5.2, 8.5.3)

    - R4-1903591	CR for CBD evaluation period with DRX

    - R4-1904707	Draft CR on correcting scheduling restrictions requirements for CBD (section 8.5.8)

    - R4-1904708	CR Beam Candidate Detection Latencies section 8.5.5

    - R4-1902944	Draft CR to 38.133 on Evaluation period in FR2 for Candidate Beam Detection (Section 8.5.6)

    - R4-1904709	CR on scheduling restriction for L1-RSRP (section 9.5.6)

    - R4-1904710	CR on L1-RSRP measurement requirements (section 9.5.4)

    - R4-1903891	CR 38.133 (10.1.19) L1-RSRP reporting delay

    - R4-1904181	Removal of NSA terminology in 38.133 (sections 3.3, 7.5, 8.2, and 9.1)

  - Following CRs for TS 36.133 were agreed:

    - R4-1904486	CR on TS36.133 for UE behavior after MG (Section 8.1.2)

    - R4-1904487	CR on TS36.133 for UE behavior after MG (Section 8.1.2) (Cat. A)

    - R4-1904134	Side condition for NR handover

    - R4-1904848	Side condition for NR handover (Cat. A)

    - R4-1904853	CR on PSCell addition in ENDC in TS 36.133

    - R4-1903820	CR on PSCell addition in ENDC in TS 36.133 R16 (Cat. A)

    - R4-1904703	Interruption Requirement for RRC based BWP Switching on LTE Serving Cells

    - R4-1904351	Interruption Requirement for RRC based BWP Switching on LTE Serving Cells (Cat. A)

  - Following WFs were approved:

    - R4-1904822	Way forward on cell detection for inter-RAT RSTD measurement

    - R4-1904711	Way forward on RRM requirements for simultaneous SSB and CSI-RS

    - R4-1904696	Way forward on FR2 SCell activation delay

    - R4-1904845	Way forward on definition of known cell for PSCell addition

    - R4-1904840	Way Forward on TCI State Switching Requirements

  - Following one LS were approved:

    - R4-1904682	Reply LS on collision of RRM measurement with UL transmission

    - R4-1904846	Reply LS on UE behavior on reception of channels or RS in the same OFDM symbol

    - R4-1903771	LS on timeRestrictionForChannelMeasurements

    - R4-1904878	Reply LS on autonomous gap for NR ANR

    - R4-1904879	Reply LS to RAN2 on capability of same UL timing between NR and LTE

  - Following agreements were captured in chairman’s note:

    - Regarding mandatory gap pattern,

      - Agreement:

        - In the next meeting, RAN4 decides which gap pattern(s) is mandated for cases of FR2 measurements, i.e., FR2 as PCell and EN-DC with per-FR measurement and FR2 MO configured.

        - For SA case, if UE indicates support for any pattern 0-11 with MGL<6ms and MGRP<160ms, it means the UE can do both NR and NR+LTE measurement

        - FFS for EN-DC

        - FFS for LTE standalone with EN-DC capable UE

        - Other issues not precluded

    - Regarding UE behavior after MG,

      - It is up to UE implementation to transmit in 1 or 2 UL slots based on UE’s TA if the TA is larger than [one slot]

        - Network should know the risk that the TA at UE side may be beyond one slot.

          - Figure out a way to capture the sub-bullet above in the spec.

        - Further working on the wording for the above agreement.

        - No test case for it in Rel-15

        - Whether or not UE to inform the capability will be discussed in future release

      - UE behavior after measurement gap In TS36.133 should also be addressed separately when MGTA is not applied or when MGTA is applied.

      - In TS36.133, when MGTA is applied, the uplink transmission occurring immediately after the sub-frame partially overlapped with measurement gap is up to UE implementation

    - Regarding scheduling restriction due to simultaneous Rx/Tx limitation,

      - Delay the scheduling restriction requirement for inter-band simultaneous Rx/Tx limitation to Rel-16

    - Regarding collision between RRM measurement and UL transmission,

      - RAN4 understanding is that SSB measurement is prioritized over UL TDD transmission in FR1 in Rel-15.

      - The CSI-RS measurement for mobility is not included in release 15, and RAN4 should not provide feedback on this case.

      - The requirements for half duplex CA operation are postponed to Rel-16

      - In a FR1 TDD band, UE is not requested to transmit UL on SSB symbols to be measured, RSSI measurement symbols, and on 1 data symbol before each consecutive SSB to be measured/RSSI symbols and 1 data symbol after each consecutive SSB to be measured/RSSI symbols within SMTC window duration.

    - Regarding UE behavior on reception of CH or RS in the same OFDM symbol,

      - The concurrent reception of signal in group 1 and group 2 can be done as long as the UE can use the same Rx beam for reception (or Rx beam sweeping is not needed) and the SCS is same (unless UE can support simultaneousRxDataSSB-DiffNumerology).

      - If the RS in group 2 is QCL-Type D with RS in group 1 and the QCL association is known to UE, UE can receive both RS in group 1 and group 2 in the same OFDM symbol when UE is not expected to sweep its Rx beam in FR2

        - The agreement is not applicable to CSI-RS base L3 measurement in Rel-15.

      - RX beam sweep is used for L3 SSB measurement within the SMTC.

      - UE can receive a PDCCH/PDSCH that is overlapping with one or more symbols configured with CSI-RS resource(s) with repetition set to “OFF”, provided:

        - The TCI of the PDCCH/PDSCH includes at least one of the CSI-RS resource IDs of the CSI-RS resource set and QCL-Type D of the CSI-RS is configured, and UE is not expected to sweep its Rx beam in FR2.

    - Regarding inter-RAT RSTD measurement,

      - Add 120 kHz in the ACK/NACK tables

    - Regarding side condition for handover,

      - Es/Iot Side condition: Es/Iot ≥ -2dB

    - Regarding timing adjustment in case of beam switching,

      - The timing adjustment in one shot if the magnitude of the change in the downlink timing (∆T) at the UE between the old and new beam is greater than [Tq] i.e. gradual timing adjustment shall NOT be applied.

      - For UE timing adjustment requirements, the following side conditions are met for beam SSB Es/Iot ≥ [-3] dB or CSI-RS Es/Iot ≥ [-3] dB.

        - FFS the UE transmit timing accuracy requirements before and after beam switching based on the above side conditions

    - Regarding MTTD/MRTD for inter-band synchronous EN-DC,

      - The current requirement is kept

        - The requirements for both inter-band synchronous and asynchronous EN-DC are supported.

    - Regarding MTTD for intra-band synchronous EN-DC,

      - [5.21]us for 15KHz SCS on NR side, if ul-TimingAlignmentEUTRA-NR is absent.

        - FFS the relation between the capabilities of ul-TimingAlignmentEUTRA-NR and single PA capability.

      - FFS for higher SCS on NR side, if ul-TimingAlignmentEUTRA-NR is absent.

      - Otherwise, single timing is used on UL if ul-TimingAlignmentEUTRA-NR is signaled, which applies for the same SCS, i.e., 15KHz SCS at LTE + 15KHz SCS at NR.

    - Regarding RLM requirement,

      - In principle Proposal 1 is agreeable.

        - Proposal 1: No requirement for RLM when RLM-RS is not configured and TCI of PDCCH is not configured.

    - Regarding hypothetical PDCCH parameter for RLM,

      - SCS for SSB-based RLM is the same as SCS of the active DL BWP.

      - SCS for CSI-RS based RLM is the same as SCS of the active DL BWP.

    - Regarding scaling factor N in CSI-RS based RLM requirements,

      - N=1

        - FFS on the applicable conditions for the requirements

    - Regarding simultaneous SSB and CSI-RS RLM,

      - The UE is not required to receive CSI-RS in the PRBs that overlap with an SSB.

    - Regarding CR: R4-1904875,

      - Except for the following paragraphs, the content of the CR is agreeable to the group.

        - For FR2, when the SSB not within the SMTC but is within the active BWP and has same SCS than CSI-RS, the UE shall be able to perform SSB measurement without restrictions when SSB measurement are performed with same subcarrier spacing as the CSI-RS, provided that the SSB and CSI-RS are QCL TypeD and QCL information is known to UE.

        - For FR2, when the SSB is not within the SMTC, when the SSB is within the active BWP and has different SCS than CSI-RS, the UE shall be able to perform SSB measurement with following restrictions according to its capabilities, provided that the SSB and CSI-RS are QCL TypeD and QCL information is known to UE:

    - Regarding CR: R4-1904876,

      - Except for the following paragraphs, the content of the CR is agreeable to the group.

        - For FR2, when the SSB not within the SMTC but is within the active BWP and has same SCS than CSI-RS, the UE shall be able to perform SSB measurement without restrictions when SSB measurement are performed with same subcarrier spacing as the CSI-RS, provided that the SSB and CSI-RS are QCL TypeD and QCL information is known to UE.

        - For FR2, when the SSB is not within the SMTC, when the SSB is within the active BWP and has different SCS than CSI-RS, the UE shall be able to perform SSB measurement with following restrictions according to its capabilities, provided that the SSB and CSI-RS are QCL TypeD and QCL information is known to UE:

    - Regarding WF: R4-1904696,

      - Implication of known cell definition

        - SCell activation delay will not include the L1-RSRP reporting time for Power Class 1

          - FFS for UE supporting Power Class 2/3/4

    - Regarding known condition for SCell,

      - Option 1: For the first SCell activation in FR2 bands, if UE reports the L3-RSRP recently for a targeting cell, then that target cell can be viewed as known cell in terms of rough timing acquired for target cell.

        - A NR cell in FR2 is said to be known if it meets the following conditions:

          - During the period equal to [X ms]:

            - the UE has sent a valid measurement report for the cell and

            - the cell remains detectable according to the cell identification conditions

          - The SSB measured during the period equal to [Y ms] also remains detectable during the SCell activation delay according to the cell identification conditions specified in section 9.2 and 9.3.

          - FFS on X and Y values.

      - Option2: Do not define SCell known condition for FR2.

    - Regarding WF: R4-1904845

      - Focus on Case 1 in Slide #3

      - Reuse the agreement for SCell activation on known/unknown conditions for Power Class 1

        - FFS for UE supporting Power Class 2/3/4

    - Regarding TCI state switching,

      - For definition of TCI switching,

        - From the slot with PDSCH carrying the activation command to the slot when PDCCH can be received based on new TCI state

      - When defining the DCI based TCI state switching requirement, the target TCI set is regarded as known. There is no requirement under unknown condition for DCI based TCI state switching.

        - Apply to PC1

        - FFS whether to apply for PC2, 3, and 4.

      - The length of switching delay for known TCI for MAC-CE based TCI state switching is THARQ + 3ms.

      - There is no requirement of switching delay for unknown TCI for MAC-CE based TCI state switching.

        - Apply for power class #1

        - FFS apply for other power classes.

      - For definition of DCI based TCI switching, it is from the end of last symbol of PDCCH to beginning of the first symbol of PDSCH.

        - Refer to RAN1 definition in RAN4 spec.

      - In the RRM test of DCI based TCI state switching, the PDSCH is scheduled on the new TCI always with the lowest MCS.

      - Length of switching delay for known TCI for DCI based TCI switching is timeDurationForQCL.

      - There is no interruption allowed due to DCI based TCI switching except for intra-band non-contiguous CA case

      - There is no interruption allowed due to MAC based TCI switching except for intra-band non-contiguous CA case

        - Whether to define scheduling restriction requirement for MAC based TCI switching depends on the conclusions for MRTD.

    - Regarding RRC based BWP switching delay,

      - A single delay in millisecond for all SCSs

      - Regardless whether the carrier bandwidths containing old and new BWPs are overlapping or not, no AGC tuning time is needed during delay period.

      - Worst-case delay requirements for RRC-based BWP switch is within the range of [5~8]ms.

      - For RRC based BWP switching, the scheduling restriction will be specified in the next meeting.

      - The interruption period caused by BWP switching on the other serving cell is the same as that for DCI based switching, if there is one cell which switches BWP on the single CC and if the RRC reconfiguration only changes the paramaters associated with BWP switching.

      - The interruption is within during TRRCprocessingDelay + TBWPswitchDelayRRC

    - Regarding BFD requirement,

      - There is no requirement for BFD if UE does not have set-q0.

      - If CSI-RS for BFD is also in the resource set with repetition parameter ‘ON’, no requirements are introduced for CSI-RS based BFD.

    - Regarding CBD requirement,

      - Remove Editor’s note: FFS whether N=1 need to be applied for CSI-RS based candidate beam detection in FR2 (i.e. no conditions for N=1)

      - For L1 evaluation period for candidate beam detection when DRX is configured,

        - When DRX <= [320] ms, UE fallbacks to no DRX mode when CBD is started.

    - Regarding L1-RSRP reporting requirement,

      - For Rx beam sweeping for CSI-RS based L1-RSRP reporting,

        - When CSI-RS repetition is OFF,

          - For CSI-RS based L1-RSRP reporting in FR2, scaling factor N should be defined as following:

            - N = 1 could apply if TCI state is configured to all the CSI-RS resources in the resource set.

              - TCI state information means QCL Type-D to SSB for L1-RSRP or CSI-RS with repetition ON

                - QCL Type-D needs further clarification in the next meeting

            - No requirements if TCI state is not configured

        - When CSI-RS repetition is ON,

          - The requirements apply provided TCI is provided for all resources in the resource set.

      - For the scheduling rules for CSI-RS configured with repetition ON

        - Scheduling restriction for CSI-RS configured with repetition “on” should be always applied in FR2, regardless whether N=1 is applying or not.

      - For aperiodic CSI-RS with repetition ON, N=1. UE is not required to meet the accuracy requirements if number of transmitted repetitions is smaller than maxNumberRxBeam. The requirements apply provided TCI is configured for all resources in the resource set.

      - There is no need to define L1-RSRP reporting delay requirement and the related editor note will be removed.

    - Regarding reply LS on autonomous gap for NR ANR,

      - To Q1:

        - Answer 1: autonomous gap ANR configured by NR PCell in NR SA towards LTE neighbour cells is not supported in R15 from RAN4 perspective.

- Regarding late drop feature:

  - Following draft CRs for TS38.133 were endorsed:

    - R4-1903805	Correction on the gap starting point and Tmg in TS 38.133 (section 9.1)

    - R4-1903750	Correction CR on UE measurement capability for NE-DC (section 9.1.3.1b, 9.1.3.2b)

    - R4-1904821	UE measurements capability for NE-DC (section 9.1.3)

    - R4-1904811	Correction in reporting criteria requirements (section 9.1.4)

    - R4-1902908	Draft CR for NE-DC interruption requirements in TS38.133 (Section 8.2.3.2)

    - R4-1904814	Draft CR to 38.133 on correction of MRTD requirements for NE-DC (Section 7.6.5)

    - R4-1904305	CR 38.133 (9.6) Introduction of NE-DC SFTD core requirements

    - R4-1904834	Introduction of requirements for SFTD measurement after NR-DC (section 9.2.5)

    - R4-1903351	Draft CR for NR-DC measurement capability requirement (section 9.1.3)

    - R4-1904824	UE measurements capability for NR-DC (sections 3.6.2 and 9.1.3)

    - R4-1904098	Draft CR to 38.133 on correction of MRTD requirements for NR-DC (Section 7.6.6)

    - R4-1903800	Correction on PSCell addition requirements for NR-DC (section 8.9)

    - R4-1902909	Draft CR for NR-NR DC interruption requirements in TS38.133 (Section 8.2.4.2)

  - Following CRs for TS 36.133 were agreed:

    - R4-1905219	Maintenance CR on event triggering and reporting criteria R15

    - R4-1903694	Maintenance CR on event triggering and reporting criteria R16 (Cat. A)

    - R4-1903806	CR for starting point of measurement gap in LTE, ENDC and NEDC in TS 36.133

    - R4-1903807	CR for starting point of measurement gap in LTE, ENDC and NEDC in TS 36.133 R16 (Cat. A)

    - R4-1904813	Introduction of UE measurement capability for NE-DC in 36.133

    - R4-1903752	Introduction of UE measurement capability for NE-DC in 36.133 (Cat. A)

  - Following one LS was approved:

    - R4-1904823	Draft reply LS on SFTD measurements for NR-DC

  - Following agreements were captured in chairman’s note:

    - Regarding SFTD in NR-DC,

      - From RAN4 point of view, sync NR-DC only requires slot boundary synchronisation.

      - Introduce the SFTD measurement between NR PCell in FR1 and NR PSCell in FR2 in Rel-15.

RAN4 #91 (May.), Core part

For system parameter

- Following CR were endorsed:

  - R4-1907687	Correction to CA carrier spacing

  - R4-1907688	Correction to CA carrier spacing

  - R4-1907689	Correction to CA carrier spacing

- Following contributions were approved:

  - R4-1907686 WF on Channel spacing for CA

- For SUL and LTE-NR coex, the following contribution is approved:

  - R4-1907657 WF on SAR solution for SUL with NR PC2 band

For UE RF

- Following CRs are email approval after RAN4 #90 meeting

  - R4-1907500	CR to TS 38.101-1: Implementation of endorsed draft CRs from RAN4#90bis and RAN4#91

  - R4-1907501	CR to TS 38.101-2: Implementation of endorsed draft CRs from RAN4#90bis and RAN4#91

  - R4-1907502	CR to TS 38.101-3: Implementation of endorsed draft CRs from RAN4#90bis and RAN4#91

- Following draft CRs were endorsed

  - R4-1907594	draft CR of modification on reference for inter-band EN-DC including FR2 for TS 38.101-3

  - R4-1905503	Change description 4.2(d) in Applicability of minimum requirements for TS 38.101-1

  - R4-1907419	Draft CR for TS 38.101-1: Editorial improvement to EVM equalizer spectrum flatness requirements for Pi/2 BPSK

  - R4-1906153	Draft CR for TS 38.101-1: Editorial corrections to intra-band contiguous CA ACS and in-band blocking requirements

  - R4-1906154	Draft CR for TS 38.101-1: Adding symbol definitions for intra-band contiguous CA Rx maximum input level and ACS requirements

  - R4-1906140	draft CR for TS 38.101-1 Rx requirement for CA

  - R4-1906871	Draft CR for TS 38.101-1 UE optional bandwidth for FR1

  - R4-1907468	Draft CR to 38.101-2: FR2 MPR Wording CleanUp

  - R4-1905764	draft CR to 38.101-2 UE maximum output power reduction for UL-MIMO

  - R4-1907420	draft CR of simple application for FR2 PC2 and 4 requirements with PC3 same requirements

  - R4-1907003	Draft CR for editorial corrections in TS 38.101-2

  - R4-1905629	Draft CR to TS 38.101-3_removal of the reference sensitivity exception for NR CA between FR1 and FR2

  - R4-1905767	draft CR to 38.101-3 Correction ot DeltaTIB,c in configured output power for EN-DC

  - R4-1907422	Draft CR to correct MSD frequency of DC_1A-7A_n78A, DC_1A-18A_n79A, DC_1A-41A_n79A, DC_3A-7A_n78A, DC_3C-7A_n78A, DC_3A-19A_n79 Table 7.3B.2.3.5.2-1

  - R4-1907063	Draft CR for 38.101-3: Global replacement of LTE with E-UTRA

  - R4-1907474	Draft CR for TS 38.101-1 Correction of channel bandwidth set for NR CA

  - R4-1907423	Draft CR for TS 38.101-2 Correction of channel bandwidth set for NR CA

  - R4-1907477	Draft CR to TS 38.101-1 on maximum aggregated bandwidth for NR CA configurations

  - R4-1907478	Draft CR to TS 38.101-2 on configurations for intra-band contiguous CA

  - R4-1907439	Draft CR to TS 38.101-1 on CA bandwidth class description

  - R4-1907489	Draft CR to 38.101-3. Revise MSD for DC_20A-n8A

  - R4-1907181	Draft CR for 38.101-3: Removal of unnecessary ACLR notes

  - R4-1907424	Draft CR for clarification of note for B42_n77 and B42_n78

  - R4-1907425	DraftCR TS 38.101-3 Corrections to Intra-band ENDC MPR text

  - R4-1906377	CR to correct MSD frequency of DC_1A-7A_n78A, DC_1A-18A-n79A for TR37.863-02-01

  - R4-1905793	CR for TS 38.101-3 (Rel-15): Support of n257D-F for DC_1-42_n257 and DC_3-42_n257

  - R4-1907137	Draft CR to 38.101-3 rel. 15 to fix missing SUO note

  - R4-1907426	Definition of BCS support in inter-band EN-DC mode

  - R4-1905799	Correction of LTE anchor condition to Spurious response for EN-DC

  - R4-1907492	Modification of reference sensitivity and general spurious emissions in 38.101-3

  - R4-1905339	removal of A-MPR brackets in FR1

  - R4-1907429	Draft CR to TS38.101-1 A-MPR for Inter-band CA

  - R4-1905772	Draft CR to TS38.101-1 Almost contiguous MPR

  - R4-1907131	Draft CR to 38.101-1. Clarification to FR1 NS_43 AMPR frequency ranges

  - R4-1907485	Corrections to MPR/A-MPR and additional requirements for intra-band EN-DC

  - R4-1905774	Draft CR to TS38.101-3 Correction to intra-band and inter-band EN-DC Pcmax

  - R4-1907476	draft CR for TS 38.101-3 intra-band EN-DC Pcmax

  - R4-1905797	Correction to power control in FR1

  - R4-1905795	Correction to a description of PRB for in-band emission in FR1

  - R4-1905628	Draft CR to TS38.101-3_Frequency error for intra-band for EN-DC

  - R4-1907448	Correction to EN-DC spurious emissions

  - R4-1907057	Draft CR for 38.101-3: Further UE coexistence table clean-up

  - R4-1907471	Draft CR to 38.101-1. Clarify all RB reference so transmission BW applies for all SCS

  - R4-1905524	[Rx]Draft CR for 38.101-1 Removing the brackets in Rx requirements

  - R4-1905526	[Rx]Draft CR for 38.101-1 defining NBB requirements<2.7GHz

  - R4-1907483	[Rx]Draft CR for 38.101-3 defining Reference sensitivity for intra-band non-contiguous

  - R4-1907434	[Rx]Draft CR for 38.101-1 modifying characteristics of the interfering signal in Annex D

  - R4-1905631	Discussion on Rx requirements for NR intra-band contiguous CA

  - R4-1907435	Draft CR to TS38.101-1_introduction of n41C and corrections on Rx requirements for NR intra-band contiguous CA

  - R4-1907136	Draft CR to 38.101-3 rel. 15 to fix missing Exceptions for Out-of-band Blocking

  - R4-1907135	Draft CR to 38.101-1 rel. 15 to fix missing Exceptions for Out-of-band Blocking

  - R4-1907481	Correction of RefSens exceptions due to UL harmonic interference for NR CA in 38.101-1

  - R4-1907482	Correction of RefSens exceptions due to UL harmonic interference for EN-DC in 38.101-3

  - R4-1907437	Draft CR to 38.101-2: Insert definitions

  - R4-1907438	Draft CR for Multi-band relaxation to TS 38.101-2

  - R4-1907473	Draft CR to TS38.101-2 on FR2 UE maxUplinkDutyCycle

  - R4-1907447	Draft CR to 38.101-2 on UL RMC slot patterns

  - R4-1907610	Draft CR to TR38.810 on beam correspondence

  - R4-1907611	Draft CR to TS38.101-2 on beam correspondence

  - R4-1905765	draft CR to 38.101-2 UE maximum output power for UL-MIMO

  - R4-1905796	Correction to a description of PRB for in-band emission in FR2

  - R4-1907466	Draft CR to 38.101-2: FR2 CA MPR enhancement

  - R4-1907443	Draft CR to TS38.101-2 Complete FR2 MPR/A-MPR

  - R4-1905798	Correction to power control in FR2

  - R4-1907444	Amendment of the relative power tolerance requirement

  - R4-1907493	Correction to Pcmax and Pumax for CA

  - R4-1905685	Draft CR to 38.101-2: FR2 Sensitivity

  - R4-1907446	Draft CR to 38.101-2: FR2 CA REFESNS

  - R4-1905821	draft CR of loosening EIS for FR2 PC2

- Following contributions were approved/agreed:

  - R4-1905504	Change description 4.2(d) in Applicability of minimum requirements for TS 38.101-2

  - R4-1907487	Revisit MSD for DC_20A-n8A

  - R4-1907491	[Draft] Reply LS on applicability of LTE anchor agnostic to specific RF test cases

  - R4-1905486	LS to RAN2 on the Tx DC location

  - R4-1907494	WF on transient period capability

  - R4-1906144	on 3CC uplink configuration for EN-DC

  - R4-1905509	WF on RefSens exceptions due to UL harmonic interference for SA CA and EN-DC

  - R4-1907141	CR to 38.817-01 to align system level simulation assumptions with MPR definition

  - R4-1907613	CR to 38.817-01 to capture outcome of beam correspondence

  - R4-1907458	LS on maxUplinkDutyCycle-FR2 parameters

  - R4-1907467	CR to 38.817-01: FR2 CA MPR explained

  - R4-1907408	FR2 TPC adhoc minutes

    - Agreement: revisit absolute power tolerance requirement for FR2 in Rel-16

  - R4-1905811	EIS for FR2 PC2

- Followings were agreed

  - Proposal of R4-1907138

  - When R4-1906869 was treated

    - Study the impact of n78 Tx noise into Band 38.

  - When R4-1906788 was treated

    - Agreement: Addition of mandatory simultanesous Rx/Tx capability for DC38_n78 if appropriate MSD is TBD.

  - When R4-1905320 was treated

    - Agreement: Replacing “all” with “the same”.

  - When R4-1906139 was treated:

    - WF:

    - RAN4 agrees with the concept to maximize the output power as much as possible.

    - More specific solutions will be disuccssed in the next meetings.

  - When R4-1907475 was treated:

    - Note: The content is agreed but the latter part of the CR which do not have any changes will be omitted.

  - When R4-1905527 was treated:

    - Agreement: The draft CR is revised by removing “exceptions” from the title of the table.

  - Proposal 2 of R4-1905506

  - When R4-1905355 was treated

    - Agreement: RAN4 shall continue to discuss ETC testability aspects in Rel-16

  - When R4-1907161

    - Agreement: The current spec is modified based on the observation 3.

  - When R4-1905688 was treated:

    - Agreement: Adding Note 1

- For NE-DC

  - Following CR were endorsed

    - R4-1907808 Draft CR to 38.101-3 NE-DC introducation

- For NR-NR DC

  - Following CR were endorsed

    - R4-1907762	Darft CR for Measurement Gap Sharing in NR-DC (Section 9.1.2, 9.1.5)

For BS RF

- Following CRs were agreed for TS 38.104

  - R4-1906323	CR to TS 38.104 Combined updates from RAN4 #90bis and RAN4#91

- Following draft CRs were endorsed for TS 38.104

  - R4-1907662	Draft CR to 38.104: BS TAE requirements

  - R4-1907629	Draft CR to 38.104: Term “reference signal” replacing by term “ideal signal” in EVM context

  - R4-1907672	Draft CR for TS 38.104: Correction on EVM

  - R4-1907659	Draft CR to TS 38.104 on Spurious emission Category B in FR2

  - R4-1906096	Draft CR to 38.104: Correction of frequency range for OTA spurious emissions

  - R4-1907661	Draft CR to 38.104 Definition of contiguous transmission bandwidth

  - R4-1907110	Draft CR to TS 38.104: correction of the fundamental frequency limit of 2.55GHz for the spurious emissions

  - R4-1906002	Draft CR to 38.104: Subclause 6.7 and 9.8 transmitter intermodulation – correction of interfering signal type

  - R4-1906311	Draft CR to 38.104: Correction on FRC (Annex A)

  - R4-1906915	Draft CR to TS 38.104: Clarification on application of interfering signal offsets for OTA ACS, blocking and intermodulation requirements

  - R4-1906918	Draft CR to TS 38.104: Clarification on type of interfering signal for ACS, in-band blocking and ICS requirements

  - R4-1907664	Draft CR to 38.104: Clarification of interferer RB frequency for narrowband blocking

- Following draft CRs were endorsed for TS 38.141-1

  - R4-1906312	Draft CR to 38.141-1: Correction on FRC (Annex A)

  - R4-1906919	Draft CR to TS 38.141-1: Clarification on type of interfering signal for ACS, in-band blocking and ICS requirements

- Following draft CRs were endorsed for TS 38.141-2

  - R4-1907663	Draft CR to 38.141-2: BS TAE requirements

  - R4-1907660	Draft CR to TS 38.141-2 on Spurious emission Category B in FR2

  - R4-1906313	Draft CR to 38.141-2: Correction on FRC (Annex A)

  - R4-1906920	Draft CR to TS 38.141-2: Clarification on type of interfering signal for ACS, in-band blocking and ICS requirements

- Following draft CR was agreed for TS 37.145-1

  - R4-1907842	CR to TS 37.145-01:  TAE requirement (section 6.5.3)

- Transceiver characteristics related

  - Agreement on the TAE requirement in Chairman report when R4-1905881 was treated

    - Intra-band non-continuous CA TAE requirements in FR1 and FR2 are aligned with Intra-band non-continuous CA MRTD requirements for FR1 and FR2.

For BS EMC

- Following draft CRs were endorsed for TS 38.113

  - R4-1907709 	CR to TS38.113

  - R4-1907703	Draft CR to TS 38.113 (subclause 3.2,3.3,4.4.2)

  - R4-1907705	Draft CR to TS 38.113 (subclause 8.2.1)

- Following CR was agreed for TS 37.113

  - R4-1907704	CR to TS 37.113 subclause 4.5

For UE RRM

- Regarding EN-DC/SA:

  - Following Adhoc minutes were approved:

    - R4-1907305	Ad hoc minutes for NR signal characteristics

      - Agreement:

        - For the definition of known cell for SCell activation delay requirements, the X value to define the known cell is [4]s for PC1 and [3]s for other power classes

        - More investigation is allowed in the next meeting.

        - Assuming the Tx beam is unchanged during X period.

        - The Tx beam remains detectable during X period

      - Agreement: for the SCell activation time for both unknown and known cases,

        - Tactivation_time = TMAC-CE,SCell+TMAC-CE,TCI + TFineTiming+ Tuncertainty + [TCSI-RS_resource_configuration]

          - Tuncertainty = TL1-RSRP,measure+TL1-RSRP,report + TCellsearch + TAGC + Delta_T

            - Known case:

              - Delta_T:

                - 0 if the MAC CEs for SCell activation and TCI activation are signalled simultaneously

                - Other values for other cases

              - TL1-RSRP,measure+TL1-RSRP,report + TCellsearch + TAGC = 0

        - For TMAC-CE,TCI

          - TMAC-CE,TCI includes the time for TCI activation for PDSCH and PDCCH

        - For TCellsearch:

          - Known: = 0 (agreement in RRM chairman notes)

          - Unknown = (8*TSMTC_SCell +2ms)

        - For TAGC:

          - Known: 0 (agreement in RRM chairman notes)

          - Unknown: 8*2*TSMTC_SCell

        - For Tuncertainty: (agreement in RRM chairman notes)

          - Tuncertainty is defined as the time period between receptions of SCell activation MAC CE and TCI activation MAC CE

      - Agreement:

        - For SCell activation delay THARQ+Tactivation_time (there is at least one active serving cell on that FR2 band), if the SCell being activated belongs to FR2 and SCell is without SSB, Tactivation_time is:

          - 3ms if there is at least one active serving cell on that FR2 band, and the UE is not provided with any SMTC for the SCell

      - Agreement:

        - for PSCell addition/release requirements, the Y for known and unknown condition is the same as the corresponding value for handover.

    - R4-1907306	Ad hoc minutes for NR measurement and gap

  - Following draft CRs for TS38.133 were endorsed:

    - R4-1906470	CR on the serving cell applicability (section 3.6)

    - R4-1907086	NGEN-DC requirements applicability (section 3.6)

    - R4-1907232	CR for Applicability in intra-band FR2

    - R4-1905585	draft CR on MO merging (section 9.1.3.2)

    - R4-1907077	Clean-up in inter-RAT measurement requirements (section 9.4)

    - R4-1907198	E-UTRAN time acquisition requirements for E-UTRA FDD RSTD measurements (section 9.4.4)

    - R4-1907199	CR for inter-RAT RSTD measurement on TDD E-UTRA carrier (section 9.4.4.2)

    - R4-1906459	Removal of square brackets in 38.133 intrafrequency measurement procedures section 9.2.5.1

    - R4-1906460	Removal of square brackets in 38.133 interfrequency measurement procedures section 9.3.4, 9.3.5

    - R4-1906531	CR for intra-frequency measurement requriements maintainance (section 9.2.5.2)

    - R4-1907327	Draft CR on TS38.133 for Intrafrequency cell identification (section 9.2.5.1)

    - R4-1907328	CR on scheduling restriction on intra-frequency measurement (section 9.2)

    - R4-1907329	CR on TS38.133 for definition of detectable cell (Section 9.2.4.3, Section 9.3.6.3)

    - R4-1907773	CR on scheduling restriction on L1-RSRP measurement (section 9.5.6)

    - R4-1907759	CR on reselection criterion in idle mode (4.2.2.3, 4.2.2.4)

    - R4-1907760	CR section 6.1.1.4, 6.1.1.5 Handover to known FR2 cell

    - R4-1905586	draft CR to clarify in the requirements for RRC re-establishment (section 6.2.1)

    - R4-1905587	maintenance draf tCR on redirection requirements (section 6.2.3)

    - R4-1905802	draft CR on RRC connection release with redirection (section 6.2.3)

    - R4-1907204	UE Transmit Timing Requirements under Beam Switch (7.1.2)

      - Agreement: If the wording is found not to be aligned with the approved WF, then revise the CR.

    - R4-1906654	CR on TS38.133 for timing advance adjustment (Section 7.3)

    - R4-1907202	[draft] Correction CR on the reference cell for deriving the UE transmit timing

    - R4-1907205	Draft CR on maintaining MTTD requirements for intra-band sync EN-DC (section 7.5.3)

    - R4-1906523	Correction on definition of MRTD for Dual Connectivity

    - R4-1906396	Draft CR to 38.133 on requirements for UE transition time for TDD Intra-band CA (section 7.8)

    - R4-1907207	CR section 8.1.2.3, 8.1.3.3 Requirement for simultaneous SSB and CSI-RS RLM

    - R4-1906537	CR on scheduling restriction for RLM (section 8.1.7)

    - R4-1907330	CR for CSI-RS based radio link monitoring

    - R4-1907775	CR on SCell activation and deactivation delay requirements

    - R4-1907767	PSCell addition delay in FR2 38.133

    - R4-1905363	CR on adding references to TS38.133

    - R4-1907212	Draft CR to 38.133 on TCI State Switching Requirements (Section 8.10)

    - R4-1906262	CR on RRC based BWP switch delay (8.6)

    - R4-1907215	CR section 8.2 Corrections on interruption requirements

    - R4-1906525	Correction on interruption for SCell addition or release

    - R4-1907217	Corrections to measurement restrictions and UE requirements in sections 8.5.3, 8.5.4, 8.5.5 and 8.5.6

    - R4-1906543	CR on editorial maintenance of BFD requirements (section 8.5.1, 8.5.7)

    - R4-1907216	Draft CR on measurement restrictions for candidate beam detection (section 8.5.5 and 8.5.6)

    - R4-1905944	Correction of UE requirements in section 9.5.1

    - R4-1906415	CR 38.133 (9.5.3) Correction of L1-RSRP measurement report requirements

    - R4-1907218	CR on handling of L1-RSRP measurement RS FDMed with other RS (section 9.5)

    - R4-1907219	Correction to UE requirements in section 9.5.3

    - R4-1907220	Correction of incorrect RS abbreviation (section 9.5.4)

  - Following CRs for TS36.133 were endorsed:

    - R4-1906148	Correction CR for inter-RAT NR measurement before EN-DC in 36.133

    - R4-1906897	CR 36.133 Correction to SFTD interruption requirements (Rel-15)

    - R4-1906898	CR 36.133 Correction to SFTD interruption requirements (Rel-16)

    - R4-1907756	Correction CR for inter-RAT NR measurement before EN-DC in 36.133

    - R4-1906294	CR on reselection criterion in inter-RAT NR measurements (36.133-rel16)

    - R4-1905588	maintenance CR on redirection requirements R15

    - R4-1905589	maintenance CR on redirection requirements R16

    - R4-1905803	CR on LTE-NR redirection 36.133

    - R4-1905804	CR on LTE-NR redirection 36.133

    - R4-1906480	Correction on the Tiu in handover in TS36.133 R15

    - R4-1906481	Correction on the Tiu in handover in TS36.133 R16

    - R4-1905939	PSCell addition delay in FR2 36.133 rel-16

    - R4-1906483	CR on PSCell addition delay R16

    - R4-1907210	CR on PSCell addition delay R15

    - R4-1907766	PSCell addition delay in FR2 36.133 rel-15

  - Following WF and paper were approved:

    - R4-1907203	Way forward on UE timing adjustment with Beam switching

    - R4-1907742	Split of the NR editorial work

      - Agreement: the company CRs are for editorial changes.

        - Email discussion will be held and companies are encouraged to provide the contact people for each topic.

  - Following LSs and paper were approved:

    - R4-1907195	Reply LS on capability of measurement gap patterns

      - Agreement: RAN4 will in future consider to have additional patterns for both FR1 and FR2, which are mandatory to support by UEs from release 16 onwards.

    - R4-1907206	Updated reply LS on intra-band combination for NR-CA and MR-DC

    - R4-1907214	Reply LS on RRC processing delay for BWP switching

    - R4-1907221	draft Reply LS on clarification of CSI-RS based RRM measurement

  - Following agreements were captured in chairman’s note:

    - inter-frequency measurement without gap

      - Agreement: Introduce the requirements for inter-frequency measurement without measurement gaps when the SSB is completely contained in the active BWP of the UE in Rel-16.

    - UE timing adjustment w/ Beam Switching

      - Agreement: For one shot UL timing adjustment requirement due to TCI change or Rx beam change, it is assumed that UE adjusts the timing based on SSB for downlink.

    - Timing advance adjustment delay

      - Agreement: Modify the timing advance delay requirement from “slot n+k” to “slot n+k+1”

    - MTTD in intra-band sync EN-DC

      - Define the MTTD for higher SCS as [5.21]us for intra-band sync EN-DC, but allow the degradation of UE uplink transmission signal quality if the MTTD is beyond a certain threshold

        - FFS the threshold

        - FFS how to capture the degradation allowed

        - FFS whether to have the condition that this is not applicable for a UE which indicates the capability of only supporting single UL timing

    - MRTD in intra-band sync EN-DC

      - Agreement: Keep the current requirement of MRTD for intra-band sync EN-DC and continue discussion on the optimization of the MRTD values, e.g., 260ns, in Rel-16.

    - MRTD in NR intra-band NCCA

      - For FR1, keep current requirement (3us), and add the clarification for the condition when the performance degradation is allowed for SCS which is higher than 15KHz.

      - For FR2, 260ns for FR2.

    - simultaneous reception of SSB and CSI-RS in FR2

      - Agreement:

        - For either the collision outside SMTC or within SMTC, the previous agreement can be followed, i.e., UE can drop any one of two measurements and it is up to UE implementation to conduct the activities for measurement, if the colliding happens

        - FFS to capture the above bullet in the specification.

    - CSI-RS based RLM in FR2

      - Agreement:

        - For CSI-RS RLM in FR2, the requirement doesn’t apply when the CSI-RS resource in the active TCI state of CORESET is the same CSI-RS resource for RLM, and the TCI state information of the CSI-RS resource is not given, wherein the TCI state information means QCL Type-D to SSB for L1-RSRP or CSI-RS with repetition ON.

    - Side conditions for the first SCell Known condition in a FR2 band:

      - Agreement:

        - This known cell is defined by the period from the latest L3 reporting to the time when UE receives MAC CE command for TCI activation.

          - SCell activation command is assumed to be received after L3 reporting and no later than the time when UE receives MAC CE command for TCI activation.

          - If the period is less than X, the cell is considered as known. Otherwise the cell is considered as unknown.

        - During the period from the L3-reporting to the valid CQI reporting, the SSB with the reported index remains detectable.

    - Side condition for PSCell addition delay in FR2 and Known cell condition for FR2

      - Agreement:

        - The known PSCell is defined by the period from the latest L3 reporting to the time when UE receives RRC message including PSCell addition

        - If the period is less than Y, the cell is considered as known. Otherwise the cell is considered as unknown.

      - During the period from the L3-reporting to the time for UE to send PRACH, the SSB with the reported index remains detectable.

    - Definition of known/unknown TCI state

      - Agreement: Definition of known and unknown TCI state applies for UE supporting all Power Classes

      - The known TCI state is defined by the time from the latest measurement for the TCI to when TCI activation command is received,

        - If the period is less than X, the TCI state is considered as known. Otherwise the TCI state is considered as unknown.

        - Before when TCI activation command is received

          - L1 RSRP measurement corresponding that TCI state should be reported

      - During the time from the latest measurement for the TCI, the target TCI remains detectable until the end of TCI switching period

    - MAC CE based TCI state switch for PDCCH

      - Agreement:

        - Define requirements for known and unknown for MAC CE based TCI state switch for PDCCH apply for UE supporting Power Class 2/3/4

      - Agreement:

        - Define MAC CE based TCI state switch to unknown TCI state as

          - TTCI-Switch, MAC-CE, unknown = TRxBeamAcq + THARQ + 3ms+ [1 additional SSB]

            - Define TRxBeamAcq as:

              - For SSB and periodic CSI-RS: TL1-RSRP, which is the time for L1-RSRP measurement as specified in clause 9.5 in TS38.133.

                - With the assumption that M=1.

                - Before the end of TCI change, UE will the old information of TCI to decode DCI.

              - For aperiodic CSI-RS: TL1-RSRP, which is the time for L1-RSRP measurement as specified in clause 9.5 in TS38.133.

                - Requirements apply provided that the number of resources is greater than or equal to the number of Rx beams for UE to do the Rx beam sweeping.

                - Before the end of TCI change, UE will the old information of TCI to decode DCI.

                - The addition time is added as the uncertainty between the reception of DCI and the MAC CE to trigger TCI change.

            - 1 additional SSB

              - 1 additional SSB is needed for periodic and aperiodic CSI-RS cases

              - No additional SSB is needed for SSB case]

        - Define MAC CE based TCI state switch to known TCI state as

          - TTCI-Switch, MAC-CE, known = 1 additional SSB + TSSB_processing + THARQ + 3ms

            - Whether to have 1 additional SSB

              - If the target TCI is on the lists of active TCI state for PDSCH, then 1 additional SSB is not needed

              - Otherwise, 1 additional SSB is needed.

            - TSSB_processing = 2ms

    - DCI based TCI state switch for PDSCH

      - Agreement:

        - The agreed requirements of DCI based TCI state switch for PDSCH applies for all UE power class types

        - How to define the known and unknown TCI state depends on UE power classes

      - Agreement:

        - UE assumes that there is one SSB associated with target TCI for PDSCH, which can be used for time tracking

        - There is no restriction on the MCS used for the new PDSCH TCI state for all the UE power classes in the core requirements

          - For the test, the lowest MCS on the new PDSCH is used.

    - RRC based TCI state switch:

      - Agreement:

        - For known TCI state, the requirement for RRC based TCI state switching is defined as

          - TTCI-Switch, RRC, known = 1 additional SSB + TSSB_processing + TRRCDelay

            - TSSB_processing = 2ms

            - UE assumes that there is one SSB associated with target TCI, which can be used for time tracking

              - For the test, the lowest MCS on the new PDSCH is used.

        - For unknown TCI state, the requirement for RRC based TCI state switching is defined as

          - TTCI-Switch, RRC, unknown = TRRCDelay + TL1-RSRP + [1 additional SSB]

            - TSSB_processing = 2ms

            - TL1-RSRP:

              - For SSB and periodic CSI-RS: TL1-RSRP, which is the time for L1-RSRP measurement as specified in clause 9.5 in TS38.133.

                - With the assumption that M=1.

                - Before the end of TCI change, UE will the old information of TCI to decode DCI.

                - UE assumes that there is one SSB associated with target TCI, which can be used for time tracking

                - For the test, the lowest MCS on the new PDSCH is used.

            - 1 additional SSB:

              - 1 additional SSB is needed for periodic CSI-RS case

              - No additional SSB is needed for SSB case

      - Agreement:

        - Interruption on all the CCs due to all types of TCI state switch:

          - For the interruption caused by one-shot timing adjustment, follow the agreement of the interruption for the one-shot timing adjustment.

          - FFS on interruption and scheduling restriction for RRC based TCI switching.

    - MAC CE based active TCI state list update for one TCI

      - Agreement:

        - The delay requirement for MAC CE based active TCI state list update for one TCI is defined as

          - For the known TCI state case, the time from the reception of MAC CE for updating active TCI state list to the time when UE can receive the DCI command to use the new TCI state.

            - Time of delay: when received in slot n, the UE shall complete the switch at n + 1 additional SSB + TSSB_processing + THARQ + 3ms

              - TSSB_processing = 2ms

          - For the case when the unknown TCI state is added in the actice TCI state list, there is no requirement.

    - RRC based BWP switching delay

      - Agreement: The requirement for change of UE specific channel bandwidth will be discussed in Rel-16.

      - Agreement: For test case, the lowest MCS on PDSCH is scheduled.

      - Agreement: Value of TBWPswitchDelayRRC is 6ms

    - RRC based BWP switching interruption

      - Agreement: The requirements for BWP switching on multiple CCs will be discussed in Rel-16.

    - Scaling factor of CSI-RS based requirements in DRX

      - Agreement: It is agreed not to remove 1.5 relaxation factor for DRX cycle ≤ 320ms.

    - SSB based beam failure detection requirements

      - Agreement:

        - Keep SSB based BFD requirements in core part of TS38.133 in Rel-15, unless RAN1 send the LS to clearly indicate that SSB based BFD is not supported.

    - Measurement Restriction for SSB/CSI-RS based CBD

      - Agreement: Follow the agreement for RLM.

    - Measurement Restriction for SSB/CSI-RS based L1-RSRP measurement

      - Agreement: Follow the agreement for RLM.

    - RRM for high speed scenario

      - Agreement: In Rel-15 the NR RRM requirements for HST are not defined.

- Regarding late drop feature:

  - Following draft CRs for TS38.133 were endorsed:

    - R4-1907078	Introduction of inter-RAT measurement requirements for late-drop deployments (section 9.4)

    - R4-1907761	Draft CR for Measurement Gap Sharing in NE-DC (Section 9.1.2, 9.1.5)

    - R4-1907768	draft CR on event triggering and reporting criteria (section 9.1.4)

    - R4-1907317	CR to add FR2 side condition for SFTD for NE-DC (section 10.1.21)

    - R4-1906892	CR 38.133 (8.2.2) Introduction of SFTD interruption requirements

    - R4-1907318	Maintenance of PSCell addition requirements for NR-DC (section 8.9)

    - R4-1907755	CR on TS38.133 for CSSF outside gap when SFTD measurement is configured (Section 9.1.5)

    - R4-1907762	Draft CR for Measurement Gap Sharing in NR-DC (Section 9.1.2, 9.1.5)

    - R4-1907769	CR on introduction of SFTD measurement requirements for NR SA (section 9.3.8)

    - R4-1907320	Draft CR to 38.133 for SFTD accuracy requirements for NR DC (section 10.21.1.2)

RAN4 #90bis (Apr.), Perf. part

For BS conformance

- Following draft CRs were endorsed for TS 38.104

  - R4-1903499	Draft CR to 38.104: Correction to unwanted emissions mask for bands n7 and n38

  - R4-1905126	draft CR to 38.104 for TAE requirements

- Following draft CRs were endorsed for TS38.141-1

  - R4-1905215 Draft merged CR to 38.141-1

  - R4-1903500	Draft CR to 38.141-1: Correction to unwanted emissions mask for bands n7 and n38

  - R4-1905172	Editorial corrections to TS 38.141-1

  - R4-1903323	Draft CR to TS 38.141-1: performance measure correction for the Rx requirements

  - R4-1905174	Draft CR to TS 38.141-1: FRC reference corrections for the Rx requirements

  - R4-1905176	Draft CR to TS 38.141-1: consideration of suppoted frequency range of the operating band

  - R4-1905214	Corrections to TS38.141-1 subclause 6.5.3.5 EVM measurement

  - R4-1905121	draft CR to TS38.141-1 on test model(Section 4.9.2)

  - R4-1905124	draft CR to 38.141-1 for TAE requirements

  - R4-1903324	Draft CR to TS 38.141-1: cleanup

  - R4-1903330	Draft CR to TS 38.141-1: OSDD information correction

  - R4-1905178	Draft CR to TS 38.141-1: test setup for TAE

  - R4-1905179	Draft CR for TS 38.141-1:  Addition of NOTE for transmitter intermodulation requirements in certain regions

- Following draft CRs were endorsed for TS38.141-2

  - R4-1905216 Draft merged CR to 38.141-2

  - R4-1905112	Draft CR to TS 38.141-2:Overview of radiated Tx requirements (4.1.1)

  - R4-1904207	Editorial corrections to TS 38.141-2

  - R4-1903331	Draft CR to TS 38.141-2: performance measure correction for the Rx requirements

  - R4-1905175	Draft CR to TS 38.141-2: FRC reference corrections for the Rx requirements

  - R4-1905177	Draft CR to TS 38.141-2: consideration of suppoted frequency range of the operating band

  - R4-1905118	Corrections to TS38.141-2 subclause 6.6.3.5 EVM measurement

  - R4-1905119	draft CR to TS38.141-2 on section 4.9.2.3 header

  - R4-1905122	draft CR to TS38.141-2 on test model(Section 4.9.2)

  - R4-1905125	draft CR to 38.141-2 for TAE requirements

  - R4-1903326	Draft CR to TS 38.141-2: cleanup

  - R4-1905200	Draft CR to TS 38.141-2: Addition of RC test method for spurious emission in subclause 6.7 and 7.7

  - R4-1903459	Draft CR to TS 38.141-2: Correction to TX requirements with respect to total EIRP in subclause 6.2.4.2, subclause 6.3.4.2 and Annex B.7.1

  - R4-1905183	Draft CR for TS 38.141-2: Improvements of figures in Annex E

  - R4-1903616	Draft CR to 38.141-2: Correction on OTA occupied bandwidth requirements (6.7.2)

  - R4-1905184	Draft CR to TS 38.141-2: Correction on manufacturer’s declrations related to multi-band operation(section 4.6)

  - R4-1905185	Draft CR for TS 38.141-2:  Addition of NOTE for transmitter intermodulation requirements in certain regions

  - R4-1903615	Draft CR to 38.141-2_Correction on OTA BS output power requirements (6.3)

  - R4-1903617	Draft CR to 38.141-2: Correction on OTA transmitter spurious emissions requirements (6.7.5)

  - R4-1905129	draft CR to TS38.141-2 on FR2 OFF power test procedure

  - R4-1905130	draft CR to TS38.141-2 on TT and MU tables for FR2 OFF power

  - R4-1903490	Draft CR to 38.141-2: Addition of measurement uncertainty for FR2 performance requirements

- Following CRs were agreed for TR38.817-02

  - R4-1905181	CR to TR 38.817-02: Addition of RC MU tables for FR2 for spurious emission in subclause 12.7.1.2.2A

  - R4-1905131	draft CR to TR38.817-02 on TT and MU tables for FR2 OFF power

  - R4-1905202 	CR to TR38.817-02 on background for FR2 OFF power

- Following CRs were agreed for TS37.104

  - R4-1905169	Correction to unwanted emissions mask for bands n7 and n38

  - R4-1903496	Correction to unwanted emissions mask for bands n7 and n38

  - R4-1904061	CR to 37.104 on Corrections for NR

- Following CRs were agreed for TS37.141

  - R4-1905170	Correction to unwanted emissions mask for bands n7 and n38

  - R4-1903498	Correction to unwanted emissions mask for bands n7 and n38

  - R4-1904626	Correction to 256QAM and 1024QAM test models and declarations for NR and E-UTRA

  - R4-1905171	Correction to 256QAM and 1024QAM test models and declarations for NR and E-UTRA

- Following CRs were agreed for TS37.105

  - R4-1903316	CR to TS 37.105: addition of Band 35, 36, 37 to Tx spurious colocation requirement

- Following CRs were agreed for TS37.145-1

  - R4-1903317	CR to TS 37.145-1: updates to Tx spur and co-location blocking

- Following CRs were agreed for TS37.145-2

  - R4-1905113	CR to TS 37.145-2: updates to Tx spur and Tx co-location

  - R4-1905114	CR to TS 37.145-2: Corrections related to TRP measurements in Annex F

  - R4-1904209	Editorial corrections to TS 37.145-2

  - R4-1905115	Clarification on polarizations to be tested

  - R4-1905167	CR to TS 37.145-2: Corrections related to TRP measurements in Annex F

- General aspects related

  - Agreement on reference signal in Chairman report when R4-1904628 was treated

    - The agreement is not to change 36, 25, 37 series. Can discuss further if changes will be needed for 38 series.

- Transmitter characteristics related

  - R4-1905123	WF on TAE

  - R4-1905127	WF on open issues of Annex F for EVM measurement

    - The following agreement was captured in Chairman report

      - The terminology of reference signals should be changed.

  - Agreement on dynamic beamforming compact range chamber measurement in Chairman report when R4-1905166 was treated

    - The descriptions and process of the methods is agreed. MU will be further discussed in the next meeting.

For BS demodulation performance

- Following draft CRs were endorsed for TS38.104

  - R4-1904024	Draft CR to TS 38.104 Applicability rules for BS demodulation

  - R4-1904723	Draft CR to TS 38.104: Update of performance requirements for DFT-s-OFDM based PUSCH

  - R4-1904799	Draft CR to TS 38.104: FRC update for PUSCH FR1 mapping type B and FR2 DMRS 1+1

  - R4-1904726	draftCR for 38.104 on PUSCH requirements with CP-OFDM and FR1

  - R4-1904842	Draft CR to TS 38.104 BS demodulation CP-OFDM PUSCH FR2 requirements

  - R4-1904734	Draft CR on TS 38.104 Performance requirement for PUCCH format 1

  - R4-1904735	Draft CR on NR PUCCH format2 performance requirements for TS 38.104

  - R4-1904739	Draft CR to TS 38.104 BS demodulation PUCCH format 0 requirements

  - R4-1904745	draftCR: Updates to PUCCH formats 3 and 4 performance requirements in TS 38.104

  - R4-1904729	Draft CR on PRACH performance requirements in TS38.104

  - R4-1904234	draftCR: Correlation matrix for 8Rx in TS 38.104

  - R4-1904816	Draft CR : Clarification on step 5 and step 6 for delay profiles calculation (38.104)

- Following draft CRs were endorsed for TS38.141-1

  - R4-1904721	Draft CR to TS 38.141-1: Update of applicability rule for BS conducted demodulation test

  - R4-1902842	Draft CR to TS 38.141-1: Removal of the square brackets on MU and TT for FR1 conducted BS demodulation test

  - R4-1904798	Draft CR to TS 38.141-1 Adding required vendor declaration items for BS demodulation

  - R4-1904724	Draft CR to TS 38.141-1: Update of conducted test requirements for DFT-s-OFDM based PUSCH

  - R4-1904802	Draft CR to TS 38.141-1: FRC update for PUSCH FR1 mapping type B

  - R4-1904727	draftCR for 38.141-1: Conducted test requirements for CP-OFDM based PUSCH in FR1

  - R4-1904732	Draft CR on TS 38.141-1 Conducted test requirements for PUCCH format 1

  - R4-1904736	Draft CR on NR PUCCH format2 conducted performance requirements for TS 38.141-1

  - R4-1904740	Draft CR to TS 38.141-1 BS demodulation PUCCH format 0 requirements

  - R4-1904746	draftCR: Updates to PUCCH formats 3 and 4 conducted conformance testing in TS 38.141-1

  - R4-1904730	Draft CR on PRACH performance requirements in TS38.141-1

  - R4-1904235	draftCR: Correlation matrix for 8Rx in TS 38.141-1

  - R4-1904817	Draft CR: Clarification on step 5 and step 6 for delay profiles calculation (38.141-1)

- Following draft CRs were endorsed for TS38.141-2

  - R4-1904722	Draft CR to TS 38.141-2: Update of applicability rule for BS radiated demodulation test

  - R4-1904738	Draft CR to TS 38.141-2 Adding required vendor declaration items  for BS demodulation

  - R4-1904744	draftCR: Measurement system set-up and TT in TS 38.141-2

  - R4-1904725	Draft CR to TS 38.141-2: Update of radiated test requirements for DFT-s-OFDM based PUSCH

  - R4-1904803	Draft CR to TS 38.141-2: FRC update for PUSCH FR1 mapping type B and FR2 DMRS 1+1

  - R4-1904728	draftCR for TS 38.141-2: Radiated test requirements for CP-OFDM based PUSCH in FR1

  - R4-1904843	Draft CR to TS 38.141-2 BS demodulation CP-OFDM PUSCH FR2 requirements

  - R4-1904733	Draft CR on TS 38.141-2 Radiated test requirements for PUCCH format 1

  - R4-1904737	Draft CR on NR PUCCH format2 radiated performance requirements for TS 38.141-2

  - R4-1904741	Draft CR to TS 38.141-2 BS demodulation PUCCH format 0 requirements

  - R4-1904747	draftCR: Updates to PUCCH format 3 and 4 radiated conformance testing in TS 38.141-2

  - R4-1904731	Draft CR on PRACH performance requirements in TS38.141-2

  - R4-1904236	draftCR: Correlation matrix for 8Rx in TS 38.141-2

  - R4-1904818	Draft CR: Clarification on step 5 and step 6 for delay profiles calculation (38.141-2)

- Ad-hoc minutes

  - R4-1904712	Ad hoc minutes for BS demodulation performance requirements

- General aspects related

  - R4-1904713	WF on requirement SNR derivation procedure

  - R4-1904714	Excel Script for Deriving NR Performance Requirements

  - R4-1904715	Way forward on general part of NR BS demodulation performance

- PUSCH performance related

  - R4-1904716	Way forward on performance requirements of UCI multiplexing on PUSCH

  - R4-1904717	WF on NR PUSCH demodulation requirements

  - R4-1904720	Way forward on high speed related requirements for NR BS demodulation in Rel-15

    - Agreement on HST in Chairman report

      - Agreement: Decouple the discussion of demodulation requirements for high speed scenario from RRM requirements for high speed scenario.

      - RRM shall be studied in the furture meetings.

- PUCCH performance related

  - R4-1904718	Way forward for NR PUCCH performance requirements

  - R4-1904719	Way forward for multi-slot PUCCH performance requirements

For UE RRM performance

- Regarding EN-DC/SA:

  - Following Adhoc minutes were approved:

    - R4-1904783	Ad hoc minutes for NR FR2 RRM test setup

    - R4-1904784	Ad hoc minutes for NR RRM test cases

  - Following draft CRs for TS38.133 were endorsed:

    - R4-1904852	Clarification in bands grouping (sections 3.5 and 3.6)

    - R4-1904168	Adding SDL band group in requirements (sections 10.1 and B.2)

    - R4-1904837	CR for SS-RSRP inter frequency absolute accuracy in FR1 in extreme condition

    - R4-1904769	FR2 Intra- and Inter-frequency SS-RSRP side conditions 10.1.3.1, 10.1.5.1, B.1.2, B.2.2, B.2.3.

    - R4-1902959	Method to derive Minimum SSB_RP side condition values in B.2

    - R4-1904787	CR 38.133 (2 and 9.5.3) L1-RSRP accuracy requirements for FR1 and FR2

    - R4-1904815	Update to CSI-RS configuration for RRM test (A.3.14)

    - R4-1904788	draft CR on the DRX configurations for test cases (section A.3.3)

    - R4-1904789	CR 38.133 (A.3.3) Correction of DRX reference configurations

    - R4-1904790	Section A.3.3.9-A.3.3.10: E-UTRA DRX cycle configurations for Phase IV inter-RAT test cases

    - R4-1903723	Correction of TDD UL DL configuration (section A.3.1.4)

    - R4-1904791	Draft CR on correcting min Io conditions in section B.2.4

    - R4-1903781	Update to SSB configuration for RRM test (A.3.10)

    - R4-1904326	Draft CR for CORESET RMC Update (Section A.3.1.3)

    - R4-1904327	Draft CR PDSCH RMC Update (Section A.3.1.1)

    - R4-1905221	AoA Setup for FR2 RRM Testing (Section A.3.15)

    - R4-1904115	Several corrections to TS 38.133 (multiple clauses affected)

    - R4-1904310	CR 38.133 (A.8) Restructuring of section A.8 TCs E-UTRA standalone

    - R4-1903713	Maintenance draft CR on idle mode test cases for FR2 (section A.7.1)

    - R4-1903397	draft CR on handover test case in FR1 (section A.6.3.1.1)

    - R4-1903398	draft CR on test case for handover to E-UTRAN (section A.6.3.1.4)

    - R4-1903714	Maintenance draft CR on re-establishment test cases for FR1 (section A.6.3.2.1)

    - R4-1903715	Maintenance draft CR on re-establishment test cases for FR2 (A.7.3.2.1)

    - R4-1903716	Test case for intra-frequency RRC re-establishment in FR1 without serving cell timing reference (A.6.3.2.1)

    - R4-1903717	Test case for intra-frequency RRC re-establishment in FR2 without serving cell timing reference (A.7.3.2.1)

    - R4-1903660	draft CR on msg3 re-transmission test cases(section A.4.3.2, A.5.3., A.6.3.2, A.7.3.2)

    - R4-1904496	CR on TS38.133 for EN-DC TA accuracy (Section A.4.4.3, Section A.5.4.3)

    - R4-1904497	CR on TS38.133 for SA TA accuracy (Section A.6.4.3, Section A.7.4.3)

    - R4-1903598	CR on RLM test cases for EN-DC FR1 (Section A.4.5.1)

    - R4-1903599	CR on RLM test cases for EN-DC FR2 (Section A.5.5.1)

    - R4-1903600	CR on RLM test cases for SA FR1 (Section A.6.5.1)

    - R4-1903601	CR on RLM test cases for SA FR2 (Section A.7.5.1)

    - R4-1904857	TC SA CSI-based RLM in FR1 (A.6.5.1)

    - R4-1904858	TC SA CSI-based RLM in FR2 (A.7.5.1)

    - R4-1904859	Test cases for RLM scheduling restrictions in FR2 (A.5.5.1.9 and A.7.5.1.9)

    - R4-1904862	Updates to test cases for SCell activationdeactivation in SA

    - R4-1904863	Updates to test cases for BWP switching in SA (section A.6.5.6.1 and section A.7.5.6.1)

    - R4-1904865	TC for CSI-RS based BFD and LR procedures in FR1 in EN-DC (A.4.5.5)

    - R4-1904866	TC for CSI-RS based BFD and LR procedures in FR2 in EN-DC (A.5.5.5)

    - R4-1904867	TC for CSI-RS based BFD and LR procedures in FR1 in SA (A.6.5.5)

    - R4-1904868	TC for CSI-RS based BFD and LR procedures in FR2 in SA (A.7.5.5)

    - R4-1903661	draft CR on TS38.133 for BWP switch test case (section A.7.5.6)

    - R4-1904510	TC A.4.5.6.1.2 EN-DC FR1 DL active BWP switch with SCell

    - R4-1904511	TC A.5.5.6.1.2 EN-DC FR2 DL active BWP switch with SCell

    - R4-1903711	Maintenance draft CR on the intra-frequency cell search and measurement test cases for FR1 (section A.4.6.1 A.6.6.1)

    - R4-1903712	Maintenance draft CR on the intra-frequency cell search and measurement test cases for FR2 (section A.5.6.1 A.7.6.1)

    - R4-1903399	draft CR on test cases for inter-frequency measurement in EN-DC with PSCell in FR1 (section A.4.6.2)

    - R4-1903400	draft CR on test cases for inter-frequency measurement in EN-DC with PSCell in FR2 (section A.5.6.2)

    - R4-1903401	draft CR on test cases for inter-frequency measurement in SA with PCell in FR1 (section A.6.6.2)

    - R4-1904870	draft CR on test cases for inter-frequency measurement in SA with PCell in FR2 (section A.7.6.2)

    - R4-1904838	Draft CR on maintaining SS-RSRP measurement accuracy test for EN-DC (section A.4.7.1.1 and A.5.7.1.1)

    - R4-1904839	Draft CR on maintaining SS-RSRP measurement accuracy test for SA (sectionA.6.7.1.1 and A.7.7.1.1)

    - R4-1903782	Maintenance of inter-frequency RSRP accuracy test cases for FR1 (section A.4.7.1.2, A.6.7.1.2)

    - R4-1903783	Maintenance of inter-frequency RSRP accuracy test cases for FR2 (section A.5.7.1.2-3, A.7.7.1.2-3)

    - R4-1903439	Draft CR for Intra-frequency SS-RSRQ Accuracy Test Cases for EN-DC FR2 (section A.5.7.2)

    - R4-1903440	Draft CR for Intra-frequency SS-RSRQ Accuracy Test Cases for SA FR2 (section A.7.7.2)

    - R4-1904498	CR on TS38.133 for EN-DC SS-SINR tests with PSCell in FR1 (Section A.4.7.3)

    - R4-1904499	CR on TS38.133 for SA SS-SINR tests with PSCell in FR1 (Section A.6.7.3)

    - R4-1904871	Maintenance of L1-RSRP accuracy test cases for FR2 (section A.5.7.4, A.7.7.4)

    - R4-1903894	CR 38.133 (B.2.4.2) Correction of CSI-RS based L1-RSRP reporting condition

    - R4-1903743	Draft CR on RSRP measurement accuracy tests for inter-RAT E-UTRAN (new section A.6.7.5)

    - R4-1903744	Draft CR on RSRQ measurement accuracy tests for inter-RAT E-UTRAN (new section A.6.7.6)

    - R4-1903745	Draft CR on RS-SINR measurement accuracy tests for inter-RAT E-UTRAN (new section A.6.7.7)

    - R4-1904880	TC for E-UTRA cell reselection to NR target cell (A.8.x)

    - R4-1904354	Section A.8.4.2.1: Phase IV-47: E-UTRAN inter-RAT NR cell search and measurement delay test case without SSB index and non-DRX in FR1

    - R4-1904355	Section A.8.4.2.2: Phase IV-47: E-UTRAN inter-RAT NR cell search and measurement delay test case without SSB index and in DRX in FR1

    - R4-1904356	Section A.8.4.2.3: Phase IV-47: E-UTRAN inter-RAT NR cell search and measurement delay test case with SSB index and non-DRX in FR1

    - R4-1904357	Section A.8.4.2.4: Phase IV-47: E-UTRAN inter-RAT NR cell search and measurement delay test case with SSB index and in DRX in FR1

    - R4-1904873	CR on TS38.133 E-UTRAN – NR inter-RAT measurements test case with FR1 target cell (Section A.8.X)

  - Following WFs were approved:

    - R4-1904820	Way forward on L1-RSRP accuracy requirements

    - R4-1904770	Way Forward on AoA for FR2 RRM Testing

  - Following LS was approved:

    - R4-1905222	LS on AoA Setup for FR2 RRM Testing

  - Following agreements were captured in chairman’s note:

    - Regarding test case FR2 OTA test setup,

      - Phase I:

        - Test11: Intra-frequency RSRP accuracy for FR2

          - Option1: Test setup #2b (Qualcomm, NTT DOCOMO)

          - Option 2: Test setup #1 (Intel, Huawei)

        - Test 19: Inter-frequency RSRP accuracy for FR2

          - Option 1: Test setup #2a (Qualcomm, NTT DOCOMO)

          - Option 2: Test setup #1 (Intel, Huawei)

      - Phase III:

        - Test 39: EN-DC/SA beam failure detection and recovery and scheduling restriction

          - Option1: Test setup #3 (Qualcomm, NTT DOCOMO, Ericsson)

          - Option 2: Test setup #1 (Intel, Huawei, Samsung, LGE)

        - Test 25: EN-DC/SA SSB RLM scheduling restriction and impact on mobility

          - Option 1: Test setup #3 (Qualcomm, NTT DOCOMO, Nokia, Ericsson, ZTE)

          - Option 2: Test setup #1 (Intel, Huawei, Samsung, LGE)

    - Regarding rough or fine beam assumption for each test case,

      - Following tables were agreed.

| Test case group number | Test purpose | Rough/fine beam | Note |
| --- | --- | --- | --- |
| 11 | SSB based Intra-frequency RSRP accuracy for FR1 and FR2 | Rough | L3 |
| 14B | EN-DC interruptions due to deactivated SCell operations | Fine assumption for the interrupted cell | Rough assumption for the target SCell if it is interband with the PSCell |

| Test case number | Test purpose | Rough/fine beam | Note |
| --- | --- | --- | --- |
| 15 | EN-DC SFTD measurement delay | N/A |  |
| 20C | EN-DC interruptions due to measurement on deactivated SCell | Fine assumption for the interrupted cell | Rough assumption for the target SCell if it is interband with the PSCell |
| 21D | SA interruptions due to measurement on deactivated SCell | Fine assumption for the interrupted cell | Rough assumption for the target SCell if it is interband with the PSCell |
| 25 | EN-DC/SA SSB RLM scheduling restriction and impact on mobility | Rough | Need ensure that the control channel performance is good enough. |
| 27 | RRC Re-establishment | Rough |  |
| 28 | RRC Release with redirection to NR/E-UTRAN | Rough |  |
| 30 | EN-DC SFTD measurement accuracy | N/A |  |
| 39 | EN-DC/SA beam failure detection and recovery and scheduling restriction | Rough | Need ensure that the control channel performance is good enough. |
| 40 | SA/EN-DC SS-SINR measurement accuracies | Rough |  |

| Test case number | Test purpose | Rough/Fine | Note |
| --- | --- | --- | --- |
| 42 | TCI switch delay | Rough | May need fine beam depending on which channel to be switched to. |
| 43A | SA NR inter-RAT E-UTRAN RSRP measurement accuracy test cases | N/A |  |
| 43B | SA NR inter-RAT E-UTRAN RSRQ measurement accuracy test cases | N/A |  |
| 43C | SA NR inter-RAT E-UTRAN SINR measurement accuracy test cases | N/A |  |
| 46 | E-UTRAN cell reselection to NR target cell | FFS | Think further whether FR2 test cases will be introduced or not |
| 47 | E-UTRAN inter-RAT NR cell search and measurement delay | Rough |  |
| 48 | E-UTRAN inter-RAT NR handover | Rough |  |
| 49 | E-UTRAN inter-RAT NR measurement accuracy | Rough |  |

    - Regarding optimization for test cases,

      - The same optimization approaches as agreed for phase I for inter-RAT test cases in the last meeting are applicable for the four test cases below.

| TDoc | Title | Source |
| --- | --- | --- |
| R4-1904354 | Section A.8.4.2.1: Phase IV-47: E-UTRAN inter-RAT NR cell search and measurement delay test case without SSB index and non-DRX in FR1 | Ericsson |
| R4-1904355 | Section A.8.4.2.2: Phase IV-47: E-UTRAN inter-RAT NR cell search and measurement delay test case without SSB index and in DRX in FR1 | Ericsson |
| R4-1904356 | Section A.8.4.2.3: Phase IV-47: E-UTRAN inter-RAT NR cell search and measurement delay test case with SSB index and non-DRX in FR1 | Ericsson |
| R4-1904357 | Section A.8.4.2.4: Phase IV-47: E-UTRAN inter-RAT NR cell search and measurement delay test case with SSB index and in DRX in FR1 | Ericsson |

    - Regarding side condition for FR2 RRM test,

      - Minimum SSB_RP and Minimum Io are derived from Refsens and spherical coverage

      - The applicable dBm / SCSSSB side condition is selected depending on angle of arrival

      - Minimum SSB_RP and Minimum Io are Power class and operating band dependent

      - RRM measurement side conditions are specified assuming rough beams for L3 measurement

      - Minimum SSB_RP is specified under a “no applied noise” condition

      - A diagram showing the FR2 Reference point (like TS 38.101-4) is included in TS 38.133 in the next meeting

    - Regarding relaxation due to PCI cross correlation,

      - Do not relax general SS-RSRP accuracy requirements to account for PCI cross correlation properties

      - Do not develop more relaxed PCI dependent SS-RSRP accuracy requirements for specific cases identified to have larger cross correlations.

      - Avoid the PCI dependency issue for intra-frequency test

      - Do not relax any other core RRM requirements due to PCI dependency.

    - Regarding array gain in reported RSRP,

      - In the reported RSRP, the antenna array gain is not compensated.

      - The gain difference between rough beam and fine beam will result in the same power difference in RSRP.

    - Regarding L1-RSRP accuracy based on CSI-RS,

      - The L1-RSRP accuracy requirements are defined based on 48PRB.

      - Clarify in the spec that the performance with larger bandwidth is equal to or better than the accuracy based on 48PRB.

      - The requirement for larger or lower bandwidth will be further discussed in the future release.

    - Regarding WF: R4-1904770,

      - The relative AoA offset should be changed for each test iteration

        - Details on how to change the relative AOA offset will be decided by RAN5

        - Editor note: If RAN5 finds the changing of angular offset between the directions (AoAs) of the 2 active probes per test iteration to be infeasible from the perspectives of EIS spherical coverage and other impacts, e.g. testing time, then the test setup will be revised.

    - Regarding transmission methodology in RRM 2AoA test,

      - For two AoA tests, use TDM transmissions between the two angles in Rel-15.

      - Add a scheduling parameter to the RMC’s to specify in which slot each AoA can transmit/receive.

        - OCNG and SSB will be considered

    - Regarding antenna gain difference,

      - For PC2, the antenna gain difference (Y) with 1AoA in beam peak direction is [8]dB.

        - Companies are encouraged to provide further evaluations for this number in the next meeting.

    - Regarding AoA setup for FR2 RRM test,

      - RAN4 decides for which test the re-positioning will be used in the high level setup, and RAN5 will decide the details for the re-positioning methodology and the choice of AoA pair for 2AoA tests

        - The target is to introduce a small number of test cases, for which the re-positioning method will be used, considering both the test coverage and test time.

    - Regarding SNR emulation in FR2 RRM test,

      - The external noise is generated for the test cases except for RSRP accuracy tests which needs more discussion

      - For RSRP accuracy test,

        - Option 1: for low input level, no external noise is generated; for the high input level, the external noise is generated.

        - Option 2: The external noise is generated for all the input levels.

      - Use method 3 for testing absolute accuracy

        - On top of that,

          - Verify the relative accuracy between different cells in the same test,

          - Verify the relative accuracy between levels on the same cell in the same direction across different RSRP levels

    - Regarding TRS configuration,

      - Add TRS configurations to all the test cases.

- Regarding late drop feature:

  - Following draft CRs for TS38.133 was endorsed:

    - R4-1904097	Draft CR to 38.133 on correction of SFTD accuracy requirements for NE-DC (Section 10.1.21)

For UE demodulation performance

- The following draft CRs were endorsed with some additional agreements in sub bullets.

  - R4-1904796	Draft CR to 38.101-4 on applicable SNR level for FR2

  - R4-1904833	Draft CR to TS 38.101-4 on SNR, Es and Noc setup

  - R4-1904756	Draft CR on FR1 normal PDSCH demodulation requirements

  - R4-1904776	Draft CR on FR1 SDR requirements

  - R4-1904758	Draft CR on EN-DC SDR requirements

  - R4-1902885	Draft CR on DL power allocation for TS 38.101-4

  - R4-1904777	Draft CR on FR2 SDR Requirements

  - R4-1904759	Addition of alternative TDD configuration for UE demodulation requirements

  - R4-1904778	Draft CR on PDSCH DL RMC

  - R4-1904757	Draft CR on FR2 PDSCH Demodulation Performance Tests

  - R4-1904750	draftCR on RMC for demod requirement for 38.101-4

  - R4-1904765	Draft CR on FR2 PDCCH demodulation requirements

  - R4-1903471	Draft CR on PBCH requirements

  - R4-1904766	draftCR: Updates to FR1 PDCCH demodulation requirements

  - R4-1904768	Draft CR for modification on CSI test cases: 6, 8, 10

  - R4-1903387	Draft CR for adding applicable rules on CSI test cases: 6, 8, 10

  - R4-1904767	Draft CR for Beamforming model: Annex B.4.1

  - R4-1904779	Draft CR to TS38.101-4: Correction to FR1 CSI test cases

  - R4-1904780	Draft CR to TS38.101-4: Correction to FR2 CSI test cases

  - R4-1904751	Clarification on step 5 and step 6 for delay profiles calculation in B.2.1

- The following contributions were approved with some additional agreements in sub bullets.

  - R4-1904752	Ad hoc minutes for NR UE demodulation performance requirements

  - R4-1904794	WF on Noc, Es power setting

    - Agreement: Send out LS to RAN5 to inform the situation in RAN4 as stated in Slide #2. In the LS, no action point for RAN5 is needed.

    - Agreement: for the Noc and Es level,

      - Consider the join session between RAN4 and RAN5 to discuss the issue and make the decision based on majority companies’ view on Monday in the next meeting.

    - RAN5 agreement for reference.

| R5-193448 | 4.1.16 | Noc Level for FR1 Demod tests | LATE DOCUMENT Option1 is agreeable to RAN5 , and tests the requirement in a band agnostic manner with limited test implementation difficulties as well as verify the goal of the test RAN5 will wait for the feedback from RAN4 based on this RAN5 understanding , draft to be updated to include teh comments on updating the complexity with TEV feedback and Ref sense example noted proposal1 is endorsed |
| --- | --- | --- | --- |

  - R4-1904754	WF on generic and PDSCH requirements

    - Agreement:

      - Introduce one test case for the following UL-DL patterns in Rel-15:

        - FR1:

          - DSSU, S1=10D:2G:2U, S2=12D:2G

          - DSUU, S=12D:2G

      - Further discuss Case 1 and Case 3 for FR1 in Rel-16

    - Agreement:

      - Issue 7: NR PDSCH mapping for LTE-NR coexistence tests for slots overlapped with LTE PSS/SSS/PBCH

        - [No NR PDSCH mapping in slots overlapped with LTE PSS/SSS/PBCH]

  - R4-1904755	Way forward on SDR test cases

  - R4-1904795	LS on NR PBCH testing

RAN4 #91 (May.), Perf. part

For BS conformance

- Following draft CRs were endorsed for TS 38.104

  - R4-1905448	Draft CR for TS38.104: definition of synchronization operation

  - R4-1907634 	Draft CR to 38.104: corrections to the EVM annex

- Following draft CRs were endorsed for TS38.141-1

  - R4-1907056	Draft CR to 38.141-1: Removal of n48 in Rel’15

  - R4-1907636	Draft CR to TS38.141-1 on target resource block clarification for EVM measurement (4.9.2.2, 4.9.2.3, 6.5.3.5)

  - R4-1907632	Draft CR to 38.141-1: corrections to the Annex F structure

  - R4-1907111	Draft CR to TS 38.141-1: correction of the fundamental frequency limit of 2.55GHz for the spurious emissions

  - R4-1907638	Draft CR to TS38.141-1: Correction on test model TM1.2, 3.2, 3.3 (4.9.2.2, 4.9.2.3)

  - R4-1907674	DraftCR to TS 38.141-1: removal of Rel-16 CRs from Rel-15 specification

  - R4-1907624	Draft CR for TS38.141-1: adding demodulation reference signals for PDSCH  for TAE requirement

  - R4-1906003	Draft CR to 38.141-1: 6.7 Transmitter intermodulation – correction of interfering signal type

  - R4-1907630	Draft CR to 38.141-1: Term “reference signal” replacing by term “ideal signal” in EVM context

  - R4-1907665	Draft CR to 38.141-1: Clarification of interferer RB frequency for narrowband blocking

- Following draft CRs were endorsed for TS38.141-2

  - R4-1905410	DraftCR to TS 38.141-2 Editorial Corrections

  - R4-1905536	draftCR to TS 38.141-2 OTA RX spurious emission (subclause 7.7)

  - R4-1906120	Draft CR to TS 38.141-2 Correction on multi-band test configurations

  - R4-1907670	Draft CR to TS 38.141-2: Corrections to Annex I (TRP)

  - R4-1907671	Draft CR to TS 38.141-2: Correction on usage of terms TRP and EIRP

  - R4-1906783	Draft CR to TS38.141-2 on FR2 MU tables correction on frequency range (4.1.2.2, 4.1.2.3)

  - R4-1906968	Draft CR to TS 38.141-2: adding further details to spherical Fibonacci grids (I.4)

  - R4-1907637	Draft CR to TS38.141-2 on target resource block clarification for EVM measurement (4.9.2.2, 4.9.2.3, 6.6.3.5)

  - R4-1907633	Draft CR to 38.141-2: corrections to the Annex F structure

  - R4-1907112	Draft CR to TS 38.141-2: correction of the fundamental frequency limit of 2.55GHz for the spurious emissions

  - R4-1907639	Draft CR to TS38.141-2: Correction on test model

  - R4-1907847	Draft CR to TS 38.141-02:  Test model (section 4.9.2)

  - R4-1905901	draft CR to TS 38.141-2 - corrections to test set up diagrams

  - R4-1906004	Draft CR to 38.141-2: 6.8 OTA transmitter intermodulation – correction of interfering signal type

  - R4-1907631	Draft CR to 38.141-2: Term “reference signal” replacing by term “reference waveform” in EVM context

  - R4-1907851	Draft CR to TS 38.141-2: Editorial cleanup of OTA transmit ON/OFF power in subclause 6.5

  - R4-1907677	Draft CR to 38.141-2: Correction on OTA measurement setup (Annex E)

  - R4-1907678	Draft CR to TS 38.141-2: Added description of symbol TRP Estimate

  - R4-1907666	Draft CR to 38.141-2: Clarification of interferer RB frequency for narrowband blocking

  - R4-1907642	Draft CR to TS38.141-2 on TT and MU tables for FR2 Tx OFF power measurement (4.1.2.2, C.1)

  - R4-1907683	Draft CR to 38.141-2: Correction on OTA transmitter spurious emissions co-location requirements (6.7.5)

  - R4-1907684	Draft CR to 38.141-2 Definition of contiguous transmission bandwidth

  - R4-1907853	Draft CR to TS 38.141-2: Clarification om beam identifier declaration in subclause 4.6

  - R4-1907682	Draft CR to 38.141-2: Correction on procedure for general OTA transmitter spurious emissions requirements (6.7.5)

- Following CRs were agreed for TR38.817-02

  - R4-1907843	CR to TR38.817-02 Correction on beam based direcrtions

  - R4-1907669	CR to TR 38.817-02 Editorial Corrections

  - R4-1907628	CR to TR 38.817-02 removal of Tx Diversity for TAE testing

  - R4-1907852	CR to TR 38.817-02: Addition of MU evaluation for testing output power, ACLR and OBUE in RC test method in subclause 12.6

  - R4-1907643	CR to TR 38.817-02: updating the FR2 OTA transmit ON/OFF column in Table 12.10.1-1 (12.10.1)

  - R4-1907641	CR to TR38.817-02 on TT and MU tables for FR2 OFF power

- Following CRs were agreed for TS37.104

  - R4-1906348	Correction to n66 and n70 band information

  - R4-1906350	Correction to n66 and n70 band information

- Following CRs were agreed for TS37.141

  - R4-1906349	Correction to n66 and n70 band information

  - R4-1906351	Correction to n66 and n70 band information

- Following CRs were agreed for TS37.105

  - R4-1907845	CR for TS37.105: correction on TX Diversity and CRS for NR for TAE requirement

  - R4-1906082	Blocking requirement for MSR/NR operation

  - R4-1906083	Correction to OTA Narrowband blocking requirement

  - R4-1907651	Correction to out of band blocking requirement

  - R4-1907040	Non-AAS CRs mirroring to the AAS specification

- Following CRs were agreed for TS37.145-1

  - R4-1907647	Addition of power backoff for 256QAM and 1024QAM

  - R4-1907650	Blocking requirement for MSR/NR operation

  - R4-1907041	Non-AAS CRs mirroring to the AAS specification

- Following CRs were agreed for TS37.145-2

  - R4-1907648	Addition of power backoff for 256QAM and 1024QAM

  - R4-1907649	Blocking requirement for MSR/NR operation

  - R4-1907652	Correction to out of band blocking requirement

  - R4-1906119	CR to TS 37.145-2 Correction on multi-band test configurations

  - R4-1907653	TS 37.145-2 Correction on usage of terms TRP and EIRP

  - R4-1906692	CR to TS 37.145-2: Correction of Radiated Interface Boundary (RIB) definition

  - R4-1907626	CR to TR 37.145-2 removal of Tx Diversity for TAE testing

  - R4-1906946	CR to TS 37.145-2: adding further details to spherical Fibonacci grids (F.4)

  - R4-1907042	Non-AAS CRs mirroring to the AAS specification

- Following CRs were agreed for TR37.843

  - R4-1907844	CR to TR37.843 Correction on beam based direcrtions

  - R4-1906689	CR to TR 37.843: Upper limit for angular step for TRP calculation

  - R4-1907668	CR to TP 37.843: Correction on usage of term EIRP

  - R4-1907846	CR to TR 37.843 removal of Tx Diversity for TAE testing

  - R4-1907655	CR to TR 37.843: editorial corrections to spherical angle formula in subclause 10.8.2.4

- General aspects related

  - R4-1907646	WF on defining synchronized operation in BS specifications

  - Agreement on the multi-band test configurations in Chairman report when R4-1906118 was treated

    - Proposal: use ‘Total RF Bandwidth’ declarations in the NTRC4 and NRTC5 in TS38.141-2, which is aligned with TS38.141-1.

- Transmitter characteristics related

  - R4-1906171	On TDD OFF power and carrier configuration aspects

For BS demodulation performance

- Following draft CRs were endorsed for TS38.104

  - R4-1907246	Draft CR to TS 38.104: Update of performance requirements for DFT-s-OFDM based PUSCH

  - R4-1907249	Draft CR to TS 38.104: Correction on the terminology in PUSCH FRC tables

  - R4-1907258	Draft CR on NR UCI on PUSCH performance requirements for TS 38.104

  - R4-1907275	Draft CR to TS 38.104 BS demodulation CP-OFDM PUSCH FR2 requirements

  - R4-1907277	draftCR for 38.104 on PUSCH requirements with CP-OFDM and FR1

  - R4-1907272	Draft CR to TS 38.104 BS demodulation PUCCH format 0 requirements

  - R4-1907266	Draft CR on TS 38.104 Performance requirement for PUCCH format 1

  - R4-1907267	Draft CR on TS 38.104 Performance requirement for multi-slot PUCCH format 1

    - Agreement: 1T8R configuration will be revised in the next meeting.

  - R4-1907255	Draft CR on NR PUCCH format2 performance requirements for TS 38.104

  - R4-1907261	draftCR: Updates to PUCCH formats 3 and 4 performance requirements in TS 38.104

  - R4-1907252	Draft CR to TS38.104: Updates of PRACH performance requirements

- Following draft CRs were endorsed for TS38.141-1

  - R4-1907244	Draft CR to TS 38.141-1: Update of applicability rule for BS conducted demodulation test

  - R4-1907270	Draft CR to TS 38.141-1 Manufacturer declaration for BS demodulation

  - R4-1907247	Draft CR to TS 38.141-1: Update of conducted test requirements for DFT-s-OFDM based PUSCH

  - R4-1907250	Draft CR to TS 38.141-1: Correction on the terminology in PUSCH FRC tables

  - R4-1907259	Draft CR on NR UCI on PUSCH conducted performance requirements for TS 38.141-1

  - R4-1907278	draftCR for 38.141-1: Conducted test requirements for CP-OFDM based PUSCH in FR1

  - R4-1907273	Draft CR to TS 38.141-1 BS demodulation PUCCH format 0 requirements

  - R4-1907264	Draft CR on TS 38.141-1 Conducted test requirements for PUCCH format 1

  - R4-1907268	Draft CR on TS 38.141-1 Conducted test requirements for multi-slot PUCCH format 1

  - R4-1907256	Draft CR on NR PUCCH format2 conducted performance requirements for TS 38.141-1

  - R4-1907262	draftCR: Updates to PUCCH formats 3 and 4 conducted conformance testing in TS 38.141-1

  - R4-1907253	Draft CR to TS38.141-1: Updates of PRACH performance requirements

- Following draft CRs were endorsed for TS38.141-2

  - R4-1907245	Draft CR to TS 38.141-2: Update of applicability rule for BS radiated demodulation test

  - R4-1907271	Draft CR to TS 38.141-2 Manufacturer declaration for BS demodulation

  - R4-1907248	Draft CR to TS 38.141-2: Update of radiated test requirements for DFT-s-OFDM based PUSCH

  - R4-1907251	Draft CR to TS 38.141-2: Correction on the terminology in PUSCH FRC tables

  - R4-1907260	Draft CR on NR UCI on PUSCH radiated performance requirements for TS 38.141-2

  - R4-1907276	Draft CR to TS 38.141-2 BS demodulation CP-OFDM PUSCH FR2 requirements

  - R4-1907279	draftCR for TS 38.141-2: Radiated test requirements for CP-OFDM based PUSCH in FR1

  - R4-1907274	Draft CR to TS 38.141-2 BS demodulation PUCCH format 0 requirements

  - R4-1907265	Draft CR on TS 38.141-2 Radiated test requirements for PUCCH format 1

  - R4-1907257	Draft CR on NR PUCCH format2 radiated performance requirements for TS 38.141-2

  - R4-1907263	draftCR: Updates to PUCCH format 3 and 4 radiated conformance testing in TS 38.141-2

  - R4-1907254	Draft CR to TS38.141-2: Updates of PRACH performance requirements

- Ad-hoc minutes

  - R4-1907237	Ad hoc minutes for BS demodulation performance requirements

- General aspects related

  - R4-1907239	Way forward on general part of NR BS demodulation performance

  - Agreement on the PUSCH and PRACH for High speed train condition in Chairman report when R4-1907243 was treated

    - the slides can be further discussed in the next meeting.

- PUSCH performance related

  - R4-1907240	Way forward on performance requirements of UCI multiplexing on PUSCH

  - R4-1907241	Way forward on NR PUSCH demodulation requirements

  - Agreement on the PUSCH performance requirements in Chairman report when R4-1907237 was treated

    - DM-RS configuration for FR2:

      - Keep test cases with DMRS configuration 1+0 for FR2.

    - for PUSCH requirements for HST

      - Waveform: DFT-S-OFDM and CP-OFDM

    - Test metric for PUSCH requirements for HST

      - For HST PUSCH demodulation performance requirements, 70% TP will be used as the test metric.

    - RAN4 suggests including the following objective for NR BS demodulation performance requirements in Rel-16.

      - Investigate and define 30% TP test point for PUSCH performance requirements, if agreeable.

      - Invetigate and define 1PRB PUSCH performance requirements, if agreeable.

- PUCCH performance related

  - R4-1907242	Way forward for multi-slot PUCCH performance requirements

- PRACH performance related

  - Agreement on the PRACH performance requirements in Chairman report when R4-1907237 was treated

    - Frequency offset under AWGN

      - Frequency offset for restricted set Type B

        - Option 1: 1875 Hz

        - Option 3a: 625 Hz, 2000 Hz (DCM)

    - The PRACH requirements will be defined with the following antenna configuration:

      - Tx: 1 antenna

      - Rx: 2, 4, and 8 antennas

    - The applicability rule will be specified to down-select the test cases to be run for a BS.

      - Follow the general applicability rule for BS

    - Test metric (Same as other PRACH tests)

      - False alarm probability: 0.1%

      - missed detection: 99%

For UE RRM performance

- Regarding EN-DC/SA:

  - Following Adhoc minutes were approved:

    - R4-1907233	Ad hoc minutes on FR2 RRM test setup

      - Agreements:

    - R4-1907234	Ad hoc minutes on NR RRM test cases

  - Following draft CRs for TS38.133 were endorsed:

    - R4-1907070	Correction in SDL bands requirements applicability (sections 3.5.2, 3.6.5, and B.2.6)

    - R4-1907071	Adding SDL band group in test cases (sections A.4.7 and A.6.7)

    - R4-1907225	CR to add FR2 side conditions for RSRQ and SINR (section 10.1.8/10/13/15)

    - R4-1907226	CR to update side conditions for L1-RSRP accuracy (section 10.1.19/20)

    - R4-1907227	CR 38.133 (10.1.20) L1-RSRP accuracy requirements for FR2

    - R4-1907314	draft CR of conditions for Y and Z for FR2 PC2 (section B.2)

    - R4-1905697	Remove [ ] from FR2 SS-RSRP Relative accuracy

    - R4-1907228	Correct inter-frequency Measurement condition

    - R4-1907229	Draft CR on TS38.133 for modified parameters for RLM testing with 4 RX antenna connection (section A.3.6.1)

    - R4-1906556	Update to TRS configuration for RRM tests (A.3.17)

    - R4-1907230	draft CR on TCI state configurations for test cases (section A.3.16)

    - R4-1905598	draft CR on adding RMC for RLM scheduling restriction tests (section A.3.1)

    - R4-1906764	LTE test specific parameters for Inter-RAT test cases (A.3.7)

    - R4-1906766	Correction to DRX cycle configurations (A.3.3)

    - R4-1906419	CR 38.133 (A.3.10) SSB for 2AoA setup

    - R4-1907390	CR 38.133 (A.3.2) OCNG for 2AoA setup

    - R4-1907770	Draft CR on correcting the conditions in section B.2.4 B.2.5 and B.2.6

    - R4-1905599	maintenance draft CR on testing principle (A.3.13)

    - R4-1906938	Draft CR to TR 38.133 with several corrections (multiple clauses affected)

    - R4-1905602	Maintenance draft CR on idle mode test cases for FR2 (section A.7.1)

    - R4-1906527	Maintenance draft CR on idle mode test cases for FR1 (section A.6.1.1.1)

    - R4-1907752	Draft CR on NR-NR handover test cases

    - R4-1906526	Maintenance draft CR on handover test cases for FR1 (section A.6.3.1.4)

    - R4-1907332	Maintenance draft CR on re-establishment test cases for FR1 (A.6.3.2.1)

    - R4-1907334	Draft CR to TS38.133 on adding FR2 OTA test setup for random access test (Section A.5.3.2.2, A.7.3.2.2)

    - R4-1907753	Draft CR on test cases of RRC release with re-direction to NR/E-UTRAN

    - R4-1907335	Draft CR to TS38.133 on correction of EN-DC UE transmit timing tests (Section A.4.4.1, A.5.4.1)

    - R4-1907336	Draft CR to TS38.133 on correction of SA UE transmit timing tests (Section A.6.4.1, A.7.4.1)

    - R4-1905925	draft CR on test cases for EN-DC FR1 timing advance adjustment accuracy (section A.4.4.3)

    - R4-1905926	draft CR on test cases for SA FR1 timing advance adjustment accuracy (section A.6.4.3)

    - R4-1906360	CR on RLM test cases for EN-DC FR1 (Section A.4.5.1)

    - R4-1907337	CR on RLM test cases for EN-DC FR2 (Section A.5.5.1)

    - R4-1906362	CR on RLM test cases for SA FR1 (Section A.6.5.1)

    - R4-1907338	CR on RLM test cases for SA FR2 (Section A.7.5.1)

    - R4-1907339	TC EN-DC CSI-based RLM in FR1 (A.4.5.1)

    - R4-1907340	TC EN-DC CSI-based RLM in FR2 (A.5.5.1)

    - R4-1907341	Maintenance draft CR on RLM scheduling restriction test cases in FR2 (A.5.5.1.9)

    - R4-1907342	Test case for SA RLM scheduling restriction in FR2 (A.7.5.1.9)

    - R4-1907343	Updates to test cases for interruptions at transitions in EN-DC (section A.4.5.2.1, A.4.5.2.2, A.5.5.2.1 and A.5.5.2.2)

    - R4-1907344	Updates to test cases for interruption due to deactivated SCell operations in EN-DC (Section A.4.5.2 and A.5.5.2)

    - R4-1907771	Update to test cases for SCell activation/deactivation in SA (section A.6.5.3 and A.7.5.3)

    - R4-1907347	TC EN-DC SCell activation delay in FR2 (A.5.5.3)

    - R4-1907772	TC EN-DC SCell activation delay in FR1 (A.4.5.3)

    - R4-1907354	Draft CR to 38.133 on Testcases for Beam failure detection and Link recovery procedures in FR1 for EN-DC (Section A.4.5.5)

    - R4-1907355	Draft CR to 38.133 on Testcases for Beam failure detection and Link recovery procedures in FR2 for EN-DC (Section A.5.5.5)

    - R4-1907358	Draft CR on correcting CSI-RS based BFD and link recovery tests for EN-DC in FR1 (section A.4.5.5.3 and A.4.5.5.4)

    - R4-1907359	Draft CR on correcting CSI-RS based BFD and link recovery tests for EN-DC in FR2 (section A.5.5.5.3 and A.5.5.5.4)

    - R4-1907356	Draft CR to 38.133 on Testcases for Beam failure detection and Link recovery procedures in FR1 for SA (Section A.6.5.5)

    - R4-1907357	Draft CR to 38.133 on Testcases for Beam failure detection and Link recovery procedures in FR2 for SA (Section A.7.5.5)

    - R4-1907360	Draft CR on correcting CSI-RS based BFD and link recovery tests for SA in FR1 (section A.6.5.5.3 and A.6.5.5.4)

    - R4-1907361	Draft CR on correcting CSI-RS based BFD and link recovery tests for SA in FR2 (section A.7.5.5.3 and A.7.5.5.4)

    - R4-1905805	draft CR on TS38.133 for BWP switch test case(section A.4.5.6.1)

    - R4-1905807	draft CR on TS38.133 for BWP switch test case(section A.6.5.6.1.2)

    - R4-1906248	TC A.4.5.6.2.1 EN-DC FR1 DL active RRC-BWP switch

    - R4-1906250	TC A.6.5.6.2.1 SA FR1 DL active RRC-BWP switch

    - R4-1907349	draft CR on TS38.133 for BWP switch test case(section A.7.5.6.1)

    - R4-1905600	Maintenance draft CR on the intra-frequency cell search and measurement test cases for FR1 (section A.4.6.1 A.6.6.1)

    - R4-1907365	Correction of test cases for inter-frequency measurement in EN-DC with PSCell in FR1 (section A.4.6.2)

    - R4-1907366	Correction of test cases for inter-frequency measurement in SA in FR1 (section A.6.6.2)

    - R4-1907367	Maintenance draft CR on inter-RAT measurement test cases for FR1 (section A.6.6.3.1)

    - R4-1907368	Test case updates for FR1 intrafrequency RSRP accuracy in EN-DC, section A.4.7.1.1

    - R4-1907369	Test case updates for FR1 intrafrequency RSRP accuracy in SA, section A.4.6.1.1

    - R4-1907372	Maintenance of inter-frequency RSRP accuracy test cases for FR1 (section A.4.7.1.2, A.6.7.1.2)

    - R4-1907373	Maintenance of inter-frequency RSRP accuracy test cases for FR2 (section A.5.7.1.2-3, A.7.7.1.2-3)

    - R4-1907754	Draft CR on test cases for SSB RSRQ measurement accuracy

    - R4-1906655	CR on TS38.133 for EN-DC SS-SINR tests with PSCell in FR1 (Section A.4.7.3)

    - R4-1906657	CR on TS38.133 for SA SS-SINR tests with PSCell in FR1 (Section A.6.7.3)

    - R4-1907374	CR on TS38.133 for EN-DC SS-SINR tests with PSCell in FR2 (Section A.5.7.3)

    - R4-1907375	CR on TS38.133 for SA SS-SINR tests with PSCell in FR2 (Section A.7.7.3)

    - R4-1906562	Maintenance of L1-RSRP accuracy test cases for FR1 (section A.4.7.4, A.6.7.4)

    - R4-1907376	Maintenance of L1-RSRP accuracy test cases for FR2 (section A.5.7.4, A.7.7.4)

    - R4-1907381	draft CR for E-UTRAN inter-RAT NR handover (section A.8.3)

    - R4-1907382	CR on TS38.133 E-UTRAN – NR inter-RAT measurements test case with FR1 target cell and FR2 target cell (Section A.8.5.2)

  - Following WFs were approved:

    - R4-1907389	Way forward on FR2 RRM RMC for 2AoA test setup

  - Following agreements were captured in chairman’s note:

    - Side Conditions for L1-RSRP measurements

      - Agreement: In Table B.2.4.2-2, change CSI-RS Ês/Iot value to -3dB to align with 10.1.20.2

    - Noc level and range of antenna gain

      - Agreement:

        - Rough range of combination of beam antenna gain and implementation loss before combining for PC3

          - Maximum: [20]dB

            - This is a tentative value and more detailed analysis is allowed in future meetings.

          - Minimum

            - [-10]dBi for beam peak

              - This is a tentative value and more detailed analysis is allowed in terms of whether meeting senstivitive requirements in future meetings.

              - FFS it should be band dependent

            - [Beam peak gain – X] for non-beam peak

              - X value depends on band and UE power class

      - Agreement:

        - Investigate how to capture the outcome in TS38.133

          - Capture suitable event triggered reporting thresholds in tests, and minimum / maximum expected L1/L3 SS-RSRP in absolute accuracy testing

          - Capture in a general section in annex A

      - Agreement:

        - Test cases where noise is added shall by default use Noc ≥6dB above the assumed UE noise floor

        - This gives a worst case residual impact of UE self noise at baseband of 1dB

        - To allow for this, 1dB margin shall be allowed in the lowest Es/Iot tested with respect to the Es/Iot side condition

          - Eg if the side condition is Es/Iot≥-6dB, the test should target -5dB as lowest applied Es/Iot at reference point

        - Maximum Io RRM side condition of -50dBm for measurement also needs to be met in all tests

    - Antenna gain difference for 1AoA

      - Agreement: Z = 7dB for PC3.

      - Agreement: Z = [9] dB for PC2.

      - Agreement: Change Y from [8]dB (which was agreed last meeting) to [9] dB for PC2

    - Range of antenna gain in SS-RSRP tests

      - The implementation loss is taken into account for the beam antenna gain range.

    - Tests for different types of SS-RSRP accuracies

      - Agreement:

        - Define the tests include three test metrics:

          - Absolute RSRP accuracy,

          - Relative SS-RSRP accuracy between cells

          - Relative SS-RSRP accuracy on the same cell in the same angle of arrival and

            - Option 1: With the different input levels

            - Option 2: with the different SNR levels

For UE demodulation performance

- The following big CR is for email approval after the meeting.

  - R4-1907503	CR to TS 38.101-4: Implementation of endorsed draft CRs from RAN4#90bis and RAN4#91

- The following draft CRs were endorsed with some additional agreements in sub bullets.

    - R4-1907194	Draft CR on Noc and Es setup

    - R4-1907298	Draft CR to 38.101-4 on Applicability of requirements

    - R4-1907299	Draft CR to 38.101-4 on Demodulation requirements for interworking

    - R4-1907300	Draft CR to 38.101-4 on CSI requirements for interworking

    - R4-1907296	draftCR: updates to FRC for demodulation performance

    - R4-1907307	draftCR: updates to FR1 PDSCH test parameters

    - R4-1907295	draftCR: updates to FR2 PDSCH test parameters

    - R4-1907301	Draft CR on FR1 normal PDSCH demodulation requirements

    - R4-1907308	Draft CR on EN-DC SDR requirements

    - R4-1907315	Draft CR on SDR requirements for NR CA between FR1 and FR2

    - R4-1907302	Draft CR on PDSCH FRC

    - R4-1907293	Draft CR to TS38.101-4 for FR2 SDR test cases

    - R4-1906069	Draft CR on PBCH requirements

    - R4-1906706	Editorial corrections for 38.101-4 PBCH tables

    - R4-1907304	Editorial corrections for 38.101-4 PDCCH tables

    - R4-1907309	Draft CR to TS38.101-4 on adding FRC for sub-band CQI test cases

    - R4-1907297	draftCR: updates to FR1 CQI reporting test cases in section 6.2

    - R4-1907303	Draft CR on FR2 CSI Reporting tests

    - R4-1907294	draftCR: Introduce single-tap HST channel model in TS 38.101-4

- The following contributions were approved with some additional agreements in sub bullets.

  - Agreement

    - Use the fixed Noc and Es values for the FR1 UE demodulation performance requirements for bands and band combinations defined in release-15

      - Capture the methodology to derive the minimum Noc and Es values for different bands in 38.101-4.

      - Other Noc and Es values can be used for new bands and band combinations defined in the future depending on RAN4 analysis, if the minimum Noc and Es levels exceed the fixed Noc and Es values used in Rel-15

    - R4-1907193	Way forward on Noc and Es values for UE demodulation performance requirements

      - Agreement: Change the values for allowance on slide #3 and #4 to

        - Allowance for CA band combinations and future bands currently expected to be 1.5dB

        - Allowance for CA band combinations and future bands currently expected to be 4.5dB

  - R4-1907235	Ad hoc minutes for NR UE demodulation performance requirements

    - Agreement:

      - The requirement with 1 additional DMRS configurations under the propagation of TDL-B 100ns 400Hz will be discussed in Rel-16.

      - The requirement with Option 1 will be specified in Rel-15.

    - Agreement:

| TDD configuration | Max number of HARQ process/K1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Option 1(Huawei) |  |  |  | Agreement |
| DSSU, S1=10D:2G:2U, S2=12D:2G | 10 3 if mod(i,4) = 0 2 if mod(i,4) = 1 3 if mod(i,4) = 2 |  |  |  | 10 3 if mod(i,4) = 0 2 if mod(i,4) = 1 3 if mod(i,4) = 2 |
| DSUU, S = 12D:2G | 6 or 10 3 if mod(i,4) = 0 2 if mod(i,4) = 1 |  |  |  | 8 3 if mod(i,4) = 0 2 if mod(i,4) = 1 |

    - Agreement: Remove [] for PMI cases

  - R4-1907310	Draft CR to TS38.101-4: Environmental conditions (Annex E)

  - Agreement: RBG configuration # 2 is agreed.

    - Remaining Open issues

Core part

- None

Performance part

TS38.101-4 requirements

- Demodulation performance and CSI reporting requirements for late drop

TS38.104 requirements

- Removal of [] and TBD from performance requirements for  (Conducted / Radiated)

  - 8.2/11.2		PUSCH with/without transform precoding, UCI on PUSCH

  - 8.3/11.3		PUCCH format 0-4, FR1 Multi-slot PUCCH format 1

  - 8.4/11.4		PRACH

- The following performance requirements need further consideration:

  - Performance requirements for high speed

    - PUSCH for HST

    - PRACH for restricted set A and B

TS38.141-1 requirements

- 8.1.2	Applicability rule

- Removal of [] and TBD from conducted performance requirements for

  - 8.2		PUSCH with/without transform precoding, UCI on PUSCH

  - 8.3		PUCCH format 0-4, FR1 Multi-slot PUCCH format 1

  - 8.4		PRACH

- The following performance requirements need further consideration:

  - Performance requirements for high speed

    - PUSCH for HST

    - PRACH for restricted set A and B

TS38.141-2 requirements

- 8.1.2	Applicability rule

- Removal of [] and TBD from OTA performance requirements for

  - 8.2		PUSCH with/without transform precoding, UCI on PUSCH

  - 8.3		PUCCH format 0-4, FR1 Multi-slot PUCCH format 1

  - 8.4	 	PRACH

- The following performance requirements need further consideration:

  - Performance requirements for high speed

    - PUSCH for HST

    - PRACH for restricted set A and B

TS38.133 requirements

- 10. Measurement Performance requirements

  - Removal of [] from each accuracy requirement for FR2

- Annex A. Test Cases

  - Removal of [] from test parameters from each test case

  - Angle of Arrival (AoA) setup for FR2 RRM test cases

  - Test method for SS-RSRP in OTA

  - Maintenance for test cases including

    - TCI state switch delay

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1

- “RAN1 Chairman’s Notes,” RAN1 chair, 3GPP TSG RAN WG1 Meeting 96bis, Apr. 2019.

- “RAN1 Chairman’s Notes,” RAN1 chair, 3GPP TSG RAN WG1 Meeting 97, May 2019.

RAN2

[R2-1] “RAN2 Chairman’s Notes,” RAN2 chair, 3GPP TSG RAN WG4 Meeting 105bis, Apr. 2019.

[R2-2] “RAN2 Chairman’s Notes,” RAN2 chair, 3GPP TSG RAN WG4 Meeting 106, May. 2019.

RAN3

[R3-1] “RAN3 Chairman’s Notes,” RAN3 chair, 3GPP TSG RAN WG3 Meeting 103bis, Apr. 2019.

[R3-2] “RAN3 Chairman’s Notes,” RAN3 chair, 3GPP TSG RAN WG3 Meeting 104, May. 2019.

RAN4

[R4-1] “RAN4 Chairman’s Notes,” RAN4 chair, 3GPP TSG RAN WG4 Meeting 90bis, Apr. 2019.

[R4-2] “RAN4 Chairman’s Notes,” RAN4 chair, 3GPP TSG RAN WG4 Meeting 91, May. 2019.

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template