3GPP TSG RAN meeting #84										RP-191123

Newport Beach, USA, June 3-6, 2019

## Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name | Dual Connectivity (EN-DC) of 2 bands LTE inter-band CA (2DL/1UL) and 1 NR band (1DL/1UL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R16_2BLTE_1BNR_3DL2UL |  |  |  |  |
| Unique ID | 800067 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190379 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 (changed) | Performance part: 03/2020 (changed) | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 60% | Performance Part: 60% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Liehai Liu |
|  | Company | Huawei |
|  | Email | liuliehai@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

| EN-DC configuration | REL-indep. | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues / comments |
| --- | --- | --- | --- | --- | --- | --- |
| DL_1A-3A_n7A_UL_1A_n7A | Rel-15 | S. Truelove, BT plc | pCR: R4-1901431 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_1A-3A_n7A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc | pCR: R4-1901431 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_1A-3C_n7A_UL_1A_n7A | Rel-15 | S. Truelove, BT plc | pCR: R4-1901431 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_1A-3C_n7A_UL_3C_n7A | Rel-15 | S. Truelove, BT plc | pCR: R4-1901431 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_1A-3C_n7A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc | pCR: R4-1901431 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_1A-3C_n28A_UL_1A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_1A-3C_n28A_UL_3C_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_1A-3C_n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_1A-7C_n28A_UL_1A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_1A-7C_n28A_UL_7C_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_3C-7A_n28A_UL_3C_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_3C-7A_n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_3C-7A_n28A_UL_7A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_3A-7C_n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_3A-7C_n28A_UL_7C_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_3C-7C_n28A_UL_3C_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_3C-7C_n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_3C-7C_n28A_UL_7C_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_3C-20A_n28A_UL_3C_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_3C-20A_n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_3C-20A_n28A_UL_20A_n28A | Rel-15 | S. Truelove, BT plc | CR 38.101-3: R4-1901432 Big CR 38.101-3: R4-1900900, R4-1905498 | Yes | Yes | Completed |
| DL_1A-7C_n78A_UL_1A_n78A | Rel-15 | S. Truelove, BT plc | pCR: R4-1810399, R4-1812790; big CR 38.101-3: R4-1815212, R4-1905498 | Yes | Yes | Completed |
| DL_1A-7C_n78A_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | pCR: R4-1810399, R4-1812790; big CR 38.101-3: R4-1815212, R4-1905498 | Yes | Yes | Completed |
| DL_1A-7C_n78A_UL_7C_n78A | Rel-15 | S. Truelove, BT plc | pCR: R4-1810399, R4-1812790; big CR 38.101-3: R4-1815212, R4-1905498 | Yes | Yes | Completed |
| DL_1A-11A_n77A_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-11: R4-1904905 38.101-3: R4-1905498 | yes | yes | none |
| DL_1A-11A_n77A_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-11: R4-1904905 38.101-3: R4-1905498 | yes | yes | none |
| DL_1A-11A_n78A_UL_1A_n78A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-11: R4-1902996 38.101-3: R4-1905498 | yes | yes | none |
| DL_1A-11A_n78A_UL_11A_n78A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-11: R4-1902996 38.101-3: R4-1905498 | yes | yes | none |
| DL_1A-11A_n257A_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-11: R4-1902971 38.101-3: R4-1905498 | yes | yes | none |
| DL_1A-11A_n257A_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-11: R4-1902971 38.101-3: R4-1905498 | yes | yes | none |
| DL_1A-11A_n257D_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-11: R4-1902971 38.101-3: R4-1905498 | yes | yes | none |
| DL_1A-11A_n257D_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-11: R4-1902971 38.101-3: R4-1905498 | yes | yes | none |
| DL_8A-11A_n77A_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-11: R4-1902997 38.101-3: R4-1905498 | yes | yes | none |
| DL_8A-11A_n77A_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-11: R4-1902997 38.101-3: R4-1905498 | yes | yes | none |
| DL_8A-11A_n78A_UL_8A_n78A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-11: R4-1902998 38.101-3: R4-1905498 | yes | yes | none |
| DL_8A-11A_n78A_UL_11A_n78A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-11: R4-1902998 38.101-3: R4-1905498 | yes | yes | none |
| DL_8A-11A_n257A_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-11: R4-1902972 38.101-3: R4-1905498 | yes | yes | none |
| DL_8A-11A_n257A_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-11: R4-1902972 38.101-3: R4-1905498 | yes | yes | none |
| DL_8A-11A_n257D_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-11: R4-1902972 38.101-3: R4-1905498 | yes | yes | none |
| DL_8A-11A_n257D_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-11: R4-1902972 38.101-3: R4-1905498 | yes | yes | none |
| DL_28A-41C_n77A_UL_28A_n77A | Rel-15 | Kenichi Kihara, SoftBank | R4-1902994(draft CR) 38.101-3: R4-1905498 | yes | yes | none |
| DL_28A-41C_n77A_UL_41A_n77A | Rel-15 | Kenichi Kihara, SoftBank | R4-1902994(draft CR) 38.101-3: R4-1905498 | yes | yes | none |
| DL_28A-41C_n78A_UL_28A_n78A | Rel-15 | Kenichi Kihara, SoftBank | R4-1902994(draft CR) 38.101-3: R4-1905498 | yes | yes | none |
| DL_28A-41C_n78A_UL_41A_n78A | Rel-15 | Kenichi Kihara, SoftBank | R4-1902994(draft CR) 38.101-3: R4-1905498 | yes | yes | none |
| DL_28A-41C_n79A_UL_28A_n79A | Rel-15 | Kenichi Kihara, SoftBank | R4-1902994(draft CR) 38.101-3: R4-1905498 | yes | yes | none |
| DL_28A-41C_n79A_UL_41A_n79A | Rel-15 | Kenichi Kihara, SoftBank | R4-1902994(draft CR) 38.101-3: R4-1905498 | yes | yes | none |
| DC_1A-3A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42A_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42A_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42A_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42C_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42C_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42C_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42E_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42E_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42E_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42D_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42D_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42D_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42C_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42C_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42C_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42E_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42E_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42E_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42D_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42D_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42D_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-21A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-21A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-21A_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-21A_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-42A_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-42C_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-42D_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-42D_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-42C_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-42C_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-42A_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-42A_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-21A_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-21A_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42A_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42C_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42C_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42C_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42E_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42E_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42E_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42D_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42D_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42D_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_28A-42C_n77C_UL_28A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_28A-42C_n78C_UL_28A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_28A-42C_n78C_UL_28A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_28A-42D_n77C_UL_28A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_28A-42D_n78C_UL_28A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DC_28A-42D_n79C_UL_28A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for UL intra-band CA is ongoing |
| DL_3A-21A_n77(2A)_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for DL intra-band non-contiguous CA is ongoing |
| DL_1A-3A_n77(2A)_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for DL intra-band non-contiguous CA is ongoing |
| DL_1A-3A_n77(2A)_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for DL intra-band non-contiguous CA is ongoing |
| DL_1A-42A_n77(2A)_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for DL intra-band non-contiguous CA is ongoing |
| DL_1A-21A_n77(2A)_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for DL intra-band non-contiguous CA is ongoing |
| DL_3A-19A_n77(2A)_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for DL intra-band non-contiguous CA is ongoing |
| DL_3A-21A_n77(2A)_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for DL intra-band non-contiguous CA is ongoing |
| DL_19A-42A_n77(2A)_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for DL intra-band non-contiguous CA is ongoing |
| DL_19A-21A_n77(2A)_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for DL intra-band non-contiguous CA is ongoing |
| DL_21A-42A_n77(2A)_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for DL intra-band non-contiguous CA is ongoing |
| DL_3A-42A_n77(2A)_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Fundamental requirements for DL intra-band non-contiguous CA is ongoing |
| DC_1A-3A_n257A_UL_3A_n257A DC_1A-3A_n257G_UL_3A_n257G DC_1A-3A_n257H_UL_3A_n257G DC_1A-3A_n257H_UL_3A_n257H DC_1A-3A_n257I_UL_3A_n257G DC_1A-3A_n257I_UL_3A_n257H DC_1A-3A_n257I_UL_3A_n257I DC_1A-3A_n257J_UL_3A_n257G DC_1A-3A_n257J_UL_3A_n257H DC_1A-3A_n257J_UL_3A_n257I DC_1A-3A_n257J_UL_3A_n257J DC_1A-3A_n257K_UL_3A_n257G DC_1A-3A_n257K_UL_3A_n257H DC_1A-3A_n257K_UL_3A_n257I DC_1A-3A_n257K_UL_3A_n257J DC_1A-3A_n257K_UL_3A_n257K DC_1A-3A_n257L_UL_3A_n257G DC_1A-3A_n257L_UL_3A_n257H DC_1A-3A_n257L_UL_3A_n257I DC_1A-3A_n257L_UL_3A_n257J DC_1A-3A_n257L_UL_3A_n257K DC_1A-3A_n257L_UL_3A_n257L DC_1A-3A_n257M_UL_3A_n257G DC_1A-3A_n257M_UL_3A_n257H DC_1A-3A_n257M_UL_3A_n257I DC_1A-3A_n257M_UL_3A_n257J DC_1A-3A_n257M_UL_3A_n257K DC_1A-3A_n257M_UL_3A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_1A-19A_n257A_UL_1A_n257A DC_1A-19A_n257G_UL_1A_n257G DC_1A-19A_n257H_UL_1A_n257G DC_1A-19A_n257H_UL_1A_n257H DC_1A-19A_n257I_UL_1A_n257G DC_1A-19A_n257I_UL_1A_n257H DC_1A-19A_n257I_UL_1A_n257I DC_1A-19A_n257J_UL_1A_n257G DC_1A-19A_n257J_UL_1A_n257H DC_1A-19A_n257J_UL_1A_n257I DC_1A-19A_n257J_UL_1A_n257J DC_1A-19A_n257K_UL_1A_n257G DC_1A-19A_n257K_UL_1A_n257H DC_1A-19A_n257K_UL_1A_n257I DC_1A-19A_n257K_UL_1A_n257J DC_1A-19A_n257K_UL_1A_n257K DC_1A-19A_n257L_UL_1A_n257G DC_1A-19A_n257L_UL_1A_n257H DC_1A-19A_n257L_UL_1A_n257I DC_1A-19A_n257L_UL_1A_n257J DC_1A-19A_n257L_UL_1A_n257K DC_1A-19A_n257L_UL_1A_n257L DC_1A-19A_n257M_UL_1A_n257G DC_1A-19A_n257M_UL_1A_n257H DC_1A-19A_n257M_UL_1A_n257I DC_1A-19A_n257M_UL_1A_n257J DC_1A-19A_n257M_UL_1A_n257K DC_1A-19A_n257M_UL_1A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_1A-21A_n257A_UL_1A_n257A DC_1A-21A_n257G_UL_1A_n257G DC_1A-21A_n257H_UL_1A_n257G DC_1A-21A_n257H_UL_1A_n257H DC_1A-21A_n257I_UL_1A_n257G DC_1A-21A_n257I_UL_1A_n257H DC_1A-21A_n257I_UL_1A_n257I DC_1A-21A_n257J_UL_1A_n257G DC_1A-21A_n257J_UL_1A_n257H DC_1A-21A_n257J_UL_1A_n257I DC_1A-21A_n257J_UL_1A_n257J DC_1A-21A_n257K_UL_1A_n257G DC_1A-21A_n257K_UL_1A_n257H DC_1A-21A_n257K_UL_1A_n257I DC_1A-21A_n257K_UL_1A_n257J DC_1A-21A_n257K_UL_1A_n257K DC_1A-21A_n257L_UL_1A_n257G DC_1A-21A_n257L_UL_1A_n257H DC_1A-21A_n257L_UL_1A_n257I DC_1A-21A_n257L_UL_1A_n257J DC_1A-21A_n257L_UL_1A_n257K DC_1A-21A_n257L_UL_1A_n257L DC_1A-21A_n257M_UL_1A_n257G DC_1A-21A_n257M_UL_1A_n257H DC_1A-21A_n257M_UL_1A_n257I DC_1A-21A_n257M_UL_1A_n257J DC_1A-21A_n257M_UL_1A_n257K DC_1A-21A_n257M_UL_1A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_1A-21A_n257A_UL_21A_n257A DC_1A-21A_n257G_UL_21A_n257G DC_1A-21A_n257H_UL_21A_n257G DC_1A-21A_n257H_UL_21A_n257H DC_1A-21A_n257I_UL_21A_n257G DC_1A-21A_n257I_UL_21A_n257H DC_1A-21A_n257I_UL_21A_n257I DC_1A-21A_n257J_UL_21A_n257G DC_1A-21A_n257J_UL_21A_n257H DC_1A-21A_n257J_UL_21A_n257I DC_1A-21A_n257J_UL_21A_n257J DC_1A-21A_n257K_UL_21A_n257G DC_1A-21A_n257K_UL_21A_n257H DC_1A-21A_n257K_UL_21A_n257I DC_1A-21A_n257K_UL_21A_n257J DC_1A-21A_n257K_UL_21A_n257K DC_1A-21A_n257L_UL_21A_n257G DC_1A-21A_n257L_UL_21A_n257H DC_1A-21A_n257L_UL_21A_n257I DC_1A-21A_n257L_UL_21A_n257J DC_1A-21A_n257L_UL_21A_n257K DC_1A-21A_n257L_UL_21A_n257L DC_1A-21A_n257M_UL_21A_n257G DC_1A-21A_n257M_UL_21A_n257H DC_1A-21A_n257M_UL_21A_n257I DC_1A-21A_n257M_UL_21A_n257J DC_1A-21A_n257M_UL_21A_n257K DC_1A-21A_n257M_UL_21A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_1A-42A_n257A_UL_1A_n257A DC_1A-42A_n257G_UL_1A_n257G DC_1A-42A_n257H_UL_1A_n257G DC_1A-42A_n257H_UL_1A_n257H DC_1A-42A_n257I_UL_1A_n257G DC_1A-42A_n257I_UL_1A_n257H DC_1A-42A_n257I_UL_1A_n257I DC_1A-42A_n257J_UL_1A_n257G DC_1A-42A_n257J_UL_1A_n257H DC_1A-42A_n257J_UL_1A_n257I DC_1A-42A_n257J_UL_1A_n257J DC_1A-42A_n257K_UL_1A_n257G DC_1A-42A_n257K_UL_1A_n257H DC_1A-42A_n257K_UL_1A_n257I DC_1A-42A_n257K_UL_1A_n257J DC_1A-42A_n257K_UL_1A_n257K DC_1A-42A_n257L_UL_1A_n257G DC_1A-42A_n257L_UL_1A_n257H DC_1A-42A_n257L_UL_1A_n257I DC_1A-42A_n257L_UL_1A_n257J DC_1A-42A_n257L_UL_1A_n257K DC_1A-42A_n257L_UL_1A_n257L DC_1A-42A_n257M_UL_1A_n257G DC_1A-42A_n257M_UL_1A_n257H DC_1A-42A_n257M_UL_1A_n257I DC_1A-42A_n257M_UL_1A_n257J DC_1A-42A_n257M_UL_1A_n257K DC_1A-42A_n257M_UL_1A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_1A-42C_n257A_UL_1A_n257A DC_1A-42C_n257G_UL_1A_n257G DC_1A-42C_n257H_UL_1A_n257G DC_1A-42C_n257H_UL_1A_n257H DC_1A-42C_n257I_UL_1A_n257G DC_1A-42C_n257I_UL_1A_n257H DC_1A-42C_n257I_UL_1A_n257I DC_1A-42C_n257J_UL_1A_n257G DC_1A-42C_n257J_UL_1A_n257H DC_1A-42C_n257J_UL_1A_n257I DC_1A-42C_n257J_UL_1A_n257J DC_1A-42C_n257K_UL_1A_n257G DC_1A-42C_n257K_UL_1A_n257H DC_1A-42C_n257K_UL_1A_n257I DC_1A-42C_n257K_UL_1A_n257J DC_1A-42C_n257K_UL_1A_n257K DC_1A-42C_n257L_UL_1A_n257G DC_1A-42C_n257L_UL_1A_n257H DC_1A-42C_n257L_UL_1A_n257I DC_1A-42C_n257L_UL_1A_n257J DC_1A-42C_n257L_UL_1A_n257K DC_1A-42C_n257L_UL_1A_n257L DC_1A-42C_n257M_UL_1A_n257G DC_1A-42C_n257M_UL_1A_n257H DC_1A-42C_n257M_UL_1A_n257I DC_1A-42C_n257M_UL_1A_n257J DC_1A-42C_n257M_UL_1A_n257K DC_1A-42C_n257M_UL_1A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_1A-42D_n257A_UL_1A_n257A DC_1A-42D_n257G_UL_1A_n257G DC_1A-42D_n257H_UL_1A_n257G DC_1A-42D_n257H_UL_1A_n257H DC_1A-42D_n257I_UL_1A_n257G DC_1A-42D_n257I_UL_1A_n257H DC_1A-42D_n257I_UL_1A_n257I DC_1A-42D_n257J_UL_1A_n257G DC_1A-42D_n257J_UL_1A_n257H DC_1A-42D_n257J_UL_1A_n257I DC_1A-42D_n257J_UL_1A_n257J DC_1A-42D_n257K_UL_1A_n257G DC_1A-42D_n257K_UL_1A_n257H DC_1A-42D_n257K_UL_1A_n257I DC_1A-42D_n257K_UL_1A_n257J DC_1A-42D_n257K_UL_1A_n257K DC_1A-42D_n257L_UL_1A_n257G DC_1A-42D_n257L_UL_1A_n257H DC_1A-42D_n257L_UL_1A_n257I DC_1A-42D_n257L_UL_1A_n257J DC_1A-42D_n257L_UL_1A_n257K DC_1A-42D_n257L_UL_1A_n257L DC_1A-42D_n257M_UL_1A_n257G DC_1A-42D_n257M_UL_1A_n257H DC_1A-42D_n257M_UL_1A_n257I DC_1A-42D_n257M_UL_1A_n257J DC_1A-42D_n257M_UL_1A_n257K DC_1A-42D_n257M_UL_1A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_1A-42E_n257A_UL_1A_n257A DC_1A-42E_n257G_UL_1A_n257G DC_1A-42E_n257H_UL_1A_n257G DC_1A-42E_n257H_UL_1A_n257H DC_1A-42E_n257I_UL_1A_n257G DC_1A-42E_n257I_UL_1A_n257H DC_1A-42E_n257I_UL_1A_n257I DC_1A-42E_n257J_UL_1A_n257G DC_1A-42E_n257J_UL_1A_n257H DC_1A-42E_n257J_UL_1A_n257I DC_1A-42E_n257J_UL_1A_n257J DC_1A-42E_n257K_UL_1A_n257G DC_1A-42E_n257K_UL_1A_n257H DC_1A-42E_n257K_UL_1A_n257I DC_1A-42E_n257K_UL_1A_n257J DC_1A-42E_n257K_UL_1A_n257K DC_1A-42E_n257L_UL_1A_n257G DC_1A-42E_n257L_UL_1A_n257H DC_1A-42E_n257L_UL_1A_n257I DC_1A-42E_n257L_UL_1A_n257J DC_1A-42E_n257L_UL_1A_n257K DC_1A-42E_n257L_UL_1A_n257L DC_1A-42E_n257M_UL_1A_n257G DC_1A-42E_n257M_UL_1A_n257H DC_1A-42E_n257M_UL_1A_n257I DC_1A-42E_n257M_UL_1A_n257J DC_1A-42E_n257M_UL_1A_n257K DC_1A-42E_n257M_UL_1A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_3A-19A_n257A_UL_3A_n257A DC_3A-19A_n257G_UL_3A_n257G DC_3A-19A_n257H_UL_3A_n257G DC_3A-19A_n257H_UL_3A_n257H DC_3A-19A_n257I_UL_3A_n257G DC_3A-19A_n257I_UL_3A_n257H DC_3A-19A_n257I_UL_3A_n257I DC_3A-19A_n257J_UL_3A_n257G DC_3A-19A_n257J_UL_3A_n257H DC_3A-19A_n257J_UL_3A_n257I DC_3A-19A_n257J_UL_3A_n257J DC_3A-19A_n257K_UL_3A_n257G DC_3A-19A_n257K_UL_3A_n257H DC_3A-19A_n257K_UL_3A_n257I DC_3A-19A_n257K_UL_3A_n257J DC_3A-19A_n257K_UL_3A_n257K DC_3A-19A_n257L_UL_3A_n257G DC_3A-19A_n257L_UL_3A_n257H DC_3A-19A_n257L_UL_3A_n257I DC_3A-19A_n257L_UL_3A_n257J DC_3A-19A_n257L_UL_3A_n257K DC_3A-19A_n257L_UL_3A_n257L DC_3A-19A_n257M_UL_3A_n257G DC_3A-19A_n257M_UL_3A_n257H DC_3A-19A_n257M_UL_3A_n257I DC_3A-19A_n257M_UL_3A_n257J DC_3A-19A_n257M_UL_3A_n257K DC_3A-19A_n257M_UL_3A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_3A-21A_n257A_UL_3A_n257A DC_3A-21A_n257G_UL_3A_n257G DC_3A-21A_n257H_UL_3A_n257G DC_3A-21A_n257H_UL_3A_n257H DC_3A-21A_n257I_UL_3A_n257G DC_3A-21A_n257I_UL_3A_n257H DC_3A-21A_n257I_UL_3A_n257I DC_3A-21A_n257J_UL_3A_n257G DC_3A-21A_n257J_UL_3A_n257H DC_3A-21A_n257J_UL_3A_n257I DC_3A-21A_n257J_UL_3A_n257J DC_3A-21A_n257K_UL_3A_n257G DC_3A-21A_n257K_UL_3A_n257H DC_3A-21A_n257K_UL_3A_n257I DC_3A-21A_n257K_UL_3A_n257J DC_3A-21A_n257K_UL_3A_n257K DC_3A-21A_n257L_UL_3A_n257G DC_3A-21A_n257L_UL_3A_n257H DC_3A-21A_n257L_UL_3A_n257I DC_3A-21A_n257L_UL_3A_n257J DC_3A-21A_n257L_UL_3A_n257K DC_3A-21A_n257L_UL_3A_n257L DC_3A-21A_n257M_UL_3A_n257G DC_3A-21A_n257M_UL_3A_n257H DC_3A-21A_n257M_UL_3A_n257I DC_3A-21A_n257M_UL_3A_n257J DC_3A-21A_n257M_UL_3A_n257K DC_3A-21A_n257M_UL_3A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_3A-28A_n257A_UL_3A_n257A DC_3A-28A_n257G_UL_3A_n257G DC_3A-28A_n257H_UL_3A_n257G DC_3A-28A_n257H_UL_3A_n257H DC_3A-28A_n257I_UL_3A_n257G DC_3A-28A_n257I_UL_3A_n257H DC_3A-28A_n257I_UL_3A_n257I DC_3A-28A_n257J_UL_3A_n257G DC_3A-28A_n257J_UL_3A_n257H DC_3A-28A_n257J_UL_3A_n257I DC_3A-28A_n257J_UL_3A_n257J DC_3A-28A_n257K_UL_3A_n257G DC_3A-28A_n257K_UL_3A_n257H DC_3A-28A_n257K_UL_3A_n257I DC_3A-28A_n257K_UL_3A_n257J DC_3A-28A_n257K_UL_3A_n257K DC_3A-28A_n257L_UL_3A_n257G DC_3A-28A_n257L_UL_3A_n257H DC_3A-28A_n257L_UL_3A_n257I DC_3A-28A_n257L_UL_3A_n257J DC_3A-28A_n257L_UL_3A_n257K DC_3A-28A_n257L_UL_3A_n257L DC_3A-28A_n257M_UL_3A_n257G DC_3A-28A_n257M_UL_3A_n257H DC_3A-28A_n257M_UL_3A_n257I DC_3A-28A_n257M_UL_3A_n257J DC_3A-28A_n257M_UL_3A_n257K DC_3A-28A_n257M_UL_3A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_3A-42A_n257A_UL_3A_n257A DC_3A-42A_n257G_UL_3A_n257G DC_3A-42A_n257H_UL_3A_n257G DC_3A-42A_n257H_UL_3A_n257H DC_3A-42A_n257I_UL_3A_n257G DC_3A-42A_n257I_UL_3A_n257H DC_3A-42A_n257I_UL_3A_n257I DC_3A-42A_n257J_UL_3A_n257G DC_3A-42A_n257J_UL_3A_n257H DC_3A-42A_n257J_UL_3A_n257I DC_3A-42A_n257J_UL_3A_n257J DC_3A-42A_n257K_UL_3A_n257G DC_3A-42A_n257K_UL_3A_n257H DC_3A-42A_n257K_UL_3A_n257I DC_3A-42A_n257K_UL_3A_n257J DC_3A-42A_n257K_UL_3A_n257K DC_3A-42A_n257L_UL_3A_n257G DC_3A-42A_n257L_UL_3A_n257H DC_3A-42A_n257L_UL_3A_n257I DC_3A-42A_n257L_UL_3A_n257J DC_3A-42A_n257L_UL_3A_n257K DC_3A-42A_n257L_UL_3A_n257L DC_3A-42A_n257M_UL_3A_n257G DC_3A-42A_n257M_UL_3A_n257H DC_3A-42A_n257M_UL_3A_n257I DC_3A-42A_n257M_UL_3A_n257J DC_3A-42A_n257M_UL_3A_n257K DC_3A-42A_n257M_UL_3A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_3A-42C_n257A_UL_3A_n257A DC_3A-42C_n257G_UL_3A_n257G DC_3A-42C_n257H_UL_3A_n257G DC_3A-42C_n257H_UL_3A_n257H DC_3A-42C_n257I_UL_3A_n257G DC_3A-42C_n257I_UL_3A_n257H DC_3A-42C_n257I_UL_3A_n257I DC_3A-42C_n257J_UL_3A_n257G DC_3A-42C_n257J_UL_3A_n257H DC_3A-42C_n257J_UL_3A_n257I DC_3A-42C_n257J_UL_3A_n257J DC_3A-42C_n257K_UL_3A_n257G DC_3A-42C_n257K_UL_3A_n257H DC_3A-42C_n257K_UL_3A_n257I DC_3A-42C_n257K_UL_3A_n257J DC_3A-42C_n257K_UL_3A_n257K DC_3A-42C_n257L_UL_3A_n257G DC_3A-42C_n257L_UL_3A_n257H DC_3A-42C_n257L_UL_3A_n257I DC_3A-42C_n257L_UL_3A_n257J DC_3A-42C_n257L_UL_3A_n257K DC_3A-42C_n257L_UL_3A_n257L DC_3A-42C_n257M_UL_3A_n257G DC_3A-42C_n257M_UL_3A_n257H DC_3A-42C_n257M_UL_3A_n257I DC_3A-42C_n257M_UL_3A_n257J DC_3A-42C_n257M_UL_3A_n257K DC_3A-42C_n257M_UL_3A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_3A-42E_n257A_UL_3A_n257A DC_3A-42E_n257G_UL_3A_n257G DC_3A-42E_n257H_UL_3A_n257G DC_3A-42E_n257H_UL_3A_n257H DC_3A-42E_n257I_UL_3A_n257G DC_3A-42E_n257I_UL_3A_n257H DC_3A-42E_n257I_UL_3A_n257I DC_3A-42E_n257J_UL_3A_n257G DC_3A-42E_n257J_UL_3A_n257H DC_3A-42E_n257J_UL_3A_n257I DC_3A-42E_n257J_UL_3A_n257J DC_3A-42E_n257K_UL_3A_n257G DC_3A-42E_n257K_UL_3A_n257H DC_3A-42E_n257K_UL_3A_n257I DC_3A-42E_n257K_UL_3A_n257J DC_3A-42E_n257K_UL_3A_n257K DC_3A-42E_n257L_UL_3A_n257G DC_3A-42E_n257L_UL_3A_n257H DC_3A-42E_n257L_UL_3A_n257I DC_3A-42E_n257L_UL_3A_n257J DC_3A-42E_n257L_UL_3A_n257K DC_3A-42E_n257L_UL_3A_n257L DC_3A-42E_n257M_UL_3A_n257G DC_3A-42E_n257M_UL_3A_n257H DC_3A-42E_n257M_UL_3A_n257I DC_3A-42E_n257M_UL_3A_n257J DC_3A-42E_n257M_UL_3A_n257K DC_3A-42E_n257M_UL_3A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_3A-42D_n257A_UL_3A_n257A DC_3A-42D_n257G_UL_3A_n257G DC_3A-42D_n257H_UL_3A_n257G DC_3A-42D_n257H_UL_3A_n257H DC_3A-42D_n257I_UL_3A_n257G DC_3A-42D_n257I_UL_3A_n257H DC_3A-42D_n257I_UL_3A_n257I DC_3A-42D_n257J_UL_3A_n257G DC_3A-42D_n257J_UL_3A_n257H DC_3A-42D_n257J_UL_3A_n257I DC_3A-42D_n257J_UL_3A_n257J DC_3A-42D_n257K_UL_3A_n257G DC_3A-42D_n257K_UL_3A_n257H DC_3A-42D_n257K_UL_3A_n257I DC_3A-42D_n257K_UL_3A_n257J DC_3A-42D_n257K_UL_3A_n257K DC_3A-42D_n257L_UL_3A_n257G DC_3A-42D_n257L_UL_3A_n257H DC_3A-42D_n257L_UL_3A_n257I DC_3A-42D_n257L_UL_3A_n257J DC_3A-42D_n257L_UL_3A_n257K DC_3A-42D_n257L_UL_3A_n257L DC_3A-42D_n257M_UL_3A_n257G DC_3A-42D_n257M_UL_3A_n257H DC_3A-42D_n257M_UL_3A_n257I DC_3A-42D_n257M_UL_3A_n257J DC_3A-42D_n257M_UL_3A_n257K DC_3A-42D_n257M_UL_3A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_19A-21A_n257A_UL_21A_n257A DC_19A-21A_n257G_UL_21A_n257G DC_19A-21A_n257H_UL_21A_n257G DC_19A-21A_n257H_UL_21A_n257H DC_19A-21A_n257I_UL_21A_n257G DC_19A-21A_n257I_UL_21A_n257H DC_19A-21A_n257I_UL_21A_n257I DC_19A-21A_n257J_UL_21A_n257G DC_19A-21A_n257J_UL_21A_n257H DC_19A-21A_n257J_UL_21A_n257I DC_19A-21A_n257J_UL_21A_n257J DC_19A-21A_n257K_UL_21A_n257G DC_19A-21A_n257K_UL_21A_n257H DC_19A-21A_n257K_UL_21A_n257I DC_19A-21A_n257K_UL_21A_n257J DC_19A-21A_n257K_UL_21A_n257K DC_19A-21A_n257L_UL_21A_n257G DC_19A-21A_n257L_UL_21A_n257H DC_19A-21A_n257L_UL_21A_n257I DC_19A-21A_n257L_UL_21A_n257J DC_19A-21A_n257L_UL_21A_n257K DC_19A-21A_n257L_UL_21A_n257L DC_19A-21A_n257M_UL_21A_n257G DC_19A-21A_n257M_UL_21A_n257H DC_19A-21A_n257M_UL_21A_n257I DC_19A-21A_n257M_UL_21A_n257J DC_19A-21A_n257M_UL_21A_n257K DC_19A-21A_n257M_UL_21A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_21A-42A_n257A_UL_21A_n257A DC_21A-42A_n257G_UL_21A_n257G DC_21A-42A_n257H_UL_21A_n257G DC_21A-42A_n257H_UL_21A_n257H DC_21A-42A_n257I_UL_21A_n257G DC_21A-42A_n257I_UL_21A_n257H DC_21A-42A_n257I_UL_21A_n257I DC_21A-42A_n257J_UL_21A_n257G DC_21A-42A_n257J_UL_21A_n257H DC_21A-42A_n257J_UL_21A_n257I DC_21A-42A_n257J_UL_21A_n257J DC_21A-42A_n257K_UL_21A_n257G DC_21A-42A_n257K_UL_21A_n257H DC_21A-42A_n257K_UL_21A_n257I DC_21A-42A_n257K_UL_21A_n257J DC_21A-42A_n257K_UL_21A_n257K DC_21A-42A_n257L_UL_21A_n257G DC_21A-42A_n257L_UL_21A_n257H DC_21A-42A_n257L_UL_21A_n257I DC_21A-42A_n257L_UL_21A_n257J DC_21A-42A_n257L_UL_21A_n257K DC_21A-42A_n257L_UL_21A_n257L DC_21A-42A_n257M_UL_21A_n257G DC_21A-42A_n257M_UL_21A_n257H DC_21A-42A_n257M_UL_21A_n257I DC_21A-42A_n257M_UL_21A_n257J DC_21A-42A_n257M_UL_21A_n257K DC_21A-42A_n257M_UL_21A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_21A-42C_n257A_UL_21A_n257A DC_21A-42C_n257G_UL_21A_n257G DC_21A-42C_n257H_UL_21A_n257G DC_21A-42C_n257H_UL_21A_n257H DC_21A-42C_n257I_UL_21A_n257G DC_21A-42C_n257I_UL_21A_n257H DC_21A-42C_n257I_UL_21A_n257I DC_21A-42C_n257J_UL_21A_n257G DC_21A-42C_n257J_UL_21A_n257H DC_21A-42C_n257J_UL_21A_n257I DC_21A-42C_n257J_UL_21A_n257J DC_21A-42C_n257K_UL_21A_n257G DC_21A-42C_n257K_UL_21A_n257H DC_21A-42C_n257K_UL_21A_n257I DC_21A-42C_n257K_UL_21A_n257J DC_21A-42C_n257K_UL_21A_n257K DC_21A-42C_n257L_UL_21A_n257G DC_21A-42C_n257L_UL_21A_n257H DC_21A-42C_n257L_UL_21A_n257I DC_21A-42C_n257L_UL_21A_n257J DC_21A-42C_n257L_UL_21A_n257K DC_21A-42C_n257L_UL_21A_n257L DC_21A-42C_n257M_UL_21A_n257G DC_21A-42C_n257M_UL_21A_n257H DC_21A-42C_n257M_UL_21A_n257I DC_21A-42C_n257M_UL_21A_n257J DC_21A-42C_n257M_UL_21A_n257K DC_21A-42C_n257M_UL_21A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_21A-42E_n257A_UL_21A_n257A DC_21A-42E_n257G_UL_21A_n257G DC_21A-42E_n257H_UL_21A_n257G DC_21A-42E_n257H_UL_21A_n257H DC_21A-42E_n257I_UL_21A_n257G DC_21A-42E_n257I_UL_21A_n257H DC_21A-42E_n257I_UL_21A_n257I DC_21A-42E_n257J_UL_21A_n257G DC_21A-42E_n257J_UL_21A_n257H DC_21A-42E_n257J_UL_21A_n257I DC_21A-42E_n257J_UL_21A_n257J DC_21A-42E_n257K_UL_21A_n257G DC_21A-42E_n257K_UL_21A_n257H DC_21A-42E_n257K_UL_21A_n257I DC_21A-42E_n257K_UL_21A_n257J DC_21A-42E_n257K_UL_21A_n257K DC_21A-42E_n257L_UL_21A_n257G DC_21A-42E_n257L_UL_21A_n257H DC_21A-42E_n257L_UL_21A_n257I DC_21A-42E_n257L_UL_21A_n257J DC_21A-42E_n257L_UL_21A_n257K DC_21A-42E_n257L_UL_21A_n257L DC_21A-42E_n257M_UL_21A_n257G DC_21A-42E_n257M_UL_21A_n257H DC_21A-42E_n257M_UL_21A_n257I DC_21A-42E_n257M_UL_21A_n257J DC_21A-42E_n257M_UL_21A_n257K DC_21A-42E_n257M_UL_21A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_21A-42D_n257A_UL_21A_n257A DC_21A-42D_n257G_UL_21A_n257G DC_21A-42D_n257H_UL_21A_n257G DC_21A-42D_n257H_UL_21A_n257H DC_21A-42D_n257I_UL_21A_n257G DC_21A-42D_n257I_UL_21A_n257H DC_21A-42D_n257I_UL_21A_n257I DC_21A-42D_n257J_UL_21A_n257G DC_21A-42D_n257J_UL_21A_n257H DC_21A-42D_n257J_UL_21A_n257I DC_21A-42D_n257J_UL_21A_n257J DC_21A-42D_n257K_UL_21A_n257G DC_21A-42D_n257K_UL_21A_n257H DC_21A-42D_n257K_UL_21A_n257I DC_21A-42D_n257K_UL_21A_n257J DC_21A-42D_n257K_UL_21A_n257K DC_21A-42D_n257L_UL_21A_n257G DC_21A-42D_n257L_UL_21A_n257H DC_21A-42D_n257L_UL_21A_n257I DC_21A-42D_n257L_UL_21A_n257J DC_21A-42D_n257L_UL_21A_n257K DC_21A-42D_n257L_UL_21A_n257L DC_21A-42D_n257M_UL_21A_n257G DC_21A-42D_n257M_UL_21A_n257H DC_21A-42D_n257M_UL_21A_n257I DC_21A-42D_n257M_UL_21A_n257J DC_21A-42D_n257M_UL_21A_n257K DC_21A-42D_n257M_UL_21A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_21A-42C_n257A_UL_21A_n257A DC_21A-42C_n257G_UL_21A_n257G DC_21A-42C_n257H_UL_21A_n257G DC_21A-42C_n257H_UL_21A_n257H DC_21A-42C_n257I_UL_21A_n257G DC_21A-42C_n257I_UL_21A_n257H DC_21A-42C_n257I_UL_21A_n257I DC_21A-42C_n257J_UL_21A_n257G DC_21A-42C_n257J_UL_21A_n257H DC_21A-42C_n257J_UL_21A_n257I DC_21A-42C_n257J_UL_21A_n257J DC_21A-42C_n257K_UL_21A_n257G DC_21A-42C_n257K_UL_21A_n257H DC_21A-42C_n257K_UL_21A_n257I DC_21A-42C_n257K_UL_21A_n257J DC_21A-42C_n257K_UL_21A_n257K DC_21A-42C_n257L_UL_21A_n257G DC_21A-42C_n257L_UL_21A_n257H DC_21A-42C_n257L_UL_21A_n257I DC_21A-42C_n257L_UL_21A_n257J DC_21A-42C_n257L_UL_21A_n257K DC_21A-42C_n257L_UL_21A_n257L DC_21A-42C_n257M_UL_21A_n257G DC_21A-42C_n257M_UL_21A_n257H DC_21A-42C_n257M_UL_21A_n257I DC_21A-42C_n257M_UL_21A_n257J DC_21A-42C_n257M_UL_21A_n257K DC_21A-42C_n257M_UL_21A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_21A-42A_n257A_UL_21A_n257A DC_21A-42A_n257G_UL_21A_n257G DC_21A-42A_n257H_UL_21A_n257G DC_21A-42A_n257H_UL_21A_n257H DC_21A-42A_n257I_UL_21A_n257G DC_21A-42A_n257I_UL_21A_n257H DC_21A-42A_n257I_UL_21A_n257I DC_21A-42A_n257J_UL_21A_n257G DC_21A-42A_n257J_UL_21A_n257H DC_21A-42A_n257J_UL_21A_n257I DC_21A-42A_n257J_UL_21A_n257J DC_21A-42A_n257K_UL_21A_n257G DC_21A-42A_n257K_UL_21A_n257H DC_21A-42A_n257K_UL_21A_n257I DC_21A-42A_n257K_UL_21A_n257J DC_21A-42A_n257K_UL_21A_n257K DC_21A-42A_n257L_UL_21A_n257G DC_21A-42A_n257L_UL_21A_n257H DC_21A-42A_n257L_UL_21A_n257I DC_21A-42A_n257L_UL_21A_n257J DC_21A-42A_n257L_UL_21A_n257K DC_21A-42A_n257L_UL_21A_n257L DC_21A-42A_n257M_UL_21A_n257G DC_21A-42A_n257M_UL_21A_n257H DC_21A-42A_n257M_UL_21A_n257I DC_21A-42A_n257M_UL_21A_n257J DC_21A-42A_n257M_UL_21A_n257K DC_21A-42A_n257M_UL_21A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes |  | None NOTE: The EN-DC combinations are missing fallback-combinations in SR in order to reduce the redundant description, but had been completed in R4-1815212. |
| DC_1A-28A_n257A_UL_1A_n257A DC_1A-28A_n257G_UL_1A_n257G DC_1A-28A_n257H_UL_1A_n257G DC_1A-28A_n257H_UL_1A_n257H DC_1A-28A_n257I_UL_1A_n257G DC_1A-28A_n257I_UL_1A_n257H DC_1A-28A_n257I_UL_1A_n257I DC_1A-28A_n257J_UL_1A_n257G DC_1A-28A_n257J_UL_1A_n257H DC_1A-28A_n257J_UL_1A_n257I DC_1A-28A_n257J_UL_1A_n257J DC_1A-28A_n257K_UL_1A_n257G DC_1A-28A_n257K_UL_1A_n257H DC_1A-28A_n257K_UL_1A_n257I DC_1A-28A_n257K_UL_1A_n257J DC_1A-28A_n257K_UL_1A_n257K DC_1A-28A_n257L_UL_1A_n257G DC_1A-28A_n257L_UL_1A_n257H DC_1A-28A_n257L_UL_1A_n257I DC_1A-28A_n257L_UL_1A_n257J DC_1A-28A_n257L_UL_1A_n257K DC_1A-28A_n257L_UL_1A_n257L DC_1A-28A_n257M_UL_1A_n257G DC_1A-28A_n257M_UL_1A_n257H DC_1A-28A_n257M_UL_1A_n257I DC_1A-28A_n257M_UL_1A_n257J DC_1A-28A_n257M_UL_1A_n257K DC_1A-28A_n257M_UL_1A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_1A-28A_n257A_UL_28A_n257A DC_1A-28A_n257G_UL_28A_n257G DC_1A-28A_n257H_UL_28A_n257G DC_1A-28A_n257H_UL_28A_n257H DC_1A-28A_n257I_UL_28A_n257G DC_1A-28A_n257I_UL_28A_n257H DC_1A-28A_n257I_UL_28A_n257I DC_1A-28A_n257J_UL_28A_n257G DC_1A-28A_n257J_UL_28A_n257H DC_1A-28A_n257J_UL_28A_n257I DC_1A-28A_n257J_UL_28A_n257J DC_1A-28A_n257K_UL_28A_n257G DC_1A-28A_n257K_UL_28A_n257H DC_1A-28A_n257K_UL_28A_n257I DC_1A-28A_n257K_UL_28A_n257J DC_1A-28A_n257K_UL_28A_n257K DC_1A-28A_n257L_UL_28A_n257G DC_1A-28A_n257L_UL_28A_n257H DC_1A-28A_n257L_UL_28A_n257I DC_1A-28A_n257L_UL_28A_n257J DC_1A-28A_n257L_UL_28A_n257K DC_1A-28A_n257L_UL_28A_n257L DC_1A-28A_n257M_UL_28A_n257G DC_1A-28A_n257M_UL_28A_n257H DC_1A-28A_n257M_UL_28A_n257I DC_1A-28A_n257M_UL_28A_n257J DC_1A-28A_n257M_UL_28A_n257K DC_1A-28A_n257M_UL_28A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_21A-28A_n257A_UL_21A_n257A DC_21A-28A_n257G_UL_21A_n257G DC_21A-28A_n257H_UL_21A_n257G DC_21A-28A_n257H_UL_21A_n257H DC_21A-28A_n257I_UL_21A_n257G DC_21A-28A_n257I_UL_21A_n257H DC_21A-28A_n257I_UL_21A_n257I DC_21A-28A_n257J_UL_21A_n257G DC_21A-28A_n257J_UL_21A_n257H DC_21A-28A_n257J_UL_21A_n257I DC_21A-28A_n257J_UL_21A_n257J DC_21A-28A_n257K_UL_21A_n257G DC_21A-28A_n257K_UL_21A_n257H DC_21A-28A_n257K_UL_21A_n257I DC_21A-28A_n257K_UL_21A_n257J DC_21A-28A_n257K_UL_21A_n257K DC_21A-28A_n257L_UL_21A_n257G DC_21A-28A_n257L_UL_21A_n257H DC_21A-28A_n257L_UL_21A_n257I DC_21A-28A_n257L_UL_21A_n257J DC_21A-28A_n257L_UL_21A_n257K DC_21A-28A_n257L_UL_21A_n257L DC_21A-28A_n257M_UL_21A_n257G DC_21A-28A_n257M_UL_21A_n257H DC_21A-28A_n257M_UL_21A_n257I DC_21A-28A_n257M_UL_21A_n257J DC_21A-28A_n257M_UL_21A_n257K DC_21A-28A_n257M_UL_21A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_21A-28A_n257A_UL_28A_n257A DC_21A-28A_n257G_UL_28A_n257G DC_21A-28A_n257H_UL_28A_n257G DC_21A-28A_n257H_UL_28A_n257H DC_21A-28A_n257I_UL_28A_n257G DC_21A-28A_n257I_UL_28A_n257H DC_21A-28A_n257I_UL_28A_n257I DC_21A-28A_n257J_UL_28A_n257G DC_21A-28A_n257J_UL_28A_n257H DC_21A-28A_n257J_UL_28A_n257I DC_21A-28A_n257J_UL_28A_n257J DC_21A-28A_n257K_UL_28A_n257G DC_21A-28A_n257K_UL_28A_n257H DC_21A-28A_n257K_UL_28A_n257I DC_21A-28A_n257K_UL_28A_n257J DC_21A-28A_n257K_UL_28A_n257K DC_21A-28A_n257L_UL_28A_n257G DC_21A-28A_n257L_UL_28A_n257H DC_21A-28A_n257L_UL_28A_n257I DC_21A-28A_n257L_UL_28A_n257J DC_21A-28A_n257L_UL_28A_n257K DC_21A-28A_n257L_UL_28A_n257L DC_21A-28A_n257M_UL_28A_n257G DC_21A-28A_n257M_UL_28A_n257H DC_21A-28A_n257M_UL_28A_n257I DC_21A-28A_n257M_UL_28A_n257J DC_21A-28A_n257M_UL_28A_n257K DC_21A-28A_n257M_UL_28A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_28A-42A_n257A_UL_28A_n257A DC_28A-42A_n257G_UL_28A_n257G DC_28A-42A_n257H_UL_28A_n257G DC_28A-42A_n257H_UL_28A_n257H DC_28A-42A_n257I_UL_28A_n257G DC_28A-42A_n257I_UL_28A_n257H DC_28A-42A_n257I_UL_28A_n257I DC_28A-42A_n257J_UL_28A_n257G DC_28A-42A_n257J_UL_28A_n257H DC_28A-42A_n257J_UL_28A_n257I DC_28A-42A_n257J_UL_28A_n257J DC_28A-42A_n257K_UL_28A_n257G DC_28A-42A_n257K_UL_28A_n257H DC_28A-42A_n257K_UL_28A_n257I DC_28A-42A_n257K_UL_28A_n257J DC_28A-42A_n257K_UL_28A_n257K DC_28A-42A_n257L_UL_28A_n257G DC_28A-42A_n257L_UL_28A_n257H DC_28A-42A_n257L_UL_28A_n257I DC_28A-42A_n257L_UL_28A_n257J DC_28A-42A_n257L_UL_28A_n257K DC_28A-42A_n257L_UL_28A_n257L DC_28A-42A_n257M_UL_28A_n257G DC_28A-42A_n257M_UL_28A_n257H DC_28A-42A_n257M_UL_28A_n257I DC_28A-42A_n257M_UL_28A_n257J DC_28A-42A_n257M_UL_28A_n257K DC_28A-42A_n257M_UL_28A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_28A-42C_n257A_UL_28A_n257A DC_28A-42C_n257G_UL_28A_n257G DC_28A-42C_n257H_UL_28A_n257G DC_28A-42C_n257H_UL_28A_n257H DC_28A-42C_n257I_UL_28A_n257G DC_28A-42C_n257I_UL_28A_n257H DC_28A-42C_n257I_UL_28A_n257I DC_28A-42C_n257J_UL_28A_n257G DC_28A-42C_n257J_UL_28A_n257H DC_28A-42C_n257J_UL_28A_n257I DC_28A-42C_n257J_UL_28A_n257J DC_28A-42C_n257K_UL_28A_n257G DC_28A-42C_n257K_UL_28A_n257H DC_28A-42C_n257K_UL_28A_n257I DC_28A-42C_n257K_UL_28A_n257J DC_28A-42C_n257K_UL_28A_n257K DC_28A-42C_n257L_UL_28A_n257G DC_28A-42C_n257L_UL_28A_n257H DC_28A-42C_n257L_UL_28A_n257I DC_28A-42C_n257L_UL_28A_n257J DC_28A-42C_n257L_UL_28A_n257K DC_28A-42C_n257L_UL_28A_n257L DC_28A-42C_n257M_UL_28A_n257G DC_28A-42C_n257M_UL_28A_n257H DC_28A-42C_n257M_UL_28A_n257I DC_28A-42C_n257M_UL_28A_n257J DC_28A-42C_n257M_UL_28A_n257K DC_28A-42C_n257M_UL_28A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_28A-42D_n257A_UL_28A_n257A DC_28A-42D_n257G_UL_28A_n257G DC_28A-42D_n257H_UL_28A_n257G DC_28A-42D_n257H_UL_28A_n257H DC_28A-42D_n257I_UL_28A_n257G DC_28A-42D_n257I_UL_28A_n257H DC_28A-42D_n257I_UL_28A_n257I DC_28A-42D_n257J_UL_28A_n257G DC_28A-42D_n257J_UL_28A_n257H DC_28A-42D_n257J_UL_28A_n257I DC_28A-42D_n257J_UL_28A_n257J DC_28A-42D_n257K_UL_28A_n257G DC_28A-42D_n257K_UL_28A_n257H DC_28A-42D_n257K_UL_28A_n257I DC_28A-42D_n257K_UL_28A_n257J DC_28A-42D_n257K_UL_28A_n257K DC_28A-42D_n257L_UL_28A_n257G DC_28A-42D_n257L_UL_28A_n257H DC_28A-42D_n257L_UL_28A_n257I DC_28A-42D_n257L_UL_28A_n257J DC_28A-42D_n257L_UL_28A_n257K DC_28A-42D_n257L_UL_28A_n257L DC_28A-42D_n257M_UL_28A_n257G DC_28A-42D_n257M_UL_28A_n257H DC_28A-42D_n257M_UL_28A_n257I DC_28A-42D_n257M_UL_28A_n257J DC_28A-42D_n257M_UL_28A_n257K DC_28A-42D_n257M_UL_28A_n257L | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DC_3A-7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1903300 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_3A-3A-7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1903300 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_3A-7A-7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1903300 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1903300 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_3A-3A-7A_n257A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1903301 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n257A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1903301 38.101-3: R4-1905498 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DC_3A-3A-7A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DC_3A-7A-7A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DC_3A-7A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1906352 | no | no | REFSENS exception Final CR |
| DC_2A-66A_n78A | Rel-15 | Liu Liehai, Huawei | TR 37.716-11-11: R4-1903647 TS 38.101-3: R4-1905498 | yes | yes | none |
| DC_7A-29A_n71A | Rel-15 | Liu Liehai, Huawei |  | No | No |  |
| DC_2A-66A-66A_n78A | Rel-15 | Liu Liehai, Huawei | TR 37.716-11-11: R4-1903647 TS 38.101-3: R4-1905498 | yes | yes | none |
| DC_7A-7A-66A-66A_n78A | Rel-15 | Liu Liehai, Huawei | TR 37.716-11-11: R4-1903650 TS 38.101-3: R4-1905498 | yes | yes | none |
| DC_7C-66A-66A_n78A | Rel-15 | Liu Liehai, Huawei | TR 37.716-11-11: R4-1903650 TS 38.101-3: R4-1905498 | yes | yes | none |
| DC_3A-28A_n41A | Rel-15 | Laurent, Huawei |  | No | No |  |
| DL_1A_8A_n257G_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_8A_n257G_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_8A_n257H_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_8A_n257H_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_8A_n257I_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_8A_n257I_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_8A_n257J_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_8A_n257J_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_8A_n257K_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_8A_n257K_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_8A_n257L_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_8A_n257L_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_8A_n257M_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_8A_n257M_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_3C_n257A_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_3C_n257A_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_3C_n257G_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_3C_n257G_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_3C_n257H_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_3C_n257H_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_3C_n257I_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_3C_n257I_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_3C_n257J_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_3C_n257J_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_3C_n257K_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_3C_n257K_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_3C_n257L_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_3C_n257L_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_3C_n257M_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_1A_3C_n257M_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903651 | yes | yes |  |
| DL_3C_8A_n257A_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903652 | yes | yes |  |
| DL_3C_8A_n257A_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903652 | yes | yes |  |
| DL_3C_8A_n257G_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903652 | yes | yes |  |
| DL_3C_8A_n257G_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903652 | yes | yes |  |
| DL_3C_8A_n257H_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903652 | yes | yes |  |
| DL_3C_8A_n257H_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903652 | yes | yes |  |
| DL_3C_8A_n257I_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903652 | yes | yes |  |
| DL_3C_8A_n257I_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903652 | yes | yes |  |
| DL_3C_8A_n257J_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903652 | yes | yes |  |
| DL_3C_8A_n257J_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903652 | yes | yes |  |
| DL_3C_8A_n257K_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903652 | yes | yes |  |
| DL_3C_8A_n257K_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903652 | yes | yes |  |
| DL_3C_8A_n257L_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903652 | yes | yes |  |
| DL_3C_8A_n257L_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903652 | yes | yes |  |
| DL_3C_8A_n257M_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903652 | yes | yes |  |
| DL_3C_8A_n257M_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT | R4-1903652 | yes | yes |  |
| DL_3A-3A-28A_n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1902127 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_3A-3A-28A_n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1902127 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_1A-3A_n5A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904443 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_1A-3A_n5A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904443 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_1A-3C_n5A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904443 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_1A-3C_n5A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904443 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_1A-3C_n5A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904443 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_1A-7A_n5A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904444 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_1A-7A_n5A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904444 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_1A-7C_n5A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904444 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_1A-7C_n5A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904444 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_1A-7C_n5A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904444 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_1A-28A_n5A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1907397 TS 38.101-3: R4-1905559 | Yes | Yes |  |
| DL_1A-28A_n5A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1907397 TS 38.101-3: R4-1905559 | Yes | Yes |  |
| DL_3A-7A_n5A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904446 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_3A-7A_n5A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904446 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_3C-7A_n5A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904446 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_3C-7A_n5A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904446 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_3C-7A_n5A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904446 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_3A-7C_n5A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904446 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_3A-7C_n5A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904446 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_3A-7C_n5A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904446 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_3C-7C_n5A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904446 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_3C-7C_n5A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904446 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_3C-7C_n5A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904446 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_3C-7C_n5A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1904446 TS 38.101-3: R4-1903646 | Yes | Yes |  |
| DL_3A-28A_n5A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1906747 TS 38.101-3: R4-1905559 | Yes | Yes |  |
| DL_3A-28A_n5A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1906747 TS 38.101-3: R4-1905559 | Yes | Yes |  |
| DL_3C-28A_n5A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1906747 TS 38.101-3: R4-1905559 | Yes | Yes |  |
| DL_3C-28A_n5A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1906747 TS 38.101-3: R4-1905559 | Yes | Yes |  |
| DL_3C-28A_n5A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1906747 TS 38.101-3: R4-1905559 | Yes | Yes |  |
| DL_7A-28A_n5A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1907398 TS 38.101-3: R4-1905559 | Yes | Yes |  |
| DL_7A-28A_n5A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1907398 TS 38.101-3: R4-1905559 | Yes | Yes |  |
| DL_7C-28A_n5A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1907398 TS 38.101-3: R4-1905559 | Yes | Yes |  |
| DL_7C-28A_n5A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1907398 TS 38.101-3: R4-1905559 | Yes | Yes |  |
| DL_7C-28A_n5A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TP 37.716-21-11: R4-1907398 TS 38.101-3: R4-1905559 | Yes | Yes |  |
| DL_1A-28A_n28A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-28A_n28A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_3A-28A_n28A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_3A-28A_n28A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_3C-28A_n28A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_3C-28A_n28A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_3C-28A_n28A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_7A-28A_n28A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_7A-28A_n28A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_7C-28A_n28A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_7C-28A_n28A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_7C-28A_n28A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| 3CC_DL_2A-5A-n5A_BCS0 | Rel-15 | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| 3CC_DL_2A-66A-n5A_BCS0 | Rel-15 | Zheng.zhao@verizonwireless.com | TR37.716-21-11: R4-1906426 | Yes | Yes | None |
| 3CC_DL_5A-66A-n5A_BCS0 | Rel-15 | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| 3CC_ DL_2A-5A-n66A_BCS0 | Rel-15 | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| 3CC_DL_2A-66A-n66A_BCS0 | Rel-15 | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| 3CC_DL_5A-66A-n66A_BCS0 | Rel-15 | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |
| 3CC_DL_2A-13A-n66A_BCS0 | Rel-15 | Zheng.zhao@verizonwireless.com | TR37.716-21-11: R4-1907401 | Yes | Yes | None |
| 3CC_DL_13A-66A-n66A_BCS0 | Rel-15 | Zheng.zhao@verizonwireless.com |  | No | No | Ongoing |

Note that the combinations completed in RAN#83 are captured in RP-190378.

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-1903855	BS RF requirements on adding wider channel bandwidths in Band n38

- R4-1903856	UE RF requirements on adding wider channel bandwidths in Band n38

- R4-1905336	n38 40 MHz A-MPR

- R4-1905570	A-MPR for n38 40 MHz co-existence

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template