## Slide 1: Discussion on the scope of NR MIMO Enhancements in Rel. 16
CATT
RP-191150
3GPP TSG RAN WG Meeting #84
Newport Beach, California, USA
June 3 – 7, 2019
Agenda Item: 9.4.1

## Slide 2: Rel.16 MIMO WI Scope
Rel.16 MIMO enhancement WI has been ongoing for 6 meetings.
  Good progress are seen in some agendas which are on track to finish on time
  Some agendas have been progressing slowly, but have caught up in RAN1#97
  Some agenda have been progressing very slowly with no clear sign of improvements
Given there are only three RAN1 meetings left, guidance from RAN would be beneficial to help RAN1 coordinate their work and ensure timely completion of the WI

## Slide 3: Status of agendas
Type II CSI compression and extension to rank > 2
  Good progress
DL control signal for DL Multi-TRP and UL control signal/RS for ML multi-TRP
  Good progress
Full UL Tx power
  UE category 1 is finished
  UE category 2 and 3 have been progress slowly, but key decisions were made in RAN1#97; still much details to be finalized in the remaining 3 meetings
Multi-beam enhancement 1
  Scope: Overhead reduction and panel specific UL transmission
  Progress has been slow
Multi-beam enhancement 2
  Scope : Beam failure recover for SCell; L1-SINR
  Good progress;
  Remaining work in RAN1 is limited and manageable
Low PRPA
  Complete

## Slide 4: Discussion on Scope
Currently two sub-agendas are challenging from a timeline perspective
  Multi-beam enhancement 1
    NOTE: only for UL panel-specific transmission
  UL full power
    Note: only for UE category 2 and 3
Possible solutions
  Option 1: Revise the scope in RAN#84 (June)
  Option 2: Revisit the issue in RAN#85 (September) and make decision based on the progress of next RAN1 meeting (August)