3GPP TSG RAN meeting #85										RP-191877

Newport Beach, USA, September 16-20, 2019

Status Report to TSG

Agenda item:			10.2.6

| WI / SI Name | Further performance enhancement for LTE in high speed scenario |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_high_speed_enh2 |  |  |  |  |
| Unique ID | 800079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181482 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: December/2019 | Performance part: December/2019 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 90% | Performance Part: 50% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Takuma TAKADA |
|  | Company | NTT DOCOMO, INC. |
|  | Email | takuma.takada.nv@nttdocomo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN #107 (Aug.)

In response to the LS from RAN4, RAN2 discussed the RRC parameters and UE capability for Rel-16 further enhanced high speed scenario based on [1]. An email discussion regarding the parameter design is ongoing. RAN2 also agreed that a UE capable of both Rel-14 HST enhancements and Rel-16 HST enhancements applies the Rel-16 enhancements if provided with both Rel-14 and Rel-16 configurations through broadcasting.

2.2.2	Remaining Open issues

- Define the configuration flags and UE capabilities for RRM and UE demodulation enhancement based on two approved LSs in RAN4.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4 #92 (Aug.)

For UE RRM

- PCell cell reselection requirements in idle mode

  - Following requirements were agreed:

| DRX cycle length [s] | Tdetect,EUTRAN_Intra [s] (number of DRX cycles) | Tmeasure,EUTRAN_Intra [s] (number of DRX cycles) | Tevaluate,E-UTRAN_intra [s] (number of DRX cycles) |
| --- | --- | --- | --- |
| 0.32 | 3.2 (8) | 0.32(1) | 0.96(3) |
| 0.64 | 6.4 (8) | 0.64 (1) | 1.92 (3) |
| 1.28 | 7.68(7) | 1.28 (1) | 3.84 (3) |
| 2.56 | 58.88 (23) | 2.56 (1) | 7.68 (3) |

  - Related CR was agreed in [12]

- PCell cell identification for RRC connected with DRX

  - Following requirements were agreed:

| DRX cycle length (s) | Tidentify_intra (s) (DRX cycles) |
| --- | --- |
| ≤0.04 | 0.8 (Note1) |
| 0.04<DRX-cycle≤0.08 | Note2(15) |
| 0.08<DRX-cycle<1.28 | Note2(10) |
| DRX=1.28 | Note2(8) |
| 1.28<DRX-cycle ≤2.56 | Note2(20) |
| Note1: Number of DRX cycle depends upon the DRX cycle in use. Note2: Time depends upon the DRX cycle in use. |  |

  - Related CR was agreed in [13]

- SCell activation delay

  - RAN4 agreed that no enhancement is needed for SCell activation delay in LTE high speed scenario.

- SCell measurement

  - Related CR was agreed in [14]

- UL timing

  - Related CR was agreed in [15]

For UE demodulation performance

- Way forward on LTE UE HST performance requirements was agreed in [10]:

  - Single tap HST test with 500km/h velocity

    - Agreement

      - Introduce the HST demodulation performance requirement in HST single tap channel model with maximum Doppler shift 972Hz.

      - The applicability rule will be introduced.

    - Companies are encouraged to provide simulation results in next meeting

      - Use simulation settings from Rel-14 HST-SFN channel as a baseline but replace HST-SFN model by single tap model with 972Hz

  - 4RX tests with 500km/h velocity

    - Agreement

      - Specify the test case with 4Rx for high speed scenario and the corresponding applicability rule.

        - the corresponding applicability rule was captured in the agreed CR [16]

    - Companies are encouraged to provide simulation results in next meeting

  - HST-SFN CA tests

    - FFS: applicability rule for HST-SFN CA tests

      - Option1: Reuse test methodology, requirements applicability and test rules from the normal CA test for non HST scenario with Transmission mode 3 (i.e. Sections 8.1.2.3 and 8.2.1.3.1 from TS 36.101).

      - Other options are not preclude.

- Following CR was agreed:

  - CR: Demod test definition for HST in 500km/h speed [16]

For BS demodulation performance

- Way forward on Rel-16 LTE HST BS demodulation requirements was agreed in [11]

  - PUSCH for HST

    - Agreement: Introduce the following new scenarios for HST

    - PUSCH for HST for evaluation

      - Deployment scenarios and related parameters (e.g., Ds, Dmin, fd) will be decided based on evaluation results. The following parameters should be considered in the evaluation.

      - Maximum Doppler shift will be based on the outcome of simulation results and could be less than 2 times downlink Doppler shift.

      - Note: This agreement does not exclude work on unidirectional scenario.

    - Simulation assumption for alignment

  - PRACH restricted set type B

    - Agreement:

      - If we adopt maximum Doppler shift more than 1875Hz for PUSCH HST, the new test case with frequency offset equivalent to or more the maximum Doppler shift value to be adopted will be introduced.

    - Simulation assumption for alignment

      - Channel model: AWGN

      - Antenna configuration: 1x2

      - Frequency offset:

        - 1944 Hz

        - 1894 Hz

      - Other assumptions are same as existing PRACH restricted set type B requirement

- The following CR for TS 36.104 was agreed

  - R4-1910100	CR to 36.104 on LTE HST PUSCH conditions [9]

2.4.2	Remaining Open issues

- For RRM perspective

  - Specify the corresponding RRM test cases, if necessary

- For UE demodulation perspective

  - Specify UE demodulation performance requirements for 500km/h velocity for HST-SFN Bi-directional with 2RX

    - Correct impairment simulation results on PDSCH

  - Specify UE demodulation performance requirements for 500km/h velocity for HST-SFN Bi-directional with 4RX

    - Align the simulation results on PDSCH with the assumption based on [16]

  - Specify HST-SFN CA requirements for 350km/h

    - Correct impairment simulation results on PDSCH

- Specify UE demodulation performance requirements for 500km/h velocity for single tap HST channel

  - Decide the simulation assumption

    - Use simulation settings from Rel-14 HST-SFN channel as a baseline but replace HST-SFN model by single tap model with 972Hz

  - Introduce the applicability rule between single tap HST test with 500km/h velocity and HST-SFN test with 500km/h velocity

  - Align the simulation results on PDSCH

- For BS demodulation perspective

  - Specify the BS demodulation performance requirements.

    - Specify maximum Doppler shift for 500km/h

    - Decide whether PRACH requirements for HST scenario are specified or not

    - Align the simulation results on PUSCH for HST

    - Align the simulation results on PRACH for restricted set type B

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2 #107 (Aug.)

- R2-1911471	Introduction of RRC parameters and UE capabilities for enhanced high speed scenario  NTT DOCOMO

- R2-1910700	Analysis of Rel-14 and Rel-16 capabilities for high-speed trains	Ericsson

- R2-1910700	Analysis of Rel-14 and Rel-16 capabilities for high-speed trains	Ericsson

- R2-1909772	Introduction of UE capabilities for further performance enhancement for LTE in high speed scenario in Rel-16	CMCC, Huawei, HiSilicon

- R2-1909771	Introduction of further performance enhancement for LTE in high speed scenario in Rel-16 CMCC, Huawei, HiSilicon

- R2-1910701	Introduction of further enhanced performance requirements for high-speed trains	Ericsson

- R2-1910702	Introduction of further enhanced performance requirements for high-speed trains	Ericsson

- R2-1910970	Discussion on the signalling for LTE high speed	Huawei, HiSilicon, CMCC

RAN4 #92 (Aug.)

- R4-1910100	CR to 36.104 on LTE HST PUSCH conditions	Ericsson

- R4-1910101	Way forward on LTE UE HST performance requirements	NTT DOCOMO

- R4-1910102	Way forward on LTE BS demodulation performance requirements	NTT DOCOMO

- R4-1910117	CR on idle mode requirements in HST scenario	Huawei, HiSilicon

- R4-1910118	CR on Pcell measurement enhancement requirements in HST scenario	Huawei, HiSilicon

- R4-1910119	Measurement requirements for LTE further high speed enhancements	Ericsson

- R4-1910120	UE Autonomous Timing Adjustment Requirement under High Speed Scenario	Ericsson

- R4-1910552	CR: Demod test definition for HST in 500km/h speed	Qualcomm Incorporated

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template