3GPP TSG RAN Meeting #85									RP-191926

Newport Beach, US, Sept 16-20, 2019

## Status Report to TSG

Agenda item:			9.4.21

| WI / SI Name | NR RF Requirement Enhancements for FR2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RF_FR2_Req_Enh |  |  |  |  |
| Unique ID | 830089 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191290 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 09/2019 | Performance part: 09/2019 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 10% | Performance Part: 10% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Petri Vasenkari |
|  | Company | Nokia |
|  | Email | petri.j.vasenkari@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

AH was held on MPE and MPR enhancements

- R4-1910276	Minutes for Ad-hoc for Rel16 FR2 WI

Group decided to ask RAN to add RAN1 and RAN2 with secondary responsibility to the WID

- R4-1910279	Draft LS on enhanced FR2 MPE mitigation solutions for avoiding radio link failures and connection releases in Rel-16

#### 2.4.1	Agreements

R4-1908285	work plan for REL16 UE RF WI

R4-1910281	TR skeleton for REL-16 UE RF WI

R4-1910276	Minutes for Ad-hoc for Rel16 FR2 WI

R4-1908164	UE Architecture for DL CA BW Enhancement for Rel. 16 FR2

Agreement: Rel. 16 DL CA requirements support 2400MHz frequency separation as an optional by covering 2400MHz frequency separation in all dependent requirements in TS38.101-2. The introduction of other frequency separation is not precluded. Singlaing mechanism is FFS.

R4-1908013	Non-simultaneous transmission for intra-band non-contiguous UL CA in FR2

Agreement:	Whether it is feasible to restrict intra-band UL CA (contiguous and non-contiguous) to operate with the same SCS should be discussed.

R4-1908166	On FR2 Intra-band NC ULCA

Agreement: For simultaneous transmission, frequency separation is up to 1400MHz.

R4-1910282	WF on Intra-band non-contiguous ULCA general requirements and MPR for FR2

R4-1910280	WF on Inner RB Allocations Region 1 Extension For Power Class 3 Operation in FR2

R4-1910337	WF on FR2 Inter-band CA

R4-1910279	Draft LS on enhanced FR2 MPE mitigation solutions for avoiding radio link failures and connection releases in Rel-16

#### 2.4.2	Remaining Open issues

Basically, all objectives are still open and need further discussion.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#92

R4-1908285	work plan for REL16 UE RF WI	Nokia, Nokia Shanghai Bell

R4-1908286	TR skeleton for REL-16 UE RF WI	Nokia, Nokia Shanghai Bell

R4-1908428	Minor corrections of intra-band non-contiguous CA operating bands in TS 38.101-2	vivo

R4-1909411	Minor corrections of intra-band non-contiguous CA operating bands in TS 38.101-2	vivo

R4-1909945	Inner RB Allocations Region 1 Extension For Power Class 3 Operation in FR2	Skyworks Solutions Inc.

R4-1910276	Minutes for Ad-hoc for Rel16 FR2 WI	Nokia, Nokia Shanghai Bell

R4-1910281	TR skeleton for REL-16 UE RF WI	Nokia, Nokia Shanghai Bell

R4-1907994	Improving connection reliability with increased communications about RF exposure situation	Qualcomm Incorporated

R4-1908021	Uplink duty cycle enhancements for the MPE scenario	Apple Inc.

R4-1908718	Enhancement of MPE mitigation for avoiding link failure	Ericsson, Sony

R4-1908792	Discussion on dynamic maxUplinkDutyCycle for FR2 in Rel-16	LG Electronics Finland

R4-1908819	UE Beam Management enhancements to help in FR2 MPE issues	Nokia, Nokia Shanghai Bell

R4-1908820	Mitigating Radio Link Failures due to MPE on FR2	Nokia, Nokia Shanghai Bell

R4-1908821	Draft LS on enhanced FR2 MPE mitigation solutions for avoiding radio link failures and connection releases in Rel-16	Nokia, Nokia Shanghai Bell

R4-1909082	About MPE enhancements	OPPO

R4-1909132	On relation between power class and UE type for FR2	Huawei, HiSilicon

R4-1910278	Mitigating Radio Link Failures due to MPE on FR2	Nokia, Nokia Shanghai Bell

R4-1910279	Draft LS on enhanced FR2 MPE mitigation solutions for avoiding radio link failures and connection releases in Rel-16	Nokia, Nokia Shanghai Bell

R4-1908080	Discussion on spherical coverage percentile for PC3 UE	Samsung

R4-1909884	Enhanced spherical coverage requirement for FR2 PC3 UE	Nokia, Nokia Shanghai Bell

R4-1909981	FR2 power class enhancement	NTT DOCOMO INC.

R4-1908015	Views on beam correspondence enhancements in Rel-16	Apple Inc.

R4-1908719	Verification of beam correspondence during initital access	Ericsson, Sony

R4-1908818	FR2 UE Beam Correspondence enhancements in Rel-16	Nokia, Nokia Shanghai Bell

R4-1909219	Beam Correspondence, SNR versus RSRP	Sony, Ericsson

R4-1909225	Beam Correspondence in poor SNR conditions	Sony

R4-1908164	UE Architecture for DL CA BW Enhancement for Rel. 16 FR2	Qualcomm Incorporated

R4-1908165	Work Plan for DL CA BW Enhancement for Rel. 16 FR2	Qualcomm Incorporated

R4-1908013	Non-simultaneous transmission for intra-band non-contiguous UL CA in FR2	Apple Inc.

R4-1908166	On FR2 Intra-band NC ULCA	Qualcomm Incorporated

R4-1909134	On intra-band UL non-contiguous CA requirement for FR2	Huawei, HiSilicon

R4-1909581	Intra-band non-contiguous ULCA general requirements and MPR consideration for FR2	Qualcomm Incorporated

R4-1910282	WF on Intra-band non-contiguous ULCA general requirements and MPR for FR2	Qualcomm Incorporated

R4-1907983	FR2 Inter-band CA reference architecture 	Qualcomm Incorporated

R4-1907984	Work plan and general issues with inter-band CA for FR2	Qualcomm Incorporated

R4-1908790	MRTD For Inter-band FR2 CA	Qualcomm Incorporated

R4-1910283	WF on FR2 Inter-band CA	Qualcomm Incorporated

R4-1908014	Non-simultaneous transmission for inter-band UL CA in FR2	Apple Inc.

R4-1909927	Power Boost and IBE in FR2	Qualcomm Incorporated

R4-1910280	WF on Inner RB Allocations Region 1 Extension For Power Class 3 Operation in FR2	Skyworks Solutions Inc.

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template