3GPP TSG RAN meeting #85										RP-192061

Newport Beach, California, US, 16-20 September 2019

## Status Report to TSG

Agenda item:			9.4.13

| WI / SI Name | Optimisations on UE radio capability signalling – NR/E-UTRA Aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | RACS-RAN |  |  |  |  |
| Unique ID | 830079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191088 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 50% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nathan Tenny |
|  | Company | MediaTek Inc. |
|  | Email | nathan.tenny@mediatek.com |
| Rapporteur | Name | Jiancheng Sun |
|  | Company | CATT |
|  | Email | sunjiancheng@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table: Correction of a mistake in the completion date

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#107:

The following agreements related to filtering and the signalling of capability ID were reached:

- RAN2 understanding of the current NAS signalling is that the UE sends a single capability ID to the network (i.e. only one of manufacturer ID and a PLMN assigned ID)

- RAN2 understand that network has one capability ID (and corresponding capability set) that is valid for the UE at any given time (no spec impact).

- RAN2 do not capture the flow for ID provision by NAS signalling at the stage 2 level.

- RAN2 confirm that the UE does not associate UE Capability ID with the filter used during capability enquiry (aligned with current understanding of status in SA2)

- Capability ID will not be added to the UE capability Enquiry procedure in RRC signalling (i.e. legacy UE capability enquiry will be used)

- RAN2 understand that a UE is allowed to have more than one manufacturer based ID that reflects the complete UE capabilities, based on the Internal UE capability configuration.

The following agreements related to segmentation were reached:

- The Working Assumption from RAN2#106 is confirmed (i.e. that there will be no interleaving of different RRC messages between segments of the capability information)

- LTE also adopts RRC Segmentation for UE capability information message (following same principles as NR).

An LS ([54]) was sent to SA2 to clarify the UE behaviour in the case of multiple PLMN-assigned capability IDs.

A draft CR on segmentation ([34]) was endorsed as the running CR.

#### 2.2.2	Remaining Open issues

The following WI objectives remain open:

-	Specify the mechanism to optimize the UE Radio Capability signaling using UE capability identity (in coordination with SA2); [RAN2, RAN3];

-	Signalling enhancements to be specified for both E-UTRA and NR;

-	After initial discussion of UE capability identify, whether simple delta signalling for the UE capability identity is specified will be concluded as part of the work;

-	RAN2 to specify the mechanism for the segmentation of UE Radio Capability signaling at RRC (for cases when the UE capability size exceeds the maximum PDCP SDU size).

## 2.3	RAN3

#### 2.3.1	Agreements

RAN3#105:

The potential impact to RAN3 was simply discussed in RAN3 ([55]), no technical agreement was achieved. However, we have the common understandings on how to proceed the RACS work in RAN3 before RAN3#107, as below:

1) We rely on company coordination to monitor the work in RAN2;

2) WI Rapp can coordinate offline discussion (OK to send updates on RAN3 reflector; we should not expect long e-mail discussions – no TUs until RAN3 #107);

“best effort” expected until RAN3 #107; we should not necessarily imply consensus etc. from posting on reflector.

#### 2.3.2	Remaining Open issues

The following WI objectives remain open:

-	Specify the mechanism to optimize the UE Radio Capability signaling using UE capability identity (in coordination with SA2); [RAN2, RAN3];

-	Signalling enhancements to be specified for both E-UTRA and NR;

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#107:

- R2-1909046	Introduction of RACS [36.300]	MediaTek Inc.	draftCR	Rel-16	36.300	15.6.0	B	RACS-RAN-Core

- R2-1909047	Introduction of RACS [38.300]	MediaTek Inc.	draftCR	Rel-16	38.300	15.6.0	B	RACS-RAN-Core

- R2-1909050	Work plan for RACS-RAN work item	MediaTek Inc., CATT	discussion	Rel-16

- R2-1909049	Report of email discussion [106#34][NR/RACS] UE capability ID in relation to filters (MediaTek)	MediaTek Inc.	discussion	Rel-16

- R2-1909051	DRAFT LS on Maintenance and transfer of UE capability ID	MediaTek Inc.	LS out	Rel-16	RACS-RAN-Core	To:SA2

- R2-1909089	Container combination of UE capability ID	Spreadtrum Communications	discussion

- R2-1909090	Filter ID for the selection of UE capability ID	Spreadtrum Communications	discussion

- R2-1909091	Some remaining issues on UE capability ID	Spreadtrum Communications	discussion

- R2-1909473	UE storage requirements associated with UE Capability ID	Qualcomm Incorporated	discussion	Rel-16	RACS-RAN-Core

- R2-1909522	Need for Capability ID signalling in RRC	Ericsson	discussion	Rel-16	FS_RACS_RAN

- R2-1909526	Remaining Filtering Aspects for PLMN assigned ID	Ericsson	discussion	Rel-16	FS_RACS_RAN

- R2-1909919	RAN Spec Impact Analysis for RACS Feature	CATT, MediaTek Inc.	discussion	Rel-16	RACS-RAN-Core

- R2-1909920	Draft LS on gNB/eNBs Supporting the RACS Feature	CATT	LS out	Rel-16	RACS-RAN-Core	To:RAN3	Cc:SA2

- R2-1909975	UE Capability ID list in HO	Nokia, Nokia Shanghai Bell	discussion	Rel-16	FS_RACS_RAN	R2-1906690

- R2-1909976	Draft LS to RAN3 with agreement for UE Capability ID list in HO	Nokia, Nokia Shanghai Bell	LS out	Rel-16	FS_RACS_RAN	R2-1906691	To:RAN3

- R2-1910100	Consideration on UE capability ID transmission via RRC message	ZTE Corporation, Sanechips	discussion	Rel-16	RACS-RAN-Core

- R2-1910455	Discussion on the interpretation of NW assigned capability ID	Intel Corporation	discussion	Rel-16	FS_RACS_RAN

- R2-1910456	RRC Signaling impact from RACS	Intel Corporation	discussion	Rel-16	FS_RACS_RAN

- R2-1910458	Open items in RACS	Intel Corporation	discussion	Rel-16	FS_RACS_RAN

- R2-1910459	Clarification on the Manufacturer based ID	Intel Corporation	discussion	Rel-16	FS_RACS_RAN

- R2-1910725	Filtering for UE manufacturer-specific UE capability ID	Huawei Technologies Co. Ltd.	discussion	Rel-16	RACS-RAN-Core

- R2-1910726	On the association of assigned Capability ID to the reported UE capability	Huawei Technologies Co. Ltd.	discussion	Rel-16	RACS-RAN-Core	R2-1907219

- R2-1910728	Filtering for PLMN specific UE capability ID	Huawei Technologies Co. Ltd.	discussion	Rel-16	RACS-RAN-Core

- R2-1910729	Draft LS on the filter associated with PLMN assigned UE Capability IDs	Huawei Technologies Co. Ltd.	LS out	Rel-16	RACS-RAN-Core	To:SA2

- R2-1910730	On the combined support of UE capability ID and RRC segmentation	Huawei Technologies Co. Ltd.	discussion	Rel-16	RACS-RAN-Core	R2-1904623

- R2-1910731	UE Capability ID transfer for handover	Huawei Technologies Co. Ltd.	discussion	Rel-16	RACS-RAN-Core

- R2-1910732	Storage and transfer of UE manufacturer based capability ID in the network side	Huawei Technologies Co. Ltd.	discussion	Rel-16	RACS-RAN-Core

- R2-1910733	On the security of UE Capability ID and UECapabilityInformation	Huawei Technologies Co. Ltd.	discussion	Rel-16	RACS-RAN-Core

- R2-1910734	Draft LS on the security of UE Capability ID	Huawei Technologies Co. Ltd.	LS out	Rel-16	RACS-RAN-Core	To:SA3

- R2-1910898	Draft LS on Filtering & PLMN Assigned ID	Ericsson LM	LS out	Rel-16	FS_RACS_RAN	To:SA2

- R2-1909523	Maximum  processing time in case of RRC segmentation	Ericsson	discussion	Rel-16	FS_RACS_RAN

- R2-1909524	Avoiding interleaving	Ericsson	discussion	Rel-16	FS_RACS_RAN

- R2-1910033	Segmentation of UE radio capability signalling	Nokia Italy	discussion	Rel-16

- R2-1910101	Introduction of UECapabilityInformation segmentation in TS38.331	ZTE corporation, Sanechips, China Southern Power Grid Co., Ltd, MediaTek Inc, CATT, Ericsson, Intel Corporation,Spreadtrum Communications	CR	Rel-16	38.331	15.6.0	1181	-	B	RACS-RAN-Core

- R2-1910727	Processing time for UE capability in case of RRC segmentation	Huawei Technologies Co. Ltd.	discussion	Rel-16	RACS-RAN-Core	R2-1907220

- R2-1910899	Introduction of RRC segmentation in LTE - Uplink	Ericsson LM	draftCR	Rel-16	36.331	15.6.0	B	FS_LTE_NR_data_collect

- R2-1911047	Remaining issues on UE capability segmentation	Huawei, HiSilicon	discussion	Rel-16	RACS-RAN-Core	R2-1907569

- R2-1911048	Capability indication of supporting segmentation	Huawei, HiSilicon	discussion	Rel-16	RACS-RAN-Core

- R2-1911049	On the interleaving between RRC segments and other messages	Huawei, HiSilicon	discussion	Rel-16	RACS-RAN-Core

- R2-1911355	SRB type for the segmented UECapabilityInformation	Samsung	discussion	Rel-16	RACS-RAN-Core	R2-1907721

- R2-1911356	Support and indication of UE capability segmentation	Samsung	discussion	Rel-16	RACS-RAN-Core

- R2-1911486	38.331 Draft CR on RRC segmentation for UE capability information	Huawei, HiSilicon	draftCR	Rel-16	38.331	15.6.0	B	RACS-RAN-Core

- R2-1909048	Support of delta signalling for UE capability identity	MediaTek Inc., OPPO	discussion	Rel-16

- R2-1909088	Consideration of delta Signalling use cases for UE capability ID	Spreadtrum Communications	discussion

- R2-1909518	RAN aspects on changes of UE radio capabilities	Ericsson	discussion	Rel-16	FS_RACS_RAN

- R2-1909519	Capability Signaling Optimization in LTE	Ericsson	discussion	Rel-16	FS_RACS_RAN

- R2-1909520	38.300 TP for Introduction of RACS - NR	Ericsson	discussion	Rel-16	FS_RACS_RAN

- R2-1909521	36.300 TP for Introduction of RACS - E-UTRA	Ericsson	discussion	Rel-16	FS_RACS_RAN

- R2-1909525	Draft LS on RAN 2 decision regarding Capability ID &  delta signaling	Ericsson	LS out	Rel-16	FS_RACS_RAN	To:SA2

- R2-1909541	Consideration on the delta signalling of UE capability ID	vivo	discussion	Rel-16	FS_RACS_RAN	R2-1905973

- R2-1909921	Consideration on Delta Signaling for ID-based Solution	CATT	discussion	Rel-16	RACS-RAN-Core	R2-1906453

- R2-1911050	Consideration on the delta signalling of UE capability ID	Huawei, HiSilicon	discussion	Rel-16	RACS-RAN-Core	R2-1907225

- R2-1911051	Draft LS to SA2 on delta signalling	Huawei, HiSilicon	LS out	Rel-16	RACS-RAN-Core	R2-1907575	To:SA2	Cc:RAN3

- R2-1911770	[DRAFT] LS on Handling of multiple PLMN-assigned capability IDs	MediaTek	LS out	Rel-16	RACS-RAN	To:SA2

RAN3#105:

- R3-193476 Considerations on RAN3 impact for RACS  CATT, MediaTek Inc.	discussion	Rel-16	RACS-RAN-Core

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template