3GPP TSG RAN meeting #85	RP-192184

USA, Sep.16-20, 2019

Status Report to TSG

Agenda item: 9.4.12

| WI / SI Name | Single Radio Voice Call Continuity from 5G to 3G |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: NO | Core part: Yes | Performance part: NO |  | Testing part: NO |
| Acronym | SRVCC_NR_to_UMTS-Core |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190713 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: 06/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 50% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Shan Liu |
|  | Company | China Unicom |
|  | Email | lius111@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table: The Perf. part TU is reduced from 1 to 0.75 in total as we reevaluation about it.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.1.1   Inter RAT UTRA measurements

2.2.1.2  Inter-RAT handover to UTRAN for SRVCC

- Introduce AS Radio Capability to indicate support for HO to UTRA with TDD/FDD and FR1/FR2 split.

- Reuse existing inter-node UTRA RRC messages (HANDOVER TO UTRAN COMMAND, INTER RAT HANDOVER INFO WITH INTER RAT CAPABILITIES) for 5G SRVCC. No specification impact to inter node messages.

- Confirm that return from UTRA to NR at the end of the voice call is up to UE implementation.

- Reuse nas-SecurityParamFromNR to deliver NAS COUNT for 5G SRVCC to UTRA.

2.2.2	Remaining Open issues

- Introduce AS Radio Capability to indicate support for HO to UTRA with TDD/FDD and FR1/FR2 split. FFS whether these are 'mandatory with capability' or optional.

2.3	RAN3

2.3.1	Agreements

- Add 5G-SRVCC possible into Initial Context Setup Request HO Request, Path Switch Request Ack

- Clarify the source to target transparent container is source RNC to target RNC Transparent Container in 5G-SRVCC

- Clarify the target to source transparent container is Target RNC to Source RNC Transparent Container in 5G-SRVCC

- Reuse NAS Security Parameter from NG-RAN for 5G-SRVCC

- WA:Include 5G RAT information in the “Source RNC to Target RNC Transparent Container “ from 5G to 3G.

2.3.2	Remaining Open issues

-	WA:Include 5G RAT information in the “Source RNC to Target RNC Transparent Container “ from 5G to 3G, encoding is FFS

2.4	RAN4

2.4.1	Agreements

RRM core requirements [SRVCC_NR_to_UMTS-Core]

- The gap pattern #0 and #1can be reused for SRVCC measurement.

- There is no extra restriction for gap configuration for UE configured with both UTRA FDD measurement and E-UTRAN measurement.

- No extra work is expected to support NR-DC and NE-DC for SRVCC.

- RRM requirements needs to be specified in SRVCC.

  - Gap pattern applicability

  - Measurement capability

  - UMTS intra-RAT measurement requirement

  - CSSF

  - Handover requirements

- Draft LS reply on measurements for SRVCC from 5G to 3G.

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#107

[1] R2-1909349	Clarification of IRAT mobility support in 38.300	Ericsson, China Unicom

[2] R2-1909350	Draft 38.300 CR for introduction of SRVCC from 5G to 3G	Ericsson, China Unicom

[3] R2-1909799	Remaining issues on UTRAN measurement	ZTE Corporation, Sanechips

[4] R2-1910562	Discussion on Inter-RAT measurement for SRVCC from 5GS to UTRAN	Huawei, HiSilicon, China Unicom

[5] R2-1909800	Consideration on SRVCC capability	ZTE Corporation, Sanechips

[6] R2-1909058	Discussion on UE handover failure from 5G to 3G for SRVCC	China Unicom

[7] R2-1909476	NR to UTRAN SRVCC Procedure	Qualcomm Incorporated

[8] R2-1909347	Handover to UTRAN for SRVCC	Ericsson

[9] R2-1910563	Support the indirect Inter-RAT SRVCC handover procedure	Huawei, HiSilicon

[10] R2-1910566	Draft 38.331 CR on 5G SRVCC 	Huawei, HiSilicon, China Unicom

[11] R2-1910565	Impact on 3G of 5G SRVCC	Huawei, HiSilicon

[12] R2-1910567	Draft LS on impact on UTRAN of 5G SRVCC	Huawei, HiSilicon

[13] R2-1910568	Draft 25.331 CR on 5G SRVCC	Huawei, HiSilicon

[14] R2-1909057	Discussion on UE UTRAN capability information	China Unicom

[15] R2-1909351	TP for introduction of SRVCC from 5G to 3G	Ericsson

[16] R2-1910564	UE capability reporting for supporting SRVCC Huawei, HiSilicon

RAN3 #105

[1] R3-193581      5G SRVCC procedure    Qualcomm Incorporated

[2] R3-193582      Introduction of 5G SRVCC (CR 38.413)    Qualcomm Incorporated

[3] R3-193818      Introduction of 5G-SRVCC  Nokia   Nokia Shanghai Bell

[4] R3-193819      Introduction of 5G-SRVCC Nokia    Nokia Shanghai Bell

[5] R3-193820      LS on completion of SRVCC           Nokia, Nokia Shanghai Bell

[6] R3-194168      Introduce SRVCC from 5G to 3G     Ericsson

[7] R3-194169      Support SRVCC from 5G to 3G       Ericsson

[8] R3-194170      Support SRVCC from 5G to 3G       Ericsson

[9] R3-194171      Support SRVCC from 5G to 3G       Ericsson

[10] R3-194473    Support the indirect Inter-RAT SRVCC handover procedure    Huawei, China Unicom

[11] R3-194474    Support of SRVCC from 5G to 3G    Huawei, China Unicom

[12] R3-194475    [Draft] LS on NAS Security Parameters for SRVCC from 5G to 3G   Huawei

Ran4 #92

[1] R4-1908223	On measurements for SRVCC from 5G to 3G     Intel Corporation

[2] R4-1909340	Discussion on RRM impact on SRVCC                Huawei, HiSilicon

[3] R4-1909553	Discussion on LS on measurements for SRVCC from 5G to 3G      Ericsson

[4] R4-1908224	Reply LS on measurements for SRVCC from 5G to 3G             Intel Corporation

[5] R4-1909342	Draft LS Reply on measurements for SRVCC from 5G to 3G    Huawei, HiSilicon

[6] R4-1910026	Draft LS Reply on measurements for SRVCC from 5G to 3G    Huawei, HiSilicon

[7] R4-1909554	Reply LS on measurements for SRVCC from 5G to 3G             Ericsson

[8] R4-1908225	CR for MG applicability requirement for SRVCC                        Intel Corporation

[9] R4-1909341	Measurement capability for NR- UMTS for SRVCC                   Huawei, HiSilicon

[10] R4-1910030	Measurement capability for NR- UMTS for SRVCC                   Huawei, HiSilicon

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template