3GPP TSG RAN Meeting #85	RP-192227

Newport Beach, US, Sept 16-20, 2019	(revision of RP-191290)

# Source:	Nokia, Nokia Shanghai Bell

# Title:	Revised WID on NR RF Requirement Enhancements for FR2

# Document for:	Approval

Agenda Item:	9.4.21

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Information about Work Items can be found at http://www.3gpp.org/Work-Items

# Title: Revised WID on NR RF Requirement Enhancements for FR2

## Acronym: NR_RF_FR2_req_enh

## Unique identifier:

NOTE:	For new WIs/SIs leave the Unique identifier empty or you can make a proposal for an Acronym.

If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI.

Please tick (X) the applicable box(es) in the table below:

Either:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part | X |

or:

| This WID includes a Testing part |  |  |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network |  |
|  | Services |  |

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X |  |  |
| No | X |  |  | X | X |
| Don't know |  |  |  |  |  |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

NOTE:	Normally, Core/Perf. /Testing parts in RAN WIDs are Building Blocks. Only if they are under SA or CT umbrella, we define them as work tasks. If you are in doubt, please contact MCC.

### 2.2	Parent and child Work Items

| Parent and child Work Items |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
|  | # NR RF requirements for FR2 | Parent WID |

NOTE:	RAN agreed some time ago, that it describes the feature WI + Core/Perf. part WI or Testing part WI in one WID. Therefore, the table above should just include the feature WI Unique ID and title.

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
|  |  | {optional free text} |

NOTE:	Also, related or dependent WIs in other TSGs should be indicated.

## 3	Justification

RAN4 decided to postpone number of requirements for the basic Rel-15 NR features to Rel-16. For ensuring that all these basic NR features and functionalities perform as intended, it is important to develop the UE RF requirements for FR2.

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The purpose of this work item is to specify the following FR2 UE requirements:

- Enhancements methods for avoiding radio link failures and connection releases due to significant and unpredictable UE P-MPRs due to the FR2 UE RF exposure compliance reasons [RAN4, RAN1, RAN2]

  - This work is started after RAN#84 when the Rel-15 requirements are completed

  - RAN4 will provide further details on the RAN4 agreed solution(s) to RAN1/RAN2 before RAN1/RAN2 start their work if RAN1/RAN2 help is needed.

  - This objective does not aim to propose the same alternatives which were not agreed (i.e. Alt1, Alt2 and Alt3 not agreed in RAN1#98 under Rel-16 NR eMIMO work item)

- FR2 UE Beam Correspondence requirements to ensure that UE performs beam correspondence based on DL reference signal (SSB or CSI-RS) configured by the network [RAN4]

  - This work is started after RAN#84 when the Rel-15 Beam Correspondence requirements are completed

- UE capability for supporting SSB based on BC and/or CSI-RS based on BC will be further discussed in WI phase.

  - These requirements are only valid from Rel-16 onwards

- FR2 UE requirements for contiguous intra-band DL CA for aggregated bandwidth larger than 1400 MHz [RAN4]

- FR2 UE requirements for non-contiguous intra-DL CA for aggregated bandwidth larger than 1400 MHz FR2 UE requirements for contiguous UL CA [RAN4]

- FR2 UE requirements for non-contiguous intra-band UL CA  [RAN4]

  - Phase 1: Study if both simultaneous UE transmission on aggregated UL carriers and  non-simultaneous transmission on aggregated UL carriers with UE switching between two non-contiguous carriers could and should be specified. Study potential impacts of non-simultaneous transmission on RAN1 and/or RAN2 specifications

  - Phase 2: Define FR2 UE requirements for non-contiguous intra-band UL CA based on the outcome of the Phase 1 study

- FR2 UE requirements for inter-band DL CA [RAN4]

- FR2 UE requirements for inter-band UL CA [RAN4]

  - Phase 1: Study if both simultaneous UE transmission on aggregated UL carriers and  non-simultaneous transmission on aggregated UL carriers with UE switching between two carriers could and should be specified. Study potential impacts of non-simultaneous transmission on RAN1 and/or RAN2 specifications

  - Phase 2: Define FR2 UE requirements for inter-band UL CA based on the outcome of the Phase 1 study

- Enhance FR2 UE MPR requirements by balancing with in-band emission requirements [RAN4]

- This work item will also study if FR2 UE spherical coverage requirements for PC3 for >20%-tile can be defined. [RAN4]

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

Define relevant performance requirements for items above.

### 4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

NOTE:	For all new RAN related WIs/SIs which is not led by RAN WG5 the WI/SI rapporteur has to fill out the attached Excel table to request time budgets for corresponding RAN WG meetings.
The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
If no TU is needed leave the field empty otherwise enter a number >0 in the field.

For revisions of already approved WI/SI descriptions: Please remove the Excel table from the WID/SID's zip file. The time budgets are already recorded. If you want to modify them, then this has to be done via the status report and not via a revised WID/SID.

If this WID is covering Core and Performance part, then please fill out one line for each part in the attached Excel table.

Additional comments to the time budget request in the attached Excel table:

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | Series | Title | For info at TSG# | For approval at TSG# | Remarks |
| TR 38.831 |  | User Equipment (UE) Radio Frequency (RF) requirements for Frequency Range 2 (FR2 |  | RAN#87 | Core UE part |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part", under remarks for each specification.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 38.101-2 | NR; User Equipment (UE) radio transmission and reception; Part 2: Range 2 Standalone | RAN#87 | Core UE part |
| 38.307 | NR; Requirements on User Equipments (UEs) supporting a release-independent frequency band | RAN#87 | Performance UE part |
| 38.306 | NR; User Equipment (UE) radio access capabilities | RAN#87 | potentially impacted RAN2 specification, Core part |
| 38.321 | NR; Medium Access Control (MAC) protocol specification | RAN#87 | potentially impacted RAN2 specification, Core part |
| 38.331 | NR; Radio Resource Control (RRC); Protocol specification | RAN#87 | potentially impacted RAN2 specification, Core part |
| 38.211 | NR; Physical channels and modulation | RAN#87 | potentially impacted RAN1 specification, Core part |
| 38.212 | NR; Multiplexing and channel coding | RAN#87 | potentially impacted RAN1 specification, Core part |
| 38.213 | NR; Physical layer procedures for control | RAN#87 | potentially impacted RAN1 specification, Core part |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

## 6	Work item Rapporteur(s)

Nokia

Petri Vasenkari (petri.j.vasenkari@nokia.com)

## 7	Work item leadership

Primary WG: RAN4

Secondary WGs: RAN1, RAN2

## 8	Aspects that involve other WGs

None

NOTE:	For RAN WIDs: Section 8 applies only toWGs outside of TSG RAN because RAN WG aspects have to be covered in section 4.

## 9	Supporting Individual Members

Supporting IM name

Nokia

Nokia Shanghai Bell

Verizon

Samsung

T-Mobile

Ericsson

Qualcomm

China Telecom

Intel

Huawei

HiSilicon

NXP Semiconductors