3GPP TSG RAN meeting #86										RP-192731

Sitges, Spain, December 9-12, 2019

## Status Report to TSG

Agenda item:			9.3.2

| WI / SI Name | Study on NR beyond 52.6 GHz |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_beyond_52GHz |  |  |  |  |
| Unique ID | 800090 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182695 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2019 | Core part: N.A. | Performance part: N.A. | Testing part: N.A. |  |
| Overall Completion level | Study Item: 100 % | Core part: N.A. | Performance Part: N.A. | Testing part: N.A. |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN |
| --- | --- | --- |
| Rapporteur | Name | Eddy Kwon |
|  | Company | Intel Corporation |
|  | Email | eddy (dot) kwon (at) intel (dot) com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN

RAN#86 received contributions on editorial corrections on regulatory requirement survey, use cases and deployment scenarios, and NR design requirements [64][65].

pCR to TR 38.807 was approved in RP-193166 [66] that fixes several editorial errors, accommodates comments based on contribution in RAN#86, and adds the conclusion based on [62].

An updated TR 38.807 v2.0.0 was approved in RP-193051.

## 3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- RP‑182147	TR 38.807 v0.0.4: Study on requirements for NR beyond 52.6 GHz, Intel Corporation

- RP-182066	Revised SID on Study on NR beyond 52.6GHz, Intel Corporation

- RP‑181667	Proposed structure for TR on NR beyond 52.6GHz, Qualcomm Europe Inc.

- RP‑181984	Considerations on NR SI for beyond 52.6 GHz, ZTE Corporation

- RP-181890	Views on NR beyond 52.6 GHz, InterDigital

- RP-182328	Survey on regulatory requirements beyond 52.6 GHz in Korea	Samsung

- RP-182402	Frequency range for NR beyond 52.6 GHz	Nokia, Nokia Shanghai Bell

- RP-182417	Revised SID for Study on NR beyond 52.6GHz	Nokia, Nokia Shanghai Bell

- RP-182434	NR beyond 52.6GHz - Spectrum Availability and Regulatory Requirements	Nokia, Nokia Shanghai Bell

- RP-182435	TP for TR 38.807 with regulatory survey for bands beyond 52.6GHz in Canada, Mexico and Brazil	QUALCOMM Europe Inc. - Spain

- RP-182476	Survey on Japanese spectrum usage and regulatory requirements in the frequency band above 52.6GHz	NTT DOCOMO, INC.

- RP-182484	Considerations for NR use cases and scenarios in frequencies above 52.6 GHz	Huawei, HiSilicon

- RP-182485	Summary of ITU radio regulations for the range 52.6-100 GHz	Huawei, HiSilicon

- RP-182486	Survey on spectrum availability and regulatory requirements in ITU Region 3	ZTE Corporation,Sanechips

- RP-182363	Spectrum availability and regulatory requirement survey for spectrum above 52.6GHz	Intel Corporation

- RP-182492	Draft TP to TR 38.807 - Operational requirements: spectrum availability and regulatory requirements	Intel Corporation

- RP-182401	Survey on spectrum availability and regulatory requirements for Region CEPT/EC for frequencies above 52.6 GHz	Ericsson España S.A.

- RP-190330	TR 38.807 v0.0.5: Study on requirements for NR beyond 52.6 GHz	Intel Corporation

- RP-190208	Review Draft  TP to TR 38.807 - Operational requirements: spectrum availability and  regulatory requirements	ZTE, Sanechips

- RP-190571	Review to TR 38.807 - Operational requirements: spectrum availability and regulatory requirements	ZTE, Sanechips

- RP-182802	Draft TP to TR38.807-Operational requirements: spectrum availability and regulatory requirements	Intel Corporation

- RP-182861	Revised SID on Study on NR beyond 52.6GHz, Intel Corporation

- RP-190187	Use-cases for FS_NR_beyond_52GHz	Charter Communications, Inc

- RP-190207	Discussions on potential use cases and deployment scenarios beyond 52.6GHz	ZTE, Sanechips

- RP-190239	Use cases and deployment scenarios for NR>52.6	Qualcomm India Pvt Ltd

- RP-190281	Use case and design requirements for NR beyond 52.6 GHz	vivo

- RP-190327	Use Case and Deployment Scenarios for spectrum above 52.6GHz	Intel Corporation

- RP-190345	NR use cases and scenarios in frequencies above 52.6 GHz	Huawei, HiSilicon

- RP-190357	Survey on Japanese spectrum usage and regulatory requirements in the frequency band above 52.6GHz	NTT DOCOMO, INC., KDDI

- RP-190359	Survey on Japanese spectrum usage and regulatory requirements in the frequency band above 52.6GHz	NTT DOCOMO INC., KDDI, Softbank

- RP-190470	Design requirements for NR beyond 52.6 GHz	Ericsson

- RP-190471	Use Cases and Deployments for Beyond 52.6 GHz	Ericsson

- RP-190472	TP for TR 38.807: Updates on the Global and CEPT spectrum availability and regulatory requirements for bands beyond 52.6GHz	Ericsson

- RP-190492	NR beyond 52.6GHz – Potential use cases and deployment scenarios	Nokia, Nokia Shanghai Bell

- RP-190495	NR beyond 52.6GHz – Design requirements and considerations	Nokia, Nokia Shanghai Bell

- RP-190331	Draft TP to TR 38.807 – Use Cases and Deployment Scenarios	Intel Corporation

- RP-190694	pCR to TR 38.807 v0.0.4 on Operational Requirements	Intel Corporation

- RP-190975	On Use Cases and Deployment Scenarios for NR beyond 52.6 GHz	AT&T

- RP-191004	NR use cases and scenarios in frequencies above 52.6 GHz	Huawei, HiSilicon

- RP-191005	NR functional requirements for frequencies above 52.6 GHz	Huawei, HiSilicon

- RP-191067	Considerations on design requirements for NR beyond 52.6GHz	ZTE, Sanechips

- RP-191184	Survey update on regulatory requirements up to 114.25 GHz in Korea	Samsung

- RP-191185	Use cases and deployment scenarios beyond 52.6 GHz	Samsung

- RP-191186	Design considerations and requirements beyond 52.6 GHz	Samsung

- RP-191307	Use cases and deployment scenarios for NR above 52.6GHz	vivo

- RP-191308	System design requirements for NR above 52.6GHz	vivo

- RP-191318	NR beyond 52.6 GHz design requirements	Ericsson

- RP-191319	Comments on Draft TP to TR 38.807 – Use Cases and Deployment	Ericsson

- RP-191322	TP for TR 38.807 – Updates on regulatory requirements for bands beyond 52.6 GHz	Ericsson

- RP-191358	Input to NR>52.6GHz RAN-P SI	QUALCOMM Europe Inc. - Spain

- RP-191407	System design requirements for spectrum above 52.6GHz	Intel Corporation

- RP-191409	pCR to TR 38.807 on operational requirements and miscellaneous corrections	Intel Corporation

- RP-191410	pCR to TR 38.807 – Use cases and Deployment Scenarios	Intel Corporation

- RP-191411	pCR to TR 38.807 – System Design Requirements	Intel Corporation

- RP-191412	Report on NR beyond 52.6GHz workshop	Intel Corporation

- RP-191434	Comments on Use Cases and Deployment Scenarios sections of TR38.807	Nokia, Nokia Shanghai Bell

- RP-191641	LS on Taiwan Input for Study on NR beyond 52.6 GHz (TAICS_LS190606; to: RAN; cc: -; contact: Mediatek)	TAICS

- RP-191818	Comments and proposed changes to TR 38.807	Ericsson

- RP-191836	Comments on Draft TP to TR 38.807 – Use Cases and Deployment Scenarios	ZTE, Sanechips

- RP-191837	Comments on Draft TP to TR 38.807 – System Design Requirements	ZTE, Sanechips

- RP-192152	Views on system design requirements for beyond 52.6Ghz	vivo

- RP-191915	Suggested conclusions for RAN SI NR above 52.6GHz	Intel Corporation

- RP-191917	pCR to TR 38.807	Intel Corporation

- RP-192703	Adding healthcare use cases to TR 38.807	Philips International B.V.

- RP-192725	Text proposal for updating Japanese spectrum usage in the frequency band above 52.6GHz	NTT DOCOMO INC.

- RP-193166	Update to TR 38.807 to add conclusion and correct misc. errors	Intel Corporation

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template