3GPP TSG RAN meeting #86										RP-192799

Sitges, Spain, December 9-12, 2019

Status Report to TSG

Agenda item:			9.5.6

| WI / SI Name | Addition of new channel bandwidth in NR band n1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_n1_BW2 |  |  |  |  |
| Unique ID | 850069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192275 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 03/2020 | Performance part: 03/2020 | Testing part: |  |
| Overall Completion level | Study Item: NA | Core part: 50% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Wei Wang |
|  | Company | China Unicom |
|  | Email | wangwei787@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

    - Agreements

- Draft CR on adding 25MHz in BS channel bandwidth was approved

- UE reference sensitivity values were agreed

- R4-1916056 WF on UE RF requirements for adding channel BW to band n1, Ericsson, Skyworks Solutions Inc., Qualcomm, Huawei, RAN4#93

- R4-1912978 WF on UE RF requirements for adding channel BW to band n1, Ericsson, Qualcomm, Huawei, China Unicom, RAN4#92bis

- R4-1911665 Work plan for adding n1 25MHz channel bandwidth, China Unicom, RAN4#92bis

- R4-1910865 UE REFSENS for 25 MHz channel bandwidth for n1, Huawei, HiSilicon, China Unicom, RAN4#92bis

- R4-1911673 Draft CR 38.104 adding Band n1 25MHz channel bandwidth, China Unicom, RAN4#92bis

2.4.2	Remaining Open issues

- Finalizing A-MPR results for n1.

- Finalize CRs for all necessary changes.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#92bis

[1] R4-1911665 Work plan for adding n1 25MHz channel bandwidth, China Unicom

[2] R4-1910865 UE REFSENS for 25 MHz channel bandwidth for n1, Huawei, HiSilicon, China Unicom

[3] R4-1911666 Discussion on A-MPR and addition spurious emissions for n1 25MHz channel bandwidth, China Unicom

[4] R4-1911673 Draft CR 38.104 adding Band n1 25MHz channel bandwidth, China Unicom

[5] R4-1912978 WF on UE RF requirements for adding channel BW to band n1, Ericsson, Qualcomm, Huawei, China Unicom

RAN4#93

[6] R4-1914587 A-MPR simulation results for n1 25MHz, Huawei, HiSilicon, China Unicom

[7] R4-1916056 WF on UE RF requirements for adding channel BW to band n1, Ericsson, Skyworks Solutions Inc., Qualcomm, Huawei

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template