3GPP TSG RAN meeting #86										RP-192806

Sitges, Spain, Dec 9-12, 2019

Status Report to TSG

Agenda item:			9.4.18

| WI / SI Name | RF requirements for NR frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RF_FR1 |  |  |  |  |
| Unique ID | 830087 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192282 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: 09/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 50% | Performance Part: 20% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Zhangqian, Yangshan |
|  | Company | Huawei, HiSilicon, China Telecom |
|  | Email | Zhangqian67@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

RAN1 #99 meeting

- Switching period between case 1 and case 2

- RAN1 reply LS to RAN4 was approved in R1-1913585.

2.1.2	Remaining Open issues

- Switching period between case 1 and case 2

- The length of the additional time for PUSCH preparation procedure

- Handling of transmission collision between 1Tx transmission on carrier 1 and 2Tx transmission on carrier 2 for inter-band EN-DC without SUL

- The related issue and solutions w.r.t. the condition of the presence of the switching period for inter-band UL CA and inter-band EN-DC without SUL

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

- Specify corresponding signaling support, if needed.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.1.1	Agreements

RAN4 #92bis meeting

- Working scope of the WI

- WF on work scope of FR1 UE RF was agreed in R4-1912906, MPR for EN-DC 3_n3 was agreed to further study in this WI. Almost contiguous allocation for both intra-band EN-DC and CA was agreed to excluded from Rel-16.

- Almost contiguous allocation for CP-OFDM

- MPR simulation results was provided in R4-1911522, it was agreed to introduce PC2 almost contiguous allocation for CP-OFDM with PC3 approach.

- Intra-band contiguous UL CA for FR1 power class 3

- WF for intra-band contiguous UL CA RF requirement was approved in R4-1912422, some agreements on ACLR MBW was captured.

- WF on intra-band contiguous UL CA MPR was approved in R4-1912909, initial MPR simulation plan and RB allocation definition was captured in this WF.

- Switching period between case 1 and case 2

- Work plan on UE requirements to allow switching for two uplink carriers was approved in R4-1910792.

- On RF requirements

  - Ad-hoc minutes on switching period between case 1 and case 2 was approved in R4-1912905.

  - WF on switching period between case 1 and case 2 was approved in R4-1913041.

  - RAN4 LS to RAN1 was approved in R4-1913040, which contains RAN4 recommendation/agreement on the length of UL switching period, location of the switching period, transient period, and identified potential issue on PUSCH preparation procedure time.

RAN4 #93 meeting

- Almost contiguous allocation for CP-OFDM

- Almost contiguous allocation MPR was agreed in R4-1915520

- Intra-band contiguous DL CA for FR1

- Rx requirement for NR intra-band contiguous CA was agreed in R4-1916015

- Intra-band non-contiguous DL CA for FR1

- New CA configuration is agreed to introduce in R4-1914323

- Intra-band UL CA RF requirement for FR1

- WF on intra-band contiguous and non-contiguous UL CA RF requirement was agreed in R4-1915417, it captured the simulation assumption and RB allocation definition for UL CA MPR.

- Switching period between case 1 and case 2

- On RF requirements

  - Ad-hoc minutes on Tx switching between two uplink carriers was approved in R4-1916082.

  - Way forward on Tx switching between two uplink carriers was approved in R4-1916084.

  - RAN4 LS to RAN2 was approved in R4-1916083, which contains RAN4 agreement on UE capabilities and RRC signaling.

- On RRM requirements: initial discussion on  the need of potential RRM interruption and delay requirements was taken place, with the following agreements captured in the Chairman notes:

  - Further study if interruption requirements shall be defined

  - Companies to bring analysis on the expected interruption length

    - Remaining Open issues

- Intra-band contiguous UL CA for FR1 power class 3

- Requirements to be defined

- Intra-band non-contiguous UL CA for FR1 power class 3

- Requirements to be defined

- Intra-band EN-DC MPR/A-MPR improvement

- EN-DC 3_n3 MPR requirement to be defined.

- Switching period between case 1 and case 2

- RF requirements to be defined

- Study if there are any impact to RRM interruption and delay requirements

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #92bis

[1] R4-1912383, Overview of FR1 UE RF requirement for Rel-16, Huawei, HiSilicon

[2] R4-1912906, WF on scope of FR1 UE RF, Huawei, HiSilicon

[3] R4-1911522, CP-OFDM almost contiguous allocations for Power Class 2, Nokia

[4] R4-1912907, CR for intra-band DL contiguous CA RF requirements, Huawei, HiSilicon

[5] R4-1912422, WF on FR1 intra-band contiguous UL CA RF requirement, Huawei, HiSilicon

[6] R4-1912559, Intra-band Contiguous ULCA MPR for FR1, Qualcomm

[7] R4-1912908, Intra-band Contiguous ULCA MPR for FR1, Qualcomm

[8] R4-1912909, WF on intra-band contiguous UL CA MPR, Qualcomm

[9] R4-1910736, About Tx switching between two uplink carriers, OPPO

[10] R4-1910750, Super UL modes and requirements, Qualcomm Incorporated

[11] R4-1910751, Switching times and reference architectures, Qualcomm Incorporated

[12] R4-1910792, Work plan on UE requirements to allow switching for two uplink carriers, China Telecom

[13] R4-1910793, UE requirement to allow Tx switching between two uplink carriers	, China Telecom

[14] R4-1910794, LS on switching between two uplink carriers, China Telecom

[15] R4-1911076, Discussion on switching requirements between case1 and case2, CMCC

[16] R4-1911135, Switching time for between two UL carriers case1 and case 2, Spreadtrum Communications

[17] R4-1911170, Discussion on switching period between two FR1 uplink carrier, vivo

[18] R4-1911182, Discussion on UE requirements for uplink switching, ZTE Wistron Telecom AB

[19] R4-1911207, UE requirements on Tx swithing between case 1 and case 2, CATT

[20] R4-1911615, Switching time between NR between FR1 uplink carriers, Shanghai Chen Si Electronics

[21] R4-1911645, Switching period between case 1 and case 2 for two NR FR1 carriers, Nokia, Nokia Shanghai Bell

[22] R4-1911667, UE requirements for switching between 1Tx carrier and 2Tx carrier when configured with SUL, Huawei, HiSilicon

[23] R4-1911668, UE requirements for switching between 1Tx carrier and 2Tx carrier when configured with EN-DC, Huawei, HiSilicon

[24] R4-1911669, Views on DL interruptions during UE switching between 1Tx carrier and 2Tx carrier, Huawei, HiSilicon

[25] R4-1911670, LS on the UE switching between 1Tx carrier and 2Tx carrier, Huawei, HiSilicon

[26] R4-1911671, CR to 38.101-1 on UE requirements for switch between 1Tx carrier and 2Tx carrier, Huawei, HiSilicon

[27] R4-1911672, CR to 38.101-3 on UE requirements for switch between 1Tx carrier and 2Tx carrier, Huawei, HiSilicon

[28] R4-1912904, Ad-hoc minutes on switching period between case 1 and case 2, China Telecom

[29] R4-1912905, Ad-hoc minutes on switching period between case 1 and case 2, China Telecom

[30] R4-1913040, LS on switching period between case 1 and 2, China Telecom

[31] R4-1913041, WF on switching period between case 1 and case 2, China Telecom

RAN4 #93

[1] R4-1915520, CP-OFDM almost contiguous allocations for Power Class 2, Nokia

[2] R4-1916015, CR for intra-band DL contiguous CA RF requirements, Huawei, HiSilicon

[3] R4-1914323, CR for 38.101-1: add BCS1 configurations for CA_n78(2A)

[4] R4-1913806, ACLR Requirement for Contiguous Case, Skyworks

[5] R4-1913131, intra-band contiguous ULCA MPR evaluation and specification, Qualcomm

[6] R4-1913979, A-MPR FR1 intra-band contiguous UL CA, Nokia

[7] R4-1914273, Types of contiguous and non-contiguous allocations for class B NR UL CA, skyworks

[8] R4-1915391, on intra-band UL CA MPR, Huawei, HiSilicon

[9] R4-1915417, WF on FR1 UE RF requirement, Huawei, HiSilicon

[10] R4-1915389, CR for intra-band UL CA RF requirement

[11] R4-1913807, Image issue for in Gap ACLR

[12] R4-1913200, RF time mask requirements to allow Tx switching between two uplink carriers, China Telecom

[13] R4-1913201, Draft CR to TS 38.101-1: Switching time mask between two uplink carriers in UL CA and SUL, China Telecom

[14] R4-1913202, Draft CR to TS 38.101-3: Switching time mask between two uplink carriers in EN-DC, China Telecom

[15] R4-1913203, LS on UE capability and RRC signalling for switching between two uplink carriers, China Telecom

[16] R4-1913229, Super UL open items discussion, Qualcomm Incorporated

[17] R4-1913679, Further discussion on switching requirements between case1 and case2, CMCC

[18] R4-1913756, Further discussion on super uplink, CATT

[19] R4-1913840, UE requirement to allow Tx switching between two uplink carriers	, Spreadtrum Communications

[20] R4-1914152, About Tx switching between two uplink carriers, OPPO

[21] R4-1914164, Discussion on the switching between 1Tx carrier and 2Tx carrier, Huawei, HiSilicon

[22] R4-1914165, Views on DL interruptions during UE switching between 1Tx carrier and 2Tx carrier, Huawei, HiSilicon

[23] R4-1914170, CR to 38.101-1 on UE requirements for switch between 1Tx carrier and 2Tx carrier, Huawei, HiSilicon

[24] R4-1914171, CR to 38.101-3 on UE requirements for switch between 1Tx carrier and 2Tx carrier, Huawei, HiSilicon

[25] R4-1914226, Further discussion on switching period between case 1 and case 2, vivo

[26] R4-1914271, Switching period between case 1 and case 2 for two NR FR1 carriers	Nokia, Nokia Shanghai Bell

[27] R4-1914272, Switching time between NR between FR1 uplink carriers, Shanghai Chen Si Electronics

[28] R4-1916082, Ad-hoc minutes on Tx switching between two uplink carriers, China Telecom

[29] R4-1916083, LS on UE capabilities and RRC signalling on Tx switching period delay, Apple

[30] R4-1916084, WF on UL switching between two uplink carriers, China Telecom

[31] R4-1913204, View on RRM interruption and delay requirement for switching between two uplink carriers,	China Telecom

[32] R4-1913506, On RRM impact of Tx switching,	Apple

[33] R4-1914404, Views on the delay requirements for UE switching between 1Tx carrier and 2Tx carrier, Huawei, HiSilicon

[34] R4-1914405, Views on the interruption requirements for UE switching between 1Tx carrier and 2Tx carrier, Huawei, HiSilicon

RAN1 #99

[1] R1-1912526, Discussion on support of Tx switching between two uplink carriers,	 China Telecom

[2] R1-1911881, Discussion about the switching between 1Tx and 2Tx on two uplink carriers for the UE supporting maximum two concurrent transmission, Huawei, HiSilicon

[3] R1-1911977, RAN1 impact on switch between case1 and case2 for two uplink carriers, ZTE

[4] R1-1912001, Potential RAN1 impact to support TDM switching between the 1Tx and 2TxUL carriers, vivo

[5] R1-1912141, Impact of UL switching on RAN1 specification, CATT

[6] R1-1912439, RAN1 impact on switching period between 1Tx and 2Tx for two uplink carriers,	Samsung

[7] R1-1912525, Draft reply LS on Tx switching between two uplink carriers,	China Telecom

[8] R1-1912930, Dicussion of UL switching impact,	Qualcomm Incorporated

[9] R1-1913092, Uplink Tx switching between 1Tx and 2Tx carriers, Nokia, Nokia Shanghai Bell

[10] R1-1913148, Draft Reply for the LS on switching period between case 1 and case 2, Huawei, HiSilicon

[11] R1-1913437, Offline summary of Tx switching between two uplink carriers, China Telecom

[12] R1-1913495, Offline summary #2 of Tx switching between two uplink carriers, China Telecom

[13] R1-1913496, Draft reply LS on Tx switching between two uplink carriers, China Telecom

[14] R1-1913585, Reply LS on Tx switching between two uplink carriers, China Telecom

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template