3GPP TSG RAN meeting #86										RP-192874

Sitges, Spain, December 9-12, 2019

## Status Report to TSG

Agenda item:			10.2.1

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_eMTC5 |  |  |  |  |
| Unique ID | 800083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191356 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: 09/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 90% | Performance Part: 10% | Testing part: |  |

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Johan BERGMAN |
|  | Company | Ericsson |
|  | Email | johan.bergman@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

To RAN1#98bis, 98 contributions were submitted (for details see References section), and after the meeting, an agreement summary document was provided in R1-1911573. A list of RRC parameter for L1 configuration was provided in R1-1911744. An initial UE feature list was provided in R1-1911750.

To RAN1#99, 98 contributions were submitted (for details see References section), and after the meeting, an agreement summary document was provided in R1-1913594. An updated list of RRC parameters was provided in R1-1913673.

RAN1 discussed UE-group wake-up signal, with the following agreements:

R1-1911340 Summary of 6.2.1.1 UE group MWUS Qualcomm Incorporated Agreement The configured WUS resources associated with same gap are consecutive in time/frequency domain. - The WUS resources in the same time resource are consecutive to each other in the frequency domain. - When the WUS resources are configured in two time resources, the WUS resources in first time resource are consecutive to a WUS resource in the second time resource. Agreement - Choose supported patterns for WUS resource configuration considering the location of legacy WUS resource if Rel-15 WUS is configured. - No more than 3 bits are used for configuration of the pattern for WUS resource - FFS: Considering the location of legacy WUS resource if Rel-15 WUS is configured Agreement For group WUS resources sharing WUS gap, per default, the number of UE groups per resource is configured for all group WUS resources. Optionally, the number of UE groups for each WUS resource can be configured individually. Agreement The number of UE groups per WUS resource is 1, 2, 4, or 8 Agreement The optional eDRX configurability and configuration values regarding the number of consecutive POs a WUS is associated same as in Rel-15 legacy WU Agreement Design pre-defined method to allow alternating UE group to monitor different WUS resources at different POs implicitly. - Consider both cell-specific DRX cycle and UE-specific DRX cycle. - At least the following parameters are used in the pre-defined method - H_SFN of current PO - DRX cycle Agreement The group WUS resource that may coincide with legacy WUS is assigned NIDResource=0 and the other group WUS resource are using NIDResource=1,2,or 3. - NIDResource=0, 1,2,or 3 are used to differentiate different scrambling sequences for WUS sequence. Agreement The following working assumption is confirmed: To differentiate WUS sequences in different WUS resources, 2-bit MSB of scrambling initialization c_init is supported Agreement Regarding group WUS configuration for different gap durations (DRX, short eDRX and long eDRX), the following applies: - If eDRX long gap is configured but no group WUS configuration for that gap is provided, the eDRX short gap configuration shall be used if configured, otherwise the DRX configuration shall be used. - If eDRX short gap is configured but no group WUS configuration for that gap is provided, the DRX gap configuration shall be used.

R1-1913248 Feature lead summary of 6.2.1.1 UE group MWUS Qualcomm Inc. R1-1913469 Remaining issues of 6.2.1.1 UE group MWUS Qualcomm Inc. Agreement If Rel-15 WUS is configured, 2-bit freqLocation of legacy WUS is used to implicitly indicate the location of the WUS resource(s) for Rel-16 WUS and 3 bits are used to select the WUS resource ID for Rel-16 WUS as one of the following entries - WUS resource ID 0 - WUS resource ID 1 using FDM with WUS resource ID 0 - WUS resource ID 0, 1 using FDM - WUS resource ID 1, 2 using up to 2-FDM and up to 2-TDM with WUS resource ID 0 - WUS resource ID 0, 1, 2 using up to 2-FDM and up to 2-TDM - WUS resource ID 1, 2, 3 using up to 2-FDM and up to 2-TDM - WUS resource ID 0, 1, 2, 3 using up to 2-FDM and up to 2-TDM - WUS resource ID 0, 1, 2 using FDM Conclusion: There is no consensus in RAN1 to introduce further specification support to address PAPR issue in Rel-16 Agreement If Rel-15 WUS is not configured, 1bit is used to indicate the location of WUS resource(s) for Rel-16 and 2 bits are used to select the WUS resource ID for Rel-16 WUS as one of the following entries - WUS resource ID 0 - WUS resource ID 0, 1 FDM - WUS resource ID 0, 1, 2 using up to 2-FDM and up to 2-TDM - WUS resource ID 0, 1, 2, 3 using up to 2-FDM and up to 2-TDM Agreement If Rel-15 WUS is configured, predefine the time/freq location for up to 4 WUS resources with 2-FDM and 2-TDM based on the 2-bit freqLocations of WUS resource 0 as freqLocation of WUS resource 0; n0; n2; n4. WUS resource locations if Rel-15 WUS is configured; f; 0. t.; Alt1: f. 0. t. Alt2: f. 0. t. - Alt1 if NB is below center carrier; otherwise Alt2; f. 0; t.. Above does not exclude 3 FDM WUS configuration case Agreement If Rel-15 WUS is not configured, predefine the time/freq location for up to 4 WUS resources with 2-FDM and 2-TDM based on 1-bit freqLocation of WUS resource 0 as n0 or n2 Agreement 1bit in SIB is used to enable/disable alternating UE group among more than one WUS resources for group WUS Agreement The scrambling initialization c_init for Rel-16 WUS is Agreement RAN2 to determine the mapping between higher layer grouping and grouping used to determine UE group per resource Agreement For WUS resources with up to 2-FDM and up to 2-TDM, define the WUS resource ID mapping order as WUS resource ID 0, 1 in same time location and 0, 2 in same freq location freqLocation of WUS resource 0; n0; n2; n4. WUS resource locations; f; 2; 0. 3; 1. t.; Alt1: f; 3; 1. 2; 0. t. Alt2: f. 2; 0. 3; 1; t. Alt1 if NB is below center carrier; otherwise Alt2.; f. 3; 1. 2; 0; t.. Agreement If legacy WUS is configured as common WUS and all UE groups are only based on UE ID assuming no signaling of paging probability for UE grouping, alternate minimum number of UE groups and keep same number of WUS groups per WUS resource, which is based on Otherwise, alternate all UE groups per WUS resource together, which is based on where - M with M>1 is the total number of WUS resources for Rel-16 WUS. - is the cell-specific DRX cycle measured in radio frames. - SFN is the SFN corresponding to the PO. - with is the index for Rel-16 WUS resource based on the WUS resource index as if is used for group WUS or , otherwise. - is initial index for Rel-16 WUS resource. - with is the UE group index. - is the initial UE group index. - is the number of UE groups in the -th WUS resource for Rel-16 WUS. - and

RAN1 discussed transmission in preconfigured UL resources, with the following agreements:

R1-1910528 LTE-M Preconfigured UL Resources Feature Lead Summary RAN1 #98bis Sierra Wireless, S.A. R1-1911378 LTE-M Preconfigured UL Resources Feature Lead Summary #2 RAN1 #98bis Sierra Wireless Agreement After data transmission on PUR, if nothing is received by the UE in a PUR search space window, the UE shall fallback to legacy RACH/EDT procedure. Agreement For dedicated PUR in idle mode, the indication to fallback to EDT or RACH is included in the same DCI with PUR L1-ACK - If the UE receives an indication to fallback to EDT or RACH, the PUR transmission is considered not acknowledged - FFS: Whether this indication is jointly encoded with PUR L1-ACK - FFS: Whether to use L1-ACK flag Agreement The dedicated PUR ACK DCI at least includes the Timing Advance adjustment (including TA adjustment of 0). The TA adjustment field is [6] bits as legacy. Agreement For PUR HARQ re-transmissions in CE Mode B, the UE shall follow legacy connected mode power control procedures (i.e. the UE uses maximum TX power) Agreement For PUR power control in CE mode A, the TPC accumulation mechanism is reset for every PUR transmission Agreement Initialization of Yp,k is calculated using legacy MPDCCH UE-specific search space rules where the RNTI is the assigned PUR RNTI. Agreement For dedicated PUR in idle mode, the PUR configuration includes the following - MPDCCH frequency hopping configuration - PDSCH frequency hopping configuration - FFS: PUSCH for PUR retransmission follows same configuration as initial PUR transmission Agreement The PUR configuration includes the PUCCH configuration - Details of configuration can be decided by RAN2 Agreement The PUR L1 ACK DCI in CE Mode A and B should at least contain the following fields: - PUSCH repetition adjustment - FFS: details on adjustment “LS on PUR transmission for NB-IoT/eMTC” to RAN2 (cc RAN4) endorsed in R1-1911399

R1-1912373 LTE-M Preconfigured UL Resources Feature Lead Summary RAN1 #99 Sierra Wireless, S.A. R1-1913509 LTE-M Preconfigured UL Resources Feature Lead Summary #2 RAN1 #99 Sierra Wireless R1-1913489 LS reply on PUR transmission for NB-IoT/eMTC RAN2, Ericsson R1-1913505 Feedback on RAN1 agreements on PUR RAN2, Qualcomm Agreement The Repetition adjustment field in the PUR L1 ACK DCI is signaled by - A 2-bit field in CE Mode A that is interpreted as per legacy repetition number field - A 3-bit field in CE Mode B that is interpreted as per legacy repetition number field Agreement A 1-bit field in the PUR L1 ACK DCI indicates the following: - ACK - UE terminates PUR SS Monitoring - Fall back indication - Details on fall back operation is left up to RAN2 - UE terminates PUR SS Monitoring Agreement In the dedicated PUR ACK DCI, the TA adjustment field is 6 bits as legacy - The TA adjustment field exists only when the dedicated PUR ACK DCI indicates successful decoding of PUR transmission Agreement PUR retransmissions shall follow the same frequency hopping configuration as the initial PUR transmission. Agreement If nothing is received by the UE during the PUR search space window after PUR retransmission(s), the UE shall consider the PUR transmission is unsuccessfully received and may fallback to legacy RACH/EDT procedure. Agreement (RRC impact) When the UE supports the “2984 bits max UL TBS in 1.4 MHz in CE mode A” feature, the PUR configuration includes whether the feature is enabled or disabled. Agreement (RRC impact) When the UE supports the “PUSCH sub-PRB allocation in CE mode A/B” feature, the PUR configuration includes whether the feature is enabled or disabled. Conclusion: The following features cannot be enabled in the PUR configuration: - Flexible starting PRB for PDSCH/PUSCH in CE mode A/B - 64QAM for non-repeated unicast PDSCH in CE mode A - New numbers of repetitions for PUSCH and modulation restrictions for PDSCH/PUSCH in CE mode A Feature - 5 or 20 MHz max PDSCH/PUSCH channel bandwidths in CE mode A/B: - Dynamic HARQ-ACK delay for HD-FDD in CE mode A - HARQ-ACK bundling in HD-FDD in CE mode A - 10 downlink HARQ processes in FDD in CE mode A - Early PUSCH termination Agreement - CE Mode A, for both Full-PRB and sub-PRB allocations, the “Resource block assignment” field in format 6-0A is set to all ones to indicate “PUR L1 ACK DCI” - CE Mode B, for Full-PRB allocation the “MCS” field in format 6-0B is set to all ones to indicate “PUR L1 ACK DCI” - CE Mode B, for sub-PRB allocation the “Resource block assignment” field in format 6-0B is set to all ones to indicate “PUR L1 ACK DCI” Agreement The WA is confirmed with the following changes For eMTC full PRB allocation, for PUR with R>= [64 or 128] repetitions: - Allow for UE-specific cyclic shift ([2 or 4 or 8] cyclic shifts) for DMRS. - The cyclic shifts are {0, 6}*(2pi/12) - The number of PRBs that can be allocated to a UE are the same as in legacy (e.g., max 2PRBs can be allocated to a UE in CE Mode B) - For PUSCH scrambling, the baseline is the current c_init equation is used by using the configured PUR_RNTI. - Companies are welcome to evaluate baseline c_init, alternative c_init (e.g. c_init for NPDSCH rotation sequence) equations, and other proposals Note 1: The Working Assumption is also subject to the potential RAN2 and RAN4 specification impacts. Note 2: It is transparent to a given UE whether the eNB is allocating other UEs in the same resource.

RAN1 discussed scheduling of multiple DL/UL transport blocks, with the following agreements:

R1-1910871 Feature lead summary for Scheduling of multiple DL/UL transport blocks for LTE-MTC Ericsson R1-1911381 Feature lead summary #2 for Scheduling of multiple DL/UL transport blocks for LTE-MTC Ericsson Agreement The unicast multi-TB feature is enabled separately for DL and UL Agreement For unicast, scheduling gaps can be configured separately for DL and UL by RRC - Dynamic activation/deactivation of scheduling gaps via DCI is FFS. Agreement For UEs that support multi-TB scheduling with HARQ-ACK bundling, the bundling is enabled/disabled/configured by RRC and the actual bundle size is indicated by DCI Agreement - For UEs that support multi-TB scheduling with HARQ-ACK bundling, the maximum bundle size is 4. - Strive to reuse Rel-14 HARQ-ACK bundling feature as baseline at least for the non-interleaving case Agreement - For unicast in CE mode A, at least for 1-2 TBs, scheduling with a single DCI is supported without new restrictions on MCS. - FFS for > 2TBs - For unicast in CE mode A, at least for 1-2 TBs, scheduling with a single DCI is supported without new restrictions on RA. - FFS for > 2TBs - FFS for CE mode B Agreement For DCI contents for scheduling multiple DL/UL transport blocks for CE mode A, down select one from following options in R1-1911381 for HARQ ID, NDI and number of scheduled HARQ processes. - Option 1 - Option 3/5 Agreement For unicast in CE mode A, for the purpose indicating the number of TBs: - A new or repurposed field(s) in DCI indicates implicitly or explicitly to indicate 1 TB or multiple TBs - FFS: Details on how to indicate the exact number of TBs in case it is multiple Agreement For unicast in CE mode B, for the purpose indicating the number of TBs: - A new or repurposed field(s) in DCI indicates implicitly or explicitly to indicate 1 TB or multiple TBs - FFS: Details on how to indicate the exact number of TBs in case it is multiple Conclusion For multicast, interleaving is not supported Agreement For multicast, the scheduling gap configuration indicates: - Scheduling gap duration with granularity (FFS) - FFS: Scheduling gap periodicity - FFS: Other scheduling gap properties Agreement For unicast, the scheduling gap configuration indicates: - Scheduling gap duration with granularity (FFS) - FFS: Scheduling gap periodicity - FFS: Scheduling gap time offset - FFS: Threshold for enabling scheduling gap Agreement For unicast, a scheduling gap containing an MPDCCH transmission can be used for indication of early termination of ongoing PUSCH transmission(s). - FFS: Whether a UE is required to monitor MPDCCH during the scheduling gap - FFS: Whether the above also applies for PDSCH Agreement Unicast multi-TB scheduling can be configured and used together with at least the following other features: - Rel-14 feature for 2984 bits max UL TBS in 1.4 MHz in CE mode A FFS till RAN1#99 whether unicast multi-TB scheduling can be configured and/or used together with the following other features: - Rel-14 feature for new numbers of repetitions for PUSCH and modulation restrictions for PDSCH/PUSCH in CE mode A - Rel-14 feature for modulation restrictions for PDSCH/PUSCH in CE mode A - Rel-14 feature on HARQ-ACK bundling in HD-FDD in CE mode A - Rel-14 features for 5 or 20 MHz max PDSCH/PUSCH channel bandwidths in CE mode A/B - Rel-14 feature for 10 downlink HARQ processes in FDD in CE mode A - Rel-14 feature for dynamic HARQ-ACK delay for HD-FDD in CE mode A - Rel-15 feature for PUSCH sub-PRB allocation in CE mode A/B - Rel-15 feature for 64QAM for non-repeated unicast PDSCH in CE mode A - Rel-15 feature for uplink HARQ-ACK feedback in DCI in CE mode A/B - Rel-15 features for flexible starting PRB for PDSCH/PUSCH in CE mode A/B - Any other feature that was supported since Rel-13 LTE eMTC

R1-1913229 Feature lead summary for Scheduling of multiple DL/UL transport blocks for LTE-MTC Ericsson R1-1913371 Feature lead summary #2 for Scheduling of multiple DL/UL transport blocks for LTE-MTC Ericsson R1-1913448 Feature lead summary #3 for Scheduling of multiple DL/UL transport blocks for LTE-MTC Ericsson R1-1913533 Feature lead summary #4 for Scheduling of multiple DL/UL transport blocks for LTE-MTC Ericsson Conclusion For unicast, aim to realize the scheduling gaps using the Rel-16 LTE-MTC WI feature for improved LTE-MTC resource reservation Agreement For multicast, a scheduling gap can be inserted after each TB, where the gap length is configurable between {0, 2, 4, 8, 16, 32, 64, 128} subframes. The configuration is per cell. Conclusion For unicast interleaved transmission, do not further consider new RRC parameters or DCI fields related to the interleaving beyond the RRC parameters for enabling the feature in DL and UL, respectively. Agreement For unicast interleaved transmission, the interleaving is done every valid N subframe(s). If the scheduled number of repetition(s) is less than or equal to N, then interleaving is disabled for the scheduled transmission. Agreement For unicast interleaved transmission, when frequency hopping is enabled, it follows the legacy frequency hopping interval. Agreement For multi-TB scheduling with single DCI: For DL unicast with bundled HARQ feedback in HD-FDD, the starting (absolute) subframe for the ACK transmission corresponding to TB bundle is determined as: where denotes the last (absolute) subframe index for bundle ; denotes the last (absolute) subframe index of the multi-TB transmission; denotes the number of absolute subframes required to transmit the HARQ ACK for bundle . Agreement For DL unicast with bundled HARQ feedback at least in the interleaving case, the timing relationship between PDSCH transmission and HARQ feedback is the same in the FD-FDD case as in the HD-FDD case. Agreement At least for FDD, for unicast in CE mode B, the same DCI design option for HARQ ID, NDI, and number of scheduled HARQ processes is adopted for DL and UL. Agreement At least for FDD, for unicast in CE mode B, MCS, HARQ ID, NDI, and number of HARQ processes are jointly encoded without introducing any scheduling restrictions, adding 4 bits to the overall DCI size compared to legacy. Agreement At least for FDD, for unicast in CE mode A, the same DCI design option for HARQ ID, NDI, and number of scheduled HARQ processes is adopted for DL and UL. Agreement At least for FDD, for unicast in CE mode A, for HARQ ID, NDI, and number of scheduled HARQ processes, “Appendix: DCI design option 3 (Sierra Wireless)” as described in R1-1911381 is supported. Note: Huawei/HiSi has expressed concerns over the technical merits of this proposal Agreement (CE mode A) Bits; 1; 2; 3; 4; 5; 6; 7; 8; 9; 10; 11; 12. 1 HARQ; 0; 0; 0; 0; 0; HARQ ID; NDI; RV1; FH1. 2 HARQS; 0; 0; HARQ2 Index +8; N1; N2; RV2-1; RV/FH2-2. 4 HARQS; 0; HARQ4 index + 36; N1; N2; N3; N4. 6 HARQS; HARQ6 Index +27; N1; N2; N3; N4; N5; N6. 8 HARQS; 1; 1; 1; N1; N2; N3; N4; N5; N6; N7; N8; RV/FH8. Where Hi is the scheduled HARQ ID in the set {0-7} HARQ2 Index = nChoosek(8- H1,2)-H2+H1 HARQ4 Index = nChoosek (7- H1,4)+nChoosek (7- H2,3)+nChoosek(8- H3,2)- H4+H3 HARQ6 Index = nChoosek(8- H1,2)-H2+H1 H1 and H2 are the HARQ ID’s not scheduled. RV1 is RV for H1 in the set {0,1,2,3} FH1: Same behaviour as legacy frequency hopping bit. Set to 0 when frequency hopping and 64QAM are disabled If Repetition=1 and frequency hopping is enabled and 64QAM is not enabled then RV2-1 indicates the RV for H1 in the set {0,2} RV/FH2-2 indicates the RV for H2 in the set {0,2} Else if Repetition=1 and 64QAM is enabled then RV2-1 indicates the RV for H1 and H2 in the set {0,2} RV/FH2-2 indicates the extension to MCS table for 64QAM and RV for H2 is 0 Else if Repetition>1 and frequency hopping is enabled then RV2-1 indicates the RV for H1 and H2 in the set {0,2} RV/FH2-2 indicates if H1 and H2 are frequency hopped and RV for H2 starts at 0 Else RV2-1 indicates the RV for H1 in the set {0,2} RV/FH2-2 indicates the RV for H2 in the set {0,2} End RV/FH8: If Repetition=1 and frequency hopping is enabled and 64QAM is not enabled then RV/FH8 indicates the RV for H1 to H8 in the set {0,2} Else if Repetition=1 and 64QAM is enabled then RV/FH8 indicates the extension to MCS table for 64QAM and RV for H1 to H8 is 0 Else if Repetition>1 and frequency hopping is enabled then RV/FH8 indicates if H1 to H8 are frequency hopped and RV for H1 to H8 starts at 0 Else RV/FH8 indicates the RV for H1 to H8 in the set {0,2} End Note RV in above means the starting RV Agreement For unicast, use DCI codewords for early PUSCH termination according to below. - For CE mode B: Use the spare state for Bits 1-6: 11 11 11 in the table listed under “Agreement CE Mode-B” - For CE mode A: Use the spare state for Bits 1-6: 11 01 11 in the table listed under “Agreement CE Mode-A” Agreement For unicast interleaved transmission, for the PUSCH sub-PRB 2-subcarrier case, the symbol counter is reset at the start of the first TB transmission and incremented for each symbol during the whole transmission of the TBs where Y is the number of scheduled TBs. Agreement For unicast interleaved transmission without frequency hopping, the interleaving granularity is 1 repetition (RU) of a TB in CE mode A and 4 repetitions (RUs) of a TB in CE mode B in FDD and TDD - No changes to the legacy RV rules Agreement For unicast interleaved transmission, the interleaving is supported in a way that aims to ensure that in case of frequency hopping, each TB is mapped to more than one frequency location. Agreement (CE mode B) For CE mode B MTBG DCI design, for DL grant and full PRB UL grant and for Sub-PRB UL grant, the following bit map to indicate HARQ ID, # of HARQ, NDI, MCS: Bits; 1; 2; 3; 4; 5; 6; 7; 8; 9; 10. 1 HARQ; 0; 0; 0; MCS; HARQ1; N1. 2 HARQS; 0; MCS+3; HARQ2 Index; N1; N2. 3 HARQS; MCS+15; HARQ3; N2; N3; N4. 4 HARQS; MCS +52; N1; N2; N3; N4. where: - HARQ1 = HARQ ID scheduled - HARQ2 index = nChoosek(4- H1,2)-H2+H1 - HARQ3 = HARQ ID not scheduled MCS is 11 legacy values for DL grant and 10 legacy values UL grant for full PRB and 8 legacy valued for UL grant for sub-PRB Agreement For DCI 6-1A - For TDD, apply grouping of HARQ processes with consecutive HARQ PIDs: two groups with 8 HARQ process per each group and 1 bit indication of the group. Agreement For unicast interleaved transmission with frequency hopping, the same interleaving is used as without frequency hopping. Note: ZTE has expressed concerns over the technical merits of this proposal

RAN1 discussed coexistence of LTE-MTC with NR, with the following agreements:

R1-1910872 Feature lead summary for Coexistence of LTE-MTC with NR Ericsson Resource reservation Agreement For resource reservation for LTE eMTC in Rel-16, the configuration is independent from legacy subframe level resource reservation. Agreement For LTE-MTC resource reservation, for unicast, symbols of MPDCCH/PDSCH scrambled by C-RNTI or SPS-C-RNTI that would fall into the reserved resource are dropped for symbol-level and slot-level reserved resources. - Dropped means punctured - FFS: CSI-RS Agreement For LTE-MTC resource reservation, UL resource reservation for LTE eMTC with slot-level and symbol(s)-level granularity in addition to subframe-level granularity is supported. Agreement For LTE-MTC resource reservation, for unicast transmission, dynamic DCI signalling can be used to [indicate or override] which reserved resources are used for the scheduled LTE eMTC transmission Agreement For LTE-MTC resource reservation, the higher-layer configuration is cell-specific Agreement LTE-MTC DL frequency-domain resource reservation is supported - FFS: granularity of resource reservation Subcarrier puncturing Agreement The puncturing feature is configured by higher layers via SIB (details FFS) Agreement From UE point of view, if one RE of the SFBC RE pair is configured as the punctured subcarrier, the SFBC pair is assumed to be punctured. Agreement LTE MTC DL subcarrier puncturing applies to CSI-RS

R1-1913230 Feature lead summary for Coexistence of LTE-MTC with NR Ericsson R1-1913449 Feature lead summary #2 for Coexistence of LTE-MTC with NR Ericsson Subcarrier puncturing Agreement - Subcarrier puncturing is never applied inside a frequency resource allocation, only at one of its edges. - Subcarrier puncturing is applied to unicast transmissions of MPDCCH/PDSCH scrambled by C-RNTI or SPS-C-RNTI. Agreement Subcarrier puncturing is applied at the right or left edge of each narrowband Agreement The configuration of 1 of the 4 alternatives for the (maximum) number of punctured subcarriers (1 or 2) and their locations (on the right edge or the left edge of the narrowbands, above or below DC) are indicated by the SIB signaling: - 00: The number of punctured subcarriers on the right edge above DC is 2 and the number of punctured subcarriers on the right edge below DC is 1 - 01: The number of punctured subcarriers on the right edge above DC is 1 and the number of punctured subcarriers on the right edge below DC is 0 - 10: The number of punctured subcarriers on the left edge above DC is 0 and the number of punctured subcarriers on the left edge below DC is 1 - 11: The number of punctured subcarriers on the left edge above DC is 1 and the number of punctured subcarriers on the left edge below DC is 2 Conclusion DCI signaling for the subcarrier puncturing is not considered further in Rel-16. Conclusion Puncturing for DMRS is not considered further in Rel-16. Resource reservation Agreement For LTE-MTC frequency-domain resource reservation, for unicast, REs of MPDCCH/PDSCH scrambled by C-RNTI or SPS-C-RNTI that would fall into the reserved resource are dropped (meaning punctured). - MPDCCH is for both USS and type 0 CSS Agreement For DL frequency-domain resource reservation, non-contiguous PRB allocation can be indicated using a RBG bitmap. Agreement A downlink resource is reserved if it is reserved in both frequency domain and time domain Agreement For 10msec periodicity, if finer granularity than subframe level: a bitmap with length 20 bits, each subframe has 2 bits per subframe - 00 both slots can be used - 01 2nd slot reserved (if a second bitmap is configured, it is for symbol-level granularity) - The length of the second bitmap is 7 bits for downlink, 7 bits for uplink - 10 1st slot reserved (if a third bitmap is configured, it is for symbol-level granularity) - The length of the third bitmap is 7 bits for downlink, 7 bits for uplink - 11 both slots are reserved Agreement (RRC impact) The first bitmap is 20 or 80 bits. eNB can configure periodicity and start position. - The periodicity T is {10ms, 20ms, 40ms, 80ms, 160ms} - The start position is in a granularity of 10ms Agreement For unicast transmission, dynamic DCI signalling can be used to indicate whether the resource reservation or continuous transmission applies to the scheduled transmission - Note: the resource reservation is the Rel-16 resource reservation. Agreement For unicast, in the repetition case, symbols of PUCCH and PUSCH scrambled by C-RNTI and SPS-C-RNTI that would fall into the reserved resources are dropped (meaning punctured) for symbol- and slot-level reserved resources. Agreement In DL frequency-domain and DL time-domain resource reservation, DMRS REs can be reserved if and only if all other non-CRS REs in the same slot and PRB are also reserved.

RAN1 discussed support of quality report in Msg3 and connected mode, with the following agreements:

R1-1911369 Feature lead summary of DL quality report for MTC Samsung Agreement For both IDLE mode and connected mode, CE mode A and mode B, DL quality report with up to 8 bits and 2 bits, DL quality in Msg3 and not in Msg3: - If frequency hopping for MPDCCH used for DL quality measurement is enabled, only wideband DL quality is reported. Agreement For DL quality report in connected mode, no additional narrowband(s) other than USS MPDCCH narrowband(s) is used for DL quality measurement. Agreement DL quality information with up to 8 bits is defined as: Reported level; MPDCCH repetition level; MPDCCH aggregation level; CE mode. 0; No measurement reporting; No measurement reporting; A, B. 1; 1; 1; A. 2; 1; 2; A. 3; 1; 4; A. 4; 1; 8; A. 5; 1; 12; A. 6; 1; 16; A. 7; 1; 24; A. 8; 2; 24; A, B. 9; 4; 24; A, B. 10; 8; 24; A, B. 11; 16; 24; A, B. 12; 32; 24; A, B. 13; 64; 24; A, B. 14; 128; 24; A, B. 15; 256; 24; A, B. Note: the definition of DL quality information with up to 8 bits is adopted to all scenarios e.g. IDLE mode and connected mode, CE mode A and mode B, DL quality in Msg3 and not in Msg3. Agreement For DL quality information for 2 bits, it is up to RAN4 to design the relevant details with the following input from RAN1. - 1 state indicates ‘no measurement’ - 3 states indicate 3 reported values as a function of Rmax of the RAR MPDCCH (i.e. Type2-CSS) configured for the PRACH CE level, where the function is up to RAN4. - It is up to RAN4 whether the assumed MPDCCH aggregation level is less than 24 if Rmax is 1. Send an LS to RAN4 and RAN2. Also include in the LS, all relevant agreements including DL quality information for 8 bits. Miao (Samsung) to draft LS. R1-1911385 [DRAFT] Draft LS on channel quality report for LTE-MTC Samsung Agreed in R1-1911386 Agreement - For DL quality report in connected mode and not in Msg3, the triggering signal is MAC CE Agreement For DL quality report in Msg3 in connected mode, whether to support and if supported, the details on configuration and triggering of DL quality report is up to RAN2 - Include as part of LS to RAN2 and RAN4 to be drafted by Miao (Samsung)

RAN1 discussed MPDCCH performance improvements, with the following agreements:

R1-1911358 Feature lead summary of MPDCCH performance improvement Huawei, HiSilicon Agreement Precoder cycling in time domain is done sequentially and in a cyclic manner - FFS whether it is combined with periodic pseudo random initialization Agreement Select one of the following in RAN1#99 - Alt1: For 2 Tx in the distributed transmission, fixed two precoders (0,1) are paired for every subframe and PRB. - Alt2: For 2 Tx in the distributed transmission, precoder set { (0,1), (1,0) } is used for precoder cycling Agreement Select one of the following in RAN1#99 - Alt1: The predefined pairs of rank-1 precoders {12,13} and {14,15} can be cyclically used in the frequency domain - Alt2: The predefined pairs of rank-1 precoders (12,13), (14,15), (15,12), (13,14) are used for precoder cycling in the frequency domain. Email discussion on PDCCH candidates for precoding cycling fallback by Nov 1st to be coordinated by Zheng (Huawei) - Including consideration on UE complexity Agreement from email discussion When CSI-based precoding is configured, the set of candidates for fallback (open loop precoder cycling) is as follows: - 2/4PRB set, Rmax=1: - L = 8/16 in USS and CSS are open loop - 2/4 PRB set, Rmax>1: - R1-2: - L=8/16 in USS and CSS are open loop - R1-3, R1-4: - The antenna port determination for L=2 is changed: L=2 uses the same antenna port as L=4 - L=8/16 in USS and CSS are open loop - 2+4 PRB set: - R1, R1-2, R1-3, R1-4: - L=24 in USS and CSS are open loop NOTE 1: In the above, L = 8/16 means L=8 for 2PRB set and L=16 for 4PRB set NOTE 2: “R1” means that the UE has to monitor a single MPDCCH repetition (R1), R1-2 two repetitions (R1 and R2), and so on.

R1-1913333 Feature lead summary of MPDCCH performance improvement Huawei, HiSilicon Agreement For 2 Tx in the distributed transmission, fixed two precoders (0,1) are paired for every subframe and PRB. Agreement The predefined pairs of rank-1 precoders {12,13} and {14,15} can be cyclically used in the frequency domain. Agreement The higher layer parameter mpdcch-crs-power-ratio can be configured to values in the set {-4.77, -3, -1.77, 0, 1, 2, 3, 4.77} dB. Agreement (RRC impact) For TDD operation, enable closed loop operation with reciprocity-based beamforming: - The close loop candidates do not have an association with CRS ports. - A separate RRC signalling is introduced to enable this feature Agreement For 4TX antennas in localized mode, - Precoder cycling in time domain is done according to the sequence 12, 13, 14, 15 - Precoder cycling in frequency domain is done according to the sequence 12, 14, 13, 15

RAN1 discussed CSI-RS-based feedback for non-BL UEs, with the following agreements:

R1-1910809 FL summary of CE mode A and B improvements for non-BL UEs LG Electronics Agreement Submode 2 is supported for PUCCH mode 1-1 for non-BL UEs in CE mode A - No further PMI enhancement in Rel-16 for aperiodic CSI report Agreement Assuming RI=1, Table 7.2.2-1D in TS 36.213 is reused without modification for the support of CSI-RS based CSI feedback for non-BL UEs in CE mode A. - The RI is not reported. Agreement For CSI-RS based CSI feedback for non-BL UE in CE mode A, CSI reference resource in the frequency domain is the narrowband(s) used for MPDCCH monitoring - This is same as in Rel-15

R1-1912380 FL summary of CE mode A and B improvements for non-BL UEs LG Electronics Agreement For CSI-RS based CSI feedback for non-BL UE in CE mode A, CSI reference resource in the time domain is given by the legacy parameter csi-NumRepetitionCE. - This is same as in Rel-15.

RAN1 discussed ETWS/CMAS indication in connected mode, with the following agreements:

R1-1910809 FL summary of CE mode A and B improvements for non-BL UEs LG Electronics Agreement For ETWS/CMAS indication to a non-BL UE in CE in connected mode via DCI using Type 0 CSS, following DCI format is used for ETWS/CMAS notification - DCI format 6-1A/B with a RNTI (e.g. SI-RNTI which is up to RAN2) for ETWS/CMAS notification

R1-1912380 FL summary of CE mode A and B improvements for non-BL UEs LG Electronics Agreement For ETWS/CMAS indication to a non-BL UE in CE in connected mode via DCI using Type 0 CSS, the definition of the Type0-CSS for CE mode B is same as that of CE mode A (as specified in TS36.213 9.1.5). Agreement The payload size of the DCI format 6-1B for ETWS/CMAS notification using Type 0 CSS is the same as that of the Rel-13 DCI format 6-1B which is fixed and determined only by the bits not associated with any UE-specific RRC configuration. Agreement The payload size of the DCI format 6-1A for ETWS/CMAS notification using Type 0 CSS is the same as that of the DCI format 6-1A mapped onto the common search space and scrambled by C-RNTI. Agreement The content of the DCI format 6-1A/1B for ETWS/CMAS indication to a non-BL UE in CE in connected mode using Type 0 CSS is as follows: - Direct indication information (8 bits) with the content left for RAN2 to define in TS 36.331. - All the remaining bits in format 6-1A/1B for ETWS/CMAS indication are set to zeros. R1-1913251 Reply LS on direct indication of ETWS/CMAS FUTUREWEI Agreement The LS to RAN2 is endorsed in R1-1913367

RAN1 discussed use of LTE control channel region for DL transmission, with the following agreements:

R1-1911368 Summary of Use of LTE Control Channel Region for DL Transmission Nokia, Nokia Shanghai Bell Agreement For MPDCCH mapping for TDD special subframe configurations 9 and 10, - The resource elements used for MPDCCH in lMPDCCHStart symbols starting from symbol#4 are copied into the first lMPDCCHStart symbols in the first slot if not colliding with CRS REs. Agreement Confirm the working assumption with the following modification: For MPDCCH transmission in LTE control region, the special subframe usage for MPDCCH transmission is the same as in previous releases, i.e. special subframe configurations 0 and 5 are not used for MPDCCH transmission. Agreement REs containing MPDCCH DMRS are also copied into the LTE control region if they are part of the MPDCCH symbols to be copied.

RAN1 discussed use of RSS for measurement improvements, with the following agreements:

R1-1910542 Summary of the use of RSS for measurement improvements Sony R1-1911388 Follow Up Summary of the use of RSS for measurement improvements Sony Agreement The RSS Frequency Location function is as follows: - Possible RSS Frequency Locations can only be within legacy Rel-13 narrowbands - A RSS Frequency Location does not span two narrowbands. - In each legacy narrowband, there are 3 non-overlapping RSS Frequency Locations - Network can configure a subset of narrowbands to contain possible RSS - The subset of narrowbands is common across all cells in the network - The total number of selected narrowbands that can contain possible RSS is NNB - The RSS Frequency Location function: - IRSS = PCID MOD (3NNB) - Where IRSS is the index of possible RSS Frequency Location starting with the lowest location Agreement - For the configuration of the NNB narrowbands, following is supported - A bitmap to indicate the NNB narrowbands. The narrowbands belonging to the central 6 PRBs are excluded. - By default, all narrowbands, except for the narrowbands belonging to the central 6 PRBs, are selected - A one-bit indicator indicating RSS colocation (time and frequency domain) in all cells Agreement For the RSS Time Offset ORSS, the RSS time offset is distributed across MRSS as a function of PCID. The RSS Time Offset function is: - ORSS = PCID/(3NNB) MOD MRSS - NOTE: Actual Time Offset (in SFN radio frames) = ORSS × GRSS Where, the granularity of each unit of GRSS = PRSS / (10 MRSS), where GRSS is configurable and is common across all cells in the network - FFS: value for GRSS Agreement For each neighbor cell in the Neighbour Cell List: - Use 3 bits to signal a RSS Power Bias relative to Q_offset, where 1 state is used to indicate that RSS is not used for that neighbor cell. FSS the range Agreement Use RSS of neighbour cells for measurement improvement in Connected Mode: - Signalling of RSS parameters for UE reported neighbour cells that are NOT in the Neighbour Cell List - FFS: Handling of potential mismatch of UE measurement gaps and RSS periodicity Agreement Introduce a time shift RSS, within two consecutive ORSS steps, so that the actual time offset can be shifted by RSS radio frames, i.e.: - The Actual Time Offset = (ORSS × GRSS) + RSS - The value RSS can be determined by the UE from the ORSS of the serving cell

R1-1913096 Summary of the use of RSS for measurement improvements Sony Europe B.V. Agreement RSS Time Offset granularity GRSS is signalled using a total of 3 bits, where the values of GRSS depends on the RSS periodicity PRSS as follows: - GRSS = {1, 2, 4, 8, 16} frames for PRSS = 160 ms - GRSS = {1, 2, 4, 8, 16, 32} frames for PRSS = 320 ms - GRSS = {2, 4, 8, 16, 32, 64} frames for PRSS = 640 ms - GRSS = {4, 8, 16, 32, 64, 128} frames for PRSS = 1280 ms Agreement The RSS Power Bias values are {-6 dB, -3 dB, 0 dB, 3 dB, 6 dB, 9 dB, 12 dB, RSS Not Used}, where “RSS Not Used” indicates that the RSS of that neighbour cell is not used for measurements. Agreement (RRC impact) Introduce an indicator to indicate whether RSS of neighbour cells that are NOT in the Neighbour Cell List can be used for measurements Conclusion In the case of using RSS of neighbour cells that are NOT in the Neighbour Cell List for measurements in Idle Mode, there is no further RAN1 specification support to handle this case. Conclusion No further optimisation is required to align RSS with Measurement Gaps in Connected Mode.

#### 2.1.2	Remaining Open issues

There are no remaining open issues in RAN1.

## 2.2	RAN2

#### 2.2.1	Agreements

To RAN2#107bis, 106 contributions were submitted (for details see References section), and after the meeting, an agreement summary document was provided in R2-1914102, and email discussions were arranged for the running CRs for 36.300, 36.304, 36.321, 36.331, and 38.300.

To RAN2#108, 117 contributions were submitted (for details see References section), and after the meeting, an agreement summary document was provided in R2-1916424, and email discussions were arranged for the running CRs for 36.300, 36.302, 36.304, 36.306, 36.321, 36.331, and 38.300.

RAN2 discussed mobile-terminated (MT) early data transmission (EDT) jointly with NB-IoT, with the following agreements:

RAN2#107bis agreements: Non-EDT Msg1 and Msg2 are used in MT UP-EDT solution. Introduce a new resume cause for MT UP-EDT in RRCConnectionResumeRequest. Same as in MO-EDT; MT UP-EDT can be initiated only if NCC was provided in the previous connection. Same as in MO-EDT; RRCConnectionResumeRequest and RRCConnectionResume or RRCConnectionRelease are used in Msg3 and Msg4 for MT UP-EDT, respectively. Same as in MO-EDT; DL data in Msg4 in MT UP-EDT can be segmented. UL data can be multiplexed with RRCConnectionResumeComplete. For MT CP-EDT, UE transmits Rel-15 EDT preamble and the EDT UL grant is provided in Msg2. Same as MO-EDT; RRCEarlyDataRequest is used in Msg3 for MT CP-EDT. Add the MT-Data establishment cause to RRCEarlyDataRequest message for MT CP-EDT. For MT CP-EDT, confirm the WA that no new TBS for Msg3 is introduced. Same as in MO-EDT; RRCConnectionSetup or RRCEarlyDataComplete can be transmitted in Msg4 for MT CP-EDT. For MT CP-EDT, RRCConnectionSetup is extended to optionally include dedicatedInfoNAS. RAN2#108 agreements: FFS if UE category information, i.e., Cat-M2, Cat-NB2, is provided in the UE Radio Paging information container. If the UE supports MT-EDT (optional) for the CP solution, it shall also support MO-EDT for the CP solution. If the UE supports MT-EDT (optional) for the UP solution, it shall also support MO-EDT for the UP solution. Support of MT-EDT is optional at the UE without AS capability. It should be possible for the UE to indicate separate capability for CP MT-EDT and UP MT-EDT at NAS level. Send a reply LS to SA2 and CT1 to inform about the agreement above. R2-1916368 Reply LS on Mobile-terminated Early Data Transmission LS out Rel-16 LTE_eMTC5-Core, NB_IOTenh3-Core, 5G_CIoT To:SA2, CT1 Cc:RAN3, RAN, SA

RAN2 discussed UE-group wake-up signal jointly with NB-IoT, with the following agreements:

RAN2#107bis agreements: Rel-16 WUS can be configured without Rel-15 WUS. If both R15 and R16 WUS are configured, then maximum duration, time offset for different gap types, and transmit power for WUS sequence need to be configured with the same values for both R15 and R16. - FFS: numPOs The time locations of R16 WUS resources need to be known by the UE. Signalling details can be discussed as part of stage 3 CR. FFS: A WUS group cannot be mapped to both UEs using UE-ID based only and UEs using UE-ID + paging probability based grouping. If both Release 15 WUS and Release 16 WUS are configured then values configured for parameters in Release 15 WUS also apply to Release 16 WUS. If only Release 16 WUS is configured then values for the following parameters shall be configured: MaxDurationFactor, numPOs, FrequencyLocation (eMTC only), timeOffsetDRX, timeOffset-eDRX-short, timeOffset-eDRX-Long, numDRX-CyclesRelaxed. FFS: A different number of WUS resources can be configured for each gap type (DRX, eDRX short, eDRX long). - FFS: When one or more R16 WUS resources are configured, the WUS Paging probability mapping to WUS group can be provided separately for each gap type (i.e. timeoffset-DRX, timeoffset-eDRX-short, timeoffset-eDRX-long). Same or different number of WUS groups can be configured for each R16 WUS resource. UE WUS group hopping between WUS resources is configured per cell. FFS how to configure the following agreed cases: - When R15 WUS is configured then all R16 WUS resources are adjacent to R15 WUS in the time domain (for eMTC and NB-IoT) and in the frequency domain (for eMTC only). - When only R16 WUS resources are configured, frequency location provided for the first R16 resource (i.e. FrequencyLocation). (for eMTC only). - When only R16 WUS resources are configured, location in time provided for the first R16 resource for each gap type (i.e. timeOffset-DRX, timeOffset-eDRX-short, timeoffset-eDRX-Long). (for eMTC and NB-IoT). RAN2 assumes one or more UEs may not be configured at NAS with paging probability. If R16 WUS is configured, at least one WUS group will be assigned to UEs that are not configured with paging probability. FFS Mapping of paging probabilities to WUS group. R16 WUS can be supported on all or subset of the paging carriers/paging narrowbands. RAN2#108 agreements: Inform SA2 that RAN2 recognise the issue created by a mobile UE using WUS but RAN2 has not yet concluded on a solution Ask SA2 to consider introducing WUS awareness in MME from Release 15 numPOs is the same for all WUS resources. Allow configuration of different number of WUS resources for each gap type. The signalling allows configuration of any of the following: - eNB configures all WUS groups for UE ID based grouping. - eNB configures all WUS groups for paging probability based grouping. In this case WUS group(s) corresponding to the highest probability are used for UEs without paging probability configured. - Combination of above two configurations; some WUS groups for paging probability based grouping and some WUS groups for UE ID based grouping. - If more than one WUS group corresponds to the UE’s configured probability then UE ID is used to determine a WUS group. Number and value of paging probability thresholds be the same for all gap types. Each gap type can have different number of WUS groups for each probability threshold. For each paging probability threshold there shall be at least 1 WUS group. WA: Maximum number probability thresholds is 3 giving 4 group. [108#94][NB-IoT/eMTC R16] Finalise the WUS signalling (Qualcomm) Scope: finalise the WUS signalling both for eMTC and NB-IoT using the signalling in section 2 of R2-1916430 as the base line, taking into account RAN1 parameters list. R2-1916440 Reply LS on assistance indication for WUS LS out Rel-16 NB_IOTenh3-Core, LTE_eMTC5-Core To:SA2, CT1, RAN3 Cc: SA

RAN2 discussed transmission in preconfigured uplink resources (PUR) jointly with NB-IoT, with the following agreements:

RAN2#107bis agreements: For CP and UP solutions unless otherwise stated: For PUR transmission and associated response, no new RRC messages are introduced and the existing RRC messages are re-used (S-TMSI and establishment cause for CP, and Resume ID and establishment cause for UP, are mandatory IEs). - Existing establishment causes are re-used. PUR update request is performed only in RRC_CONNECTED (i.e. not included with PUR transmission). This replaces the previous agreement for UP regarding piggyback of PUR request with the PUR transmission. L2/L3 expectation indication and downlink channel quality report are not included with PUR transmission. For CP solution AS RAI, BSR are not included with PUR transmission. FFS for UP solution whether AS RAI, BSR can be included with PUR transmission. For the CP solution, MAC CE for TA update can be sent without downlink RRC response message. (For UP RRC response message is always required). In case the UE moves to RRC-CONNECTED, a new C-RNTI can be provided in RRC. If absent the UE maintains the PUR-RNTI as C-RNTI. Working assumption: PUR is indicated as enabled in the cell using a flag in SIB2. Upon detecting that SIB indication of PUR support is turned off in the cell, UE shall release all PUR configurations. Existing SIB update mechanism is used to update the indication. PUR configuration can be provided without PUR Configuration Request from the UE, therefore optional radio access capabilities (separate for UP and CP) to indicate UE is capable of performing UL transmissions using PUR are introduced. When UE initiates RACH/EDT, whether it has PUR configuration(s) is not explicitly notified to the network. PUR (re)configuration is not supported in RRCEarlyDataComplete. In case PUR (re)configuration is provided in RRC Connection release, no additional explicit success/failure indication is introduced, i.e., existing methods are sufficient. No further UE behaviour is specified in case successful PUR reconfiguration is not confirmed using the existing methods (i.e., the PUR configuration that the UE considers valid depends on whether UE received the reconfiguration). It is up to the network implementation how to handle this scenario. NW releases PUR only upon successful confirmation that UE received the release message using the existing methods. PUR request includes optional indication that L1 ACK is sufficient. NW has the final decision whether to use L1 ACK or not. No new RRC message for PUR release request is needed (i.e. PUR configuration request is used for requesting PUR release). “UE is stationary/quasi-stationary” is not a precondition before sending PUR configuration request. “UL data size is limited to maximum supported TBS based on the UE category/capability” is a precondition before sending PUR configuration request. UE cannot be configured with more than one PUR configuration - Therefore, PUR config identity/index is not needed in PUR configuration Information on TBS size is provided in PUR configuration. - Exact details also depend on RAN1 agreements. For CP, similar to EDT, “the size of the resulting MAC PDU including the total UL data is expected to be smaller than or equal to the TBS configured for PUR” is a precondition before initiating UL transmission using PUR. FFS for UP. - Sending RRC Connection request without the CP data is not excluded due to this. For UP, refer to PUR messages as “RRCConnectionResumeRequest for PUR” and “RRCConnectionResumeRequest for EDT or PUR” etc. in the specifications. PUR TA timer is configurable up to hour(s) level, disabled/infinity is possible. - Exact values FFS. Configurable value of m. Not configured means release by “m” skip mechanism is disabled. - Exact values FFS. - Further details on “m” operation are FFS: - - UE shall increase ‘m’ when (1) PUR occasion is not used while UE is in RRC_IDLE and (2) PUR occasion is used in RRC_IDLE but no ACK is received. - - Network shall increase ‘m’ when no ACK is sent by the network. - - ‘m’ is not increased (neither by UE nor eNB) while UE is in a dedicated RRC connection. - - Value of ‘m’ is reset to zero after successful communication between UE and eNB (both in RRC_IDLE or RRC_CONNECTED). - - ‘m’ is not increased (neither by UE nor eNB) while barring timer is running. [107bis#90][NB-IoT eMTC R16] Further details on “m” operation for PUR (Qualcomm) To progress the FFSs on “m” operation RAN2#108 agreements: “m” operation for PUR: UE shall increase ‘m’ when (1) PUR occasion is not used while UE is in RRC_IDLE and (2) PUR occasion is used in RRC_IDLE but no response (none of explicit HARQ ACK/NACK, L1 ACK or L2/L3 response) is received. RAN2 notes RAN1#96 agreement “After data transmission on PUR, if nothing is received by the UE in a time period, the UE shall fallback to legacy RACH/EDT procedure.” contradicts with RAN2#107 agreement. RAN2 reconfirms the RAN2#107 agreement “Fallback after D-PUR transmission is not successful is not specified i.e. it is up to UE implementation to initiate legacy RA, MO-EDT or wait for next D-PUR occasion”. Network shall increase ‘m’ when no response corresponding to a PUR occasion (none of explicit HARQ ACK/NACK, L1 ACK or L2/L3 response) is sent by the network. ‘m’ is not increased (neither by UE nor eNB) while UE is in RRC_CONNECTED. Counter ‘m’ is reset to zero after successful communication between UE and eNB using PUR. Counter ‘m’ is not reset to zero after successful communication between UE (with a valid PUR configuration) and eNB in RRC_CONNECTED. Existing access barring methods referenced from 5.3.3.2 in TS 36.331, except per-RSRP barring, are applicable for PUR. ‘m’ is increased if PUR is skipped due to access barring (i.e., no special handling). ‘m’ is increased if PUR is skipped due to UE being in extendedWaitTime (i.e., no special handling). Configurable value of m = {2, 4, 8, spare}. Others: After L1 ACK the PUR procedure is terminated and UE is not required to continue monitoring PDCCH after this (as per previous agreements). L1 ACK is not intended for application layer response. BSR for eMTC and DPR for NB-IoT can be included in PUR transmission for UP solution. - FFS CP solution. - FFS AS RAI. resumeID is set to the stored resumeIdentity when transmitting the RRCConnectionResumeRequest message using PUR. RRCEarlyDataComplete message is not used to release D-PUR configuration. PUR configuration request may contain a time offset request, i.e. requested time of the first PUR transmission. Details FFS. PUR configuration may contain a time offset, i.e. time of the first PUR transmission. Details FFS. Timer for PUR response is configurable, i.e. the length of the window during which the UE monitors for PUR response. Details FFS. TA timer for PUR is maintained in MAC. TA timer is restarted every time TA is received or explicitly re-validated (i.e. successful PUR transmission alone does not restart the timer). For initiating transmission using PUR, the interaction with NAS is up to UE implementation. For PURConfigurationRequest, in A.6, all entries (P, A-I, A-C) are '-'. RAN2 assumes Periodic TAU timer is restarted upon successful PUR transmission. (same as EDT). For UP solution, UE can segment and transmit part of the data in initial PUR transmission. Security is re-activated for PUR even when RRC Connection Resume is sent without any UL data, no separate indication is needed to separate legacy and PUR cases. For CP solution, eNB stores part of the PUR configuration needed to receive the PUR transmission. FFS whether full configuration is kept in eNB or part of it in MME. PUR configuration request doesn't differentiate between whether the request is for CP or UP. No PUR blacklisting is introduced (from RAN2 point of view). Confirm the working assumption from RAN2#107bis on flag in SIB2. Will have separate pur-Enabled flag in SIB2(-NB) for UP and CP. It is up to UE implementation how the UE determines whether the UL data is suitable for transmission using PUR. Capture as NOTE in 5.3.3.1x. If paging and PUR transmission opportunity collide, PUR transmission is prioritized. No mechanism to prevent UEs from sending configuration requests in close succession. R2-1916437 Feedback on RAN1 agreements on PUR LS out NB_IOTenh3-Core, LTE_eMTC5-Core To:RAN1 R2-1916435 LS reply PUR transmission for NB-IoT/eMTC LS out NB_IOTenh3-Core, LTE_eMTC5-Core To:RAN1 Cc:RAN4

RAN2 discussed scheduling of multiple DL/UL transport blocks jointly with NB-IoT, with the following agreements:

RAN2#107bis agreements: For NB-IoT, when multiple TBs are scheduled, drx-InactivityTimer is only (re-)started when both (UL) HARQ RTT Timers expire. For NB-IoT, drx-InactivityTimer is stopped when NPDCCH indication for transmission of multiple TBs is received. For NB-IoT, (UL) HARQ RTT timers for both HARQ processes are started in the subframe containing the last repetition of the (PUSCH transmission) PDSCH reception of the last TB. Working assumption: For NB-IoT, the length of HARQ RTT timer is set to k+2*N+1+delta. FFS if delta is deltaPDCCH Working assumption: For NB-IoT, the length of UL HARQ RTT timer is set to 1+delta. FFS if delta is deltaPDCCH For eMTC, (UL) HARQ RTT timers for all scheduled HARQ processes are started in the subframe containing the last repetition of the (PUSCH transmission) PDSCH reception of the last TB. RAN2#108 agreements: Use deltaPDCCH concept (same as in legacy timer length) for both HARQ RTT timers. For NB-IoT; introduce a new IE, i.e., sc-mtch-InfoListMultiTB-v16xy in SCPTMConfiguration-NB message to signal scheduling information for SC-MTCH using multiple TBs transmission. For eMTC; the length of HARQ RTT timer is set to 7+l*N for unbundled HARQ ACK. For NB-IoT, for interleaved transmission, timer length of UL HARQ RTT timer is set to 1+delta. For NB-IoT, for interleaved transmission: - Without bundled HARQ, timer length of HARQ RTT timer is set to k+2*N+1+delta. - With bundled HARQ, timer length of HARQ RTT timer is set to k+N+3+delta.

RAN2 discussed quality report in Msg3 and connected mode, with the following agreements:

RAN2#107bis agreements: For 8-bit DL quality report, same MAC CE is used for reporting in Msg3 and connected mode. For 8-bit DL quality report; LCID value for the quality report is transmitted in addition to the LCID value for UL-CCCH. Codepoint/index of “10001” is used for 8-bit DL quality report for eMTC. For EDT, 8-bit DL quality report has lower priority than MO data from UL-CCCH. For non-EDT, 8-bit DL quality report has higher priority than MO data not from UL-CCCH, i.e., one level above “data from any Logical Channel, except data from UL-CCCH”. For non-EDT, R+F2+E MAC subheader is used for 2-bit DL quality report. 2 separate indicators are introduced in SIB to enable 8-bit and 2-bit DL quality report, i.e., FFS if it is possible to indicate 2-bit only. RAN2#108 agreements: DL quality in Msg3 in connected mode is not supported. [108#72][eMTC] To finalize the 2 bit Quality report (Qualcomm) Whether 2 bit Quality Report is supported, and if yes how.

RAN2 discussed MPDCCH performance improvements, with the following agreements:

RAN2#107bis agreements: UE shall consider the feature disabled in idle mode when configuration in idle mode is not broadcasted. The dedicated configuration is released when UE is released to idle mode. FFS when UE is suspended. RAN2#108 agreements: If a dedicated configuration is not provided, the UE uses the broadcasted configuration. When UE is suspended, dedicated configuration is released.

RAN2 discussed improvements for non-BL UEs, with the following agreements:

RAN2#107bis agreements: Non-BL UE supporting ETWS/CMAS in CE mode is required to monitor the same subframes as in legacy, i.e. non-BL UEs in CE, to receive ETWS/CMAS notification when in connected mode. Introduce capability for support of ETWS/CMAS indication reception in RRC CONNECTED by UE supporting CE Mode A. Introduce capability for support of ETWS/CMAS indication reception in RRC CONNECTED by UE supporting CE Mode B. Introduce in dedicated signaling an indication whether ETWS/CMAS notification is enabled for UE in connected mode. RAN2#108 agreements: Use SI-RNTI for ETWS/CMAS notification. UE is enabled to monitor for ETWS/CMAS notification via dedicated signalling. The reception types for SI-RNTI for ETWS/CMAS notification is captured in TS 36.302. For feedback based on CSI-RS, capability bit is introduced only for CE Mode A.

RAN2 discussed RSS-based measurements, with the following agreements:

RAN2#108 agreements: [108#73][eMTC] TPs for RSS (Ericsson) To draft TPs for running CRs based on RAN1 agreements

RAN2 discussed connection to 5GC jointly with NB-IoT, with the following agreements:

RAN2#107bis agreements: Support of eDRX in CM-IDLE and EDT: For NB-IoT and eMTC connected to 5GC: - NCC is always provided during suspension. - adopt early security activation for resumption from RRC_IDLE. RAN2 intends to have the same UE identity, i.e. I-RNTI or resumeID, for UP CIoT 5GS Optimisation for both eMTC and NB-IoT. For NB-IoT and eMTC connected to 5GC, full configuration in RRCConnectionResume(-NB) is supported. For NB-IoT and eMTC connected to 5GC, the EPS UP-EDT procedure is used. For NB-IoT and eMTC connected to 5GC, security is not deactivated and SRB1 is not suspended at EDT fallback for UP-EDT. R2-1914045 LS on RAN2 agreements for 5GC CIoT LSout Rel-16 LTE_eMTC5-Core, NB_IOTenh3-Core To:RAN3. Support of RRC_INACTIVE and eDRX in CM-CONNECTED: - For eMTC when connected to 5GC: The Rel-15 suspension/ resumption procedure to/from RRC_INACTIVE applies. eMTC UEs in RRC_INACTIVE monitor RAN initiated paging and CN initiated paging via I-RNTI and 5G-S-TMSI respectively. Upon reception of CN paging in RRC_INACTIVE, eMTC UE moves to RRC_IDLE without suspension. For eMTC, ran-PagingCycle is extended with values rf512 and rf1024. The RNA configuration and RNA update procedure in Rel-15 RRC_INACTIVE apply to eMTC. The resume cause ‘ran-Update’ is applicable to eMTC UEs connected to 5GC that support RRC_INACTIVE. IDLE mode cell selection/reselection criteria and measurement rules also apply in RRC_INACTIVE state for eMTC UEs connected to 5GC. Neighbouring cell relaxed monitoring is also applicable in RRC_INACTIVE state for eMTC UEs connected to 5GC. Indication in SIB2-BR to indicate that the eNB supports RRC_INACTIVE can be implicit. If a UE in RRC_INACTIVE moves to an eNB that does not support RRC_INACTIVE, the UE enters RRC_IDLE, i.e. not suspended state. No additional capability is needed to indicate support for short extended DRX operation in RRC_INACTIVE state. EDT is not supported in RRC_INACTIVE in Rel-16. Indication of supported CIoT features and other common aspects: - Use NR PDCP for LTE-M devices connected to 5GC. - Introduce a MAC mechanism with 2 bits for RAI. - Access barring per RSRP is supported for eMTC and NB-IoT. [107bis#65][eMTC R16] UE identifier pros and cons (LG) To define the problem and compose a list of pros and cons for each UE identifier RAN2#108 agreements: PTW is not introduced for RRC_INACTIVE state with short eDRX. FFS: If configured with eDRX cycle in CM-IDLE, eMTC UEs in RRC_INACTIVE monitor paging occasions (POs) during CM-IDLE PTW according to the cell paging cycle or UE specific DRX if configured. FFS: if “short eDRX for RRC-INACTIVE” is configured, eMTC UEs in RRC_INACTIVE monitor paging occasions (POs) according to the RAN paging cycle, i.e. 5.12sec, 10.24sec, for RRC_INACTIVE. FFS: if “short eDRX for RRC-INACTIVE”, i.e. 5.12sec, 10.24sec, is not configured, eMTC UEs in RRC_INACTIVE monitor paging occasions (POs) according to the min {UE specific DRX cycle, default DRX cycle, RAN paging cycle}. Rel-15 WUS and Rel-16 Group WUS are not supported for eMTC UEs in RRC_INACTIVE. I-RNTI is used as the UE identifier for UP CIoT 5GS Optimization for both eMTC and NB-IoT. Send a LS to RAN3 to inform them about the agreements in RAN2. UE signaling category M1 shall set the LTE-M indication in RRCConnectionSetupComplete message. Introduce ‘LTE-M Indication enumerated {TRUE} optional’ in RRCConnectionSetupComplete message. LTE-M indication in RRCConnectionSetupComplete message is only sent when UE selects 5GC. RAN2 understands that a UE signalling Cat M1 and optionally Cat M2 shall not signal any other optional UE category. - Introduce a MAC mechanism with 2 bits for RAI when connected to EPC, including CP and UP optimisations (same mechanism as for 5GC). FFS whether any feature is excluded (e.g. PUR, etc). - The AS RAI informs the network whether a) no subsequent DL and UL data transmission is expected; or, b) a single subsequent DL transmission is expected; - For EPS it is optional for a UE to support AS RAI, with capability reporting. - For EPS, introduce indication in SIB2 (SIB2-NB) if AS RAI is configured in the cell. - For 5GS, AS RAI is always enabled for UEs (NB-IoT or LTE-M) connected to 5GC. - 5G-S-TMSI is used for PO determination for eMTC and NB-IoT UE connection to 5GC. - 5G-S-TMSI mod 16384 is used as the UE_ID for PO calculation for eMTC and NB-IoT UE connection to 5GC. - RAN2 will consider introducing a mechanism for minimising ping-pong between CN types in RRC_IDLE/RRC_INACTIVE. [108#09][eMTC] Reply LS on extended NAS timers for CE in 5GC (Ericsson) To draft a reply LS regarding the extended NAS timers for coverage enhancement in 5GS [108#19][eMTC NB-IoT] When to resume DRBs in UP optimization for 5GC (Ericsson) To agree on when to resume DRBs in UP optimization for 5GC [108#21][eMTC NB-IoT] LS to RAN3 and cc RAN1 about Stage 2 CRs (Huawei) Inform RAN3 and RAN1 about Stage 2 CRs for both eMTC and NB-IoT. [108#96][NB-IoT/eMTC R16] Finalise details on RAI (Ericsson) [108#97][NB-IoT / eMTC] Consider how to minimize ping-pong between CN types in RRC_IDLE/RRC_INACTIVE. (Qualcomm) R2-1916369 LS on UE identifier for UP CIoT 5GS Optimisation LS out Rel-16 To:RAN3 LTE_eMTC5-Core, NB_IOTenh3-Core

#### 2.2.2	Remaining Open issues

Specify air interface higher layer aspects of the following improvements for BL/CE UEs:

- Specify support for mobile-terminated (MT) early data transmission (EDT)

- Specify quality report in Msg3 at least for EDT

- Specify aperiodic quality report in connected mode using same quality definition as in Msg3

- Specify MPDCCH performance improvement by using CRS at least for connected mode

- Specify support for UE-group wake-up signal (WUS)

- Specify support for transmission in preconfigured resources in idle and/or connected mode based on SC-FDMA waveform for UEs with a valid timing advance

- Specify scheduling multiple DL/UL transport blocks with or without DCI for SC-PTM and unicast

- Specify CE mode A and B improvements for non-BL UEs

- Enable the use of LTE control channel region for DL transmission (MPDCCH/PDSCH) to BL/CE UEs

- Consider improving the DL RSRP and, if needed, RSRQ measurement accuracy, through use of RSS

- Specify relaxations of RRM measurements for serving cell for UEs using WUS for at least low mobility UEs

- Specify performance improvements for LTE-MTC coexistence with NR

- Specify support for connection to 5GC including eDRX, EDT, etc.

## 2.3	RAN3

#### 2.3.1	Agreements

To RAN3#105bis, 71 contributions were submitted (for details see References section).

To RAN3#106, 59 contributions were submitted (for details see References section).

RAN3 discussed mobile-terminated (MT) early data transmission (EDT) jointly with NB-IoT, with the following agreement:

RAN3#105bis agreements: R3-194974, Introduction of MT Early Data Transmission (Qualcomm Incorporated, Huawei, Ericsson) endorsed as BL CR - TP for LTE_eMTC5, NB_IOTenh3 BL CR for TS36.413: Correction on MT-EDT agreed in R3-196236 RAN3#106 agreements: WA:Assume the UE category infor will be included in UE capability for paging as transparent container Define the Data Size as INTEGER (1..4095, …) WA: the Pending Data Indication IE in UE CONTEXT RESUME RESPONSE message TP to BL CR#1682 / 36.413 on MT-EDT Open Issues agreed in R3-197757

RAN3 discussed connection to 5GC, with the following agreements:

RAN3#105bis agreements: BL CRs endorsed according to previously endorsed work management and e-mail updates from the rapporteur R3-194936, BL CR for support of extended DRX in CM-IDLE for eMTC connected to 5GC (ZTE, Ericsson, Huawei, LG) CR0172r1, TS 38.413 v15.5.0, Rel-16, Cat. B For eMTC - Endorsed as BL CR - TP for LTE_eMTC5 BL CR 0172 for TS 38.413: CE modeB restriction for LTE-M (Ericsson) agreed in R3-195931 R3-194938, Introduction of Suspend-Resume for 5GC (Nokia, Nokia Shanghai Bell) CR0019r1, TS 38.410 v15.2.0, Rel-16, Cat. B For common - Endorsed as BL CR R3-194939, Introduction of Suspend-Resume for 5GC (Nokia, Nokia Shanghai Bell, Qualcomm Incorporated), CR0188r1, TS 38.413 v15.5.0, Rel-16, Cat. B For common - Endorsed as BL CR - TP to BL CR#0188 “Introduction of Suspend-Resume” for TS 38.413) Cell Identifier and Coverage Enhancement Level (Huawei) agreed in R3-195136 - TP for BL CR#0188 TS 38.413 on Suspend Resume: Correction of Suspend Resume (Nokia, Nokia Shanghai Bell) merged with R3-195958 agreed in R3-196238 R3-194940, Introduction of CP CIoT 5GS Optimisation for NB-IoT and MTC connected to 5GC (Stage 2) (LG Electronics), CR0020r1, TS 38.410 v15.2.0, Rel-16, Cat. B For common - Endorsed as BL CR R3-194947, Introduction of Suspend-Resume (Nokia, Nokia Shanghai Bell, Qualcomm Incorporated), CR0182r2, TS 38.423 v15.5.0, Rel-16, Cat. B For common - Endorsed as BL CR R3-194975, Common CP/UP aspects of CIoT UEs when connected to 5GC (Ericsson), CR0153r4, TS 38.413 v15.5.0, Rel-16, Cat. B For common - Endorsed as BL CR - TP for BL CR #153 TS 38.413 on Common CIoT / common CP/UP: Introduction of Extended Connected Time (Qualcomm Incorporated) agreed in R3-195501 R3-194976, Introduction of Control Plane CIoT 5GS Optimisation for NB-IOT and eMTC (Qualcomm Incorporated), CR0173r2, TS 38.413 v15.5.0, Rel-16, Cat. B For common - Endorsed as BL CR RAN3#106 agreements: - Discussion on LTE-M indicator addition in NGAP Initial UE Message. Summary of offline discussion in R3-197720 TP for BL CR# 0172 for TS 38.413: LTE-M Indication in NGAP Initial UE Message agreed in R3-197719

#### 2.3.2	Remaining Open issues

Specify network signalling support of the following improvements for BL/CE UEs:

- Specify support for mobile-terminated (MT) early data transmission (EDT)

- Specify remaining signaling support for connection to 5GC

- Specify support for WUS grouping

## 2.4	RAN4

#### 2.4.1	Agreements

To RAN4#92bis, 34 contributions were submitted (for details see References section). For RRM, a way forward was agreed in R4-1912735.

To RAN4#93, 31 contributions were submitted (for details see References section). For RRM, a way forward was agreed in R4-1915889. For the demodulation performance part, a work plan was agreed in R4-1914344, and a way forward was agreed in R4-1915876.

RAN4 discussed coexistence with NR, with the following agreement:

- TP for TR endorsed in R4-1912021 - TP for TR on PRB alignment endorsed in R4-1913001 - TP for TR on TAG misalignment endorsed in R4-1913002 - TP for TR on addition of n90 frequency band endorsed in R4-1912995 - WF on TR structure changes agreed in R4-1913019

- TP for TR endorsed in R4-1914225 - TP for TR on correction to n90 frequency band endorsed in R4-1915166

RAN4 discussed UE-group wake-up signal, with the following agreements:

- Rel-15 WUS reception requirements apply for Rel-16 UE.

RAN4 discussed MPDCCH performance improvements, with the following agreement:

- The evaluation period of DL radio link quality measurement is same as evaluation period for Rel-13 eMTC

- RLM - RLM core requirements, i.e., TS36.133 7.19, can be applicable for UE category M1 configured with improved MPDCCH. - RAN4 discuss the SNR test points of RLM Qin/Qout with improved PDCCH in RRM performance part.

RAN4 discussed transmission in preconfigured UL resources, with the following agreements:

- LS on “Thresholds for serving cell RSRP change based TA validation in PUR” to RAN2 (cc RAN1) was approved in R4-1912782

- When TA is obtained in RRC_IDLE mode, the values of M (first measurement) and N (second measurement) are derived as follows: - Normal coverage - min(480, NxDRX cycle) - Enhanced coverage - min(800, NxDRX cycle) - Where N is the relaxation factor N given by Table 4.6.2.1A-1 and Table 4.6.2.3A-1 for normal and enhanced coverage respectively. - UE should make the first and second measurements available within this time range - When UE receives a TA update through PUR ACK DCI in RRC IDLE, then the first RSRP measurement that was performed in RRC CONNECTED to obtain reference RSRP measurement should be discarded and replaced with the most recent version of the second RSRP measurement (i.e. the measurement used for TA validation), i.e., RSRP1 := RSRP2.

RAN4 discussed support of quality report in Msg3 and connected mode, with the following agreements:

- Measurement period for DL quality reporting in idle mode is T2 - Conclusion: no further discussion in RAN4 on 8bit table

- 2-bit DL quality report mapping - MPDCCH Aggregation level is assumed to be 24. - Wait for RAN2 decision on whether 3 or 4 values can be reported - For the DL quality report accuracy - When RL is reported, i.e., MPDCCH AL=24, MPDCCH Repetition; Pm-Dsg (%); Conditions. R (Note 1); ≤1; -6 ≤ Ês/Iot (Note 2). R/[4]; >1; -6 ≤ Ês/Iot (Note 2). R; ≤1; -15 ≤ Ês/Iot ≤ -6 dB. R/[8]; >1; -15 ≤ Ês/Iot ≤ -6 dB. Note 1: R is the reported MPDCCH repetition level that UE has reported. Note 2: FFS whether to set the upper limit, e.g. 3dB.. - For FFS in Note 2: - Option 1: -6 ≤ Ês/Iot (No upper limit) - Option 2: -6 ≤ Ês/Iot ≤ 3 dB - When AL is reported, i.e., MPDCCH RL=1, MPDCCH Repetition; Pm-Dsg (%); Conditions. Lk (Note 1); ≤1; FFS. Lk-[2]; >1; FFS. Note 1: Lk∈{1,2,4,8,12,16,24} is the reported AL level where k is the index to the AL set 1≤k≤7.. - For FFS in the conditions, - Option 1: Ês/Iot >= -6 dB - Option 2: Ês/Iot >= 3 dB

RAN4 discussed RSS-based measurements, with the following agreement:

- RSRP measurement accuracy - Methodology: Take the averaged value of all proposals for the same number of samples and specify the accuracy requirements accordingly. - Summary of RSRP measurement accuracy proposals and averaged valued for BL UEs: Es/Iot [dB]; Nokia; Ericsson; Huawei; Qualcomm; Averaged value. ≥ -6; 3.5 dB; 4 dB; - dB; 5.5 dB; [4.5] dB. ≥ -12 dB; 5 dB; 4 dB; 7 dB; 5.5 dB; [5.5] dB. -15 <= Es/Iot <= -12 dB; 7.5 dB; 5 dB; 8 dB; 6 dB; [6.5] dB. - Summary of RSRP measurement accuracy proposals and averaged valued for non-BL UEs: Es/Iot [dB]; Nokia; Ericsson; Qualcomm; Intel; Averaged value. ≥ -6; 3 dB; 4 dB; 4 dB; 3.2 dB; [3.5] dB. ≥ -12 dB; 4.5 dB; 4 dB; 4.5 dB; 4.5 dB; [4.5] dB. -15 <= Es/Iot <= -12 dB; 6.5 dB; 5 dB; 6 dB; 6.4 dB; [6.0] dB. - Improved measurement accuracy requirements for RSRP based on RSS is defined based: - [3] samples in normal coverage - [5] samples in enhanced coverage

#### 2.4.2	Remaining Open issues

Specify RAN4 core and performance requirements and test cases for the following improvements for BL/CE UEs:

- Specify quality report in Msg3 at least for EDT

- Specify aperiodic quality report in connected mode using same quality definition as in Msg3

- Specify MPDCCH performance improvement by using CRS at least for connected mode

- Specify support for UE-group wake-up signal (WUS)

- Specify support for transmission in preconfigured resources in idle and/or connected mode based on SC-FDMA waveform for UEs with a valid timing advance

- Specify CE mode A and B improvements for non-BL UEs

- Enable the use of LTE control channel region for DL transmission (MPDCCH/PDSCH) to BL/CE UEs

- Consider improving the DL RSRP and, if needed, RSRQ measurement accuracy, through use of RSS

- Specify relaxations of RRM measurements for serving cell for UEs using WUS for at least low mobility UEs

- Specify performance improvements for LTE-MTC coexistence with NR

- Finalize the TR on “Coexistence between LTE-MTC and NR” (37.823)

## 2.5	RAN5

## 2.6	RAN6

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 4.	References

RAN1#98bis

98 contributions (for details see agenda item 6.2.1 in Tdoc list)

RAN1#99

98 contributions (for details see agenda item 6.2.1 in Tdoc list)

RAN2#107bis

106 contributions (for details see agenda items 7.1, 7.2.3 and 7.2.4 in Tdoc list)

RAN2#108

117 contributions (for details see agenda items 7.1, 7.2.3 and 7.2.4 in Tdoc list)

RAN3#105bis

71 contributions (for details see agenda item 14 in Tdoc list)

RAN3#106

59 contributions (for details see agenda item 14 in Tdoc list)

RAN4#92bis

34 contributions (for details see agenda items 7.10 in Tdoc list)

RAN4#93

31 contributions (for details see agenda items 8.10 in Tdoc list)

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template