3GPP TSG RAN meeting #87e										RP-200091

Electronic Meeting, March 16-19, 2020

Status Report to TSG

Agenda item:			9.4.17

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | 5WWC-NG_interface-Core |  |  |  |  |
| Unique ID | 830182 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190999 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 06/2020 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 90% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Feng Han |
|  | Company | Huawei |
|  | Email | Hanfeng3@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The Rel-16 WI completion date is shifted from March 2020 to June 2020.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

Agreements from RAN3#105 meeting (Ljubljana, Slovenia, 26 - 30 August 2019):

- The baseline CR for TS 29.413 with several editor’s notes and FFS is endorsed in [R3-194789].

- The baseline CR for TS 38.413 with several editor’s notes and FFS is endorsed in [R3-194790].

Agreements from RAN3#106 meeting (Reno, USA, 18 - 22 November 2019):

- The baseline CR for TS 29.413 is endorsed in [R3-196486].

- The baseline CR for TS 38.413 is endorsed in [R3-196487].

- The TP on support for interfacing Trusted non-3GPP Access Networks to the 5G for TS 29.413 is agreed in [R3-197561].

- The TP on support for interfacing Trusted non-3GPP Access Networks to the 5G for TS 38.413 is agreed in [R3-197562].

- The TP on support for interfacing Wireline 5G Access Networks to the 5GC for TS 29.413 is agreed in [R3-197563].

- The TP on support for interfacing Wireline 5G Access Networks to the 5GC for TS 38.413 is agreed in [R3-197564].

Agreements from RAN3#107-e meeting (24 February – 6 March, 2020):

- The baseline CR for TS 29.413 is endorsed in [R3-200069].

- The baseline CR for TS 38.413 is endorsed in [R3-200070].

- The TP on support for interfacing Trusted non-3GPP Access Networks to the 5G for TS 29.413 is agreed in [R3-201253] (revised from R3-200390).

- The TP on support for interfacing Trusted non-3GPP Access Networks to the 5G for TS 38.413 is agreed in [R3-201254] (revised from R3-200391).

- The TP on support for interfacing Wireline 5G Access Networks to the 5GC for TS 29.413 is agreed in [R3-201255] (revised from R3-200392).

- The TP on support for interfacing Wireline 5G Access Networks to the 5GC for TS 38.413 is agreed in [R3-201256] (revised from R3-200393).

2.3.2	Remaining Open issues

- Identity Information.

  - It is FFS whether to include a list of identifiers (i.e. FQDNs or IP addresses) in the Identity Information.

- User location information

  - The indication on whether the ULI corresponds to a DSL or to a PON line may be provided.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Latest agreed endorsed baseline CR

- R3-200069	CR for introducing WWC in RAN

- R3-200070	CR for introducing WWC in RAN

List of all contributions per WG meeting:

RAN3#105 meeting

- R3-193848	Work Plan for NR WWC WI	Huawei

- R3-193849	Motivation of WWC call meetings	Huawei

- R3-193850	CR for introducing WWC in RAN	Huawei, Telecom Italia

- R3-193851	CR for introducing WWC in RAN	Huawei, Telecom Italia

- R3-193852	Overview of WWC work	Huawei, Telecom Italia

- R3-193853	Support of trusted non-3GPP access	Huawei, Telecom Italia

- R3-193854	Support of 5G-RG connected to 5GC	Huawei, Telecom Italia

- R3-193855	Support of FN-RG connected to 5GC	Huawei

- R3-193856	Support of 5G capable UE for WWC	Huawei

- R3-193857	[Draft] LS on introducing WWC in RAN	Huawei

- R3-193858	Support of hybrid access for WWC 	Huawei

- R3-193859	CR to support hybrid access to EPC	Huawei

RAN3#106 meeting

- R3-196716	Email information on NG Interface Usage for Wireless-Wireline Convergence (WWC)	 Huawei (Rapporteur)

- R3-196486	CR for introducing WWC in RAN		Huawei, Telecom Italia, BT, Broadcom

- R3-196487	CR for introducing WWC in RAN 		Huawei, Telecom Italia, BT, Broadcom

- R3-196715	Updated work plan for WWC 		Huawei (Rapporteur)

- R3-196717	(TP for WWC BL CR for TS 29.413): Support for interfacing Trusted non-3GPP Access Networks to the 5GC 	Huawei

- R3-196718	(TP for WWC BL CR for TS 38.413): Support for interfacing Trusted non-3GPP Access Networks to the 5GC 	Huawei

- R3-196719 	(TP for WWC BL CR for TS 29.413): Support for interfacing Wireline 5G Access Networks to the 5GC Huawei, BT

- R3-196720	(TP for WWC BL CR for TS 38.413): Support for interfacing Wireline 5G Access Networks to the 5GC Huawei, BT

RAN3#107-e meeting

- R3-200389	Updated work plan for WWC		Huawei

- R3-200078	General Status of Work			Broadband_Forum

- R3-200300	General status of WWC work		NGComm-Solutions

- R3-200116	Forwarding LS on definition of GLI	3GPP SA2

- R3-200069	CR for introducing WWC in RAN		Huawei, Telecom Italia, BT, Broadcom

- R3-200070	CR for introducing WWC in RAN		Huawei, Telecom Italia, BT, Broadcom

- R3-200390	(TP for WWC BL CR for TS 29.413): Support for interfacing Trusted non-3GPP Access Networks to the 5GC	Huawei, Telecom Italia, BT, Broadcom

- R3-200391	(TP for WWC BL CR for TS 38.413): Support for interfacing Trusted non-3GPP Access Networks to the 5GC	Huawei, Telecom Italia, BT, Broadcom, CMCC

- R3-200392	(TP for WWC BL CR for TS 29.413): Support for interfacing Wireline 5G Access Networks to the 5GC Huawei, Telecom Italia, BT, Broadcom

- R3-200393	(TP for WWC BL CR for TS 38.413): Support for interfacing Wireline 5G Access Networks to the 5GC Huawei, Telecom Italia, BT, Broadcom

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template